SECTION 101

DEFINITIONS AND TERMS

Standard Modification

101-1.03 DEFINITIONS. Add the following definitions:

Interim Work Authorization. A written order by the Engineer initiating changes to the Contract, within its general scope, until a subsequent Change Order is executed.  (06/25/99)M 68

NON-FROST SUSCEPTIBLE. Material that contains 6 percent or less passing the .075 mm  screen as determined by sieve analysis performed with WAQTC FOP for AASHTO T 27/T 11 on minus 75 mm  material. (11/29/01)R1M98

SECTION 102

## BIDDING REQUIREMENTS AND CONDITIONS

# Special Provisions

102-1.11 ADDENDA REQUIREMENTS. Delete this subsection in its entirety and substitute the following: Addenda will be issued to the individual or company to whom bidding documents were issued. Addenda may be issued by any reasonable method such as hand delivery, mail, telefacsimile, telegraph, courier, and in special circumstances by phone. Addenda will be issued to the address, telefacsimile number or phone number as stated on the planholder's list unless picked up in person or included with the bid documents. It is the bidder's responsibility to insure that he has received all addenda affecting the Invitation For Bids. No claim or protest will be allowed based on the bidder's allegation that he did not receive all of the addenda for an Invitation For Bids.

All addenda shall be acknowledged on the Proposal or by telegram or telefacsimile prior to the scheduled time of bid opening. If no addenda are received by the bidder, the word "None" should be entered on the Proposal Form.  (2/1/00)R171M98

# Add the following Subsection:

# 102-1.17 ESCROW OF PROPOSAL DOCUMENTATION.  Escrow of Proposal Documentation (EPD). The apparent bidder, and their subcontractors with subcontracts exceeding $200,000, shall submit all information and calculations used to determine their bid for this project subsequent to the bid opening. This documentation, hereinafter referred to as "Escrow of Proposal Documentation" or "EPD", will be held in escrow for the duration of the Contract. If necessary, it will be used for the purpose of major change orders and adjustments of contract price or time as provided in the Contract, or to resolve significant disputes or claims.

(a)	Format. Bidders and subcontractors are encouraged to submit the EPD in their usual cost-estimating format; a standard format is not required. It is not the intention of this specification to cause extra work during the preparation of a proposal, but to ensure that the documentation will be adequate to enable complete understanding and proper interpretation for the intended use.

The EPD shall clearly itemize the costs for each pay item. Each pay item shall be broken down into components small enough to allow a detailed cost estimate. Costs allocated to each component shall be broken down into the bidder's usual estimate categories such as direct labor, repair labor, equipment parts and supplies, expendable materials, permanent materials, and subcontractor cost as appropriate. Plant, equipment, and indirect cost shall be broken down in the bidder’s usual format. Plant, equipment, and indirect cost allocations shall be made to each bid item as appropriate. All costs shall be identified.

The EPD shall include quantity takeoffs, construction schedule on which the bid is based, rates of production and progress, calculations, copies and quotes from subcontractors and suppliers, memoranda, narratives, and all other information used by the bidder to arrive at all of the prices contained in the proposal. Manuals standard to the industry that are used by the Contractor may be included by reference to the name, date, and publisher of the manual.

(b)	Submittal. The apparent low bidder shall submit the EPD to the Contracting Officer within five working days following receipt of written notification by the Department that he/she is the low bidder.  The EPD shall be submitted in a sealed container and shall be clearly marked with the bidder's name, date of submittal, project number, and "Escrow of Proposal Documentation." The EPD shall be accompanied with an affidavit, in the form following this subsection, signed by an individual authorized by the bidder to execute the proposal, stating that the material in the EPD contains all of the information which was used to develop the bid, that the individual has personally examined the contents of the EPD container, and the documentation is correct and complete.

Failure to submit EPDs as herein required will be cause for rejection of the proposal.  The successful bidder agrees, as a condition of award of the Contract, that the EPD constitutes all the assumptions and information used in the preparation of its proposal.

(c)	Storage. The EPDs are, and shall remain, the property of the Contractor or subcontractors who prepared them and they are subject to use as provided herein. The EPDs shall be placed in escrow during the life of the Contract, in a banking institution or other bonded document storage facility in Anchorage, Alaska, as suggested by the Contractor and acceptable to the Department. The cost of storage shall be paid by the Contractor.

- Examination. The EPDs may be examined at any time by the Department or the Contractor, in conjunction with settling significant disputes, claims, or contract change orders. For the purposes of this subsection, the term “significant” shall be defined as any change, dispute or claim that either increases or decreases the contract amount by more than $50,000 or contract time by more than 20 days. The EPD shall be reviewed by the Department and either the prime Contractor or the subcontractor that submitted the EPD. If the prime Contractor and the subcontractor agree, in writing, the prime Contractor may be present when the subcontractor's EPD is reviewed. Examination of the EPD is subject to the following conditions:

(1)	The EPDs are proprietary and confidential and shall be treated as such.

(2)	The Department and the Contractor shall each designate three representatives who are authorized to examine the EPDs. In addition, the Contractor shall designate one additional representative for every EPD submitted by subcontractors.

(3)	Each party shall designate a representative to receive notice of examination of the EPD.

(4)	Prior to examining the EPD, 48 hours written notice shall be given to the other party, so that the other party can witness the examination.

- An authorized representative of the Department and the Contractor shall be present (1) to gain access to the EPD, and (2) during all examinations of the EPD. At no time will the EPD be allowed sole possession by either party unless mutually agreed to in writing or if one party refuses to participate in the examination, or if a party unreasonably delays the examination process.

- Photocopies of the EPD will be allowed.  Photocopies shall be considered proprietary and confidential in conjunction with the informal process of settling significant disputed claims or contract change orders.  As necessary, the Department will be allowed to incorporate pertinent photocopies of the EPD as supporting documentation in all significant contract change orders and the settlement of disputed claims.

- Following each examination, the EPD will be resealed and returned to the escrow institution, in the presence of an authorized representative of the Department and the Contractor.

(e)	Subcontracting. If the successful bidder's proposal is based upon subcontracting any part of the work, the successful bidder shall then require each subcontractor whose total subcontract price exceeds $200,000 to provide a separate EPD to the Department, to be submitted at the same time as the bidder's EPD. Subcontractor EPDs shall also comply with the requirements of this subsection. A separate EPD affidavit, signed by the individual subcontractor, shall accompany the subcontractor's EPD.

If the Contractor wishes to subcontract any portion of the work after executing the Contract, or change subcontractors, the Department retains the right to require the subcontractor to submit an EPD in accordance with this subsection before the subcontract is approved.

(f)	Return. The EPDs will be returned to the Contractor and subcontractors after all claims, disputes, and litigation have been resolved, final payment on the Contract has been made and accepted, and the Contractor submits a signed statement that no further claims shall be submitted on any project to which the EPDs are applicable.  (06/29/01)R264M98

SECTION 103

# AWARD AND EXECUTION OF CONTRACT

Standard Modification

103-1.01 CONSIDERATION OF BIDS.  Add the following after item 9.:

In addition to the circumstances described above, the Contractor may request permission from the Contracting Officer to add or replace a listed subcontractor. The request must be made in advance, in writing, specifically detailing the basis for the request, and shall include appropriate supporting documentation. The Contracting Officer will approve the request if it is determined to be in the best interest of the State.  (10/28/99) M 84

Standard Modification

103-1.02 AWARD OF CONTRACT.  In the third paragraph, change “practical” to “practicable”.  (06/25/99)M 69

# Special Provision

Add the following subsection:

103-1.10. Escrow of Bid Documentation. Furnish a legible copy of your bid documentation and an affidavit, as instructed in writing by the Contracting Officer. Bid documentation consists of written documentation of all quantity takeoffs, construction schedules on which the bid is based, cost estimates, rates of production and progress, assumptions, calculations, quotes from subcontractors and suppliers, and other information used to prepare your bid for this project.

Obtain and furnish the same level of bid documentation, for each subcontractor with a subcontract exceeding $200,000, regardless of tier.

Meet the following requirements:

- Submitting Bid Documentation. Place bid documentation in a sealed container clearly marked “Bid Documentation” and labeled with the bidder’s name and address, submission date, and project name and number. Deliver the sealed container to the Department-designated document depository for safekeeping.

- Affidavit. Submit directly to the Contracting Officer a signed and certified affidavit attesting that

- the affiant has examined the bid documentation and that it includes all documents used to prepare the bid,

- the sealed container contains all bid documentation submitted,

- the escrow materials were relied on to prepare the bid, and

- should a dispute arise, the Contractor’s rights to use bid preparation documentation other than those in escrow are waived.

- Duration and Use. The bid documentation will remain in escrow, without access by either party, until one of the following occurs:

- There is a dispute related to Change Order. With a neutral observer present, both parties will have joint access to review and copy the files.

- The Contractor files a written claim or initiates Contract-related litigation against the Department. With a neutral observer present, both parties will have joint access to review and copy the files.

- The Contractor completes the Contract and the Department receives an executed Contractor’s Release (Form 25D-117) with no exceptions listed. Such action is sufficient grounds for the Contractor to obtain the release and custody of the escrow documentation.

- Failure to Provide Bid Documentation. Refusal or failure to provide your bid documentation or affidavit renders your bid nonresponsive. Failure or refusal to provide Subcontractor bid documentation will result in subcontract disapproval.

- Confidentiality of Bid Documentation. Materials held in escrow are your property. Except as otherwise provided herein, the escrow materials cannot be released without your approval. The original escrow materials are returned to you once any litigation is concluded, outstanding claims are resolved, and the final release is executed.

- Cost and Escrow Instruction. The Department pays to store all escrowed materials and instructs the depository regarding escrow.

- Payment. Include within the overall Contract bid price all costs to comply with this subsection.

(02/12/02) S86

- SECTION 105

# CONTROL OF WORK

### Standard Modification

105-1.02 PLANS AND WORKING DRAWINGS.  Replace the fifth paragraph with the following:

Upon receipt of an approved copy of the shop working drawings, the Contractor shall furnish to the Engineer:

1.	Enough additional copies to provide 8 approved sets of prints.

2.	One set of reproducible transparencies (polyester film).

3.	If requested, an electronic file in AutoCAD drawing interchange format (.DXF).

(09/30/99) M 85

105-1.06 COOPERATION WITH UTILITIES. Add the following: Request locates from all the companies and organizations with utilities in the area.  Use the Locate Call Center to reach the following parties:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

Alaska Communication System Anchorage School District Anchorage Water & Wastewater Utility Chugach Electric Association ENSTAR Natural Gas, Inc. GCI Communications MOA – Public Works SOA-DOT/PF Anchorage M&O

Call the following utilities and agencies directly:

State (DOT/PF) Street Lights & Storm Drains………………………………….333-2411

Utility Facility Protection.  Throughout the project area, protect all facilities while working around and under existing and newly constructed utilities.  Implement suitable construction methods and traffic control plans and ensure all utility facilities are protected until project completion.  Coordinate with utility companies to verify which, if any, facilities have been abandoned in place.

Prior to exposing utilities, provide the owning utility companies, through the Engineer, a proposed method of shoring the facilities and schedule for the work required. The utility company will review and approve the proposal prior to construction around the facilities. When working near live electrical facilities, comply with all laws and regulations and adhere to the requirements of Section 107-1.16, and Chugach Electric Association’s “Electrical Facility Clearance Requirements for Construction or Maintenance Near Electrical Facilities.”

When working near natural gas pipes, comply with all laws and regulations and adhere to ENSTAR’s “Safety Requirements for Excavation Adjacent to Natural Gas Pipelines.”

Replace sand bedding around all utilities where bedding is disturbed or removed by the excavation.  Sand bedding shall conform to utility crossing details shown in the plan set.

Utility Relocation and Utility Company Coordination.  Various utilities are located within the project limits.  Some existing utilities are scheduled for relocation as described in this section.

Schedule and coordinate the utility relocations with project construction as set forth in Section 108-1.03, Prosecution and Progress. Cooperate with the utility companies and coordinate the work schedule to allow them access to the project for the utility adjustments and/or relocation work they must perform.

Provide utility companies fifteen (15) calendar days advance written notice for utility relocation scheduling.  Utility companies will not be required to work in more than one location at a time, and will be allowed to complete a specific section of work prior to starting work in another section.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen. In addition, through the Engineer, the utility companies may prohibit work near their facilities when the ground is frozen.

Provide Right of Way and/or Construction Surveying as required prior to utility relocation. Payment will be made as follows:

- Subsidiary to Item 642(1), Construction Surveying, if you are required to provide the surveying as part of the contract, and/or;

- Under Item 642(3), Three Person Survey Party, if the construction or Right of Way staking required by the utility company is either in advance of your two (2) week work plan, or is not required by the contract.

Through the Engineer, utility companies will provide fifteen (15) calendar days advance written notice for required staking.

Utility Relocation Phasing.  Utility Relocations will start in advance of this contract and continue into the contract time.  In general, utility relocations will be phased to remove conflicting utilities (primarily overhead utilities north of Dowling Road) from work areas between the New Seward Highway and the End of Project, and then remove conflicting utilities from work areas between the New Seward Highway and the Beginning of Project.

Any changes in phasing or additional relocation requested for your convenience shall be at your expense.  Any aspects or changes in your schedule that result in a failure to meet the conditions in this specification are your responsibility and additional coordination with the applicable utility will be required.

Relocation Scope and Phasing Plans.  Coordinate with each of the following utility companies and their contractors as required:

Joint Relocation of Cabled Utilities.

Relocation of Chugach Electric Association’s transmission and distribution cables and the relocations of Alaska Communications Systems and GCI Cable facilities are being completed as part of a joint utility contract. The sequence of construction described below is the order in which the utility contractor will proceed. If you desire changes in this sequencing, coordinating such changes will be your responsibility as will any and all costs associated with those changes.

CHUGACH ELECTRIC ASSOCIATION, INC. (CEA)

The transmission and distribution relocation work described below will be completed concurrently.

Transmission

CEA owns and operates an overhead electrical transmission system, which parallels the south side of the Dowling Road from the Beginning of Project (BOP) to the End of Project (EOP), with an existing overhead crossing at Station 1+200. CEA will relocate specific poles on the existing overhead alignment and remove the existing facilities in conflict. Existing piling will be replaced with new piling placed on either the east-west sides or south sides of the existing and new poles.

Transmission facility work will be accomplished in three phases as described below:

Phase I - Station 1+725 – Station 3+150,  (New Seward Highway to EOP).

| Station | Offset | Pole # | Facilities Retired | New Facilities |
| --- | --- | --- | --- | --- |
| 1+698.5 | 12.0 Rt. | 102 -03 | Retire Existing Pole |  |
| 1+723.0 | 12.0 Rt. | 102-03 |  | Install New Pole w/ Piling |
| 1+751.0 | 12.0 Rt. | 102-04 | Retire Existing Pile | Install New Piling |
| 2+075.0 | 12.0 Rt. | 102-10 | Retire Existing Pile | Install New Piling |
| 2+130.5 | 12.0 Rt. | 102-11 | Retire Existing Pile | Install New Piling |
| 2+514.5 | 12.0 Rt. | 102-18 |  | Install New Piling |
| 2+549.0 | 12.0 Rt. | 102-19 |  | Install New Piling |
| 2+584.5 | 12.0 Rt. | 102-20 | Retire Existing Pole |  |
| 2+581.0 | 12.0 Rt. | 102-20 |  | Install New Pole |

Phase I is expected to be complete by August 1, 2002.

Phase II – Station 0+693 – Station 1+725, (BOP to New Seward Highway).

| Station | Offset | Pole # | Facilities Retired | New Facilities |
| --- | --- | --- | --- | --- |
| 1+039.0 | 12.0 Rt. | 101-22 | Retire Existing Pole |  |
| 1+049.0 | 12.0 Rt. | 101-22 |  | Install New Pole |
| 1+149.0 | 12.0 Rt. | 101-24 | Retire Existing Pile | Install New Piling |
| 1+203.0 | 12.0 Rt. | 101-25 | Retire Existing Three Pole Structure |  |
| 1+203.0 | 12.0 Rt. | 101-25 |  | Install New Steel Structure |
| 1+254.5 | 12.0 Rt. | 101-26 | Retire Existing Pile | Install New Piling |
| 1+309.5 | 12.0 Rt. | 101-27 | Retire Existing Pile | Install New Piling |
| 1+363.5 | 12.0 Rt. | 101-28 | Retire Existing Pile | Install New Piling |
| 1+418.0 | 12.0 Rt. | 101-29 | Retire Existing Pile | Install New Piling |
| 1+472.0 | 12.0 Rt. | 101-30 | Retire Existing Pile | Install New Piling |
| 1+532.5 | 12.0 Rt. | 101-31 |  | Install New P1ling |
| 1+592.0 | 12.0 Rt. | 101-32 |  | Install New P1ling |

Phase II is expected to be complete by December 1, 2002.

Phase III – Phase III requires the future pipe crossings you will install as described in Section 685 - Utility Crossings.  You must install the crossings no later than September 1, 2003.  Once you have installed the crossings, CEA or their contractor will complete their work at each crossing.  Schedule the work to provide for their access before you complete final slope or seeding work.

# Distribution

CEA owns and operates an overhead and underground electrical distribution system, which parallels the north side of Dowling Road from the BOP to 2+580; Left.  This line falls within the proposed Dowling Road widening and will require relocation.  At Station 2+580, the line crosses to the south side of Dowling Road and then continues east to Station 2+835.

CEA distribution relocation will be divided into three separate phases as detailed below:

Phase I  - Station 1+725 – Station 2+870.  The joint utility contractor will install ducts along the south side of the Dowling Road right-of-way to provide for an underground electrical feeder system. This system will provide power through the length of the project.  In conjunction with the feeder system installation, an underground distribution system will be installed along the north side to re-establish the existing services. The majority of the north side distribution system will be installed within easements outside the project limits, or in easements adjacent to the right-of-way.  Between Dow Street and Petersburg Street, the underground distribution cables will be installed along the north side of Dowling Road, in the right-of-way.

Crossings will be constructed at the following stations:

Station 1+715,		Underground Crossing

Station 2+295,		Temporary Overhead Crossing

Station 2+543,		Underground Crossing

All underground crossings will be constructed as permanent installations.  Protect the new facilities while working around and under them.  In conjunction with the crossing at Station 1+715, a temporary underground circuit will be installed which will terminate at the existing distribution pole at Station 1+728; Right.  From this pole to the west, the distribution will remain overhead until the Phase II relocation is completed.

Phase I is expected to be complete by August 1, 2002. Until the relocation is completed, construction activities in the Phase I work area or other interference with the utility contractor’s operations will not be allowed.

Phase II – Station 0+870 – Station 1+725.   A joint utility contractor will install ducts starting from existing switch cabinet 54 at Station 0+985; Right. The duct system will cross to the south side, turn easterly paralleling the south right-of-way line of Dowling Road to Station 1+480; Left. At this point the system will turn south to beyond the project limits, cross New Seward Highway and make a connection to the feeder system installed as part of Phase I.

In conjunction with the feeder installation, an underground distribution system will be installed along the north side to re-establish the existing services. The distribution system will be installed within easements outside the project limits, or in easements adjacent to the right-of-way.  Crossings will be constructed to connect the distribution system to the feeder system at the following stations:

Station 0+945,		Underground Crossing - Dowling Road

Station 12+428,	Underground Crossing - Old Seward Highway

Station 1+061,		Underground Crossing - Dowling Road

Station 1+475,		Underground Crossing - Dowling Road

All underground crossings will be constructed as permanent installations.  Protect the new facilities while working around and under them.

Phase II is expected to be complete by December 1, 2002. Until the relocation is completed, construction activities in the Phase II work area or other interference with the utility contractor’s operations will not be allowed.

Phase III – Phase III relocation for distribution facilities requires the future pipe crossings you will install as described in Section 685 - Utility Crossings.  You must install the crossings no later than September 1, 2003.  Once you have installed the crossings, CEA or their contractor will complete their work at each crossing.  Schedule the work to provide for their access before you complete final slope or seeding work.

ALASKA COMMUNICATIONS SYSTEMS (ACS)

ACS owns and operates an overhead and underground telephone system throughout the project area that falls within the proposed roadway widening and will require relocation.

A portion of the system parallels the north side of Dowling Road from the BOP to 2+580; Left. ACS’ facilities along the north side are attached to the CEA distribution pole line, which will be retired as described above. Between Stations 2+555 and 2+622, the existing ACS facilities are underground on the north side.  At Station 2+622, the underground alignment turns south to an existing manhole on the southeast quadrant of the Dowling Road/Lake Otis intersection.

ACS also owns underground copper and fiber optic cables that parallel the south side of Dowling Road between the Old Seward Highway and the New Seward Highway.

The new ACS alignments will be installed in joint utility trenches along with CEA facilities as described in the preceding discussion.  The ACS relocation will be divided into two separate relocation phases as detailed below:

Phase I  - Station 1+725 – Station 2+870.  New underground telephone system ducts along the south side of the Dowling Road right-of-way will provide the main telephone carrier for the length of the project.  In conjunction, an underground branch system will be installed along the north side to re-establish existing services. The majority of the branch system will be installed within easements outside the project limits, or in easements adjacent to the right-of-way.  Between Dow Street and Petersburg Street, underground telephone cables will be installed on the north side of Dowling Road, in the right-of-way.

Crossings will be constructed at the following stations:

Station 1+715,		Underground Crossing

Station 2+543,		Underground Crossing

All underground crossings will be installed as permanent installations.  Protect the new facilities while working around and under them. In conjunction with the crossing at Station 1+715, a temporary underground cable will be installed which will terminate at the existing distribution pole at Station 1+728; Right. From this pole to the west, the existing telephone facilities will remain until Phase II is completed.

Phase I is expected to be complete by August 1, 2002. Until the relocation is completed, construction activities in the Phase I work area or other interference with the utility contractor’s operations will not be allowed.

Phase II – Station 0+870 – Station 1+725. A joint utility contractor will install ducts starting at Station 0+985; Right. The duct system will cross to the south side, turn easterly paralleling the south right-of-way line of Dowling Road to Station 1+480; Left. At this point the system will turn south to beyond the project limits, cross New Seward Highway and make a connection to the telephone system installed as part of Phase I.

A system will be installed along the north side to re-establish the existing services.  The system will be installed within easements outside the project limits, or in easements adjacent to the right-of-way.  Crossings will be constructed at the following stations:

Station 0+945,		Underground Crossing – Dowling Road

Station 12+428,	Underground Crossing – Old Seward Highway

Station 1+475,		Underground Crossing – Dowling Road

All underground crossings will be installed as permanent installations.  Protect the new facilities while working around and under them.

Phase II is expected to be complete by December 1, 2002. Until the relocation is completed, construction activities in the Phase II work area or other interference with the utility contractor’s operations will not be allowed.

Phase III requires the crossings you will install as described in Section 685 - Utility Crossings.  You must install the crossings no later than September 1, 2003.  Once you have installed the crossings, ACS or their contractor will complete their work at each crossing.  Schedule the work to provide for their access before you complete final slope or seeding work.

GCI CABLE, INC. (GCI)

GCI owns and operates an overhead and underground cable television system, which parallels the north side of Dowling Road from the BOP to Station 1+835; Left.  The line falls within the proposed Dowling Road widening and will require relocation.  At Station 1+790, the line crosses to the south side of Dowling Road where the line is no longer in conflict. The GCI relocation will be divided into two separate relocation phases as detailed below:

Phase I  - Station 1+712 – Station 2+640.   GCI will relocate the existing aerial cables on the north side of Dowling Road between Station 1+725; Left and 1+840; Left as well as aerial crossings at Stations 1+790 and 2+100.  The relocation will require a permanent road crossing at Station 1+712.  A new system will be constructed outside the right-of-way on the north side.  At Station 2+055, the relocation will terminate.

GCI owns an existing underground fiber optic cable that crosses Dowling Road along the east side of Lake Otis Parkway, Station 2+640. The cable enters an existing vault on the left side of Dowling Road, turns west along the existing roadway and follows the right-of-way around the corner and then north on Lake Otis Parkway. Due to widening at the intersection, the vault and cable will require relocation. The existing cable will be exposed from the vault to the new right-of-way limits on the northeast quadrant of the intersection, and will be buried in a new trench extending north from the end of the existing road crossing to the new right-of-way line, and then west to intersect the existing trench.  The existing vault will be removed.   All new underground work will be installed as a permanent installation.  Protect the new facilities while working around and under them.

Phase I is expected to be complete by August 1, 2002. Until the relocation is completed, construction activities in the Phase I work area or other interference with the utility contractor’s operations will not be allowed.

Phase II – Station 0+870 – Station 1+725.   A joint utility contractor will install ducts starting at pole A65 near Station 0+870; Left. The duct system will parallel the left side to Station 0+990, cross to the south side, and then turn easterly paralleling the south right-of-way line of Dowling Road to Station 1+480; Left, where the line turns south to beyond the project limits.

The installation of this system will require crossings of Dowling Road be installed in order to re-establish existing services.  Crossings will be installed at the following stations:

Station 0+945,		Underground Crossing – Dowling Road

Station 12+428,	Underground Crossing – Old Seward Highway

Station 1+061,		Underground Crossing – Dowling Road

All underground crossings will be installed as permanent installations.  Protect the new facilities while working around and under them.

Phase II is expected to be complete by December 1, 2002. Until the relocation is completed, construction activities in the Phase II work area or other interference with the utility contractor’s operations will not be allowed.

# ENSTAR NATURAL GAS COMPANY (ENSTAR)

ENSTAR owns and operates a natural gas distribution system that runs throughout the length of the project.  ENSTAR will perform a cathodic protection sweep before project construction to verify that the existing facility is in working order, and will repair any deficiencies at no cost to the Contractor. ENSTAR will perform a second sweep after the underground work on the project is complete, but prior to paving. If the final sweep detects a ground fault, allow ENSTAR time to make the required repairs. ENSTAR will bill you for the cost of repair if ENSTAR determines the fault was the result of your operations.

Give ENSTAR four (4) calendar days written notice to proceed with each sweep, and allow ENSTAR one (1) calendar day to perform the sweep.

ENSTAR’s existing 75mm steel gas pipe is located on the north side of Dowling Road from the BOP to Station 1+030; Left.  At the Old Seward Highway intersection (Station 1+030) the 75mm pipe crosses to the south side, and then parallels the south side of Dowling Road to the Lake Otis Parkway intersection (Station 2+625), where it joins a 100mm plastic gas pipe that runs north and south on Lake Otis Parkway.  On the north side of Dowling Road at Station 2+625, a 75mm plastic gas pipe tees off the 100mm pipe and runs to the east to the EOP.

The following pipes are in conflict with either the roadway excavation; grade cuts or storm drain installation. From BOP to Station 1+030, the gas pipe is in conflict on the north side and will be replaced with a new pipe located on the south side of Dowling Road.  Between Stations 1+030; Right and 2+570; Right, the gas pipe is in conflict on the south side and will be replaced with a new pipe on the north side of Dowling Road.  Between Stations 2+625 and 2+775, the existing pipe on the north side of Dowling Road will be relocated near the right-of-way line on the north side of Dowling Road.

The ENSTAR relocation will be divided into two (2) Phases as detailed below:

Phase I – Station 1+720 – 2+775  - ENSTAR will construct new 100mm plastic gas pipe along the north right-of-way line between Station 1+720 and 2+775; Left.  During Phase I, ENSTAR will complete the new 100mm plastic pipe installation, and install new gas pipe outside the project limits to remove isolated sections of steel pipe.

All existing services along the north side will be joined to the new 100mm plastic main.  The services on the south side will be tied to new or existing pipes along the side streets.  ENSTAR will abandon the existing gas crossings of Dowling Road between Stations 1+720 and 2+570.

ENSTAR is expected to complete Phase I by August 1, 2002.  However, the existing 75mm steel pipe will remain in service through the winter of 2002/2003 to maintain the correct gas flows on the south side of Dowling Road. If you wish to have the 75mm steel pipe retired at an earlier time, ENSTAR will require all crossings east of the New Seward Highway, as described in Section 685, to be installed prior to completing the work.  Otherwise, at the start of the 2003 construction season, when frozen conditions are no longer encountered, ENSTAR will remove the connections to the existing 75mm steel main along the right side and abandon the pipe in place. ENSTAR shall require seven (7) calendar days to complete this portion of work.

By August 15, 2003, complete the road crossings described in Section 685 so ENSTAR can complete the Phase I installation. ENSTAR shall be allowed two (2) days at each crossing location to complete the required work.  Through the Engineer, provide ENSTAR with fourteen (14) calendar days advance written notice of when the work can begin. ENSTAR shall only be required to work at one crossing location at a time. Schedule the work to allow ENSTAR access before final slope or seeding work is completed.

Phase II – Station 0+990 – 1+720 – ENSTAR will construct a 100mm plastic gas pipe along the south right-of-way line from the BOP to Station 1+043; Right. As part of this relocation, ENSTAR will install new crossings at Stations 0+730 and 0+935 to join existing services to the new main on the south side of Dowling Road.

ENSTAR will also replace the existing 150mm steel gas pipe now located along the east side of the Old Seward Highway with a new 150mm plastic main.  The new pipe will extend along the Old Seward Highway from south of the project match point to Station 12+612; Right. The new 150mm plastic pipe will cross Dowling Road at Station 1+043.

On Dowling Road at Station 1+043, the new 100mm plastic gas pipe will connect to the new 150mm plastic main.  The Dowling Road pipe will continue east at the north edge of the ROW to Station 1+410; Left, where the line will turn north inside the LaTouche Street ROW.  At the north end of LaTouche Street, the 100mm pipe will pass through an existing utility easement along the north side of the lots adjacent to Dowling Road and continue east through a bored encasement under the New Seward Highway. On the east side of the New Seward Highway, the pipe will connect to the new 100mm plastic main installed as part of the Phase I relocation. During Phase II, ENSTAR will also complete several installations outside the project limits to remove isolated sections of steel pipe.

ENSTAR will abandon the existing gas pipe crossings of Dowling Road between the BOP and Station 1+720 currently fed from the existing 75mm steel pipe on the south side.  Once the existing crossings are abandoned, only the newly constructed crossings at Stations 0+730, 0+935 and 1+043 will be in place during the Contractor’s operations.

ENSTAR is expected to complete the Phase II relocation work by December 1, 2002.  However, the existing 75mm steel pipe will remain in service through the winter of 2002/2003 to maintain the correct gas flows on the north side of Dowling Road.  If you wish to have the 75mm steel pipe retired at an earlier time, ENSTAR will require all crossings west of the New Seward Highway, as described in Section 685, to be installed prior to completing the work.  Otherwise, at the start of the 2003 construction season, when frozen conditions are no longer encountered, ENSTAR will remove the connections to the existing 75mm steel main and abandon the pipe in place. ENSTAR shall require seven (7) calendar days to complete this portion of work.

By September 1, 2003, complete the road crossings described in Section 685 so ENSTAR can complete the Phase II installation. ENSTAR shall be allowed two (2) days at each crossing location to complete the required work. Provide ENSTAR with fourteen (14) calendar days advance written notice, through the Engineer, when the work can begin. ENSTAR shall only be required to work at one crossing location at a time. Schedule the work to allow ENSTAR access before final slope or seeding work is completed.

Anchorage Water and Wastewater Utility (AWWU)

Schedule and coordinate pre-construction and post-construction inspections of AWWU facilities in the project area.  Call AWWU Field Services at 562-2762 to obtain a point of contact.  At least ten (10) calendar days prior to beginning construction, notify the AWWU point of contact in writing.  Provide a copy of the notice to the Engineer.

Furnish traffic control to facilitate both inspections and any work required to correct deficiencies noted during the inspections.  The Engineer, AWWU, and you shall witness the condition and location of each AWWU facility anticipated to be impacted by the project.  You will have no claim that AWWU facilities were deficient prior to construction except for deficiencies specifically listed in the record of the pre-construction inspection.  If pre-construction deficiencies are noted, coordinate with AWWU so that AWWU or you, at AWWU’s option, may correct the deficiencies.

Construct new AWWU facilities as shown on the Plans and as provided in these Specifications.  See Sections 626, 627, and Appendix A.

During construction, protect and maintain all AWWU plant impacted by the project in operable condition during all phases of construction.  Following construction, the Engineer, AWWU, and you shall verify the condition of each AWWU facility within the project limits.  Correct any deficiencies noted during the post-construction inspection.  All deficiencies shall be corrected at your expense except those deficiencies that were specifically noted in the pre-construction inspection record and were not to be corrected as a part of this contract.

105-1.07 COOPERATION BETWEEN CONTRACTORS. Add the following: The following projects may or will be under construction concurrently with this project:

## Old Seward Highway, Dimond Boulevard to Dowling Road, CM-IM-0537(4)/53344

Project Manager:  Timothy Croghan, PE, 269-0445

RE:  Jeff Brown 269-0463/349-8342

Contractor:  Wilder Construction Company

Arctic Blvd., Raspberry to Dimond, STP-0001(57)/51018

Project Manager: Timothy Croghan, PE, 269-0445

RE:  Alan Drake 522-2420

Contractor:  Quality Asphalt Paving

C Street, Dimond Blvd to International Airport Road, MGE-0527(15)/54240

Project Manager: William VanNostrand, PE 269-0597

RE:  Not yet assigned

Contractor:  Estimated advertising date 3/06/02

Seward Highway - Dimond Interchange Capacity Improvements,

IM-000S(290)/53569

Project Manager:  Timothy Croghan, PE, 269-0445

RE:  Harold Henderson 346-1112

Contractor:  Quality Asphalt Paving

AMATS HSIP Arctic Blvd/Dowling Rd Alaska Railroad Safety Improvements,

HRO-MGS-000S(309)/54043

Project Manager:  Robert Lundell, PE, 269-0448

RE:  Not yet assigned

Contractor:  Wilder Construction Company

# High Tower Illumination Mast Replacement Phase I, NH-000S(387)/54964

Project Manager: Judy Dougherty, PE, 269-0566

RE: Not yet assigned

Contractor: Estimated advertising date 4/15/02

# AMATS: Campbell Creek Trail Connection, TEA-0001(137)/52520

Project Manager:  Timothy Croghan, PE, 269-0445

RE:  Ace Worley 269-0450

Contractor:  Wilder Construction Company

AMATS: Lake Otis Parkway Pavement Rehabilitation: O’Malley Rd to Abbott Rd,

STP-0001(250)/55653

Project Manager: Gerry Kintz, PE, 269-0594

RE:  Not yet assigned

Contractor:  Estimated advertising date 4/01/02

AMATS: Dimond Boulevard Resurfacing: Jewel Lake Road to Seward Highway,

MGS-0520(12)/55657

Project Manger: John Dickenson, PE, 269-0572

RE:  Not yet assigned

Contractor:  Estimated advertising date 5/25/02

Coordinate traffic control, construction, and material hauling operations with the prime contractor of each above project so as to minimize impact on the traveling public, and to minimize conflicts with the work being performed under the other contract.  (2/1/00)R175M98 -LA

105-1.13 MAINTENANCE DURING CONSTRUCTION.  Add the following: Inspect and clean all storm drain sumps and petroleum separator manholes during the construction season and prior to winter shutdowns. This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604. (2/1/00)R4M98

105-1.15 PROJECT COMPLETION. Delete the last paragraph and substitute the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work specified under Subsection 618-3.04, Maintenance of Seeded Areas; and Subsection 621-3.04, Period of Establishment; Subsection 641-1.04, Storm Water Pollution Prevention Plan and Subsection 641-3.01, Construction Requirements, a letter of project completion will be issued by the Engineer.  Project completion will relieve the Contractor from further maintenance responsibilities, except under Subsections 618-3.04, and 621-3.04, 641-1.04 and 641-3.01, and will stop the count of contract time but will not relieve him of any obligations under the Contract.  (7/30/99)R237M98

### Standard Modification

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES.  Delete this Subsection in its entirety and substitute the following:

Notify the Engineer as soon as you become aware of any act or occurrence which may form the basis of a claim for additional compensation or an extension of Contract time or of any dispute regarding a question of fact or interpretation of the Contract.

If the matter is not resolved by agreement within 7 days, submit any Intent to Claim, in writing, within the next 14 days.

If you believe additional compensation or time is warranted, immediately begin keeping complete, accurate, and specific daily records concerning every detail of the potential claim including actual costs incurred.  Give the Engineer access to any such records and furnish the Engineer copies, if requested.  Equipment costs must be based on your internal rates for ownership, depreciation, and operation expenses and not on published rental rates.

Submit any Claim to the Contracting Officer, in writing, within 90 days of the act or occurrence forming the basis of the claim.  The Contracting Officer will acknowledge receipt of the Claim in writing.

You waive any right to claim if the Engineer was not notified properly or afforded the opportunity to inspect conditions or monitor actual costs.

The Claim must include all of the following:

- The act, event, or condition the claim is based on.

- The Contract provisions which apply to the claim and provide relief.

- The item or items of Contract work affected and how they are affected.

- The specific relief requested, including Contract time if applicable, and the basis upon which it was calculated.

- A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of your knowledge and belief, and that the amount requested accurately reflects the Contract adjustment which you believe is due.

The Claim, in order to be valid, must not only show that you suffered damages or delay but that it was caused by the act, event, or condition complained of and that the Contract provides entitlement to relief for such act, event, or condition.

The Department can make written request to you at any time for additional information relative to the Claim.  Provide the Department such additional information within 30 days of receipt of such a request.  Failure to furnish such information may be regarded as a waiver of the Claim.

You will be furnished the Contracting Officer’s Decision within 90 days, unless additional information is requested by the Contracting Officer.  The Contracting Officer’s Decision is final and conclusive unless, within 14 days of receipt of the decision, you deliver a Notice of Appeal to the Appeals Officer.  Procedures for appeals are covered under AS 36.30.625 and AS 36.30.630.   (03/26/01) M 101

Add the following Any appeal to the superior court under AS 36.30.685 must be filed in the third judicial district. (3/21/01)R93

# SECTION 106

# CONTROL OF MATERIAL

Special Provision

106-1.01 Source of Supply and Quality Requirements.  Add the following:

Buy America Provision. The Contractor shall comply with the requirements of 23 CFR 635.410, Buy America Requirements, and shall submit a completed Material Origin Certificate, Form 25D-60, prior to award of the contract.

All steel and iron products which are incorporated into the work, shall be manufactured in the United States except that minor amounts of steel and iron products of foreign manufacture may be used, provided the aggregate cost of such does not exceed one tenth of one percent (0.001) of the total contract amount, or $2500, whichever is greater. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project including freight.

“Manufactured in the United States” means that all manufacturing processes starting with the initial mixing and melting through the final shaping, welding, and coating processes must be undertaken in the United States. The definition of “manufacturing process” is smelting or any subsequent process that alters the material’s physical form, shape or chemical composition. These processes include rolling, extruding, machining, bending, grinding, drilling, etc. The application of coatings, such as epoxy coating, galvanizing, painting or any other coating that protects or enhances the value of steel or iron materials shall also be considered a manufacturing process subject to the “Buy America Requirements.”

Buy America does not apply to raw materials (iron ore), pig iron, and processed, pelletized and reduced iron ore. It also does not apply to temporary steel items (e.g., temporary sheet piling, temporary bridges, steel scaffolding, and falsework). Further, it does not apply to materials which remain in place at the Contractor’s convenience (e.g., sheet pilings, and forms).

The North American Free Trade Agreement (NAFTA) does not apply to the Buy America requirement. There is a specific exemption within NAFTA (article 1001) for grant programs such as the Federal-aid highway program.

When steel and iron products manufactured in the United States are shipped to a foreign country where non steel or iron products are installed on or in them (e.g., electronic components in a steel cabinet), the steel and iron is considered to meet the requirements of this subsection.

The Contractor shall take whatever steps are necessary to ensure that all manufacturing processes for each covered product comply with this provision. Non-conforming products shall be replaced at no expense to the State. Failure to comply may also subject the Contractor to default and/or debarment. False statements may result in criminal penalties prescribed under Title 18 US Code Section 1001 and 1020.  (08/31/99)S13

Special Provisions

106-1.03 TESTING AND ACCEPTANCE. Add the following:  When specifications refer to the following test methods, use the corresponding ‘New Test Method’ shown below.  ATM = Alaska Test Method.  AASHTO = American Association of State Highway and Transportation Officials.  FOP = Field Operating Procedure.  WAQTC = Western Alliance for Quality in Transportation Construction.

Test Method	New Test Method

ATM T-1	Alaska FOP for AASHTO T 87/T 88

ATM T-3	Alaska FOP for AASHTO T 205

ATM T-4	WAQTC TM 1

ATM T-5	WAQTC FOP for AASHTO T 255/T 265

ATM T-6	Alaska FOP for AASHTO T 267

ATM T-7	WAQTC FOP for AASHTO T27/T 11

ATM T-8	WAQTC FOP for AASHTO T 152

### ATM T-11	WAQTC TM 7 and WAQTC FOP for AASHTO T 244

ATM T-18	WAQTC FOP for AASHTO T 166/T 275

ATM T-22	WAQTC TM 8

ATM T-23	WAQTC TM 4

ATM T-25	WAQTC TM 6

AASHTO T 2	WAQTC FOP for AASHTO T 2

AASHTO T 23	WAQTC FOP for AASHTO T 23

AASHTO T 27/T 11	WAQTC FOP for AASHTO T 27/T 11

AASHTO T 30	WAQTC FOP for AASHTO T 30

AASHTO T 40	WAQTC FOP for AASHTO T 40

AASHTO TP 53/T 308	WAQTC FOP for AASHTO TP 53

AASHTO T 85	WAQTC FOP for AASHTO T 85

AASHTO T 87/T 88	WAQTC FOP for AASHTO T 87/T 88

AASHTO T 89	WAQTC FOP for AASHTO T 89

AASHTO T 90	WAQTC FOP for AASHTO T 90

AASHTO T 99/T 180	WAQTC FOP for AASHTO T 99/T 180

AASHTO T 119	WAQTC FOP for AASHTO T 119

AASHTO T 121	WAQTC FOP for AASHTO T 121

AASHTO T 152	WAQTC FOP for AASHTO T 152

AASHTO T 164	WAQTC FOP for AASHTO T 164

AASHTO T 166/T 275	WAQTC FOP for AASHTO T166/T275

AASHTO T 168	WAQTC FOP for AASHTO T 168

AASHTO T 176	WAQTC FOP for AASHTO T 176

AASHTO T 182	Alaska FOP for AASHTO T 182

AASHTO T 205	Alaska FOP for AASHTO T 205

AASHTO T 209	WAQTC FOP for AASHTO T 209

AASHTO T 224	WAQTC FOP for AASHTO T 224

AASHTO T 248	WAQTC FOP for AASHTO T 248

AASHTO T 255/T 265	WAQTC FOP for AASHTO T 255/ T 265

AASHTO T 267	Alaska FOP for AASHTO T 267

(02/21/02)S 87

SECTION 107

# LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

107-1.02 PERMITS, LICENSES AND TAXES. Add the following: Obtain a written statement from the State Historic Preservation Officer stating that material disposal, extraction, stockpiling or staging, on any off project site, is not expected to impact any cultural resources. The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at (907) 269-8715. If the Contractor discovers cultural resources during construction activities, stop work at that site and notify the Engineer.

Provide a wetland specialist able to conduct wetland determinations and delineations in accordance with the Corps of Engineers 1987 Wetland Delineation Manual.  The wetland specialist shall conduct the determination and delineation’s of any site outside the project limits or not previously permitted, impacted by the Contractor's operations. These delineations will be subject to Corps of Engineers approval.

Provide the Engineer a copy of all permits or clearances received prior to using any site outside the project limits. Additionally, provide the Engineer a written statement that all necessary permits or clearances have been obtained. Also provide a written statement to the Engineer listing agencies or offices contacted which responded that no additional action is required.

Add the following: The Department has received the following permits on the Contractor's behalf:

- Department of the Army, Corps of Engineers Permit D-940919, signed April 04, 2000, which is attached in Appendix C.

- Alaska Department of Environmental Conservation Storm Water Discharge 
Non-Objection Letter, dated July 13, 2000, and attached in Appendix C.

Provide all necessary information to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge storm water from the construction site. Refer to Section 641, Erosion and Pollution Control for requirements for this permit.

Add the following:  “Per Municipality of Anchorage Title 24, a municipal ROW permit, including traffic control plans approved by the Municipality of Anchorage Traffic Engineer, is required for all work on Municipal Right-of-Way.  This requirement applies to all side streets except the New Seward Highway and the Old Seward Highway south of Dowling Road.  Work in areas including Dowling Road east of Lake Otis Parkway, Lake Otis Parkway, Old Seward Highway north of Dowling Road, and all other side streets requires a Municipal permit before construction begins.”

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following: If the Contractor requires water for any construction purpose from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.  (4/01) R7M98 –LA

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE. Add the following before the last paragraph: When construction activities meet any of the following conditions, advise the appropriate owning Utility(s) in writing at least 24 hours in advance of work.

1.	Operations anticipated being within 3 m of an overhead electrical line.

2.	Operations anticipated within 0.9 m of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment that is capable of coming within 3 m of an overhead electrical line.

- The notice shall indicate the location and duration of the work.

Provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 4.6 m of an overhead line.

Provide a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will be subsidiary to the item(s) of work being performed requiring these services. (7/30/99) R170M98

107-1.21 FEDERAL AFFIRMATIVE ACTION. The Federal Equal Employment Opportunity, Disadvantaged Business Enterprise, and On-the-Job Training affirmative action program requirements that are applicable to this Contract are contained in the project Special Provisions and Contract Forms, and may include:

Disadvantaged Business Enterprise (DBE) Program	Section 120

Training Program	Section 645

Federal EEO Bid Conditions	Form 25A-301

EEO-1 Certification	Form 25A-304

DBE Subcontractable Items	Form 25A-324

ADOT&PF Training Program Request	Form 25A-310

# Training Utilization Report		Form 25A-311

Contact Report	Form 25A-321A

DBE Utilization Report	Form 25A-325C

Summary of Good Faith Effort Documentation	Form 25A-332A

Required Contract Provisions, Federal-Aid Contracts	Form 25D-55

In addition to the sanctions provided in the above references, non-compliance with these requirements is grounds for withholding of progress payments.  (01/22/02)S 80

SECTION 108

PROSECUTION AND PROGRESS

# Standard Modification

108-1.01 SUBLETTING OF CONTRACT.  Delete the last paragraph under Item 4. and add the following to Item 5.:

The Contractor shall ensure that the required prompt payment provisions of AS 36.90.210 are included in all subcontracts.  (10/28/99) M70

Special Provisions

108-1.03 PROSECUTION AND PROGRESS. Add the following under item no. 1:  Use the schedule for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department. (4/22/99)R250M98

Delete Items 5 of the first paragraph and substitute the following:

- The submittals identified under subsection 641-1.03, Submittals.

(5/16/00)R160M98

108-1.02 NOTICE TO PROCEED. Add the following:  Due to extensive utility relocation requirements, the Department will issue separate Notices to Proceed (NTP) for the distinct phases of the project.

The utility relocations will be sequenced to first make the work area between the New Seward Highway and the End of Project available, and then make the work area between the New Seward Highway and the Beginning of Project available.

Anticipated effective dates for each NTP are presented below.  If progress of the work occurs earlier than anticipated, the Department has the right to issue any NTP as soon as the Contractor can reasonably work in any area.  The Contractor will have no claim based on the Department issuing NTP’s before any anticipated date described below.  Regardless of the effective date of any NTP, the Contractor remains responsible to meet all contract provisions in Section 105, Control of Work and Section 108, Prosecution and Progress.

Phase I

The Phase I NTP will be issued at the beginning of contract time, and will authorize the Contractor to complete the portions of the work that are not dependent on utility relocation schedules, including:

- All work on Lake Otis Parkway (Station 4+684 to Station 5+208).

- All work to demolish the buildings specified on the drawings, along with all associated on-property improvements at each building site.

- All work to construct the storm drain and associated grading in Juneau Street.

- All work to construct the Bioswale near Station 0+745.

Phase II

The Phase II NTP will not be effective until overhead utilities in conflict with the work on the north side of Dowling Road east of the New Seward Highway have been decommissioned and removed.  The effective date of the Phase II NTP will be no later than August 1, 2002.

The Phase II NTP will authorize all work on Dowling Road from Station 1+840 to the end of project, including all side streets in that work area, along with limited associated work needed for safe operations at adjacent intersections. Traffic work on the New Seward Highway ramps and the roundabout will not be included in the Phase II NTP.

Phase III

The Phase III NTP will not be effective until overhead utilities in conflict with the work on the north side of Dowling Road west of the New Seward Highway have been decommissioned and removed.  The effective date of the Phase III NTP will be no later than May 1, 2003.

## The Phase III NTP will authorize all remaining work, which will be comprised mainly of the work on Dowling Road from the Beginning of Project (Station 0+692) to Station 1+440, all work on the Old Seward Highway (Station 12+260 to Station 12+618), all work on the New Seward Highway ramps, and the work on all other side streets in that area.

108-1.06 DETERMINATION AND EXTENSION OF CONTRACT TIME. Delete the 2nd paragraph under item 3 “Suspension and Extension of Contract Time,” and substitute the following:

The count of Contract time shall continue through the suspension of work in the following conditions:

- those instances where the Engineer orders suspension of the work for unsafe conditions,

- for failure by the Contractor to carry out contractual provisions, or

- for failure to carry out orders given by the Engineer within the limits of his contractual authority.

In the instance where the Engineer suspends a controlling item of work due to adverse weather conditions for one or more calendar days, the number of days included in the suspension period shall extend the completion date.  (2/15/01)R242M98

SECTION 109

MEASUREMENT AND PAYMENT

Standard Modification

109-1.05 COMPENSATION FOR EXTRA WORK.  Under item 1. Labor: Delete “(supported by proof of rates)”.

Delete paragraph d., and substitute the following:

d.	plus Workers’ Compensation at 8% of a. The actual net rate will be used only when it exceeds 10% and when proof of rates are submitted within 30 days of the completion of the extra work.  (5/31/00)M90

Under item 1.Labor, delete paragraph f., and substitute the following:

f.	Plus 35% of the sum of a, c, d, and e.

Under item 3, Equipment, change the first sentence to read … “Rental Rate Blue Book for Construction Equipment”, published by Primedia, 1735 Technology Drive, Suite 410, San Jose, CA, 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region.  (1/27/00)R14

Delete item 5. and substitute the following:

5.	Work by a Subcontractor. The Contractor will receive a 5% markup on the total time and materials work defined in 1 through 4 above which is performed by an approved subcontractor or owner-operator. This markup will be for administrative expenses incurred in connection with the work. No percentage will be paid on work covered under bid items in the original Contract. No percentage over the amount covered above will be paid if the work is done by a lower tier subcontractor.  (02/08/01)M71

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. The Engineer, upon receipt of current schedules from the Contractor, will release this amount.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This amount will be released by the Engineer upon satisfactory completion of the requirements of the permit.  (07/18/01)R137A

Add the following section:

SECTION 120

# DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 26, with the opportunity to participate on an equitable basis with other contractors in the performance of contracts financed in whole, or in part, with federal funds. The Contractor or subcontractor shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. The Contractor shall carry out applicable requirements of 49 CFR Part 26 in the award and administration of USDOT assisted contracts.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 26, and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section will be considered a material breach of contract, which may result in the termination of this contract or such other remedy as ADOT&PF deems appropriate. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04 DEFINITIONS AND TERMS. The following definitions will apply.

- Broker. A DBE certified by the Department that arranges for the delivery or provision of creditable materials, supplies, equipment, transportation/hauling, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

- Commercially Useful Function (CUF). The execution of the work of the Contract by a DBE carrying out its responsibilities by actually performing, managing, and supervising the work involved using its own employees and equipment. The DBE shall be responsible, with respect to materials and supplies used on the Contract, for negotiating price, determining quality and quantity, ordering the material, and installing (where applicable) and paying for the material itself. To determine whether a DBE is performing a commercially useful function, an evaluation of the amount of work subcontracted, industry practices, whether the amount the firm is to be paid under the Contract is commensurate with the work it is actually performing and the DBE credit claimed for its performance of the work. Other relevant factors will be considered. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the Contract.

- Disadvantaged Business Enterprise (DBE). An enterprise which is a for-profit small business concern

- that is at least 51 percent owned by one or more individuals who are both socially and economically disadvantaged or, in the case of a corporation, in which 51 percent of the stock is owned by one or more such individuals;

- whose management and daily business operations are controlled by one or more of the socially and economically disadvantaged individuals who own it; and

- has been certified by the Department in accordance with 49 CFR, Part 26.

- DBE Key Employee. Permanent employees identified by the DBE owner in its certification file in the Department Civil Rights Office.

- DBE Utilization Goal.  The percent of work to be performed by certified DBEs that is established by the Department and specified in the Contract.

- Good Faith Efforts. Efforts by the bidder or Contractor to achieve a DBE goal or other requirement of 49 CFR Part 26, by their scope, intensity, and appropriateness to the objective, that can reasonably be expected to fulfill the program requirement.

- Manufacturer. A DBE certified by the Department in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

- Notification. For purposes of soliciting DBE participation on a project and to count toward a contractor’s Good Faith Efforts, notification shall be by letter or fax transmission, with a return receipt requested or successful transmission report. Telephonic contact with a DBE may be allowed, however it shall be based on the ability of Civil Rights staff to independently verify this contact.

- Regular Dealer. A DBE certified by the Department in a supply category that

- maintains an in-house inventory on a regular basis of the particular product provided to this project; and

- keeps an inventory in an amount appropriate for the type of work using that product; and

- offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis; and may additionally

- fabricate (assembles large components) for use on a construction project, consistent with standard industry practice, for delivery to the project.

120-2.01 UTILIZATION GOAL. The DBE Utilization Goal for this contract is shown on Form 25A324 (DBE Subcontractable Items) as a percentage of the total basic bid amount. A DBE may be considered creditable towards meeting the DBE Utilization Goal at time of Contract award, if the DBE is certified by the Department in a category covering the CUF to be performed at the time of listing on Form 25A325C (DBE Utilization Report).

A bidder shall demonstrate the ability to meet the DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this Contract.

If the quantity of work of a bid item involving a DBE firm is reduced by the Department, the DBE Utilization Goal on Form 25A325C will be reduced proportionately.

120-3.01 DETERMINATION OF COMPLIANCE

- Phase I - Bid. Each bidder must register with the Civil Rights Office annually in accordance with §§26.11 & 26.53(b)(2)(iv) of 49 CFR, Part 26.  No contract may be awarded to a bidder that is not registered.

- Phase II - Award. The apparent low bidder will provide the following within 15 days of receipt of notice of intent to award:

- Written DBE Commitment. Written commitments from DBEs to be used on the project. The written commitment shall contain the following information:

- A description of the work that each DBE will perform;

- The dollar amount of participation by the DBE firm;

- Written documentation of the bidder/offeror’s commitment to use a DBE subcontractor whose participation it submits to meet a contract goal; and

- Written confirmation from the DBE that it is participating in the contract as provided in the prime Contractor’s commitment.

- DBE Utilization Report. Form 25A325C listing the certified DBEs to be used to meet the DBE Utilization Goal.

- Good Faith Effort Documentation. Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (Form 25A321A) if the Contractor submits less DBE utilization on Form 25A325C than is required to meet the DBE Utilization Goal. If accepted by the Department, this lower DBE utilization becomes the new DBE Utilization Goal. If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, and can not document the minimum required Good Faith Efforts (as outlined in subsection 120-3.02 below), the Contracting Officer will determine the bidder to be not responsible.

- Phase III - Construction.

- Designation of DBE/EEO Officer. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE/EEO officer.

- DBE Creditable Work. The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE.

- DBE Replacement. If a DBE replacement is approved by the Engineer, the Contractor shall replace the DBE with another DBE for the same work in order to fulfill its commitment under the DBE Utilization Goal. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer and the Civil Rights Office, both of the following criteria have been met:

- The Contractor has not committed any discriminatory practice in its exercise of good business judgement to replace a DBE.

- If the Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with Subsection 120-3.02.

- DBE Utilization Goal. The DBE Utilization Goal will be adjusted to reflect only that amount of the DBE's work that can not be replaced.

120-3.02 GOOD FAITH EFFORT

- Good Faith Effort Criteria. The Contracting Officer will use the following criteria to judge if the bidder, who has not met the DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract.

Failure by the bidder to perform and document all of the following actions constitutes insufficient Good Faith Effort.

- Consideration of all subcontractable items. The bidder shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department (on Form 25A324) prior to bid opening. It is the bidder’s responsibility to make the work listed on the subcontractable items list available to DBE firms, to facilitate DBE participation.

- If the bidder can not achieve the DBE Utilization Goal using the list of available DBE firms based on the subcontractable items list, then the bidder may consider other items that could be subcontracted to DBEs.

- Notification to all active DBEs listed for a given region in the Department's most current DBE Directory at least 7 calendar days prior to bid opening. The bidder must give the DBEs no less than five days to respond. The bidder may reject DBE quotes received after the deadline. Such a deadline for bid submission by DBEs will be consistently applied. DBEs certified to perform work items identified on Form 25A324 must be contacted to solicit their interest in participating in the execution of work with the Contractor. Each contact with a DBE firm will be logged on a Contact Report (Form 25A321A).

- Non-competitive DBE quotes may be rejected by the bidder. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote will be deemed non-competitive, provided the DBE and non-DBE subcontractor quotes are for the exact same work or service. Bidders must have a non-DBE subcontractor quote for comparison purposes. Such evidence shall be provided in support of the bidder’s allegation. Where the bidder rejects a DBE quote as being non-competitive under this condition, the work must be performed by the non-DBE subcontractor and payments received by the non-DBE subcontractor during the execution of the Contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

- Provision of assistance to DBEs who need help in obtaining information about bonding or insurance required by the bidder.

- Provision of assistance to DBEs who need help in obtaining information about securing equipment, supplies, materials, or related assistance or services.

- Providing prospective DBEs with adequate information about the requirements of the Contract regarding the specific item of work or service sought from the DBE.

- Follow-up of initial notifications by contacting DBEs to determine whether or not they will be bidding. Failure to submit a bid by the project bid opening or deadline by the bidder is de facto evidence of the DBE’s lack of interest in bidding. Documentation of follow-up contacts shall be logged on the Contact Report (Form 25A321A).

- Items c through h will be utilized to evaluate any request from the Contractor for a reduction in the DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

- Administrative Reconsideration. Under the provisions of 49 CFR. Part 26.53(d), if it is determined that the apparent successful bidder has failed to meet the requirements of this subsection, the bidder must indicate whether they would like an opportunity for administrative reconsideration. Such an opportunity must be exercised by the bidder within 3 calendar days of notification it has failed to meet the requirements of this subsection. As part of this reconsideration, the bidder must provide written documentation or argument concerning the issue of whether it met the goal or made adequate good faith efforts to do so.

- The decision on reconsideration will be made by the DBE Liaison Officer.

- The bidder will have the opportunity to meet in person with the DBE Liaison Officer to discuss the issue of whether it met the goal or made adequate good faith efforts to do so. If a meeting is desired, the bidder must be ready, willing and able to meet with the DBE Liaison Officer within 4 days of notification that it has failed to meet the requirements of this subsection.

- The DBE Liaison Officer will render a written decision on reconsideration and provide notification to the bidder. The written decision will explain the basis for finding that the bidder did or did not meet the goal or make adequate good faith efforts to do so.

- The result of the reconsideration process is not administratively appealable to US DOT.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF).

- Creditable Work. Measurement of attainment of the DBE Utilization Goal will be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section. CUF is limited to that of a:

- regular dealer;

- manufacturer;

- broker;

- subcontractor;

- joint-venture; or

- prime contractor.

- Determination of Commercially Useful Function. In order for the CUF work of the DBE to be credited toward the goal, the Contractor will ensure that all of the following requirements are met:

- The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

- A DBE trucking firm certified and performing work in a transportation/hauling category is restricted to credit for work performed with its own trucks and personnel certified with the CRO prior to submitting a bid to a contractor for DBE trucking. The DBE trucking firm must demonstrate that it owns all trucks (proof of title and/or registration) to be credited for work and that all operators are employed by the DBE trucking firm. A DBE trucking firm that does not certify its trucks and personnel that it employs on a job will be considered a broker of trucking services and limited to credit for a broker. (This does not effect the CUF of that same firm, when performance includes the hauling of materials for that work.)

- The DBE is certified in the appropriate category at the time of

- the Engineer's approval of the DBE subcontract, consistent with the written DBE commitment; and

- the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

- The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

- The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the DBE Utilization Goal.

- The work of the DBE firm must meet the following criteria when determining when CUF is being performed by the DBE:

- The work performed will be necessary and useful work required for the execution of the Contract.

- The scope of work will be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

- The work will be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE. The work will be performed with the DBE’s own equipment. Either the DBE owner or DBE key employee will be at the work site and responsible for the work.

- The manner in which the work is sublet or performed will conform to standard, statewide industry practice within Alaska, as determined by the Department. The work or provision of goods or services will have a market outside of the DBE program (must also be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed an unnecessary step in the contracting or purchasing process and no DBE credit will be allowed.

There will be no DBE credit for lower-tier non-DBE subcontract work.

- The cost of the goods and services will be reasonable and competitive with the cost of the goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

- All subcontract work, with the exception of truck hauling, will be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

- The DBE will control all business administration, accounting, billing, and payment transactions. The prime contractor will not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

- On a monthly basis, the Contractor shall report on Form 25A336 (Monthly Summary of DBE Participation) to the Department Civil Rights Office the payments made (canceled checks or bank statements that identify payor, payee, and amount of transfer) for the qualifying work, goods and services provided by DBEs.

- Decertification of a DBE. Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of Contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm will not be credited toward the DBE Utilization Goal. The Contractor must still meet the DBE Utilization Goal by either

- withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, Items c through h) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01); or

- continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out to DBEs in an amount to meet the DBE Utilization Goal through either

- increasing the participation of other DBEs on the project;

- documenting Good Faith Efforts (Subsection 120-3.02, items c through h); or

- by a combination of the above.

- DBE Rebuttal of a Finding of no CUF. Consistent with the provisions of 49 CFR, Part 26.55(c)(4)&(5), before the Engineer makes a final finding that no CUF has been performed by a DBE firm the Engineer will coordinate notification of the presumptive finding through the Civil Rights Office to the Contractor, who will notify the DBE firm.

The Engineer, in cooperation with the Civil Rights Office, may determine that the firm is performing a CUF if the rebuttal information convincingly demonstrates the type of work involved and normal industry practices establishes a CUF was performed by the DBE. Under no circumstances shall the Contractor take any action against the DBE firm until the Engineer has made a final determination. The Engineer’s decisions on CUF matters are not administratively appealable to US DOT.

120-3.04 DEFAULT OF DBE. In the event that a DBE firm under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.

The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, the following criteria have been met:

1.	The Contractor was not at fault or negligent in the default and that the circumstances surrounding the default were beyond the control of the Contractor; and

- The Contractor is unable to find replacement DBE participation at the same level of DBE commitment and has adequately performed and documented the Good Faith Effort expended in accordance with items c through h of Subsection 120-3.02 for the defaulted work; or

- It is too late in the project to provide any real subcontracting opportunities remaining for DBEs.

The DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor will be entitled to count toward the DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

- Credit for the CUF of a DBE prime contractor is 100% of the monies actually paid to the DBE under the contract for creditable work and materials in accordance with 49 CFR 26.55.

- Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials. This shall include DBE trucking firms certified as a subcontractor and not a broker. Trucks leased from another DBE firm shall also qualify for credit and conforms to the provisions of 49 CFR 26.55(d).

- Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

- Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

- Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the procurement contract for the creditable item.

- Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the cost of the hauling subcontract.

- Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee will not exceed 5% of the premium cost.

- Credit for the CUF of a joint venture (JV) (either as the prime contractor or as a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner will be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Work under this item is subsidiary to other contract items and no payment will be made for meeting or exceeding the DBE Utilization Goal.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, the Department will consider this to be unsatisfactory work. If the Contractor fails to utilize Good Faith Efforts to replace a DBE, regardless of fault (except for Subsection 120-3.04 item 3), the Department will also consider this unsatisfactory work. Unsatisfactory work may result in disqualification of the Contractor from future bidding under Subsection 102-1.13 and withholding of progress payments consistent with Subsection 109-1.06.  (11/17/00)S 33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01 DESCRIPTION. Add the following: This work shall also include the removal of gas pipe, and removal of septic storage tanks or cribs.

The work shall also include asbestos and lead-based paint abatement associated with the demolition of buildings as shown on the drawings.

202-3.01 GENERAL.

Add the following: The construction of mail box installations shall use new posts and mail boxes. Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 530 mm, minimum width of 200 mm and minimum height of 270 mm. Existing posts and foundations shall be removed with remaining holes backfilled to the level of surrounding ground.  (4/18/00)R74M98

Add the following:

Remove septic tanks in accordance with Department of Environmental Conservation (DEC) regulations.

Add the following:

Appendix B includes specifications for abatement of buildings shown on plan sheets S-1/2 and S-2/2.  The Contractor should note that paint testing from the structures located at 1147 East Dowling and the Party Time Plaza Mall showed detectable levels of lead.  The lead levels indicate the demolition debris can be disposed of as construction debris, however the presence of lead requires compliance with 29 CFR 1926.62.

Add the following: Carefully remove all fences designated by the Engineer to the right-of-way limit, or to the end of the span beyond the right-of-way limit. These materials belong to the property owners, and shall be salvaged and stacked neatly in their yards. After construction of any noise barrier or fence is complete, use salvaged fencing to fill possible fencing gaps behind the property line. Use salvaged fencing in accordance with Section 607, for reconstructed fences.  (2/2/00)R17M98

202-3.03 REMOVAL OF BRIDGES, CULVERTS AND OTHER DRAINAGE STRUCTURES. Add the following after the second paragraph: Remove, dispose or salvage sanitary sewer manholes designated for removal by the plans or as directed by the Engineer.

Remove manhole frame and cover, dustpan, adjusting rings and cone section or reducing slab for existing sanitary sewer manholes designated for removal by the Plans or by the Engineer. Plug all conduits intersecting the manhole and fill the remaining barrel sections of the abandoned manholes with material meeting the requirements of selected material, Type C and compact it to the satisfaction of the Engineer.

Sanitary Sewer materials may be reused if they are undamaged, of satisfactory quality, and approved by the Engineer.  No such materials are reused for reinstalled until they have been thoroughly cleaned by the Contractor and inspected by the Engineer.

202-3.04 REMOVAL OF PIPE. Add the following: During project construction, ENSTAR Natural Gas Company will abandon existing gas pipelines. Follow the procedures given in subsection 105-1.06 Cooperation With Utilities, when working around gas pipelines until they have been abandoned. Once the pipelines are abandoned, remove all abandoned natural gas pipe within the right-of-way that is in conflict with the work and dispose of all pipes at a Contractor-furnished site.

202-3.05 REMOVAL OF PAVEMENT, SIDEWALKS AND CURBS. Add the following: Pavement removed may be used for construction of the embankment. Bury this material so it is not exposed at the completed surface of the embankment.  The maximum dimension of the broken asphalt pieces shall be 150 mm.

For disposal of removed asphalt, obtain a solid waste disposal permit from DEC or use a site previously approved by DEC for disposal of removed asphalt. A DEC permitting officer in Anchorage may be contacted at 269-7590.  (3/29/01)R84M98

Add the following subsection:

202-3.06 SALVAGING. Notify the Engineer, five (5) days prior to removing manholes and inlets. Upon excavation, the Engineer will physically identify those manholes, inlets or portions thereof to be salvaged.  All storm drain manholes, inlets or portions thereof so designated will be delivered to the Department of Transportation Maintenance Yard located on Tudor Road.  All remaining storm drain items removed become the property of the Contractor.

All existing water valve boxes, covers, dustpans, and fire hydrants, and sanitary sewer manhole frames, covers, dustpans, adjusting rings, cone sections, reducing slabs and barrel sections removed but not reinstalled as described above shall be made available to AWWU for salvage. Carefully remove and deliver salvaged materials to a site directed by the Engineer.  Materials that are not selected by AWWU will become the property of the Contractor.  (4/01)R258M98 –LA

202-5.01 BASIS OF PAYMENT. Add the following:

If septic tanks are encountered and removed, they shall not be measured for payment.  Payment will be made on a time and materials basis in accordance with subsection 109-1.05 Compensation for Extra Work.

Making water or sanitary sewer components available for AWWU salvage, or disposal of those materials by the Contractor if AWWU chooses not to salvage is subsidiary.

Payment for Item 202(1A), Building Demolition of Party Time Plaza, and 202(1B), Building Demolition of Alaska Professional Auto, will be full compensation for all materials, labor, equipment, testing and reporting, and disposal costs necessary to remove and dispose of each structure in their entirety including servicing utilities in accordance with all State, local and Federal laws, codes, and ordinances.  Removing all exterior appurtenances including but not limited to utility services on each parcel, signs and foundations, sidewalks, pavement, parking bumpers, fences, bollards, etc. is subsidiary.  Supplying backfill and grading the site to final contours is subsidiary to items 202(1A) and 202(1B).  Should the Engineer direct the existing Party Time Plaza water service to be disconnected at the main, that work will be completed and measured for payment under the applicable Sections.

Payment for Item 202(13), Removal of Fence will be for the actual amount of fence taken down, disposed or delivered to the owner, regardless of the type or height.

Payment for Item 202(16G), Removal of Gas Pipe, will be full compensation for all materials, labor and equipment necessary to remove, cut and dispose of the abandoned gas pipe at a Contractor-furnished site.

Payment for Item 202(22), Removal of Valve Box, will be for each valve box removed.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

202(1A)	Building Demolition of Party Time Plaza	Lump Sum

202(1B)	Building Demolition of Alaska Professional Auto	Lump Sum

202(6A)	Removal of Manhole or Inlet	Each

202(13)	Removal of Fence	Meter

202(16G)	Removal of Gas Pipe	Lump Sum

202(22)	Removal of Valve Box	Each

(04/01)R112M98 –LA & (2/2/00)R18M98

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-3.01 GENERAL. Add the following to the sixth paragraph: Prior to obliterating the existing roadway, remove the existing pavement and dispose in accordance with Subsection 202-3.05, Removal of Pavement, Sidewalks and Curbs. (2/28/01)R177M98

203-3.02 EMBANKMENT CONSTRUCTION. On page 88, delete the first sentence of the second paragraph, and substitute the following: Place roadway embankment of earth materials in horizontal layers not exceeding 200 mm in thickness measured before compaction. Each layer of classified material shall have its joint offset from the joint below, longitudinally by 300 mm and transversely by 3 m.

Add the following: Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements. Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104 Scope of Work.  (2/9/00)R23M98

203-3.03 CONSTRUCTION OF EMBANKMENTS WITH MOISTURE AND DENSITY CONTROL.  Delete this subsection in its entirety and substitute the following: Construct embankments with moisture and density control from specified materials placed and compacted at approximately their optimum moisture content.  Dry or moisten material as required.

Compact embankment material to not less than 95% of the maximum dry density as determined by WAQTC FOP FOR AASHTO T 99/T 180/WAQTC TM 9, or ATM T-12.  The Engineer will determine in-place field densities using ALASKA FOP for AASHTO T 205, or WAQTC TM 7 and WAQTC FOP for AASHTO T 224.

The Engineer will determine the maximum dry density of free-draining, non-plastic, cohesionless materials with less than 10% by weight passing the 0.075-mm sieve using ATM T-12.  (For some materials it may be necessary to perform both ATM T-12 and WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, in which case the highest maximum dry density is used.)  For materials with greater than 80% by weight passing the 4.75 mm sieve, WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method A with the plus 4.75 mm material removed and treated as oversize will be used.  WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9, Method D will be used for materials with greater than 60% by weight passing the 19.0 mm sieve with the plus 19.0 mm material removed and treated as oversize.

WAQTC FOP for AASHTO T 99/T 180/WAQTC TM 9 will be performed in accordance with Note 7 (the 12 hour stand time may be waived if the sample has not been dried to less than four percentage points below the optimum moisture content) and modified so that the moisture content of each trial is determined from the complete specimen and reported to the nearest 0.1%.  Section 13 is modified to include: 13.1.6 Bulk Specific Gravity of the oversize material; 13.1.7 Apparent Specific Gravity of the tested material minus the oversize; and 13.1.8 Zero Air Voids Curve calculated and plotted in accordance with ASTM D 1557, Sections 11.2 and 11.5. (11/29/01)R193M98

203-3.05 CONTAMINATED MATERIAL TESTING. Add the following subsection: This work shall consist of testing soils for contaminants.  Each truckload of soil imported from a suspected site, or other locations at the direction of the Engineer, shall be examined for contamination.

The Contractor shall obtain the services of a hazardous waste professional to conduct field testing using an organic vapor analyzer (OVA) or equivalent equipped with a photoionizing detector (PID), or other approved DEC instrument. The Contractor shall submit the name of the hazardous waste professional to the Engineer at the preconstruction conference. The hazardous waste professional shall be available at all times hauling is in progress to conduct the required field tests.

The hazardous waste professional shall sample and test in accordance with standard DEC approved testing procedures. If an OVA response indicates the presence of any contamination, the soils will have failed the test and will be designated as contaminated. If no response is observed, the soil will be examined for odor. If a petroleum odor is detected, the soils will fail the test and will be designated as contaminated. If no petroleum odor is detected, the soil will be considered to have passed field criteria.

The hazardous waste professional shall be responsible for ensuring that soils exhibiting an OVA response that indicate the presence of any contamination, or soils that exhibit characteristics of fuel contamination (i.e. odor, sheen, or stain), are identified to the Engineer.

Contaminated material will not be accepted for borrow and shall be immediately removed from the site.  The testing of material from a contractor furnished source will be subsidiary to the material being imported.  All other work described in this Subsection will be paid for under Item 644(8), Contaminated Material Testing.

The OVA will be calibrated at the beginning and end of each day, and after every four hours of use.

203-3.06  EXCAVATION OF CONTAMINATED MATERIAL. Add the following subsection: This work shall consist of removing and disposing of contaminated soils encountered during the excavation. Disposal of contaminated soils shall be at a location approved by the Engineer.

The Department has investigated the project area and has defined the known contamination near the work area.  A Corrective Action Plan is included in Appendix D.  Only one work item is currently know to require the hazardous waste professional to be on site:  the construction of the sanitary sewer main and services between Station 0+950 and 1+015.  However, the hazardous waste professional must be available at all times in case contaminated materials are encountered in other areas along the project.  Testing and handling shall be completed in accordance with the Corrective Action Plan and as described below.

- Determining Limits of Contaminated Soil. The exact limits of potential contaminated soil within the excavation cannot be determined until the material is exposed. Once exposed, the soil shall be tested in accordance with Subsection 203-3.05, Contaminated Material Testing. Testing will verify the contamination levels in the soils and determine if the soils can be disposed of as unclassified excavation or if they will require special handling. Soils that have a response from photoionizing detector or equivalent instrument of 1 part per million or more above background are considered to be "contaminated" and will require special handling and shall be disposed of in accordance with this Subsection.  Care should be taken to avoid false readings due to the presence of organic soils as described in the Corrective Action Plan.

- Worker Health and Safety. Prior to the excavation of any soils identified as contaminated, the Contractor shall assure that all personnel working in the area of potential contamination have received the State of Alaska, Department of Labor, Health and Safety Training. The Contractor shall provide the Engineer a list of all personnel and subcontractors that will be working within the area identified as being potentially contaminated.

The Contractor shall notify all personnel and subcontractors prior to their beginning Work at the site that they will be working in an area identified as being potentially contaminated with petroleum fuel.

- Contaminated Soil Removal and Segregation.  In the event the Contractor must stockpile contaminated soil, a liner, cover and temporary fencing will be required. The size and location of the liner shall be as approved by the Engineer. The Contractor shall cover and secure the stockpile at the end of each work day. The Contractor shall be responsible for removal of the stockpile liner, safety fence and cover once the fuel contaminated soil is removed.

The method of disposal shall be in accordance with Department of Environmental Conservation guidelines for reducing BTEX or TPH in soils. Any additional testing required at the disposal site shall be done in accordance with Subsection 644-2.09, Contaminated Material Testing, unless otherwise directed by the Engineer.

Prior to the Contractor backfilling the excavation, random samples from the excavation (bottom and sides) shall be taken for confirmation testing. Backfill within the limits of planned excavation shall meet the requirements for the item of work involved. Backfill outside plan excavation limits shall meet the requirements of Select Material, Type C or better.

- Responsibility.  With respect to preexisting hazardous substances or contaminated materials in the project area, nothing in this contract is intended to impose upon the Contractor, or to require the Contractor to assume, the status under state or federal environmental law of a facility owner or operator, or an owner or generator of those preexisting hazardous substances or contaminated materials.  The Contractor is advised, however, that the Contractor shall assume the responsibility to obtain all administrative approvals and to coordinate all activities with the Alaska Department of Environmental Conservation and/or any federal agency having jurisdiction, to carefully abide by all applicable laws, regulations and the terms of any administrative approvals, and to otherwise use environmentally sound management practices such that the Contractor does not, as a result of its own actions, become a facility owner or operator, or an owner or generator of hazardous substances by reason of an unpermitted release of hazardous substances.

203-3.07 ADJUSTMENT OF MONITORING WELL. Add the following subsection:  Groundwater monitoring wells are present within the project limits.  The wells are constructed in general conformance with the detail shown in Appendix D.  Adjust each monitoring well encountered to final grade in conformance with the detail and all applicable Alaska Department of Environmental Conservation well regulations.  Survey monitoring elevation marks inside each well and record the information in project survey records.  After final adjustment, survey the new elevation of each mark and provide a written certification to the Engineer noting the original and final elevation of the recording marks in each well.  Provide all surveying, equipment, labor and materials including concrete or bentonite to seal around each well.

203-4.01 METHOD OF MEASUREMENT. Add the following:

Item 203(9B), Obliteration of Driveways, shall be measured per each driveway obliterated.  Determination of what constitutes a driveway will be per the summary table.

Providing a hazardous waste professional to test for contaminated soils will not be measured for payment. Testing soils to determine contamination will be measured for payment under Item 644(8), Contaminated Material Testing.

Item 203(28), Fuel Contaminated Soil Special Handling, will be measured for payment on a time and materials basis in accordance with Subsection 109-1.05. Backfilling within the plan excavation limits will not be measured for payment but will be subsidiary to the respective items of work.  Backfilling outside plan excavation limits will measured for payment as embankment construction.

Item 203(28A), Adjustment of Monitoring Well, will be measured by each monitoring well adjusted to final grade.

203-5.01 BASIS OF  PAYMENT.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type _____.  Add the following:  When more than one type of borrow is specified, letter suffixes A, B, C, will be included within the parentheses of the item number in order to differentiate between the different Borrow types.

Add the following:  No separate payment will be made for providing the hazardous waste professional.  The work of the professional will be paid under Item 644(8), Contaminated Material Testing.

Excavating and disposing of fuel-contaminated soil will be paid under Item 203(28), Fuel Contaminated Soil Special Handling. The Contractor will be paid on a time and materials basis for authorized Work in accordance with Subsection 109-1.05, Compensation for Extra Work. Backfilling within plan excavation limits will be paid for under the items of work involved at the prices bid for that work. Backfilling outside plan excavation limits will be paid for as embankment construction in accordance with this Section 203.

Payment for Item 203(28A), Adjustment of Monitoring Well, will be for each monitoring well surveyed to record original elevation, adjusted to final grade and reconstructed as required by the details and Alaska Department of Environmental Conservation regulations, surveyed to record for final elevation in place, and certified by the Contractor.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

203(9B)	Obliteration of Driveway	Each

203(28)	Contaminated Soil Special Handling	Contingent Sum

203(28A)	Adjustment of Monitoring Well	Each

(4/01)R149 –LA

## SECTION 204

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

204-2.01 MATERIALS.  Add the following:  All bedding material for water and sewer pipe construction shall conform to 	AWWU specifications for Class "C" Bedding as follows:

# Cumulative % Passing

Sieve Size			by Weight

50 mm				100

25 mm				40-100

4.75 mm			20-75

2.00 mm			12-60

0.425 mm			2-30

0.075 mm			0-6

In addition to the grading limits listed above, the fraction of material passing the 0.075 mm sieve shall not be greater than six percent of that fraction passing the 4.75 mm sieve.

## SECTION 301

AGGREGATE BASE AND SURFACE COURSE

## Special Provisions

301-1.01 DESCRIPTION.  Add the following:  Where shown on the drawings, Recycled Asphalt Pavement (RAP) shall be used for aggregate surface course. At the Contractor's option, recycled asphalt material (RAM) may be substituted for aggregate base course.

301-2.01 MATERIALS. Delete the second sentence of the first paragraph and substitute the following: The gradation of base course material shall conform to the requirements for Grading D-1. (10/1/91)R116

Add the following:  RAP shall comply with the requirements listed below. If the Contractor elects to use RAM, it shall comply with the requirements listed below.

Add the following after the first paragraph: The thickness of RAP shall be as shown on the drawings.  At the Contractor's option, recycled asphalt material (RAM) may be substituted for aggregate base course, millimeter for millimeter, if the following conditions are met:

1.	RAP and RAM shall be crushed or processed to 100 percent by weight passing the 37.5 mm sieve and 95-100 percent by weight passing the 25 mm sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| # Sieve | Percent Passing by Weight |
| --- | --- |
| 25 mm | 100 |
| 19 mm | 70-100 |
| 9.5 mm | 42-90 |
| 4.75 mm | 28-78 |
| 1.18 mm | 11-54 |
| 0.300 mm | 5-34 |
| 0.150 mm | 3-22 |
| 0.075 mm | 2-12 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP or RAM.

301-3.01 PLACING. Add the following: Place base course material for sidewalk and pathway foundation with equipment capable of providing a specified depth with a uniform surface.

301-3.03 SHAPING AND COMPACTION. Add the following:  Place RAP surface course on unpaved roads in the work area as shown on the drawings. At the Contractor’s option, RAM may be used for aggregate base course.  In either case, the following conditions shall be met:

- Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 178,000 newtons.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip. Adequate water shall be added to aid compaction.

- After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed. Tires shall be inflated to 550 kPa (±34 kPa), and the roller shall have a minimum operating weight per tire of 1360 kg.

301-5.01 BASIS OF PAYMENT. Add the following:

Recycled asphalt pavement will be paid for as Item 301(3), Aggregate Surface Course at the unit price shown on the bid schedule.

If recycled asphalt material is substituted for aggregate base course, it will be paid for as Item 301(1), Aggregate Base Course at the unit price shown on the bid schedule for that item.

(4/01)R176M98 -LA

SECTION 401

ASPHALT CONCRETE PAVEMENT

# Special Provisions

401-2.01  Composition Of Mixture - Job Mix Design.  Add the following to the first paragraph after ATM T-17: (version 01/93).

Delete the last sentence of the second paragraph on page 114 and substitute the following: Tolerances will not be applied to the largest sieve specified.

401-2.03  Asphalt Materials. Change the last sentence of the first paragraph to read: When not specified, the grade of the asphalt cement shall be PG 52-28.

Delete the second paragraph and substitute the following.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

  - Date and Time of loading

  - Batch number and storage tank

  - Type, grade, temperature, and quantity of materials loaded

  - Type and percent of anti-strip added.

401-3.09  Preparation Of Aggregates.  In the first paragraph, delete AASHTO T-110 and substitute the following: WAQTC TM 6.

401-3.14  Joints.  Delete the last paragraph.  Delete the first paragraph and substitute the following: Construct the minimum number of joints to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.  The minimum specification limit for longitudinal joint density will be 91% of the MSG of the panel completing the joint.  Cut one minimum diameter 150 mm core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with WAQTC FOP for AASHTO T 166/T 275.

401-3.15  Surface Tolerance.  Add the following: The Engineer will measure the smoothness of the asphalt concrete pavement in all driving lanes with a California-type profilograph within 15 days after mainline paving is completed and all defects are corrected.  No measurements will be taken in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement.  The profilograph results (PrI) will be reduced and a price adjustment calculated in accordance with Subsection 401-5.01.  Furnish required traffic control devices or flagging in accordance with Section 643.

401-3.16 PATCHING DEFECTIVE AREAS.  Add the following: All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01  Method Of Measurement.  Under Asphalt Cement, 1., add to the end of the second sentence: “... , or WAQTC FOP for AASHTO TP 53.”

Add the following paragraph to this subsection: Longitudinal joints.  By the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

401-4.02  Acceptance Sampling And Testing.  Delete the third, fourth, fifth, and sixth full paragraphs on page 122, and substitute the following: Samples taken for the determination of asphalt cement content will be taken from the windrow, at the end of the auger from a plate behind the screed, or from behind the screed prior to compaction.  Asphalt cement content will be determined in accordance with WAQTC  TM 4, or WAQTC FOP for AASHTO TP 53 with the exception that the moisture content will be determined in accordance with WAQTC TM 6.

Samples taken for the determination of aggregate gradation from drum mix plants will be from the combined aggregate cold feed conveyor via a sampling device, the stopped conveyor belt, or from asphalt concrete mixture samples taken from the same location as samples for the determination of asphalt cement content.  The aggregate gradation for samples from the conveyor system will be determined in accordance with WAQTC FOP for AASHTO T 27/T 11.  For asphalt concrete mixture samples, or cores, the gradation will be determined in accordance with  WAQTC FOP for AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Maintain cold-feed conveyor sampling devices diverting aggregate from the full width of the conveyor system to provide a representative sample of the aggregate incorporated into the asphalt concrete mixture.

Samples taken for the determination of aggregate gradation from batch plants will be from the same location as samples for the determination of asphalt cement content, or from dry batched aggregates. The dry batched aggregate gradation will be determined in accordance with WAQTC FOP FOR AASHTO T 27/T 11.  For asphalt concrete mixture samples, or cores, the gradation will be determined in accordance with  WAQTC FOP for AASHTO T 30 from aggregate remaining after the ignition oven (WAQTC FOP for AASHTO TP 53) has burned off the asphalt cement.

Within 24 hours of final rolling, neatly cut core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the core while removing.  Do not cut core samples from bridge decks.  One minimum diameter 150 mm core is required for acceptance density testing only.  Acceptance density testing will be in accordance with WAQTC FOP FOR AASHTO T 166/T 275.

Failure to cut core samples for acceptance testing within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

Backfill and compact all voids left by sampling with new asphalt concrete mixture within 24 hours of sampling.  Failure to backfill voids left by sampling in the specified period will result in a deduction of $100.00 per hole per day.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

401-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE. Add the following: The longitudinal joint density price adjustment will apply when Asphalt Concrete Pavement quantities are equal to or greater than 900 megagrams.

Add the following under item 3.: The tolerances for the largest sieve specified will be plus 0% and minus 1%.

401-5.01 BASIS OF PAYMENT. Add the following to the first paragraph, No payment shall be made for asphalt cement, and asphalt concrete mix made with this cement, if tests of the asphalt cement sampled during production are out of specification.

Add the following: Longitudinal joint densities less than 91 percent of MSG, as defined is Subsection 401-3.14, will be measured in accordance with Subsection 401-4.01 and assessed a price adjustment of $1.00 per meter.  The accrued amount will be subtracted under Item 401(6), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 401-3.15 will be calculated in accordance with Table 401-4 and applied under Item 401(6), Asphalt Price Adjustment.	TABLE 401-4

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to Item 401(6), Asphalt Price Adjustment, for Pavement Smoothness |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61PrI) |
| 61 to 94 | No Adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI94) but not to exceed $10,000 |

(11/29/01)R199M98

Add the following Section:

SECTION 407

STONE MASTIC ASPHALT CONCRETE PAVEMENT

# Special Provisions

407-1.01  DESCRIPTION.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the Stone Mastic Asphalt (SMA) Concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

407-2.01  COMPOSITION OF STONE MASTIC ASPHALT CONCRETE MIXTURES - JOB MIX DESIGN.  Stone Mastic Asphalt Concrete mixture shall be composed of aggregate, asphalt cement, and required additives combined within the limits specified in the contract.

Provide a Stone Mastic Asphalt Concrete mixture that meets the Stone Mastic Asphalt Concrete mix design requirements of Table 407-1.

Submit the following to the Engineer at least 15 calendar days prior to the production of Stone Mastic Asphalt Concrete mixture:

1.	A letter stating the location, size, and type of mixing plant, the proposed gradation for the Job Mix Design, gradations for individual stockpiles with supporting process control information, and the blend ratio of each aggregate stockpile.  The proposed gradation must meet the requirements of Table 703-9, Stone Mastic Asphalt Concrete Aggregate.  Stone Mastic Asphalt Concrete mixtures produced from different plants shall not be mixed.

2.	Representative samples of each of the aggregates to be blended.  Sample sizes:  45 kilograms of each intermediate and/or coarse aggregate, 90 kilograms of fine aggregate, 10 kilograms of blend sand and/or mineral filler.

3.	A minimum of three 4 liter samples of the asphalt cement proposed for use in the mixture.  Include name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature/viscosity curve for the asphalt cement.

4.	A minimum 0.25 liter sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

5.	A minimum 2.5 kilogram sample of the stabilizing additive (cellulose or polyolefin) proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 407-2.05 and manufacturer’s certificate of compliance with Section 407-2.05.

The Engineer will then evaluate the material and the proposed gradation using ATM T-17 (version 01/93) and the mix design requirements of Table 407-1 to establish the Job Mix Design.  Approved Job Mix Designs will become a part of the contract and will specify the target value for asphalt cement content, additives, and the allowable mixing temperature range.  Up to10 working days will be required to determine the Job Mix Design after receipt of all items specified above.

TABLE 407-1

STONE MASTIC ASPHALT CONCRETE

MIX DESIGN REQUIREMENTS

| Design Parameters | Requirement |
| --- | --- |
| Stability, newton, min. | 4450 |
| Flow, 0.25 mm | 8-16 |
| Voids in total mix, percent | 3-5 |
| Compaction, number of blows each side of test specimen | 50 |
| Dust-asphalt ratio (the percent of material passing the No. 0.075 mm sieve divided by the percent of asphalt, by weight of mix) | 0.6-1.4 |
| Voids in the mineral aggregate (VMA), min. Voids In Coarse Aggregate (VCA) Of The Mix, % | 17.0 Less Than VCA Of The Coarse Aggregate As Determined By AASHTO T 19 |
| Minimum Asphalt Cement Content % | 6.2 |

Approved Job Mix Designs will have the full tolerances shown in Table 407-4 applied and will not be limited to the broad band listed in Table 703-9.  Tolerances will not be applied to the largest sieve specified.

Submit changes in the Job Mix Design warranted by failure to meet the requirements of Table 407-1, changes in the source of asphalt cement, source of aggregates, aggregate quality, aggregate gradation, or blend ratio in the same manner as the original submittal.  A new Job Mix Design will only apply to Stone Mastic Asphalt Concrete mixture produced after submittal of the changes.

All mix designs after a Job Mix Design has been approved will be assessed a fixed fee of $1,500.00 each.

407-2.02  AGGREGATES.  Aggregates shall be of the type specified in the contract and shall conform to the requirements of Subsection 703-2.13.

407-2.03  ASPHALT MATERIALS.  Provide the grade of asphalt cement specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  When not specified, the grade of asphalt cement shall be PG 58-28.

Asphalt cement may be conditionally accepted at the source. Each batch of asphalt cement shall be tested for conformance to specifications in Section 702 prior to shipping. Storage tanks used for the batch shall be noted on the test report. Anti-strip additives required by the mix design shall be added to the asphalt cement during load out for delivery to the project. A printed weight ticket of antistrip shall be included with the asphalt cement delivery ticket. The location where antistrip is added may be changed with the approval of the Engineer.

Shipping documents shall include the following:

- Manufacturers certificate of compliance, Subsection 106-1.05

- Conformance test results of the batch, Section 702.

- Manufacturer shall also certify:

  - Date and Time of loading

  - Batch number and storage tank

  - Type, grade, temperature, and quantity of materials loaded

  - Type and percent of anti-strip added

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 135 degrees Celsius) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended until a new Job Mix Design is submitted and approved.

407-2.04 ANTI-STRIP ADDITIVES.  Use anti-strip agents in the proportions determined by ATM T-14 and included in the approved Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

407-2.05  STABILIZING ADDITIVES.  Use cellulose or polyolefin stabilizing additives.  The dosage rate for cellulose is 0.3 percent by weight of the total mix.  The dosage rate for polyolefin is 0.4 percent by weight of the total mix.  The allowable tolerance per megagram shall not exceed 10 percent of the required weight of the stabilizing additive.

The cellulose stabilizing additive shall conform to the properties shown in Table 407-2. The polyolefin stabilizing additive shall conform to the properties shown in Table 407-3.

TABLE 407-2

CELLULOSE STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Sieve Analysis: Method A - Alpine Sieve Analysis(1): Fiber Length Percent passing 0.150 mm sieve Method B - Mesh Screen Analysis(2): Fiber Length Percent passing 0.850 mm sieve Percent passing 0.425 mm sieve Percent passing 0.106 mm sieve | 6.4 mm (max) 60-80 0.9-1.5 mm (avg) 75-95 55-75 10-30 |
| Ash Content(3) | 20% non-volatiles (max) |
| pH(4) | 7.5 +/-1.0 |
| Oil Absorption(5) | 5.0 +/-1.0 times fiber weight |
| Moisture Content(6) | < 5% |
| Bulk Density(7) | 20.0-40.0 kg/m3 |

Notes:

(1)	Method A - Alpine Sieve Analysis.  This test is performed using an Alpine Air Jet Sieve (Type 200 LS).  A representative five gram sample of fiber is sieved for 14 minutes at a controlled vacuum of 0.56 meters (+/- 75 mm) of water.  The portion remaining on the screen is weighed.

(2)	Method B - Mesh Screen Analysis.  This test is performed using 0.850, 0.425, 0.250, 0.180, 0.150 and 0.106 mm sieves, nylon brushes and a shaker.  A representative 10 gram sample of fiber is sieved, using a shaker and two nylon brushes on each screen.  The amount retained on each sieve is weighed and the percentage passing calculated.

(3)	Ash Content.  A representative 2-3 gram sample of fiber is placed in a tared crucible and heated between 593 and 649 C for not less than two hours.  The crucible and ash are cooled in a desiccator and reweighed.

(4)	pH Test.  Five grams of fiber is added to 100 ml of distilled water, stirred and let sit for 30 minutes.  The pH is determined with a probe calibrated with pH 7.0 buffer.

(5)	Oil Absorption Test.  Five grams of fiber is accurately weighed and suspended in an excess of mineral spirits for not less than five minutes to ensure total saturation.  It is then placed in a screen mesh strainer (approximately 0.5 square millimeter hole size) and shaken on a wrist action shaker for ten minutes (approximately 31.75 mm motion at 240 shakes/minute).  The shaken mass is then transferred without touching, to a tared container and weighed.  Results are reported as the amount (number of times its own weight) the fibers are able to absorb.

(6)	Moisture Content.  Ten grams of fiber is weighed and placed in a 121 C forced air oven for two hours.  The sample is then reweighed immediately upon removal from the oven.

(7)	Bulk Density.  Fluff fiber with air or Hobart Mixer, weigh out 25 grams of fiber, place in 100 ml cylinder, tap cylinder and measure volume.

TABLE 407-3

POLYOLEFIN STABILIZING ADDITIVE

| Property | Requirement |
| --- | --- |
| Chemical Property | Ethylene, Propylene, Butane 1, Terpolymer, double bond free with no other functional group. |
| Specific Gravity | 0.86 |
| Size | Approx. 3 mm dia. by 3 mm length |
| Softening Point | 93 C |

407-2.06  PROCESS QUALITY CONTROL.  Sample and test materials for process QC of the Stone Mastic Asphalt Concrete mixture in accordance with Subsection 106-1.03.

Failure to perform process QC forfeits the Contractor's right to retests as provided for in Subsection 407-4.02.

CONSTRUCTION REQUIREMENTS

407-3.01 WEATHER LIMITATIONS.  Do not place Stone Mastic Asphalt Concrete mixture when it is raining or when rain is imminent, on a wet surface, on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  Do not place Stone Mastic Asphalt Concrete mixture unless the surface temperature is 10 degrees C or warmer, or after September 10 of any year.

407-3.02 EQUIPMENT.  Use equipment in good working order and free of asphalt concrete mix buildup.  Make all equipment available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

407-3.03 BITUMINOUS MIXING PLANTS.  Use an asphalt plant designed to dry aggregates, maintain accurate temperature control, and accurately proportion asphalt cement and aggregates.  Calibrate the asphalt plant and furnish copies of the data to the Engineer at least one day prior to Stone Mastic Asphalt Concrete production.    Maintain a current Air Quality Permit issued by the State Of Alaska.

Provide a scalping screen on the asphalt plant to prevent oversize material or debris from being incorporated into the Stone Mastic Asphalt Concrete mixture.  Provide aggregate and asphalt cement sampling locations meeting OSHA safety requirements.

Do not use proportioning (batch) scales for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

407-3.04  HAULING EQUIPMENT.  Haul Stone Mastic Asphalt Concrete mixture in trucks with tight, clean, smooth metal beds thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Do not use any petroleum product (e.g. diesel or fuel oil) as an asphalt release agent.  If truck beds are not satisfactorily cleaned, the Engineer may direct operations to cease.  The Engineer will not allow the operations to resume until measures are in place to insure proper cleaning of hauling units.  Hauling units will be restricted to end dumps only.

Belly dumps will not be allowed as hauling units unless a plan is developed and approved by the Engineer that ensures the following items are satisfactorily adhered to:

- Tracking of asphalt material on the haul route, both on and off the project, shall be eliminated or cleaned.

- Truck beds shall be cleaned and build up of material not allowed.

- Pavement mat temperature behind the screed shall be optimum for compaction.

If the above items are not performed to the Engineer’s satisfaction, the use of belly dumps will be terminated.

Cover the Stone Mastic Asphalt Concrete mixture with a secured watertight canvas cover extending at least 0.3 meters over the sides and end of the truck bed when required by the Engineer.

407-3.05  ASPHALT PAVERS.   Use self-propelled asphalt pavers equipped with a heated vibratory screed. Control grade and cross slope with automatic grade and slope control devices.  Use an erected string line, a mobile string-line (ski) at least 9 meters in length, or other approved grade follower to automatically actuate the paver screed control system. Use grade control on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

Equip asphalt pavers with a receiving hopper having sufficient capacity for a uniform spreading operation.  Equip receiving hoppers with a distribution system to place the Stone Mastic Asphalt Concrete mixture uniformly in front of the screed.

Use a screed assembly that produces a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the Stone Mastic Asphalt Concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Place auger extensions within 0.5 meters of the screed extension on both sides, or per written manufacturer’s recommendations.

The use of a pickup machine to transfer Stone Mastic Asphalt Concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collecting the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

407-3.06  ROLLERS.  Supply a minimum of three rollers weighing a minimum of 11 megagrams each to compact the Stone Mastic Asphalt Concrete mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel or vibratory steel wheel type.  The roller drums shall be a minimum of 2.1 meters wide.  Use self-propelled rollers specifically designed to compact hot asphalt concrete mixtures and capable of reversing without backlash.  The use of equipment that results in crushing of the aggregate, or pick-up of the Stone Mastic Asphalt Concrete mixture will not be permitted.

407-3.07  PREPARATION OF EXISTING SURFACE.  Prepare existing surfaces in conformance with the plans and specifications.  Clean existing paved surfaces of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After completion of planing of a section of the roadway, the Engineer shall inspect that section for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  Backfill the excavated area with aggregate base course material in conformance with the requirements of Section 301, asphalt concrete leveling course, or with Stone Mastic Asphalt Concrete as directed by the Engineer.

Prior to placing Stone Mastic Asphalt Concrete mixture, uniformly coat pavement surfaces and contact surfaces of curbing, gutters, manholes, and other structures with tack coat material conforming to Section 402.

407-3.08  PREPARATION OF ASPHALT.  Provide a continuous supply of the asphalt cement to the mixer at a uniform temperature, within the Job Mix Design mixing temperature range.

407-3.09  PREPARATION OF AGGREGATES.    Provide adequate dry storage for the mineral filler and stabilizing additive.  Dry the aggregate for Stone Mastic Asphalt Concrete so the moisture content of the Stone Mastic Asphalt Concrete mixture, sampled from the windrow, the end of the auger, or from behind the screed prior to compaction, is less than 0.5% (by total weight of mix) as determined by WAQTC TM 6.

Heat the aggregate for Stone Mastic Asphalt Concrete to a temperature compatible with the mix requirements specified.

Adjust the burner on the dryer to avoid damage to the aggregate and to prevent the presence of unburned fuel on the aggregate.  Stone Mastic Asphalt Concrete mixture in which soot or fuel is present is considered unacceptable per Subsection 105-1.11.

407-3.10  MIXING.  Uniformly combine the aggregate, asphalt cement, additives, and stabilizing additives in the amounts required by the Job Mix Design.  Mix the materials such that a complete and uniform coating of the aggregate is obtained.

1.	For batch plants.  Add the stabilizing additive through a separate inlet directly into the weigh hopper above the pugmill.  Time the addition of the stabilizing additive to occur during the hot aggregate charging of the hopper.  Provide adequate dry mixing time to ensure proper blending of the aggregate and fiber stabilizer.

2.	For drum mix plants.  Add cellulose stabilizing additive into the drum mixer at the same point the asphalt cement is added.  Add polyolefin-stabilizing additive directly into the drum mixer through the RAP inlet.  Do not use polyolefin stabilizing additive in a drum mix plant without a RAP inlet.  Operate the drum mixer to ensure complete blending of the stabilizing additive into the mix.

Dry mix Stone Mastic Asphalt Concrete with cellulose stabilizing additive a minimum of 15 seconds, and wet mix a minimum of 40 seconds.  Dry mix Stone Mastic Asphalt Concrete with polyolefin a minimum of 4 seconds, and wet mix a minimum of 30 seconds.  In batch plants, place the dry aggregate in motion immediately prior to the addition of asphalt cement.  Use a wet mixing time adequate to obtain 98% coated particles when tested in accordance with AASHTO T 195.

Mix the Stone Mastic Asphalt Concrete within the temperature range determined by the Job Mix Design.

Proportion the mineral filler into the mixture uniformly and in the desired quantities.  Provide appropriate equipment for accurately proportioning the relatively large amounts of mineral filler required for a Stone Mastic Asphalt Concrete mixture.

407-3.11  TEMPORARY STORAGE OF ASPHALT CONCRETE MIXTURE. Temporary storing or holding Stone Mastic Asphalt Concrete mixture in silo type storage bins is permitted provided that the characteristics of the Stone Mastic Asphalt Concrete mixture are not altered.  Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Dispose of rejected Stone Mastic Asphalt Concrete mixture at no cost to the Department.

407-3.12  SPREADING AND PLACING.  Submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating paving operations.  The plan shall consist of, but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.  Process control testing frequency for gradation, moisture, asphalt cement content, and compaction.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location and method of constructing longitudinal and transverse joints.

f.	Construction plan for paving intersections and driveways.

Place Stone Mastic Asphalt Concrete mixture upon an approved surface, spread and strike off and compact to the required compacted thickness.  Spread and compact in one layer if the total thickness is 75 mm or less.  Use asphalt pavers to distribute the Stone Mastic Asphalt Concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 407-3.14.

Use hand tools to spread, rake, and lute the Stone Mastic Asphalt Concrete mixture in areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impracticable.  In such areas, compact the Stone Mastic Asphalt Concrete mixture to the required compacted thickness.

Any Stone Mastic Asphalt Concrete mixture that is contaminated or segregated will be rejected.

Pave adjacent traffic lanes to the same elevation within 24 hours when the section of roadway being paved is open to traffic unless prevented by weather or other factors beyond control.  Place approved material against the outside pavement edge when the drop-off exceeds 50 mm.

When multiple lifts are specified in the contract, do not place the final lift until all lower lifts throughout that section, as defined by the Paving Plan, have been placed and accepted.

Do not pave against new concrete curb until it has cured for at least 72 hours.

407-3.13 COMPACTION.  Immediately after spreading, thoroughly and uniformly compact the Stone Mastic Asphalt Concrete mixture by rolling.

Roll with a minimum of three steel wheel rollers of a minimum weight of 11 megagrams each.  Adjust rolling procedures to provide the specified pavement density.  Operate rollers at a uniform speed not to exceed 5 kilometers/hour and with the drive roller nearest the paver.  Roll until all roller marks are eliminated and the specified pavement density has been obtained.

Prevent adhesion of mixture to the rollers by moistening the wheels with water mixed with detergent or other approved material.  Replace rollers showing evidence of excessive pick-up.

Stop rolling operations once sufficient in-place density has been achieved.  Where migration of asphalt cement and filler to the compacted pavement surface has occurred, remove and replace with fresh Stone Mastic Asphalt Concrete mixture.

The target value for density will be 94% of the maximum specific gravity (MSG) as determined in accordance with WAQTC FOP FOR AASHTO T 209.  For the first lot of Stone Mastic Asphalt Concrete, the Job Mix Design will determine the MSG.  For additional lots, the MSG will be determined by the sample from the first sublot of the lot.  Acceptance testing for field density will be determined in accordance with WAQTC FOP FOR AASHTO T 166/T 275 except that a minimum 150 mm diameter core is required.  (Acceptance testing for field density of leveling course will not be done.)

Grade with rakes and lutes and compact with mechanical tampers areas not accessible to rollers.  Use a trench roller in depressed areas to achieve the required compaction.

Remove any Stone Mastic Asphalt Concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective and replace with fresh Stone Mastic Asphalt Concrete mixture and compact to conform with surrounding areas.  Remove and replace any area showing an excess or deficiency of asphalt cement.

Do not leave rollers, other equipment, or vehicles standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

407-3.14  JOINTS.  Minimize the number of joints and construct to ensure a continuous bond, texture, and smoothness between adjacent sections of the pavement.

The minimum specification for longitudinal joint density will be 91 percent of the MSG of the panel completing the joint.  Cut one minimum 150 mm diameter core centered on the longitudinal joint at each location the mat is cored for acceptance density testing in the panel completing the joint.  Density will be determined in accordance with WAQTC FOP FOR AASHTO T 166/T 275.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Remove full depth improperly formed joints resulting in surface irregularities, replace with fresh Stone Mastic Asphalt Concrete mixture, and thoroughly compact.  Do not roll joints after the material has cooled below 65 degrees Celsius.  All pavement removal shall be precut to a neat line with a power driven saw.

Apply a tack coat of asphalt cement or asphalt emulsion on all cold joints and allow to break prior to placing any fresh Stone Mastic Asphalt Concrete mixture against the joint.  Apply the tack coat just prior to paving.

Form transverse joints by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.  Skew transverse joints between 15-25 degrees.

Offset longitudinal joints in one layer from those in the layer immediately below by at least 150 mm.  Align the joints in the top layer at the centerline or lane lines.  Where pre-formed marking tape striping is required, offset the longitudinal joint in the top layer not more than 150 mm from the edge of the stripe.

407-3.15  SURFACE TOLERANCE.  The surface of the Stone Mastic Asphalt Concrete will be measured after final rolling at selected locations using a 4.8 meter straightedge.  Correct variations of the surface greater than 5 millimeters from the testing edge of the straightedge between any two contacts.

The smoothness of the Stone Mastic Asphalt Concrete Pavement in all driving lanes will be measured by the Engineer with a California-type profilograph within 15 days after mainline paving is completed and all defects are corrected.  No measurements will be taken in turn lanes, lane transitions, or within 8 meters of bridge abutments or matches with an existing pavement.  The profilograph results (PrI) will be reduced within the 15 day period and a price adjustment will be calculated in accordance with Subsection 407-5.01.  Furnish any required traffic control devices or flagging in accordance with Section 643.

407-3.16  PATCHING DEFECTIVE AREAS.  Remove any Stone Mastic Asphalt Concrete mixture that becomes contaminated with foreign material, is segregated, or is in any way defective.  Skin patching is not permitted.  Remove defective materials for the full thickness of the course.  Cut the pavement so that all edges are vertical, the sides are parallel to the direction of traffic and the ends are skewed between 15-25 degrees.  Coat edges with tack coat conforming to Section 402 and allow to cure.  Place and compact fresh Stone Mastic Asphalt Concrete mixture in sufficient quantity so that the finished surface conforms to grade and smoothness requirements.  Compact the Stone Mastic Asphalt Concrete mixture to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with patching defective areas shall be borne by the Contractor.

407-3.17  TEST SECTION.  Place a minimum of 270 megagrams of Stone Mastic Asphalt Concrete mixture in a test section at a location approved by the Engineer 5 days prior to proceeding with Stone Mastic Asphalt Concrete paving.  The test section is used to adjust the Job Mix Design asphalt cement content and also to familiarize the Contractor's personnel with the laydown and compaction of Stone Mastic Asphalt Concrete mixture.

Stone Mastic Asphalt Concrete mixture placed in the test strip that meets specifications will be measured and paid for at contract prices.  No payment will be made for mixture that does not meet specifications.  If the test strip is placed within the project limits and does not meet specifications, it shall be removed at the Contractor's expense.

407-4.01  METHOD OF MEASUREMENT.  Stone Mastic Asphalt Concrete mixture will be measured by the megagram in accordance with Section 109.  The weight used shall be the megagrams used in the accepted pavement and no deduction will be made for the weight of asphalt cement material, anti-stripping agent or any other additive used in the mixture.

A price adjustment, when applicable, will be made based on a quality level analysis under Subsection 407-4.03.

Asphalt cement will be measured by the megagram based on the weight of asphalt cement calculated using the percent of asphalt cement for each sublot as determined by WAQTC TM 4, or WAQTC FOP FOR AASHTO TP 53.  The same tests used for the acceptance testing of the sublot will be used for computation of the asphalt cement quantity.  If the asphalt cement content is determined by WAQTC TM 4, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin.  If the asphalt cement content is determined by WAQTC FOP FOR AASHTO TP 53, the percent of asphalt cement for each sublot will be reduced by 0.4 percent for Stone Mastic Asphalt Concrete containing polyolefin, and by 0.3 percent for Stone Mastic Asphalt Concrete containing cellulose.

The Engineer may direct at any time that tankers be weighed before and after unloading in his presence.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt cement content specified in the Job Mix Design.

Any leftover, waste, or diversion will be computed in a manner to be determined by the Engineer.  The weight of asphalt cement in waste Stone Mastic Asphalt Concrete will be calculated using the target value for asphalt cement as specified in the Job Mix Design.

Longitudinal joints will be measured by the meter.  The distance measured will be in both directions from a longitudinal joint core location to a point equal distant to the next longitudinal joint core.

407-4.02  ACCEPTANCE SAMPLING AND TESTING.  The quantity of  Stone Mastic Asphalt Concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  The Engineer shall perform acceptance sampling and testing.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 4,500 megagrams.  The lot will be divided into sublots of 450 megagrams, each randomly sampled and tested for asphalt cement content, density, and gradation in accordance with this subsection.  If the project has more than one lot and less than eight additional sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot will include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, they will be considered as a lot and the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

If the contract quantity is between 900 megagrams and 4,499 megagrams, the contract quantity will be considered one lot.  The lot will be divided into 5 equal sublots and randomly sampled for asphalt cement content, density and gradation in accordance with this subsection.  The Engineer shall select one sample for every 900 megagrams of mix, or majority portion thereof, for testing.  If the test result(s) conform to the specification limits, the lot will be accepted and the weight of asphalt cement for the lot will be calculated from the average of the asphalt cement content tests performed.  If only one asphalt cement content test is performed, the weight of asphalt cement for the lot will be calculated from that one test result.  If any of the test results fail to conform to specification limits, the remaining samples will be tested and the lot evaluated for price adjustment in accordance with subsection 407-4.03 with the exception that the Pay Factor shall not exceed 1.00 for any sieve size, asphalt cement content and density.

If the contract quantity is less than 900 megagrams, Stone Mastic Asphalt Concrete pavement shall be accepted for payment based on the Engineer's approval of a Job Mix Design and the placement and compaction of the Stone Mastic Asphalt Concrete mixture to the specified depth and finished surface requirements and tolerances.  Any area of finished surfacing that is segregated, fails to meet surface tolerance requirements, cools to below 65 degrees C prior to completing compaction, or is any other way defective shall be removed and replaced with fresh Stone Mastic Asphalt Concrete mixture.  Removal and replacement of defective pavement shall be at no additional cost to the Department.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Asphalt cement content will be determined by WAQTC TM 4, or WAQTC FOP FOR AASHTO TP 53 with the exception that the moisture content will be determined by WAQTC TM 6.

Samples taken for the determination of aggregate gradation will be from the same location as samples taken for asphalt cement content.  Aggregate gradation will be determined in accordance with WAQTC FOP FOR AASHTO T 30 from the aggregate remaining after the ignition oven (WAQTC FOP FOR AASHTO TP 53) has burned off the asphalt cement.

Cut two full-depth core samples with a minimum diameter of 200 millimeters from the finished lift from each sublot within 24 hours of final rolling.  The first core sample will be used for density acceptance testing in accordance with WAQTC FOP FOR AASHTO T 166/T 275.  The second core sample will be given to the Department for informational testing.  Neatly cut the core samples with a core drill at the randomly selected locations marked by the Engineer.  Use a core extractor to prevent damage to the cores while removing.  Do not cut core samples from Stone Mastic Asphalt Concrete mats on bridge decks.  Failure to cut core samples within the specified period will result in a deduction of $100.00 per sample per day.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Backfill all voids left by sampling with fresh Stone Mastic Asphalt Concrete mixture and compact within 24 hours of sampling.  Failure to backfill voids left by sampling within the specified period will result in a deduction of $100.00 per hole per day The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

Samples will be evaluated for acceptance in accordance with Subsection 407-4.03.

A retest of any sample outside the limits specified in Table 407-4 may be requested.  Deliver this request in writing to the Engineer within 7 days of receipt of the initial test result.  Verbal requests with the written request to be delivered after the specified 7 days will not be accepted.  The sample(s) for retesting shall be taken within 24 hours of the notice to the Engineer requesting the retest(s).  The Engineer will mark the sample location for the retest.  Failure to provide the sample(s) for retesting within the specified period forfeits the right for a retest for the affected sample(s).  The original test result will be discarded and the retest result will be used in the price adjustment calculation regardless of whether the retest result gives a higher or lower pay factor.  Only one retest per sample will be allowed.

407-4.03 EVALUATION OF MATERIALS FOR ACCEPTANCE.  The following method of price adjustment will be applied to Stone Mastic Asphalt Concrete mixture when the contract quantity equals or exceeds 4,500 megagrams except as defined in Subsection 407-4.02.  The longitudinal joint density price adjustment will apply when Stone Mastic Asphalt Concrete quantities are equal to or greater than 900 megagrams.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis Method as specified in Subsection 106-1.03 to determine the estimated percent of a lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with SP-7, the Standard Practice for Determination of Outlier Test Results.  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test, or the asphalt cement content is an outlier, then the gradation test results and the asphalt cement content results for that sample will not be included in the price adjustment.  The density test result for that sample will be included in the price adjustment provided it is not an outlier also.

If the density test result is an outlier, the density test result will not be included in the price adjustment but the gradation and asphalt cement content results for that sample will be included provided neither is an outlier.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The Contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest of two pay factors.  The first factor is a composite pay factor for Stone Mastic Asphalt Concrete mixture that includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.  A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with Subsection 105-1.11.

The Engineer can reject material that appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite pay factors are as follows:

1.	Eliminate test results found to be outliers by SP-7 (Standard Practice for Determination of Outlier Test Results) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

Where:	Σ  =  summation of

x=Σxn

x  =  individual test value to xn

n  =  total number of test values

x is rounded to the nearest tenth for density and all sieve sizes except the 0.075 mm sieve.  x is rounded to the nearest hundredth for asphalt content and the 0.075 mm sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

Where:	Σ(x2)  =  summation of the squares of individual test values.

s=nΣ(x2)−(Σx)2n(n-1)

(Σx)2  =  square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest 0.01 for density and all sieve sizes except the 0.075-mm sieve.  The sample standard deviation (s) is rounded to the nearest 0.001 for asphalt content and the 0.075-mm sieve.

If the computed sample standard deviation (s) is less than 0.001, then use s = 0.20 for density and all sieve sizes except the 0.075 mm sieve.  Use s = 0.020 for the 0.075 mm sieve and asphalt cement content.

3.	Compute the Upper Specification Limit (USL) and Lower Specification Limit (LSL).  For aggregate gradation and asphalt cement content, the Specification Limits (USL and LSL) are equal to the Target Value (TV) plus and minus the allowable tolerances  in Table 407-4.  The tolerances for the largest sieve specified will be plus 0% and minus 1%.  The TV is the specification value defined by the Job Mix Design.  The TV for density is 94 percent of the maximum specific gravity (MSG).  The LSL  for density is 92 percent of MSG and the USL is 96%.

- Compute the upper quality index (QU):

Where:	USL = Upper Specification Limit

QU=USL-xs

QU is rounded to the nearest hundredth.

5.	Compute the lower quality index (QL):

Where:	LSL = Lower Specification Limit

QL=x-LSLs

QL is rounded to the nearest hundredth.

6.	Determine PU (percent within the upper specification limit that corresponds to a given QU) from Table 106-1.  For negative values of QU, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

7.	Determine PL (percent within the lower specification limit that corresponds to a given QL) from Table 106-1.  For negative values of QL, see 106-1.03, 3.  QUALITY LEVEL ANALYSIS (QLA).

8.	Determine the Quality Level (QL), the total percent within specification limits, for aggregate gradation, asphalt cement content, and density.

QL = (PL + PU) - 100

9.	Using the Quality Levels from step 8, determine the lot Pay Factor for Density (DPF), and gradation and asphalt cement content pay factors (PF) from Table 106-2.

- Calculate the lot Stone Mastic Asphalt Concrete mixture Composite Pay Factor (CPF) for asphalt cement content and gradation using the following formula:

Round the Composite Pay Factor (CPF) to the nearest hundredth.

CPF=[f19mm(PF19mm)+f12.5mm(PF12.5mm)+.......fac(PFac)]Σf

Table 407-5 is used to determine the weight factor (f) for each sieve size and asphalt cement content.

Table 407-4

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 19.0 mm sieve | TV-5.0 | TV+5.0 |
| 12.5 mm sieve | TV-5.0 | TV+5.0 |
| 9.5 mm sieve | TV-5.0 | TV+5.0 |
| 4.75 mm sieve | TV-4.0 | TV+4.0 |
| 2.36 mm sieve | TV-4.0 | TV+4.0 |
| 1.18 mm sieve | TV-4.0 | TV+4.0 |
| 0.600 mm sieve | TV-4.0 | TV+4.0 |
| 0.300 mm sieve | TV-3.0 | TV+3.0 |
| 0.150 mm sieve | TV-3.0 | TV+3.0 |
| 0.075 mm sieve | TV-2.0 | TV+2.0 |
| Asphalt % | TV-0.40 | TV+0.40 |
| Density | 92% | 96% |

Table 407-5

WEIGHT FACTORS

| Sieve Designation | Factor (f) |
| --- | --- |
| 19.0 mm sieve | 3 |
| 12.5 mm sieve | 5 |
| 9.5 mm sieve | 6 |
| 4.75 mm sieve | 10 |
| 2.36 mm sieve | 4 |
| 1.18 mm sieve | 4 |
| 0.600 mm sieve | 4 |
| 0.300 mm sieve | 6 |
| 0.150 mm sieve | 8 |
| 0.075 mm sieve | 10 |
| Asphalt % | 40 |

407-5.01  BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay items listed below, complete in place.

Anti-strip additives will be subsidiary to the stone mastic asphalt concrete.

Stabilizing additives will be subsidiary to Item 407(1), Stone Mastic Asphalt Concrete.

A change order/directive is not required for Anti-Strip Additive or Asphalt Price Adjustment pay items.  The approved Job Mix Design will initiate Item 407(3), Anti-Strip Additive at the prescribed rate and the Notice to Proceed shall constitute the notice required to initiate Item 407(4), Asphalt Price Adjustment.

The Asphalt Price Adjustment will be the sum of the price adjustments for each lot, fees accrued for subsequent Job Mix Design evaluations as outlined in Subsection 407-2.01, and fees accrued for failure to cut cores and/or backfill voids left by sampling in the allotted time as outlined in Subsection 407-4.02.  The Asphalt Price Adjustment will be algebraically added to the Contractor's payment for Stone Mastic Asphalt Concrete.  Individual lot price adjustments will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot will be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (megagrams in lot) x (PAB)

PAB = Price Adjustment Base = $49.50  / Megagram

* Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.

Longitudinal joint densities less than 91 percent of MSG as defined in Subsection 407-3.14 will be measured in accordance with Subsection 407-4.01 and assessed a price adjustment of $1.00 per meter.  The accrued amount will be subtracted under Item 407(4), Asphalt Price Adjustment.

A separate price adjustment for pavement smoothness as measured in accordance with Subsection 407-3.15 will be calculated and applied in accordance with Table 407-6.  The adjustment will be applied under Item 407(4), Asphalt Price Adjustment.

TABLE  407-6

| Average Profile Index (PrI) (Millimeters per 1000 Lane Meters) | Adjustment to payment for Stone Mastic Asphalt Concrete |
| --- | --- |
| 0 to 60 | Add $335 multiplied by (61-PrI) |
| 61 to 94 | No adjustment |
| 95 and greater | Deduct $335 multiplied by (PrI-94) but not to exceed $10,000. |

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

407(1)	Stone Mastic Asphalt Concrete	Megagram

407(2)	Asphalt Cement, Grade PG58-28	Megagram

407(4)	Asphalt Price Adjustment	Contingent Sum

(11/29/01)R163M98

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION. Add the following: This work shall also consist of construction of cast-in-place concrete retaining walls and concrete slope paving as shown on the plans.

Excavation and backfill required for the retaining walls shall be in accordance with Section 205.

501-2.01 MATERIALS. Add the following: Reinforcing steel shall conform to the requirements of Section 503.

Concrete surface treatments shall conform to the requirements of Section 514.

501-3.01 PROPORTIONING.  Under  1.  Determining Proportions and Batch Weights., delete the first sentence and substitute the following: Submit a mix design developed in accordance with ACI 211 and 301, Section 4 to the Engineer for approval.  (7/6/99)R37M98

501-5.01 BASIS OF PAYMENT. Add the following: Payment for Item 501(8) Cast-in-Place Concrete Retaining Wall will be full compensation for all labor, equipment and materials required for construction of the wall, complete and in place, including the sidewalk portion of the wall. Structural excavation, temporary shoring, reinforcing steel and porous backfill required for the cast-in-place wall will not be paid for separately, but will be subsidiary to Item 501(8) Cast-in-Place Concrete Retaining Wall.

Payment for Item 501(10) Concrete Slope Paving will be full compensation for all labor, equipment and materials required for construction of the slope paving panels, complete and in place.  Excavation, grading, and reinforcing steel for concrete slope paving will not be paid for separately, but will be subsidiary to Item 501(10) Concrete Slope Paving.

Graffiti protection will be paid for under Section 514.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

501(8)	Cast-in-Place Concrete Retaining Wall	Lump Sum

501(10)	Concrete Slope Paving	Square Meter

SECTION 505

PILING

Special Provisions

505-3.03  Pile Bearing Values.  Delete the first paragraph of this section and substitute the following: Drive all piles, except piles for lighting standards, to the required ultimate bearing capacity.  For lighting standards, install piles of sufficient length to cut the pile at the required cut-off elevation and to provide the minimum installed length shown on the plans.

505-3.09 Driving Piles.  Add the following: In many cases, you may need to pre-bore, spud, use a larger pile-driving hammer, and excavate inside the pile, in addition to normal pile driving techniques. Sites for the lighting standard foundations can contain subsurface soils that consist of very dense sandy gravel with cobbles and boulders.

Submit a pile-driving plan to the Engineer, for approval, at least 14 calendar days before driving the first steel pipe pile.  At a minimum, the pile-driving plan shall consist of the

a.) pile driving hammer, or hammers, to be used,

b.) alternate techniques planned for pile installation, and

c.) equipment used for the pile driving operation.

When you cannot achieve the minimum installed length shown on the contract plans, install the pile tip to an elevation established by the Engineer.

505-4.04 Method of Measurement.

Add the following to numbered paragraph 2:

Do not measure piles for lighting standards for payment.  Include all costs of furnishing and installing piles in Item 660(3), Highway Lighting System Complete.

Add the following Section:

SECTION 514

CONCRETE SURFACE TREATMENTS

Special Provisions

514-1.01  DESCRIPTION.  This work consists of providing graffiti protection on all cast-in-place walls and Concrete Slope Paving surfaces.

514-2.01  MATERIALS.  Use a two-step graffiti protection system designed specifically for this use.  The system shall consist of a single component clear acrylic base coat covered by a clear urethane finish coat.  This material is not a sealer or vapor barrier and no appreciable discoloration is allowed.

Trained personnel shall apply the material according to the manufacturer’s recommendations.

    - GRAFFITI PROTECTION.  Let all concrete surfaces set at least 28 days before applying any coatings.  Apply the base coat with a roller or sprayer in accordance with the manufacturer’s recommendations.  Apply two coats of the finish coat after the base coat has cured for 72 hours.  Apply appropriate masking as required.

514-4.01  METHOD OF MEASUREMENT.  Measure graffiti protection by the square meter of surface area designated by the Engineer.

514-5.01 BASIS OF PAYMENT.  Payment for Graffiti Protection will be full compensation for all labor, equipment and materials required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

# Pay Item No.	Pay Item	Pay Unit

# 514(2)	Graffiti Protection	Square Meter

(2/28/01)R41M98-LA

SECTION 603

CULVERTS AND STORM DRAINS

# Special Provisions

603-1.01 DESCRIPTION. Add the following: This work shall also consist of installing culvert marker posts.  (5/31/96)R42M

The work shall also include acquiring a plumbing permit, and all labor, equipment, and materials required to connect an existing roof drain to the storm drain system where shown on the drawings.  The Contractor will be responsible for preparing all details and drawings required and pay all fees to obtain the plumbing permit from the Municipality of Anchorage Building Safety Division and have the work inspected as required.

603-1.02	LICENSING REQUIREMENTS.  For the bid item Roof Drain Connection, the personnel doing the actual work making the connection at the building and constructing overflow provisions shall be licensed plumbers with current and valid certifications in the State of Alaska.

603-2.01 MATERIALS. Add the following: Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts. The color shall be blue with no other markings. The 65 mm by 1800 mm post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 230 mm.  (5/31/96)R42M

Standard Modifications

In the second paragraph, delete “(900 mm maximum diameter)”.

In the fourth paragraph, delete the last sentence.

Special Provisions

All materials for Roof Drain Connection shall meet the requirements of the Uniform Plumbing Code as currently adopted in the Municipality of Anchorage.  Provide roof drain overflow fittings in accordance with applicable codes and acceptable to the building owner and the Engineer.

Hub & spigot cast iron soil pipe and fittings for roof drain connections shall comply with ASTM A74, ANSI A112.5.1 and Federal Specification WW-P-401E.  Gaskets shall conform to ASTM Standard C564.

603-3.03 JOINING PIPE.

2. Metal Pipe. Replace the second sentence with the following: “Use bands that are no more than two nominal sheet thicknesses lighter than the pipe being joined, and in no case lighter than 1.3 mm.” (02/08/01)M95

# Special Provisions

603-3.06 CULVERT MARKER POSTS. Add the following subsection: Culvert marker posts shall be installed on the approach side of storm drain outfalls 750 mm and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer. 1070 mm of post shall remain above the ground after driving.

603-4.01 METHOD OF MEASUREMENT. Add the following: Culvert marker posts will not be measured for payment.

Roof Drain Connection will be measured complete and in place after acceptance by the Municipality of Anchorage Building Safety Division and the Building Owner.

Remove and Reset Pipe will be measured by the unit for each pipe removed and reset in the proper location at the correct line and grade.

603-5.01 BASIS OF PAYMENT. Add the following: Culvert marker posts will not be paid for directly, but will be subsidiary to pipe items.

The lump sum price paid for Roof Drain Connection includes full compensation for all work involved in furnishing and installing the system shown on the plans. This includes: detailing the connection at the building and overflow fittings, acquiring a Municipal Plumbing Permit, completing all excavation to install piping, furnishing and installing all fittings and piping, backfilling and compacting trenches, connecting to the storm drain structure, final trim, and coordinating plumbing inspections. The lump sum prices paid also include full compensation getting all materials approved; and preparing as-built drawings.

The unit price paid for Remove and Reset Pipe includes full compensation for all work required to remove and reset a pipe in the proper location at the correct line and grade, including all excavation, backfill and final grading.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

603(17A)	Roof Drain Connection	Lump Sum

603(32)	Remove and Reset Pipe	Each

(5/31/96)R42M -LA

SECTION 604

MANHOLES AND INLETS

Special Provisions

Add the following: The work in Section 604, Manholes And Inlets, which applies to sanitary sewer manholes is subject to supplemental specifications (portions of Chapter 50 of the Municipality of Anchorage Standard Specifications [MASS], and amendments to MASS) as included in Appendix A.  The specifications are joined in the following manner:

- Section 604 shall govern regarding all measurement and payment provisions.  All MASS measurement and payment provisions are deleted.

- The Department’s specifications shall govern on all matters related to excavation, backfill, concrete, and surveying.  All references in MASS Chapter 50 that refer to other Chapters of MASS are deleted.

- Where the two specifications are in conflict regarding materials or construction, the MASS amendments and those portions of MASS that have not been deleted from the text shown in Appendix A shall govern.

604-3.01 CONSTRUCTION REQUIREMENTS. Add the following after the third sentence: Any proposed access manhole that falls within a concrete sidewalk or asphalt pathway must have a lid with a rough cobbled grit surface.

Add the following: When installing new pipe in an existing manhole, cleanly cut a hole by approved means at the invert elevation given on the plans and 50 mm larger than the outside diameter of the new pipe. Then, grout joint with non-shrinking cement mortar.

All curb inlet structures shall have a 75 mm formed hole approximately 0.6 meters below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation. Keep the openings functional. This may require temporary dikes, rigid metal conduit extensions, etc., as necessary. Fill these holes with grout upon final paving.

Cast standard drainage structure steps during structure pour or install them before concrete hardens.

Change the last sentence on Page 260 to:  “In sidewalks and pathways, set the manhole frame approximately 8mm, and no more than 10mm, below the finished surface.”

604-4.01 METHOD OF MEASUREMENT. Add the following: Frames, grates and lids will not be measured for payment.

Beaver Slides and Drop Connections will not be measured for separate payment under Section 604.

604-5.01 BASIS OF PAYMENT. Add the following: Frames, grates and lids are subsidiary to the drainage structure.

Delete Items 604(1) Storm Sewer Manhole and 604(2) Sanitary Sewer Manhole and add the following new pay items:

Pay Item No.	Pay Item	Pay Unit

604(1__)	Storm Drain Manhole, Type ___	Each

604(2__)	Sanitary Sewer Manhole, Type ___	Each

604(4A)	Adjust Existing Telephone Manhole	Each

604(6A)	Relocate Manhole or Inlet	Each

(9/1/00)R43M98 –LA

SECTION 606

GUARDRAIL

Special Provisions

606-2.01 MATERIALS.  Delete “Flexible Markers” in its entirety and substitute the following:

Flexible Markers. Use flexible markers with an over all length of 1,800 mm (72”). The marker shaft shall have a coil spring at the bottom and a flag at the top.  The shaft and spring shall be one piece and made from galvanized spring steel.  The flexible marker shall have an orange HDPE flag which provides approximately 129 cm2 (20 in2) of surface area. Use stainless or galvanized steel attaching hardware.  The following is an example of an acceptable flexible marker:

Model:	FF2

Manufacture:	Nordic Fiberglass, Inc.

P.O. Box 27

Highway 75 South

Warren, MN 56762

Phone:	(218) 745-5095

Fax:	(218) 745-4990

E-mail:	www.nordicfiberglass.com

If using another brand, submit specifications to the Engineer for approval prior to ordering the markers.   (10/01/01)R45aM98

### Standard Modifications

606-3.01  GENERAL.  Add  the following:   Treat field cuts to timber posts and blocks according to AWPA standard M 4.  (10/19/98)M 67

Special Provisions

606-3.06 REMOVAL AND RECONSTRUCTION OF GUARDRAIL. Add the following: Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 15 meters of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed. (10/01/01)R45aM98

606-3.07 REMOVAL AND DISPOSAL OF GUARDRAIL. Delete the last sentence and substitute the following: Notify the Engineer, five (5) days prior to removing guardrail for disposal.  At that time, the Engineer will physically identify portions of guardrail to be salvaged.  All guardrail and associated hardware so designated will be delivered to the Department of Transportation Maintenance Yard located on Tudor Road.  All remaining items removed become the property of the Contractor.  (9/8/00)R259M98

606-3.09 FLEXIBLE MARKERS. Add the following Subsection: For each slotted rail terminal, a flexible marker shall be attached to the extreme piece of rail. The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer. The flexible markers shall have a minimum of 530 millimeters of marker extending above the top of the guardrail. The reflective tape shall face the nearest oncoming traffic.

606-3.10 LENGTH OF NEED VERIFICATION. Add the following subsection: After shaping the slopes and staking all proposed guardrail locations, the Contractor shall notify the Engineer to field verify the beginning and ends. The staked location of the guardrail will be approved by the Engineer prior to installation. The Engineer may determine that additional guardrail is necessary, and the Contractor shall comply without delay. (10/01/01)R45aM98

### Standard Modifications

606-4.01 METHOD OF MEASUREMENT. Delete the second to the last paragraph and substitute the following:

Guardrail/Bridge Rail Connection. Per each, installed in place. Each connection includes all brackets, beam sections, transition pieces, and all posts and associated hardware required to connect the guardrail section to a bridge rail according to the Plans and the Special Provisions.

(10/19/98)M 66

SECTION 607

FENCES

Standard Modification

607-3.01 CONSTRUCTION REQUIREMENTS.  In the ninth paragraph, change “minimum” to “maximum”.  (06/25/99)M 73

SECTION 608

SIDEWALKS

Standard Modifications & Special Provisions

608-1.01 description. Add the following: This work also consists of constructing asphalt pathway(s) and median(s) in conformance with the plans.

608-2.01 MATERIALS. Delete paragraph number 2 and substitute the following:

2.  Asphalt Sidewalk and Asphalt Pathway

###### Asphalt Cement, PG52-28					Subsection 702-2.01

Aggregate, Type III	Subsection 703-2.04

Mix Design Requirements (ATM T-17)

Marshall Stability, N, min.				4450

Percent Voids, Total Mix	2-5

Compaction, Blows/side	50

Concrete for sidewalks shall conform to Section 501, Structural Concrete, Class A, except that Subsection 501-3.02 Batching is modified as follows:

Under item 3. Aggregates, delete the third paragraph

Add the following: For exposed aggregate sidewalks, concrete shall be constructed as follows:

- Minimum 28 Day Compressive Strength- 27,580 kPa (4,000psi).

- Cement Factor- 8.5 sacks per cubic meter (6.5 sacks per cubic yard) minimum.

- Coarse Aggregate Gradation

| Designated Sizes | 50 mm | 38mm | 25mm | 19mm | 18mm | 9mm | No.4 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 19mm to No.4 | -- | -- | 100 | 90-100 | 20-26 | -- | 0-10* |
| 38mm – 19mm | 100 | 90-100 | 20-55 | 0-15 | -- | 0-5 | -- |

*Not more than 5% shall pass the No. 8 sieve.

- Fine Aggregate- See Section 703-2.01, Fine Aggregates.

- Water-Cement Ratio- 0.50 maximum by weight.

- Air Entraionment- 5-7 percent,

- Slump Range 50-100mm, maximum slump as determined by AASHTO T 119.

- Curing Agents-Use no curing agents and/or admixtures in concrete slabs which in any way will deter or prevent final finishing of concrete.

608-3.01 CONCRETE SIDEWALKS. Add the following: Prior to construction of exposed aggregate sidewalk, submit a sample of the completed exposed aggregate finish for approval by the Engineer. The sample size shall be one square meter at the design thickness.

Finish the surface of the exposed aggregate sidewalk with a wooden float and trowel. Don not seed the surface with aggregate. After concrete has taken its initial set, expose surface aggregate using water fog spray and brooms to remove surface matrix. Expose the aggregate very lightly, at approximately 1.6mm to match approved samples. Surface retarders may be used only if methods of application are accepted in writing by the Engineer. After concrete has taken its final set, apply a weak acid wash to clean exposed aggregate surfaces. Thoroughly neutralize and flush the acid wash from finished surfaces. Protect adjacent construction and finishes from damage due to acid wash.

608-3.03 SIDEWALK RAMPS. Delete this subsection and substitute the following:

608-3.03 CURB RAMPS. Construct curb ramps according to the details and locations shown on the Plans.  Color concrete full depth with Davis Color 160 at a rate of 2.268 kg of color per sack (42.6 kg) of Portland Cement. Follow the construction requirements of Subsection 608-3.01.  Give the surface a coarse broom finish.

- Add following subitems:

608-3.05 ASPHALT PATHWAYS AND MEDIANS. Construct asphalt pathways and medians in accordance with subsection 608-3.02, Asphalt Sidewalk.

608-4.01 METHOD OF MEASUREMENT. Add the following:

Asphalt Pathways and Medians. By the megagram of asphalt concrete in accordance with Section 109, Measurement and Payment. Asphalt cement will not be measured for payment.  Additional asphalt pavement used for matching existing surfaces such as paved parking lots behind a new sidewalk/pathway will be measured and paid under this Section.

In both the first and second paragraphs, after “finished surface” insert “, including ramps”.

Delete the fourth item “Sidewalk Ramp” and substitute the following:  Curb Ramp. By each installation, complete in place, including ramp runs, flares, backing curb and landing necessary to provide a single street-level access.

Item 608(16), Exposed Aggregate Sidewalk will be measured complete, and in place, by the square meter of finished surface.

608-5.01 BASIS OF PAYMENT. Add the following: Asphalt cement for Asphalt Pathway and Asphalt Pathways and Medians will not be paid for separately, but will be subsidiary to their respective pay items.  Backing curb, will be subsidiary to Item 608(6), Curb Ramp.

Embankment and bed course materials will be furnished, placed and paid under Sections 203 and 301, respectively.

Delete Item 608(6), Sidewalk Ramp.

- Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

608(6)	Curb Ramp	Each

608(8)	Asphalt Pathways and Medians	Megagram

608(16-100)	Exposed Aggregate Sidewalk, 100mm Thick	Square Meter

608(16-100)	Exposed Aggregate Sidewalk, 150mm Thick	Square Meter

(2/1/00)R47M98

(6/9/00)R256M98

(06/25/99)M 74

SECTION 609

CURBING

Special Provisions & Standard Modification

609-3.02 CAST-IN-PLACE CONCRETE CURBING. Add the following to the fifth paragraph: Concrete placed by the extrusion or slip-form process shall have a slump of less than 50 mm.

609-3.05 CURB RAMPS. Delete this Subsection in its entirety.

609-4.01 METHOD OF MEASUREMENT.  In the first paragraph, after “drainage structures” insert “or ramps”.  Delete the second paragraph.

Add the following:

Double Curb.  Where two courses of curb and gutter are constructed at median planters, the work shall be measured along both faces of curb as described in the first paragraph, “Curb and Curb and Gutter.”

609-5.01 BASIS OF PAYMENT. Delete Pay Item 609(3), Curb Ramp.

- Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

609(2B)	Expressway Curb & Gutter	Meter

609(2C)	Mountable Curb & Gutter	Meter

609(2D)	Valley Gutter	Meter

609(2E)	Rolled Curb & Gutter	Meter

(6/9/00)R256M98

(06/25/99)M 75

(2/1/00)R202M98

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01 MATERIALS. Under item 1. delete the first sentence and substitute the following: Submit all signs that require the use of the Alaska Sign Design Specifications (ASDS), the Department of Transportation and Public Facilities - Sign Face Fabrication Requirements, and the Alaska Traffic Manual, letter width and spacing charts for approval before fabrication.

615-3.01 CONSTRUCTION REQUIREMENTS. Delete item 7 and substitute the following:

- Notify the Engineer five (5) days prior to beginning sign salvage activities. At that time, the Engineer will physically identify those signs to be salvaged.  For each sign so designated, disconnect sign post from panel.  The panels shall then be grouped together in a manner to preclude damage.  Posts shall also be grouped together as with hardware in a workmanlike manner.  Deliver sign panels, posts and hardware to the State Maintenance Yard located at 5700 East Tudor Road in Anchorage.  Do not deliver salvaged materials until they have been inspected and approved by the Engineer.  Replace all panels, posts and hardware damaged during salvaging or delivery with new panels, posts and hardware at no additional cost to the Department.

Remove and dispose of project signs and/or parts designated for removal and not selected for salvage.

Dispose of foundations from salvaged existing signs in a manner approved of by the Engineer (remove and dispose, abandoned in place, or otherwise dispose of). If they are abandoned in place, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than 300 millimeters below roadway subgrade or unimproved ground, whichever applies. All signs and posts at a single installation shall be considered as one unit.

615-3.02 SIGN PLACEMENT AND INSTALLATION. Add the following: Do not remove existing signs without authorization from the Engineer.

615-4.01 METHOD OF MEASUREMENT. Add the following to the second paragraph: Concrete used for sign bases is considered subsidiary to other work under this section.

615-5.01 BASIS OF PAYMENT. Add the following: No separate payment for keeping existing signs in service until they are no longer needed, or temporary relocation of existing signs will be made.  This work is subsidiary to Item 615(1), Standard Sign.

No separate payment for removal of existing sign post foundations, or work required to abandon them in place will be made, but shall be subsidiary to Item 615(1), Standard Sign.

No separate payment for salvaging activities detailed in subsection 615-3.01 will be made.  This work will be subsidiary to Item 615(1), Standard Sign.  (6/8/00)R50M98

SECTION 618

# SEEDING

Special Provisions

618-1.01 DESCRIPTION.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded with seed mix. This work shall consist of grading the soil, followed by the application of seed, mulch, and fertilizer and rolling.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01 MATERIALS.  Add the following to the list of material specifications:

Mulch		Subsection 727-2.01.

618-3.01 SOIL PREPARATION.  Add the following:  Apply seeding as detailed below immediately after the shaping of the slopes.  Cover all areas to be seeded with topsoil in accordance with Section 620 and grade with a scarifying slope board or rake.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete raking as soon as topsoil is placed.  The Contractor may round the top and bottom of the slopes to create a pleasing appearance, but drainage flow lines shall not be disrupted.  The performance of this work is subsidiary to seeding and will not be paid for directly.

618-3.02 SEEDING SEASONS.  Add the following:  If seeding can not be done prior to July 15th then a dormant seeding application of the seed mix shall be performed after the first frost or October 1st whichever occurs last.  This dormant seeding application of the seed mix may be performed after the closing of contract time as indicated in subsection 105-1.15, Contract Completion.

618-3.03 APPLICATION.  Add the following to the first paragraph:  For Type A and B seed mixes, seed, mulch, and fertilizer shall be applied by the hydraulic method with the application rates as shown in the following table.  Contractor shall take extra precautions when applying seed mixtures, and shall not apply seed mix within planting beds and all shall take care in avoiding water bodies in this project.

Item	Application Rate (per hectare)

Seed Mix Type A (Dry Wildflower)	48.8 kg

Mulch	1710 kg

Fertilizer (8-32-16)	290 kg

Item	Application Rate (per hectare)

Seed Mix Type B (Bio-swale)	48.8 kg

Mulch	1710 kg

618-3.04 MAINTENANCE OF SEEDED AREAS.  Add the following:  The Maintenance Period for all seeded areas shall be 60 days from the time of the acceptance of the hydroseeding.

A reapplication of fertilizer with water shall be applied between May 1 and September 15 of the following season at a rate of one-half the initial application to all areas that have received Type A and Type B seed mixes, as shown on the Contract Drawings.  Contractor shall notify the Project Inspector in writing two days prior to the application of fertilizer, allowing the Inspector ample time for verification of fertilizer application during the maintenance period.

Contractor shall ensure that the seeded areas stay moist during germination and seedling establishment (as defined by the plants attaining a height of approximately 50mm, and show signs of vigorous growth).  The Contractor shall be prepared to water the seeded areas 2 to 3 times per day until seedlings have become established.

Water should saturate the first inch of soil, but should not cause soil erosion or wash seed away.  The Owner’s Representative will conduct inspections during the germination period following application of seed, to verify the application of adequate amounts of water.  Should inspections reveal that an adequate amount of moisture is not being applied to the seeded areas, the Owner’s Representative will place the Contractor on notice that immediate applications of water be applied and failure to do so will result in a restart of the 60-day maintenance period beginning the day of proper application of moisture.  No additional compensation will be allowed the Contractor for additional applications of water.

If the Contractor fails to apply adequate moisture during the germination period for 5 consecutive days, or after 2 notices of watering requirements without immediate response, the Owner’s Representative may declare the seeding unacceptable.  The Contractor will be required to reseed areas that have not been kept moist.  Once adequate water is applied, the Owner’s Representative shall restart the 60-day maintenance period beginning the day of proper application of moisture or reseeding.

618-5.01 BASIS OF PAYMENT.  Add the following:  Fertilizer, and mulch, as described above, including any required reseeding will not be paid for directly but will be subsidiary to Item 618(2), Seeding.

The work described under Subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.  Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

Pay Item No.	Pay Item	Pay Unit

618 (2A)	Seeding (Type A)	Kilogram

618 (2B)	Seeding (Type B)	Kilogram

618 (3)	Water for Seeding	Kiloliter

SECTION 620

TOPSOIL

620-2.01 MATERIALS. Delete paragraph and substitute the following:  Topsoil shall be as modified in Section 726.

620-3.01 PLACING.  Delete paragraph in its entirety and substitute the following:  For all areas shown on the Contract Drawings, or as directed by the Owner’s Representative that are to be seeded with Types A or B, (as described in Section 618), topsoil shall be evenly spread on the designated areas to a minimum depth after settlement of 100 mm.  Settlement shall be achieved by rolling the topsoil with a water-filled drum approved by the Engineer.

Place topsoil in planting beds so that the topsoil will match the depth shown on the drawings after settlement.

Grade topsoil with a scarifying slope board or rake.  The resultant indentations shall be perpendicular to the fall of the slope.  Complete the grading as soon as topsoil is placed.   The resultant indentations shall be perpendicular to the fall of the slope.  The Contractor may round the top and bottom of the slopes to facilitate working the slope and to create a pleasing appearance, but drainage flow lines shall not be disrupted.

Do not place topsoil when the site or the topsoil itself is in a condition detrimental to the work.  Keep all roadway surfaces clean of topsoil during hauling and spreading operations.

620-4.01 METHOD OF MEASUREMENT.  Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

## SECTION 621

## PLANTING TREES AND SHRUBS

621-1.01 DESCRIPTION.   Add the following: This work shall also include installation of willow sprigs, preparation of planting beds, furnishing and installing shredded bark mulch as shown on plans.

621-2.01 PLANT STOCK.  Add the following:  Refer to 621-3.03 PLANTING for provision of Certified Arborist.

A Certified Arborist or botanist shall certify that plant species are true to type and name according to the current edition of Standardized Plant Names, American Joint Committee on Horticultural Nomenclature.  Variety and species shall be as scheduled on the Contract Drawings.  Trees and shrubs are not to be bare root.

1. 	Nursery Stock.

b.	Delete paragraph in its entirety and substitute the following: Container-grown plants shall be healthy, vigorous, well rooted and established in the container in which they are furnished.  Root mass shall retain its shape and hold together when removed from the container without being root-bound.

Add the following:

c.   Perennials shall have been growing for at least one year and exhibit strong root growth pattern within containers.  Perennial roots shall be visible and thriving when plant is pulled out of its container for inspection.  Weeds, grasses and foreign materials shall be completely removed from the containers of all plants.  Complete removal includes removal of all related roots.  Perennials shall be easily identifiable through thick healthy leaf growth.  Dormant plants will not be accepted.

d.	Coniferous trees shall not come from or have the appearance of trees from Christmas tree farms.  Coniferous trees that appear to be too heavily pruned, sheared, or that have their bottom branches removed, or that do not have acceptable root balls shall be rejected.   The Owner’s Representative shall be the sole judge of the plant material.

2.	Collected Stock.  Add the following:

###### a.	Dormant Willow Cuttings:

Composition and Species:

Dormant willow cuttings shall be comprised of a minimum of 60 % Salix barclayi (Barclay’s Willow).  Other species may include Salix alaxensis (Feltleaf Willow).

Collection and Storage Period:

Dormant cuttings are to be collected in the spring before April 15, before leaf buds break, or after leaves have dropped in the autumn. Cuttings are to be placed in cold storage until a time where they can be installed as part of the willow sprig planting work.  Cuttings shall be stored no longer than 15 days.

Cuttings shall be harvested using shearing tools only.  No chainsaws shall be used.  Moldy cuttings or cuttings damaged or showing signs of chainsaw work will be rejected.

For harvesting done when daytime temperatures remain below freezing, willow material shall be stored in such a fashion to ensure cuttings stay frozen until they are to be planted.  Frozen cuttings shall be stored with snow, and well wrapped in plastic to help reduce drying out.  If daytime temperatures are above freezing, then cuttings need only be refrigerated.  Refrigerated willow cuttings shall be stored under refrigerated conditions (-5 °C to 5 °C) (about 31 °F to 40 °F, and 60 to 70 percent humidity) until they are to be planted.  While on-site, willow cuttings shall be stored in water until planting.  On-site storage shall be for no more than 24 hours.

Material Size:

Dormant cuttings are to be between 0.7 m and 1.2 m in length, having between one to two dormant leaf buds approximately 50 mm from the tip of each cutting.  The diameter of the cuttings may range from 25.4 mm to 40.0 mm.

Material for dormant willow cuttings may be collected and stored in pieces greater than 1.2 meters in length, and cut to size on-site.

Handling and Preparation of Dormant Willow Cuttings:

Care shall be taken not to damage or bruise the bark or break or remove the leaf buds on the dormant cuttings.  Before planting, cuttings should be cut to their final dimensions and ensuring leaf buds are present at the top of each piece.  Pieces without leaf buds will not be accepted.  Cuttings with leaves already present will not be accepted without the approval of the Owner’s Representative.

Dormant willow cuttings shall be transported and delivered to the site in such a fashion as to prevent wind desiccation during transportation.  Cuttings shall be kept cold, away from the sun and not allowed to dry out during the transportation and delivery.

6.	Inspection.

a.	 Delete Paragraph (a) and substitute the following:

The Contractor shall notify and make available for inspection by the Owner’s Representative 10 working days prior to planting, all plant materials to be used for this project, either in the nursery or collection fields, before plants are dug. The Contractor shall submit to the Owner’s Representative certification of species and varieties, size, quantities, and condition, for all materials obtained from suppliers, 30 working days prior to final placement, before plant materials will be accepted.

621-2.03 LIMESTONE.  Add the following:  Limestone shall be applied at a rate determined by the Owner’s Representative, as described in Subsection 726-1, and based on the soil analysis tests provided by the Contractor for the topsoil used for this project.

621-2.04 MULCH.   Add the following sentence:  Mulch shall be shredded bark mulch and shall be placed as shown on plans.

621-2.09  EDGING.   Add the following subsection:   Edging shall consist of industrial quality, black, rigid vinyl 200mm in depth, 7mm thickness, with a minimum 7mm, maximum 10mm diameter top edge and steel anchoring stakes.

CONSTRUCTION REQUIREMENTS

621-3.02 ADVANCE PREPARATION AND CLEANUP. Add the following:  Prior to final placement of all plant materials, after planting pits have been filled with topsoil, the Contractor shall mark with flags, or by other means, the locations where trees and shrubs are to be installed. The marked locations shall be reviewed and approved by the Owner’s Representative prior to planting. The Contractor shall notify the Owner’s Representative 4 working days prior to plant location inspection.

621-3.03 PLANTING.

1.	Plant Season.

Delete item 1.  Plant Season, and substitute the following:

1.	Plant Season.

a.	Locally grown:  When native species of locally-grown trees and shrubs are furnished for the project, they shall be planted between June 1 and September 15. Trees and shrubs shall be fully leafed-out prior to planting.

b.	Imported and Nursery Grown: When plants are shipped in from out-of-state, or have been container grown in a nursery for at least one year, handling shall be in accordance with nursery recommendations.  Plants imported from out-of-state shall be planted between May 15 and August 1.

- Dormant Willow Cuttings:  Dormant willow cuttings shall be planted prior to July 1st.  If the Contractor cannot meet this date, then willow cuttings shall be planted after the first frost, or October 1st, whichever comes first.

2.	Delete item 2.  Excavation, and substitute the following:

Prepare Planting Bed.

a.	Planting beds must be completely prepared prior to placement of plants.  Planting bed preparation includes excavation, loosening of subgrade soils and placement of edging and topsoil.  Planting beds shall be prepared no more than 5 days prior to planting.

b.	Prior to excavation of planting areas, the Contractor shall ascertain the location of all utilities so that proper precautions may be taken not to disturb or damage any subsurface improvements.  Should obstructions or conflicts be found, the Contractor shall promptly notify the Engineer.  The Contractor shall prepare a revised plan that avoids conflicts with the Utility and meets the intent of the original plan to the extent possible.  The revised plan shall be submitted to and approved by the Engineer prior to construction of the planting bed.

c.	Planting beds with trees and shrubs shall be excavated to a depth of 450 mm.  All excavation is to be removed from the site and disposed according to specifications.

d.	Planting beds with only perennials shall be excavated to a depth of 300 mm.  All excavation is to be removed from the site and disposed according to specifications.

e.	All planting beds are to be tilled to a depth of 300mm below the excavated grade.

f.	Once tilled, subgrade shall not be mechanically compacted.  Heavy equipment shall not be use within planting beds.

g.	Soak planting beds with water.  Allow water to absorb in topsoil throughout planting bed.  Topsoil backfill shall be moist but not wet, during planting.  Do not plant until topsoil has no signs of excess water including pools, puddles, inability to compact or muddiness.   Notify Engineer if planting beds are not draining properly.

h.	Dig planting holes within the planting bed.  Firmly tamp the base of the planting hole to assure plants will not settle to lower than their proper planting depth.  Water planting holes prior to planting if soil appears dry or if planting bed has not been planted within 24 hours of initial watering.

- Pruning.  Delete the last two sentences of paragraph (b.) in their entirety.

- Placing Plants.  Delete Paragraph (b) and substitute the following:

b.	Balled and burlapped plants, plants in wire baskets or containers shall be handled by the earth ball, container, or basket and not by the plant itself.  Wire baskets, and burlap shall be clipped and laid flat on the bottom of the planting pit as indicated on the Contract Drawings.  Containers shall be removed from the site.  The Engineer/ Owner’s Representative may reject any plants whose rootballs collapse during planting.

7.	Wrapping.  Delete this paragraph in its entirety, and substitute the following:

Plant materials shall not be wrapped.

Add the Following:

9.	Certified Arborist.

The Contractor shall retain the services of an arborist certified by the International Society of Arboriculturalists or American Association of Nurserymen whose experience and qualifications are acceptable to the Owner’s Representative.  The Certified Arborist shall oversee plant installation and shall inspect plants for health and vigor at least twice during the Plant Establishment Period, once per year.  The Certified Arborist’s resume shall be submitted at least 30 working days before the delivery of plant material.

The Certified Arborist shall inspect plants for health and vigor prior to installation, to assure the requirements of Section 621-2.01 for plant stock, including that the materials are disease free, free of wounds, broken branches, double leaders, co-dominant trunks, or other defects.  Plants that do not meet the standards will be rejected prior to installation.  The Certified Arborist shall also be responsible for the following:

- The Certified Arborist shall oversee and approve plant installation and shall be present on-site for the first day of plant installation and again after 25% of installation is complete. Inspect the tree planting process to assure that planting techniques meet the Contract documents.

- The Certified Arborist shall, in written form, verify that plant quality and character, planting depth, pre- and post-water requirements meet specifications and shall inspect plants for health and vigor at least twice during the Plant Establishment Period, once per year.

- Inspect plantings twice during the growing season during Plant Establishment Period for any needed maintenance, such as watering, pruning, or removal of dead, dying, or untreatable diseased trees.

4.	 All pruning is to be under the direct on-site supervision of the Certified Arborist.

621-3.04 PERIOD OF ESTABLISHMENT.  Delete the last sentence and substitute the following:  The Plant Establishment Period (PEP) shall be one complete growing season.  The growing season is May 1st  to October 15th.  The PEP shall begin when the maintenance schedule is approved by the Owner’s Representative and all required planting is complete and accepted for payment by the Engineer.  The PEP applies to all planting beds, trees and shrubs, ground covers, and dormant willow plantings.

Watering is not required between October 15 and May 1st during the PEP.  The Contractor shall deep water all tree root balls and other plant materials as frequently as necessary to keep the immediate root areas moist at all times during the growing season.   The Contractor shall deep water all evergreen plants just prior to freeze-up in order to minimize over-wintering desiccation.  Contractor may also choose to apply anti-desiccants to conifers as approved by the Owner’s Representative. Rainfall will not be considered a substitute for deep watering unless permitted by the Engineer/ Owner’s Representative.

Trees and shrubs shall be pruned to remove disfigured, damaged, or dead branches.  Damaged trees or those that constitute health or safety hazards shall be pruned at any time of the year as required.  Evergreen trees shall not be pruned without prior approval of the Owner’s Representative.

The Contractor shall maintain the planting beds and grass areas in a weed-free condition.  Weed removal shall be a routine maintenance activity.  Weeds include grasses and other undesirable plants within planting beds.

621-3.05 CLEANUP.  Add the following:  Planted and seeded areas shall be kept clean of litter and garbage during the growing season.

621-3.06 PLANT REPLACEMENTS.  Add the following:  Plants shall be replaced following the same details and specifications as used in the original Contract Documents.  Plants which are dead or dying, shall be replaced within 48 hours of notification, June through September.  Plants dead at the end of the growing season shall be replaced at the beginning of the following season.

621-3.07 MAINTENANCE.  Add the following:  The maintenance period for this project for all plantings, plant materials, and dormant willow planting, shall be one year.  The maintenance period for seeding is covered under Section 618 Seeding and shall be 60 days.

The Contractor shall submit a maintenance schedule to the Engineer/Owner’s Representative for approval, ten working days prior to the completion of the planting period.

Maintenance includes the care of all trees, shrubs, ground covers, sod plantings, and seeded areas for the duration of the maintenance agreements, including the period of establishment, and the non-growing season.  Specific work includes watering, pruning, weeding, pest control, and protection of planted areas.  At the end of the growing season, and at the end of the plant establishment period, the Engineer/Owner’s Representative and the Contractor shall undertake a joint inspection to review conditions and document any changes in maintenance or acceptance of plantings. Once established, the areas seeded with Type A, and Type B Seed Mix shall not be mowed.

a.	Watering.

The Contractor shall deep-water the root balls of all trees and shrubs.  Deep watering shall provide water penetration through the root zone to a depth of the planting pits with a minimum of runoff.  Rain will not be considered as a substitute for deep watering unless permitted by the Engineer.

b.	Disease Control.

The Contractor shall apply pesticides, insecticides, or other disease-control methods as necessary to maintain plant health.  Permission of the Engineer and appropriate permits for the application of insecticides from the Alaska Department of Environmental Conservation must be obtained prior to the application of any regulated products.

c.	Pruning.

Prune all plant materials, with appropriate pruning techniques, to remove dead or dying wood and to improve the shape and or vigor of the plants.  Cuts shall not be painted. Pruning of flowering trees shall be scheduled to occur right after flowers drop off or decay.  Damaged trees or those that constitute health or safety hazards shall be pruned as directed by the Owner’s Representative at any time of the year.  Evergreens are not to be pruned without the approval of the Owner’s Representative.

d.	Fertilizer.

Fertilizer shall be applied to all trees, shrubs, and ground covers in the spring of the following year, prior to June 15 at the rates shown in Table 621-1.  The fertilizer shall be applied as per manufacturer’s recommendations and thoroughly watered into the ground.   The Contractor shall notify the Owner’s Representative in writing 4 working days prior to applying any fertilizers.  Written notice shall state the time and location of fertilizer application.

TABLE 621-1

MAINTENANCE FERTILIZER SCHEDULE

Plant Type			Fertilizer	Application Rate

Coniferous Trees		8-32-16	34.2 grams per square meter

Deciduous Trees		8-32-16	500 g for each 25 mm of Caliper

Shrubs and Ground Cover	8-32-16	7 grams per square meter.

Add the following Subsection:

621-3.09 DORMANT WILLOW CUTTINGS.  Dormant willow cuttings shall be installed as shown on the Contract Drawings and in accordance with the following construction sequence:

###### a.	Placement of Dormant Willow Cuttings:

- Place dormant willow cuttings as shown on plans.  No more than 1/4 the total branch length should be exposed.  Place willows in a crisscross pattern as sown on plans.

- Place topsoil around willows to a depth of 100 mm.

621-4.01 METHOD OF MEASUREMENT. Delete this subsection and substitute the following:

The quantity of trees and shrubs and ground covers to be paid for shall be the actual number of plants, alive and healthy at the time of final inspection and in the case of dormant willow plantings the number of live twigs planted.

Plant Establishment Period will not be measured.

Upon the written approval of the Owner’s Representative for the Landscape Inspection, a 70% payment for installation of all landscape work shall be made upon the Contractor’s application for partial payment.  Final payment shall be made upon the Engineer’s written approval of the Final Maintenance Acceptance Inspection.

Furnishing and installing wood bark mulch, topsoil backfill mix, fertilizing, disposal of unsuitable and surplus material, the maintenance period, and water for maintenance of plant materials will not be paid for separately, but will be subsidiary to Items 621 (1 - 11).  (Water for seeding is covered under Section 618.)

Dormant willow cuttings shall be measured by the number of planted cuttings, and shall include the collection, storage, preparation, and delivery of the materials to the site.

621-5.01 BASIS OF PAYMENT.  Add the following:

The accepted quantity of all plant materials planted will be paid for at 70% of the Contract price, per unit of measurement, for the pay items when they are acceptably planted.  Payment of the remaining 30% will be made after the Final Maintenance Acceptance Inspection has been conducted at the end of the Plant Establishment Period.

If damaged plants are replaced as required within 48 hours of written notice, the Engineer may replace or have replaced the damaged items and deduct the cost of said repair or replacement work from remaining payments.  The cost of said repair or replacement work will be based on paid receipts plus 10% administrative markup.

Pay Item No.	Pay Item	Pay Unit

621 (1A)	Trees: Chokecherry (Prunus maackii), 65 mm Cal.	Each

621 (1B)	Trees: Columnar Aspen (Populus tremula erecta), 80 mm Cal.	Each

621 (1C)	Trees: Canada Red (Prunus canadensis), 80 mm Cal.	Each

621 (1D)	Trees: Larch (Larix decidua), 2 m tall	Each

621 (1E)	Trees: Pine -Scotch (Pinus sylvestris), 2 m tall	Each

621 (1F)	Trees: Spruce-Green (Picea pungens), 2 m tall	Each

621 (2A)	Shrubs: False spirea (Sorbaria sorbifolia), 600 mm tall	Each

621(2B)	Shrubs: Spirea (Spirea bumalda Goldflame), 600 mm	Each

621(3A)	Ground Covers: Bishop’s Weed (Aegopodium podagraria),	Each

SP 5 container

621(3B)	Ground Covers: Iris (Iris setosa),	Each

SP 5 container

621(3C)	Ground Covers: Willow Cuttings (Salix sp.), 600-800 mm	Each

SECTION 626

SANITARY SEWER SYSTEM

# Special Provisions

626-1.01 DESCRIPTION. Add the following:  The work includes all efforts described in this Section and in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications. Appendix A includes portions of Chapter 50 of the Municipality of Anchorage Standard Specifications (MASS), and amendments to MASS.  The specifications are joined in the following manner:

- Section 626 shall govern regarding all measurement and payment provisions.  All MASS measurement and payment provisions are deleted.

- The Department’s specifications shall govern on all matters related to excavation, backfill, concrete, and surveying.  All references in MASS Chapter 50 that refer to other Chapters of MASS are deleted.

- Where the two specifications are in conflict regarding materials or construction, the MASS amendments and those portions of MASS that have not been deleted from the text shown in Appendix A shall govern.

The work also includes all coordination with the Engineer and AWWU required, including all efforts described in Section 105, Control of Work.

626-2.01 MATERIALS. Delete this Section and substitute the following:

Use materials that conform to the requirements of the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

626-3.01 CONSTRUCTION. Delete this Section and substitute the following:

Construction shall be completed in accordance with the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

626-3.02 TESTING. Delete this Section and substitute the following:

Testing shall be completed in accordance with the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

Add the following:

626-3.03 ASBESTOS CEMENT (AC) PIPE.

Properly handle and dispose of AC pipe in accordance with applicable Federal and State regulations.  Federal regulations governing removal and disposal of asbestos are NESHAP 40 CFR, Part 61, Subpart M; and ASHA 29 CFR 1910.  Alaska Department of Environmental Conservation requirements include, but are not limited to 18 AAC 50, Air Quality Control Regulations; and 18 AAC 60, Solid Waste Management Regulations.  Alaska Department of Labor’s governing regulations include, but are not limited to Occupational Safety and Health Standard, Subchapter 04.0103: Asbestos; 8 AAC 61.600.790 Article 8; and Alaska Workers Right to Know, AS 18.60. The Contractor may abandon AC pipe in place in strict accordance with regulations.

    - METHOD OF MEASUREMENT.  Add the following:  Drop Connections and Beaver Slides are subsidiary to Section 604, Manholes and Inlets, and will not be measured for separate payment.  The length of pipe required to construct a Drop Connection will be measured for payment under pay item 626(1-_).

New Sewer Services of each specified diameter will be measured horizontally, and vertically, by the meter, from the center of the new main to the right-of-way line.  Fittings for deep service risers may be required, but will not be measured for separate payment.

Disconnect/Reconnect Sewer Service of any size will be measured by the unit, complete and in place.  Each unit shall be considered to include three (3m) meters of service pipe, installed either horizontally or vertically, and all associated fittings.  Any pipe in excess of three (3m) meters required to reconnect the sewer service will be measured for payment under pay item 626 (20-__), as described for a new sewer service in the paragraph above.

626-5.01  BASIS OF PAYMENT.

Add the following:  All labor, equipment, materials and coordination required to complete the following work is subsidiary to pay item 626(1-_) when working on sewer mains and pay items 626 (20-___), and 626 (21) when working on sewer services:

- All costs (except for traffic control, which will be measured for payment as described in Section 643) for pre-construction, construction, and post-construction inspections.

- Displaying salvaged material for AWWU inspection, transporting material selected for salvage to AWWU, and disposing of material not selected for salvage.

- Abandoning existing pipe and manholes.

- Handling and disposing of Asbestos Cement pipe.

- Verifying, in the field, the exact location of connection points, and the exact location of utilities and other obstacles.  Costs incurred for pipe removal and realignment due to improper verification methods shall be borne by the Contractor.

- Verifying, in the field, the type and size of existing service pipes.

- Connecting pipes, services, and manholes to existing pipes as shown on the drawings.

- Maintaining sewage flow and completing service changeovers.

- Furnishing and installing shrink wrap in well radii shown on the drawings.

- All temporary and permanent fittings of any kind required for the proposed construction or for connecting new pipes to existing pipes, including bends, plugs, couplings, wyes, reducers, transition couplings, and any other required appurtenance.

- Polyethylene encasement.

- Service markers, fittings and all other appurtenances shown in detail drawings.

- Relocating sewer services that the Contractor constructs with insufficient clearance to water pipes, electroliers, fire hydrants, and property lines.

- All costs involved in testing and acceptance of sanitary sewer systems.

- Preparing submittals and record documents meeting AWWU requirements.

- Shoring and protection of existing utility poles, pad-mounted equipment, pedestals, carriers, cables, conductors, conduits and j-boxes and/or electroliers for sanitary sewer main/service construction.

Delete Pay Item 626(1) and add the following Pay Items:

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

626 (1-___)	Sanitary Sewer Conduit, __inch 	Meter

626 (6-___)	Sanitary Sewer Cleanout, __inch	Each

626 (20-___)	Sanitary Sewer Service, __inch	Meter

626 (21)	Disconnect/Reconnect Existing Sewer Service, Any Size	Each

SECTION 627

WATER SYSTEM

# Special Provisions

627-1.01 DESCRIPTION. Add the following before the first paragraph: For purposes of these specifications, Water Utility shall mean Anchorage Water and Wastewater Utility.

The work in this section will also consist of the construction, installation, maintenance and removal of a temporary water system. It is the intent of this contract that the Contractor shall maintain water service to all current customers in the project area during the entire period of construction activities.

The work includes all efforts described in this Section and in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications. Appendix A includes portions of Chapter 60 of the Municipality of Anchorage Standard Specifications (MASS), and amendments to MASS.  The specifications are joined in the following manner:

- Section 627 shall govern regarding all measurement and payment provisions.  All MASS measurement and payment provisions are deleted.

- The Department’s specifications shall govern on all matters related to excavation, backfill, concrete, and surveying.  All references in MASS Chapter 60 that refer to other Chapters of MASS are deleted.

- Where the two specifications are in conflict regarding materials or construction, the MASS amendments and those portions of MASS that have not been deleted from the text shown in Appendix A shall govern.

The work also includes all coordination with the Engineer and AWWU required, including all efforts described in Section 105, Control of Work.

627-2.01 MATERIALS. Delete all items except “Bedding and Backfill” and substitute the following:  Use materials that conform to the requirements of the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

    - FIRE HYDRANTS.  Add the following:

Coordinate with AWWU (permits 564-2762) to obtain fire hydrant permits for the project. Permits will be issued at no charge to the Contractor.  The Water Utility will make final adjustments to the traffic flange at no cost to the Contractor.  Provide the Water Utility with 72 hours notice to coordinate hydrant adjustment.

627-3.06 TESTING WATER SYSTEM. Delete this Section and substitute the following:

Testing shall be completed in accordance with the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

627-3.07 DISINFECTION. Delete this Section and substitute the following:

Disinfection shall be completed in accordance with the specifications attached in Appendix A, Anchorage Water and Wastewater Utility Supplementary Specifications.

627-4.01  METHOD OF MEASUREMENT.  Add the following:

- New Water Services. By the meter of each specified diameter constructed and accepted in final position, measured horizontally, from the center of the new main to the property line.

- Disconnect/Reconnect/Relocate Water Service. By the meter of any diameter service pipe constructed in final position, measured along the slope of the new water service pipe from the center of the main at the new connection point to the service reconnection point.  The minimum length for payment will be two (2m) meters.

- Disconnect Water Service.  By each water service disconnected at the main.  In order to be measured for payment, disconnecting the service must be specifically called out on the plans or be directed by the Engineer.  This item pays for disconnections from water mains that will remain in operation following all construction, and where the disconnection is in a remote location away from reconnection work on the same service.  Water services disconnected as a portion of Disconnect/Reconnect/Relocate Water Service described in the paragraph above, will not be measured for separate payment under this pay item.

- Bored Encasement. By the meter of any diameter of encasement pipe constructed and accepted in final position.

- Temporary Water System.  No measurement of quantities will be made.

    - BASIS OF PAYMENT.

Add the following:

All labor, equipment, materials and coordination required to complete the following work is subsidiary to pay item 627(1-_) when working on water mains and pay items 627(30-_), 627(31-_), 627(32), 627(33), and 627(34) when working on water services:

- All costs (except for traffic control, which will be measured for payment as described in Section 643) for pre-construction, construction, and post-construction inspections.

- Displaying salvaged material for AWWU inspection, transporting material selected for salvage to AWWU, and disposing of material not selected for salvage.

- Abandoning existing pipe and valves, and handling and disposing of Asbestos Cement pipe.

- Verifying, in the field, the exact location of connection points, and the exact location of utilities and other obstacles.  Costs incurred for pipe removal and realignment due to improper verification methods shall be borne by the Contractor.

- Verifying, in the field, the type and size of existing service pipes.

- Connecting new pipes to existing pipes as shown on the drawings.

- All temporary and permanent fittings of any kind required for the proposed construction or for connecting new pipes to existing pipes, including bends, plugs, couplings, tees, crosses, reducers, transition couplings, and any other required appurtenance.

- Thrust blocks, pipe joint restraints, anodes, and polyethylene encasement.

- Service markers, fittings, thaw wires and all other appurtenances shown in detail drawings.

- Adjusting keyboxes installed or relocated by the Contractor to finish grade.

- Relocating water services that the Contractor constructs with insufficient clearance to sewers, electroliers, fire hydrants, and property lines.

- Cleaning, disinfecting, flushing; hydrostatic testing, continuity testing, and coordinating water supply as required for each operation.

- Preparing submittals and record documents meeting AWWU requirements.

- Shoring/protection of existing utility poles, pad-mounted equipment, pedestals, carriers, cables, conductors, conduits, j-boxes and electroliers for water main/service construction.

Payment for items 627(4) Fire Hydrant Adjustment, 627(5) Fire Hydrant Installation, and 627(6) Fire Hydrant Relocation shall include all costs to obtain fire hydrant permits and to coordinate with AWWU to obtain final adjustments to grade.

Disconnect / Reconnect / Relocate Water Service. Payment includes all materials, labor, and equipment needed to complete each installation.

For services less than or equal to 2 inches (50 mm) in diameter, curb stops, key boxes, service pipe, all fittings, and connections to a new or existing water main with a service saddle, tapped coupling and/or corporation stop are subsidiary.  Standard AWWU modifications to keyboxes including new heavy-duty cotter pins for the keybox road are subsidiary.

For services larger than 2 inches (50 mm) in diameter, fire line restraint, thrust blocks, any live taps that may be necessary to connect to a new or existing water main and all required fittings, bends, and service saddles are subsidiary.  Service valves and valve boxes larger than 2 inches (50 mm) will be measured and paid for under their respective pay items.

Payment for Temporary Water System shall include all coordination, permits, materials, labor, and equipment required to maintain existing water distribution system flows and/or to provide temporary water service.

Delete Pay items 627(1) and 627(9).  Add the following Pay Items:

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

627(1-___)	__inch Ductile Iron Water Conduit, Class 52	Meter

627(9-___)	Install __inch Gate Valve	Each

627(9R-12)	Install 12-inch Resilient Seat Gate Valve	Each

627(9B-___)	Install __inch Butterfly Valve	Each

627(10A)	Reset Valve Box	Each

627(27)	Temporary Water System	Lump Sum

627(29)	Bored Encasement	Meter

627(30-1)	Install New 1 inch (25mm) diameter Water Service	Meter

627(31-___)	Install New Water Service, ___inch diameter	Meter

627(32)	Disconnect/Reconnect/Relocate Water

Service up to 2 inch Diameter	Meter

627(33)	Disconnect/Reconnect/Relocate Water

Service Larger than 2 inch Diameter	Meter

627(34)	Disconnect Water Service	Each

SECTION 639

DRIVEWAYS

# Special Provisions

639-3.01 CONSTRUCTION. Add the following: complete all work on private property inside the limits of each temporary construction permit, and in full accordance with the terms of each temporary construction permit.

639-5.01 BASIS OF PAYMENT. Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

639(6)	Approach	Each

Add the following: The contract unit price for driveways shall be full compensation for furnishing all equipment and labor necessary to complete the work as specified.  Common Excavation in driveways will not be measured for payment but will be considered subsidiary to 639 items.  Muck Excavation, Selected Material, Type A, Aggregate Base Course, and Asphalt Concrete required to construct driveways will be paid for separately under the respective items listed in the bid schedule. Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to 639 items.

(12/14/99)R58M98 - la

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Standard Modification

640-2.01 METHOD OF MEASUREMENT.  Delete items 3. and 4. and substitute the following:

3.	The remaining balance of the amount bid for this item will be paid after all submittals required under the Contract are received and approved.

(06/25/99)M 77

Delete Section 641 in its entirety and substitute the following:

SECTION 641

# EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01 DESCRIPTION. This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fences as shown on the plans or as directed by the Engineer.

641-1.02 DEFINITIONS.

1.	Erosion and Sediment Control Plan (ESCP). The Department's general plan for the permanent and temporary control of erosion and sedimentation during construction of the project as contained in the plans and specifications, and supplemented by the Department’s Erosion Prevention and Sediment Control Plan - Policy and Procedures; Guide to Preparing Erosion Prevention and Sediment Control Plans and Best Management Practices for Construction Erosion and Sediment Control. The Department has prepared an ESCP and it is in Appendix C “Permits.”

2.	Storm Water Pollution Prevention Plan (SWPPP). The detailed site-specific plan prepared by the Contractor for the temporary and permanent control of erosion and sedimentation during construction of the project. The SWPPP is based upon the ESCP, and prepared according to guidance provided in the National Pollutant Discharge Elimination System General Permit for Storm Water Discharges from Construction Sites (NPDES General Permit).

3.	Hazardous Material Control Plan (HMCP). The Contractor's detailed plan for the prevention, containment, cleanup, and disposal of hazardous waste material, including petroleum products generated by construction equipment or activities. Included in the HMCP is a list of quantities and types of equipment and materials available on the site where hazardous substance containment and cleanup will be done. The plan also describes how and where the Contractor will carry out and control out construction equipment fueling and maintenance activities.

4.	Notice of Intent (NOI) to utilize the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-9) giving notice to the U.S. Environmental Protection Agency (EPA) the Contractor will conduct that work in compliance with the NPDES General Permit. The NPDES General Permit authorizes discharges of storm water from construction activities involving more than 2.02 hectares of land. The Contractor prepares the NOI, and submits, a minimum of 5 days before the preconstruction conference, to the Department for approval.

5.	Notice of Termination (NOT) of coverage under the NPDES General Permit for Alaska. This is a standard form (EPA Form 3510-7(8-98)) that constitutes notice that the Contractor has stabilized the project site or when an Operator of a construction activity, as defined in the NPDES General Permit, changes. The Contractor prepares the NOT, and submits it to the Engineer once final stabilization of the project site has been completed.

6.	Final Stabilization is when all soil disturbing activities at the site have been completed and the Contractor has established a uniform perennial vegetative cover, with a density of 70 percent of the cover for unpaved areas not covered by permanent structures, or the Contractor has employed equivalent permanent stabilization measures (such as the use of riprap, gabions, or geotextiles). The Engineer determines when final stabilization has occurred.

7.	Project Summary is a brief description of the activities covered under the NPDES General Permit. This shall be on a single sheet and shall describe the areas that the Contractor will disturb to the nearest hectare, the primary pollutants expected from the activities, and the type of treatment the Contractor will provide.

8.	Best Management Practices (BMP) is defined as any program, technology, process, siting criteria, operating method, measure, or device which controls, prevents, removes, or reduces pollution.

641-1.03 SUBMITTALS. Submit the following items for approval a minimum of 5 days prior to the preconstruction conference:

1.	Draft Storm Water Pollution Prevention Plan (SWPPP).

2.	Hazardous Material Control Plan (HMCP).

3.	Notice of Intent (NOI).

4.	Project Summary.

The Engineer will review submittals within 14 calendar days. If modifications are required for approval, modify the submittals within 5 calendar days of receiving comments from the Engineer.

The SWPPP shall be prepared and stamped by a professional engineer currently registered in the State of Alaska. The Department will review the draft SWPPP, and either approve it, or recommend changes. Make all necessary revisions to obtain the Department’s approval of the SWPPP. The approved SWPPP becomes the project SWPPP.  You and the Department shall sign and certify it in accordance with the NPDES General Permit.

Implement all measures in the SWPPP and ensure that it remains current.

Once the Department approves the SWPPP, the Engineer will submit your NOI along with the Department’s NOI to the EPA via Certified Mail. The Engineer will also submit copies of the NOI, the SWPPP, and the Project Summary to the State of Alaska Department of Environmental Conservation (DEC) Storm Water Coordinator.  Do not begin earth-disturbing work until the following two items have been received in writing:

  - Department approval of the SWPPP,

  - Notification that 48 hours have passed since the Engineer mailed the NOIs to EPA and DEC.

Post the following at the construction site:

1.	NPDES Permit number if available, or a copy of the NOI.

2.	Name and phone number of Contractor’s local contact person.

3.	Project Summary.

4.	The location of a SWPPP available for viewing by the public.

Amend the SWPPP within 7 days, when requested by the Engineer. All SWPPP amendments shall be prepared and stamped by a professional engineer currently registered in Alaska. The approval process for amendments to the SWPPP is the same as with the draft SWPPP.

If a storm event occurs where storm water discharges poses a threat to water quality, take immediate action to preclude pollution subject to the directive of the Engineer. Submit to the Engineer, within 7 days of the storm event, an amended SWPPP covering the emergency measures taken.

Prior to project closeout and demobilization, you and Engineer shall review the project to determine if all areas disturbed by construction meet the requirements for final stabilization. When final stabilization has been accomplished, submit a signed Notice of Termination (NOT) to the Engineer.

641-1.04 STORM WATER POLLUTION PREVENTION PLAN.

Prepare a SWPPP that covers all ground disturbing activities designated by the contract including offsite support activities. Examples of support activities are; concrete or asphalt batch plants, equipment staging yards, overburden and material stockpiles, excavated material disposal areas, borrow areas, etc., activities only for that permitted project. In contrast, the definition of commercial operations that the SWPPP cannot cover under this permit, are those operations that serve multiple unrelated projects and would continue to operate after project completion.

A detailed description of the required contents of the SWPPP is found in the 1998 NPDES General Permit for construction activities in Alaska. The SWPPP shall follow the format presented in the NPDES General Permit and address all storm water discharge control and management issues identified in the ESCP. The SWPPP shall include the following:

1. Site Description.

a.	A description of the nature of the construction activity.

b.	A description of the intended sequence of major ground disturbing activities such as grubbing, excavation, grading, or utility installation.

c.	Estimates of the total area of the site and the total area of the site expected to be disturbed, including offsite support areas.

- Estimates of the runoff coefficient of the site for preconstruction and post-construction conditions and data describing the soil or quality of any discharge from the site.

- A general location map and a site map showing the following:

(1)	drainage patterns

(2)	approximate slopes after grading

(3)	areas of soil disturbance and undisturbed areas

(4)	locations of major structural and nonstructural controls identified in the SWPPP and locations where stabilization is expected to occur

(5)	locations of offsite material, waste, borrow or equipment storage areas

(6)	locations of surface waters, including wetlands, and the locations where storm water discharges to surface waters

f.	Location and description of any discharge associated with industrial activity other than construction, and location of storm water discharges from dedicated asphalt or concrete plants covered by this permit.

g.	The name of the storm water discharge receiving water(s). The aerial extent and description of wetlands or special aquatic sites at or near the project site that will be disturbed or receive storm water discharge.

h.	A copy of the 1998 NPDES General Permit that can be an appendix to the SWPPP.

i.	Information on whether listed threatened or endangered species, or their critical habitats are found in proximity to the project and off site support areas, and whether storm water discharges or related activities may affect such species or habitat.

2.	Controls. The SWPPP shall include a description of appropriate control measures (BMP’s) which will be implemented as part of the construction activity to control pollutants in storm water discharges.

The SWPPP shall clearly describe, for each major soil disturbing activity described in 1b above, the appropriate control measures and the general timing (or sequence) during the construction process that the measures will be implemented, and who (you or a subcontractor) will be responsible for implementation.

The description and implementation of controls shall address the following minimum components:

a.	Erosion and Sediment Controls.

(1)	Short and Long Term Goals and Criteria designed to retain sediment on the site to the practicable extent, and shall include off site support areas.

(2)	Stabilization Practices and implementation schedule. This shall include a description of interim and permanent stabilization practices such as the preservation of vegetative cover, temporary and permanent vegetation establishment, mulching, geotextiles, etc.

Maintain the following records and attach to the SWPPP:

(a)	the dates when major grading activities occur;

(b)	the dates when construction activities cease on a portion of the site, either temporarily or permanently;

(c)	and the dates when stabilization measures are initiated.

(3)	Structural Practices. This shall include a description of structural practices to divert flows from exposed soils, store flows, or otherwise limit runoff and discharges. Examples of structural practices include but are not limited to silt fences, earth dikes, drainage swales, sediment traps, check dams, subsurface drains, and temporary and permanent sediment basins.

b.	Storm Water Management. A description of measures that will be performed during construction to control pollutants in storm water discharges that will occur after construction operations. Examples of storm water management measures include but are not limited to storm water detention structures (wet ponds), storm water retention structures, flow attenuation, on site filtration, and sequential systems.

c.	Other Controls. This section shall address measures to minimize dust and offsite vehicle tracking of sediments; a description of any on site material storage and measures to minimize exposure of the materials to storm water, and measures for spill prevention and response; a description of pollutant sources from areas other than construction and a description of controls. The SWPPP shall also include a description of measures necessary to protect listed endangered or threatened species or critical habitats.

Amend the SWPPP whenever a change in design, construction, operation, or maintenance occurs.  Update the SWPPP to remain consistent with any changes applicable to protecting surface water resources.

3.	Maintenance. Maintain all erosion and sediment control measures and other protective measures identified in the SWPPP in effective operating condition until the Engineer has submitted the NOT to the EPA. If the required inspections described in the following item identify BMPs that are not operating effectively, perform maintenance before the next anticipated storm event, or as necessary to maintain the continued effectiveness of storm water controls. If maintenance prior to the next anticipated storm event is impracticable, accomplish maintenance as soon as practicable.

4.	Inspections. Qualified personnel shall inspect the following:

a.	Disturbed areas of the construction that are not stabilized.

b.	Areas used for storage of materials that the Contractor exposes to precipitation.

c.	Structural control measures.

d.	Locations where vehicles enter or exit the site.

Inspections shall occur at least once every 7 calendar days and within 24 hours of the end of a storm event of 12.5 mm or greater of rain. Based on the results of the inspection, modify the SWPPP as necessary to include additional or modified BMP to correct identified problems. Revisions to the SWPPP shall be completed within 7 days following inspections. If modifications to existing BMP are necessary, implementation shall be completed within 7 days.

You are eligible for a waiver of monthly inspection requirements until one month before expected thawing conditions result in a discharge, if all of the following requirements are met:

a.	The project is located in an area where the Engineer anticipates frozen conditions to continue for extended periods of time (ie, more than one month).

b.	Land disturbance activities have been suspended.

c.	Beginning and ending dates of the waiver period in the SWPPP have been documented.

5.	Inspection Reports. Prepare a report with the following information:

a.	A summary of the scope of the inspection.

b.	The name(s) and qualifications of personnel making the inspection.

c.	The date of the inspection.

d.	Major observations relating to the implementation of the SWPPP.

e.	Any actions taken as the result of the inspection.

Prepare inspection reports until the Engineer has submitted the NOT to the EPA. Retain all inspection reports as part of the SWPPP for at least three years from the date of final stabilization. The report shall also identify any areas of a noncompliance. Where a report does not identify any incidents of a noncompliance, the report shall contain a certification that the facility is in compliance with the SWPPP and NPDES General Permit. Sign the report verifying that it was done in accordance with Part VI.G of the NPDES General Permit.  The SWPPP shall include all certifications in the appendix. Submit inspection reports to the Engineer within three (3) days of the inspection.

6.	Non-Storm Water Discharges. Identify in the SWPPP storm water discharges associated with the construction activities that combined with non-storm water. List these in Part III.A.2 or 3 of the NPDES General Permit.  Exclude flows from fire fighting activities.  The SWPPP shall identify and ensure the implementation of appropriate pollution prevention measures for the non-storm water component(s) of the discharge.

641-1.05 HAZARDOUS MATERIAL CONTROL PLAN REQUIREMENTS Comply with all state and federal regulations that pertain to the handling, storage, cleanup, and disposal of petroleum products or other hazardous substances. Prepare the HMCP detailing a fueling and maintenance plan for equipment and machinery. Identify locations where fueling and maintenance activities are to take place, and any controls to contain the accidental spillage of petroleum products. Provide a list and estimate quantities in the HMCP of potentially hazardous materials, including petroleum products that shall be used and/or stored on the site. Identify a plan for the disposal of waste petroleum products and/or other hazardous wastes generated by the project in the HMCP. Additionally, detail a plan for prevention, containment, cleanup and disposal of soil and water contaminated by accidental spills, and a plan for encountering unexpected contaminated soil and water during construction in the HMCP.

641-2.01 MATERIALS. Accomplish erosion and pollution control measures utilizing BMP as specified in the SWPPP and HMCP. Undertake ground disturbing activities after the seeding deadline only under the following conditions:

1.	The SWPPP describes the work and controls to be taken to control storm water runoff after the seeding deadline.

2.	Personnel, materials, and equipment are on hand to accomplish the control measures identified in the SWPPP.

3.	Stabilize all disturbed areas against erosion within 7 days of the temporary or permanent cessation of work on the slopes. Stabilization practices may include mulching, geotextile, sod, covering with sheet plastic, or other equivalent measures.

The silt fence filtration material shall meet the requirements of subsection 729-2.04 Sediment Control.

The silt fence support framework shall be finished 50 mm x 50 mm wood, 75 mm diameter wood, #19 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-3.01 CONSTRUCTION REQUIREMENTS. Comply with all requirements of the NPDES General Permit for Alaska, and implement all temporary and permanent measures identified in the SWPPP and plans until the Engineer has submitted the NOT to the EPA. You and the  Department shall share responsibility for inspecting, and the your representative shall prepare inspection reports per the requirements of the NPDES General Permit. Compliance with the NPDES General Permit does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate. The Department reserves the right to hire another contractor to perform this work if you are unresponsive or the Engineer cannot reach a suitable agreement with you.

Prior to the start of construction, you, your representative, the professional engineer who stamped the SWPPP, and the Engineer shall have an on site inspection to discuss the SWPPP implementation and the requirements under that plan.

You shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. You shall also be responsible for performing all fueling operations in a safe and environmentally responsible manner. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fences shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape. Install additional silt fencing at other sites as directed by the Engineer.

Do not remove the silt fence until the slopes have been stabilized from further erosion as determined by the Engineer. Remove the silt fence after the completion of construction at those sites. Dispose of the silt fence off the project. Cut the fabric off at ground level and remove the wire and posts. Do not discharge silt into the wetlands or waterbodies when removing the silt fence. If a sediment height in excess of 100 mm above ground remains, spread the sediment on the roadway side of the fence location and seed immediately in accordance with Section 618, Seeding.

641-4.01 METHOD OF MEASUREMENT. Item 641(1) Erosion and Pollution Control Administration, will not be measured for payment. The Engineer’s acceptance will constitute measurement.

Item 641(2) Erosion and Pollution Control, will be measured in the manner specified in the directive authorizing the work.

Silt fence will be measured by the meter along the top of the fence.

641-5.01 BASIS OF PAYMENT. Item 641(1) Erosion and Pollution Control Administration, will be full compensation for administration of erosion control including plan preparation and amendments, inspection, monitoring, reporting and record keeping.

Item 641(2) Erosion and Pollution Control, will be full compensation for providing all labor, equipment, and materials required to accomplish the work, as specified in the directive authorizing the work.

Payment for Item 641(3), Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Failure to perform the following items diligently:

a) pursue work required by the approved SWPPP,

b) respond to inspection recommendations and/or deficiencies in the SWPPP,

c) implement erosion and sedimentation controls identified by the Engineer,

will result in a permanent price adjustment under Item 641(6). If you do not respond within 2 hours of the Engineer’s directive, then an amount equal to five percent of the total amount earned from all previous and subsequent progress payments on the contract or $50,000 which ever is greater, will be withheld, and a permanent price adjustment made equivalent to:

1.	$500 per hour for the first 4 hours of non-action;

2.	$1,000 per hour for every hour over four, but less than 10;

3.	$1,500 per hour for every hour over 10 hours of non-action.

The Price Adjustment will cease when the Engineer has accepted corrective actions. The Department reserves the right to hire another contractor to do corrective action, and to reduce the contract amount by this cost plus the cost to the Department implementing another contract.

In addition, the Engineer will make a price adjustment equivalent to any penalties levied against the Department by the EPA or any other state and/or federal agencies for violations of the Clean Water Act and the NPDES General Permit if the Department is issued a notice of violation by these agencies. This price adjustment shall be the actual cost of any fines levied against the Department. An amount equal to the maximum fine for the violation will be withheld temporarily until the Engineer knows the actual cost of the fine. The Engineer will release the difference, excluding any price adjustments upon satisfactory completion of the requirements of the NPDES General Permit. Penalties for violations are as stated in Part VI.A.2 of the Standard Permit Conditions of the NPDES General Permit. You shall also be responsible for the payment of your own fines.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control Administration	Lump Sum

641(2)	Erosion and Pollution Control	Contingent Sum

641(3)	Silt Fence	Meter

641(6)	Erosion and Pollution Price Adjustment	Contingent Sum

(3/28/00)R59aM98

SECTION 642

CONSTRUCTION SURVEYING AND MONUMENTS

Special Provisions

642-3.01 GENERAL.  Delete the seventh paragraph.

Delete item number 10 after the heading “Perform the following:” and substitute the following:

- Necessary cross sections at retaining wall locations.  Cross section data shall be taken at 7.5 meter intervals and given to the Engineer 10 days prior to ordering retaining wall materials.  At that time, the Engineer will verify the plan quantity and make any necessary adjustments to the wall size, design or configuration.

- All other surveying and staking necessary to complete the project.

(5/8/00)R255M98

642-3.02 CROSS-SECTION SURVEYS.  Under the heading:  “The following shall be required of the Contractor:,”  delete  item 1,  and substitute the following:

- Field Books (level, Cross-Section, Slope Stake, etc.).  Hardbound “Rite-in-the-Rain” or similar weather resistant books.  Field books become the property of the Department upon completion of the work.  (3/31/00)R252M98

SECTION 643

TRAFFIC MAINTENANCE

# Special Provisions

643-1.03 TRAFFIC CONTROL PLAN. Replace the last paragraph with the following: The Contractor may request, in writing, a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements within this project.  All movements of oversize and overweight vehicles in or near traffic within the project limits will be done in accordance with the provisions of an approved Traffic Control Plan. Maintain a minimum 3.6-meter lateral separation between the non-street legal vehicles and the motoring public.  The Traffic Control plan shall specify the traffic control devices required for these operations.  (11/29/01)R222M98

# Standard Modifications

643-2.01 MATERIALS. Delete this Subsection in its entirety and substitute the following: Provide traffic control devices conforming to the following requirements:

1.	Signs. Use signs, including sign supports, that conform to Section 615, the ATM and ASDS.

a.	Construction Signs: Use regulatory, guide, or construction warning signs designated in the ASDS.

b.	Permanent Construction Signs: As designated on the Plans or on an approved TCP.

c.	Special Construction Signs: All other signs are Special Construction Signs. Clearly and neatly mark the size of each sign on the back in 75-mm black numerals.

2.	Portable Sign Supports. Use wind-resistant sign supports with no external ballasting. Use sign supports that can vertically support a 1.2 m X 1.2 m traffic control sign at the height above the adjacent roadway surface required by the ATM.

3.	Barricades and Vertical Panels. Use barricades and vertical panel supports that conform to the ATM. Use Type III Barricades at least 2.4 m long. Use reflective sheeting that meets AASHTO M 268 Type II or III.

4.	Portable Concrete Barriers. Use portable concrete barriers that conform to the Plans. For each direction of traffic, equip barriers with at least two side-mounted retroreflective reflectors or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 150 mm below the top of each barrier section. Use yellow reflectors or tape if you use barriers at centerline. Use white reflectors or tape if you use barriers on the roadway shoulder.

5.	Warning Lights. Use Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) warning lights that conform to the ATM.

6.	Drums. Use plastic drums that conform to the requirements of the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III.

7.	Traffic Cones and Tubular Markers. Use reflectorized traffic cones and tubular markers that conform to the requirements of the ATM. Use traffic cones and tubular markers at least 710 mm high. Use reflective sheeting that meets AASHTO M 268 Type II or III.

8.	Interim Pavement Markings. Apply markings according to Section 670 and the manufacturer's recommendations. Use either:

a.	Paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08,

b.	Preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or

c.	Temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate.

9.	High-Level Warning Devices. Use high-level warning devices that conform to the ATM.

10.	Temporary Crash Cushions. Use approved temporary crash cushions conforming to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III. Do not use permanent crash cushions as temporary crash cushions. Use sand or water filled crash cushions only when the forecasted temperature during their use is above 5 oC.

11.	Sequential Arrow Panels. Use Type A (610 X 1220 mm), Type B (762 X 1524 mm) or Type C (1220 X 2438 mm) panels that conform to the ATM.

12.	Portable Changeable Message Board Signs. Use truck or trailer mounted portable changeable message board signs with a self contained power supply for the sign and with the following features:

- Message sign panel large enough to display 3 lines of 229 mm high characters.

- Eight character display per message line.

- Fully programmable message module.

- The capacity to create, preview, and display new messages and message sequences.

- A waterproof, lockable cover for the controller keyboard.

- An operator’s manual, a service manual, and a wiring diagram.

- Quick release attachments on the display panel cover.

- Variable flash and sequence rates.

- Manual and automatic dimming capabilities on lamp bulb matrix models.

- Locate the bottom of the sign panel at least 2.1 m above the pavement.

- Operate with a battery pack a minimum of 2 hours under full load.

13.	Plastic Safety Fence. Use 1.2-m high construction orange fence manufactured by one of the following companies, or an approved equal:

a.	“Safety Fence” by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

14.	Temporary Sidewalk Surfacing. Provide temporary sidewalk surfacing as required by an approved TCP and the following:

a.	Use plywood at least 12 mm thick for areas continuously supported by subgrade. Use plywood at least 25 mm thick for areas that are not continuously supported.

b.	Do not use unsupported 25-mm plywood longer than 750 mm.

c.	Use plywood with regular surfaces. Do not overlap plywood joints higher than 25 mm.

d.	Use a method that will withstand 40 km/h wind velocities to hold temporary surfacing in place.

15.	Temporary Guardrail. Use temporary guardrail that meets Section 606, except that posts may require placement under special conditions, such as in frozen ground.

- Flagger Paddles. Use flagger paddles with 600 mm wide by 600 mm high sign panels, 200 mm Series C lettering (see ASDS for definition of Series C), and otherwise conform to the ATM. Use reflective sheeting that meets AASHTO M 268 Type II or III.

(09/29/00)M 91

Special Provisions

Add the following:

17.	Flexible Markers.  Refer to subsection 606-2.01 Materials.  (11/29/01)R222M98

Standard Modifications

Add the following subsection:

643-2.02 CRASHWORTHINESS. Submit documentation, by the method indicated, that the following devices comply with the requirements of the National Cooperative Highway Research Program (NCHRP) Report 350, (Test Level 3) on the given schedule.

| Work Zone Traffic Control Device Compliance with NCHRP 350 |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Category | ## Devices | Compliance Required for New Devices* | Full Compliance Required** | Method of Documentation |
| 1 | Cones, candles, drums w/o attachments, delineators | 10/1/98 | 1/1/02 | Manufacturer’s Certification for devices exceeding height and weight limits |
| 2 | Barricades, portable sign supports, drums w/ lights, other devices weighing less than 45 kg but not included in category 1. | 10/1/00 | 1/1/04 | FHWA approval letter. |
| 3 | Truck mounted attenuators and portable crash cushions. | 10/1/98 | 1/1/02 | FHWA approval letter. |
|  | Portable concrete barriers | 10/1/02 | 1/1/08 | FHWA approval letter. |

*  All devices purchased after this date.

**All devices used after this date.

Category 1 devices that exceed the following weights and heights require certification that they meet the evaluation criteria of NCHRP Report 350, Test Level 3. This certification may be a one-page affidavit signed by the vendor.  Documentation supporting the certification (crash tests and/or engineering analysis) must be kept on file by the certifying organization.  No certification is required for devices within the weight and height limitations.

Composition		Weight		Height

Cones		Rubber			 9 kg	 920 mm

Plastic			 9 kg	1220 mm

Candles	Rubber			 6 kg	920 mm

Plastic			 6 kg	920 mm

Drums		Hi Density Plastic	35 kg	920 mm

Lo Density Plastic	35 kg	920 mm

Delineators	Plastic or Fiberglass	 N/A	1220 mm

Category 2 and listed category 3 devices may be documented by submitting an official letter from the Federal Highway Administration stating the device NCHRP 350, Test Level 3 requirements. Letters for many devices may be found on the FHWA’s Work Zone Device web site: (http://safety.fhwa.dot.gov/roadside/know/workzone/index.htm).

Submit documentation of compliance to the Engineer before using devices on the project.  (9/29/00)M91

Special Provisions

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS.  Add the following: Whenever construction activity encroaches onto the safe route in a traffic control zone, the Contractor shall station a flagger at the encroachment to assist pedestrians and bicyclists past the construction activity.  (11/29/01)R222M98

Standard Modifications

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  In the fourth paragraph, third sentence, change “crossings” to “closures”.  (06/25/99)M 80

Special Provisions

643-3.04 TRAFFIC CONTROL DEVICES.  Add the following to 1.Embanks.: Close all trenches and excavations at the end of each continuous work shift.

Add the following to 3.Fixed Objects.: At the end of each continuous work shift, remove all obstructions greater than 100mm above the foreslope grade.

Delete Item 6.Street Sweeping and Power Brooming and replace with the following:

6.	Street Sweeping.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a street sweeper that can collect materials rather than eject them to the shoulder of the road.

7.	Power Brooming.  Keep free of loose material all paved portions of the roadway and haul routes open to the public, including sections of roadway off the project where your operations have deposited loose material using a power broom that can eject them to the shoulder of the road.

Change items 7 and 8 to 8 and 9 respectively.

643-3.05 AUTHORITY OF THE ENGINEER.  Add the following after the second sentence: In no case shall this time exceed 24 hours.

643-3.06 TRAFFIC PRICE ADJUSTMENT. Add the following: Traffic Price Adjustment will also apply to unacceptable driving conditions, such as severe bumps, “washboarding,” potholes, excessive dust or mud, or dirty or out of place traffic control devices. The Engineer will make the sole determination as to whether the roadway or pedestrian facility is acceptable for full unimpeded use by the public. Failure to maintain an acceptable infrastructure or traffic control plan will result in a price adjustment equal to 100 percent of the applicable rate shown in Table 643-1, for the time that the roadway or pedestrian facility is in an unacceptable condition.

Delete Table 643-1 and substitute the following:

TABLE 643-1

ADJUSTMENT RATES

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| 0-4,999 | $10 |
| 5,000-9,999 | $30 |
| 10,000+ | $40 |

643-3.08 CONSTRUCTION SEQUENCING. Delete the last sentence and substitute the following:  The Contractor shall obtain the local school bus schedule and coordinate his work efforts to ensure the school buses are not delayed through the construction zone.  This plan shall be submitted, as a TCP, to the Engineer for approval before the implementation of the school bus coordination plan.  The Contractor shall make every effort not to delay school buses through the construction work zone.

Lane restrictions, if allowed shall be conducted so that no more than a 10 minute accumulated stopped delay, 40 vehicles, or 0.4 kilometers of traffic is detained, whichever occurs first, before releasing the detained motorists.  During paving operations a 20 minute stopped delay, 80 vehicles, or 0.8 kilometers of traffic detained, will be allowed for all motorists except school buses.  If a queue of traffic develops at a stop, the entire queue must be emptied to include the last car that entered the queue at the time the queue was released. (11/29/01)R222M98

Work adjacent to Northern Lights ABC School, (Dowling Road Stations 2+560 to 2+860 and Lake Otis Parkway Stations 4+950 to 5+100) shall be limited to the days between June 7 and August 30.

It is the intent of this contract that the roundabout be placed in service during summer months.  Work on the roundabout must be completed, including final signing and striping, prior to August 1st of any year.  If the work on the roundabout cannot be completed prior to August 1st, maintain temporary signalization at the New Seward Highway ramp intersections until the following spring.

Do not begin work on the roundabout until the entire signal system at the Old Seward Highway is complete and in working order, and all work that causes obstructions to traffic between the Old Seward Highway Lake Otis Parkway has been completed and the obstructions are removed.

Add the following:

Construction sequencing detailed in these provisions and the plans is a suggestion only and is not intended to prevent the Contractor from proposing alternative construction sequencing.

Obtain approval from the Engineer for all TCPs.  Approval is required regardless of whether the Owner-supplied plans are used or if a Contractor-supplied plan is used.  Do not restrict traffic except during the times listed in these provisions or as detailed in your approved TCP.  Maintain the existing roadway configuration throughout the duration of the project, (i.e., the number of lanes and their respective widths) except for restrictions to traffic addressed through approved TCPs.  A restriction to traffic shall be considered any condition of the roadway surface, any work operation or any traffic control setup that reduces the number of lanes or stops traffic.

No restriction to traffic will be allowed during the times listed below:

- Monday through Friday from 6:00AM to 8:00AM

- Monday through Friday from 4:00PM to 6:00PM

Other projects may be under construction concurrently with this project as listed in Section 105-1.07 Cooperation Between Contractors.  Final approval of road closures may be affected by the construction activities on these other projects and the associated impacts on area traffic.

Maintain at least one lane of through traffic in each mainline direction at all times, except as described below.  Unless otherwise authorized by the Engineer, traffic lanes shall paved with permanent or temporary pavement.  Complete closures may be allowed as described below, subject to the conditions of these provisions and the approval of a TCP.  Satisfy the following conditions for all complete closures:

- Weekend closure times shall only extend from 7:00 PM Friday to 6:00 AM of the following Monday.

- Nighttime construction operations will be permitted if the Contractor can obtain a noise ordinance waiver as outlined in the Anchorage Noise Control Ordinance, Title 21, Chapter 15.70.

- Closure of more than one zone or intersection during the same night or weekend will only be permitted with the approval of the Engineer, and the work must be accomplished with no overlap or conflict in detour routes.

- Closure of all minor intersecting side streets is permitted during the period of active construction work on the main road at each intersection.  Such closures will require adequate advance notice, and appropriate construction signing and barricades for a full street closure.  Assure all side streets are provided with alternate routes at all times during closures.  Open the side street to through traffic at the earliest opportunity.

- The following complete closures are anticipated.  The Department will not allow A, B, C, D, E, F, and G to be closed at the same time.

- Two weekend closures of the Old Seward Highway and Dowling Road intersection will be allowed.  The first closure will be for sanitary sewer, water, and storm drain construction. This work will include temporary pavement before re-opening to traffic.  A second weekend closure is available for constructing loop detectors and the bottom pavement layer.

- One continuous seven-day closure of Dowling Road, Station 1+560 to 1+680, to complete all construction up to and including temporary pavement placed at the level of the permanent bottom pavement layer.  Temporary pavement is required prior to re-opening to traffic.

- Southbound off ramp at New Seward Highway: 48 hours to construct the embankment and water main and storm drain crossings. This work will include temporary pavement before re-opening to traffic.

- Southbound on ramp at New Seward Highway: 24 hours, to construct the embankment and storm drain crossings. This work will include temporary pavement before re-opening to traffic.

- Northbound off ramp at New Seward Highway: 48 hours, to construct the embankment and sewer and storm drain crossings. This work will include temporary pavement before re-opening to traffic.

- Northbound on ramp at New Seward Highway: 72 hours, to construct the embankment and water, sewer, and storm drain crossings. This work will include temporary pavement before re-opening to traffic.

- One weekend closure of Lake Otis Parkway and Dowling Road, to construct storm drain and loop detectors. This work will include all construction up to and including the bottom pavement layer.

- One continuous two-day closure of Dowling Road, Station 1+520 to 1+740, to complete the change from temporary signalization to the permanent modern roundabout.

643-3.09 INTERIM PAVEMENT MARKINGS. In the second paragraph, delete the words “or cover them with black removable preformed marking tape.”

Replace the first sentence in the last paragraph with the following: Apply final pavement markings according to Subsection 670-3.01 CONSTRUCTION REQUIREMENTS of these Special Provisions.

643-3.10 PUBLIC INFORMATIONAL PROGRAM. Add the following Subsection: Provide a Public Information (PI) professional to accomplish the work outlined in this Subsection. The PI person shall have a minimum of five (5) years demonstrated professional experience in performing similar informational campaigns involving multi-media, ie: television, radio, newspaper and public presentations. S/he shall be responsible for all aspects of this service including coordination; public interaction; preparing graphics; developing mailing lists; supplying updated information; and all labor, equipment, postage, and materials to provide this service. Logos, reports, software, visual aids, graphics and work products developed for this Project shall become the property of the Department, and delivered to the Engineer at the end of the work. The PI professional's office shall be equipped with a facsimile machine.

This professional shall be responsible for the following tasks for the PI Program:

- Mail-outs. Design and distribute three informational mail-outs/flyers each construction season, which will be approved by the Engineer. The mail-outs shall contain most or all of the following:

a.	a brief description and map of the Project,

b.	the Contractor's anticipated construction schedule,

c.	a narrative of the possible delays to the traveling public through the Project,

d.	detailed traffic information such as intersection, lane and/or sidewalk closures, their corresponding detours, and their effective dates,

e.	locations of temporary bus stops,

f.	a description of possible impacts to abutting property accessing the Project,

g.	a listing of locations where current Project information may be obtained,

h.	date and times of Open House meeting as required by the Engineer,

i.	the Contractor's 24-hour message number and office telephone number, and

j.	the Engineer's Project office telephone number, e-mail address, and the web site address containing Project updates, schedules and general narrative information.

The last mail-out shall also contain a questionnaire to aid in preparing the final Report required under Item 5 below.

The mail-outs shall be sent to all addresses within one city block on either side of the Project corridor, and shall be addressed to both the owner of record and the current tenant. It shall be distributed at the following times:

a.	two weeks before construction begins,

b.	at the approximate one-third point of construction season, and

c.	at the approximate two-thirds point of construction season.

2.	Weekly Notices. Write and submit weekly Public Information Notices that identify road closures, restrictions to traffic, and detours. Areas of potential traffic delay shall be emphasized and alternative routes noted. Coordinate this effort with the Engineer and the Department's NAVIGATOR Informational Program. Telephone numbers for further information, and the date and time for the next scheduled public open house meeting shall be provided. The Engineer will approve the Notices. Hand carry or fax the Notices to the local news broadcasting media, emergency services, public service organizations and the major retailers near the Project corridor.

Notices shall also be distributed to the following local officials and transportation organizations, including but not necessarily limited to:

Municipality of Anchorage Traffic Signal Operations

Alaska Carriers Association

Alaska Trucking Association

Alaska State Troopers

Anchorage Police Department

Anchorage Fire Department

Anchorage School District

People Mover Transit Authorities

Local Emergency Medical Services

US Postal Service

The Notices shall be submitted at the following times:

a.	one week prior to the beginning of construction,

b.	on Wednesday of each week during construction, and

c.	prior to any major change or disruption to traffic or local access.

Additionally, the PI professional shall notify business and residents that front the Project or 1d road closures or of driveway, curb or sidewalk reconstruction, or any other work affecting them. Property owners with the work segment shall receive the Notices a minimum of one week prior to the commencement of the work within their segment. Lastly, provide daily information to those media who do non-paid public service road reports or announcements, and/or "Eye-in-the-Sky" commuter road reporting.

3.	Public Open House Meetings. Prepare presentations for the Engineer's Open House Meetings, and for of each of the Community Councils which represent areas affected the this Project. The Community Council meetings attended shall be the last regularly scheduled meetings prior to the beginning of construction.  Presentation size graphics shall be used to help explain the Project to the general public.

The PI professional shall be the Contractor's representative and spokesman, able to speak for him. The PI professional shall be available to attend additional public meetings, up to five, as requested by the Engineer.

4.	Other Agency Coordination. Coordinate with the Anchorage People Mover Transit Department (343-8294) to take advantage of programs which will help decrease traffic through this Project, such as Park-and-Ride with express bus service, Ride Share, and the car pooling program. Also coordinate any major detours and closures with Municipal Traffic Signal Operations, emergency service providers (police, fire, and ambulance), Anchorage School District bus operators, postal service, and the People Mover.

- Final Report. Before Project completion, submit a Report evaluating the Public Informational Program as detailed under this Subsection. The Report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

- Project Progress Meetings. Attend all scheduled or special Project meetings between the Contractor and the Engineer at the field office.

- Web Page. Generate an INTERNET web site for the Project containing Project updates, schedules and general narrative information. Add links to the Department's NAVIGATOR Home Page (www.dot.state.ak.us/navigator.html). Update the site weekly.

643-4.01 METHOD OF MEASUREMENT. Add the following: Providing mail-outs, notices, displays for open house and public meetings, and providing weekly notices with updates will not be measured for payment.  (8/13/99)R102M98

Page 376, under item 6 “Interim Pavement Markings,” delete the second paragraph.

Add the following: No measurement required to provide a 24-hour toll free (1-800-###-####) "hotline road report" telephone with a prerecorded message, and weekly notices with daily updates.  All work will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. Add the following:  The Engineer does not require a change order/directive for Item 643(25) Traffic Control.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Meter | $215.00 |
| Type II Barricade | Each/Day | $ 3.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 3.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Temporary Crash Cushion | Each | $2,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | Kiloliter | $5.25 |
| Street Sweeping | Hour | $150.00 |
| Power Broom | Hour | $75.00 |
| Plastic Safety Fence | Meter | $8.00 |
| Portable Changeable Message Board Sign | Calendar Day | $150.00 |
| Temporary Sidewalk Surfacing | Square Meter | $12.50 |
| Flexible Markers | Each | $50.00 |
| Removal of Pavement Markings | Meter | $4.00 |
| Temporary Guardrail | Meter | $70.00 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Word or Symbol Markings | Meter Meter Meter Each | $0.90 $2.13 $0.24 $40.00 |

Payment for Item 643(15), the Engineer will pay Flagging on a contingent sum basis at the rate of $32.00/hour. The Engineer does not require a change order/directive for the flagging pay item.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(15)	Flagging	Contingent Sum

643(31)	Public Informational Program	Lump Sum

(11/29/01)R222M98 &  (8/13/99)R102M98

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

Standard Modification

644-2.01 FIELD OFFICE.  In the third paragraph, change “the final inspection” to “project completion”.  (06/25/99)M 81

### Special Provisions

644-2.02 FIELD LABORATORY. Delete sub-item g on page 380 and substitute the following:

g.	1900 liter capacity tank with a pressure pump or a commercial pressurized system.

Add the following:

- Supply 240 volt, 60 hertz power, a 45 kilogram propane bottle, and a 1900 liter capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

- Provide one mobilization and one demobilization of the Engineer's laboratory equipment.

(9/28/00)R63M98

644-2.07  WATER SAMPLING.  Add the following subsection:  Prior to initiating work around the north and south forks of Little Campbell Creek, retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  Test these samples for turbidity and suspended solids, in accordance with the EPA standards, and transmit the results directly to the Engineer.

During construction, samples shall be taken and tested at intervals as directed by the Engineer (i.e.: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work, obtain and test final samples.

644-2.08  CONTAMINATED MATERIAL TESTING.  Add the following subsection: In accordance with subsection 203-3.05, Contaminated Material Testing, retain an independent test laboratory to conduct the following tests:

1.	Field Tests

a.  Organic Vapor Analyzer (OVA) Analysis

b.  Visual Analysis (Petroleum Odor)

2.	Laboratory Tests

a.  Volatile Aromatic Hydrocarbons

b.  Total Petroleum Hydrocarbons

644-3.01  METHOD OF MEASUREMENT.  Add the following: Water sampling and contaminated material testing shall be reimbursed based on paid receipts for the authorized tests.

    - BASIS OF PAYMENT.

In the last full paragraph, beginning with “Furnishing the following is subsidiary”, after “platform scales,” insert “scale operators,”.  (06/25/99)M 81

Add the following: Electricity, propane and water supplied for the State provided portable asphalt lab will not be paid for separately, but will be subsidiary to Item 644(2) Field Laboratory. (9/28/00)R63M98

Add the following: Payment for water sampling and contaminated material testing will be made on the receipts for authorized tests plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling or contaminated material testing.  Payment for contaminated material testing shall be in accordance with subsection 203-3.05.

Delete pay Item 644(7) and add the following pay items:

Pay Item No.	Pay Item	Pay Unit

644(7)	Water Sampling	Contingent Sum

644(8)	Contaminated Material Testing	Contingent Sum

(9/1/99)R64

Add the following Section:

SECTION 645

TRAINING PROGRAM

##### Special Provisions

645-1.01 DESCRIPTION. This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved. The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01 OBJECTIVE. Training and upgrading of minorities and women toward journey status is the primary objective of this program. The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision. Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.I, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01 GENERAL. The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided. Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following: contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive. Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor. Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed. It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project. Existing USDOL/BAT apprentices should already have a copy of their program. No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee. The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02 WAGES. Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period. Trainee wages shall be identified on Form 25A310. Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program. Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03 SUBCONTRACTS. In the event the Contractor subcontracts a portion of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor. Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate. However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01 METHOD OF MEASUREMENT. The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls. There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section. Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01 BASIS OF PAYMENT. Payment will be made at the contract unit price for each hour of training credited. Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project. No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	Provide the required hours of training (as shown on the approved Form 25A311),

2.	Train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	Hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry. Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program. Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits. The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program,	Labor Hour

2 Trainees/Apprentices

(10/29/91)S16

SECTION 646

CPM SCHEDULING

Special Provisions

646-2.01 SUBMITTAL OF SCHEDULE  Delete this subsection in its entirety and replace with the following:  Submit a detailed draft CPM schedule at the preconstruction conference for the Engineer’s approval.   The finalized CPM schedule must be completed and accepted prior to any work being done on the project site.

646-3.01 REQUIREMENTS AND USE OF SCHEDULE   Delete item 2.   60-Day Preliminary Schedule.

(3/12/01)R261M98

Add the following Section:

SECTION 647

# EQUIPMENT RENTAL

Special Provisions

647-1.01 DESCRIPTION. This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of extra or unanticipated work at the direction of the Engineer. Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions. These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers. In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

647-2.01 EQUIPMENT FURNISHED. In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer. The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements. The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work. The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production. The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications. Alterations will not be considered acceptable in achieving the minimum rating. Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

647-2.02 EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL. Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity. All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work. Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

647-3.01 CONSTRUCTION REQUIREMENTS. The work shall be performed in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project. The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

647-4.01 METHOD OF MEASUREMENT. The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer. The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment. Travel time to or from the project, will not be authorized for payment.

647-5.01 BASIS OF PAYMENT. Payment for Item 647(1), Wide Pad Dozer, 48 kW Minimum will be paid on a contingent sum basis at the rate of $125/hour.  This shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment. Furnishing and operating of equipment of heavier type, larger capacity, or higher wattage than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

647(1)	Wide Pad Dozer, 48 kW Minimum	Contingent Sum

(11/12/98)R15M98

### SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.03 EQUIPMENT LIST(S) AND DRAWINGS.  Delete item number 1 that follows the first paragraph, and add the following:  The Approved Products List does not apply to the 660 items.  Provide catalog cuts of all materials to the Engineer for review and approval.

Add the following to the last paragraph:  The Engineer will deliver one copy each to State Maintenance and Operations; Technical Services; and attach the appropriate sheets of the last set in clear plastic envelopes to the inside of each controller assembly and load center.

660-1.05 MAINTAINING EXISTING AND TEMPORARY ELECTRICAL SYSTEMS.  Delete this subsection in its entirety and substitute the following: This work consists of protecting and maintaining the existing and temporary electrical systems during the life of the contract. The work includes: repairing, replacing, adjusting, realigning, cleaning, and relocating components of traffic signals, lighting systems, and flashing beacons to keep them wholly operational and positioned in accordance with the specifications.

At the Preconstruction Conference, furnish the Engineer with the name and phone number of the person who will maintain the existing and temporary electrical facilities. Make this person available at all times until the date of Acceptance for Traffic and Maintenance and provide all labor, materials, and equipment this person may need to complete repairs ordered by the Engineer.

When you begin work, the Engineer will notify you and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time. Maintenance does not include replacing defective equipment or repairing damage before transferring maintenance responsibility. Therefore, before starting work on the project, you should inventory the condition of the existing equipment and document all damaged and defective equipment, which the Engineer will inspect with you. If you begin work before providing the Engineer with an inventory, you waive the right to claim extra compensation when the Engineer later finds damaged or defective equipment.

Keep all components of the existing and temporary electrical systems fully operational during the progress of the work, except when the Engineer allows shutdowns to alter or remove the systems. The Engineer will consider these systems fully operational when he finds no damaged or defective equipment in service, and photoelectric controls operate the lighting systems. The State will pay for all electricity used to operate the systems, if the public benefits from their operation. Furnish replacement equipment compatible with equipment used in the Central Region.

Begin repair work on all systems within one hour of notification by the Engineer. If you do not complete the repairs, the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due you. When you work on a traffic signal system, print a record of all work performed in the diary found in each controller cabinet. Make sure each entry includes:

1.	The dates and times you began and completed your work, and the names of the crewmembers completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the repairs or changes.

The Engineer will limit signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During the shutdowns, use flag persons to control traffic. Provide local traffic enforcement and maintenance agencies 24-hour notice before shutting down a traffic signal system.

Locate existing conduit runs, buried cables, junction boxes, and all underground utilities before starting work that may damage these facilities or interfere with these systems.

Where roadways remain open to traffic and the work includes modifying the existing lighting systems, energize the modified circuit by sunset on the same day you retire the original circuit.

Relocate or replace signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets whenever you reduce their clearance from the traveled way to less than 1.8 meters, unless you place sufficient crash protection and obtain approval in writing by the Engineer.

During the various phases of construction, shift the signal heads to keep them aligned horizontally and vertically with the approaches in accordance with the following:

1.	For overhead signals, maintain 5.3 m to 5.8 m of clearance between the traveled way and the bottom of each signal.

2.	For side mounted signals, maintain 2.7 m to 3.4 m of clearance between the traveled way and the bottom of the signal.

3.	Align overhead signals controlling a single lane with the center of the lane.

4.	Align overhead signals controlling two or more lanes with the lane lines separating the lanes.

5.	Check the horizontal angle to the side mounted far right signal from the center of the farthest left through lane at the stop bar. When the angle exceeds 20 degrees, move this signal to an overhead location. With two or more through lanes, center one signal head over each lane. With one through lane and protected-permitted signal phasing, leave the five section signal over the lane line and center the signal to be relocated over the through lane, otherwise install the relocated signal 2.4 meters to the right of the signal centered over the through lane.

6.	For pedestrian signals, maintain 2.1 m to 2.7 m between the traveled way and the bottom of each pedestrian signal.

7.	Aim all signal heads in accordance with subsection 660-3.08, Installation Details.

When no longer required, salvage all original and Department-provided equipment in accordance with the plans and subsection 660-3.21, Salvaging or Reusing Electrical Equipment, and remove all other materials used in the temporary systems from the project.

Add the following subsection:

660-1.05(A) TEMPORARY SIGNAL SYSTEMS. Provide temporary traffic signals at the intersections listed in the plans or special provisions. Move traffic through these intersections at all times with fully functional traffic signals, except during shutdowns to change from one system to another. The Engineer will limit temporary signal system shutdowns to periods during normal working hours as specified in Section 643, Traffic Maintenance. During these shutdowns, use flag control to control the flow of traffic.

Submit a plan for each temporary signal system to the Engineer for approval one week before implementation. Ensure each temporary signal system equals the one being replaced or modified, that is, it includes the same number of signal heads, signal phases, pedestrian pushbuttons, etc.  Include the following details in each temporary signal plan.

1.	A scale drawing of the intersection with all lanes, their widths, and auxiliary lane pocket lengths.

2.	The location of all signal poles.

3.	The location, sizes, and type of each signal head.

Temporary signal systems may consist of any combination of the following:

1.	The existing systems

2.	Relocated components of the existing systems

3.	Guyed wood poles

4.	Parts of the permanent signal system.

Furnish and install all materials and miscellaneous hardware required for a functional traffic signal system. All materials shall conform to the requirements of the plans and specifications. Use temporary equipment compatible with existing equipment used in the Central Region. Provide load centers as required in subsection 660-1.05(B), Temporary Illumination Systems.

You may suspend traffic signals from messenger cables provided you mount them with standard span wire hangers and secure them with a second cable to prevent misalignment in a wind. Furnish all signal faces with back plates and visors. Use two circuits to energize the signals of each phase that include two or more signal faces; wire each circuit wired with an IMSA 20-1 signal cable. The Engineer will allow splices only at the terminal blocks in the signal faces. Leave sufficient signal cable slack at each pole to provide for drip loops and to allow realignment of each signal head. You may install temporary controller assemblies on Type III junction boxes while completing work on the permanent systems.

Whenever temporary signals include a span wire attached to a permanent signal pole, install a guy on the permanent pole and provide protective collars to prevent chafe damage. Exclude poles with breakaway bases in span wire supported signal systems.

Maintain fully actuated traffic signals during the normal course of construction by installing loop or optical detectors as directed by the Engineer.  During winter shutdown, provide loop detectors in the signal systems according to Section 6.080 of Chapter 6 of the Municipality of Anchorage’s Design Criteria Manual.

Add the following subsection:

660-1.05(B) TEMPORARY ILLUMINATION SYSTEMS. Provide temporary illumination at all locations with existing lighting, at all temporary traffic signals, and along all roadway transitions. Provide this work during the life of the contract on all roadways open to traffic within the project limits.  Make temporary lighting systems operational by sunset on the day you replace or retire a system, or you open a roadway and/or detour to traffic.

Submit a plan for each temporary lighting system to the Engineer for his review and approval one week prior to implementation.  Ensure the temporary lighting plans equal the systems being replaced or modified.  At intersections, provide electroliers on the far right side of each main street approach, installed near the main street radius returns.  Consider the street with the vehicular right-of-way as the main street; at signalized intersections and four-ways stops, consider both streets as main streets.

Furnish and install all materials and miscellaneous hardware required to provide a functional lighting system, including electrical load centers. All materials shall conform to the requirements of the plans and specifications, except branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Install branch conductors in underground electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).  Size conductors to provide the minimum voltage recommended by the ballast manufacturer at the most remote luminaire. You may use the existing luminaires or new luminaires with a light distribution compatible with the proposed lighting system configuration.

Use any of the following poles that maintain a minimum 12-meter difference in elevation between a luminaire and the edge of traveled way beneath it.

1.	Existing poles if they are not owned by a utility.

2.	Poles from the permanent lighting system.

3.	Poles that are part of the temporary signal systems.

4.	ANSI Class 4 wood poles that you furnish.

5.	Steel or aluminum poles that meet design criteria for 130 kilometer per hour wind speeds according to AASHTO Standard Specifications for Structural Supports.

Install all light poles with the ends of the mast arms situated over the edge of the traveled way. Retain the breakaway base features, when you relocate existing electroliers. Provide all other poles installed in the clear zone, except traffic signal poles, with FHWA approved slip bases, transformer bases, or frangible couplings. Install wood poles and all other fixed base poles behind portable concrete barrier.  Provide a 0.6 meter space between the barrier and the pole.

Use any of the following load centers to energize the temporary lighting and signal systems:

1.	Permanent load centers installed in their plan location.

- Existing load centers scheduled to remain intact until completion of the project. You may relocate and reuse existing load centers only if they are approved.

- Approved temporary load centers with photoelectric controlled lighting circuits.  Provide a temporary load center when you retire an existing load center that is not approved, and when approved load centers are unavailable.

Provide all work needed to modify load centers to provide functional temporary lighting and signal systems according to the NEC.

Approved load centers include load centers UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "Suitable for use as service equipment".

660-2.01 EXCAVATING AND BACKFILLING. In the fourth paragraph, change “Subsection 204-3.01" to “Section 204.”

Add the following after the fourth paragraph: Backfill the first 150 mm lift with material free of rocks exceeding a 25 mm maximum dimension.

660-2.03 FOUNDATIONS.  Delete the Pile Foundations subsection and substitute the following:

Pile Foundations.  Install all foundations for light poles with shaft lengths less than 18 meters according to the following requirements:

- Materials. Furnish pipe piles with the diameter, minimum length, and wall thickness shown on the Plans.  Furnish piles that conform to ASTM A252, grade 3.  The Department will only accept seamless piles or piles with a single longitudinal seam that is electric resistance welded.

Furnish pile cap adapters fabricated by the pole manufacturer.

- Construction Requirements. Install the steel pipe piles open ended according to Section 505. Complete all splices and extensions in piles according to Section 505. Attach the pile cap adapter to the pipe pile with a full penetration circumferential weld.

Complete all welding shown on the Plans and as specified herein according to the Structural Welding Code –Steel, AWS D1.1-2000. At least 30 calendar days before you begin welding, submit a welding plan and mill certification reports for the pipe piles and pile caps to the Engineer for approval.  Do not begin welding until the Engineer has returned these items approved in writing.  The welding plan shall consist of the following:

- Welding Procedure Specification (WPS),

- Procedure Qualification Record (PQR),

- Welder Performance Qualification Record (WPQR),

- Visual Inspection Form,

- Report of Nondestructive Examination (NDE) of Welds, and

- The name of the Contractor’s Quality Control (QC) manager with documentation of qualifications.

Furnish all Quality Control inspection necessary to ensure the materials meet the requirements of the contract documents and workmanship meets the requirements of AWS D1.1.

- Visually inspect (VT) the entire length of each weld.

- Inspect all full penetration welds by ultrasonic NDE (UT).

Correct all deficiencies in materials and workmanship revealed by QC and Quality Assurance (QA) inspections according to AWS D1.1 without additional compensation.

Furnish all completed QC inspection documents to the Quality Assurance representative designated by the State.

Install the frangible couplings according to the manufacturer’s written installation instructions.

660-2.04 POLES, STEEL PEDESTALS AND POSTS. Add the following: Furnish back-up calculations stamped by a registered professional engineer.

Relocate existing standards per the plans in a manner that maintains their existing condition. Replace standards damaged or destroyed by your operations at your expense. When you relocate galvanized standards with rusted or scarred surface areas, repair these areas in accordance with subsection 660-2.15, Galvanizing.

Fabricate pile cap adapters from steel piles that conform to ASTM A252 grade 3and 38-mm thick steel plate that conforms to ASTM A709 grade 50.  Only use seamless piles or piles with a single longitudinal seam that is electric resistance welded.  Attach the anchor plate to the pile section with a complete joint penetration (CJP) weld.  Furnish the adapters hot dip galvanized according to ASTM A123, except leave the beveled edge free of zinc.  Fabricate the anchor plate to match the base plate of the pole.  See the detail sheet in the plans for all dimensional information.

Complete all welding design, fabrication, and inspection according to the latest edition of the AWS D1.1, Structural Welding Code-Steel.

- Circumferential Welded Splices

- Inspect 100% of CJP welds by ultrasonic testing (UT)

- Longitudinal Seam Welds

- Inspect 100% of CJP welds by ultrasonic testing (UT)

- Inspect 25% of all PJP welds of longitudinal seams by magnetic particle testing (MT)

- Base Connection Welds

- Inspect 100% of all base connection welds.

- Inspect CJP welds by UT

- Inspect fillet welds by MT

- At least 14 calendar days before welding, submit the welding plan and mill certification reports for all steel to the Quality Assurance (QA) representative for approval.  Do not begin welding until these items have been returned approved in writing by the QA representative.  The welding plan shall consist of the following:

- Welding Procedure Specification (WPS)

- Procedure Qualification Record (PQR)

- Welder Performance Qualification Record (WPQR)

- Visual Inspection Form

- Report of Nondestructive Examination (NDE) of Welds according to Annex K, latest edition of AWS D1.1

- NDE personnel qualification records

- The Contractor’s Quality Control (QC) manager with documentation of qualifications

- Furnish all Quality Control inspection necessary to ensure that the materials meet the requirements of the contract documents and that workmanship meets the requirements of AWS D1.1.

- Correct all deficiencies in materials and workmanship revealed by inspection in accordance with AWS D1.1 without additional compensation.

- Furnish all completed QC inspection documents to the QA representative as designated by the State.

660-2.05 CONDUIT. Add the following: You may trench across roadways to install conduits only when the roadway will be paved as a portion of this project.  After you pave the final asphalt course trenching is not allowed.

660-2.06 JUNCTION BOXES. Delete the second paragraph and substitute the following:  Only use pre-cast reinforced concrete junction boxes conforming to the sizes and details shown on the plans.  All junction box lids shall be cast iron.

660-2.08 CONDUCTORS. Add the following to item 2. “Power Conductors and Cables:” Furnish cables consisting of three #8 AWG conductors with conductor insulation colored black, white, and red.

The three-conductor #20 AWG cable shown on the plans will be used in an optically-activated preemption system that will be installed by others in the future.  The cable shall be sheathed in a black PVC jacket and include three #20 AWG insulated conductors, and a #20 AWG drain wire enclosed within an aluminized polyester shield.  All conductors shall be stranded, individually tinned copper.  The cable shall contain one yellow, one blue, and one orange insulated conductor.  The cable shall be rated for 600 volts operation and be suitable for direct bury, installation in conduit, and direct exposure to the atmosphere.

Delete Item 3. “Detector Loops” and substitute the following:

3.	Loop Detectors.  Use No. 14 AWG conductors that conform to IMSA Specification 51-5 for inductive loop detectors. Furnish the conductor loosely encased within a polyethylene tube.

4.	Loop Lead-in Cables.  Add the following to the third paragraph: Furnish cable with colored pairs that match those specified in subsection 660-2.09 Wiring, of these Special Provisions.

660-2.09 WIRING. Delete the first paragraph and add the following: Install signal cables with no splices in them. Install illumination cables without splices, except when adding an electrolier to the midst of a circuit. In addition, do not splice conductors within cabinets, poles, signal heads, and luminaires.

Crimp spade type terminals onto all conductors that attach to terminal blocks. When reusing cabinets, replace terminal blocks that lack enough terminals. Make the wiring within cabinets neat, and cable conductors together with self-clinching nylon ties.

Delete the first two sentences of paragraph numbered 7 and add the following: To add an electrolier to a circuit, splice a piece of illumination cable (a tap) into the cable that forms the circuit in the junction box adjacent to the electrolier. Terminate the two current-carrying tap conductors in the line side half of the fused splice connector. Pull the tap back into the junction box to position the fused splice connector in the space between the foundation and the base plate of each pole.  When a circuit branches, complete the splice in a junction box at the location shown in the Plans.

Delete the paragraph numbered 9 and Table 660-3 and add the following: When splicing loop detectors to multi-pair loop lead-in cables, complete the work according to the following:

1.	See the plans for the identifying number assigned to each loop detector and the loops assigned to each loop lead-in cable. Using this information, splice the loop detector tails to the paired conductors found in each lead-in cable, using the following color code:

Loop Detector Number	Colored Pair

The lowest numbered loop detector	Red and Black

The second lowest numbered loop detector	Blue and Black

The third lowest numbered loop detector	White and Black

The fourth lowest numbered loop detector	Green and Black

The fifth lowest numbered loop detector	Brown and Black

Usually a spare pair	Yellow and Black

2.	Remove a short section of cable jacket and only cut the shielded pairs dedicated to the loop detectors being spliced.  Run these pairs, without splices, to the controller cabinet.

3.	Strip the insulation from the ends of the conductors.  With the loop and lead-in conductors parallel to one another, twist the bare ends together and then solder them together.

4.	Insulate and seal each soldered connection with a mastic-lined, heat shrink tubing end cap.

5.	First, crimp and then solder spade terminals to the ends of the shielded pairs in the controller cabinet. The Department will terminate the pairs on the terminal blocks and make all series and parallel connections.

Delete the last three sentences of paragraph numbered 10.

From the first sentence of the paragraph numbered eleven, delete the phrase: "and loop lead-in cable splice (single pair or multiple pair)".

Add the following: Encapsulate all loop lead-in cable splices in rigid, transparent, PVC molds filled with re-enterable polyurethane electrical insulating and sealing compound. Furnish splice kits rated for 1000 volts AC operation and direct burial.

Provide molds that are re-useable and come in four pieces held together with stainless steel hose clamps. Two pieces form a cylinder and two flexible end caps seal the ends and allow the conductor entry. Use molds with dimensions suitable for the splice made, encase the cable jackets, and have fill and vent funnels.

Insert a loose woven polyester web that allows a full 6 mm of insulating compound to flow between the splice and the inside of the mold. Fill the PVC molds with re-enterable polyurethane electrical insulating and sealing compound that cures transparent, is nontoxic, is non-corrosive to copper, and does not support fungi or mold growth.

Delete paragraph numbered 14. and add the following: Label the cables used in the signal and illumination systems with the following legends:

1.	For the cables listed in Table 660-1, use the legends included in the same Table.

2.	Use the loop number shown on the plans to label each tail of all loop detectors and the paired loop lead-in conductors in the controller cabinet.

3.	For interconnect cables, use the first letter of the direction the cable follows to the adjacent intersection on each cable. Add a number suffix if more than one cable is routed to the adjacent intersection.

Furnish the two types of identification tags listed below that feature hand written legends. Write the legends specified neatly and legibly, using a black marking pen recommended by the tag manufacturer. Replace at no expense to the State all identification tags the Engineer deems illegible.

1.	Use identification cable ties for labeling loop detector tails and the paired conductors included in each loop lead-in cable in the controller cabinet. Furnish identification cable ties made of nylon that feature a nonmagnetic stainless steel locking device embedded in the head and a tag attached "flag style" to the head. The cable ties shall consist of a single strap with a minimum size tag of 20 mm by 9 mm.

2.	To label all other cables, use cable tags made of nylon reinforced vinyl impervious to the elements and which will not tear. Provide tags with a 100 mm by 44 mm minimum size that attach flag style at one corner to a single strap. Furnish yellow tags for labeling all signal and interconnect cables and red tags for labeling lighting and feeder cables.

660-2.10 FUSED SPLICE CONNECTORS. Add the following: Retrofit reused poles with new tap wires, and fused disconnect kits.

660-2.11 BONDING AND GROUNDING.  Add the following after the first paragraph: Install a 19 mm by 3.0 m copper clad ground rod under “P” type controller cabinet foundations.

Add the following after the second paragraph:  All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed. Grounding bushings shall be the threaded type.

Where wire is pulled and reinstalled in existing conduits, the bare No. 8 AWG copper wire shall also be installed. Where conduits are installed for future conductors, the above mentioned copper wire may be omitted. (3/30/00)R215M98

660-3.03 STANDARD AUXILIARY EQUIPMENT.

- Conflict Monitors. Add the following:

- Supply conflict monitors with an RS-232 serial port that allows the monitor to download information through an external dial-up multi-port modem or to a personal computer using the Microsoft Windows NT operating system.

660-3.04 SPECIAL AUXILIARY EQUIPMENT.  Add the following: Furnish all controller cabinets with two additional 4-channel harnesses.  The Municipality of Anchorage will install the harnesses under 660(26) Signal System Timing and Adjustments.

Add the following:

- Opticom Priority Control System. Install the components of the 3M Company’s Opticom Priority Control System in accordance with the plans and 3M’s written installation instructions at each signalized intersection listed on the plans.  During signal preemption, the controller unit rather than the phase selector or auxiliary logic shall perform all interval timings, signal sequences, and phase skips.

- Install the quantity of model 711, 721, or 722 Optical Detectors on the traffic signal pole mast arms as shown on the plans.  Before installing the Optical Detectors, gain approval of their final lateral location on the mast arms from the Engineer.  See the plans for installation details.

- Install Model 138 Optical detector lead-in cable and a three conductor #14 AWG signal cable between each optical detector and the controller cabinet. Furnish enough slack in these cables for them to extend 0.6 m beyond the end of each signal mast arm and to leave 3.0 m of slack in the controller cabinet.

Before attaching the conductors to the optical detector, strip the insulation from the conductors in the Model 138 cable and attach all four conductors to ground in the controller cabinet.  Attach the signal cable to the confirmation light.  The Municipality of Anchorage’s Signal Maintenance Section will make final terminations of the conductors in the controller cabinet under Item 660(26), Signal System Timing and Adjustments.

Furnish each controller assembly with a Model 754 phase selector, a Model 760 card rack, and an Opticom Panel Assembly, U.S. Traffic Corporation part number 103303, which interfaces the card rack to the controller cabinet.  Furnish new controller cabinets with these parts installed by the controller assembly manufacturer.

- Traffic Logging System.  Furnish, for installation in each traffic signal controller cabinet, a module that collects, time stamps, stores data in an unattended manner, and conforms to the following:

a.	Operation. The unit shall accept a new operating program, operational parameters, and the date and time stamp from a personal computer, downloaded through an RS-232 cable. The use of replaceable proms to change the operational program is unacceptable. Data collection shall be automatic and not require an operator to reset or start operation.

In the event of a power interruption, data collection shall automatically restart at the proper time. Other than the current sample being collected, the unit shall not lose stored data because of the power interruption. At power-up or at the restoration of power after an outage, the unit shall log the date and time at the start of data collection.

The unit shall maintain the operating program, data storage, and date/time for a minimum of 5 years from when power is removed from the unit. The internal program/data size shall be a minimum of 32,000 bytes.

b.	Input Interface. The unit shall have a minimum of 28 inputs.  Furnish a Detector Systems TLS-1-C1 interface cable for each controller cabinet to connect the unit to the output of the loop detector units. The Municipality of Anchorage’s Signal Maintenance Section will install the interface cable in the controller cabinets under Item 660(26), Signal System Timing and Adjustments.

c.	Output Interface. Furnish all units with an RS-232 serial port that allows a user to download and upload directly between the unit and a personal computer using the Microsoft Windows NT operating system or the external dial-up multi-port modem.

d.	Software. Supply Microsoft Windows NT compatible software and user manuals with the unit that provides the operator an interface to the hardware. Furnish menu driven software that allows an operator to: 1) download to initialize the unit with its operating program and data collection parameters, 2) upload information from the unit (both stored data and real-time data) and 3) transfer a data file to a text file.

The operating program shall provide for month, day, day-of-week, hour, minute, and second information and allow sampling periods of 5, 15, 30, and 60 minutes.

- Traffic Management Communication System.  Furnish a software driven, multi-port modem system that provides communication between interconnected traffic controller assemblies and an off-site personal computer using the Microsoft Windows NT operating system. Supply all necessary parts and cabling that enables full duplex communications through an uncompressed baud range of 300 to 9600.  The modem system shall remain operational through a temperature range of –40 C to +40 C.

- Modems for traffic signal controller cabinets with telephone service.

- For each traffic signal controller cabinet with a telephone service, provide a dial-up, remote modem equipped with five communication ports.  Furnish a modem with: four RS-232 serial ports, designed to interface between the traffic signal controller unit, the conflict monitor, the traffic logging system, and the emergency vehicle preemption system; and one port designed to allow communication to the lease-line master modem.  The modem shall be remotely addressable and able to switch between ports without hanging up.

- Install a lease line master modem designed to allow communications between the dial-up remote modem and lease-line remote modems located in downstream traffic signal controller cabinets.

- Modems for interconnected traffic signal controller cabinets without telephone service. In each downstream traffic signal controller cabinet, install a lease-line remote, modem equipped with four RS-232 serial ports.  The ports shall interface between the traffic signal controller unit, the conflict monitor, the traffic logging system, and the emergency vehicle preemption system.  The modem shall be remotely addressable and able to switch between ports without hanging up.

660-3.05 CONTROLLER CABINET.

- STANDARD FEATURES

- Cabinet Wiring. Add the following to (1): Furnish all controller cabinets wired to accommodate five 4-channel inductive loop detector units and two 2-channel inductive loop detector units.

660-3.07 SHOP TESTS. In the second paragraph, change "6 weeks" to "2 weeks".

660-3.09 SIGNAL HEADS

Change the subsection titled “Optical Units.” to:  Incandescent Optical Units

Add the following subsection at the end of the Incandescent Optical Units subsection:

Light Emitting Diode Modules.

1.	Definition

a.	Furnish light emitting diode (LED) signal modules for the indications in all 200 mm and 300 mm traffic signal faces on this project.

b.	LED signal modules shall consist of an assembly that utilizes light emitting diodes as the light source in lieu of an incandescent lamp for use in traffic signal sections.

2.	General.

a.	Furnish LED signal modules that fit in the doorframe of a standard traffic signal section.  The lamp socket, reflector, reflector holder and lens used with an incandescent lamp shall not be used in a signal section in which an LED signal module is installed.

b.	LED signal modules shall be a sealed unit with two conductors for connecting to power, a printed circuit board, power supply, a lens and gasket, and shall be weather proof after installation and connection.  The circuit board and power supply shall be contained inside the module.

c.	Furnish modules with an integral lens that feature a smooth convex outer surface made of ultraviolet stabilized plastic or glass.  The lens shall withstand ultraviolet (direct sunlight) exposure for a minimum period of 5 years without exhibiting evidence of deterioration.

d.	Use a one-piece EPDM (ethylene propylene rubber) gasket to seal the module in the doorframe.

e.	Furnish LED modules that utilize AlInGaP technology and are the ultra bright type rated for 100,000 hours of continuous operation from –40°C to 74°C.  AlGaS LEDs will not be allowed.

f.	The failure of an individual LED in a string shall only result in the loss of that LED, not the entire string or indication.

g.	LED signal modules shall maintain not less than 85 percent of the standard light output values found in the ITE publication ST-008B, "Vehicle Traffic Control Signal Heads" (VTCSH ST-017). LED signal modules shall maintain this light output after 72 months of continuous use in a traffic signal system over the temperature range of -40°C to +74°C.

3.	Physical and Mechanical Requirements

a.	LED traffic signal modules shall be designed as retrofit replacements for existing optical units of signal lamps and shall not require special tools for installation.  LED signal modules shall fit into existing traffic signal section housings built to the VTCSH without modification to the housing.

b.	Installation of a LED signal module shall only require the removal of the optical unit components, i.e, lens, lamp module, gaskets, and reflector; shall be weather tight and fit securely in the housing; and shall connect directly to electrical wiring.

LED Signal Module Lens.  The LED signal module shall be capable of replacing the optical unit.  The lens may be tinted or may use transparent film or materials with similar characteristics to enhance ON/OFF contrasts.  The use of tinting or other materials to enhance ON/OFF contrasts shall not affect chromaticity and shall be uniform across the face of the lens.

If a polymeric lens is used, a surface coating or chemical surface treatment shall be used to provide front surface abrasion resistance.

Environmental Requirements.  The LED signal module shall operate at all temperatures from -40°C to +74°C.

The LED signal module shall protect all internal components against dust and moisture intrusion according to NEMA Standard 250-1991 for Type 4 enclosures.

Construction.  The LED signal module shall be a single, self-contained device, not requiring on-site assembly for installation into an existing traffic signal housing.  The power supply for the LED signal module shall be integral to the unit.

Module Identification.  Each LED signal module shall have the manufacturer's name, trademark, and other necessary identification permanently marked on the back of the module.  Each individual LED signal module shall be identified for warranty purposes.

The following operating characteristics shall be identified: rated voltage, power consumption, and volt-ampere.

Each LED signal module shall have prominent and permanent vertical marking(s) for correct indexing and orientation within a signal housing.  The markings shall consist of an up arrow, or the word "UP" or "TOP".

4.	Photometric Requirements.

a.	LED traffic signal modules shall meet at least 85 percent of the minimum VTCSH intensity requirements while operating any temperature from -40°C to +74°C.

b.	The minimum initial luminous intensity values for LED traffic signal modules shall be as defined in Section 11.04 of the VTCSH standard at 25°C.

c.	The measured chromaticity coordinates of LED signal modules shall conform to the chromaticity requirements of Section 8.04 and Figure 1 of the VTCSH standard.

5.	Electrical.

a.	LED signal modules shall operate from a 60 Hz ±3 Hz AC line over a voltage ranging from 80 volts to 135 volts. The LED circuitry shall prevent perceptible flicker over the voltage range specified above.  The fluctuations of line voltage shall have no visible effect on the luminous intensity of the indications.  Rated voltage for all measurements shall be 120 volts. LED signal modules shall not produce light whenever the voltage drops to less than 45 volts AC.

b.	All wiring and terminal blocks shall meet the requirements of Section 13.02 of the VTCSH standard.  Two secured, color coded, 1 m long 600 V, 20 AWG minimum, jacketed wires, conforming to the National Electric Code, rated for service at +105°C, are to be provided for electrical connection for each LED signal module.

c.	The signal module on-board circuitry shall include voltage surge protection to withstand high-repetition noise transients as stated in Section 2.1.6 of NEMA Standard TS-2, 1992.

d.	LED signal modules shall be operationally compatible with currently used controller assemblies (solid state load switches, flashers & conflict monitors).

e.	LED signal modules and associated on-board circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of electronic noise.

f.	The LED signal module shall provide a power factor of 0.90 or greater.

- Total harmonic distortion (current and voltage) induced into an AC power line by a LED signal module shall not exceed 20 percent.

6.	Production Testing Requirements

a.	To ensure electronic component reliability before shipment, the manufacturer shall energize each new LED signal module for a minimum of 24 hours at operating voltage and at a temperature of 600 C.

b.	After completing the burn-in procedure, the manufacturer shall test each LED traffic signal lamp unit for rated initial intensity at rated operating voltage.

7.	Warranty. Provide the Engineer with all warranty documents before you install the LED modules, including the manufacturer’s toll free telephone number for returning failed LED modules.

- The manufacturer shall provide a written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 72 months. The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in section 660-2.14, Field Tests. The warranty period for modules that replace failed modules will begin on the date they are installed.

- The manufacturer shall replace failed LED modules with new LED modules at no cost to the State or Municipality of Anchorage, including the cost of shipping failed modules. The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system. Upon notification a module has failed, the manufacturer shall send, via next day delivery, the State or Municipality of Anchorage prepaid authorization to return the failed module.

- The manufacturer shall send replacement LED modules within five working days of receiving failed modules. Deliver the replacement modules to the Municipality of Anchorage, Traffic Signal Electronics Shop.

660-3.11 SIGNAL HEAD MOUNTING. Add the following: Remove all burrs from the inside and outside of all holes made to pass conductors through the walls of posts, poles, and mast arms to prevent scraping of the conductors.

Where 5-section vertical signal heads are side mounted on poles, install a steel conduit hanger on the vertical framework pipe, 150 mm down from the upper horizontal framework pipe.

660-3.13 PEDESTRIAN SIGNALS. Delete the first paragraph and replace it with the following: Provide pedestrian signals with the international “HAND/WALKING PERSON” symbols. Furnish light emitting diode (LED) type pedestrian signal modules as specified in subsection 660-3.13A.  New pedestrian signals shall consist of Pedestrian LED Signal Modules installed in new housings and hardware.

Delete numbered subparagraphs 3. through 9.

Add the following subsection:

660-3.13a  PEDESTRIAN LIGHT EMITTING DIODE PEDESTRIAN SIGNAL MODULES.

## 1.	General

a. 	Furnish pedestrian LED traffic signal modules designed as a retrofit replacement for the message bearing surface of a 400 mm x 400 mm pedestrian traffic signal housing built to the PTCSI Standard.  Supply a message-bearing surface of the module with “HAND” and “WALKING PERSON” symbols that comply with ITE Pedestrian Traffic Control Signal Indications (PTCSI) standard for this symbol for a message-bearing surface of the size specified.  This message-bearing surface shall be designed so that it can be removed from the sealed unit for replacement without further damage to the module.

## 2.	Installation

a.	LED pedestrian signal modules shall be designed as retrofit replacements for the existing pedestrian signals (ICC 4090 and/or 4094).

b.	LED pedestrian signal modules shall not require special tools for installation.

c.	LED pedestrian signal modules shall fit into the existing traffic housings built to the PTCSI standard without any modification to the housing.

d.	LED pedestrian signal modules shall be weather tight, fit securely in the housing and shall connect directly to existing electrical wiring.

e.	Installation of a replacement LED module into the existing pedestrian housing shall only require removal of the existing optical unit components, i.e., lens, lamp, gaskets, and reflector.

f.	Each retrofit shall include all necessary components to complete conversion including a one-piece gasket.

g.	Each pedestrian module shall have a sticker attached stating compliance to the ITE Standard for color.

## 3.	LED Signal Lens

a.	The lens of the LED pedestrian signal modules shall be field replaceable.

b.	The lens of the LED pedestrian signal modules shall be polycarbonate, UV stabilized, and a minimum of 6 mm thick.

c.	The exterior of the lens of the LED pedestrian signal module shall be smooth and frosted to prevent sun phantom.

## 4.	LED Pedestrian Signal Module Construction

a.	The LED pedestrian signal module shall be a single, self-contained device, not requiring on-site assembly for installation into the existing traffic signal housing.

b.	All Portland Orange LEDs shall be “AllnGaP” technology or equal, and rated for 100,000 hours or more at +25C and 20 mA.  “AllnGaS” technology is not acceptable.

- Each individual LED traffic module shall be identified for warranty purposes with the manufacturer’s trade name, serial number and operating characteristics, i.e., rated voltage, power consumption, and volt-ampere.

## 5.	Environmental Requirements

a.	The LED pedestrian signal modules shall be rated for use in the ambient operating temperature range of -40C to +60C.

b.	The LED pedestrian signal modules, when properly installed with gasket, shall be protected against dust and moisture intrusion per requirements of NEMA Standard 250-1991, sections 4.7.2.1 and 4.7.3.2., for type 4 enclosures to protect all internal LED, electronic, and electrical components.

## 6.	Luminous Intensity

- Pedestrian LED signal modules shall be designed so, that when operated over the specified ambient temperature and voltage range, the signal shall attract the attention of, and be readable to, a viewer (both day and night) at all distances from 3 m to the full width of the area to be crossed.

b.	The luminous intensity of the LED pedestrian signal module shall not vary more than  10% for voltage range of 80 VAC to 135 VAC.

## 7.	Chromacity

a.	The measured chromaticity coordinates of the LED signal modules shall conform to the chromaticity requirements of Section 5.3 and Figure C of PTCSI standard.

## 8.	Electrical

a.	Secured, color coded, 1 m long, 600V, 20 AWG minimum, jacketed wires, conforming to the National Electrical Code, rated for service at +105C, 12 mm stripped and tinned are to be provided for electrical connection.

b.	The LED pedestrian signal module shall operate from a 60  3Hz AC line over a voltage range of 80 VAC to 135 VAC.  Rated voltage for all measurements shall be 120  3 volts rms.

c.	The LED circuitry shall prevent perceptible flicker over the voltage range specified above.

d.	The LED pedestrian signal module circuitry shall include voltage surge protection against high-repetition noise transients as stated in Section 2.1.6, NEMA Standard TS-2, 1992.

e.	Catastrophic failure of one LED light source shall not result in the loss of more than the light from that one LED.

f.	The LED pedestrian module shall be operationally compatible with the currently used controller assemblies.  The LED pedestrian module shall be operationally compatible with conflict monitors.

g.	The LED pedestrian module including its circuitry must meet Federal Communications Commission (FCC) Title 47, Subpart B, Section 15 regulations concerning the emission of noise.

- The LED pedestrian module shall provide a power factor of .90 or greater over the operating voltage range and temperature range specified above for modules with 6 watts or more.

- Total harmonic distortion (current and voltage) induced into an AC power line by an LED pedestrian module shall not exceed 20% over the operating voltage range and temperature range specified above.

9.	Production Testing Requirements.

a.	Each new LED traffic signal lamp unit shall be energized for a minimum of 24 hours at operating voltage and at a temperature of 600 C in order to cause any electronic infant mortality to occur, and to ensure electronic component reliability prior to shipment.

b.	After the burn-in procedure is completed, the manufacturer shall test each LED traffic signal lamp unit for rated initial intensity at rated operating voltage.

10.	Warranty. Provide the Engineer with all warranty documents before you install the LED modules, including the manufacturer’s toll free telephone number for returning failed LED modules.

- The manufacturer shall provide a written warranty that covers defects in materials and workmanship for the LED signal modules for a period of 72 months. The warranty period will begin on the date the traffic signal satisfactorily completes the functional test prescribed in section 660-2.14, Field Tests. The warranty period for modules that replace failed modules will begin on the date they are installed.

- The manufacturer shall replace failed LED modules with new LED modules at no cost to the State or Municipality of Anchorage, including the cost of shipping failed modules. The warranty does not include the cost of removing failed modules from or reinstalling new modules in a traffic signal system. Upon notification a module has failed, the manufacturer shall send, via next day delivery, the State or Municipality of Anchorage prepaid authorization to return the failed module.

- The manufacturer shall send replacement LED modules within five working days of receiving failed modules. Deliver the replacement modules to the Municipality of Anchorage, Traffic Signal Electronics Shop.

660-3.16 LUMINAIRES. Add the following: Furnish high-pressure sodium lamps with a rated life of 24,000 hours based on 10 hours per start.

The luminaire manufacturer shall furnish light fixtures free of substances (such as paint) that affect luminaire photometric performance.

Furnish luminaires with a wire way that meets National Electrical Code requirements to install three #10 AWG conductors with type XHHW insulation from the pole to a terminal block located in the luminaire.

Furnish luminaires that provide the uniformity specified (or better) in the arrangements listed on the plans.  Use a lighting program that calculates illumination levels according to the American National Standard Practice for Roadway Lighting, A.N.S.I./I.E.S RP-8, dated 1983.  Furnish the Engineer with the manufacturer’s current electronic photometric data in Illuminating Engineering Society (I.E.S.) format to verify illumination levels and uniformity ratios.  If electronic data is unavailable, derive the illumination level at the dimmest point by straight-line interpolation between the isolux lines on the manufacturer’s current published photometric data charts. To calculate the uniformity ratio, divide the average illumination level by the illumination at the dimmest point.

Luminaire Type Definitions:

MC-3:	Mast arm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

MS-3:	Mast-arm Mounted Semi Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

Offset:	Pole top mounted luminaires designed to be offset between 6 and 15 meters from the edge of traveled way and angled between 30 and 50 degrees from the horizontal.

660-3.21 SALVAGING OR REUSING ELECTRICAL EQUIPMENT. Add the following:    Dispose of signal poles and mast arms at a Contractor-furnished location.  Transport all other signal equipment from the project to the Municipality of Anchorage, Traffic Signal Electronics Shop. Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment. Contact the Municipality of Anchorage, Traffic Signal Electronics Shop.  Provide one-week notice of your intent to deliver salvaged materials.

Transport all lighting equipment from the project to the State of Alaska, Highway Maintenance Yard located in Anchorage. Allow maintenance personnel to select the equipment they would like to salvage, and dispose of all remaining equipment. Contact Bill Mowl, Anchorage District Superintendent, or Mike Knowles, Electrician, at (907) 269-5700.  Provide a one week notice of your intent to deliver salvaged materials.

Items that are to be removed shall be removed from the highway right of way.

  - Existing junction boxes (not including lids), conductors, and post and controller assembly foundations shall become the property of the Contractor.

  - Remove all unused abandoned conduits.

  - Remove existing conductors for loop detectors encountered while completing other work.

  - Traffic signal pole foundations and electrolier foundations may be abandoned in place, provided: a) the foundation does not interfere with the construction of the new signalization system, and b) the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than 0.3 meters below roadway subgrade, pathway, or unimproved ground, whichever applies.

660-3.24 SIGNAL SYSTEM TIMING AND ADJUSTMENTS. Add the following subsection: The Engineer will use signal maintenance personnel from the Municipality of Anchorage traffic to perform the following functions:

- Laboratory Inspection and Tests.  Ship the traffic controller cabinets and equipment to the Municipality of Anchorage Traffic Signal Maintenance lab at 3550 East Tudor Road, Building C.  The Municipality will inspect cabinet wiring, burn in signal equipment, customize cabinets for desired operation and test the cabinets according to Subsection 660-3.07 Shop Tests.

- Field Tests and Adjustments.  Municipal signal maintenance personnel will complete the following work.

- Loop Detector Wiring.  Maintenance personnel will test and terminate the paired conductors in the loop lead-in cables.   The Contractor shall prepare the loop lead-in cables for tie-down, including labeling all paired conductors, stripping insulation and fitting conductor ends with termination connectors.

- Control Cable Wiring.  When an actively operating signal system is being modified, maintenance personnel will terminate all control cables within the traffic signal controller cabinet.  It shall be the Contractor’s responsibility to prepare the cables for termination.

- Timing Adjustments.  During the project, maintenance personnel may be required to adjust the system and intersection operational timing to accommodate project conditions.

- Interconnect Wiring. Maintenance personnel will splice, test and perform tie-down on all interconnect wiring.

## 660-4.01 METHOD OF MEASUREMENT.  Add the following:

Item 660(24-___), ___mm Rigid Metal Conduit.  By the meter along the slope of the conduit for the actual length, in place.  Only those conduits installed for future use at intersections where signals are not being constructed will be measured.  All conduit, including spare conduit listed on the drawings, needed to construct illumination, signals, signal interconnect and automated traffic recorders are subsidiary to the 660(1_), 660(3), 662(1), and 669(1) pay items and will not be paid for separately.

Item 660(30), Type II Junction Box.  By each junction box measured in place at final elevation and grade.  Only those junction boxes installed for future use at intersections where signals are not being constructed will be measured.  All junction boxes, including any spares listed on the drawings, needed to construct illumination, signals, signal interconnect and automated traffic recorders are subsidiary to the 660(1_), 660(3), 662(1) and 669(1) pay items and will not be paid for separately.

660-5.01 BASIS OF PAYMENT. Add the following: The lump sum prices paid for the items included in the Contract includes full compensation for all work involved in furnishing and installing, assembling, modifying, and removing the components of the systems shown on the plans. This includes: completing all excavation to install foundations, conduits, and junction boxes, backfilling and compacting trenches, removing and replacing improvements, installing sumps under junction boxes, and pulling conductors. The lump sum prices paid also include full compensation for all work specified in the Standard Specifications and Special Provisions. This includes: getting all materials approved; preparing as-built plans, maintaining the electrical systems, adjusting junction boxes to grade, making all splices, labeling all conductors, completing all tests, and delivering or disposing of salvaged electrical equipment.

The Engineer will pay Item 660(26), Signal System Timing and Adjustments, based on paid receipts plus 15 percent for authorized work performed by the Municipality of Anchorage. A directive will not be required to initiate payment for work performed under Item 660(26). The Contractor shall bear all costs of the Municipality re-testing equipment that fails to comply with the Plans and Specifications.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

660(1A)	Traffic Signal System Complete at	Lump Sum

Lake Otis Parkway

660(1B)	Traffic Signal System Complete at	Lump Sum

Old Seward Highway

660(3)	Highway Lighting System Complete	Lump Sum

660(7A)	Temporary Signal System Complete at	Lump Sum

Lake Otis Parkway

660(7B)	Temporary Signal System Complete at	Lump Sum

Old Seward Highway

660(7C)	Temporary Signal System Complete at	Lump Sum

New Seward Highway

660(8)	Temporary Illumination System Complete	Lump Sum

660(13)	Relocate Electrolier	Each

660(14)	Loop Detectors	Each

660(24-__)	___mm Rigid Metal Conduit	Meter

660(26)	Signal System Timing and Adjustments	Contingent Sum

660(30)	Type II Junction Box	Each

660(37)	Relocate Private Electrolier	Contingent Sum

Add the following Section:

SECTION 662

SIGNAL INTERCONNECT

Special Provisions

662-1.01 DESCRIPTION. This item consists of all work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the plans and along the route indicated, or as directed by the Engineer.

662-2.01 MATERIALS. These specifications and Section 660, Signals and Lighting, shall apply. The interconnect cable shall be a 25 pair #19 telephone cable conforming to REA Specification PE-39. The interconnect cable shall be installed in a 50 millimeter galvanized rigid metal conduit.

Completed splices shall be encapsulated in waterproof reenterable type cases. Acceptable splicing materials are listed in the REA Bulletin 344-2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers".

All materials shall be submitted for review and approval per the requirements of subsection 660-1.03, Equipment List(s) and Drawings.

662-3.01 CONSTRUCTION REQUIREMENTS. The signal interconnect is comprised of cable, conduit, junction boxes, other necessary hardware required to complete the item, cable splicing, and the termination of conductors on terminal blocks.

Install Type II junction boxes at all abrupt changes in conduit alignment and on a maximum spacing of 90 meters. An abrupt change is defined as an angle point or curve with a delta angle greater than 45 degrees. All signal interconnect splices shall be made in Type II or III junction boxes, and completed in accordance with REA PC-2 for splicing telephone cables. The Contractor may determine the locations for making signal interconnect splices, except that splices shall not be made at low points in the terrain or the bottom of sag vertical curves. Splices in the interconnect cable will be kept to an absolute minimum, and approved by the Engineer beforehand.

The new controller assemblies shall be furnished with terminal blocks for the interconnect cable.

662-4.01 METHOD OF MEASUREMENT. Signal interconnect will be measured by the meter horizontally, from the center of junction box to center of the next junction box.

662-5.01 BASIS OF PAYMENT. The contract unit price per meter for signal interconnect will be full compensation for furnishing all materials, labor, and equipment required to complete the work as specified. Terminal blocks for the interconnect cable shall be paid under the individual traffic signal system complete items.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

662(1)	Signal Interconnect	Meter

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDERS

- Special Provisions

669-1.01 DESCRIPTION. This work shall consist of furnishing and installing traffic count stations for the automated collection of traffic data. An Automated Traffic Recorder (ATR) station is a vehicle detection system, and traffic volume counters (VC). ATRs are operated and maintained by personnel of the Highway Data Section (HDS); main office located at 2200 E. 42nd Street, phone (907) 269-0885 or 269-0876.

An ATR station can be a combination of detection, electronics and software and is defined as a system.  The system type is defined as follows:

1.	An Intermittent ATR station shall consist of the following:

a.	inductive loops detectors for detecting the presence of vehicles, and,

b.	underground conduit, junction boxes, cabinet, and wiring as specified on the plans.

The locations of traffic detection, and cabinets, shown on the plans are approximate and the exact locations shall be established in the field by the Engineer after consultation with the DOT/PF Highway Data Section.

A general description of the Automated Traffic Recorders on the project is as follows:

Assembly H1: Dowling Road Station 0+750, Field Locate left offset, A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-1 & J-1

Assembly H2: Dowling Road Station 1+260, Field Locate left offset, A four-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-5 & J-3

Assembly H3: Dowling Road Station 2+240, Field Locate left offset, A four-loop, one per lane,  configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-11 & J-7

Assembly H4: Dowling Road Station 3+000, Field Locate right offset. A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-16 & J-11

Assembly H5: Seward Highway, North Bound Off Ramp (SE Ramp), Station 0+421, 7.6 m left offset. A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-31 & J-5

Assembly H6: Seward Highway, North Bound On Ramp (NE Ramp), Station 0+580, 7.6 m left offset. A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-32 & J-5

Assembly H7: Seward Highway, South Bound Off Ramp (NW Ramp), Station, 0+580, 7.6 m right offset. A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-29 & J-4

Assembly H8: Seward Highway, South Bound On Ramp (SW Ramp), Station 0+420, 7.6 m right offset. A two-loop, one per lane, configuration, intermittent volume counter, CBA1 cabinet, without electrical or telephone service. SHEETS F-30 & J-4

669-1.02 REGULATIONS AND CODE. All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01 MATERIALS. All materials provided for the work shall be new, and shall meet the following requirements:

1.	Wiring. All wiring shall be in accordance with subsection 660-2.09, Wiring. All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable. All wires and cables must be home run labeled for detection type and field location in each junction box and cabinet; for example, V1SLA (for wire) and GaSLA (for cable).

2.	Conduit. All conduit shall be in accordance with subsection 660-2.05, Conduit. All conduit, except for PVC conduit forming the inductive loops, shall be Galvanized Rigid Conduit (GRC), or Intermediate Metal Conduit (IMC)except as noted herein or on the plans.

3.	Junction Boxes. All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes. Junction boxes used for loops and sensor wires shall not contain any wiring or conduit greater than 24-volts. The covers of all junction boxes used for loops or sensor wires shall be labeled 'TRAFFIC'.

4.	Terminal Blocks. All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals. Terminal blocks shall be a barrier type, 20-amps @ 600 VAC, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips. All conductors shall be terminated to a terminal block, including unused or spares.

5.	Inductive Loops. All inductive loops shall be in accordance with subsection 660-2.08, Conductors. Conductors used for detector inductive loops shall be #14 AWG conductor in a polyethylene tube conforming to IMSA specification 51-5.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

6.	Cabinets. The Style CBA1 control cabinet shall be installed according to subsection 660-3.08, Installation Details.

The Style CBA1 cabinet shall be mounted on a pedestal that is supported with a foundation per standard details as noted on the plans.

7.	Asphalt Pavement. Materials used for asphalt pavement shall conform to Section 401, for Asphalt Concrete Pavement, Type I.

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Field Inspection. Before installation (of conduit/wiring, inductive loops, and cabinets) the Contractor shall notify the Engineer in writing a minimum of 3 working days (excluding Saturday, Sunday and State or Federal Holidays). The Engineer shall be present to approve the installation prior to final burial or encasement. Any unacceptable installations shall be corrected and re-inspected for completeness prior to burial or encasement. Any installation buried or encased without approval of the Engineer shall be uncovered, removed, and/or replaced at the Contractor's expense. Any expense or delay in the project scheduling will be the responsibility of the Contractor.

- Wiring. All wiring shall be installed in accordance with subsection 660-2.09, Wiring. All conductors shall terminate and be soldered to "spade" type terminal lugs.

a.	All unused pairs shall be properly terminated. At junction boxes, unused pairs shall be terminated within splices and labeled. At cabinets, unused pairs shall be terminated to a terminal block and labeled.

b.	All wiring shall have at least two feet of slack cable in each junction box and at least six feet of slack cable available in the equipment cabinet prior to the terminal block.

c.	All wiring shall be labeled in all junction boxes.

3.	Conduit. All conduit shall be installed in accordance with subsection 660-2.05, Conduit or as indicated on the plans. Nylon pull cords shall be left in all conduit larger than one-inch. Conduits to be sloped to drain into junction boxes.

- Junction Boxes. All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes, or as indicated on the plans. Junction boxes used for ATR inductive loops and other sensors shall not contain wiring carrying greater then 24-volts.

5.	Terminal Blocks. All terminal blocks shall be permanently and clearly labeled. All wire pairs shall be permanently and clearly labeled on the block. Wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block. All conductors shall terminate and be soldered to "spade" type terminal lugs.

6.	Inductive Loops. All inductive loops shall be installed and constructed in accordance with subsection 660-3.08, Installation Details, unless otherwise specified on the plans. In addition:

a.	Placement: The plans are not schematics; installation of the inductive loops shall be centered within the travel lane and shall closely conform to the location and layout of conduit runs shown in the plans.

b.	Loops in Asphalt: All inductive loops installed through existing asphalt paving shall be installed using full-lane-width cuts a minimum of 2.44-meters in length, with the inductive loops centered in the 2.44-meters cut with a minimum distance of 300-mm to the edge of the cut. All edges of the cuts shall be tack-coated during patching to ensure full adhesion. All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt. Compaction tests shall be required at the discretion of the Engineer.

c.	Installation Sequence: All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

d.	Loop Size: All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one-inch tolerance.

e.	Lead-in Conduit: All lead-in conduits from edge of pavement to the inductive loops shall be straight and perpendicular to the centerline of the road. The loops shall be installed such that the weather-sealed cover plate on the “X” body connector is on the top. Conduits between junction boxes and from other loops shall not be closer than 300-mm from induction loops. Induction loop tails may be installed with zero clearance between each other and other ATR conduits.

7.	Cabinets. The Engineer shall be consulted prior to cabinet placement.

a.	All cabinets shall be installed out of the clear zone unless protected by safety barriers.

b.	All cabinets shall be installed with the doors facing away from the road.

669-3.02 ACCEPTANCE TESTING.  The Contractor shall perform acceptance testing on all ATR installations.  The Contractor shall provide and make all arrangements for test vehicles and drivers as needed for the acceptance testing.

1.	General Tests.  All ATR installations shall have tests conducted in accordance with subsection 660-3.08, Installation Details.

669-3.05 DELIVERABLES. All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings. The Contractor shall submit for review and approval by the Engineer within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials, which he proposes to install for the ATRs. The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, and model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans. The Contractor shall prepare four complete sets of as-built plans, which will be kept current with the construction. These as-built plans shall detail all construction changes made to the plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	the station and offset of all junction boxes.

- Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

3.	Photographs. The Contractor shall present photographs and 35-mm negatives documenting the installation of all inductive loops. The photos shall show the loops in place prior to covering with gravel and asphalt pavement. The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops. The photographs shall be 127 mm x 178 mm (3" x 5") color prints, and shall be labeled and organized by location and date in a 3 ring binder 216mm x 279mm sheet size (81/2” x 11”) with the identification of each loop as indicated on the plans (for example; H1 - W1NLA ).

4.	Test Results. Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation. Tests will be conducted in accordance with subsection 660-3.08, Installation Details.

669-4.01 METHOD OF MEASUREMENT. The quantity to be paid for will be the completed and accepted Automated Traffic Recorder Installations as shown on the plans or as directed by the Engineer.

669-5.01 BASIS OF PAYMENT. The contract unit bid price for all Automated Traffic Recorder installations shall be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Excavation and backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under a separate pay item.

3.	Traffic Control shall be paid for under the appropriate pay item(s).

Materials, load centers, as-built plans, the manufacturer's representative(s) and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorders.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Lump Sum

(ATR Revision B, August 16, 2001)

SECTION 670

## TRAFFIC MARKINGS

### Special Provisions

670-3.01 CONSTRUCTION REQUIREMENTS. Under item 4 Methyl Methacrylate Pavement Markings, delete the last sentence in the first paragraph and substitute the following: Do not apply striping to the new asphalt until the asphalt has cured for the duration listed below and at the Engineer’s discretion.

Stone Mastic Asphalt Concrete	30 days

All others				15 days

Under item 4 Methyl Methacrylate Pavement Markings. , delete the second paragraph and substitute the following: Apply Methyl Methacrylate marking material with truck mounted equipment designed and capable of properly mixing at the point and time of application according to the manufacturer’s recommendations.

The Contractor shall supply and use a Methyl Methacrylate application monitoring system (MMAMS) that calculates flow throughout the high-pressure airless pumps.  The MMAMS shall measure the combined A and B Methyl Methacrylate components and show the total volume applied on a digital readout display.  The digital readout shall display two (2) decimal places and be located on the operator control panel.  The digital readout display shall be selectable to show output volume in either liters or gallons.  (11/02/01)R246M98

Add the following under item 4. before the third paragraph:  A film test strip will be required at the beginning of each striping shift, and when there is a change in the asphalt type. In addition, measure out one (1) liter of  Methyl Methacrylate for field verification of the MMAMS accuracy. Additional film test strips and MMAMS accuracy samples may be required at the Engineer’s discretion. (09/04/01)R221M98

Under item 4. Methyl Methacrylate Pavement Markings.  delete the first sentence in the fifth paragraph and substitute the following: Apply markings for lane lines, edge lines and centerlines at the thickness shown in the plans.

Under item 4. Methyl Methacrylate Pavement Markings. , delete the first sentence of the sixth paragraph and substitute the following: Apply transverse type pavement at the thickness shown in the Plans.

670-3.04 PAINT REMOVAL. Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following: Remove pavement markings to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement. Painting over existing striping does not meet the requirement for removal. Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving layer.

670-3.06 TOLERENCES FOR LINE STRIPING. Replace criteria number two with the following:

- Width of Stripe. The width shall not vary from the plan dimension by more than 6 mm in width in any 15m length of stripe.

670-4.01 METHOD OF MEASUREMENT.  Add the following:  Methyl Methacrylate Pavement Markings accepted by the Engineer will be measured by the liter of material applied, as verified by MMAMS.  The Engineer will compute the amount of material required to cover the striped area at the specified thickness.  All Methyl Methacrylate material over-runs due to excess width or thickness shall be deducted from the quantity measured for payment.

670-5.01 BASIS OF PAYMENT.  Add the following to the second paragraph:

All costs associated with the MMAMS are subsidiary to Item 670(11B), Methyl Methacrylate Pavement Markings and no separate payment shall be made.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

670(11B)	Methyl Methacrylate Pavement Markings	Liter

Add the following Section:

SECTION 685

UTILITY CROSSINGS

Special Provisions

    - DESCRIPTION.  Furnish all labor, equipment and materials necessary to construct utility crossings as shown on the drawings, coordinate inspections and acceptance of the work, and provide as-built drawings as described in this section.

    - COORDINATION.  Coordinate with the Engineer to schedule inspections and gain acceptance of each crossing by the appropriate utility company.  Advise the owning utility in writing at least 24 hours in advance of actual conduit crossing work indicating both location and the time the work will be completed.  After the crossings are completed, the utility companies will complete the Phase III relocation described in section 105-1.06.

The following contacts will coordinate the work for each utility company:

| UTILITY | CONTACT | CONTACT NO. |
| --- | --- | --- |
| Alaska Communications Systems (ACS) | Kelly Ward | 564-1424 |
| Chugach Electric Association (CEA) | Bill Nagengast | 762-4619 |
| ENSTAR Natural Gas Co. (ENSTAR) | Don Smith | 264-3730 |
| General Communications Inc. (GCI) | Carey Schrieber | 868-8581 |

Following is a listing of the crossing locations, pipe sizes and the owning utility.

| Crossing Location | Pipe Size | Owning Utility |
| --- | --- | --- |
| 1+200 | 2-6” RSC | CEA |
| 1+200 | 4-18” Polyethylene Pipe | CEA |
| 1+200 | 2-4” PVC | ACS |
| 1+217 | 1-4” PVC | ENSTAR |
| 1+353 | 1-4” PVC | ENSTAR |
| 1+760 | 1-6” PVC | ENSTAR |
| 1+915 | 1-4” PVC | ENSTAR |
| 2+055 | 1-4” PVC | ENSTAR |
| 2+181 | 1-4” PVC | ENSTAR |
| 2+300 | 2-6” RSC | CEA |
| 2+335 | 1-4” PVC | ENSTAR |
| 2+408 | 2-4” PVC | GCI |
| 2+530 | 1-6” PVC | ENSTAR |
| 2+582 | 1-6” RSC | CEA |

    - LICENSING REQUIREMENTS.  The Contractor doing the actual work for ACS, CEA and GCI shall be a licensed electrical contractor licensed by the State of Alaska and must have an employee on staff that possesses an Electrical Administrators License in the Outside Linework category.  The license must be assigned to the electrical contractor. All employees of the Contractor installing rigid steel conduit or PVC conduit shall possess a certificate of fitness for electrical work as defined in 8 AAC 90.160, 8 AAC 90.165 and 8 AAC 90.170. These requirements do not extend to engineering or supervisory personnel of the Contractor.

Crossings installed for ENSTAR are not required to be installed by an electrical contractor but must meet all other requirements of this section.

    - MATERIALS.  All equipment and material furnished under this Section shall conform to the latest applicable specifications and rules of the National Electrical Manufacturers Association, American Standards Association, American Institute of Electrical Engineers and the Federal Specifications cited hereinafter.

All materials shall be new, standard equipment, and the manufacturer’s latest design.  No manufacturer’s second or rejected materials may be used.  Where two or more units of the same class of material are required, they shall be like products of the same manufacturer.

Provide all PVC conduit, RSC conduit and polyethylene pipe and all fittings, couplings, cements and required hardware. All PVC shall be Schedule 40 and RSC conduit shall be manufactured of mild steel with a galvanized coating. Corrugated polyethylene pipe shall conform to subsection 706-2.07 – Culverts and the type of pipe shall be smooth interior wall.

Fittings – PVC Conduits and fittings shall be jointed by means of a solvent welding cement to provide a watertight and root-proof joint.  RSC Conduits shall be joined by means of threaded couplings meeting the conduit manufacturer’s recommended specifications and shall be free of burrs and sharp objects or edges.

Corrugated polyethylene pipe shall be joined by fittings or couplings supplied or recommended by the pipe manufacturer. Couplings shall be corrugated to match the pipe corrugations and shall provide sufficient longitudinal strength to preserve pipe alignment and prevent separation.

Pipe Caps – All conduit crossings shall be capped upon completion with caps approved by the pipe manufacturer.

Supply and install conduit locator plates as shown on the drawings.

685-2.02	APPLICABLE STANDARDS AND CODES.  In order to resolve any questions on safety regulations, installation practices, and testing procedures, consult and become familiar with the applicable parts of the current editions of the following standards and codes:

1.	Alaska State Safety Code

2.	Arctic and Subarctic Construction - Utilities, US Army Corps of Engineers

3.	Chugach Electric Association Excavation Guidelines

4.	National Electrical Code

5.	National Electrical Safety Code

6.	National Electrical Manufacturers Association

7.	Occupational Safety Health Act

- Underwriters Laboratories

685-3.01	GENERAL CONSTRUCTION REQUIREMENTS.  The owning utility, through the Engineer, reserves the right to suspend the utility crossing installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Such a suspension of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

Each utility crossing shall be installed to result in the maximum degree of reliability and maintenance-free operation and must be installed on a continuous grade from end to end in order to allow placement of the utility facilities within the conduits. Kinked ducts, inadequately supported, protected or swabbed ducts, and ducts that are carelessly jointed are not reliable and therefore unacceptable.  At the Contractor’s expense, remove and replace any installation that is not accepted by the utility company as required to gain acceptance of the work.

If construction or excavation require the removal of any existing privately owned facilities on the provided easements, coordinate with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

685-3.02	SURVEYING AND STAKING.  Locate and stake all conduit crossings at the elevations indicated on the plans.  Schedule a physical inspection of all line and grade prior to placing any conduits. All conduit crossings shall be constructed to within an allowable vertical tolerance of 30mm, and a horizontal tolerance of 60mm from the indicated plan location.

685-3.03	CROSSING EXCAVATION.  Identify and locate all underground utilities and take proper care not to damage them.  Call for field utility location in accordance with Subsection 105-1.06, Cooperation with Utilities.

Do not begin trench excavation until all personnel, materials and equipment are present to complete the work in the most expedient manner.  Complete all trenching and backfill operations in conformance with safety requirements.

Provide a foundation of undisturbed non-frost susceptible material for the conduits.  All conduits shall be bedded in compacted sand.  Where directed by the Engineer, over-excavate native material to provide a minimum of 600mm of non-frost susceptible material under the conduits. Level the bottom of the trench to provide a uniform support for conduits.  Trench depth shall be as shown on the plans, and as staked in the field.

Dig trenches of the necessary width to properly use compaction equipment and place conduits. Compact foundation material and trench backfill in 300 mm lifts to 95 percent of the maximum density in accordance with subsection 203-3.03, Construction of Embankment with Moisture and Density Controls, up to the bottom of the roadway structural section.  Outside the structural section, place native backfill material in layers and compacted as approved by the Engineer.  Do not permit construction activity or traffic across any trench until a minimum depth of one meter of fill above the conduits has been placed and compacted.

Provide written notification to the owning utility when a utility crossing is ready for an acceptance inspection at least 24-hours in advance.  The Contractor, the Engineer and the appropriate utility company shall mutually agree upon a time for the inspection.   Failure of the utility company to attend a prearranged inspection shall not relieve the requirement to have the work accepted by the utility company.  However, if you incur additional costs due to a utility company’s failure to attend an agreed-upon inspection, you may submit a request for a contract change order in accordance with Subsection 105-1.17, Claims for Adjustments and Disputes.

    - CONDUITS.  The ends of all conduits, whether shop or field cut, shall be reamed to remove burrs and rough edges.  Cuts shall be made square and true so that the ends will butt together for the full circumference.  When a standard coupling cannot be used for coupling metal type conduit, an approved threaded union coupling shall be used.  All couplings for the metal conduit shall be tightened until the ends of the conduit are brought together, providing a good electrical connection throughout the entire length of the conduit run.

Place locator plates 300mm above the top of the conduit at the ends of all crossings.

The clearance between various duct or conduit systems shall be as large as possible to permit maintenance of the system without damage to other parallel systems.  Where electrical conductors of 300 volts or more are placed near television conduit, maintain a separation  between the facilities of:

1.	300mm of well-compacted native materials,

2.	100mm of masonry, or

3.	75mm of concrete.

Bending – All bends must be approved by the Engineer. Where conduit bending is required, use infrared heating and bending equipment such as Carlon "Hotbox Bender" or equivalent.  No cold bending of conduit will be accepted.   The minimum acceptable radius for field bends is 25 feet (7.5 meters).  The minimum bend radius for preformed sweeps and elbows supplied by the conduit manufacturer is 4 feet (1.2 meters).  All preformed 90 degree elbows shall be RSC conduit.

Duct Finishing - After backfill and compaction of the trench, mandrel, brush and swab the utility crossings.  Bevel all bell ends.  The steel mandrel and steel brush shall be 3-1/2 inches (88mm) in diameter for 4-inch (100mm) conduit, and 5-1/2 inches (138mm) in diameter for 6-inch (150mm) conduit.  If the conduit will not accept the mandrel, remove and replace the crossing at the Contractor’s expense.  All mandrelling must be done in the presence of the Engineer and the owning utility.  Once mandrelling is complete, seal and plug the conduit.

A 3/16-inch (5mm) diameter polyethylene or polypropylene pull rope, with a minimum breaking strength of 700 pounds (3100N), shall be left in each conduit with one meter of rope projecting beyond each end of the conduit.  Securely tie the rope to the conduit cap in a manner approved by the Engineer.  All pull ropes shall be new and without splices.

Determine the most expedient method to complete each utility crossing installation and obtain the Engineer’s approval for the plan.  All work across the roadway shall be accomplished in accordance with Section 643, Traffic Maintenance.

    - AS-BUILT DRAWINGS.  Provide an as-built drawing for each crossing location. The as-built drawings shall consist of a redlined mark-up of the cross-section sheets, including the installed station and offset and elevations at each end and at the center.  Reference the information to established survey monuments.  The Engineer’s approval of as-built drawings is required to gain acceptance of the conduit crossing.

    - METHOD OF MEASUREMENT.  RSC, PVC, and corrugated polyethylene pipe conduit of each specified type and size will be measured horizontally along each conduit, complete and accepted in place, by the meter.

685-5.01	BASIS OF PAYMENT.  Payment will be full compensation for all labor, equipment and materials necessary to complete this work.

Payment for conduit crossings will be full compensation for all coordination, labor, equipment and materials including necessary fittings, bends and plugs, pull wires, locator plates, marking tape, and Asbuilt drawings. The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(3), Unclassified Excavation.  Borrow, if required, for backfill to replace unsuitable material will be paid under Item 203(6A), Selected Material, Type A.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

685(1)	4 Inch PVC Conduit, Schedule 40	Meter

685(2)	6 Inch PVC Conduit, Schedule 40	Meter

685(3)	6 Inch Rigid Steel Conduit	Meter

685(4)	18 Inch Corrugated Polyethylene Pipe	Meter

# SECTION 702

ASPHALT MATERIALS

Special Provisions

702-2.01 ASPHALT CEMENTS. Add the following: Performance Graded Asphalt Binder shall conform to the requirements of AASHTO MP1 and the additional properties defined by AASHTO T 53 and ASTM D 5801 assigned to each grade.

Performance Graded Asphalt Cement

Property	Standard	PG 52-28	PG 58-28	PG 64-28

Softening Point	AASHTO T 53	(none)	49oC	52oC

Toughness (min)	ASTM D 5801	(none)	12.4 N-m	12.4 N-m

Tenacity (min)	ASTM D 5801	(none)	8.5 N-m	8.5 N-m

(9/18/00)R244M98

SECTION 703

AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading C-1 | Grading D-1 | Grading E-1 |
| --- | --- | --- | --- |
| 37.5 mm | 100 |  |  |
| 25 mm | 70-100 | 100 | 100 |
| 19 mm | 60-90 | 70-100 | 70-100 |
| 9.5 mm | 45-75 | 50-79 | 50-85 |
| 4.75 mm | 30-60 | 35-58 | 35-65 |
| 2.36 mm | 22-52 | 20-47 | 23-50 |
| 0.600 mm | 10-33 | 10-26 | 13-31 |
| 0.300 mm | 6-23 | 6-19 | 10-26 |
| 0.075 mm | 0-6 | 0-6 | 8-15 |

(2/28/00)R117M98

Standard Modifications

703-2.04 AGGREGATE FOR ASPHALT CONCRETE PAVEMENT.  Under Blended Aggregate, delete the last sentence and substitute: “Ensure that the fraction actually retained between any two consecutive sieves larger than the 0.150 mm is not less than 2% of the total.”

703-2.07 SELECTED MATERIAL.  Replace the last sentence in both items 1. and 2. with the following: The percent passing the 0.075 mm sieve will be determined on minus 75 mm material.  (06/25/99)M 82

703-2.13 AGGREGATE FOR STONE MASTIC ASPHALT PAVEMENT.  Coarse Aggregate (retained on the 4.75 mm sieve).  Crushed stone or crushed gravel consisting of sound, tough, durable rock of uniform quality.  Free from clay balls, vegetative matter or other deleterious matters.  Not coated with dirt or other finely divided mineral matter.  Meet the following requirements:

Property	Test Method	Requirement

Percent of Wear	AASHTO T 96	45 max.

Degradation	ATM T-13	30 min.

Percent Sodium Sulfate Loss	AASHTO T 104	9   max. (5 cycles)

Percent Fracture	WAQTC TM 1

Double Face		90 min.

Flat & Elongated Particles	ATM T-9

3 to 1		25% max.

5 to 1		5%   max.

Absorption	WAQTC FOP FOR AASHTO T 85	2%   max.

Fine Aggregate (passing the 4.75 mm sieve).  Meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness.  Consist entirely of 100 percent crushed aggregate and be non-plastic as determined by WAQTC FOP FOR AASHTO T 90.

Mineral Filler.  Meet the requirements of AASHTO M 17.  Contain 3.0 percent or less organic impurities as determined by ATM T-6, and have a plastic index not greater than 4 as determined by WAQTC FOP FOR AASHTO T 90.  Mineral filler shall be free of agglomerations and be sufficiently dry to flow freely.

Blended Aggregate.  Blend the aggregate fractions to meet the grading requirements of Table 703-9 as determined by ATM T-7.

TABLE 703-9

STONE MASTIC ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation			Requirement

19.0 mm			100

12.5 mm			76-88

9.5 mm			57-70

4.75 mm			20-27

2.36 mm			17-23

1.18 mm			14-20

0.6 mm			12-17

0.3 mm			11-15

0.15 mm			10-14

0.075 mm			7-10

( 11/29/01)R164M98

# SECTION 706

# CONCRETE AND PLASTIC PIPE

Special Provisions

Delete  706-2.06 PLASTIC PIPE FOR SANITARY SEWERS.  Replace all material specifications for Sanitary Sewers with material specifications included in the AWWU specifications attached in Appendix A.

(04/01) -LA

Standard Modifications

706-2.07 CORRUGATED POLYETHYLENE PIPE. Replace “Type S” with “Type S or Type D”.

(02/08/01)M 97

SECTION 710

FENCE AND GUARDRAIL

# Special Provisions

710-2.11 GUARDRAIL TERMINALS. Add the following:

The preferred design installation is the ET-2000 LET.  In some cases the SRT-350 will be allowed.  The current guardrail end terminal drawings approved by the Department are as follows:

|  |  | Drawing Number | Original Date | Latest Revision | Comments |
| --- | --- | --- | --- | --- | --- |
| ET-2000 LET | Metric | SS 155M | 7/18/00 | None | 11.4m, 7 tube, Plus Head |
|  | English | SS 155 | 5/18/00 | None | 37.5’, 7 tube, Plus Head |
| SRT-350 | Metric | SS 351M | 1/19/01 | 4/14/01 | 11.4m Straight flare, 6 post, 2 HBA |
|  | English | SS 351 | 12/12/00 | 4/14/01 | 37.5’ Straight glare 6 post, 2 HBA |

(08/15/01)R249

# SECTION 712

# MISCELLANEOUS

Special Provisions

712-2.06 FRAMES, GRATES, COVERS AND LADDER RUNGS. Add the following:

Ductile iron castings			ASTM A536 for grade 60-401.

(2/22/00)R78M98

712-2.17 METHYL METHACRYLATE PAVEMENT MARKINGS. Add the following subsection:

2.	Performance Properties: Add the following:

k.	Adhesion: 	To Portland Cement, minimum 13.8 MegaPa, to asphalt, dependent on tensile failure of the substrate.

(09/04/01)R221M98

# SECTION 724

SEED

# Standard Modifications

724-2-02. MATERIALS. Delete this Subsection in its entirety and substitute the following:

Meet applicable requirements of the State of Alaska Seed Regulations, 11 AAC 34, Article 1 and Article 4.

Furnish “certified seed” or 4 signed copies of a report certifying that each lot of seed has been tested by an approved laboratory within 9 months of date of application. Include: name and address of laboratory, date of test, lot number for each kind of seed, and results of test as to name, percentages of purity and germination, and percentage of weed content for each kind of seed furnished.  (02/08/01)M100

Delete Table 724-1 in its entirety and substitute the following:

TABLE 724-1

SEED REQUIREMENTS

Seed Mix:  Type A (Application Rate:  48.8 kg/ha)

PROPORTION

NAME	BY WEIGHT	PURITY	GERMINATION

Annual Ryegrass

(Lolium perenne)	10%	95%	90%

Nootka Lupine

(Lupinus nootkaensis)	25%	95%	70%

Northern Yarrow

(Archillea borealis)	15%	95%	95%

Tall Jacob’s Ladder

(Polemonium acutiflorum)	20%	85%	85%

Beautiful Jacob’s Ladder

(Polemonium pulcherrimum)	30%	85%	85%

TABLE 724-2

SEED REQUIREMENTS

Seed Mix:  Type B (Application Rate:  48.8 kg/ha)

PROPORTION

NAME	BY WEIGHT	PURITY	GERMINATION

Sloughgrass ‘Egan’

(Beckmannia syzigachne)	70%	95%	85%

Annual Ryegrass

(Lolium perenne)		30%		85%			80%

SECTION 726

TOPSOIL

Special Provisions

726-2.01 TOPSOIL.  Replace item (2.) with the following:

2.	Topsoil shall contain not less than 5 percent and no greater than 15 percent organic matter by dry weight as determined by ATM T-6.

Replace Item No. 3 with the following:

Sieve Size	Percent Passing (by Weight)

12.5 mm	100

4.75 mm	95-100

1.18 mm	64-90

0.075 mm	30-60

Organic Content *	10%-40%

*   Determined by loss on ignition of oven dried sample in accordance with ATM T-6

Delete last sentence in second paragraph and substitute the following:

The Contractor shall submit to the Owner’s Representative, 10 working days prior to final placement, a soil analysis for particle size, nutrient content and organic content, before any topsoil shall be accepted for this project.  The Owner’s Representative may test the topsoil at any time to verify compliance with the topsoil analysis.  If the supplied topsoil does not meet specifications in this Section, the Contractor shall supply new topsoil of a quality required to meet the section standards.

Delete the fertilizer requirements (not the limestone requirements) as stated in this subsection and substitute the following:

Nitrogen	50 – 75 PPM

Phosphoric Acid	112 – 165 PPM

Potassium	121 – 200 PPM

TABLE 726-1

LIMESTONE REQUIREMENTS

Add the following:

Limestone shall be incorporated into the topsoil at a sufficient rate to attain a pH of between 6.0 and 7.0.

(11/12/98)R139M98 -LA

SECTION 727

SOIL STABILIZATION MATERIAL

Special Provisions

727-2.01 MULCH.

Add the following:

3.	Shredded Bark Mulch.

Shredded bark mulch, to be placed throughout planting beds of all newly planted trees and shrubs.  Shredded bark mulch shall consist of aged spruce, fir, hemlock, birch, or aspen wood and bark that is aged at least one year and has a deep, dark brown color.  Mulch shall be comprised of a minimum of 70% bark and shall conform to the following gradation:

Sieve Designation	Percent, By Loose Volume

60 mm	100

30 mm	70 Min.

Shredded bark mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant growth.  It shall be reasonably free of sawdust, dirt, and twigs.  Mulch shall not contain foreign matter or refuse and shall have the characteristic to be spread evenly so as to form a uniform consistent mat that inhibits weed growth and that will not blow or wash away.  Shredded bark mulch shall be spread evenly in all planting beds at 75mm depth.

SECTION 729

## GEOTEXTILES

Standard Modifications

729-2.01 EMBANKMENT SEPARATION AND REINFORCEMENT.

1. Separation. Replace “(medium survivability)” with “(Class 3)”.

2. Reinforcement. Replace “Separation (high survivability)” with “Stabilization”.

729-2.02 SUBSURFACE DRAINAGE AND EROSION CONTROL.

2. Erosion Control. Replace “Erosion Control” with “Permanent Erosion Control”.

729-2.04 SEDIMENT CONTROL. Replace the first sentence with “Meet AASHTO M 288 for Temporary Silt Fence”.

(02/08/01) M98

SECTION 730

SIGN MATERIALS

# Special Provisions

730-2.04 SIGN POSTS. Under item 1., Metal Pipe Posts, add the following to paragraph a.: Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modification

In item 2. Perforated Steel Posts., paragraph a., first sentence, replace “ASTM A 446” with “ASTM A 653 and ASTM A 924”.

(06/25/99)M 83

Special Provisions

Add the following:

5.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501. The tubing shall be square and of the dimensions called for in the plans with 5 millimeter thick walls. 11 millimeter diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection. Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

(2/29/00)R81M