SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Computations

b.	Cross Sections

c.	Partial Plans of Existing Bridge No. 699

d.	Storm Water Manual

Copies of the above documents may be obtained from Ridgways Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555, at the Contractor's cost.

2.	The following reports are available upon request:

a.	Geotechnical Report, Minnesota-International Interchange

b.	Foundation Engineering Recommendations for Retaining Walls and Bridge No. 699, 700 and 1269

c.	Supplemental Foundation Report, Wall VI, Minnesota Drive, Raspberry Road to Tudor Road, Phase I

3.	Utility agreements pertaining to the disposition of all utility facilities on this project are available for review at the office of the Traffic, Safety and Utilities Engineer, (907) 266-1531.

4.	Television reports and pipe and manhole studies are available to the Contractor at the AWWU Design Offices.  Television reports and studies were made for design purposes only and are not considered adequate for construction.  The bidder shall make his own deductions and conclusions as to the nature of the work to be accomplished and the difficulties that may arise.

5.	An Environmental Impact Statement Reevaluation addressing concerns and environmental commitments is available for review in the office of the Preliminary Design and Environmental Supervisor (907) 266-1508.

PART 4

STANDARD MODIFICATIONS

and SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS for HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  Holidays.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January

3.	President's Day - Third Monday in February

(5/7/91)M30

Special Provisions

101-1.27  Holidays.  Add the following:  In addition to the holidays listed above, the following Chugach Electric Association holidays shall be observed for work by CEA described under subsection 105-1.06 Cooperation With Utilities.

1.	Friday following Thanksgiving Day.

2.	Christmas Eve (December 24).

3.	New Year's Eve (December 31).

101-1.73  Non-Frost Susceptible.  Add the following subsection:  Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed on minus 3-inch material.  (9/1/89)R1

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  Qualification of Bidders.  Delete the second paragraph.  (5/12/89)M1

102-1.06 Preparation of Proposal.  Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  Non-Responsive Proposals.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.

(5/7/91)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12  Addenda Requirements.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  Consideration of Proposals.  Add the following:  The apparent low bidder shall, within 5 working days following the bid opening, submit either a list of all firms with which the prime Contractor intends to execute subcontracts for the performance of the contract or a statement that the bidder intends to perform the work without subcontractors.  The list shall include the following information for each proposed subcontractor:

1.	name,

2.	business address,

3.	Alaska business license number,

4.	Contractor's registration number,

5.	the work to be performed, and

6.	the approximate dollar amount of the work to be performed.

If the apparent low bidder fails to submit either a list of subcontractors or a statement that the bidder intends to perform the work without subcontractors, the apparent low bidder will be found not to be a responsible bidder and may be required to forfeit the bid security.  The Department will then consider the next lowest bidder for the award of the contract.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or

9.	is determined by the Contracting Officer not to be responsible.

(12/26/90)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  Changes.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

Special Provisions

104-1.02  Changes.  Delete the first three paragraphs and substitute the following:  The Engineer reserves the right to make, in writing, at any time during the work, such changes in quantities and such alterations in the work as are necessary to satisfactorily complete the project.  Such changes in quantities and alterations shall not invalidate the contract nor release the surety, and the Contractor agrees to perform the work as altered.

If the alterations or changes in quantities significantly change the character of the work under the contract, whether or not changed by any such different quantities or alterations, an adjustment, excluding loss of anticipated profits, will be made to the contract.  The basis for the adjustment shall be agreed upon prior to the performance of the work.  If a basis cannot be agreed upon, then an adjustment will be made either for or against the Contractor in such amount as the Engineer may determine to be fair and equitable.

If the alterations or changes in quantities do not significantly change the character of the work to be performed under the contract, the altered work will be paid for as provided elsewhere in the contract.

The term "significant change" shall be construed to apply only to the following circumstances:

1.	When the character of the work as altered differs materially in kind or nature from that involved or included in the original proposed construction, or

2.	When a major item of work, as defined elsewhere in the contract, is increased in excess of 125 percent or decreased below 75 percent of the original contract quantity.  Any allowance for an increase in quantity shall apply only to that portion in excess of 125 percent of original contract item quantity, or in case of a decrease below 75 percent, to the actual amount of work performed.

(4/13/89)S37

Add the following:  No value engineering proposals will be considered for this project.  (9/1/89)R2

104-1.03  Differing Site Conditions.  Delete in its entirety and substitute the following:  During the progress of the work, if subsurface or latent physical conditions are encountered at the site differing materially from those indicated in the contract or if unknown physical conditions of an unusual nature, differing materially from those ordinarily encountered and generally recognized as inherent in the work provided for in the contract, are encountered at the site, the party discovering such conditions shall promptly notify the other party in writing of the specific differing conditions before they are disturbed and before the affected work is performed.

Upon written notification, the Engineer will investigate the conditions, and if he determines that the conditions materially differ and cause an increase or decrease in the cost or time required for the performance of any work under the contract, an adjustment, excluding loss of anticipated profits, will be made and the contract modified in writing accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment which results in a benefit to the Contractor will be allowed unless the Contractor has provided the required written notice.

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  Authority of the Engineer.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Special Provisions

105-1.06  Cooperation With Utilities.  Add the following:  The Contractor shall request locates from all the utilities having facilities in the area.  Their telephone numbers are as follows:

Anchorage Telephone Utility	564-1555

Anchorage Water and Wastewater Utility	564-2762

Chugach Electric Association	562-2278

Alaska Railroad Corporation	265-2457

DOT/PF Maintenance & Operations	333-2411

ENSTAR Natural Gas Company	264-3740

Prime Cable Television	278-3121

Municipal Light and Power	263-5441

Municipal Traffic Operations	786-8355

Butler Aviation	243-4322

Locate Call Center	278-3121

All existing utilities shall remain in service until the new utilities are installed and put into service.

There are various utility appurtenances located within the project limits.  The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow them access to the project for their adjustments and/or relocations.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen.  Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Prior to the relocation of the utility's facilities, construction staking may be required.  The Contractor shall give the Utility 2 weeks advance notice as to when the staking will be available and maintain the stakes until the utility relocation is completed.  Payment for this staking will be as follows:

1.	If construction staking or right-of-way staking is required by the Utility in advance of the Contractor's normal schedule, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

2.	If, as part of the contract, the Contractor provides the stakes in the area needed by the Utility, this work will be subsidiary to Item 642(1), Construction Surveying.

3.	If right-of-way staking is required by the Utility, and staking the right-of-way is not a part of the contract, the Utility will request the staking, through the Engineer, two (2) weeks prior to the time the staking is required for the Utility to start their relocation.  This staking will be paid under Item 642(2), Three Person Survey Party.

A minimum of 30 days prior to commencing work on the removal of Bridge No. 669, the Contractor shall meet with the Engineer and Chugach Electric Association to schedule de-energizing of the transmission line on the west side of the railroad.  The transmission line may be de-energized for up to 4 different time periods.  Each time period will be one week long and be spaced approximately one month apart starting in the month of June 1993.  Chugach Electric will schedule the time periods and perform all work associated with de-energizing the line.

Chugach Electric switching required by the Contractor and requested for completion prior to 9:30 AM or after 10:00 PM Monday through Friday, or at any time on Saturday, Sunday or other Chugach holiday, will be charged on the following schedule:

Minimum Charge:  4 manhours at $85 per manhour

Charges are based on the minimum call-out of 2 hours.  If switching cannot be accomplished within this time frame, or if more than 2 switch-men are required to perform the switching, the contractor will be billed at $85 per manhour.  The Contractor will not be billed for switching performed during the hours of 9:30 AM and 10:00 PM Monday through Friday.

The Chugach system operating condition may require re-energizing the line on short notice within the granted outage period.  Therefore, it is required that a representative of the Contractor be available by phone on a 24-hour basis to assure that the Contractor's personnel are operating a safe distance from the line.

When working near Chugach Electric Association facilities, the Contractor shall adhere to requirements set forth in "Excavation Near Electrical Facilities" and "Excavation Clearance Requirements" attached to these specifications as Appendix A.

If a cable is damaged and requires splicing, the first time will be repaired by the Utility with the party causing the damage paying the repair costs.  If the cable is damaged a second time, the cable will be replaced between junction points.  The party causing the damage shall pay for replacing the cable.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required.

The following specific coordination requirements are indicated for each Utility:

1.	Anchorage Telephone Utility.  Anchorage Telephone Utility (ATU) will relocate the existing aerial telephone cable attached to CEA power poles between Stations "M" 391+96, 90.5' LT and "M" 397+96, 68.5' LT.  ATU will install a 50 X 24 aerial cable on the new CEA poles to be set 19 feet west of the existing pole line.  The pole line will be relocated by June 1, 1993.

ATU will install two 4-inch rigid metal conduits across Minnesota Drive at Station 351+00.  ATU will place the conduits in conjunction with installation of the 16-inch waterline crossing at Station 650+90.  The conduits will be places in the waterline trench during the backfill at an elevation of between four and five feet below finished grade.  The Contractor shall coordinate scheduling with ATU for placement of the conduits.  The Contractor shall provide written notice to ATU 2 weeks prior to the date of the water line crossing.

2.	Prime Cable.  Prime Cable will relocate the existing aerial television cable attached to the CEA power poles between Stations "M" 391+96, 90.5' LT and "M" 397+96, 68.5' LT.  Prime Cable will transfer the existing cable to the CEA pole line to be placed 19 feet west of the existing pole line.  This work will be done in conjunction with CEA relocating this pole line.  The pole line will be relocated by June 1, 1993.

3.	Butler Aviation.  The Butler Aviation pipeline as shown on the plans will be completed on or before May 1, 1993.

4.	Chugach Electric Association.  The Chugach Electric Association Transmission and Distribution Facilities as shown on the plans will be completed on or before June 1, 1993.

Call CEA at 762-7679 (Operations) for disconnecting and reconnecting Load Centers "B", "D" and "E".  Call CEA at 762-4631 (Line Extensions) for disconnecting and reconnecting Load Center "C".

105-1.07  Cooperation Between Contractors.  Add the following:  The following Municipality of Anchorage contract will be under construction concurrently with this project:

Windmere Subdivision Phase IV Street Reconstruction, Essex Circle Asphalt Overlay, Southampton & Oxford Reconstruction

The Contractor shall coordinate his traffic control, construction, and material hauling operations with the prime contractor of the above contract so as to minimize impact on the travelling public, and to minimize conflicts with the work being performed under the other contract.

Standard Modifications

105-1.12  Load Restrictions.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)M32

Special Provisions

105-1.12  Load Restrictions.  Add the following to the second paragraph:  Overload and oversize permits will be issued to move the prestressed concrete girders between the Port of Anchorage, an Anchorage fabricating yard, the dock of Seward or the dock at Kenai and the job site.  No overload may cross the Ship Creek Bridge, Bridge No. 417.  Unless otherwise permitted by the

overload permit officer, any permit will be subject to the following limitations:

Maximum Single Axle Load	30,000 lbs.

Maximum Tandem Axle Load	60,000 lbs.

Maximum  Triple Axle Load	80,000 lbs.

Maximum Four Axle Load	95,000 lbs.

Maximum Spacing of Axle Groups	20 feet center to

center axle groups

Minimum Spacing within Group	4 feet center

to center axles

Maximum Speed on any Structure	3 mph

The maximum axle loads tabulated above are applicable to hauling equipment with fixed axles only; variable load suspension (VLS) axles shall not be considered part of an axle group for purposes of this specification.

Vehicles shall cross structures at a constant speed, centered on the roadway, and with no shifting of gears.  Whenever the load exceeds 80,000 pounds, the vehicle shall be preceded by a walking flagger when crossing structures.

This overload allowance shall not apply to the transportation of construction materials other than prestressed concrete girder sections.

All overload permits are subject to seasonal load restrictions.

Routing shall be as prescribed by the permit officer, (800) 478-7636 or (907) 345-7750.

Alternate axle configurations and loadings which may reduce the overload movement restrictions and conditions are subject to individual review and analysis by the permit officer.

105-1.13  Maintenance During Construction.  Add the following:  During the construction season and prior to winter shutdowns, the Contractor shall inspect and clean all storm drain sumps and petroleum separator manholes.  This inspection and maintenance of the storm drain system will not be paid for directly but will be subsidiary to work paid for under Sections 603 and 604.  (7/24/91)R4

105-1.15  Project Completion.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04 Maintenance of Seeded Areas and subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/1/90)R4A

105-1.17  Claims for Adjustment and Disputes.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.

(12/26/90)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  Source of Supply and Quality Requirements.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be produced in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the steel and iron products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(6/23/92)R156

106-1.02  Local Material Sources.  Under Item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate payment will be made.  (2/7/89)S32

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.01  Laws to be Observed.  Add the following:  Specific Equal Employment Opportunity Responsibilities of Federal-Aid Construction Contractors.

1.	General

a.	Equal employment opportunity requirements not to discriminate and to take affirmative action to assure equal employment opportunity as required by Executive Order 11246 and Executive Order 11375 are set forth in Required Contract Provisions (Form 25D-55) and these Special Provisions which are imposed pursuant to Section 140 of Title 23, U.S.C., as established by Section 22 of the Federal-Aid Highway Act of 1968.  The requirements set forth in these Special Provisions shall constitute the specific affirmative action requirements for project activities under this contract and supplement the equal employment opportunity requirements set forth in the Required Contract Provisions.

b.	The Contractor will work with the State highway agencies and the Federal Government in carrying out equal employment opportunity obligations and in their review of his/her activities under the contract.

c.	The Contractor and all his/her subcontractors holding subcontracts not including material suppliers, of $10,000 or more, will comply with the following minimum specific requirement activities of equal employment opportunity:  (The equal employment opportunity requirements of Executive Order 11246, as set forth in Volume 6, Chapter 4, Section 1, Subsection 1 of the Federal-Aid Highway Program Manual, are applicable to material suppliers as well as Contractors and subcontractors.)  The Contractor will include these requirements in every subcontract of $10,000 or more with such modification of language as is necessary to make them binding on the subcontractor.

2.	Equal Employment Opportunity Policy.

The Contractor will accept as his operating policy the following statement which is designed to further the provision of equal employment opportunity to all persons without regard to their race, color, religion, sex, or national origin, and to promote the full realization of equal employment opportunity through a positive continuing program:

It is the policy of this Company to assure that applicants are employed, and that employees are treated during employment, without regard to their race, religion, sex, color, or national origin.  Such action shall include:  employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship, preapprentice-ship and/or on-the-job training.

3.	Equal Employment Opportunity Officer

The Contractor will designate and make known to the State highway agency contracting officers and equal employment opportunity officer (hereinafter referred to as the EEO Officer) who will have the responsibility for and must be capable of effectively administering and promoting an active Contractor program of equal employment opportunity and who must be assigned adequate authority and responsibility to do so.

4.	Dissemination of Policy

a.	All members of the Contractor's staff who are authorized to hire, supervise, promote, and discharge employees, or who recommend such action, or who are substantially involved in such action, will be made fully cognizant of, and will implement, the Contractor's equal employment opportunity policy and contractual responsibilities to provide equal employment opportunity in each grade and classification of employment.  To ensure that the above agreement will be met, the following actions will be taken as a minimum:

(1)	Periodic meetings of supervisory and personnel office employees will be conducted before the start of work and then not less often than once every six months, at which time the Contractor's equal employment opportunity policy and its implementation will be reviewed and explained.  The meetings will be conducted by the EEO Officer or other knowledgeable company official.

(2)	All new supervisory or personnel office employees will be given a thorough indoctrination by the EEO Officer or other knowledgeable company official covering all major aspects of the Contractor's equal employment opportunity obligations within thirty days following their reporting for duty with the Contractor.

(3)	All personnel who are engaged in direct recruitment for the project will be instructed by the EEO Officer or appropriate company official in the Contractor's procedures for locating and hiring minority group employees.

b.	In order to make the Contractor's equal employment opportunity policy known to all employees, prospective employees and potential sources of employees, i.e., schools, employment agencies, labor unions (where appropriate), college placement officers, etc., the Contractor will take the following actions:

(1)	Notices and posters setting forth the Contractor's equal employment opportunity policy will be placed in areas readily accessible to employees, applicants for employment and potential employees.

(2)	The Contractor's equal employment opportunity policy and the procedures to implement such policy will be brought to the attention of employees by means of meetings, employee handbooks, or other appropriate means.

5.	Recruitment

a.	When advertising for employees, the Contractor will include in all advertisements for employees the notation:  "An Equal Opportunity Employer."  All such advertisements will be published in newspapers or other publications having a large circulation among minority groups in the area from which the project work force would normally be derived.

b.	The Contractor will, unless precluded by a valid bargaining agreement, conduct systematic and direct recruitment through public and private employee referral sources likely to yield qualified minority group applicants, including, but not limited to, State employment agencies, schools, colleges and minority group organizations.  To meet this requirement, the Contractor will, through his EEO Officer, identify sources of potential minority group employees, and establish with such identified sources procedures whereby minority group applicants may be referred to the Contractor for employment consideration.

In the event the Contractor has a valid bargaining agreement providing for exclusive hiring hall referrals, he is expected to observe the provisions of that agreement to the extent that the system permits the Contractor's compliance with equal employment opportunity contract provisions.  (The U.S. Department of Labor has held that where implementation of such agreements have the effect of discriminating against minorities or women, or obligates the Contractor to do the same, such implementation violates Executive Order 11246, as amended.)

c.	The Contractor will encourage his present employees to refer minority group applicants for employment by posting appropriate notices or bulletins in areas accessible to all such employees.  In addition, information and procedures with regard to referring minority group applicants will be discussed with employees.

6.	Personnel Actions

Wages, working conditions, and employee benefits shall be established and administered, and personnel actions of every type, including hiring, upgrading, promotion, transfer, demotion, layoff, and termination, shall be taken without regard to race, color, religion, sex, or national origin.  The following procedures shall be followed:

a.	The Contractor will conduct periodic inspections of project sites to insure that working conditions and employee facilities do not indicate discriminatory treatment of project site personnel.

b.	The Contractor will periodically evaluate the spread of wages paid within each classification to determine any evidence of discriminatory wage practices.

c.	The Contractor will periodically review selected personnel actions in depth to determine whether there is evidence of discrimination.  Where evidence is found, the Contractor will promptly take corrective action.  If the review indicates that the discrimination may extend beyond the actions reviewed, such corrective action shall include all affected persons.

d.	The Contractor will promptly investigate all complaints of alleged discrimination made to the Contractor in connection with his obligations under this contract, will attempt to resolve such complaints, and will take appropriate corrective action within a reasonable time.  If the investigation indicates that the discrimination may affect persons other than the complainant, such corrective action shall include such other persons.  Upon completion of each investigation, the Contractor will inform every complainant of all of his avenues of appeal.

7.	Training and Promotion

a.	The Contractor will assist in locating, qualifying, and increasing the skills of minority group and women employees, and applicants for employment.

b.	Consistent with the Contractor's work force requirements and as permissible under Federal and State regulations, the Contractor shall make full use of training programs, i.e., apprenticeship, and on-the-job training programs for the geographical area of contract performance.  Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.  In the event the Training Special Provision is provided under this contract, this subparagraph will be superseded as indicated.

c.	The Contractor will advise employees and applicants for employment of available training programs and entrance requirements for each.

d.	The Contractor will periodically review the training and promotion potential of minority group and women employees and will encourage eligible employees to apply for such training and promotion.

8.	Unions

If the Contractor relies in whole or in part upon unions as a source of employees, the Contractor will use his/her best efforts to obtain the cooperation of such unions to increase opportunities for minority groups and women within the unions, and to effect referrals by such unions of minority and female employees.  Actions by the Contractor either directly or through a Contractor's association acting as agent will include the procedures set forth below:

a.	The Contractor will use best efforts to develop, in cooperation with the unions, joint training programs aimed toward qualifying more minority group members and women for membership in the unions and increasing the skills of minority group employees and women so that they may qualify for higher paying employment.

b.	The Contractor will use best efforts to incorporate an equal employment opportunity clause into each union agreement to the end that such union will be contractually bound to refer applicants without regard to their race, color, religion, sex, or national origin.

c.	The Contractor is to obtain information as to the referral practices and policies of the labor union except that the extent such information is within the exclusive possession of the labor union and such labor union refuses to furnish such information to the Contractor, the Contractor shall so certify to the State highway department and shall set forth what efforts have been made to obtain such information.

d.	In the event the union is unable to provide the Contractor with a reasonable flow of minority and women referrals within the time limit set forth in the collective bargaining agreement, the Contractor will, through independent recruitment efforts, fill the employment vacancies without regard to race, color, religion, sex, or national origin, making full efforts to obtain qualified and/or qualifiable minority group persons and women.  (The U.S. Department of Labor has held that it shall be no excuse that the union with which the Contractor has a collective bargaining agreement providing for exclusive referral failed to refer minority employees.)  In the event the union referral practice prevents the Contractor from meeting the obligations pursuant to Executive Order 11246, as amended, and these special provisions, such Contractor shall immediately notify the State highway agency.

9.	Subcontracting

a.	The Contractor will use his best efforts to solicit bids from and to utilize minority group subcontractors or subcontractors with meaningful minority group and female representation among their employees.  Contractors shall obtain lists of minority-owned construction firms from State highway agency personnel.

b.	The Contractor will use his best efforts to ensure subcontractor compliance with their equal employment opportunity obligations.

10.	Records and Reports

a.	The Contractor will keep such records as are necessary to determine compliance with the Contractor's equal employment opportunity obligations.  The records kept by the Contractor will be designed to indicate:

(1)	the number of minority and nonminority group members and women employed in each work classification on the project,

(2)	the progress and efforts being made in cooperation with unions to increase employment opportunities for minorities and women (applicable only to Contractors who rely in whole or in part on unions as a source of their work force),

(3)	the progress and efforts being made in locating, hiring, training, qualifying, and upgrading minority and female employees, and

(4)	the progress and efforts being made in securing the services of minority group subcontractors or subcontractors with meaningful minority and female representation among their employees.

b.	All such records must be retained for a period of three years following completion of the contract work and shall be available at reasonable times and places for inspection by authorized representatives of the State highway agency and the Federal Highway Administration.

c.	The Contractors will submit an annual report to the State highway agency each July for the duration of the project, indicating the number of minority, women, and non-minority group employees currently engaged in each work classification required by the contract work.  This information is to be reported on Form PR 1391.  If on-the-job training is being required by "Training Special Provision", the Contractor will be required to furnish State of Alaska Form 25A-312.

(4/8/83)S15

107-1.08  Railway-Highway Provisions.  Delete the second paragraph and add the following:

1.	Definition of Terms.

a.	Railroad's Manager of Telecommunications and Signaling - the person employed by the Railroad as head of its Telecommunications Department or his authorized representative.

b.	Railroad's Chief Engineer - the person employed by the Railroad as head of its Engineering Department or his authorized representative.

c.	Railroad's Contracting Officer - the person authorized by the Railroad to execute contractual agreements on behalf of the Railroad.

d.	Facility - any improvements owned by the Department which are to be placed on Railroad Property in accordance with a written permit executed by the Railroad and the Department.

e.	Permit Area - the space on Railroad property that is or will be occupied by the Facility plus reasonable working area and reasonable ingress and egress to the Facility.

f.	Railroad - the Alaska Railroad Corporation, P.O. Box 107500, Anchorage, Alaska  99510-7500.

g.	Railroad Property - all lands owned or withdrawn for the use of the Railroad, in and including the track right-of-way and communications pole right-of-way.

h.	Trackwork - all work on the line from the top of subgrade to the top of rail, including geotextile, when required.

i.	Track Materials - all hardware, excluding signals and controllers, associated with the running of a railroad.

2.	General Requirements.

a.	All construction, reconstruction, operation and maintenance on the Railroad Property shall be performed in compliance with these specifications.

b.	Failure to comply with these specifications  shall result in the suspension of all work on Railroad Property.  The Contractor shall comply immediately upon notification from the Department, either verbal or written.

c.	All negotiations between the Railroad and the Contractor shall be handled through the Department.

d.	All work on or about the Railroad Property shall be performed by experienced personnel in a safe and workmanlike manner in keeping with the approved Railroad practices, and as specified herein.  Railroad traffic and property shall be protected at all times.

e.	The safety and continuity of the operation of the railroad traffic shall be of first importance and shall be at all times protected and safeguarded.  The Contractor and his subcontractors shall perform and arrange their work accordingly.  The Railroad's Chief Engineer shall decide all matters involving the safety of Railroad facilities and the operation of it's railroad.  The approval of the Railroad's Chief Engineer, when given, shall not be considered as a release from responsibility or liability for any damage which the Railroad may suffer or for which it may be liable, as a result of the acts of the Contractor, his subcontractor or employees.

f.	Whenever in the opinion of the Railroad's Chief Engineer, the construction may cause a hazard to the safe operation of the Railroad, the Railroad may, at its discretion, place at the site of the work the required number of qualified employees to protect its operations.  The providing of such employees and such other precautions as may be taken shall not relieve the Contractor and his subcontractors from liability for the payment of damages caused by their operations.  The Railroad shall be the sole judge of necessity, as to the number and classification of employees required.  All Railroad cost and expense for providing such employees shall be collected from the Contractor, except for flagging which shall be paid for as described in Subsection 107-1.08.5.b.

g.	The Contractor shall be responsible for maintaining sight triangles at existing railroad crossings as well as at any temporary crossings within the project limits and at any railroad crossing outside the project limits that is designated and used as an alternate route for traffic.

3.	Insurance Requirements.

a.	The Contractor shall comply with all insurance requirements and conditions specified under Subsection 103-1.05, except that the following minimum limits shall apply for Comprehensive or General Liability Insurance:

Bodily Injury - $1,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Property Damage - $1,000,000 each occurrence

Premises Operations

Independent Contractors

Products

Completed Operations

Blanket Contractual

b.	Prior to commencement of work on Railroad Property, the Contractor shall provide evidence of Railroad Protective Liability insurance (Alaska Railroad and State of Alaska as insureds) with the following limits:

Bodily Injury - $2,000,000 per occurrence

Property Damage - $2,000,000 per occurrence

4.	Notice.

a.	The Contractor shall give written notice to the Department and the Railroad not less than 10 days in advance of the commencement of any construction, reconstruction or major maintenance activity on Railroad Property, in order that the necessary arrangements may be made for the protection of the Railroad's operation.  This notice shall include the proposed schedule of work, and the names of the subcontractors who may also be working on Railroad Property.

b.	A preconstruction meeting shall be held with the Railroad's Chief Engineer and representatives of the Department and Contractor prior to the commencement of any work on Railroad Property by the Contractor or his subcontractors.

5.	Flag Protection and Protection of Railroad Traffic.

a.	Whenever Railroad flag protection is required in the specifications, this flag protection shall be provided by person(s) authorized by the Railroad.  Each person so authorized shall have met the Railroad's qualifications for flagmen.  Railroad flag protection is to insure the safe movement of trains and other rail traffic and shall be done in strict accordance with the Railroad rules on flagging.

b.	The Contractor shall, during the progress of the work, furnish as many qualified flagmen, as in the opinion of the Railroad, may be required for the adequate protection of the Railroad traffic.  If Railroad employees are used as flagmen, all Railroad expenses for providing such flagmen shall be reimbursed by the Department, except for flagging as described in Subsections 107-1.08.8.b and c., in which case the Railroad expenses shall be paid by the Contractor.  If the Contractor calls for flagmen and, through no fault of the Department or the Railroad, the flagmen are not needed, payment shall be deducted from monies due the Contractor.

c.	Vehicles and other construction equipment shall not be parked or operated closer than 20 feet from centerline of any track without Railroad flag protection provided in accordance with Subsection 107-1.08.5.a.

d.	The Contractor shall arrange with the Railroad to keep himself informed of the time of arrival of all trains and shall entirely stop any of the operations which might be or cause a hazard to the safe passage of the train past the site of the work from 10 minutes before the expected arrival of the train until the train has passed.

6.	Train Delays.

a.	All work on Railroad property shall be conducted in such a manner as to prevent delays to trains or other rail traffic operated by the Railroad.

b.	Should any of the Contractor's or subcontractor's actions or activities cause delays to trains or other rail or water traffic, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Passenger Trains | $50 per minute for each delay. $3,000 minimum charge. |
| --- | --- |
| All other trains and rail traffic | $50 per minute for each delay over five minutes. $1,500 minimum charge. |
| Rail barges, train-ships or other connecting carrier vessels | No charge for delays of an hour or less. $1,000 per hour for each hour or any part of an hour thereafter, with a minimum charge of $6,000. |

c.	Delay time will be taken from the train sheet in the Railroad Dispatcher's Office, in Anchorage, (265-2649) for all delays and such train sheet shall be the official document by which the length of time a train is delayed will be determined.  If another crew is needed to relieve the original crew, the charge shall also apply to the second crew.  If such delay causes a water carrier to miss a sailing, the liquidated damage computation of time covering the period of time to the next possible sailing time shall be in addition to the length of time determined by said train sheet.

7.	Protection of Railroad Communication Lines.

a.	All work on Railroad Property shall be conducted in such a manner as to protect the Railroad's communications facilities at all times from outages resulting directly or indirectly from the Contractor's or his subcontractor's operations.

b.	Should any of the Contractor's, or his subcontractor's operations cause outages to said communications facilities, the agreed amount of liquidated damages shall be at the following rates and shall be collected from the Contractor:

| Open wire communication circuits | $1.00 per minute per circuit |
| --- | --- |
| Communication cable | $5.00 per minute per cable |

c.	A minimum charge of $250 will be made for each outage.  The outage time shall be that as established by the Railroad's Test Board, Anchorage.

d.	There shall be no equipment worked or excavation within 15 feet of any Railroad communication pole guy, anchor, or other communications apparatus unless authorized in advance by the Railroad's Manager of Telecommunications and Signaling.

8.	Railroad Crossings.

a.	Whenever automatic railroad crossing signals are in the permit area, these signals must remain in operating condition at all times.  If, as a result of the Contractor's activities on the facility, the signals become inoperable the crossing shall be continuously protected in accordance with Subsection 107-1.08.5. until the signals are again operable.

b.	When regular railroad crossings are used as haul routes inside or outside the permit area, flagmen shall be provided by the Contractor for said crossings in all situations at the discretion of the Railroad.

c.	Temporary road crossings may be installed, provided the Contractor has acquired from the Railroad a temporary road crossing permit for said crossing.

The temporary crossing shall be constructed to the standards specified in the temporary crossing permit.  All protective signs required by the Railroad shall be provided and properly maintained by the Contractor.  When a temporary railroad crossing is in use, Railroad flag protection shall be provided at all times in accordance with Subsection 107-1.08.5.  When not in use during the winter season, the temporary crossing shall be removed unless specifically allowed in the temporary crossing permit.  Upon completion of the work or termination of the temporary crossing permit, the temporary railroad crossing shall be removed and the area restored to its original condition.

d.	The flange ways of all road crossings used by the Contractor or subcontractor as haul routes or temporary road crossings shall be kept free of gravel at all times and shall otherwise be maintained to the satisfaction of the Railroad's Chief Engineer.

e.	When a temporary or private road crossing is not in use, the Contractor shall provide suitable barricades (gates with padlocks, posts driven into the ground, etc.) to prevent vehicular access to the crossing.

9.	Power and Communication Lines.

a.	All power and communication lines shall be designed and constructed in accordance with National Electric Safety Code (NESC).

b.	Underground power and communication lines shall be installed in accordance with Subsection 107-1.08.10.  Whenever an underground power or communication line crosses underneath a track, a casing pipe shall be installed for carrying such lines.

c.	The minimum clearance above the top of a rail of the Railroad track shall be in accordance with the NESC, plus 6 inches to allow for future grade raises.

d.	The minimum clearance above the Railroad communication lines shall be in accordance with the NESC.

e.	Additional lines may not be added, or the characteristics of the line(s) changed without written approval of the Railroad's Contracting Officer.

f.	Wires shall be strung across the Railroad tracks only when Railroad flag protection is provided in accordance with Subsection 107-1.08.5.

g.	No wires shall be strung across the Railroad's communication lines without first receiving approval from the Railroad's Manager of Telecommunications and Signaling therefor, and such work must be accomplished only at a time and in a manner prescribed by said Manager of Telecommunications and Signaling.

10.	Underground Facilities.

a.	All underground utilities, including culverts, pipelines and underground power and communication lines, on Railroad property shall conform to the current AREA Specifications.

b.	Unless another method is authorized in advance and in writing by the Railroad's Chief Engineer, all underground facilities shall be installed under tracks and roads by boring, jacking or tunneling.

c.	Boring, jacking and tunneling shall be done under Railroad tracks only when Railroad flag protection is provided in accordance with Subsection 107-1.08.5.

d.	The proposed plan for boring, jacking or tunneling shall be approved by the Railroad's Chief Engineer prior to commencing the operation.

e.	All boring, jacking or tunneling headings shall be continuously protected against any loss of ground material by shoring or cribbing as necessary.

11.	Open Trenching.

a.	Only when authorized in advance and in writing by the Railroad's Chief Engineer shall any portion of the track be removed to allow trenching for installation of the facility.

b.	If allowed to open trench, the track may be removed from service only at the time authorized by the Railroad's Chief Engineer and shall be restored to service within the time period specified by the Railroad's Chief Engineer.  Should the track not be restored to service within the time period specified, the agreed amount of liquidated damages shall be at the rate specified in the written authorization allowing the open trenching or the liquidated damages in accordance with Subsection 107-1.08.6., whichever is greater and shall be collected from the Contractor.

c.	All work on track materials shall be accomplished by qualified trackmen.

d.	Only that portion of the track structure necessary to excavate, stockpile and install the facility shall be removed.  All track material removed shall be handled, stockpiled, and relaid in a manner as to avoid damage.  Any material which is damaged shall be replaced by the Contractor at his own expense.

e.	The backfill of the trench under the track and in the roadbed prism shall be of the same type of material as taken out, except the top 2 feet shall be clean pit run gravel.  Backfilling and compaction in the area affecting the roadbed prism shall be in accordance with the requirements of Section 204, Structure Excavation for Conduits and Minor Structures.

f.	The ballast used in replacing the track shall be equal in depth and quality to that which was removed.  The track shall be relaid and brought to original grade in accordance with standard Railroad practices.

12.	Excavations.

a.	Unless authorized in advance and in writing by the Railroad, the top of any excavation shall not be within 20 feet of center line of any track.

b.	No water shall be allowed to stand in open excavations in the track area.

c.	Bridging and shoring shall be adequate to safely carry Railroad traffic and the decision of the Railroad pertaining to same shall be final.

d.	All open excavations shall be continuously protected by flags, barricades or watchmen, as directed by the Railroad.

e.	No excavation shall be left open more than three days, unless authorized by the Railroad's Chief Engineer.

f.	The Railroad embankment, and cut slopes, shall not be disturbed any more than necessary to accommodate the construction and shall be left in a stabilized condition.

g.	Railroad ditches, culverts and roadways shall be kept clean and free of rock, gravel, construction debris and equipment at all times.

13.	Railroad Inspectors.

a.	The Railroad may furnish an inspector during the periods of construction on Railroad Property.  The Railroad inspector will inspect the removal and replacement of tracks, excavation, backfill, necessary bridging for tracks, shoring, flagging, lighting, clearances, etc., when necessary.  The Railroad inspector will work directly with the representative of the Department and the decision of the Railroad inspector in matters pertaining to Railroad operations and safety shall be final.  In the event more than one shift is worked, a Railroad inspector will be required for each shift.  Presence or absence of a Railroad inspector shall not relieve the Contractor of liability for damage done to property of the Railroad, Railroad lessees or permittees having installations on Railroad Property.

14.	Use of Explosives.

a.	The use of explosives shall be done in compliance with all applicable Federal, State and local laws and ordinances regarding the same.

b.	No blasting of any kind will be permitted unless the Contractor thoroughly safeguards the movement of trains and other rail traffic and personnel in the area where such blasting is being conducted.  Before blasting, Railroad flag protection in accordance with Subsection 107-1.08.5., shall be provided on each side of the blast area by the Contractor.  This flag protection shall not be removed until the track is inspected for damage from the blast.

c.	The Contractor will notify the Alaska Railroad Inspector and the Engineer of the exact time of each blast at least two hours in advance.

15.	Snow Removal.

a.	Snow removal operations shall be conducted in such a manner as to not place snow (1) upon the tracks of the Railroad, (2) where it interferes with the normal operation of the automatic crossing signals, or (3) impairs the visibility of either highway or rail traffic  at the crossing.

b.	Snow removal operations shall be conducted in accordance with Subsection 107-1.08.5.

16.	Clean-Up.

a.	At all times, all work and activities on the Facility shall be accomplished in such a manner as to keep the Railroad Property in a neat and orderly condition satisfactory to the Railroad.

b.	Upon completion of work, all equipment and unused materials shall be removed and the Railroad property shall be left in a neat and clean condition satisfactory to the Railroad.

c.	Should the Contractor or subcontractor fail to comply with Subsections 107-1.08.16.a. and 16.b., the Railroad may perform the required clean-up.  All Railroad costs and expenses for performing this work shall be collected from the Contractor.

17.	Payment Guarantee.

a.	The Department shall withhold 10 percent of the contract price or $10,000.00, whichever is smaller, from the final payment to apply against damages or other direct costs which may be assessed by the Railroad as a result of the Contractor's operations.

b.	The amount withheld above shall not be released until after the Department has received a written statement from the Railroad's Contracting Officer agreeing to release the payment.

(5/7/91)S2

107-1.11  Protection and Restoration of Property and Landscape.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.  (2/9/91)R7

The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected or found to contain hazardous materials or petroleum fuels.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2253.

Add the following:  The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing below the ordinary high water mark of any watercourse or in any wetlands except as permitted by the contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(2/9/91)R7

Standard Modifications

107-1.13  Responsibility for Damage Claims.  In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries".  (5/12/89)M9

Special Provisions

107-1.15 Contractor's Responsibility for Work.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)S48

Standard Modifications

107-1.16  Contractor's Responsibility For Utility Property And Services.  In the last sentence of the third paragraph delete: "by the local fire authority."  (5/12/89)M10

Special Provisions

107-1.16  Contractor's Responsibility for Utility Property and Services.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/91)R8

Add the following:  Where the Contractor's operations meet any of the following conditions, the Contractor shall advise the owning Utility in writing at least 24 hours in advance of the work.

1.	Operations anticipated to be within 10 feet of an overhead electrical line.

2.	Operations anticipated to be within 3 feet of an underground electrical line according to locates provided by the owning Utility.

3.	Operations requiring use of equipment which is capable of coming within 10 feet of an overhead electrical line.

The notice shall indicate the location and duration of the work to be performed.

The Contractor shall provide an attendant whose sole responsibility is to perform as a safety observer while equipment is operating such that any part is capable of reaching within 15 feet of an overhead line.

The work on the project anticipated to require a safety observer includes, but is not limited to, that designated on the plans.

Providing a safety observer for overhead electrical facilities, or a cable watch for buried electrical facilities, will not be paid for separately, but will be subsidiary to the item(s) of work being performed requiring cable watch services.

107-1.21  Permits.  Add the following subsection:  The following permits have been received on the Contractor's behalf by the Department:

Department of the Army, Corps of Engineers Permit No. O-790304, Campbell Creek 1, dated February 18, 1992 to place approximately 127,216 cubic yards of fill into wetlands and waters of the United States.

Municipality of Anchorage General Permit for Developable Wetlands, No. M-530 dated July 10, 1992, to place 300 cubic yards of fill on 0.05 acres of developable wetlands.

Department of Health & Human Services, Noise Permit No. 99054, dated July 1, 1992.

The permits obtained by the Department are attached to these specifications as Appendix B.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(9/1/89)R9

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given under Section 641, Erosion and Pollution Control.

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  Subletting of Contract.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Driver's License,

2.	business license for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	documents showing the driver's ownership interest in the truck including:

a.	truck registration, and

b.	lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended  payrolls  must be submitted  listing the

driver as an employee subject to all labor provisions of the contract.  These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

Standard Modifications

108-1.03  Prosecution and Progress.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03  Prosecution and Progress.  Delete Item 5., and substitute the following:

5.	A plan for erosion and pollution control, as required under  Subsection 641-1.02, Submittals.  (9/21/92)R160

Add the following:  The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule.  At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly.  The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.  The CPM schedule shall be set up so that the schedule may be read by Prima Vera scheduling software being run on an IBM compatible micro computer with a 1.44 mb disk drive.  All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60-Day Preliminary Schedule.  Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-Day Preliminary Schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates.  Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting.  The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

After approval of the progress schedule, and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.  Department representatives may be attending public meetings and community council meetings, and the spokesperson shall accompany them and provide a brief description and answer questions about the Contractor's work and schedules for the project.  The spokesperson will also be required to accompany the Engineer to residents and businesses affected by the project when disputes or problems arise as a result of the work being performed under this contract.  The spokesperson must be able to commit the Contractor to courses of action when needed to resolve problems.

Preparation and updating of the CPM schedule and two week work plans and providing a spokesperson will not be paid for directly.  Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(1/27/92)R11

108-1.05  Character of Workmen, Methods and Equipment.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (9/1/89)R13

108-1.06  Determination and Extension of Contract Time.  Add the following:

4.	Suspensions of Work Ordered by the Engineer.  If the performance of all or any portion of the work is suspended or delayed by the Engineer in writing for an unreasonable period of time (not originally anticipated, customary, or inherent to the construction industry) and the Contractor believes that additional compensation and/or contract time is due as a result of such suspension or delay, the Contractor shall submit to the Engineer in writing, a request for adjustment within 7 calendar days of receipt of the notice to resume work.  The request shall set forth the reasons and support for such adjustment.

Upon receipt, the Engineer will evaluate the Contractor's request.  If the Engineer agrees that the cost and/or time required for the performance of the contract has increased as a result of such suspension and the suspension was caused by conditions beyond the control of and not the fault of the Contractor, its suppliers, or subcontractors at any approved tier, and not caused by weather, the Engineer will make an adjustment (excluding profit) and modify the contract in writing  accordingly.  The Engineer will notify the Contractor of his determination whether or not an adjustment of the contract is warranted.

No contract adjustment will be allowed unless the Contractor has submitted the request for adjustment within the time prescribed.

No contract adjustment will be allowed under this clause to the extent that performance would have been suspended or delayed by any other cause, or for which an adjustment is provided for or excluded under any other term or condition of this contract.

(4/13/89)S36

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  General.  Add the following:  When more than one variety of material or work item is specified for a single pay item number, letter or numeric suffixes will be included within the parenthesis to differentiate the types.  (9/1/89)R14

109-1.02  Measurement of Quantities.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

Standard Modifications

109-1.03 Scope of Payment.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.04  Compensation for Altered Quantities.  In the third indented subparagraph, delete the following: ", except that the total payment for the item shall not exceed 75 percent of the total amount bid for the item".  (4/13/89)S38

109-1.05  Compensation for Extra Work.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14a

109-1.06  Progress Payments.  Add the following:  Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage may be released by the Engineer upon receipt of current schedules from the Contractor.  (1/27/92)R137

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

109-1.07  Payment For Materials on Hand.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project will be in Anchorage, Alaska only.  (9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  Description.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  Interpretation.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  Essential Contract Provision.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  Definitions and Terms.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03 Item 3. for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  Utilization Goal.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  Determination of Compliance.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  Good Faith Effort.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE Credit.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  Default of DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  Method of Measurement.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  Basis of Payment.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01, Utilization Goal, until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per subsection 120-3.03, Item 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/5/89)S33

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-1.01  Description.  Add the following:  This work shall also include the removal and disposal of the existing Minnesota Drive Overhead Bridge in accordance with the details and at the locations shown on the plans.

202-2.01  General.  Add the following:  The existing wall at Sta 'M' 381+96 to 'M' 382+90, 74' LT, designated for removal is a cantilevered cast-in-place concrete wall.

The existing wall at Sta 'M' 384+25 to 'M' 389+00, 48' RT, designated for removal is constructed of precast concrete facia panels attached to driven H-piles on 6 foot centers.

The existing Minnesota Drive Overhead, Bridge No. 699 consists of a composite steel girder concrete deck superstructure having an overall length of approximately 252 feet and a total width of approximately 86 feet.  The bridge has three simple spans of approximate lengths of 75, 94, and 75 feet.  The substructure consists of two concrete abutments and two piers.  Each concrete abutment is supported by steel encased cast-in-place concrete piles.  Each pier consists of a concrete pier cap having six concrete columns extending to a concrete collar with eleven steel-encased cast-in-place piling embedded approximately 18 feet (tip elevations at elevation 70 - 75 feet).

202-2.02  Removal of Bridges, Culverts and Other Drainage Structures.  Delete the first sentence of the fourth paragraph and substitute the following:  The substructures of the existing Minnesota Drive Overhead shall be removed in their entirety.  In the event that the existing piling cannot be pulled out, the Contractor shall submit a plan for an alternate method of removal to the Engineer for approval.  At a minimum, the piling shall be cut off two feet below natural ground surface.  The Overhead shall be removed in stages in order to maintain traffic, in accordance with the requirements of Section 643, and as shown on the plans.

Add the following:  Where existing sanitary manholes are designated to be removed by the plans or by the Engineer, the Contractor shall dismantle and remove the manhole frame and cover, dustpan, adjusting rings, and cone section or reducing slab.  The barrel section and all conduits intersecting the manhole shall be removed in their entirety if they interfere with other construction.  If not, the Contractor shall plug all conduits intersecting the manhole and shall fill the remaining barrel sections of the abandoned manholes with non-organic native materials and compact to 95% of maximum density.  If sufficient quantities of non-organic native materials are not available, selected material, Type A shall be used.

All existing manhole frames, covers, dustpans, adjusting rings, and cone sections or reducing slabs removed and determined to be salvageable, but not reinstalled under this contract shall become the property of the Contractor.  Material determined salvageable may be reused if it is undamaged, of satisfactory quality, and approved by the Engineer.  No materials are to be reused or reinstalled until they have been thoroughly cleaned by the Contractor and inspected by the Engineer.  A disposal site for non-salvageable materials shall be provided by the Contractor.

202-2.04  Removal of Pavement, Sidewalks, Curbs, Etc.  Add the following:  Pavement removed may be used in the construction of the embankment.  It shall be placed away from wetlands, and no closer than 300 feet to a stream.  The broken asphalt pieces shall be six inches or less in maximum dimension.

For disposal of removed asphalt not used in the embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by the DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529.

A DEC approved site for disposal of removed asphalt is available at no charge to the Contractor at the Hiland

Road Solid Waste Facility.  In order to use this site, the Contractor shall meet the following requirements:

1.	All dumping shall be coordinated through the Eagle River Street Maintenance office at 694-3487.

2.	Leveling course material may be included with removed asphalt if it does not exceed 30 percent of the total volume delivered.

3.	For quantities over 500 tons, the Contractor shall stockpile materials in a manner acceptable to the Municipality of Anchorage.

(6/1/92)R84a

202-2.05  Pavement Planing.  Add the following Subsection:  The Contractor shall remove existing asphalt concrete pavement by cold planing at locations shown on the plans.  The surface of the pavement after planing shall be uniformly rough grooved or ridged.

If existing pavement not designated for removal is broken or otherwise damaged by the planing operation it shall be repaired by the Contractor at his expense.  During the planing operation, the Contractor shall sweep the streets with mechanical sweepers equipped with vacuum and water sprinkling devices to control dust and remove all loosened material from the planed areas.  The removal operation shall follow within 50 feet of the planing machine.

The Contractor shall not allow traffic to travel on surfaces that have an abrupt longitudinal planed edge greater than 2 inches.  In the event that it is necessary to route traffic across such edges, an asphalt concrete transition 2 feet in width shall be placed adjacent to the edge and to all gutters.

A tolerance of 1/8-inch shall be maintained by the planer between adjacent passes.

The existing curb and gutter not designated for removal shall not be damaged or disturbed.  Any damage caused by the planing operation shall be repaired by the Contractor at his expense.

The planing machine shall be specifically designed for the removal of bituminous pavement without the addition of heat.  The cutting drum shall be a minimum of 60 inches wide and shall be equipped with cutting teeth placed in a variable lacing pattern to produce the desired finish.

The planing machine shall have the following capabilities:

1.	operating speeds from 0 to 40 feet per minute,

2.	self propelled,

3.	able to spray water at the cutting drum to minimize dust,

4.	able to remove material next to the gutter,

5.	designed so that the operator can at all times observe the planing operation without leaving the controls,

6.	adjustable as to slope and depth,

7.	longitudinal grade control automatically actuated by the use of a 30-foot ski, and

8.	able to cut up to 3 inches without producing fumes or smoke.

The Contractor shall provide a smaller machine to trim areas that are inaccessible to the larger machine.

202-3.01  Method of Measurement.  Add the following:  Removal of Minnesota Drive Overhead will not be measured for payment.

202-4.01  Basis of Payment.  Add the following:  Mechanical sweepers required for the planing operation will be paid for under Item 643(17) Street Sweeping.

Payment for removal of the existing Minnesota Drive Overhead will include all labor, equipment and materials necessary to remove and dispose of all bridge elements,

accepted by the Engineer.  All existing bridge elements will become the property of the Contractor.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

202(15)	Pavement Planing	Square Yard

202(17)	Removal of Minnesota	Lump Sum

Drive Overhead

(9/1/89)R17

SECTION 203

EXCAVATION AND EMBANKMENT

Standard Modifications

203-2.05  Borrow.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)M12

203-3.02  Embankment Construction.  On page 97, delete the 5th paragraph and substitute the following:  All embankments shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.  (5/7/91)M35

Special Provisions

203-3.02  Embankment Construction.  Delete the first sentence of the tenth paragraph, and substitute the following:  Roadway embankments shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Each layer of classified material shall have its joint offset from the joint below, longitudinally by one foot and transversely by 20-feet.

Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.

(9/1/89)R23

The surface of Selected Material, Type D, shall be compacted by coverage of the Contractor's placement equipment to provide a smooth and firm slope.  The surface of Selected Material, Type D shall be free of surface irregularities, rutting, slope breaks or unconsolidated material.

The final embankment and/or surcharge height shall be based on design elevation and not construction grade stakes.  The embankment shall be profiled after completion to verify that it is at design elevation.

203-3.03  Construction of Embankments With Moisture and Density Control.  Add the following:  All embankment within 20 feet of a bridge abutment shall be compacted full width to not less than 100 percent of the maximum density.  All material used within this zone shall be graded to pass the 3-inch sieve.

(10/1/91)R113

203-3.05  Construction of Embankments in Surcharge Areas.  Add the following subsection:

1.	Initial Lift.  An initial lift, 4 feet thick, of selected material, Type A shall be placed by dumping the material onto the advancing embankment and spreading the material over the end or side.  Half width embankment construction will be allowed on the initial lift.

Spreading equipment on the initial lift shall be limited to a maximum weight of 55,000 pounds per unit.  A minimum separation of 30 feet shall be maintained between each piece of spreading equipment.  Hauling equipment shall be limited to a maximum total loaded weight of 60,000 pounds.

There are no equipment weight limitations on the initial lift after it has been in place for 48 hours.

2.	Embankment Construction Above Initial Lift.  The initial lift shall be in place a minimum of 48 hours prior to placement of additional embankment material.  All embankment material placed between the top of the initial lift and a total embankment height of 6 feet above original ground, or to the bottom of the surcharge layer, whichever is lower, shall be placed in 8-inch lifts with no moisture or density requirements.  Compaction in this zone shall be obtained by routing haul equipment uniformly over the entire surface of each layer before the next layer is placed.

3.	Surcharge Layer.  The surcharge layer may be placed in lifts with no compaction requirements.  Surcharge depths and durations shall be as designated on the plans.

Muck to surcharge transitions shall be constructed prior to placement of the initial embankment lift.

Embankment or surcharge construction using frozen material will not be permitted.

203-4.01  Method of Measurement.  Add the following:  No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Surcharge removal and excavation for structures will be measured and paid for under item 203(1), Common Excavation.

203-5.01  Basis of Payment.  Add the following:  Grading and placement of material used within 20 feet of bridge abutments will not be paid for directly, but will be subsidiary to Item 203(6A), Borrow, Type A.  (10/1/91)R113

Separation geotextile and any dewatering required for geotextile placement at the surcharge to muck excavation transition as shown on the plans will not be paid for separately, but will be subsidiary to Item 203(4), Muck Excavation.

Standard Modifications

203-5.01  Basis of Payment.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type __.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)M12

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 Materials.  Add the following: Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  Native material shall be utilized for pipe bedding and backfill below or outside the pavement structure if the material meets the minimum requirements of Selected Material, Type A as specified in Subsection 703-2.07, Selected Material.

204-3.01  Construction Requirements.  Add the following to the third paragraph:  Native material utilized for pipe bedding and backfill outside the pavement structure shall be placed in layers and compacted as approved by the Engineer.

(10/1/91)R25

SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

Special Provisions

205-5.01  Basis of Payment.  Add the following:  There will be no excavation for structures paid for under this section.  Excavation for structures will be measured and paid for as common excavation.

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  Materials.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)R116

301-3.01  Placing.  Add the following:  Base course material used for the sidewalk, pathway or median foundation shall be placed with a "Layton box" or similar equipment capable of providing a specified depth with a uniform surface.  (9/1/89)R26

Delete this Section in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01  Description.  This work consists of the furnishing and mixing of aggregate, asphalt cement and additives at a mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in conformance with the lines, grades and thicknesses shown on the plans.

401-2.01  Composition of Asphalt Concrete Mixtures and Job Mix Design.  Asphalt concrete mixtures shall be composed of aggregate, asphalt cement, and required additives combined within the limits for the type specified in the contract.

The Contractor shall provide an asphalt concrete mixture that meets the asphalt concrete mix design requirements of Table 401-1.  The Engineer will evaluate the Trial Job Mix Design to determine conformance with Table 401-1, when tested in accordance with ATM T-17.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the asphalt concrete mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in  Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet.

5.	The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

The Engineer will evaluate the gradation for the Trial Job Mix Design and suitability of the materials submitted.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will approve the Trial Job Mix Design and specify a target value for the asphalt cement content, mixing temperature and additives.

If the Trial Job Mix Design does not conform to the asphalt concrete mix design requirements specified in Table 401-1, when tested by the Engineer, the Contractor shall submit in writing to the Engineer another proposed gradation for a second Trial Job Mix Design.  Samples of aggregate and additional asphalt cement shall be obtained in the same manner as for the original Trial Job Mix Design.  The Engineer shall evaluate and test the second Trial Job Mix Design and either approve or disapprove the design based on the contract requirements.  The above procedure shall be repeated until the Trial Job Mix Design is approved.  Trial Job Mix Design test results will be available within 15 calendar days of each submittal.

If the Contractor proposes a change in source of aggregate material, source of asphalt cement or a change in the gradation target values after production has started, the Contractor shall submit in writing the proposed gradation target values to the Engineer and request a new Trial Job Mix Design be evaluated for approval.  The Contractor shall accompany the Engineer during sampling and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.  Approval of the new Trial Job Mix Design and/or aggregate material will require testing and evaluation.  Trial Job Mix Design test results will be available within 15 calendar days of submittal.  If the asphalt concrete mixture conforms to the asphalt concrete mix design requirements specified in Table 401-1, when tested in accordance with ATM T-17, the Engineer will develop a new target value for the asphalt cement content, mixing temperature and additives.  The new target values for gradation and asphalt cement content will only be in effect on asphalt concrete mixture produced after the Contractor submittal of the new gradation target values for the Trial Job Mix Design.

The location and type of the mixing plant shall be included with the Trial Job Mix Design data.  Asphalt concrete mixtures produced from different plants shall not be mixed.

The first trial job mix design for each source of coarse aggregate type or class will be tested at no cost to the Contractor.  If the initial job mix design meets the requirements of subsection 401-2.01, additional mix designs requested by the Contractor will be assessed a fixed fee of $1,500 each.

If the first trial job mix design does not meet the requirements of subsection 401-2.01, a second mix design will be performed at no cost to the Contractor.  All subsequent job mix designs after the second mix design will be assessed a fixed fee of $1,500 each.

Table 401-1 Asphaltic Concrete Mix Design Requirements Design Parameters Type I Type II Stability, lbs. 1,800 min. 1,200 min. Flow, 0.01 inch (0.25 mm) 8-14 8-16 Voids in total mix, percent 3-5 3-5 Compaction, number of blows each side of test specimen 75 50 Dust-asphalt ratio * 0.6-1.4 0.6-1.4 Voids in mineral aggregate (VMA) 13.0 13.0 * Dust-asphalt ratio is defined as the percent of material passing the U.S. No. 200 sieve divided by the percent of asphalt (calculated by weight of mix).

Temporary pavement, asphalt pathway and medians shall meet the requirements for Asphalt Concrete, Type II.

401-2.02  Aggregates.  Aggregate gradation shall be of the type specified in the contract and shall conform to the requirements of subsection 703-2.04.

401-2.03  Asphalt Materials.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702.  Asphalt cement may be conditionally accepted at the source.  If the material is to be conditionally accepted at the source, the Contractor shall provide a manufacture's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the material is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the asphalt supplied for the Trial Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Trial Job Mix Design proposal is submitted for approval.

401-2.04  Anti-Strip Additives.  Anti-strip agents shall be used in the proportions determined by ATM T-14 and shall be included in the approved Trial Job Mix Design.  At least 70 percent of the aggregate shall remain coated when tested in accordance with ATM T-14.

401-2.05  Process Quality Control.  It is expressly understood that the Contractor is solely responsible for the sampling and testing of material for process control of the asphalt concrete mixture including screening, crushing, blending, stockpiling of the aggregate, production of the asphalt concrete mixture and monitoring compaction of the asphalt concrete mixture.

CONSTRUCTION REQUIREMENTS

401-3.01  Weather Limitations.  The asphalt concrete mixture shall not be placed on a wet surface on an unstable/yielding roadbed, when the base material is frozen, or when weather conditions prevent proper handling or finishing of the mixture.  No asphalt concrete mixture for a leveling course shall be placed unless the surface temperature is 40 F or warmer.

401-3.02  Equipment.  All equipment shall be in good working order and free of asphalt concrete mix buildup.  All equipment shall be available for inspection and demonstration of operation 24 hours prior to placement of asphalt concrete mix.

401-3.03  Bituminous Mixing Plants.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.04  Hauling Equipment.  Trucks used for hauling asphalt mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime water solution or other manufactured asphalt release agent included on the Department's Approved Products List.  Diesel fuel or fuel oil shall not be used as an asphalt release agent.

Each truck shall have a watertight canvas cover of such size as to extend at least one foot over the sides and end of the truck bed and be adequately secured to protect the asphalt concrete mixture.  The use of the canvas cover shall be at the Engineer's direction.

401-3.05  Asphalt Pavers.   Asphalt pavers shall be self-propelled units provided with a heated vibratory screed. Grade and cross slope shall be controlled through the use of automatic grade and slope control devices.  The paver screed control system shall be automatically actuated by the use of an erected string line or a mobile stringline (ski) at least 30 feet in length on the high side of the paver.  Grade control shall be used on either  a) both the high and low sides or b) grade control on the high side and slope control on the low side.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the asphalt concrete mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the screed extension on both sides.

The use of a pickup machine to transfer the asphalt concrete mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any detrimental effects are observed.

401-3.06  Rollers.  The Contractor shall supply a sufficient number and weight of rollers to compact the mixture to the required density while maintaining the pace of the paving operations.  Rollers shall be of the static steel wheel, vibratory steel wheel, and pneumatic tire type, self propelled and capable of reversing without backlash.  They shall be specifically designed to compact hot asphalt concrete mixtures.  The use of equipment which results in crushing of the aggregate will not be permitted.

Pneumatic tire rollers shall be fully skirted, shall be at least 6 feet wide, and shall be configured such that the rear group of tires align to cover the spaces between the front group of tires.  The roller shall have an operating weight per tire of at least 3,000 pounds.  Tires shall be of equal size, a minimum of 20 inches in diameter, shall be inflated to at least 80 psi and  maintained so that tire pressures do not vary more than 5 psi between any two tires.

401-3.07  Preparation of Existing Surface.  Existing surfaces shall be prepared in conformance with the plans and specifications.  Existing paved surfaces shall be cleaned of loose material by sweeping with a power broom, supplemented by hand sweeping, if necessary.

After planing of a section of the roadway has been completed, that section shall be inspected by the Engineer for areas of distress or failure.  Areas requiring repair shall have the remaining pavement removed, and the distressed area shall be excavated to the depth and limits directed by the Engineer.  The excavated area shall be backfilled, as directed by the Engineer, with crushed aggregate base course material in conformance with the requirements of Section 301 or with Asphalt Concrete Type I.

Contact surfaces of curbing, gutters, manholes, and other structures shall be coated with a thin, uniform coating of tack coat material in conformance with Section 402 prior to the asphalt concrete mixture being placed.

Surfaces which have received a prime coat shall be allowed to cure.  Surfaces which have received an emulsion tack coat shall be allowed to break prior to placement of asphalt concrete mixture.

401-3.08  Preparation of Asphalt.  A continuous supply of the asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.09  Preparation of Aggregates.  The aggregate for the asphalt concrete mixture shall be heated and dried to a temperature compatible with the mix requirements specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid the presence of unburned fuel on the aggregate.  Any asphalt concrete mixture in which soot or fuel is present shall be wasted and no payment made.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the asphalt concrete mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.10  Mixing.  The aggregate, asphalt cement and additives shall be combined in the mixer in the amounts required by the Job Mix Design.

The materials shall be mixed such that a complete and uniform coating of the aggregate is obtained.  For batch plants, dry aggregate shall be placed in motion immediately prior to the addition of asphalt cement.  Wet mixing time shall be adequate to obtain 98 percent coated particles when tested in accordance with AASHTO T 195.

The temperature of the asphalt concrete mixture at the time of the mixing shall be as determined by the Job Mix Design.

401-3.11  Temporary Storage of Asphalt Concrete Mixture.  Temporary storing or holding of hot asphalt concrete mixture in silo type storage bins will be permitted.

All the asphalt concrete mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

Unsuitable asphalt concrete mixture shall be disposed of by the Contractor at no cost to the State.

401-3.12  Spreading and Placing.  The Contractor shall submit a Paving Plan for the Engineer's review a minimum of five working days prior to initiating the paving operation.  The plan shall consist of but not be limited to the following:

1.	Paving schedule to include sequence of operations.

2.	Operational details to include:

a.	Plant operating capacity and target production rate.

b.	Number and capacity of trucks, cycle time, and delivery rate.

c.	The manufacturer and model of the paver and pickup machine, to include information on grade followers, sensors, operating speed and production rate of the pavers.

d.	Number, type, weight, and operating speed of rollers.

e.	Location of longitudinal joints and method of constructing transverse joints.

f.	Construction plan for paving intersections and driveways.

The asphalt concrete mixture shall be laid upon a surface approved by the Engineer, spread and struck off and compacted to the required compacted thickness.

Asphalt pavers shall be used to distribute the asphalt concrete mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.14.

Asphalt Concrete, Type I greater than 3 inches thick shall be spread and compacted in two layers of approximately equal thickness.  The final lift shall not be placed until all lower lifts throughout that segment, as defined by the Paving Plan, has been placed and accepted.  Final lift paving shall be continuous, where possible, to keep the number of transverse joints to a minimum.  The final lift through a segment shall not be placed until all traffic control operations that conflict with the final configuration through that segment are completed.

Temporary pavement shall be placed in one lift.

Any asphalt concrete mixture which is contaminated or segregated will be rejected.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge dropoff.  When the pavement edge dropoff exceeds 2 inches, shoulder material shall be placed against the pavement edge.

Prior to the placement of final lift pavement, all new construction directly adjacent to and within the area to be paved shall be completed.  This includes curb and gutter, storm drainage construction, traffic signal improvements, loop detectors, illumination, utility adjustments, manhole and valve adjustments, and other items of work that may be required.

Asphalt to be placed over bridge membranes shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.  Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.   The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.  The use of vibratory rollers, with vibrator on, will not be permitted.

401-3.13  Compaction.  Immediately after the asphalt concrete mixture has been spread, struck-off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.

The target value for density will be 94 percent of the maximum specific gravity (MSG) as determined in accordance with AASHTO T 209 for the first sample from each lot of asphalt concrete  mixture as defined in subsection 401-4.02, Acceptance Sampling and Testing.  Acceptance testing for field density will be determined in accordance with ATM T-18.  (Acceptance testing for field density of leveling course will not be done.)

The asphalt concrete mixture, including leveling course, shall have a minimum of 3 complete passes with a pneumatic-tired roller prior to cooling to 175 degrees Fahrenheit.  A pass is defined as once over each point on the pavement surface.

Areas not accessible to the rollers shall be graded with rakes and lutes and compacted with mechanical tampers.  For depressed areas a trench roller may be used to achieve the required compaction.

Any asphalt concrete mixture that becomes loose and broken, segregated, mixed with dirt, or is any other way defective shall be removed and replaced with fresh hot asphalt concrete mixture, which shall be compacted to conform with the surrounding area.  Any area showing an excess or deficiency of asphalt cement shall be removed and replaced.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

401-3.14  Joints.  Joints shall be constructed to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

When joining old existing pavement and new pavement, the old pavement shall be cut in a neat line with a power driven saw.

Improperly formed joints resulting in surface irregularities shall be removed full depth, replaced with new material, and thoroughly compacted.  Rolling of joints after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line with a power driven saw.

A thin tack coat of asphalt cement or asphalt emulsion shall be applied on all cold joints and allowed to break prior to placing any fresh asphalt concrete mixture against the joint.  This work shall be completed by the Contractor just prior to paving.

Transverse joints shall be formed by saw cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by at least six inches.  The joints shall be at lane lines. Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than 6 inches from the edge of the stripe.

401-3.15  Surface Tolerance.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.  The asphalt concrete mixture in all defective areas shall be removed and replaced.  All costs associated with removal and replacement of asphalt concrete mixture in the defective areas shall be borne by the Contractor.

401-3.16  Patching Defective Areas.  Any asphalt concrete mixture that becomes contaminated with foreign material or is in any way defective as determined by the Engineer shall be removed.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular or parallel to the direction of traffic and so that the edges are vertical.  Edges shall be coated with a thin tack coat of material in accordance with Section 402.  Fresh asphalt concrete mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The asphalt concrete mixture shall be compacted to the density specified.  No payment shall be made for material replacing defective material.  All costs associated with the patching of defective areas shall be borne by the Contractor.

401-4.01  Method of Measurement.  The asphalt concrete mixture will be measured by the ton or by the square yard in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement material and anti-stripping additive in the mixture.

The weight of asphalt cement shall be calculated using the percent of asphalt cement for each sublot as determined by ATM T-23.  These tests shall be the basis for acceptance of the lot.

No payment will be made for any asphalt cement in excess of 0.4 percent above the optimum asphalt content specified in the mix design.

Any leftover, waste and diversion will be computed in a manner to be determined by the Engineer.

401-4.02  Acceptance Sampling and Testing.  The quantity of Type I of asphalt concrete mixture produced and placed shall be divided into lots and the lots evaluated individually for acceptance.  The Department has the exclusive right and responsibility for determining the acceptability of all materials incorporated into the project.  Acceptance sampling and testing shall be performed by the Engineer.  The results of the acceptance testing performed by the Engineer will be made available to the Contractor within seven working days from the date of sampling.

A lot will normally be 5,000 tons.  If the contract quantity is between 2,500 tons and 8,000 tons, the contract quantity will be considered one lot.  The lot will be divided into sublots of 500 tons.   Each sublot shall be randomly sampled and tested in accordance with this Subsection for asphalt cement content, density and gradation.

If ATM T-18 is used to measure density, one core with a minimum diameter of 6 inches will be taken from each sublot.  If ASTM D 2950 is used to measure density, three random tests will be taken from each sublot.  The average of these three tests will be the value representative of the sublot.

If the project has more than one lot and if less than eight sublots have been sampled at the time a lot is terminated, the material in the shortened lot will be included as part of the prior lot and the price adjustment computed for the prior lot shall include the samples from the shortened lot.

If eight or nine samples have been obtained at the time a lot is terminated, the price adjustment will be based on the actual number of test results (excluding outliers) in the shortened lot.

Samples taken for the determination of asphalt cement content will be taken from behind the screed prior to initial compaction.  Asphalt cement content shall be determined by ATM T-23.

Samples taken for the determination of aggregate gradation will be the same as specified for the determination of asphalt cement content.

The Contractor shall cut, within 24 hours of final rolling, full depth samples from the finished mat for density acceptance testing or for establishment of the ASTM D 2950 conversion factor.  The samples shall be neatly cut by a core drill at the randomly selected location designated by the Engineer.  All voids left by sampling shall be backfilled with new asphalt concrete material and compacted within 24 hours of sampling.  If field density is determined in accordance with ASTM D 2950 a minimum of seven, 6-inch diameter cores will be used to establish the conversion factor.

To protect the underlying membrane from damage, no samples shall be taken from the asphalt mat on the bridge decks.

Additional core samples will be required whenever a new Trial Job Mix Design is approved or whenever there is a change in the pavement thickness.  The MSG for each lot will be determined from the first randomly selected sample from the first sublot.

All tests necessary to determine conformance with the requirements specified in Section 401-2.01 will be performed by the Engineer without cost to the Contractor.

Samples will be evaluated for acceptance in accordance with Subsection 401-4.03.

401-4.03  Evaluation of Materials for Acceptance.  The following method of price adjustment will be applied to Asphalt Concrete, Type I.

All acceptance test results for a lot will be analyzed collectively and statistically by the Quality Level Analysis - Standard Deviation (Specification Conformance Analysis) Method using the procedures listed to determine the total estimated percent of the lot that is within specification limits.

Prior to computing the price adjustment, the validity of the test results shall be ascertained in accordance with ATM T-19M (attached as Appendix C).  Outlier test results shall not be included in the price adjustment calculations.  If any sieve size on a gradation test is an outlier, then none of the gradation test results on that sample shall be included in the price adjustment.

Quality Level Analysis (Specification Conformance Analysis) is a statistical procedure for estimating the percent compliance to a specification and is affected by shifts in the arithmetic mean (x) and by the sample standard deviation (s).  Analysis of test results will be based on an Acceptable Quality Level (AQL) of 95.0 percent and a contractor's risk of 5.0 percent unless otherwise specified.  AQL may be viewed as the lowest percent within the specification limits of a material that is acceptable as a process average and receive 100 percent pay.  The contractor's risk is the probability that when the Contractor is producing material at exactly the AQL, the materials will receive less than 1.00 pay factor.

As an incentive to produce quality material, a pay factor greater than 1.00 may be obtained.  The maximum pay factor obtainable is 1.05.  The maximum pay factor for the largest sieve size specification for gradation shall be 1.00.  The price adjustment is based on the lowest two pay factors.  The first factor is a composite pay factor for asphalt concrete mixture which includes gradation and asphalt cement content.  The second factor is a separate pay factor for density.

A lot containing non-specification material (less than 1.00 pay factor) may be accepted at an adjusted price provided the pay factor is at least 0.75 and there are no isolated defects identified by the Engineer.

A lot containing non-specification material that fails to obtain at least a 0.75 pay factor will be rejected in accordance with subsection 105-1.11.  The Contractor may submit a written request for acceptance of the material at a reduced price or approved correction.  Such a request shall include an engineering analysis showing expected effects on performance.  The Engineer will determine whether or not the material may remain in place at the reduced price.

The Engineer can reject material which appears to be defective based on visual inspection.  Such rejected material shall not be used in the work. No payment will be made for the materials rejected by the Engineer.

Quality Level Analysis.  Procedures for computation of composite and density pay factors are as follows:

1.	Eliminate test results found to be outliers by ATM T-19M (attached as Appendix B) and any test results on material not incorporated into the work from the quality level analysis.

Determine the arithmetic mean (x) of the remaining test results:

Where:	Σ 	= summation of

x=Σxn

x 	= individual test value to xn

n 	= total number of test values

x	is rounded to the nearest tenth for density and all sieve sizes except the #200 sieve.  x is rounded to the nearest hundredth for asphalt content and the #200 sieve.

2.	Compute the sample standard deviation (s) after the outliers have been excluded:

If the computed sample standard deviation (s) is <0.001, then use s = 0.2 for density and all sieve sizes except the #200 sieve.  Use s =  0.02 for asphalt cement content and the #200 sieve.

s=nΣ(x2)−(Σx)2n(n-1)

Where:	(x2)	 = summation of the squares of individual test values.

(x)2 = square of the summation of the individual test values.

The sample standard deviation (s) is rounded to the nearest hundredth for density and all sieve sizes except the #200 sieve.  The sample standard deviation (s) is rounded to the nearest .001 for asphalt content and the #200 sieve.

3.	Compute the upper quality index (QU):

Where:	USL (upper specification limit) = Target Value (TV) plus allowable deviation  (Table 401-2).

QU=USL-xs

Target Value = the single specification value as defined by the Job Mix Design.

QU is rounded to the nearest hundredth.

4.	Compute the lower quality index (QL):

Where:	LSL (lower specification limit) = Target Value minus allowable deviation (Table 401-2).

QL=x-LSLs

QL is rounded to the nearest hundredth.

5.	Determine PU (percent within the upper specification limit which corresponds to a given QU) from Table 401-3.

6.	Determine PL (percent within the lower specification limit which corresponds to a given QL) from Table 401-3.

7.	Determine the Quality Level (the total percent within specification limits) for aggregate gradation and asphalt content.

QL = (PL + PU) - 100

Determine Quality Level for density:  QL = (PL)

8.	Using the Quality Level from step 7, determine the lot Density Pay Factor (DPF) and gradation and asphalt cement content pay factors (PF) from Table 401-4.

9.	Compute the asphalt concrete mixture Composite Pay Factor (CPF) for asphalt content and gradation using the following formula:

CPF=[f3/4} }  \(  { ital PF}  rSub { size 8{ ital 34
                                        )+f1/2} }  \(  { ital PF}  rSub { size 8{ ital 12
                                        )+.......fac(PFac)]Σf

Table 401-5 is used to determine the weight factor (f) for each sieve size and asphalt content.

Table 401-2

LOWER SPECIFICATION LIMIT (LSL) and

UPPER SPECIFICATION LIMIT (USL)

| Measured Characteristics | LSL | USL |
| --- | --- | --- |
| 3/4 inch | TV-6.0% | TV+6.0% |
| 1/2 inch | TV-6.0% | TV+6.0% |
| 3/8 inch | TV-6.0% | TV+6.0% |
| No. 4 | TV-6.0% | TV+6.0% |
| No. 8 | TV-6.0% | TV+6.0% |
| No. 16 | TV-5.0% | TV+5.0% |
| No. 30 | TV-4.0% | TV+4.0% |
| No. 50 | TV-4.0% | TV+4.0% |
| No. 100 | TV-3.0% | TV+3.0% |
| No. 200 | TV-2.0% | TV+2.0% |
| Asphalt % | TV-0.40% | TV+0.40% |
| Density | TV-2.0% | --- |

Table 401 - 3

Upper Quality Index (QU) or Lower Quality Index (QL)

PU       				n = 10	n = 12	n = 15

or        				 to	 to	 to

PL	n = 7	n = 8	n =9	n = 11	n = 14	n = 18

100	2.23	2.39	2.53	2.65	2.83	3.03

99	1.89	1.95	2.00	2.04	2.09	2.14

98	1.76	1.81	1.84	1.86	1.91	1.93

97	1.67	1.70	1.72	1.74	1.77	1.79

96	1.59	1.61	1.63	1.65	1.67	1.68

95	1.52	1.54	1.55	1.56	1.58	1.59

94	1.46	1.47	1.48	1.49	1.50	1.51

93	1.40	1.41	1.42	1.43	1.44	1.44

92	1.35	1.36	1.36	1.37	1.37	1.38

91	1.30	1.30	1.31	1.31	1.32	1.32

90	1.25	1.25	1.26	1.26	1.26	1.27

89	1.20	1.21	1.21	1.21	1.21	1.22

88	1.16	1.16	1.16	1.17	1.17	1.17

87	1.12	1.12	1.12	1.12	1.12	1.12

86	1.08	1.08	1.08	1.08	1.08	1.08

85	1.04	1.04	1.04	1.04	1.04	1.04

84	1.00	1.00	1.00	1.00	1.00	1.00

83	0.97	0.96	0.96	0.96	0.96	0.96

82	0.93	0.93	0.93	0.92	0.92	0.92

81	0.90	0.89	0.89	0.89	0.89	0.88

80	0.86	0.86	0.86	0.85	0.85	0.85

79	0.83	0.82	0.82	0.82	0.82	0.81

78	0.80	0.79	0.79	0.79	0.78	0.78

77	0.76	0.76	0.76	0.75	0.75	0.75

76	0.73	0.73	0.72	0.72	0.72	0.71

75	0.70	0.70	0.69	0.69	0.69	0.68

74	0.67	0.66	0.66	0.66	0.66	0.65

73	0.64	0.63	0.63	0.63	0.62	0.62

72	0.61	0.60	0.60	0.60	0.59	0.59

71	0.58	0.57	0.57	0.57	0.57	0.56

70	0.55	0.55	0.54	0.54	0.54	0.53

69	0.52	0.52	0.51	0.51	0.51	0.50

68	0.49	0.49	0.48	0.48	0.48	0.48

67	0.46	0.46	0.46	0.45	0.45	0.45

66	0.44	0.43	0.43	0.43	0.42	0.42

65	0.41	0.40	0.40	0.40	0.40	0.39

64	0.38	0.38	0.37	0.37	0.37	0.37

63	0.35	0.35	0.35	0.34	0.34	0.34

62	0.32	0.32	0.32	0.31	0.31	0.31

61	0.30	0.29	0.29	0.29	0.29	0.29

60	0.27	0.27	0.26	0.26	0.26	0.26

59	0.24	0.24	0.24	0.24	0.23	0.23

58	0.21	0.21	0.21	0.21	0.21	0.21

57	0.19	0.19	0.18	0.18	0.18	0.18

56	0.16	0.16	0.16	0.16	0.16	0.15

55	0.13	0.13	0.13	0.13	0.13	0.13

54	0.11	0.11	0.10	0.10	0.10	0.10

53	0.08	0.08	0.08	0.08	0.08	0.08

52	0.05	0.05	0.05	0.05	0.05	0.05

51	0.03	0.03	0.03	0.03	0.03	0.03

50	0.00	0.00	0.00	0.00	0.00	0.00

NOTE:	For negative values of QU or QL, PU or PL is equal to 100 minus the table value for PU or PL. If the value of QU or QL does not correspond exactly to a figure in the table, use the next higher figure.

Table 401-4 - Pay Factors

Required Quality Level (QL) for a Given Sample Size (n)

and a Given Pay Factor

n = 12	n = 15

Pay				n = 10	  to	  to

Factor	n = 7	n = 8	n = 9	n = 11	n = 14	n = 18

1.05	100	100	100	100	100	100

1.04	93	93	94	94	95	95

1.03	89	90	91	91	92	93

1.02	86	87	88	88	89	90

1.01	84	85	85	86	87	88

1.00	81	82	83	84	85	86

.99	79	80	81	82	83	85

.98	77	78	79	80	81	83

.97	75	77	78	78	80	81

.96	73	75	76	77	78	80

.95	72	73	74	75	77	78

.94	70	72	73	74	75	77

.93	69	70	71	72	74	75

.92	67	69	70	71	72	74

.91	66	67	68	69	71	73

.90	64	66	67	68	70	71

.89	63	64	66	67	68	70

.88	62	63	64	65	67	69

.87	60	62	63	64	66	67

.86	59	60	62	63	64	66

.85	58	59	60	61	63	65

.84	56	58	59	60	62	64

.83	55	57	58	59	61	63

.82	54	55	57	58	60	61

.81	53	54	56	57	58	60

.80	52	53	54	55	57	59

.79	50	52	53	54	56	58

.78	49	51	52	53	55	57

.77	48	50	51	52	54	56

.76	47	48	50	51	53	55

.75	46	47	49	50	51	53

.00	45	46	48	49	50	52

NOTE:	To obtain a given factor, the computed Quality Level shall equal or exceed the value in the table.

Table 401-5

WEIGHT FACTORS

| Sieve Designation | Factor "f" |
| --- | --- |
| 3/4 inch | 3 |
| 1/2 inch | 3 |
| 3/8 inch | 3 |
| No. 4 | 6 |
| No. 8 | 9 |
| No. 16 | 4 |
| No. 30 | 4 |
| No. 50 | 4 |
| No. 100 | 4 |
| No. 200 | 20 |
| Asphalt % | 40 |

401-5.01  Basis of Payment.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.

The work required for preparation of the existing surface prior to paving as described under subsection 401-3.07, Preparation of Existing Surface, will be paid for under Items 202(2) Removal of Pavement, 203(1) Common Excavation, 301(1) Crushed Aggregate Base Course and the appropriate paving items.

The Asphalt Price Adjustment shall be the sum of the price adjustments for each lot and the fees accrued for subsequent Trial Job Mix Design evaluations as outlined in Subsection 401-2.01.  The price adjustment will be based on either the Composite Pay Factor (CPF) or Density Pay Factor (DPF), whichever is the lowest value.  The price adjustment for each individual lot shall be calculated as follows:

Price Adjustment = [(CPF or DPF)* -1] x (tons in lot) x (PAB)

PAB = Price Adjustment Base = $35/TON

* Composite Pay Factor (CPF) or Density Pay Factor (DPF) whichever is the lower value.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete, Type__ 	Ton

401(2)	___ Asphalt Cement	Ton

401(4)	Anti-Stripping Additive	Contingent

Sum

401(5)	Asphalt Price Adjustment	Contingent

Sum

401(6)	Temporary Pavement	Ton

Separate payment will not be made for asphalt cement or anti-stripping additive for Item 401(6) Temporary Pavement.  Price adjustments will also not apply to Item 401(6).  Removal of temporary pavement will be paid under Item 202(2) Removal of Pavement.

(6/25/92)R157

SECTION 402

TACK COAT

Special Provisions

402-3.04  Dilution of Asphalt Material.  Add the following to the first paragraph:  Emulsified Asphalt as manufactured is approximately 60 percent oil and 40 percent water.  This mixture may be diluted with an equal amount of water by weight or volume.  The determination of this ratio shall be accomplished by weighing the distributor prior to adding water, by sticking the tank, or other means acceptable to the Engineer.

402-3.05  Application of Asphalt Material.  Modify the application rate given in the first paragraph from "0.05 to 0.10 gallons" to "0.05 to 0.15 gallons".

(8/6/92)R33

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01  Description.  Add the following:  Excavation and backfill required shall be in accordance with Section 205.

501-2.01  Materials.  Add the following:  Reinforcing steel shall conform to the requirements of Section 503.

Concrete surface treatments shall conform to the requirements of Section 510.

501-3.01  Proportioning.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S, W and A-A concrete.

Standard Modifications

501-3.01  Proportioning.  In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186".  (5/12/89)M14

Special Provisions

501-3.01  Proportioning.  Add the following to item 4. Fly Ash:  Fly ash may be used only in the abutments of the Minnesota Drive Overhead.  Fly ash shall not be used in the girders, deck, pathways, or concrete railings of any bridge on this project.

501-3.02  Batching.  Add the following to item 5. Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, and moisture content of the various aggregates and the individual truck water meter reading when batched, for each truck load or batch of concrete supplied.  (5/7/91)R147

501-3.05  Forms.  Add the following:

Inserts.  Threaded inserts may be cast in the edges of concrete decks as an aid in forming sidewalks and concrete railings.  Spacing of the inserts shall be four feet and the insert size shall be appropriate for the intended loads.  After the forms are removed the recess remaining at the insert shall be filled and patched with grout of the same color and texture as the deck concrete.

Architectural Finish.  The thickness of concrete members that receive an architectural finish shall be increased so that the specified minimum cover to reinforcing steel is maintained.

The following concrete surfaces shall receive an architectural finish:

The vertical exterior surfaces of the concrete bridge railings that are exposed to view from outside either side of the bridge.

The longitudinal limits for the architectural finish shall be the outside end of the bridge rail transitions.

The architectural finish may be created by the form itself or by a liner attached to the formwork surfaces, and shall preferably be a pattern of standard manufacture.  The pattern shall produce a uniform vertical rib and groove texture.  The overall depth (relief) of the pattern shall not exceed one inch, and the center-to-center rib spacing shall not exceed three inches.  The widths of the rib surface and the base of the grooves shall be approximately equal.  Samples of the pattern shall be submitted for approval.

501-3.06  Placing Concrete.  Delete the last sentence of item 2., Pumping Concrete, and substitute the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete at the direction of the Engineer or his representative.  (10/1/91)R92

Under item 10., Setting Shoes and Bearing Plates, add the following:  Unless otherwise shown on the plans, pier and abutment caps on bridges shall be finished parallel to the roadway grade and parallel to the roadway cross slope or crown.  Grade strips on each side of the caps shall be independently set and the grade at the centerline of the bearing shall be carefully checked prior to casting the concrete.

501-3.11  Precast Concrete Wall Panels.  Add the following subsection:  Precast concrete wall panels shall be handled, stored, and installed in such a manner that there is no damage to any portion of the panel, including the facia.

501-4.01  Method of Measurement.  Delete the fourth paragraph and substitute the following:  Reinforcing steel utilized in the precast concrete wall panels will not be paid for separately, but will be subsidiary to the precast concrete wall panels.

Add the following:  Precast concrete wall panels will be measured by the actual face area of all panels completed and accepted, in place.

501-5.01  Basis of Payment.  Add the following:  Payment for Item 501(9) Precast Concrete Wall Panels will be full compensation for all labor, materials and equipment required to cast and erect the panels.  Reinforcing steel required for construction of precast concrete wall panels will not be paid for separately, but will be subsidiary to the item.

Aesthetic facia and graffiti protection for the retaining walls will be paid for under Section 510.

Architectural finish will not be paid for separately but will be subsidiary to Item 507(4A) or 507(4B), Concrete Bridge Rail, Type I, or Type 2B.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

501(9)	Precast Concrete Wall Panels	Square Foot

(10/1/91)R36

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01  Description.  Add the following to the fourth paragraph:  Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02, Prestressing Methods.

Special Provisions

502-1.01  Description.  Add the following:  This work shall also include the application of silane sealer to all surfaces of all concrete girders for this project.

Standard Modifications

502-1.02  Prestressing Methods.  Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand            45,000 psi

Low relaxation strand             40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand            35,000 psi

Low relaxation strand             32,000 psi

Bar                               25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

Special Provisions

502-3.01  Construction Requirements.

1.	General.  Add the following:  The plans show that the girders for the Minnesota Drive Overhead include beams that are tapered and/or curved, heavily skewed, cambered to match the vertical curve of the roadway grade, and contain reinforcing steel extending into sidewalks and curbs that are located in variable positions.  The Contractor shall utilize procedures that will assure accurate casting and positioning of all elements of the girders.  The Contractor shall make independent calculations to confirm all pertinent dimensions and locations prior to casting the girders, and furnish a copy of the calculations to the Engineer.  The responsibility of achieving a proper fit of all elements lies solely with the Contractor.

Standard Modifications

502-3.01  Construction Requirements.

6.	Pretensioning.  In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

Special Provisions

502-3.01  Construction Requirements.

6.	Pretensioning.  Add the following:  The Contractor's attention is directed at the required release strength shown on the plans.  This release strength is substantially greater than usual, and will probably require at least two days of curing prior to release of the strands.

502-3.04  Placing.  Add the following to the sixth paragraph:  The grout shall be packed and rodded into the joints to form a dense, impermeable filling.  The dry consistency of the grout tends to result in a porous filling, so additional compaction effort will be needed to achieve the required density.  The grout surface shall be smooth and neat in appearance.  The grout surface shall meet the girder edges throughout their lengths, and shall match the elevation of the surface of the girders with a tolerance of + 1/8 inches.  Patching and grinding may be required.

502-3.05  Application of Silane Sealer.  Add the following subsection:  All concrete surfaces shall be treated with a solution of 40 percent by weight alkyltrialkoxysilane in an anhydrous alcohol solvent (hereafter abbreviated as silane).  Prior to the sealing operation the surfaces shall be cleaned according to the manufacturer's recommendations.  The silane sealer shall be shop applied according to the manufacturer's recommendations.

Standard Modifications

502-4.01  Method of Measurement.

1.	Structural Members.  In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".

Special Provisions

502-4.01  Method of Measurement.  Add the following:  All labor, materials, equipment and work necessary for sealing the concrete surfaces with silane penetrating sealer will not be measured for payment but will be incidental to and included with Prestressed Concrete Structural Members.

Standard Modifications

502-5.01  Basis of Payment.  Delete the next to the last paragraph.

(5/12/89)M16

Special Provisions

502-5.01  Basis of Payment.  Add the following:  No adjustment in the contract price for prestressed concrete girders will be made when epoxy coated prestressing strands are fabricated integrally with the units.

SECTION 503

REINFORCING STEEL

Special Provisions

503-1.01  Description.  Add the following:  This work will include the epoxy coating of appropriate reinforcing steel bars.  All reinforcing steel in precast concrete wall panels, precast concrete girders, concrete bridge railing, mechanically stabilized embankment retaining walls, wall coping, half concrete barrier, modified half concrete barrier and other locations as noted on the plans, shall be epoxy coated.  (8/10/92)R38

Standard Modifications

503-3.05  Splicing.  Delete the first and second paragraphs and substitute the following:  Lap splices for reinforcing bars shall be as shown on the plans or as directed.  (5/12/89)M17

Special Provisions

503-5.01  Basis of Payment.  Add the following:  Epoxy coated reinforcing steel will not be paid for separately, but will be subsidiary to the items of work for which it is required.  (8/10/92)R38

Reinforcing steel embedded in the bridge deck and used for anchoring bridge railings, medians, sidewalks, or similar features, will not be paid for separately, but will be subsidiary to and included in the price paid for items under Section 502.

Reinforcing steel contained in the bridge railings, which is not embedded in the bridge deck will not be paid for under this Section, but will be subsidiary to Item 507(4), Concrete Bridge Railing.

Epoxy coated reinforcing steel contained in the medians and sidewalks which is not embedded in the bridge deck will be included in the payment for Item 503(1), Reinforcing Steel.

SECTION 504

STEEL STRUCTURES

Special Provisions

504-3.02  Erection.  Add the following under item 8., Setting Shoes and Bearings:  Epoxy adhesive, conforming to AASHTO M-235, shall be applied to the bottom surfaces of the elastomeric bearing pads prior to placement, and the pads shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between the pads and the concrete caps.

504-3.03  Painting.  Add the following:  Damaged galvanizing shall be repaired in accordance with AASHTO M-36.

SECTION 505

PILING

Special Provisions

505-1.01  Description.  Delete the second paragraph and substitute the following:  The Contractor shall be responsible for furnishing steel sheet piles of sufficient length to extend at least to the tip elevation shown on the plans.  The Contractor may, at his own expense, drive test piles, make borings, or conduct any other investigations he deems necessary to complete the work.

If an impact pile driver is used, a manufactured structural steel driving head (helmet) for the type and size of steel sheet piling shall be used.  This head (helmet) shall be compatible with the steel sheet pile shape.

505-3.09  Driving Piles.  Delete the tenth paragraph in its entirety (the second paragraph on page 250).

Add the following to the 11th paragraph:  To facilitate installation of the steel sheet piling for wall VI, the following methods may be used:

1.	Pre-bore holes.  These shall be located near the knuckles of the sheetpiles and may extend to within 5 feet of the tip elevation.

2.	Excavation.  As driving progesses, material may be excavated to bottom of roadway template excavation to decrease soil pressure.

Add the following:  The steel sheet piling for wall VI shall be driven with a vibratory pile driver that has a driving force of not less than 182 tons, or an impact hammer having a manufacturer's rating of energy of not less than 50,000 foot-pounds.

SECTION 507

BRIDGE RAILING

Special Provisions

507-2.01  Materials.  Delete this subsection in its entirety and substitute the following:

1.	Steel.  Metal pipe handrailing on the bridge rail shall conform to the requirements of Section 722, Bridge Railing.

2.	Concrete.  Concrete for cast-in-place concrete railings shall be Class A concrete and shall conform to the applicable requirements of Section 501.  The surface finish of the railings shall conform to the requirements of a rubbed finish, or an architectural finish, as shown on the plans or specified under subsection 501-3.05, Forms.

3.	Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 504 and shall be epoxy coated.

507-3.01  Construction Requirements.  Add the following:

1.	Concrete.  Casting of the concrete rail shall conform to the requirements of Section 501, Structural Concrete.

2.	Reinforcing Steel.  Reinforcing steel shall conform to the requirements of Section 503, Reinforcing Steel.

507-4.01  Method of Measurement.  Delete this subsection in its entirety and substitute the following:  The number of linear feet paid for Concrete Bridge Railing will be determined from the plan dimensions, and shall extend from out-to-out of the Bridge Rail Transitions.

Standard Modifications

507-4.01  Method of Measurement.  Add the following:  It shall also include concrete and associated reinforcing steel included or partially contained within the limits of the concrete rail section.  (5/12/89)M19

Special Provisions

507-5.01  Basis of Payment.  Add the following:  Payment for Concrete Bridge Railing will be full compensation for furnishing all labor, materials, and equipment required to construct the bridge rail.  This includes the bridge rail concrete, reinforcing steel, structural tubing, hardware, utility conduits, and will include reinforcing steel embedded in the deck and extending into the railings.

Concrete bridge rail transitions will not be paid for separately, but will be subsidiary to Item 507(4), Concrete Bridge Railing.

SECTION 508

MEMBRANE WATERPROOFING

Special Provisions

Delete this Section in its entirety and substitute the following:

508-1.01  Description.  This work consists of furnishing and installing membrane waterproofing on concrete bridge decks and backwalls in conformance with the plans.

When the plans provide for the construction of bridge decks with precast concrete components utilizing epoxy coated reinforcing steel, this work shall consist of furnishing and applying an 18-inch minimum width strip of membrane waterproofing centered over the joints between adjacent concrete members.

508-2.01  Membrane Waterproofing Material.  Membranes for bridge deck waterproofing shall be a manufactured type membrane as specified herein.

Membrane shall consist of a single or multiple component elastomeric material and shall be a product listed on the Department's Approved Products List, or an approved equal.  If Polyguard 665 Waterproof Membrane is selected, the Contractor shall comply with the following requirements:

1.	The laydown temperature of the asphalt mix shall be a minimum of 250 degrees Fahrenheit.  Laydown temperature is defined as the temperature of the asphalt mix behind the paver screed.

2.	If a tack coat is recommended by the supplier, a STE-1 or other approved tack coat shall be used.

3.	The manufacturer shall certify that the waterproof membrane will develop a proper bond with a minimum asphalt mix laydown temperature of 250 degrees Fahrenheit.

508-2.02  Overlay Materials.  Materials requirements for pavement overlays on waterproof membranes shall conform to those specified in Section 401.

CONSTRUCTION REQUIREMENTS

508-3.01  Application of Membrane Waterproofing.

1.	General.  Membrane waterproofing shall be installed in a manner to assure the following results:

a.	A complete bond between the membrane and the concrete surface of deck and curb face.

b.	An unbroken waterproof membrane in place between the concrete deck surface and the asphalt overlay.

c.	A complete bond between the membrane and the asphalt overlay.

The membranes shall be installed under the supervision of a representative from the membrane manufacturing company and in accordance with the manufacturer's published instructions.

2.	Preparation of Concrete Deck.  All concrete surfaces to receive membranes shall have attained a compressive strength of not less than 80 percent of the ultimate strength (f'c) prior to application of the membrane.

The entire deck shall be free of all foreign materials such as dirt, dust, moisture, loose concrete, etc.  Prior to applying the tack coat, primer or emulsion, all dust and loose material shall be removed from the deck by power sweeping followed by a thorough cleaning with compressed air.  Any sharp concrete edges on the deck surface which would puncture the membrane shall be corrected in a satisfactory manner prior to application of the membrane.  Grease, oil, paint, etc., shall be removed with solvents, detergents or sand blasting on decks that are to receive manufactured membranes.

Additional power sweeping, vacuuming, compressed air cleaning, or hand brooming shall be performed immediately before applying the tack coat, primer or emulsion if deemed necessary by the Engineer.

3.	Weather and Moisture Limitations.  In order to minimize outgassing, liquid-type manufactured membranes shall be applied only when deck surface temperatures are falling, or likely to fall, during the curing period of the membrane.

Work shall not be done during wet weather conditions, nor when the deck and ambient air temperatures are below 40 degrees F.

4.	Overlaying and Protection of Membrane.  The asphalt overlay shall not be placed until the membrane has cured to the proper state to prevent damage by the overlaying operation.  Vehicles, except the spreader and trucks used for hauling the asphalt overlay mix, shall not be operated on the membrane.

Paving machines used over the membrane waterproofing shall be rubber tired or rubber tracked.  Steel-wheeled rollers only shall be used to compact the asphalt paving on the bridge decks.

Asphalt shall be placed, spread, and rolled in such a manner that the membrane will not be damaged.  The Contractor shall adhere to the manufacturer's published minimum and maximum temperature limitations for asphalt overlay material.  The use of vibratory rollers, with vibrator on, will not be permitted.

508-4.01  Method of Measurement.  Membrane waterproofing will not be measured for payment.

All materials for the asphalt overlay will be included in the measurements of quantities for the appropriate paving items.

No adjustments will be made in the quantities or prices of materials for asphalt overlay because of any variations resulting from utilizing waterproof membranes of greater or lesser thickness.

508-5.01  Basis of Payment.  Membrane waterproofing will be subsidiary to Item 401(1), Asphalt Concrete, Type I.

Payment for the asphalt overlay will be made under the appropriate paving items.

Add the following Section:

SECTION 510

CONCRETE SURFACE TREATMENTS

Special Provisions

510-1.01  Description.  This work consists of providing an aesthetic facia on all precast concrete wall panels and mechanically stabilized embankment retaining wall panels constructed under Sections 501 and 511, except for those adjacent to and facing the railroad.

In addition, all precast concrete wall panels, mechanically stabilized embankment retaining walls and the two outermost girder outside surfaces of Bridge No. 699 shall receive graffiti protection.

510-2.01  Materials.  Reinforcing steel shall meet the requirements of subsection 709-2.01, Reinforcing Steel.

The Contractor shall provide standard reusable, non-porous form liners conforming to the pattern for Burke Form Liner No. BG 312, Waterfall for precast concrete wall panels.

Materials for aesthetic facia for mechanically stabilized embankment retaining walls shall be as specified in Section 511.

Graffiti protection shall be a two step system designed specifically for this use consisting of a single component clear acrylic base coat over which a clear urethane finish coat is applied.  This material is not a sealer or vapor barrier.  No appreciable discoloration will be allowed.  The Contractor should be aware that these materials require special precautions, and shall be applied by trained personnel.

510-3.01  Aesthetic Facia.  Form liners shall be used in all precast concrete wall panel forms which have exposed surfaces.  The wall dimensions and concrete quantities provided on the plans are minimum and do not include allowances for the thickness of the form liners which must be accounted for by the Contractor.   The liners will cover the majority of the form with a minimum of 2-inches and a maximum of 12-inches between the edge of liner and the finished top of the wall, pathway or finished grade at the bottom, and edge or expansion joints of the wall on the sides.  The Engineer shall approve the liner placement on the form prior to the concrete pour.

Aesthetic facia for mechanically stabilized embankment retaining walls shall be as specified in Section 511.

510-3.02  Graffiti Protection.  All concrete surfaces shall have set at least 28 days before any coatings are used.  The base coat shall be applied with a roller or sprayer in accordance with the manufacturers recommendations.  After 72 hours, two coats of the finish coat shall be applied.  Appropriate masking may be required.

510-4.01  Method of Measurement.  Aesthetic facia will be measured by the square foot of actual design exposed in the finished structure regardless of the type.

Graffiti protection shall be measured by the square foot of surface area designated by the Engineer.

510-5.01 Basis of Payment.  Payment for retaining wall treatments will be full compensation for all labor, equipment and materials, including reinforcing steel, required to complete the walls in accordance with the plans and specifications.

Payment will be made under:

Pay Item No.			Pay Item	Pay Unit

510(1)             Aesthetic Facia	Square Foot

510(2)           Graffiti Protection	Square Foot

(9/1/89)R41

Add the following Section:

SECTION 511

MECHANICALLY STABILIZED

EMBANKMENT RETAINING WALLS

Special Provisions

511-1.01  Description.  This work shall consist of furnishing and constructing mechanically stabilized embankment retaining walls in conformance with the  plans or as established by the Engineer.   The Mechanically Stabilized Embankment (MSE) Retaining Walls shall be constructed at the locations shown on the plans and as stipulated in these specifications.  The MSE retaining walls shall consist of an appropriate wall face treatment connected to soil reinforcing materials.  The MSE retaining walls shall consist of pre-cast concrete face panels with an exposed aggregate finish, connected to soil reinforcing galvanized steel.

The following list of acceptable MSE systems has been selected from the Department's current roster of pre-qualified systems. The listed systems are limited to only those systems determined to have characteristics suitable for this project.

At the Contractor's option, one of the following acceptable alternative MSE systems may be constructed:

Proprietary Systems:

1.	"Reinforced Earth"

of 	Reinforced Earth Company

22619 SE 64th Place, Suite 240

Issaquah, Washington  98027

(206) 391-0111

2.	"Retained Earth"

of	VSL Corporation

1077 Dell Avenue

Campbell, California  95008

(408) 866-5000

3.	"Reinforced Soil Embankment"

of	Hilfiker Retaining Walls

3900 Broadway

Eureka, California  99501

(707) 443-5093

There are no non-proprietary systems approved at this time.

Unless specifically noted otherwise, only one MSE system shall be selected for installation on this project.  Use of multiple systems within the same construction contract will not be allowed.

The Contractor shall submit complete working drawings for the selected wall system in accordance with the provisions in Section 105-1.02, "Plans and Working Drawings" of the Standard Specification.  The Contractor shall verify the existing ground elevations at the site before preparing the final working drawings.  Said working drawings shall contain all information required for the proper construction of the system including backfill and compaction requirements and any required revisions or additions to drainage or other facilities.  The working drawings shall be supplemented as necessary with calculations for the particular installation.  Said working drawings and calculations shall demonstrate the internal stability as well as the external stability of the MSE wall and shall be signed and sealed by an engineer who is registered as a Civil Engineer in the State of Alaska.  The Contractor shall allow the Engineer 3 weeks to review the drawings and calculations after a complete set of shop drawings is received.

Heights, lengths, and depths of MSE systems may vary from, but shall not be less than those of the Mechanically Stabilized Embankment shown on the plans.

The height and length to be used for any system shall be the minimum for that system that will effectively retain the earth behind the structure for the loading conditions, contours, profile, or slope lines shown on the plans or on the approved working drawings.  In addition, if the plans show limiting parameters for the systems, the system selected shall conform to those parameters.

The construction of the MSE system shall conform to the details on the approved working drawings and to the details of the pre-qualified system on file with the State.

511-2.01  Materials.  Materials furnished for The MSE retaining walls shall conform to the following:

The Contractor shall make his own arrangements to purchase or manufacture the face elements, reinforcing-mesh or strips, attachment devices, joint filler, and all other necessary components from sources listed in the contract documents.  Materials not conforming to this section of the specifications or from sources not listed in the contract documents, shall not be used without written consent from the Engineer.

1.	Concrete Face Panels.  The panels shall be fabricated in conformance with Section 501, with the following exceptions and additions:

a.	The portland cement concrete shall conform to Class A with a 4,000 psi compressive strength at 28 days.

b.	The units shall not be stripped from their forms until the concrete reaches a minimum compressive strength of 1,000 psi.  The units may be shipped after reaching a minimum compressive strength of 3,400 psi.  Panels with hairline cracks in them will not be accepted.

c.	Concrete Finish and Tolerances:  The concrete surface of the front face shall have an exposed aggregate finish surface.  The rear face of the panel shall be screeded to eliminate open pockets of aggregate and surface distortions in excess of 1/4 inch.  The panels shall be cast on a flat area.  The embeds, tie strip guide, or other galvanized devices shall not contact or be attached to the face panel reinforcement steel.

The exposed aggregate finish shall be etched to a texture approved by the Engineer.  The aggregate shall be exposed using surface retarders unless other methods such as sandblasting or bushhammering are specifically stipulated in the specifications or approved by the engineer.  Gap grading or pre-placement of face aggregate will not be required unless specifically stipulated in the specifications.   The contractor shall prepare three, 24" x 24" square, exposed aggregate samples.  The samples shall range in texture from a light aggregate exposure to a medium exposure to a heavy exposure.  The samples shall be submitted to the Engineer for selection of the texture to be produced on the MSE concrete panels under the contract.

d.	Angle Points:   Unless specifically stipulated otherwise, alignment changes in walls shall be accomplished with prefabricated angled corner panels of the same texture and size as the flat panels, such that there is a continuous panel traversing the angle point without a break in the normal horizontal and vertical joint pattern.   Bevel panels or field cuts that disrupt the normal joint pattern and/or result in a single vertical line will not be allowed.

e.	Marking:  The date of manufacture, the production lot number, and the piece mark, shall be clearly scribed on an unexposed face of each panel.

f.	Handling, Storage and Shipping:  All panels shall be handled, stored, and shipped in such a manner as to protect them from chipping, discoloration, cracks, fractures, and excessive bending stresses.  Panels in storage shall be supported on firm blocking to protect the panel connection devices and the exposed exterior finish.

g.	Reinforcing steel for the concrete panels shall conform to ASTM A-615.

h.	Tolerances:  All panels shall be manufactured within the following tolerances.

1)	Panel Dimensions:  Position of panel strap connection devices within 1 inch.  All other dimensions within 3/16 inch.

2)	Panel Squareness:  Squareness as determined by the difference between the two diagonals, shall not exceed 1/2 inch.

3)	Panel Surface Finish: Surface defects on smooth formed surfaces measured on a length of 5 feet shall not exceed 1/8 inch.  Surface defects on the textured-finished surfaces measured over a length of 5 feet shall not exceed 5/16 inch.

i.	Testing:

Compressive Strength:  Acceptance of concrete panels with respect to compressive strength will be determined on the basis of production lots.  A production lot is defined as a group of panels that will be represented by a single compressive strength sample and will consist of either 40 panels or a single day's production, whichever is less.

During the production of the concrete panels, the manufacturer will randomly sample the concrete in accordance with AASHTO T-141.  A single compressive strength sample, consisting of a minimum of four cylinders, will be randomly selected for every production lot.

Compression tests shall be made on a standard 6-inch by 12-inch test specimen prepared in accordance with AASHTO T-23.  Compressive strength testing shall be conducted in accordance with AASHTO T-22.

For every compressive strength sample, a minimum of two cylinders shall be cured in accordance with AASHTO T-23 and tested at 28 days.  The average compressive strength of these cylinders, when tested in accordance with AASHTO T-22, will provide a compressive strength test result which will determine the compressive strength of the production lot.

If the Contractor wishes to remove forms or ship the panels prior to 28 days, a minimum of two additional cylinders will be cured in the same manner as the panels.  The average compressive strength of these cylinders, when tested in accordance with AASHTO T-22, will determine whether the forms can be removed or the panels shipped.

Acceptance of a production lot will be made if the compressive strength test result is greater than or equal to 4,000 pounds per square inch.  If the compressive test result is less than 4,000 pounds per square inch, then the acceptance of the production lot will be based on its meeting the following acceptance criteria in their entirety:

1)	Ninety percent of the compressive strength test results for the overall production shall exceed 4,150 pounds per square inch.

2)	The average of any six consecutive compressive test results shall exceed 4,250 pounds per square inch.

3)	No individual compressive strength test result shall fall below 3,600 pounds per square inch.

Air Content:   Air content tests will be performed in accordance with AASHTO T-152 or AASHTO T-196.  Air content samples will be taken at the beginning of each day's production and at the same time as compressive samples are taken to insure compliance.

Slump Test:   The slump test will be performed in accordance with AASHTO T-119.  The slump will be determined at the beginning of each day's production and at the same time as the compressive samples are taken.

Rejection:  Units shall be rejected because of failure to meet any of the requirements specified above.  In addition, any of the following defects shall be sufficient cause for rejection.

1)	Defects that indicate imperfect molding.

2)	Defects indicating honeycombed or open texture concrete.

3)	Cracked or severely chipped panels.

4)	Excessive color variation on front face of panel.

2.	Wire Face.  When specifically stipulated for construction in a contract, wire face walls shall be constructed in accordance with the plans and the following requirements.

a.	Facing mesh shall be formed by a ninety degree bend of the soil reinforcement mesh and shall have a pre-bent tie for connection to the soil reinforcing mesh above.  Galvanization shall be applied after the mesh is fabricated and shall conform to the minimum requirements of ASTM A-123.

b.	Backing mat shall be W1.7 x W1.7 welded wire fabric meeting ASTM A-185, galvanized in accordance with ASTM A-123.   The backing mat height shall be approximately two inches smaller than the facing mesh height.

c.	Hardware cloth with openings not exceeding 1/4 inch shall be placed between the backfill and backing mat to retain the soil.   Galvanization shall conform to ASTM A-123.   To avoid the loss of backfill fines, the height of hardware cloth shall be equal to the facing mesh height plus three inches.

3.	Soil Reinforcing and Attachment Devices.  All reinforcing and attachment devices shall be carefully inspected to insure they are true to size and free from defects that may impair strength and durability.

a.	Reinforcing Strips:  Reinforcing strips shall be hot rolled from bars to the required shape and dimensions.  Their physical and mechanical properties shall conform to ASTM A-572 grade 65 (AASHTO M-223) or equal.  Galvanization shall conform to the minimum requirements of ASTM A-123 (AASHTO M-111).

b.	Reinforcing Mesh:  The reinforcing mesh shall be shop fabricated of  cold drawn steel wire conforming to the minimum requirements of ASTM A-82 and shall be welded into the finished mesh fabric in accordance with ASTM A-185.  Galvanization shall be applied after the mesh is fabricated and shall conform to the minimum requirements of ASTM A-123.  Any damage done to the mesh galvanization prior to the installation shall be repaired in an acceptable manner and provide a galvanized coating comparable to that provided by ASTM A-123.

c.	Tie Strips:  The tie strips shall be shop fabricated of hot rolled steel conforming to the minimum requirements of ASTM A-570, grade 50 or equivalent.  Galvanization shall conform to ASTM A-123 (AASHTO M-111).

d.	Loop Imbed:  Loop imbeds shall be fabricated of cold drawn steel wire conforming to the requirements of ASTM A-82 and welded in accordance with ASTM A-185.  Loops shall be galvanized in accordance with ASTM A-123, or approved equal.

e.	Connector Bar:  Connector bars shall be fabricated of cold drawn steel wire conforming to the requirements of ASTM A-82 and galvanized in accordance with ASTM A-123.

f.	Fasteners:  Fasteners shall consist of 1/2 inch diameter, hexagonal cap screw bolts and nuts, which are galvanized and conform to the requirements of ASTM A-325 (AASHTO M-164) or equivalent.

g.	Connection Pins:  Connector pins and mat bars shall be fabricated from A-36 steel and welded to the soil reinforcement mats as shown on the plans.  Galvanization shall conform to ASTM A-123 (AASHTO M-111).

4.	Joint Materials.  Bearing pads, joint filler, and joint cover materials shall be according to the wall supplier's recommendations.

5.	Backfill.  Backfill for mechanically stabilized embankment retaining walls shall conform to requirements for selected material, Type A, as set forth in subsection 703-2.07 Selected Material.  It shall have a minimum in-place density of 130 pcf and shall conform to the following criteria for backfill corrosion testing:

Plasticity Index (P.I.) shall not exceed 6, as determined by AASHTO T-89 and T-90.

a.	Soundness.  The materials shall be substantially free of shale or other soft, poor durability particles.  The material shall have a sodium sulfate soundness loss of less than 30 percent after four cycles, as determined in accordance with AASHTO T-104.

b.	Electrochemical Requirements.  The backfill materials shall meet the following criteria:

Property		Requirements and Test Methods

Resistivity	3,000 ohm centimeters min. California DOT 643*

pH			5-10

California DOT 643

Chlorides		50 parts per million max.

California DOT 422

Sulfates		100 parts per million max.

California DOT 417

Corrosion tests shall be performed by the State.  The Contractor shall notify the Engineer at least 60 days prior to wall construction so corrosion testing for the backfill materials can be performed.

* Part 4, B through H.

6.	Concrete Leveling Pad.  The concrete leveling pad shall conform to Section 501.  The concrete for the pad shall be placed at least 12 hours prior to erecting the face panels.

7.	Acceptance of Material.  The Contractor shall furnish the Engineer a Certificate of Compliance certifying the above materials, excluding backfill, comply with the applicable contract specifications.  A copy of all test results performed by the Contractor necessary to assure contract compliance shall also be furnished to the Engineer.

Acceptance will be based on the Certificate of Compliance, accompanying test reports, and a visual inspection by the Engineer.

8.	Wall Coping.  The cast-in-place top wall coping, including the modified half concrete barrier if required, shall be Class A Concrete meeting the requirements of Section 501.

511-3.01  Excavation and Foundation.  Excavation and preparation of the foundation shall be in conformance with Section 205, Excavation, Backfill and Foundation Fill for Structures.

The foundation for the structure shall be graded level for a width equal to or exceeding the length of reinforcement elements plus 1.0 foot or as shown on the plans.  Prior to wall construction, except where constructed on rock, the foundation shall be compacted by two passes of a vibratory drum compactor.  Any foundation soils found to be unsuitable shall be removed and replaced with backfill as per Section 205.

At each panel foundation level, a cast-in-place un-reinforced concrete leveling pad of the type shown on the plans shall be provided.  The footing shall be cured a minimum of 12 hours before placement of wall panels.

511-3.02  Wall Erection.  A field representative from the proprietary wall system being used shall be available during the erection of the wall.  The services of the representative shall be at no additional cost to the State.

Pre-cast concrete panels shall be placed so that their final position is vertical, or battered as shown in the plans.  For erection, panels are handled by means of lifting devices connected to the upper edge of the panel.  Panels shall be placed in successive horizontal lifts in the sequence shown on the shop plans as backfill placement proceeds.  As backfill material is placed behind the panels, the panels shall be maintained in vertical position by means of temporary wedges or bracing according to the wall suppliers recommendations.  For structures with pre-cast facing panels, concrete vertical tolerances and horizontal alignment tolerances shall not exceed 3/4 inch when measured with a 10-foot straight edge.  During construction, the maximum allowable offset in any panel joint shall be 3/4 inch.  The overall vertical tolerance of the wall (top to bottom) shall not exceed 1/2 inch per 10 feet of wall height.  The plumb and tolerances of each panel row at the face shall be checked prior to erection of the next panel row.  Should any panels be out of tolerance, the fill shall be removed, and panels reset to their proper tolerances.  Horizontal, vertical and slope joint openings between panels shall be uniform and no larger than 1-1/4 inch and no smaller than 1/2 inch.

For wire-faced structures, backing mats and 1/4 inch hardware cloth shall be placed in successive horizontal lifts in the sequence shown on the shop plans as backfill placement proceeds.  Vertical tolerance (plumb) and horizontal alignment tolerance shall not exceed 2 inches when measured at the junction of the wire facing and soil reinforcement along a 10-foot straight edge.  The overall vertical tolerance of the wall (top to bottom) shall not exceed 1 inch per 10 feet of wall height.  These criteria are applicable to both vertical and battered structures.

Reinforcement elements shall be placed normal to the face of the wall, unless otherwise shown on the plans.  Prior to placement of the reinforcing elements, backfill shall be compacted in accordance with Section 205.

511-3.03 Backfill Placement.  Backfill placement shall closely follow erection of each course of panels.  Backfill shall be placed in such a manner as to avoid any damage or disturbances of the wall materials or misalignment of the facing panels.  Any wall materials which become damaged during backfill placement shall be removed and replaced at the Contractor's expense.  Any misalignment or distortion of the wall facing panels due to placement of backfill outside the limits of this specification shall be corrected by the Contractor at his expense.

Backfill shall be compacted to 95 percent of the maximum density as determined by AASHTO T-180 Method D.  For applications, where spread footings are used to support bridge or other structural loads, the top 5.0 feet below the footing elevation shall be compacted to 100 percent as determined by AASHTO T-180.

The maximum lift thickness after compaction shall not exceed 8 inches.  the Contractor shall decrease this lift thickness, if necessary, to obtain the specified density.

Compaction within 3 feet of the back face of the wall facing shall be achieved with at least three passes of lightweight mechanical tamper, roller or vibratory system.

A minimum of one density test shall be taken at each level of soil reinforcement material.

At the end of each day's operation, the Contractor shall slope the last level of backfill away from the wall facing to rapidly direct runoff away from the wall face.  In addition, the Contractor shall not allow surface runoff from adjacent areas to enter the wall construction site.

511-3.04  Wall Coping Construction.  At the Contractors option, the wall coping including the modified half concrete barrier, if required, may be cast-in-place in a single or two step operation.  It shall be completed as soon as possible after the wall has been constructed.  Until such time as it is completed, protection shall be provided as necessary for both vehicles and pedestrians in accordance with Section 643.

511-4.01  Method of Measurement.  Mechanically Stabilized Embankment Retaining Walls will be measured by the square foot of wall faces measured along the face of the wall.  Regardless of the type of system actually constructed, the square foot area for payment will be based on the height and length of each section of mechanically stabilized embankment retaining wall shown on the plans which was constructed.  The height of each section will be taken as the difference in elevation on the outer face from the bottom of the lowermost face panel to the top of the uppermost face panel, based on the approved erection drawings.

Tapered wall sections will be measured using the average height resulting from the height measured at each end of the tapered section.

Coping shall be paid by the linear foot, measured along the top of the coping, from beginning of wall to end of wall.

511-5.01  Basis of Payment.  The contract price paid per square foot for MSE Retaining Walls shall include full compensation for furnishing all labor, materials, tools, equipment, and incidentals, and for doing all work involved in constructing the earth retaining structure; including drainage system, bar reinforcing steel, leveling pad, face panel, coping, and all parts of or appurtenances to the earth reinforcement system, complete in place, as shown on the plans, as provided in the Standard Specifications and these Special Provisions, and as directed by the Engineer.

Payment for Item 511(2) Coping will be full compensation for all labor, equipment and materials required for construction, complete and accepted.  All other top of wall treatments will be paid for as Item 606(18A) Modified Half Concrete Barrier.

Excavation for the walls, footing, and reinforcing strips or mesh will be paid in accordance with Section 205.

Reinforced backfill will be paid in accordance with Section 203 for selected material, Type A.  Meeting the requirements for plasticity, soundness, electrochemical requirements and specified density will not be paid for separately, but will be considered subsidiary to selected material, Type A.

Aesthetic facia for MSE retaining walls will be paid for under Section 510.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

511(1)	Mechanically Stabilized	Square Foot

Embankment Retaining Wall

511(2)	Coping	Linear Foot

(10/1/91)R90

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

602-3.01  Installation.  Add the following after the second paragraph:  Bedding material shall conform to the requirements of Selected Material, Type A.  All rock placed within 1 foot of the pipe shall pass a 4-inch sieve.

602-3.02  Backfilling.  Add the following:  Backfilling shall progress evenly on each side of the pipe-arch in 8 inch maximum lifts compacted to 95 percent in accordance with subsection 203-3.03 Construction of Embankments With Moisture and Density Control, except that no compaction equipment shall operate within 2 feet of the side plates.  The Contractor shall monitor the structures during all backfilling and compacting operations to insure that no excessive distortions are occurring.  If, in the opinion of the Engineer, excessive distortions are likely to occur, the Contractor shall make adjustments to the backfilling operations as recommended by the pipe-arch manufacturer, and approved by the Engineer, so that distortions are minimized.

602-5.01  Basis of Payment.  Add the following:  Construction of the concrete cap beams and collars will not be paid for separately, but will be subsidiary to Item 602(2) Structural Plate Pipe Arch, Span 13'-10", Rise 12'-2", Gauge 12.

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-2.01  Materials.  Add the following to the list of materials:

Corrugated Polyethylene Pipe            706-2.07

Precoated Corrugated Metal Pipe Arch	707-2.08

In the second paragraph, add "Corrugated Polyethylene Pipe (24 inch maximum diameter)" to the list of options allowed under Item 603(17).

Add the following to the last paragraph:  Heights of cover for corrugated polyethylene pipe shall be the same as for aluminum culvert pipe.

(5/7/91)S55

Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts.  The color shall be blue with no other markings.  The 3-¾ inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.04  Joining Pipe.  Add the following:  Polyethylene pipe couplings shall be corrugated to match the pipe corrugations and their width shall not be less than one half the nominal pipe diameter.  (5/7/91)S55

The precoated corrugated metal pipe arch installations shall be encased in 1 layer of 8-mil thick polyethylene conforming to ANSI Standard A21.5 and ASTM A674 as described in Subsection 626-3.01, Construction Requirements, subheading Polyethylene Wrapping of Sanitary Sewer Conduit, Method A.

603-3.06  Culvert Marker Posts.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  42 inches of post shall remain above the ground after driving.

603-3.07  Connections to Existing Pipes.  Add the following subsection:  When new end sections or pipes are to be attached to existing pipes, the existing pipe ends shall be rehabilitated as necessary to obtain a good fit between the pipe end and the end section.  The rehabilitation effort may include the following:

1.	Cleaning the existing pipes (removing debris, sediment, etc.).

2.	Excavating an area adequate to install the new end section and expose the pipe end.

3.	Cutting off a segment of the existing pipe.

4. 	Adding a segment of new pipe.

603-4.01  Method of Measurement.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 Basis of Payment.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

Connections to existing pipes will not be paid for separately, but will be subsidiary to the pipe item.

All work required to furnish and install the transition section, including cutting the existing concrete pipe and connecting the transition section to the concrete pipe, will not be paid for directly, but will be subsidiary to Item 603(27), ___-Inch Precoated Corrugated Metal Pipe Arch, __ Gauge.

Plugging of pipe ends designated on the plans will not be paid for separately, but will be subsidiary to the pipe item.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

603(27)	___-Inch Precoated Corrugated	Linear Foot

Metal Pipe Arch, __ Gauge

SECTION 604

MANHOLES AND INLETS

Special Provisions

604-1.01  Description.  Add the following:  Work under this section shall include all operations necessary for the complete design, prefabrication, and installation of special storm drain manholes as shown on the plans.

This work shall also consist of construction of a petroleum separator as shown on the plans.

604-2.01  Materials.  Add the following:  Access doors for petroleum separators shall be torsion spring assisted, hot dipped galvanized, capable of supporting traffic with a design loading of HS-20.  The doors shall be equipped with a recessed lift handle and penthead locking bolt.  The surface of the door shall have a diamond plate texture.

For petroleum separators, all conduits, fittings, and straps shall be galvanized.

Petroleum separator exterior insulation on side and end walls shall conform to Section 635.

Interior insulation on inside top against concrete and manholes shall be polyurethene spray foam with a density of 3.0 pounds per cubic foot and applied to a thickness of 2 inches.  The polyurethene foam shall not be applied closer than 6 inches in any direction, to any thaw wire which may be attached to ceiling or walls.  Prior to the polyurethene foam application, underside of the top and doors shall be cleaned and dried and an adhesive such as STABOND N-122, or equal, shall be applied.  After the polyurethene foam application, all joints, cracks or voids shall be filled with additional polyurethene foam.

After the polyurethene foam has been applied, an application of Durathene SS100, or equal, 50 mils thick, shall be applied to the surface of the polyurethene foam.

Polyurethene foam, adhesive and foam protection covering shall be installed by an experienced polyurethene foam contractor, in accordance with the product manufacturers instructions.

604-3.01  Construction Requirements.  Add the following after the second paragraph:  Where the plans indicate the top of manhole elevations, the Contractor shall field verify the exact elevations.  Rotating and adjusting manholes to the required location and grade shall be incidental to the cost of installing  manholes.  Those manholes that fall within the paved roadway surface shall be aligned such that the casting will not be in the wheel tracks of any driving lane, or the flow line of the gutter pan.

Add the following to numbered item 4. under the paragraph referencing the reconstruction of manholes:  Connections to existing manholes shall be water tight, and have smooth flow surfaces and curves.  Inverts shall be constructed at the elevations shown on the plans.  Expanding type grout shall be used in connecting the sewer pipe into the existing manhole.  While the pipe connection is being constructed, the downstream pipe of the manhole shall be screened to prevent mortar or other debris from entering the system.  Connections to existing sanitary sewer manholes will be allowed only after all portions of the Contractors work tributary to the connection point have been cleaned, flushed, tested and inspected.  Connection prior to the completion of the sewer system may only be permitted with the Engineers written approval.  Written approval would only be given if suitable and adequate debris traps, sand traps and sump pumps are installed upstream from the connection.

Add the following after numbered item 4. under the paragraph referencing the reconstruction of manholes:

5.	The work necessary to rotate the cone or reducing slab to align the manhole or inlet casting as detailed on the plans.  To align the access stairs, the Contractor will have the option of rotating the barrel sections or installing new steps.

6.	The work and materials necessary to salvage the frame and grate, to remove and dispose the reducing slab and adjusting rings, and to install a new cover slab (reducing slab without an access hole).

Add the following:  When new pipe is installed in an existing manhole, a hole shall be cleanly cut by approved means at the invert elevation given on the plans and 2 inches larger than the outside diameter of the new pipe.  The joint shall then be grouted with non-shrinking cement mortar.

All curb inlet structures shall have a 3-inch formed hole approximately 2 feet below the top of casting on the project centerline side to provide for direct drainage during subgrade construction to avoid embankment saturation.  The Contractor shall be responsible for keeping the openings functional, which may require temporary dikes, RMC extensions, etc., as necessary.  These holes shall be filled with grout upon final paving.

Standard drainage structure steps shall be cast during structure pour or installed before concrete hardens.

Each precast concrete barrel section, precast concrete eccentric cone section, concrete adjusting ring, and manhole frame or petroleum separator set or installed shall be sealed by use of a premolded plastic gasket pipe joint sealer manufactured in accordance with Federal Specifications SS-S-210A or AASHTO M-198.  Use and installation of premolded plastic gaskets for manhole or petroleum separator construction shall be strictly in accordance with the manufacturer's printed instructions.  Gaskets shall be trimmed flush with the inside of the manhole.

Petroleum separator shall be provided with poured-in-place bases and keyed construction joints in non-continuous pours.  Separator units may be precast or cast-in-place at the Contractor's option.  If units are precast, lifting hooks and lifting calculations shall be provided.  Formwork shall be removable through the manhole, as required.

604-3.02  Special Storm Drain Manhole Design.  Add the following subsection:  The design of the structural requirements for special storm drain manholes shall be performed by a Professional Civil Engineer registered in the State of Alaska.  The design plans shall bear the seal and signature of the design engineer.

Design Criteria.  The design shall be for prefabricated concrete special storm drain manholes and comply with the requirements of this Section.  The design shall also meet the current ACI concrete design criteria.  If these specifications are in conflict with the ACI code, these specifications will govern.

The design shall also meet the following criteria:

1.	Enable the fabricator to construct the special storm drain manholes to meet all requirements set forth in the plans and specifications.

2.	The special storm drain manholes shall be water tight.

3.	The special storm drain manholes shall be designed to withstand HS-20 wheel loading.

4.	The special storm drain manholes shall include steps at each access location.  Standard drainage structure steps are shown on detail sheet D-1.

Submittals.  The Contractor shall submit plans, design calculations, and specifications to the Engineer for review in accordance with subsection 105-1.02, Plans and Working Drawings.

604-4.01  Method of Measurement.  Add the following:  Frames, grates, steps, access doors and lids will not be measured for payment.

Petroleum separator will be measured as a complete unit in place.  Exterior insulation board will be measured and paid under Item 635(2), Insulation Board.  Interior insulation (polyurethane foam), adhesive and foam protection covering will not be measured for payment.  Thaw wire, including conduit and hangers, termination posts, junction boxes, miscellaneous hardware and accessories will not be measured for payment but will be subsidiary to the petroleum separator.

All work required to design the special storm drain manholes, including connection to the CMP divergent system will not be measured for payment.

No measurement for payment will be made for installation of the CMP divergent system to connect the special storm drain manholes to the petroleum separator.

604-5.01  Basis of Payment.  Add the following:  Frames, grates, steps, access doors and lids are subsidiary to the drainage structure.

Interior insulation, adhesive and foam protection covering will be subsidiary to Item 604(17), Petroleum Separator.

Design of the special storm drain manholes and connection to the CMP divergent system, and installation of the CMP divergent system will be subsidiary to Item 604(1D), Special Storm Drain Manhole.

Steel sheet piling required for shoring will not be paid for directly, but will be subsidiary to the drainage structure requiring its use.

12-inch pipe will not be paid for separately, but will be subsidiary to Item 604(5) Inlet, Type A.

Delete Item 604(1) Storm Sewer Manhole and add the following pay items:

Pay Item No.	Pay Item	Pay Unit

604(1A)	Storm Drain Manhole, Type I	Each

604(1C)	Storm Drain Manhole, Type III	Each

604(1D)	Special Storm Drain Manhole	Each

604(17)	Petroleum Separator	Each

(9/1/89)R43

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  Description.  Add the following:  This work shall also consist of installing breakaway cable terminals, controlled release terminals, guardrail/bridge rail connections, cast-in-place half concrete barrier and modified half concrete barrier at the locations shown on the plans.

606-2.01  Materials.  Add the following:  Flexible markers shall have yellow reflective sheeting and be one of the following types:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01  Posts.  Add the following:  The foundation type for the breakaway cable terminal posts shall be the steel post embedment for soil or concrete as shown on Standard Drawing G-18S.

606-3.02  Rail Elements.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75 feet.

606-3.03  Removal and Reconstruction of Guardrail. Add the following:  Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 7 calendar days after removal.

Guardrail located within 50 feet of bridge ends shall have the new guardrail installed by the end of the shift in which the existing guardrail is removed.

606-3.06  Concrete Barrier.  Add the following subsection:  Half concrete barrier and modified half concrete barrier shall be cast-in-place as shown on the plans.  Alternative methods must be approved by the Engineer.

Concrete barriers shall be constructed under the general requirements of Section 501.  Reinforcing steel shall be epoxy coated and shall conform to ASTM A-615, Grade 60.  Smooth dowels shall conform to AASHTO M-183 (A36) steel and AASHTO M232 (A153) galvanizing.  Lubricating grease for dowels shall be commercial quality and shall be identified as multipurpose, automotive and industrial, NLGI, No. 2, Water resistant.

Expansion joints shall be provided every 75 feet and contraction joints shall be provided every 12.5 feet.

A 75 linear foot test section of each type of half concrete barrier shall be constructed according to these specifications and approved by the Engineer before further construction of the concrete barrier may proceed.

606-3.07  Embankment Widening.  Add the following subsection:  Embankment widening for guardrail end treatments shall be constructed of selected material, Type A in accordance with Section 203.

606-3.08  Length of Need Verification.  Add the following subsection:  After shaping the slopes and staking all proposed guard rail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guard rail is necessary, and the Contractor shall comply without delay.

606-3.09  Flexible Markers.  Add the following subsection:  For each breakaway cable terminal, a flexible marker shall be installed at the terminal end, attached to the terminal post.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.  The flexible markers shall have a minimum of 21-inches of marker extending above the top of the guardrail.  The reflective tape shall face the nearest oncoming traffic.

606-3.12  Guardrail/Bridgerail Connection.  Add the following subsection:  Existing guardrail/bridgerail connection shall be removed and salvaged and new guardrail/bridgerail connection installed in accordance with the details on the plans and Standard Drawing G-29.

Standard Modifications

606-4.01  Method of Measurement.  Delete the last sentence of the first paragraph and substitute the following:  Double faced (and nested) installations will be measured by dividing the number of panels by two, before multiplying by the panel length.  Thrie beam transition pieces shall be measured by multiplying the number of panels by 6.25 feet and shall be paid for at the contract price for Thrie Beam Guardrail.  (5/12/89)M21

Special Provisions

606-4.01  Method of Measurement.  Delete the third paragraph and replace with the following:  Breakaway cable terminals shall be measured per each installation which shall include all labor, equipment and materials required for installation, including anchor cable assembly, terminal posts, terminal end, flexible marker and all associated hardware.  Rail elements, standard posts, and blocking for breakaway cable terminals shall be paid under Item 606(1) W-Beam Guardrail.

Add the following:  Controlled Release Terminals shall be measured per each installation which consists of all materials from the terminal end to and including the breakaway cable terminal anchor cable assembly, terminal posts and associated hardware.

Guardrail/bridge rail connections shall be measured per each installation which shall include a section of nested thrie beam guardrail, thrie beam to standard W-beam transition, thrie beam transition bracket, posts and all associated hardware.

All concrete barrier types will be measured by the linear foot.

606-5.01  Basis of Payment.  Add the following:  Selected material, Type A will be measured and paid in accordance with Section 203.

Payment for Items 606(18) Half Concrete Barrier and 606(18A) Modified Half Concrete Barrier will be full compensation for all labor, equipment and materials required for installation, including all concrete, reinforcing, dowels, grease, joint fillers, and incidentals required to construct the barriers as shown on the plans.

Construction of luminaire supports as shown on the plans will not be paid for separately, but will be subsidiary to Item 606(18A) Modified Half Concrete Barrier.  Conduit and J-boxes will be paid for under Item 660(3) Highway Lighting System, Complete.

Add the following pay items:

Pay Item No.			Pay Item	Pay Unit

606(8)	Breakaway Cable Terminal	Each

608(9)	Controlled Release Terminal	Each

606(12)	Guardrail/Bridgerail Connection	Each

606(18)	Half Concrete Barrier	Linear Foot

606(18A)	Modified Half Concrete	Linear Foot

Barrier

(2/14/92)R45 R126 R128

SECTION 608

SIDEWALKS

Special Provisions

608-1.01  Description.  Add the following:  This work shall also consist of construction of sidewalk wall, asphalt pathway and median paving at the locations shown on the plans.

Asphalt pathway and median paving shall include the paved apron around pedestrian push-buttons and fire hydrants, and the approach to the bus stop shelter pads.

608-2.01  Materials.  Add the following:  Asphalt concrete for sidewalk and medians shall meet the requirement of Asphalt Concrete, Type II.

608-3.03  Sidewalk Wall.  Add the following subsection:  The construction of sidewalk wall shall be as detailed on the plans and in accordance with the requirements contained in subsection 608-3.02, Concrete Sidewalks, paragraphs 1, 2 and 3 and the following.

All exposed surfaces shall have a rubbed finish as described in Subsection 501-3.07, Finishing Concrete Surfaces.  Plastering of the surface will not be permitted.  All outside edges and all joints shall be edged with a 1/4-inch radius edging tool.

Expansion joints shall match adjacent sidewalk expansion joint spacing and dimensions and shall be filled with premoulded 1/4-inch thick expansion joint filler.

Where weepholes are shown on the plans for sidewalk wall, not less than one cubic foot of porous backfill material securely tied in a burlap bag, or an acceptable substitute, shall be placed in the backfill at each hole.  The bag of filter material shall extend at least 0.5 feet above the hole.

Concrete shall be cured for at least 72 hours prior to backfilling.

608-3.04  Median Construction on Bridge.  Add the following subsection:  The median on the Minnesota Drive Overhead shall be constructed of crushed aggregate base course conforming to subsection 703-2.03, Aggregate for Base, covered with a fabric liner conforming to subsection 729-2.03, Fabric Liner (with a protection board if recommended by the manufacturer) and finished with an asphalt overlay, as shown on the plans.  The base course layer shall contain conduit to provide voids as shown on the plans.

The aggregate shall be placed and shaped and consolidated with one pass of a vibrating hand compactor.  The aggregate shall be relatively dry with no visible moisture.

The fabric liner shall be installed and seamed in accordance with the manufacturer's recommendations and shall be sealed to the concrete edges with mastic sealer.  The asphalt shall be placed in the resulting recess directly on the fabric liner or on a protective board if recommended by the manufacturer, and struck off and compacted as specified in Section 401.

608-4.01  Method of Measurement. Add the following:  Additional asphalt pavement used for matching existing surfaces, such as paved parking lots behind a new pathway, will be measured and paid under this Section.

All labor, equipment and materials necessary to furnish and install the gravel fill and waterproofing for the median on the Minnesota Drive Overhead will not be measured for payment.

Sidewalk wall will be measured along the toe of the wall by the linear foot regardless of wall height.

608-5.01  Basis of Payment.  Add the following:  Asphalt pathway and median paving will be paid by the ton under Item 608(8) Asphalt Pathways and Medians.  Asphalt cement used in asphalt pathway and median paving will be paid under Item 401(2) Asphalt Cement, AC-5.  Bed course materials, as detailed on the plans, will be furnished, placed and paid under their respective bid items.

The fabric liner, protective board, if required, and conduit for the median on the Minnesota Drive Overhead will not be paid for directly but will be subsidiary to Item 608(8) Asphalt Pathways and Medians.

All reinforcing steel and porous backfill used for sidewalk wall will not be paid for separately, but will be subsidiary to Item 608(13) Sidewalk Wall.

Excavation will be paid in accordance with Section 205.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

608(8)	Asphalt Pathways and Medians	Ton

608(13)	Sidewalk Wall	Linear

Foot

(9/1/89)R47

SECTION 609

CURBING

Special Provisions

609-3.04  Curb Ramps.  Add the following:  Detectable warning shall be formed by impression with nominal 1-inch expanded metal mesh to a depth of ¼-inch.

Curb ramps adjacent to concrete sidewalks shall have pigment thoroughly mixed to a depth of ½-inch.  Color in the dry state shall closely match FED-STD-30152.  Curb ramps adjacent to asphalt pathways shall have no added coloring.

(8/25/92)R162

609-5.01  Basis of Payment.  Curb installed on the bridge will not be paid for under this section, but will be paid as Item 501(1), Class A Concrete.

SECTION 615

STANDARD SIGNS

Special Provisions

615-1.01  Description.  Add the following:  Item 615(11) Cantilevered Sign, Type 1, consists of furnishing all labor, equipment, and materials necessary to install a pole with two cantilevered mast arms and sign mounting brackets on a new foundation, and completing the work to provide a structure that will support a sign over a right turn only lane.  Payment for furnishing and installing the sign will be made under Item 615(1) Standard Signs.

The pole and mast arms shall be designed and fabricated to meet the requirements of AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires, and Traffic Signals; 1985 edition, these specifications and the plans.  The mast arms shall be 24 feet long.  The pole and mastarms shall be designed to withstand 100 mph wind velocities, with gusts to 130 mph, with the sign installed.  The sign shall be an aluminum panel 48 inches wide by 60 inches high by 0.125 inches thick, and shall be located at the end of the mast arms.

Item 615(16) Relocate Cantilevered Sign, consists of furnishing all labor, equipment, and materials necessary to relocate a pole and sign to a new foundation, and completing the work to provide a sign over a right turn only lane.  The pole and sign will be relocated from station "M" 347+50 RT to station "MNB" 353+65 RT.

615-2.01  Materials.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

Delete the seventh paragraph and substitute the following:  All metal sign posts other than perforated steel tubes, shall be equipped with slip bases.  (2/14/92)R50

615-3.01  Construction Requirements.  Add the following to the sixth paragraph:  When existing signs are to be salvaged the remaining foundation shall be removed or obliterated to 6 inches below the level of the surrounding grade or if located within the roadway structural section shall be disposed of in a manner as approved by the Engineer.  All signs and posts at a single installation shall be considered as one unit.

Add the following after the sixth paragraph:  Salvaged sign panels shall be delivered to the State Maintenance Yard at 5820 E. Tudor Rd. in Anchorage.

615-3.02  Sign Placement and Installation:  Add the following:  All existing signs shall not be removed until the new signs have been installed.  If necessary, they may be temporarily relocated to a location approved by the Engineer.  They shall be maintained until they are no longer needed.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black grease pencil, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-5.01   Basis of Payment.  Add the following:  Maintaining existing signs until they are no longer needed and temporary relocation of existing signs will not be paid directly, but shall be considered subsidiary to Item 615(1) Standard Signs.  (2/14/92)R50

Removing and reinstalling the 2 existing signs near the northeast corner of the intersection of Minnesota and West 41st Avenue, designated on the plans, will not be paid for separately, but will be subsidiary to Item 615(1) Standard Signs.

Payment for each cantilevered sign and relocated cantilevered sign will be made at the contract price, and shall be full compensation for furnishing all labor, materials, and equipment to complete the installation, and for completing the work as described above.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

615(11)	Cantilevered Sign, Type 1	Each

615(16)	Relocate Cantilevered Sign	Each

SECTION 616

CULVERT THAW PIPE

AND THAW WIRES

Special Provisions

616-2.02  Thaw Wire.  Delete this subsection in its entirety and substitute the following:  All materials shall conform to the applicable sections contained in Appendix D, Thaw Wire Specifications.

616-3.02  Thaw Wire Construction Requirements.  Delete this subsection in its entirety and substitute the following:  Thaw wire shall be constructed in accordance with the applicable sections contained in Appendix D, Thaw Wire Specifications.

616-4.01  Method of Measurement.  Add the following:  Thaw wire will not be measured for payment.

Load centers, to include pole, meter base, breaker box, storage cabinet (when required), junction box, risers, main and branch breakers, power connects (if applicable), and any other accessories, will be measured and paid under Section 661, Electrical Load Centers.

616-5.01  Basis of Payment.  Add the following:  Thaw wire will not be paid for directly, but will be subsidiary to Item 604(17), Petroleum Separator.

Load centers for thaw wire will be paid under  Section 661, Electrical Load Centers.

SECTION 618

SEEDING

Special Provisions

618-1.01  Description.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.

618-2.01  Materials.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01  Soil Preparation.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor may round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03  Application Method.  In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in accordance with the manufacturers recommendations.  If

the hydraulic method for seed and mulch is used, it shall be made in one application.  All fertilizer shall be applied by the hydraulic method.

Application

Item			Ingredients	Rate per MSF

Seeding,		Kentucky Bluegrass (Nugget)	0.30 lb.

Type A		Red Fescue (Arctared)	0.30 lb.

Clover (Alsike or Dutch White)	0.20 lb.

Annual Rye Grass (Lolium)	0.10 lb.

Meadow Foxtail	0.10 lb.

TOTAL =   1.00 lb.

Mulch	35.0 lb.

Fertilizer	20-20-10	12.0 lb.

=======================================================

Application

Item			Ingredients	Rate per MSF

Seeding,		Wildflower Mix*	0.40 lb.

Type B		Red fescue (Arctared)	0.20 lb.

Kentucky Bluegrass (Nugget)	0.20 lb.

Clover (Alsike)	0.20 lb.

TOTAL =   1.00 lb.

Mulch	35.0 lb.

*	The wildflower mix shall consist of the following species:

Ox Eye Daisy (Chrysanthemum leucanthemum)

Columbine (Aquilegia caerulea)

Gold Yarrow (Achillea filipendulina)

Great Burnet (Sanguisorba menzeisii)

Tall Jacob's Ladder (Polemonium acutiflorum)

Each wildflower species shall not exceed 20 percent by weight of the wildflower mix.

=======================================================

The Contractor shall not remove the required tags from the seed bags.

618-3.04  Maintenance of Seeded Areas.  Add the following:  A reapplication of fertilizer shall be applied with water between May 1 and September 15 of the year following seeding at a rate of one-half the initial application.

618-4.01  Method of Measurement.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  Basis of Payment.  Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(10/1/91)R52

SECTION 620

TOPSOIL

Special Provisions

620-2.01  Materials.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

620-4.01  Method of Measurement.  Add the following:  Limestone, if required, will not be measured for payment, but will be subsidiary to Item 620(1) Topsoil.

(10/1/91)R53

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01  Description.  Add the following:  This work shall also include furnishing and installing wood chip mulch, geotextile mulch and edging as detailed on the plans.

621-2.01  Plant Stock.  Add the following:  The distribution of height of evergreen trees shall be as follows:

| Percent of each species | Height (in feet) |
| --- | --- |
| 33 | 3 - 4 |
| 33 | 5 - 6 |
| 33 | 7 - 8 |

The distribution of height of deciduous trees shall be as follows:

| Percent of each species | Height (in feet) |
| --- | --- |
| 50 | 8 - 10 |
| 50 | 10 - 12 |

All shrub species shall be five gallon minimum pot size.

621-2.02  Fertilizer.  Add the following:  A slow release, 22-8-2 (nitrogen - phosphoric acid - potassium) fertilizer in tablet form shall be used with all trees and shrubs.  The fertilizer tablets shall be placed near the root zone at the time of planting in accordance with the manufacturer's recommendations.

621-2.05  Backfill Mix.  Delete this subsection in its entirety and substitute the following:  Topsoil backfill shall conform to the requirements of Section 726.  Topsoil backfill shall be prepared for planting by mixing in a water retention additive such as Aquasorb, or equal, at the manufacturers recommended application rate.

621-2.08  Wood Chip Mulch.  Add the following subsection:  Wood chip mulch shall consist of spruce, Douglas fir, pine, or hemlock bark.  It shall be graded to conform to the following:

| Sieve Designation | Percent, By Loose Volume |
| --- | --- |
| 1-½ inch | 95 min. |
| ¼ inch | 55 max. |

The wood chip mulch shall not contain resin, tannin, or other compounds in quantities that are detrimental to plant life.

621-2.09  Geotextile Mulch.  Add the following subsection:  Geotextile mulch shall conform to the requirements of Section 729.

621-2.10  Edging.  Add the following subsection:  Edging shall consist of lawn edging constructed of medium density polyethylene with carbon black ultraviolet stabilizer.  Edging shall be a minimum of 5 inches in height and shall be installed in accordance with the manufacturer's recommendations.

621-3.03  Planting.  Delete item 1. Plant Season, and substitute the following:

1.	Plant Season.

a.	Locally Grown:  When locally grown shrubs are furnished for the project, they shall be planted between June 1 and September 15.

b.	Imported:  When plants are shipped in from out-of-state, handling shall be in accordance with the nursery recommendations.  Plants imported from out-of-state shall be planted between June 1 and August 15.

Delete paragraph c. under item 2. Excavation and substitute the following:

c.	Planting pits for trees and shrubs shall be as shown on the plans.

Add the following to item 5. Placing Plants:

d.	Trees and shrubs shall be planted as shown on the plans.

Delete item 8., Staking and Guying, in its entirety and substitute the following:

8.	Staking and Guying.  All deciduous and evergreen trees shall be staked as shown on the plans.

621-3.04  Period of Establishment.  Delete the last sentence and substitute the following:  The Period of Establishment for trees and shrubs shall extend for 2 complete growing seasons.

Add the following:  Trees and shrubs shall receive a reapplication of fertilizer of the same chemical proportions as the initial application in accordance with the manufacturer's instructions.  The reapplication shall be performed between May 15 and June 15 of the growing season following planting.

621-4.01  Method of Measurement.  Delete this subsection in its entirety and substitute the following:  The quantity to be paid for shall be the actual number of trees and shrubs furnished, planted and maintained in accordance with the plans and specifications, and as accepted by the Engineer.

Wood chip mulch, geotextile mulch, and edging will not be measured for payment.

621-5.01  Basis of Payment.  Add the following:  Fertilization as set forth in subsection 621-3.04 Period of Establishment will not be paid for directly, but will be subsidiary to Items 621(1) Trees, and 621(2) Shrubs.

Furnishing and installing wood chip mulch, geotextile mulch, edging, topsoil backfill, water retention additive, tree wrap, staking and guying will not be not be paid for separately, but will be subsidiary to Items 621(1) Trees, and 621(2) Shrubs.

SECTION 626

SANITARY SEWER SYSTEM

Special Provisions

626-1.01  Description.  Add the following:  For the purposes of these Special Provisions "AWWU" shall mean the Anchorage Water and Wastewater Utility, Engineering Construction Section at (907) 564-2785.  This work shall include the installation and testing of sanitary sewer systems for acceptance by AWWU.  The Contractor shall also provide as-built drawings in accordance with the conditions prescribed herein.

Sliplining shall be defined as the insertion of a high density polyethylene pipe into the existing sewer line to provide a completely new sewer line.  Sliplining shall be done on those lines so indicated on the plans.

626-1.02  Manufacturers Representative.  Add the following:  The Contractor shall provide a representative of the manufacturer on site during all of the sliplining who is knowledgeable with the process and who will direct the Contractors operation to insure an acceptable product.  The representative shall be approved by the Engineer.  The representative shall submit a resume demonstrating that he has successfully directed the construction of at least 3 similar projects within the last 5 years.  The resume shall contain the project name, location, a brief description of the project including pipe size and length.  The names and phone numbers of each of the owners Project Engineers shall be included in the resume.

626-1.03  Submittals.  Add the following subsection:  The Contractor shall submit a work plan for approval 30 days prior to construction of the sliplining which indicates the method and sequencing of the sliplining and grouting operation, and the construction and reconstruction of manholes.  The plan for grout installation shall describe the methods which will be used to prevent displacement or movement of the new sewer pipe within the existing sewer.

The Contractor shall submit a plan for shoring or bracing existing signal poles prior to adjacent trench excavation.

626-2.01  Materials.  Delete this subsection in its entirety and substitute the following:

Materials shall conform to the following:

1.	Ductile Iron Sanitary Sewer Conduit	707-2.07

2.	Ductile Iron Service Pipe		707-2.06

3.	Gate Valves	712-2.10

4.	Valve Boxes	712-2.11

5.	Slipline Pipe.

The polyethylene pipe shall have a permanently imprinted band showing the manufacturer's brand name, pipe size, SDR series or psi rating, date of manufacture and other identification necessary to trace pipe quality to the raw material source.

The pipe and fitting material shall have a cell classification 3-4-5-4-3-4-C or better in accordance with ASTM Standard Method D-3350.  In addition, the material must exceed 300 hours when tested in accordance with the Ring Environmental Stress Crack Resistance Test (Radar Ring Test) with fewer than 20 percent failures.  Also, the extruded pipe shall have impact strengths greater than 3 ft-lb/in. at 32 degrees Fahrenheit when tested in accordance with the Sharpie Impact Test (ASTM D-256).  The pipe shall be extruded from a pre-compounded resin.  The material shall be listed by the Plastic Pipe Institute (PPI) with a designation of PE 3408.

The pipe shall be homogeneous throughout and free of visible cracks, holes, foreign inclusions or other injurious defects.  The pipe shall be uniform in color, opacity, density and other physical properties.

Polyethylene pipe produced under the brand name of Driscopipe 7600, 8600 and 1000, by Phillips Products Co. Inc.; Aldyl "D", Sclairpipe, 9800 by Du Pont; or meeting the above specification, shall be considered acceptable.

Polyethylene pipe wall thickness shall be a minimum Standard Dimension Ratio (SDR) of 17, unless otherwise specified on the plans.

The following standard specifications are made a part of these specifications by reference and shall be the latest edition and revision thereof:  ASTM, ANSI, and AWWA.  Piping shall be HDPE.  Pipe and materials shall be manufactured as governed by the following:

ASTM D-638	Test Method for Tensile Properties of Plastics

ASTM D-790	Test Method for Flexural Properties of Unreinforced and Reinforced Plastics and Electrical Insulating Materials

ASTM D-1239	Test Method for Flow Rates of Thermal Plastics by Extrusion Plastometer

ASTM D-1248	Specification for Polyethylene Plastics Molding and Extrusion Materials

ASTM D-1505	Test Method for Density of Plastics by the Density Gradient Method

ASTM D-1599	Test Method for Short Time Hydraulic Failure Pressure of Plastic Pipe, Tubing & Fittings

ASTM D-1693	Test Method For Environmental Stress Cracking of Ethylene Plastics

ASTM D-2122	Method for Determining Dimensions of Thermal Plastic Pipe and Fittings

ASTM D-2837	Method for Obtaining Hydrostatic Design Basis for Thermal Plastic Pipe Material

ASTM D-3350	Specification for Polyethylene Plastics Pipe and Fittings Material

ASTM D-4219	Test Method for Carbon Black Content in Polyethylene Compounds by the Muffle-Furnace Technique

ASTM F-714	Standard Specification for Polyethylene Plastic Pipe Based on Outside Diameter

ASTM F-1248	Determination of Environmental Stress Crack Resistance (ESCR) of Polyethylene Pipe

6.	Grout.

Acceptable grout materials are dry sand, sand/cement slurry, chemical, or a polyurethane foam similar to "WEBAC 151" as manufactured by Webac America Corporation, P.O. Box 10615, Costa Mesa, California  92627, (714)631-8710.  Polyurethane foam shall have a minimum cured compressive strength of 10 pounds per square inch.

Unless otherwise indicated on the drawings all materials used in the manufacture of pipe, fittings, and accessories shall conform to the governing standards.

626-3.01  Construction Requirements.  Add the following to the second paragraph:  The Contractor shall use whatever means are necessary to shore or brace existing signal poles during trench excavation.  Trench excavation adjacent to signal poles shall not commence until poles are supported in an acceptable manner.

Delete the words "or flexible connection" from the third paragraph.

Delete the seventh paragraph and substitute the following:  Where sewer conduit constructed under this contract approaches within 10 feet horizontal clearance and is above or less than 3 feet below an existing or a new water main, the sewer conduit shall be constructed with cast iron or ductile iron pipe for a distance of 10 feet perpendicular to and on each side of the water main.  The Contractor shall stagger the joints for the sanitary sewer conduit such that no joint shall be closer than 9 feet from the centerline crossing of the water and sewer conduits.  In addition, the vertical separation between the water and sewer conduits shall be 18 inches minimum, outside of pipe to outside of pipe.

Add the following:

Sliplining.  Butt-fusion joining shall be performed in accordance with the procedures approved by the pipe manufacturer.  Threaded or solvent cement joints and connections will not be permitted.  Depending upon the installation requirements and the site conditions, joining of the pipe may be performed, at the Contractors option, within or outside of the excavation.

The tensile strength at yield of the butt-fusion joints shall not be less than the normal pipe tensile strength at yield.

Butt-fusion joining of the pipes and fittings shall be performed by trained personnel and fusion equipment recommended by the pipe supplier.  All joints shall be subjected to a visual inspection.  Any joints which fail to pass the visual inspection will be rejected and shall be cut out and the pipe rejoined.

Slipline Installation Procedures.  The Contractor shall by-pass the sewage around the section or sections of line that are to be sliplined if the annular space and pulling head openings are incapable of handling the flow.  The by-pass shall be made by pumping sewage from an existing upstream manhole into a downstream manhole or adjacent system. The pump and by-pass lines shall be of adequate capacity and size to handle the flow.  Under no circumstances will the dumping of raw sewage on public or private property or into any storm sewer be allowed.  All plans for by-passing of sewage must be approved by the Engineer prior to construction.

Prior to commencing sliplining, the Contractor shall clean the line, by jetting the existing sewer that is to receive the polyethylene liner pipe.  It shall be the responsibility of the Contractor to clear the line of all solids, collapsed pipe, offset joints, and any protrusions that might prevent the pulling of the liner pipe thorough the existing sewer.

Where installation of the liner pipe is to be made through a slipline entrance pit, and at any deflection point, the liner pipe shall be protected from cuts, scoring, and abrasions from the existing pipe by means of a protective shoe.

Pulling heads shall be utilized to connect the fused sections of polyethylene pipe to the winch cable for insertion into the existing main.  The Contractor shall use power winching equipment with adequate power to pull the lengths of fused HDPE liner into place in the existing sewer.

The length of liner pipe to be pulled into the existing sewer at any one time shall be approved by the Pipe Manufacturer and governed by the size and condition of the sewer line being sliplined.

After the liner has been inserted and allowed to stabilize, the sewer flows shall be diverted into the new pipe, lateral connections shall be made, and service lines reconnected, the polyethylene pipe shall be braced and the annular space between the O.D. of the liner pipe and the I.D. of the existing sewer pipe shall be filled with grout.  At locations where the new slipline pipe is pulled through an existing manhole, the slipline pipe shall be grouted in place with concrete, in the manhole, to the springline of the pipe.  The HDPE pipe shall remain intact through the existing manhole.  The top of pipe is not to be removed.

The HDPE pipe shall be stabilized by blocking, to prevent movement or displacement prior to placement of grout, or the grout shall be placed in a manner that will prevent displacement of the pipe.  If the pipe is not anchored securely in place prior to grouting by some means such as blocking, a grout with a wet density of less than 62.4 pounds per cubic foot shall be used to prevent the HDPE from "floating" within the annular space.

After completion of the grouting operation, the polyethylene pipe will be subjected to a visual, and possibly a television camera inspection.  The pipe shall be free of obstructions, protrusions and collapsed pipe.  At least a half circle of light shall be visible when lamped from manhole to manhole.

If the visual inspection finds that the pipe alignment is unacceptable, the Contractor shall realign the pipe at his expense.  This shall include all work, labor, materials, equipment, and obtaining all permits from Government agencies and private easements where necessary.

Concrete Encasement of Sewer Conduit at Water Crossings.  When it is necessary to construct a water conduit crossing below a sewer conduit or within a vertical distance of 3 feet above the sewer conduit (less than 24 inches diameter), and the sewer main is not cast or ductile iron, and provided no joint is within 3 feet horizontally of the crossing or where the Engineer may direct, the sewer conduit shall be encased in a minimum thickness of 4 inches of concrete for a distance of 10 feet perpendicular to and on each side of the water conduit.

Wire fabric or other types of wire mesh, approved by the Engineer, shall be placed around the sewer prior to encasement with concrete to minimize cracking.  Construction of concrete encasement shall be in accordance with the applicable details on the plans.

Ductile iron encasement may be substituted for concrete when approved by the Engineer.

Relocate Existing Water Main.  Where an existing water main crosses the location of the proposed sanitary sewer at an elevation to interfere with the construction of the sewer, the water main shall be raised or lowered sufficiently to permit 18 inches minimum clearance from the sewer.  The Contractor may employ either of the following methods for raising or lowering a water main.  He may raise or lower lengths of the water main as necessary on either side of the proposed sewer to allow the main to pass under or over the sewer, providing the deflection at any joint does not exceed one-half of the pipe manufacturer's recommendations, or the water main may be raised or lowered using 4 pipe bends not to exceed 22 degrees.  In special cases only, and when approved by the Engineer in advance, 45 degree bends may be used.  The method of lowering and materials to be used shall be approved by the Engineer prior to commencing work.  The Contractor shall give 48 hours notice to the Engineer, prior to any planned water shut-off.

Water conduits 2 inches in diameter and smaller shall not be construed as water mains.  With the approval of the Engineer, the Contractor may lower water conduits 2 inches in diameter and smaller.

Suspension of Work.  AWWU, through the Engineer, reserves the right to suspend the sanitary sewer installation at any time that the Contractor fails to meet the requirements set forth herein until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

Interruption of Sewer Service.  For non-emergency service interruption and suspension of service, the Contractor shall notify affected  customers seven (7) days in advance of the scheduled suspension of service.  For emergency suspension of service, the Contractor shall provide such notice as is reasonably practicable under the circumstances.  The notification provided shall be done by leaving a door hanger at each premise notifying the customer of the date and times the suspension of service will be in effect.  Emergency suspension of service requires no notification.

Polyethylene Wrapping of Sanitary Sewer Conduit.  The outside of all ductile iron and cast iron pipe, fittings and other appurtenances used in sewer conduit construction shall be encased with one (1) layer of 8-mil thick (0.2 mm) polyethylene film.  The polyethylene encasement shall be installed using any the following three methods:

Method A.

1.	Cut polyethylene tube to a length approximately 2-feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and testing the bonded joint, make the overlap of the polyethylene tube.  Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place.  Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe.  Secure the overlap in place.  Take up the slack width to make a snug, but not tight fit along the barrel of the pipe, securing the fold at quarter points.

4.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method B.

1.	Cut  polyethylene  tube  to  a  length approximately 1-ft shorter than that of the pipe section.  Slip the tube around the pipe, centering it to provide 6-inch of bare pipe at each end.  Take up the slack width at the top of the pipe to make a snug, but not tight, fit along the barrel of the pipe, securing the fold at quarter points; secure the ends as described in Method A.

2.	Before making up a joint, slip a 3-ft length of polyethylene tube over the end of the preceding pipe section, bunching it accordion-fashion lengthwise.  After completing the joint, pull the 3-ft length of polyethylene over the joint, overlapping the polyethylene previously installed on each adjacent section of pipe by at least 1-ft; make each end snug and secure as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method C.

1.	Cut polyethylene sheet to a length approximately 2-ft longer than that of the pipe section.  Center the cut length to provide a 1-ft overlap on each adjacent pipe section, bunching it until it clears the pipe ends.  Wrap the polyethylene around the pipe so that it circumferentially overlaps the top quadrant of the pipe.  Secure the cut edge of polyethylene sheet at intervals of approximately 3-ft.

2.	Lower the wrapped pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at joints to facilitate installation of the polyethylene.  After completing the joint, make the overlap and secure the ends as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Abandon-in-Place or Remove Sanitary Sewer Conduit.  The Contractor shall abandon pipe in place by emptying the pipe of all waste, filling the pipe with sand and plugging the ends.  Asbestos concrete pipe may be either crushed or removed.  In the event of cracked or crushed lines, the Contractor shall excavate to the next joint of pipe and install the plug.  Existing sanitary sewer conduit and all other contaminated material to be removed shall be disposed of at the Municipality of Anchorage Sanitary Land Fill on the Hiland Road Interchange.  There will be no separate payment for disposal of contaminated material at the land fill.

Verification of Existing Utilities.  At a sufficient distance prior to encountering a known utility crossing, buried obstacle, pipe, or tying into an existing manhole or sewer pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe inverts so proper alignment and grade may be determined before the pipe sections are laid in the trench and backfilled.

The cost incurred for removal and realignment of backfilled pipe sections due to improper verification methods shall be borne by the Contractor.

Drop  Connections.  Pipe and fittings used in the construction of drop connections shall conform to the requirements of Section 707 and shall be constructed in accordance with the details shown on the plans.

626-3.02  Testing.  Delete in its entirety and substitute the following:  The Contractor shall clean and flush all sanitary sewer pipe installed prior to testing and final inspection.  He shall notify the Engineer 48 hours in advance (two working days) prior to any test.  The Engineer and AWWU shall be present during all tests.  Two hours notice in advance of the scheduled time shall be given to the Engineer if the test is to be postponed or cancelled.

The Contractor shall furnish all tools, equipment, and labor necessary to complete the tests and shall verify from his own observations, or preliminary tests, that each line conforms with this specification before requesting AWWU to observe and record the actual leakage.

No test section shall exceed 1000 lineal feet, unless approved by AWWU in writing.

All sanitary sewer pipe installed shall be subject to either an infiltration test or an exfiltration test.  In those areas where, in the opinion of AWWU, the water table is high enough to subject the pipe to a satisfactory infiltration test, it is not anticipated that an exfiltration test shall be required.  In checking leakage, there will be no allowance made for external hydrostatic head.  Where in the opinion of AWWU the water table is not high enough to provide a satisfactory infiltration test, an exfiltration test shall be required.

The type of test, either infiltration or exfiltration, shall be determined by AWWU.  The Contractor shall have the option of choosing only one method (air or water) of testing for each section tested.  All testing shall be considered a subsidiary obligation under this Contract and extra payment will not be allowed for this portion of work.

All wyes, tees, or ends of side sewer stubs and service connections shall be plugged or capped, and the plug or cap shall be securely fastened to withstand the internal test pressures.  Such plugs or caps shall be readily removable and their removal shall provide a socket suitable for extending the lateral connection.

Infiltration Test.  Infiltration testing may be allowed at AWWU's option when the natural ground water table is 6-feet above the crown of the higher end of the test section.  The maximum allowable limit for infiltration shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

Exfiltration Test (Using Water).  On completion of a section of sanitary sewer between manholes, or otherwise, the ends of all pipe shall be plugged, including service connections, and the pipe subjected to hydrostatic pressure.  Generally all testing is to be conducted after backfilling, prior to resurfacing, and after service connections are made.

A minimum head of 6-feet of water above the crown at the upper end of the test section shall be maintained for a period of 4 hours, during which time it will be presumed that full absorption of the pipe body has taken place and thereafter for a further period of 1 hour for the actual test of leakage.  During this 1 hour period the measured loss shall not exceed the rate of 50 gallons per inch diameter per mile per 24 hours.

Exfiltration Test (Using Air).  The Contractor shall furnish all facilities and personnel for conducting the test under the observation of AWWU.  The equipment and personnel shall be subject to the approval of the Engineer.  The Contractor may desire to make an air test prior to backfilling for his own purpose.  However, the acceptance air test shall be made after backfilling has been completed, and compacted.

Immediately following the pipe cleaning, the pipe installation shall be tested with low pressure air.  Air shall be slowly supplied to the plugged pipe installation until the internal air pressure reaches 4.0 pounds per square inch greater than the average back pressure of any ground water that may submerge the conduit.  At least 2 minutes shall be allowed for temperature stabilization before proceeding further.

The pipe shall be considered acceptable when tested at an average pressure of 4.0 psi greater than the average back pressure of any ground water that may submerge the pipe, if:

The total rate of air loss from any section tested in its entirety between manholes or between manhole and cleanout structures does not exceed 2.0 cubic feet per minute, or the following table may be used as a guideline for a satisfactory test by air for pipe sizes shown:

| Pipe Diameter | Allowable Pressure Drop in 10 Minutes |
| --- | --- |
| 8 inches | 2.7 psi |
| 10 inches | 2.1 psi |
| 12 inches | 1.8 psi |
| 16 inches | 1.4 psi |
| 18 inches | 1.2 psi |
| 24 inches | 0.9 psi |
| 48 inches | 0.5 psi |

Pressure gauges shall be incremented in not more than ½ pound increments for accurate tests.

Safety braces shall be required to hold plugs in place and to prevent the sudden release of the compressed air.  Due to the large forces exerted by an escaping plug during the testing of the pipe, workmen shall not be allowed in the manholes in which plugs have been placed while tests are being conducted.  The Contractors testing equipment shall be arranged in such a manner that a  pressure relief device will prohibit the pressure in the pipe from exceeding 10 psi.

If the pipe installation fails to meet test requirements, the Contractor shall determine at his own expense the source of leakage, and he shall repair (if the extent and type of repairs proposed by the Contractor are acceptable to the Engineer) or replace all defective materials or workmanship.  The completed pipe installation shall meet the requirements of this Section before being considered acceptable.

The Engineer may require the Contractor to repair obvious leaks even though the total length of the test section falls within the maximum allowable leakage of the test used.

Check of Line and Grade.  After backfilling and cleaning, but before final acceptance, all sections of installed sanitary sewer lines may be checked for line and grade.  Excluding service connections, all size sanitary sewer mains 30 inches in diameter and smaller may be checked for line and grade by closed circuit television.  A full circle of light must be seen and no pipe misplaced in line or grade.  Any excess deviation in line and grade shall be corrected by the Contractor, at his expense, prior to final acceptance of the pipe line.

Final Inspection.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a semi-final inspection of the project.  This inspection will be performed in the presence of the Engineer, AWWU and the Contractor.  A punch list of deficiencies found during the inspection will be furnished to the Contractor by the Engineer for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and at that time an acceptance inspection will be performed.

The Contractor shall take precautions to allow no sewage to enter the new sewer conduit until it has been inspected, tested and accepted for operation and maintenance by AWWU.  Any deviations shall require written approval.  The new sewer line may be tested and inspected in incremental runs.

626-3.03  As-Built Surveys and Record Drawings.  Add the following subsection:  As-built survey measurements shall be required for all constructed sewer facilities and improvements which vary from the dimensions, lines, grades, locations, or materials as shown on the construction plan drawings.  Survey measurements shall be taken and field notes shall be kept by the Contractor which accurately record any additions, deletions, or deviations from the contract drawings and specifications.

As-built information shall be recorded on a blueline print of the plans and be submitted to the Engineer at the completion of construction activity.  The drawings shall be clearly stamped "Record Drawings."

As-builts for sewer systems shall be accurate within 0.03 feet vertically and 0.5 feet horizontally.  As-built information shall be referenced to existing subdivision survey control or to monumented centerline of the right-of-way control.

The Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance by the owning Utility.

No final project payment will be made to the Contractor until the record Drawing submittal has been approved by the Engineer.

626-4.01  Method of Measurement.  Add the following:  Sanitary sewer pipes abandoned in place will not be measured for payment, however, pipes designated for removal will be measured and paid under Section 202.

Drop connections will be measured as units complete and in place.

HDPE slipline pipe will be measured by the same procedure as set forth for sanitary sewer conduit.

Item 626(12), Furnish and Install Grout, will be measured for payment by the actual volume furnished, installed and accepted in place.

626-5.01  Basis of Payment.  Delete the last sentence of the first paragraph and substitute the following:  The unit bid prices will include all necessary excavation to the plan grade, and backfill with native materials outside the lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(1), Common Excavation.  Backfill and bedding to replace unsuitable material will be paid in accordance with Section 203.

Any shoring or bracing of existing signal poles required during trenching will not be paid for separately, but will be subsidiary to Item 626(1-8) 8-Inch Ductile Iron Sewer Conduit, Class 50.

Couplings shown on the plans will not be paid for separately, but will be subsidiary to Item 626(1-8) 8-Inch Ductile Iron Sewer Conduit, Class 50.

Adjustment of existing sewer cleanouts will not be paid for separately, but will be subsidiary to the sewer improvement.

Providing pumping of effluent during construction will not be paid for separately, but will be subsidiary to the sewer improvement.

Mechanical plugs will not be paid for separately, but will be subsidiary to the sewer improvement.

Payment for sewer manholes will be made under Section 604.

By-passing of sewage and cleaning the line will not be paid for separately, but will be subsidiary to Item 626(11-14) 14-Inch Sanitary Sewer Conduit, HDPE Slipline Pipe.

Excavation and backfill of the slipline pit with native material will not be paid for separately, but will be subsidiary to Item 626(11-14) 14-Inch Sanitary Sewer Conduit, HDPE Slipline Pipe.

The 18 feet of 16 inch ductile iron sanitary sewer conduit, class 50, at Manhole 3 will not be paid for separately, but will be subsidiary to Item 626(11-14) 14-Inch Sanitary Sewer Conduit, HDPE Slipline Pipe.

Encasing the sewer conduit in polyethylene wrap will not be paid for separately, but will be subsidiary to other sanitary sewer items.

Lowering water conduits 2 inches in diameter and smaller will not be paid for separately, but will be subsidiary to other sanitary sewer items.

The cost of work necessary to abandon in place existing sanitary sewer lines or appurtenances designated on the plans or as directed by the Engineer will not be paid for separately, but will be subsidiary to other sanitary sewer items.

The quantity of Item 626(12), Furnish and Install Grout, to be paid for will be the number of cubic yards accepted in final position.

Delete pay item 626(1), Sanitary Sewer Conduit and add the following pay items:

Pay Item No.	Pay Item	Pay Unit

626(1-__)	__-Inch Ductile Iron Sanitary	Linear

Sewer Conduit, Class __	Foot

626(2-__)	__-Inch Drop Connection	Each

626(10)	Sanitary Sewer As-Built	Lump Sum

626(11)	__-Inch Sanitary Sewer Conduit,	Linear

HDPE Slipline Pipe	Foot

626(12)	Furnish and Install Grout	Cubic

Yard

SECTION 627

WATER SYSTEM

Special Provisions

627-1.01  Description.  Add the following:  For purposes of these Special Provisions, "AWWU" shall mean the Anchorage Water and Wastewater Utility, Construction Section at (907) 564-2785. This work shall include the installation, testing, flushing, and chlorination or hand cleaning of water systems for acceptance by AWWU.  The Contractor shall also provide as-builts in accordance with the conditions prescribed herein.

When working with, or adjusting the AWWU water valves, the Contractor shall exercise due care.  Prior to commencement of work by the Contractor, AWWU shall check and correct deficiencies which may exist in any valve or valve box.  The Engineer, Contractor, and an AWWU representative shall witness the condition and location of each valve or valve box.  Failure to participate in this inspection shall result in the Contractor forfeiting all rights to claim that the valves were damaged prior to his beginning work. Notice that the Contractor is ready for the above inspection shall be given in writing to AWWU at least 48 hours in advance.  The Contractor shall also furnish a copy of the notice to the Engineer.

It shall be the Contractor's responsibility to protect and maintain all valves and valve boxes in an operable condition during all phases of construction.  If at any time after the valve inspection as outlined above, AWWU finds a valve or valve box damaged or rendered inoperable by the Contractor, the Contractor shall repair the damage at his expense.

CONSTRUCTION REQUIREMENTS

627-3.01  General.  Add the following before the first paragraph:  AWWU, through the Engineer, reserves the right to suspend the water system installation at any time if the Contractor fails to meet the requirements set forth herein.  Work will be suspended until such time as the Contractor makes the necessary corrections.  Suspensions of work will not entitle the Contractor to an extension of time for the completion of the project, and will not entitle him to extra payment for costs incurred.

The Contractor shall furnish to the Engineer complete installation drawings for the project prior to fabrication.  All restrained joint areas shall be detailed to include fittings, piping and deflection points.  The Contractor shall provide design calculations, prepared and sealed by a licensed professional engineer, registered in the State of Alaska, for all restrained joint areas to assure adequate ability to resist longitudinal forces, and compliance with the Contract Documents.

If construction or excavation require the removal of any existing privately owned facilities on the provided water easements or temporary construction permits, the Contractor shall be responsible for coordinating with the owner and for reestablishing lawns, driveways, parking lots, etc., at unit bid prices.  Any restorative work will be completed as soon as practicable after the installation, but in no case shall the period of time exceed 2 weeks.

Add the following to the third sentence of the third paragraph:  "or so proper alignment and/or grade may be determined before the pipe sections are laid in the trench and backfilled."

Delete the fourth, fifth, sixth and seventh paragraphs and substitute the following:  The existing eight inch cast iron water main crossing Minnesota from approximate Station 380+40 to 383+23 shall be abandoned in place.  The Contractor shall excavate the water main, cut and plug the main, and install a thrust block.  Pipe abandoned in place shall be filled with a sand or cement slurry and the ends plugged or shall be crushed and backfilled as directed by the Engineer.

In those areas where the presence of existing abandoned pipe causes a conflict with new or existing utilities or facilities, the pipe may be removed as a subsidiary item of construction.  All abandoned materials removed and not reused shall become the property of the Contractor, unless specifically addressed otherwise in the contract.

Prior to removing or disrupting service to fire hydrants, the Contractor shall contact the Anchorage Fire Department, Chief Dispatcher at 267-4950 and Deputy Fire Chief at 267-4935 at least 48 hours in advance of any construction.

The Contractor shall notify all affected property owners, the Engineer, the Anchorage Fire Department and AWWU 48 hours prior to interruption of any water service. The Contractor shall provide temporary service to all those property owners with disrupted water service if the interruption exceeds 12 hours.

The Contractor shall provide any necessary fittings, valves, temporary connections or appurtenances necessary in order to maintain water service.  Any costs involved in service changeovers and providing temporary water service shall be subsidiary.  The Contractor shall be responsible for all damages caused by interruption of service due to his operations.

Prior to water system installation, the Contractor shall submit to the Engineer a detailed schedule and work plan for the installation of the new water systems and for removal or abandonment of existing water systems that are to be removed or abandoned prior to commencement of the work.  The plan shall be of sufficient detail to clearly indicate the proposed work sequence, schedules, and disruption of water service.

Add the following to the eighth paragraph:  Concrete thrust blocks or tie back rods of the type shown on the plans shall be installed where the pipe line terminates or changes alignment, utilizes a tee, cross, bend, reducer, or similar fitting. Either poured-in-place or precast thrust blocks are acceptable if the minimum base area is sufficient as shown on the plans.  Concrete for the thrust blocks shall be Class A.  If the Contractor elects to use poured-in-place thrust blocks, all pipe and fittings exposed to concrete shall be double wrapped with 4-mil Visqueen, or equal, prior to placement of the concrete.  Poured-in-place thrust blocks shall be cured a minimum of 7 days prior to the application of any hydrostatic loads.

Add the following:

Disconnect and Reconnect Water Service.  In the course of construction, the Contractor will encounter water service pipe requiring disconnection from mains to be abandoned or removed, and reconnection to water conduit facilities.  The Contractor shall disconnect the existing water service, replace the service from the new main to the property line and reconnect the on-property portion of the service as shown on the plans.  Existing 3/4-inch services shall be replaced with 1-inch services from the main to the property line and shall have a 1-inch to 3/4-inch reducer installed at the property line reconnection point.  All service lines 2 inches and smaller shall be constructed of seamless, soft drawn, Type "K" copper.  All service lines larger than 2 inches shall be constructed of ductile iron pipe, with two 3/4-inch tie rods installed on each service line from the main to the property line.  Connection to the water conduit or service lines larger than 2 inches shall be accomplished by AWWU connection crews, for which a minimum of 48 hours notice shall be provided prior to the required time of connection.

Salvageable Materials.  Unless specifically addressed otherwise in these Contract Documents, all existing water valves, tees, bends, and conduit (including ductile iron pipe) removed but not reinstalled and declared "salvageable materials" shall become the property of the Contractor.

Final Acceptance.  The Contractor shall, upon completion of all work involved, notify the Engineer in writing of completion and request a pre-final inspection of the project.  This inspection will be performed in the presence of the Engineer, AWWU, and the Contractor.  Copies of a list of deficiencies, if any, indicated by this inspection will be furnished to the Contractor for remedial action.  When all corrective action has been completed, the Contractor shall notify the Engineer, and an acceptance inspection will be performed.

627-3.02  Installation of Conduit.  Add the following to the second paragraph:  However, at a sufficient distance prior to encountering a known obstacle or tying into an existing pipe, the Contractor shall expose and verify the exact location of the obstacle or pipe so proper alignment and grade may be determined before the pipe sections are laid in the trench and backfilled.  The costs incurred for removal and realignment of backfilled conduit sections due to improper verification methods shall be borne by the Contractor.

Delete the eighth paragraph and substitute the following:  Deflections from a straight line or grade, as required by vertical curves, horizontal curves, or offsets shall not exceed 50 percent of the manufacturer's recommended maximum deflection.  If the alignment requires deflection in excess of the above limitations, the Contractor shall furnish special bends to provide angular deflections within the limits allowable.  Wherever possible, the Contractor shall achieve the desired deflection by taking advantage of reduced deflections over multiple joints.  Short-radius curves and closures shall be formed by shorter lengths of pipe, bevels, or fabricated specials.

A maximum 0.2-foot deviation from design alignment and elevation will be allowed.  Both line and grade shall be checked and recorded in a field book for each piece of conduit and appurtenance installed.  All adjustments to line and grade shall be done by scraping away or filling the earth under the body of the pipe and not by blocking or wedging up.

The Contractor shall have survey instruments such as transit and level for transferring alignment and grades from offset hubs.  He shall also have in his employ a person who is qualified to use such instruments and who shall have the responsibility of placing and maintaining such construction guides.  The Contractor shall furnish to the Engineer a copy of the surveyor's record notes for the newly-installed conduit and appurtenances.  The practice of placing backfill over a section of conduit to provide a platform for the instruments shall be subject to the approval of the Engineer.

Conduit that has the grade or joint disturbed after laying shall be taken up and relaid.  Water shall be kept out of the trench until the jointing is completed.

Add the following:

Conduit Joints.  The Contractor has the option of using either mechanical or push-on joints except in those areas where restrained joints are required.  All joints shall conform to the requirements of AWWA C600.

The Contractor will be required to use mechanical joints on all fire hydrant leads.  The Engineer may check any or all mechanical joints to assure proper torque as specified by the manufacturer.

Conduit Wrap.  The outside of all ductile iron and cast iron pipe, fittings, valves and other appurtenances used in water line construction  shall be encased with one (1) layer of 8-mil thick (0.2 mm) polyethylene film.  The polyethylene encasement shall be installed using any the following three methods:

Method A.

1.	Cut  polyethylene  tube  to  a  length approximately 2-feet longer than the length of the pipe section.  Slip the tube around the pipe, centering it to provide a 1-foot overlap on each adjacent pipe section and bunch it accordion-fashion lengthwise until it clears the pipe.

2.	Lower the pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at the joints to facilitate installation of the polyethylene tube.

3.	After assembling the pipe joint and testing the bonded joint, make the overlap of the polyethylene tube.  Pull the bunched polyethylene from the preceding length of pipe, slip it over the end of the new length of pipe, and secure in place.  Then slip the end of the polyethylene from the new pipe section over the end of the first wrap until it overlaps the joint at the end of the preceding length of pipe.  Secure the overlap in place.  Take up the slack width to make a snug, but not fit along the barrel of the pipe, securing the field at quarter points.

4.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method B.

1.	Cut  polyethylene  tube  to  a  length approximately 1-ft shorter than that of the pipe section.  Slip the tube around the pipe, centering it to provide 6-inch of bare pipe at each end.  Take up the slack width at the top of the pipe to make a snug, but not tight, fit along the barrel of the pipe, securing the fold at quarter points; secure the ends as described in Method A.

2.	Before making up a joint, slip a 3-ft length of polyethylene tube over the end of the preceding pipe section, bunching it accordion-fashion lengthwise.  After completing the joint, pull the 3-ft length of polyethylene over the joint, overlapping the polyethylene previously installed on each adjacent section of pipe by at least 1-ft; make each end snug and secure as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Method C.

1.	Cut polyethylene sheet to a length approximately 2-ft longer than that of the pipe section.  Center the cut length to provide a 1-ft overlap on each adjacent pipe section, bunching it until it clears the pipe ends.  Wrap the polyethylene around the pipe so that it circumferentially overlaps the top quadrant of the pipe.  Secure the cut edge of polyethylene sheet at intervals of approximately 3-ft.

2.	Lower the wrapped pipe into the trench and make up the pipe joint with the preceding section of pipe.  A shallow bell hole must be made at joints to facilitate installation of the polyethylene.  After completing the joint, make the overlap and secure the ends as described in Method A.

3.	Repair any rips, punctures, or other damage to the polyethylene with adhesive tape or with a short length of polyethylene tube cut open, wrapped around the pipe, and secured in place.  Proceed with installation of the next section of pipe in the same manner.

Thrust Restraint.  Concrete thrust blocks, tie back rods or restrained joints of the type shown on the plans, or specified herein, shall be installed where the pipe line changes alignment utilizing a tee, cross, bend, or similar fitting.

Conduit ends left for future connections shall be plugged or capped and anchored as shown on the plans, or as directed by the Engineer.

627-3.03  Fire Hydrants.  Delete this subsection in its entirety and substitute the following:

Hydrant Relocation.  An existing fire hydrant, including assembly, is designated on the plans to be removed and relocated. The Contractor shall disconnect the existing fire hydrant assembly at the main and install it at the location shown on the plans. The Contractor shall install the gate valve with box and the proper length of leg section to provide the desired offset of the fire hydrant from the centerline.  The Contractor shall give 7 days notice to AWWU prior to backfilling the hydrant. The Contractor will provide AWWU with the existing and final traffic flange elevations.  AWWU will be responsible for vertical adjustments of all fire hydrants.

The Contractor shall provide all trench excavation, bracing, shoring, backfill, and compaction necessary to relocate the fire hydrant assembly and the steam thaw pipes in accordance with the details shown on the plans.

All fire hydrant legs shall be installed level. The fire hydrant barrel shall be installed plumb, and the drain plug shall not be removed prior to installation.  The Contractor shall verify that all drain plugs are in place and tighten before acceptance.

The Contractor shall paint in 2-inch black lettered stencils, the direction and distances to the nearest 0.1 foot the distance to the valve box on the face of the fire hydrant directly below the bonnet flange.

627-3.04.  Add the following:  Valves shall be installed where shown on the plans.  The interiors of all valves shall be cleaned of all foreign matter before installation.  If the valve is at the end of the line, it shall be plugged prior to backfilling.  The valve shall be inspected by a representative of AWWU, in the open and closed positions to ascertain that all parts are in good working condition.

627-3.05.  Delete the first paragraph and substitute the following:  Valve boxes shall be installed over the valves as shown on the plans, with base section centered over the operating nut of the valve and resting on well compacted backfill.  Top sections shall be so set as to allow equal movement above and below finished grade, final elevation to be 1/4-inch below finished grade of pavement unless otherwise directed.  Top of base section shall be approximately on line with nut at top of valve stem, and the entire assembly shall be plumb.

Add the following after the second paragraph:  In areas where running sand is encountered, provisions shall be made to restrict sand from entering the bottom section of the valve box.

The Contractor shall expose all valve boxes for pre-final and final inspection.  After final inspection of the valves located in unpaved areas, sawdust shall be poured directly over the valve box lid and covered with gravel to facilitate location in the future.

627-3.06  Testing Water System.  Delete in its entirety and substitute the following:  The Contractor shall provide all labor, equipment and materials necessary to complete the testing as specified herein.  The Contractor shall notify the Engineer and AWWU 48 hours in advance (two working days) prior to any test.  AWWU's representative and the Engineer shall be present during all tests.  Two hours notice in advance of the scheduled time shall be given to the Engineer and AWWU if the test is to be postponed or cancelled.  In the event AWWU has not been notified of cancellation and the Contractor is not prepared for the test as scheduled, the Contractor shall reimburse AWWU for all expenses incurred.  These will include, but not be limited to wages, transportation, and administrative costs.

1.	Flushing.  All newly installed water conduit shall be "open-bore" flushed to remove any foreign matter.  A detailed plan for cleaning of the lines shall be submitted to the Engineer for review and approval prior to commencement of work.

"Open-bore" flushing shall be accomplished prior to hydrostatic testing and disinfection at all extremities including all stubouts and dead-ends. The Contractor shall furnish, install and remove all fittings and conduit necessary to perform the flushing.  Under no circumstances will "open-bore" flushing through hydrants or reduced outlets be permitted.

All flushing of newly-installed conduit shall be accomplished between the hours of 1:00 AM and 6:00 AM, unless otherwise authorized by the controlling Water Utility.  Flushing shall be considered subsidiary to this work and no separate payment will be made.

2.	Hydrostatic Testing.  A hydrostatic test shall be conducted on all newly-constructed water conduit, fire hydrant leads and stub-outs after "open-bore" flushing in the presence of the Engineer and AWWU in accordance with the requirements of AWWA C-600 unless hereinafter modified.  The Contractor, at his option, may either use a pressure test or a leakage test.

The Contractor shall furnish all necessary assistance, equipment, labor, materials and supplies (except the test pressure gauge) necessary to complete the test to the satisfaction of AWWU.  The Contractor shall suitably valve off or plug the outlet to the existing or previously-tested water main at his expense, prior to making the required hydrostatic test.

Prior to testing, all air shall be expelled from the conduit.  If permanent air vents are not located at all high points, the Contractor shall, at his expense, install corporation cocks at such points so the air can be expelled as the conduit is slowly filled with water.

Where any section is provided with poured-in-place concrete thrust blocks for fittings or hydrants, the hydrostatic test shall not be made until at least 7 days after installation of the thrust blocks unless otherwise approved by the Engineer.

No hydrostatic test section shall exceed 1000-feet in length unless approved by AWWU in writing.  All main line valves, fire hydrant auxiliary valves, fire hydrant main valves and plugs shall be tested.  All intermediate valves within the section being tested will be fully closed and reopened as directed by the Engineer during the actual test.  Only static pressure will be allowed on the opposite side of the end valves of the section being tested.

All hydrostatic testing will be performed through test copper.  Use of fire hydrants and service connections for testing will not be allowed.

The hydrostatic pressure shall be a minimum of 150 psi, and the duration of each hydrostatic pressure test shall be 30 minutes.  After the required test pressure has been reached, the pumping will be terminated.  If the pressure remains constant for 30 minutes without the aid of a pump, that section of the conduit will not be subjected to any further hydrostatic tests.

If a hydrostatic pressure test fails on any section, the Contractor has the option to perform a leakage test on that section.  AWWU will furnish the test gauge and measuring device, and the Contractor shall furnish all other necessary assistance, equipment, labor, material and supplies to conduct the test.

Leakage for a newly-installed conduit is determined by the following formula:

L = ND(P).05

7400

where:	L =	Allowable leakage in gallons per hour

N =	Summation of mechanical and push-on joints in length of pipe tested

D =	Diameter of conduit in inches

P =	Test pressure in pounds per square inch

The duration of each leakage test shall be 2 hours and during the test, the conduit shall be subjected to the constant test pressure as defined above.  The test pump shall be valved to insure that constant test pressure is maintained throughout the test and all excess water will be returned to a storage tank.  If the pressure decreases below the required test pressure during the 2 hour period, the preceding portion of that test shall be declared void.

Cracked or defective conduit, gaskets, mechanical joints, fittings, valves or hydrants discovered as a consequence of the hydrostatic tests shall be removed and replaced with sound material at the Contractor's expense.  The test shall then be repeated until the results are satisfactory.

In the instance where connection is made to a presently installed water conduit a new valve shall be installed on the connection.  The Contractor shall suitably seal off the outlet leading to the presently installed conduit prior to making the field tests.

627-3.07  Disinfection of Water Lines.  Delete this subsection in its entirety and substitute the following:  This subsection applies to the disinfection of all portions of the water system, including all valves and stops and any portion of the existing connection system that might have become contaminated during construction activities.  Disinfection shall be accomplished after completion of pressure and/or leakage tests in compliance with AWWA C-601, Disinfecting Water Mains.

Chlorine shall be used for disinfection, and shall be applied only by one of the following methods:

1.	Liquid chlorine gas and water mixture,

2.	Direct chlorine gas feed, or

3.	Calcium hypochlorite and water mixture.

Calcium hypochlorite shall be comparable to commercial products known as HTH, Perchloren or Machochlor.  The chlorinating agent shall be applied at the beginning of the section adjacent to the feeder connection, insuring treatment of the entire line.  Water shall be fed slowly into the new conduit with chlorine applied in amounts to produce a dosage of 40 to 50 ppm.  Application of the chlorine solution shall continue until the required dosage is evident at all extremities of the newly-laid conduit.

Chlorine gas-water mixture shall be applied by means of a solution-feed chlorinating device.  Chlorine gas shall be fed directly from a chlorine cylinder equipped with a suitable device for regulating the rate of flow and effective diffusion of gas within the conduit.  Calcium hypochlorite shall be injected or pumped into the water conduit.  During the chlorination process, all intermediate valves and accessories shall be manipulated so that the strong chlorine solution in the conduit being treated will not flow back into the conduit supplying the water.  Hydrostatic testing of water conduit containing the chlorine mixture will not be allowed.

A residual of not less than 5 ppm chlorine shall be produced in all parts of the water conduit and retained for a minimum period of 24 hours, after which it shall be flushed from the conduit at its extremities until the replacement water tests are equal chemically and bacteriologically to those of the permanent source of supply.  In no instance will a water conduit be chlorinated before "open-bore" flushing.

CHLORINATION

| Conduit Diameter | Dosage (oz. per 100 feet) |
| --- | --- |
| 6-inch | 1.35 oz |
| 8-inch | 2.75 oz |
| 10-inch | 4.30 oz |
| 12-inch | 6.19 oz |
| 16-inch | 11.00 oz |

The above table is to be used as a guide for chlorinating mains by the calcium hypochlorite and water mixture method.  The given dosage per 100 feet results in a chlorine solution of 40 to 50 ppm.  This dosage takes into account that Contractors most frequently use granular HTH, which is 65 percent pure.  If another chlorinating agent is used, the dosage must be adjusted.  Caution should be exercised against producing too high of a concentration of chlorine in the conduit.

After completion of all testing, all test and air vent copper pipe shall be removed and the corporation cock closed at the main in the presence of the Engineer and AWWU.

627-3.08  As-Built Plans and Working Drawings.  Add the following subsection:  A complete and accurately dimensioned record of all deviations, deletions, additions and alterations from and to the contract plans and specifications shall be maintained by the Contractor to indicate the work as actually installed.

The as-built information shall be recorded on a print of the plans affected and on the applicable pages of the specifications with supplementary notes.  This record set of plans and specifications shall be kept by the Contractor showing record conditions of all conduit and appurtenances installed.  Conduit and appurtenances shall be referenced by stationing, showing design line and grade, and as-built line and grade.

When each water system is completed, the Contractor shall certify the accuracy of the construction survey notes and of each revision on the plans and in the specifications by written signature endorsement, and deliver them to the Engineer prior to final acceptance of the system by AWWU.

627-4.01  Method of Measurement.  Delete numbered paragraph 1 in its entirety and substitute the following:

1.	Water Conduit.  Measurement for water conduit with appurtenances will be per linear foot of horizontal distance of the various sizes and classes furnished and installed as set forth in the Bid Schedule.  Measurement will be from station to station as staked in the field and as shown on the plans, except where the grade exceeds 25 percent, in which case measurement will be by actual conduit length.  Fittings, tees, reducers, crosses, bends, couplings, etc., for water conduit shall be included in the linear foot cost of the water conduit.

Add the following to numbered paragraph 3.:  Any shoring or bracing required to avoid encroaching on adjacent property during fire hydrant relocation will not be measured and paid for separately, but will be subsidiary to Item 627(6) Fire Hydrant relocation.

Add the following after numbered paragraph 5.:

6.	Raise or Lower Existing Water Conduit.  Measurement will be the number of units complete in place without regard to the diameter of the water conduit or length required to be lowered (or raised).

7.	As-Builts.  As-builts will not be measured for payment.

8.	Abandon Existing Water Main, STA 383+23, 76' LT.  This item will not be measured for payment.

Delete the last paragraph and substitute the following:  Pressure testing, disinfection, open bore flushing and polyethylene encasement will be considered subsidiary items under this section and will not be measured for payment.

627-5.01  Basis of Payment.  Delete the second paragraph and add the following:  The unit bid prices will include all necessary excavation to plan grade, and backfill of native materials outside the normal lines of the roadway structural section.  Any excavation of unsuitable material below plan grade shall be paid under Item 203(1) Common Excavation.  Backfill to replace unsuitable material will be paid in accordance with Section 203.

Payment for Item 627(13) Disconnect/Reconnect Water Service will include all labor, equipment and materials required for disconnection, installation, and reconnection for completed services in place.

All labor, equipment and materials required to construct thrust blocks as shown on the plans and draining and capping the conduit after tests have been completed will not be paid for separately, but will be subsidiary to Item 627(1-16) 16-Inch Ductile Iron Water Conduit, Class 52.

Payment for Item 627(20) Waterline As-Built, will be full compensation for preparation and submittal of as-built plans as specified.

Payment for Item 627(23) Abandon Existing Water Main, STA 383+23, 76' LT, will be full compensation for all work described in this section for abandoning the existing water main at this location.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

627(13)	Disconnect/Reconnect Water	Each

Service

627(20)	Water Line As-Builts	Lump Sum

627(23)	Abandon Existing Water Main,	Lump Sum

STA 383+23, 76' LT

SECTION 630

GEOTEXTILE FOR

EMBANKMENT SEPARATION AND

REINFORCEMENT

Special Provisions

Delete this Section in its entirety and substitute the following:

630-1.01  Description.  Prepare surfaces and furnish and place geotextiles for embankment separation as shown on the plans or as directed.

630-2.01  Materials.  Geotextile material and thread used in joining geotextiles by sewing shall conform to Section 729, Geotextiles.

630-3.01  Construction.

1.	Surface Preparation.  Prepare surface by removal of stumps, boulders and other sharp objects, and dewatering any areas as necessary.  Fill holes and large ruts with material as shown on the plans or as approved.  Material used to fill ruts and holes will be paid for at the unit price for the class of material used.  Removal of stumps, boulders, sharp objects and dewatering, if necessary, will be considered subsidiary to this item.

2.	Fabric Laying.  Unroll geotextile directly onto the prepared surface.  Stretch fabric to remove any creases or wrinkles.  Keep fabric taut during placement and spreading of cover material.

Lay fabric for embankment separation parallel to the direction of the material spread.  When laid on horizontal curves, it shall be placed in segment lengths not exceeding those listed in Table 630-1, with butt ends cut to match and sewn or overlapped.  When laid on tangents, the fabric shall be straightened and butt ends sewn or overlapped.

TABLE 630-1

GEOTEXTILE PLACEMENT ON CURVES

| Degree of Curve | Maximum Segment Length (feet) |
| --- | --- |
| 1 | 125 |
| 2 | 90 |
| 3 | 75 |
| 4 | 65 |
| 5 | 55 |
| 6 | 50 |

3.	Fabric Joining.

Join fabric by sewing or overlapping.  Bonding or other attachment methods may be used, subject to the approval of the Engineer.  If sewn, all seams shall be sewn by butterfly or J-seams and develop a minimum of 85 percent of the specified geotextile strength.  Seams shall be sewn with a double-thread chain-lock stitch.  The seam shall be 1-½ inches (+¼ inch) from the outside edge of the fabric.  If seams are to be overlapped, adjacent sections of fabric shall be overlapped a minimum of three feet unless otherwise shown on the plans.

4.	Material Placing and Spreading.

During placing and spreading, a minimum depth of 1-foot shall be maintained at all times between the fabric and the wheels or tracks of the construction equipment.  Spread the material in the direction of the fabric overlap.  Maintain a proper overlap and fabric continuity.  If sewn or bonded seams are used, place the cover material and spread in only one direction for the entire length of the geotextile.  On weak subgrades, spread the cover material simultaneously with dumping to minimize the potential of a localized subgrade failure.

Construction equipment shall not make sudden stops, starts, or turns on the cover material.  Use a smooth drum roller to achieve the specified density.

5.	Geosynthetic Repair.  If fabric used for separation should be torn for any reason, the cover material shall be cleaned from the torn area and it shall be repaired as follows:

Overlay with fabric with a minimum three foot overlap around the edges of the torn area.  The patch shall remain in place when material is placed over the affected area.

6.	Shipping and Handling.  Protect geotextiles from direct sunlight, ultraviolet rays, temperatures greater than 140 degrees F, moisture, and contamination from mud, dirt, dust, and debris.  Label or tag each roll to provide product identification.  Geotextiles will be rejected if at the time cover material is placed they have been removed from protective wrapping for more than five days, or if they have detrimental defects or damage which  cannot be repaired in the field.

630-4.01  Method of Measurement.  Separation geotextile will not be measured for payment.

630-5.01  Basis of Payment.  Separation geotextile will not be paid for separately, but will be subsidiary to Item 203(4) Muck Excavation.

SECTION 635

INSULATION BOARD

Special Provisions

635-1.01  Description.  Add the following:  Insulation will be placed between a storm drain and a sanitary sewer or waterline when the separation is less than 3-feet.  This work will also consist of placing a sand blanket bedding under and over the horizontal insulation boards.  Insulation board will also be placed in back of those designated retaining walls.

Insulation board shall also be placed on the exterior of the petroleum separator.

635-2.01  Materials.  Add the following:  The insulation board shall be rigid, homogeneous, and essentially unicellular, and shall conform to the following:

| PROPERTY | STANDARD | VALUE |
| --- | --- | --- |
| Compression Strength, Min., @ Yield, or 5% Compression | AASHTO M230 | 35 psi |
| Water Absorption Max. % by Volume | AASHTO M230 | .25% |
| Thermal Resistance R-value @ 75F F-SF-Hr/BTU | ASTM C177 | As Follows: |
| Adjacent to Utilities |  | 17 |
| Bridge Abutments |  | 20 |
| Embankments |  | 14 |
| Retaining Walls |  | 10 |

Sand blanket bedding material shall contain no muck, frozen material, roots, sod, or other deleterious material.  It shall have a plastic index not greater than 6 as determined by AASHTO T-89 and T-90.  Grading, as determined by Alaska T-7 will be as follows:

| Sieve Designation | Percent Passing by Weight |
| --- | --- |
| _-inch | 100 |
| No. 4 | 95-100 |
| No. 200 | 0-6 |

635-3.01  Construction Requirements.  Delete the second paragraph and substitute the following:  The horizontal insulation board shall be laid on a sand leveling course, and covered with sand blanket material, spread and compacted to a depth of 4-inches prior to the placing of subsequent lifts.  Spreading and compacting equipment shall be approved by the Engineer.

635-4.01  Method of Measurement.  Delete and add the following:  Insulation board will be measured in final position by the square foot, including transitions, regardless of thickness, complete and accepted.

Sand blanket and leveling course will not be measured for payment.

635-5.01  Basis of Payment. Add the following:  Sand blanket and leveling course will not be paid for separately, but will be subsidiary to Item 635(2) Insulation Board.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

635(2)              Insulation Board	Square Foot

(10/1/91)R57

SECTION 639

DRIVEWAYS

Special Provisions

639-1.01 Description.  Add the following:  This work includes the construction of public approaches at locations shown on the plans.

639-1.02  Construction Requirements.  Add the following subsection:  Placement of materials used in driveways and public approaches shall meet the requirements specified as follows:

Selected Material	Section 203

Crushed Aggregate Base Course	Section 301

Asphalt Concrete	Section 401

639-3.01  Basis of Payment.  Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

639(3)            Public Approaches	Each

Delete the last sentence and substitute the following:  Selected Material, Type A, Crushed Aggregate Base Course, and Asphalt Concrete Type II  required to construct driveways and public approaches will be paid for separately under the respective items listed in the bid schedule.  Native material meeting the minimum requirements of Selected Material, Type C will not be paid for directly, but will be considered subsidiary to Item 639(3) Public Approaches.

(10/1/91)R58

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  Method of Measurement.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  Description.  This work shall consist of control measures as specified or ordered during the life of the contract to control erosion, water pollution, and hazardous materials contamination.

This work shall also include installation of silt fence as shown on the plans or as directed by the Engineer.

641-1.02  Submittals.  At the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  This plan shall, as a minimum, include the following:

1.	a.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.  The Contractor is the "Operator" and the Department is the "Owner" for the purpose of completing the NOI.

b.	Stormwater Pollution Prevention Plan (SPPP)

The NOI and SPPP shall be prepared in accordance with the requirements of 40 CFR 122.28 and the Department's Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual).  The Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".  The Storm Water Manual may be purchased for $20 by mailing, phoning or faxing your request to the following:

Storm Water Manual

Alaska DOT&PF/EOS

3132 Channel Drive, Room 200

Juneau, Alaska  99801

Phone: (907) 465-2985   FAX: (907) 465-2460

For this project, a copy will be available for review during bidding in the Plans Room.

The Contractor shall submit any required amendments to the NOI or SPPP to the Engineer at least 14 days prior to any planned earth disturbing work covered by the amendments.

2.	Hazardous Material Control Plan (HMCP) for the containment, cleanup, and disposal of waste material, as well as petroleum products or other hazardous substances generated by construction equipment or activities.  A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

641-1.03  Review and Approval.  The Engineer will review the NOI, SPPP, and HMCP for completeness, accuracy, and consistency and will direct any necessary changes.

Upon acceptance of the NOI and the SPPP, the Contractor shall send the NOI to the U.S. Environmental Protection Agency via Certified Mail, and send copies to the Engineer and the Alaska Department of Environmental Conservation Stormwater Coordinator.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

641-2.01  Materials.  Add the following subsection:  The silt fence filtration material shall meet the requirements shown in Table 729-4 in Section 729, Geotextiles.

The silt fence support framework shall be finished 4 x 4-inch wood, 3-inch diameter wood, #6 rebar with PVC sleeves, iron pipe, or other posts capable of supporting the installation, as approved by the Engineer.

The mesh support shall be WWF 6x6 W1xW1 or as approved by the Engineer.

641-3.01 Construction Requirements.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Engineer will limit the surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations and direct the Contractor to provide immediate erosion and pollution control measures to prevent contamination of adjacent streams, lakes, ponds or other areas of water impoundment.  As necessary such work may involve the construction of temporary berms, dikes, dams, sediment basins, slope drains, and use of temporary mulches, seeding or other control devices or methods as necessary to control erosion.  Temporary pollution control measures shall be used to correct conditions that develop during construction that were not foreseen during the design stage, that are needed prior to installation of permanent pollution control features, but are not associated with permanent control features on the project.

Cut slopes shall be seeded and mulched as the excavation proceeds to the extent considered desirable and practicable.

In areas where erosion is likely to be a problem, clearing and grubbing operations shall be followed immediately by grading operations and permanent erosion control features.  When this is not practicable, temporary erosion control measures may be required between successive construction stages.

The Engineer will limit the area of excavation, borrow and embankment operations in progress commensurate with the Contractor's capability and progress in keeping the finish grading, mulching, seeding and other such permanent pollution control measures current in accordance with the accepted schedule.  Should seasonal limitations make such coordination unrealistic, temporary erosion control measures shall be taken immediately to the extent feasible and justified.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

Silt fence shall be installed prior to any work in or near the locations shown on the plans, and in accordance with the provisions of subsection 107-1.11, Protection and Restoration of Property and Landscape.  Additional silt fencing may be required at other sites as directed by the Engineer.

The silt fence shall not be removed until slopes are stabilized from further erosion as determined by the Engineer.  If silt fence is designated for removal on the plans, it shall be removed and disposed of off the project upon completion of construction at those sites.  The silt fence removal shall be performed in such a manner that retained silt is not discharged into wetlands or waterbodies.  If a sediment height in excess of four inches above ground remains, the sediment shall be spread on the roadway side of the fence location and seeded immediately in accordance with Section 618, Seeding.

641-4.01  Method of Measurement.  The method of measurement will be as specified in the order authorizing the work.

Silt fence will be measured by the linear foot along the top of the fence.

641-5.01  Basis of Payment.  Payment for work required for stormwater pollution control and control of hazardous materials (not attributed to the Contractor's negligence, carelessness or failure to install permanent control) will be paid for as specified in the order authorizing the work.

In the event erosion and pollution control measures are required due to the Contractor's negligence, carelessness or failure to comply with the requirements of the SPPP or HMCP, such work shall be performed at the Contractor's own expense.  In the event outside assistance is required or the Department's own forces are used to provide the necessary corrective measures, such incurred costs, plus project engineering costs, will be deducted from monies due the Contractor.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the Permit.

No separate payment will be made for preparing, amending, inspecting, monitoring, reporting and record keeping as required by the NPDES General Permit for Alaska, or for preparing a Hazardous Material Control Plan.  These items will be a subsidiary obligation under the Contract.

Payment for Item 641(2) Silt Fence, will be full compensation for all labor, equipment and materials required to furnish, install, maintain and remove the silt fence in accordance with these specifications.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution Control	Contingent

Sum

641(2)	Silt Fence	Linear Foot

(9/23/92)R59F

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  Description.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix E.

Add the following:  This work shall also include a pre-construction site condition survey of the apartment building located in the southeast quadrant of the Minnesota Drive and Tudor Road intersection.

642-3.01  Construction Requirements.  Add the following after item 11.:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

Add the following:  The Contractor shall perform a pre-construction site condition survey of the apartment building located in the southeast quadrant of the Minnesota Drive and Tudor Road intersection, prior to beginning construction at, or in the vicinity of, Retaining Wall VI.

The site condition survey for this location shall include:

1.	An interior survey of the two ground floor apartments.  This survey shall include the following:

a.	A narrated, videotaped recording of all interior walls and ceilings,

b.	Photographs and measurements of all cracks or other damage.

c.	Determine if walls are plumb and if horizontal surfaces are level using a carpenters level.

d.	Evaluation of all doors and windows to determine if they open and close properly.

e.	Preparation of an as-built floor plan showing the locations of the windows, doors, and documented damage.

2.	An exterior survey of the entire building foundation for cracks and other damage, including photographs, measurements and an as-built plan of all cracks or other damage.

3.	A foundation survey of parking lot block wall for cracks and other damage, including photographs, measurements and an as-built plan of all cracks or other damage.

All videotapes, photos, survey data and as-built floor plans shall become the property of the Engineer.

The Engineer will contact the owners of the buildings to be surveyed and notify them of the Contractor's requirement to perform the site condition surveys.

The Contractor shall contact owners and occupants to schedule inspections at convenient times.

642-4.01  Method of Measurement.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.  The quantities shown on the Bid Schedule for this item are for bidding purposes only, and the actual quantity in the field may vary as directed.  It is not intended to cover survey costs due to minor overruns (10 percent or less) in items which require staking of individual installations, including but not limited to culverts, guardrail, approaches, signs and drainage structures.

Item 642(6) Site Condition Survey, will not be measured for payment.

642-5.01  Basis of Payment.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.  (10/1/91)R60

Payment for Item 642(6) Site Condition Survey shall be considered full compensation for all labor, equipment and materials necessary to complete the structure surveys as described herein.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

642(6)	Site Condition Survey	Lump Sum

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01  Description.  Add the following:  At the site of the Minnesota Drive Overhead, at least four lanes of traffic shall be maintained by stage construction and/or a temporary bridge or bridges, as shown on the plans or as permitted by the Engineer.

643-1.02  Traffic Control Plan.  Delete the second paragraph and substitute the following:  TCP's are required for each work site.  TCP's included in the plans are acceptable for use with the concurrence of the Engineer.  The Contractor may elect to modify them or design alternative TCP's.  All modified and/or alternative TCP's shall be submitted for approval of the Engineer.  The Contractor shall allow three weeks for review of any submitted TCP or one week for each subsequent correction.  Changes in the TCP resulting from unforeseen circumstances may be allowed during construction, provided a minimum of 48 hours are allowed for review, and the changes are approved by the Engineer.

Add the following to the third paragraph:  All TCPs submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

643-1.03  Worksite Traffic Supervisor.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA, or,

4.	Have successfully passed the Design and Operation of Work Zone Traffic course sponsored by the Federal Highway Administration (FHWA).

If the individual is certified under Items 2, 3 or 4 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.03a   Public Relations Program.  Add the following subsection:  The Contractor shall provide a Public Relations (PR) professional to accomplish the work outlined in this subsection.  The PR person(s) shall have a minimum of five years demonstrated experience in performing similar PR campaigns involving multiple media.  The PR professional shall be responsible for all aspects of this program including coordination, providing graphics and verbal commentary, supplying daily updated information, and all labor, equipment, postage, and materials to provide this service.   Logos, reports, software, visual aids, and work products developed for this project shall become the property of the Department.  The PR professional's office shall be equipped with a facsimile machine.

The PR professional shall be responsible for the following tasks:

1.	Public Meetings.

a.	Prepare a project description, including traffic maintenance features for presentation at a meeting of each of the Community Councils which represent areas affected by this project.  The meetings attended shall be the last regularly scheduled meetings prior to the beginning of construction.  Presentation size visual aids shall be used to help explain the project to the general public.  Be prepared to respond to questions following the presentation.

b.	Act as the Contractor's representative and spokesperson, able to commit the Contractor to courses of action when needed to resolve problems.

c.	Attend an additional five public meetings, if required, as requested by the Department.

2.	Weekly Notices.  Write and submit weekly public information notices that identify road closures, restrictions to traffic, and detours.  These notices shall be in a format approved by the Engineer and shall contain the broadcast schedules for the RIR and telephone numbers for additional information.  The notices shall be hand carried or faxed to the list of local news broadcasting media, emergency services and public service organizations provided by the Department.  Notices shall be submitted at the following times:

a.	one week prior to the beginning of construction,

b.	Wednesday of each week during construction, and

c.	prior to any major change or disruption to traffic or local access.

Provide public service announcements (PSA) tapes to the top four listener rated radio stations at the beginning of the work week summarizing the expected work.

3.	Televised Road Information Reports.  Provide for a 30 second Road Information Report (RIR) to air each evening for critical points of the project defined as follows:

a.	For seven continuous days prior to and for the duration of the closure of the Tudor Road Intersection.

b.	For seven continuous days prior to and for the duration of the petroleum separator on Minnesota Drive at Fish Creek.

b.	For seven continuous days prior to and for the duration of the closure of the International Airport Road Intersection.

c.	For seven continuous days prior to and for the duration of any five other events to be determined by the Engineer as needed.

RIR's shall be aired between 5:45 PM and 6:30 PM, on the two local television stations with the highest share of viewer audience during their local evening news segments.

RIR's shall include a graphic map display of the routes affected with a verbal commentary explaining the construction.  Areas of potential traffic delay shall be emphasized and alternate routes noted.  Telephone numbers for further information shall be provided.  The RIR's shall be approved by the Engineer.

All RIRs shall be close-captioned for the hearing impaired.

A sponsor(s) may be obtained for the RIR's, however, the sponsor(s)  must be approved by the Department.  The sponsor's advertisement time shall be outside the 30 seconds required for road reporting and will be at the sponsor's expense.

4.	Daily Notices.  Provide daily information to those news broadcasting media which provide non-paid public service road reports or "eye in the sky" road reporting.

5.	Other Agency Coordination.  Coordinate with the Anchorage People Mover Transit System and Ride Share to take advantage of programs which will help decrease traffic through the project, such as Park and Ride with express bus service, Ride Share, and Car Pooling.  Coordinate with emergency service providers (police and fire) and school bus operators.

6.	Final Report.  Before project completion, submit a report evaluating the PR program as detailed under this subsection.  This report shall include an outline of the program, an analysis of the program's effectiveness, and suggestions on how to improve the program's effectiveness, economy, and usefulness on future projects.

7.	Miscellaneous.  All visual aids shall be oriented with the north arrow pointing to the top.

643-2.01  Materials.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8 feet.

643-2.01  Materials.  Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

Add the following:

12.	Portable Changeable Message Boards.  Portable changeable message boards shall be truck or trailer mounted with a self-contained power supply and shall have the following features:

a.	Message sign panel size of 5'-8" by 7'-5", minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  Roadway Characteristics During Construction.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

643-3.03  Public Notice.  Add the following to the first paragraph:

Anchorage Chamber of Commerce

Seward Chamber of Commerce

Alaska Visitor's Association

Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the Anchorage Daily News.

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.  Advertisements shall be promptly cancelled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order will not be required to initiate newspaper advertisements.

643-3.04  Traffic Control Devices.  Delete Item 1. Embankments, and substitute the following:

1.	Embankments.  For roadways with a current Average Daily Traffic (ADT) greater than 4000, a portable concrete barrier shall be installed when a slope steeper than 3:1 exists for more than 12 consecutive hours within the following distances from the edge of traveled way:

| Posted Speed Limit | Excavation Areas | Fill Areas |
| --- | --- | --- |
| 55 MPH | 20 feet | 26 feet |
| 45 to 50 MPH | 18 feet | 24 feet |
| 40 MPH or less | 14 feet | 16 feet |

The portable concrete barriers shall have a minimum clearance of two feet from the work area and/or hinge point to allow for deflection if struck.  Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers a minimum height of 18 inches above the surface of the roadway.

For roadways with side slopes of 10:1 or flatter, the ends of portable concrete barriers shall be flared away from the roadway in accordance with the following:

| Advisory or Posted Speed | Shy Line1 and Flare Rate inside Shy Line |  | Total Offset2 and Flare Rate outside Shy Line |  | Roadway Approach Length3 |
| --- | --- | --- | --- | --- | --- |
| 55 MPH | 8.0 ft | 26:1 | 22 ft | 17:1 | 82 ft |
| 45-50 MPH | 6.5 ft | 21:1 | 18 ft | 14:1 | 67 ft |
| 35-40 MPH | 5.0 ft | 17:1 | 14 ft | 11:1 | 52 ft |
| 30 MPH | 3.5 ft | 13:1 | 14 ft | 8:1 | 52 ft |

Notes:

1.	Shy line is measured from the edge of traveled way.

2.	Total offset values are from the edge of traveled way to the end of the portable concrete barrier.

3.	Roadway approach length is the distance required at the end of the portable concrete barrier where a roadway side slope of 10:1 or flatter shall be maintained.

If the portable concrete barrier cannot be flared as indicated above, or for roadways with side slopes steeper than 10:1, a sloping end section for posted speed limits of 35 MPH or less, or a temporary crash cushion for posted speed limits 40 MPH or greater shall be used.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under item 5., Flagging, delete the second sentence of the sixth paragraph and substitute the following:  When a signalized intersection is flagged, the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode as directed by the Engineer.  Changing signal modes, turning off or turning on traffic signals shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.  Flagger paddles for use at signalized intersections shall be stop/slow paddles only.  Double-sided stop/stop paddles shall not be used.

Under item 5., Flagging, delete the last sentence of the sixth paragraph.

Under item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head.  Flaggers directing traffic through intersections shall wear orange gloves and orange helmets as approved by the Engineer.  Gloves and helmets shall not be faded or dirty such that their effectiveness as traffic control devices is impacted as determined by the Engineer.

643-3.07  Maintenance of Traffic During Suspension of Work.  Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 1.  This meeting shall be to outline the work the Contractor expects to complete before shutdown and the condition the roadway is to be in.  There shall be no areas with concrete barriers located on both sides of the roadway. A winter shutdown traffic control plan shall be submitted to the Engineer at this preliminary meeting.

643-3.08  Construction Sequencing.  Delete this subsection in its entirety and substitute the following:  Throughout the duration of the project, the existing roadway configuration (i.e., the number of lanes and their respective widths) shall be maintained except for allowable restrictions to traffic described below.  A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes, lane widths, or stops traffic.

Peak hour times are defined as the following:

•	Monday through Friday from 7:00 AM to 9:00 AM.

•  	Monday through Friday from 4:00 PM to 6:00 PM.

Certain restrictions to traffic will be allowed during construction of the project.  An approved TCP will be required prior to implementation of any allowed restriction.  Restrictions to traffic that will be allowed are as follows:

1.	All dedicated right turn lanes may be eliminated.

2.	On Minnesota Drive, the existing northbound through/right turn lane may be eliminated.

3.	Minnesota Drive, International Airport Road, and Tudor Road may be restricted to one lane in each direction during non-peak hours only.

4.	Minnesota Drive at the intersection with Tudor Road, may have the following closures of driving lanes while constructing Wall VI:

a.	The northbound left turn lane may be closed for a period of 14 calendar days.

b.	One southbound left turn lane may be closed for a period of 14 calendar days.

5.	The intersection of Minnesota Drive and Tudor Road may be closed for up to 3 consecutive weekends total, for the following activities:

a.	Cold planing and paving the intersection.

b.	Installation of the sewer line at 46th Avenue.

c.	Installation of the 36" CMP near the pedestrian tube.

d.	Installation of the drainage system at approximate Station 360+00.

e.	Installation of the water line north of International Airport Road.

f.	Storm drain connection at Station 391+26.

g.	Installation of the sewer line at Tudor Road and Minnesota Drive Intersection.

6.	Minnesota Drive and International Airport Road intersection may be closed for one weekend to allow cold planing and paving of the intersection.  This closure shall not occur simultaneously with the closures allowed at the Tudor Road intersection.

Weekends are from Friday at 10:00 PM to Monday at 6:00 AM.  If a holiday falls on a Friday, then the weekend begins Thursday at 10:00 PM.  If a holiday falls on a Monday, then the weekend ends Tuesday at 6:00 AM.

On Minnesota Drive, portable concrete barrier shall be used in accordance with the following:

1.	For through lanes south of International Airport Road, a minimum distance of 30 feet shall be maintained between the edge of traveled way of the opposing traffic lanes.  If the minimum distance cannot be maintained, then portable concrete barrier shall be placed between the opposing traffic lanes.

2.	North of International Airport Road, portable concrete barrier shall be placed between the opposing traffic lanes from the time when the existing curbed median is removed until the new curbed median is constructed.

Construction sequencing shown on the plans is a suggestion only and is not intended to prevent the Contractor from utilizing his ingenuity to arrive at alternate construction sequencing.

643-3.09  Temporary Pavement Markings.  Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer will determine the need for Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings to be in place for more than 2 weeks shall consist of full markings as if a permanent condition.

2.	Short Term Operations.  Temporary Pavement Markings to be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Tables 643-1 or 643-2.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-1*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-1, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-2 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-2.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-3.10  Traffic Maintenance at the Minnesota Drive Overhead.  Add the following subsection:  At the Minnesota Drive Overhead, at least four lanes of traffic shall be maintained as shown on the plans.  Stage construction, temporary bridges or other methods may be used to achieve this end.

If stage construction is used, six sets of the plan must be submitted for approval 30 calendar days prior to beginning construction.  Removal of portions of the existing bridge shall be done so that at no point is the existing bridge unstable, or unable to carry its full load capacity.

Portable concrete barriers shall have at least four feet of structurally sound supporting deck outboard of the barrier.

Any temporary bridge shall be designed in accordance with the requirements of the latest edition with revisions of the AASHTO Standard Specifications for Highway Bridges, except that the seismic design criteria is not required.  Alaska Railroad clearances shall be maintained.  Six sets of plans for any structure shall be submitted for review and approval by the Engineer 30 calendar days prior to beginning construction.  All construction on the bridge shall be coordinated with the Railroad through the Engineer.

Temporary retaining walls shall be designed in accordance with the latest edition of the AASHTO Standard Specifications for Highway Bridges and standard accepted engineering practice.

The temporary bridge shall be designed to support HS 20-44 live loads with no overstress, or the Contractor's maximum construction equipment or vehicle load with an overstress less than 25 percent, whichever is greater.

The detour and corresponding structure shall be designed by an Engineer registered in Alaska.

643-4.01  Method of Measurement.  Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.

Delete numbered paragraph 4. in its entirety and substitute the following:

4.	Portable concrete barrier and permanent portable concrete barrier will be measured by the linear foot of barrier placed to protect or channelize traffic as called for on the approved TCPs and as shown on the plans.  Measurement for placement of portable concrete barrier and permanent portable concrete barrier will be made for the initial placement and subsequent relocation when barrier is required to be moved more than 10 feet in any direction.

Delete numbered paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Add the following:  Item 643(26) Public Relations will be not be measured for payment.

Item 643(25) Portable Changeable Message Board will be measured by the calendar day for each sign used as approved by the Engineer.

Newspaper advertisements will not be measured for payment.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

Traffic Maintenance at the Minnesota Drive Overhead will not be measured for payment.

643-5.01  Basis of Payment.  In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Standard Modifications

643-5.01 Basis of Payment.  Change the pay unit for item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."  (5/7/91)M40

Special Provisions

643-5.01 Basis of Payment.  Change the pay unit for item 643(11), Portable Concrete Barrier, from "Each" to "Linear Foot".

Add the following:  Payment for Item 643(25) Portable Changeable Message Board will be full compensation for all labor, equipment, and materials to provide, move, maintain, program, and operate a portable message board signs on the project.

Payment for Pay Item 643(26) Public Relations will be full compensation for all labor, equipment, materials, and reports required to furnish PR services as detailed in subsection 643-1.03a Public Relations.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Traffic Maintenance at the Minnesota Drive Overhead, including all costs relating to or resulting from stage construction, all costs of building, maintaining, removing, and disposing of temporary detour bridges and temporary retaining walls, all costs of embankment, grading, railing, barriers or any other item at the site related to the detour construction, maintenance and removal, will be paid for under Item 643(31) Traffic Maintenance at the Minnesota Drive Overhead.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(11A)	Permanent Portable Concrete	Linear Foot

Barrier

643(25)	Portable Changeable Message	Calendar

Board	Day

643(26)	Public Relations	Lump Sum

643(29)	Newspaper Advertisements	Contingent

Sum

643(31)	Traffic Maintenance at	Lump Sum

the Minnesota Drive Overhead

(2/14/92)R62 R102 R111

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01  Field Office.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after issuance of the notice of project completion.  The following office requirements shall be met:

1.	A minimum of 2,000 square feet of floor area.  The office area shall be divided so that it contains a minimum of three office rooms separated by closable doors.  Each office room shall have a minimum of 350 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 250 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 30 vehicles.

6.	Attached indoor plumbing with sanitary lavatory facilities provided.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within one mile of the project.

644-2.02  Field Laboratory.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following:  The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment.  The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, and adequate lighting and heat.

(10/1/91)R63

644-2.07  Water Sampling.  Add the following subsection:  Prior to initiating work around Delaney Lake, the Contractor will be required to retain an independent test laboratory to obtain water samples at the locations directed by the Engineer.  These samples shall be tested for turbidity and suspended solids, in accordance with the EPA standards, and the results shall be transmitted directly to the Engineer.

During construction, samples shall be taken and tested at intervals as directed by the Engineer (i.e., hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be obtained and tested.

644-3.01  Method of Measurement.  Add the following: Water sampling shall be reimbursed based on paid receipts for the authorized tests.

644-5.01  Basis of Payment.  Add the following:  Payment for water sampling will be made on the receipts for authorized tests plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to obtain samples and have tests performed.  A change order will not be required to initiate water sampling.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

644(7)	Water Sampling	Contingent

Sum

(9/1/89)R64

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  Description.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01  Objective.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  General.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  Wages.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  Subcontracts.  In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01  Method of Measurement.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  Basis of Payment.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the Contractor will be assessed an amount equal to

the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program for	Labor Hour

__ Trainees/Apprentices

(10/29/91)S16

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01  Description.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of the proposed improvements at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01  Equipment Furnished.   In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02  Equipment Operators and Supervision Personnel.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01  Construction Requirements.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01  Method of Measurement.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

646-5.01  Basis of Payment.  The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(1)	Wide Pad Dozer, 65-HP Minimum	Hour

(6/25/92)R15

SECTION 660

SIGNALS AND LIGHTING

Special Provisions

660-1.05  Maintaining Existing and Temporary Electrical Systems.  Delete this subsection in its entirety and substitute the following:  The Contractor shall provide all work required to maintain, and reinstall when necessary, the following existing and temporary systems:

1.	traffic signal,

2.	highway lighting,

3.	flashing beacon, and

4.	sign illumination systems.

They shall be kept in effective operation during the progress of the work, except when shutdown is permitted to allow for alterations or final removal of the systems.  Systems shall be considered in effective operation when there are no damaged, inoperative, or malfunctioning components, and they operate as designed.  The State will pay for all electricity required for the operation of the systems, if they are in effective operation and the public benefits from their operation.  Replacement equipment shall be compatible with existing equipment used in the Central Region.

Signal poles, lighting standards, sign poles, flashing beacon poles, load centers, and controller cabinets shall be relocated or replaced whenever they are closer than 6-feet to the travelled way.

During the various phases of construction, the Contractor shall shift the signal heads as required so they are aligned both horizontally and vertically with the approaches in accordance with the following:

1.	For a signal mounted overhead, the height above the travelled way to the bottom of the signal shall be a minimum of 17.5 and a maximum of 19.0 feet.

2.	For a side mounted signal, the height above the travelled way to the bottom of the signal shall be a minimum of 9.0 and a maximum of 11.0 feet.

3.	An overhead signal controlling a single lane shall be in line with the center of the lane.

4.	The overhead signal controlling two lanes and each of the two overhead signals controlling three lanes shall be in line with the stripe separating the lanes.

5.	If, when the travelled way is moved, the side mounted far right signal head is located such that the horizontal angle to it from the center of the farthest left through lane at the stop bar exceeds 20 degrees, then it shall be moved to an overhead location.  If there are two or three through lanes, then all overhead signal heads shall be realigned so that one is centered over each lane.  If there is one through lane, then the former side mounted signal head shall be located 8 feet to the right of the existing overhead signal.

6.	For a pedestrian signal, the height above the travelled way to the bottom of the signal shall be a minimum of 7.0 and a maximum of 9.0 feet.

7.	All signal heads shall be aimed so they conform with subsection 660-4.01, Installation Details.

Signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.  Lighting system shutdowns shall not interfere with the regular lighting schedule.  Local traffic enforcement and maintenance agencies shall be notified prior to any shutdown of a traffic signal system.

When the Contractor begins work, the Engineer will notify the Contractor and the local maintenance agencies in writing of the transfer of maintenance responsibilities, providing an effective date and time.  Maintenance does not include repair or any damage prior to the date of the transfer of maintenance responsibility.  Therefore, before commencing work on the project, the Contractor should inventory the condition of the existing equipment and present written documentation of all damaged, inoperative, and malfunctioning electrical equipment.  This equipment shall be inspected jointly by the Engineer and the Contractor.  If the Contractor begins work before he provides the Engineer with an inventory, he waives the right to claim extra compensation when any component is later found to be damaged, inoperative, or malfunctioning.

At the Preconstruction Conference, the Contractor shall furnish the Engineer with the name and phone number of the person responsible for maintaining existing and temporary electrical facilities.  This person shall be available at all times until the date of Acceptance for Traffic and Maintenance and have access to all labor, materials, and equipment required to complete any repair.

Repair work on traffic signals shall begin within one hour of notification.  If repairs are not completed as required, then the Engineer may have outside forces complete the repairs and deduct the amount billed from any monies due the Contractor.  The Contractor shall maintain a hand printed record of all work performed on the signal system in the diary found in each controller cabinet.  Each entry shall include the following:

1.	The date(s) and time(s) the changes or maintenance operations began and were completed, and the names of the crew members completing the work.

2.	The characteristics of the equipment failure or faulty operation evident before repair.

3.	The changes made or corrective actions taken.

4.	The printed name and signature of the person responsible for making the changes or performing maintenance.

The Contractor shall ascertain the location of existing conduit runs, buried cables, junction boxes, and all underground utilities before using equipment that may damage such facilities or interfere with any system.

Where roadways are to remain open to traffic and existing lighting systems are to be modified, the Contractor shall energize the modified circuit by sunset on the same day he retires the original circuit.

When no longer required, the Contractor shall salvage all original and Department provided equipment in accordance with the plans and subsection 660-6.07, Salvaging Electric Equipment, and remove all other materials used in the temporary systems from the project.

660-1.05(A)  Temporary Signal Systems.  Add the following subsection;  The Contractor shall provide temporary signalization at the intersections of Minnesota Drive with International Airport Road and Tudor Road.  At no time shall any of these intersections operate in an unsignalized mode, except for shutdown due to change over from the existing system to a temporary system, and from the temporary system to a permanent system.  Temporary signal system shutdowns shall be limited to periods during normal working hours as specified in Section 643, Traffic Maintenance, during which flag control shall be used.

A plan for each temporary signal system shall be submitted to and approved by the Engineer prior to implementation.  The temporary signal plan shall equal or exceed the system being replaced or modified.  That is, the plan shall not downgrade the number of signal heads, signal phases, pedestrian push-buttons, etc.  The temporary signal system plan shall also include the layout of the temporary intersection.  The complete plan shall include intersection geometrics, lane widths and auxiliary lane pocket lengths.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide a functional traffic signal system.  All materials shall conform to the requirements of the plans and specifications.  Temporary equipment shall be compatible with existing equipment used in the Central Region.  Load centers shall be provided as required in subsection 660-1.05(B), Temporary Illumination Systems.

The temporary signal system may consist of any combination of the following:

1.	the existing systems,

2.	relocations of the component parts,

3.	guyed wood poles, or

4.	any portion of the permanent signal system.

Traffic signals may be suspended from messenger cables provided they are mounted by standard span wire hangers and secured with a second cable to prevent misalignment in a wind.  All signal faces shall be equipped with backplates and visors.  The signal faces of each phase with two or more faces shall be energized using two circuits, with each circuit wired with an IMSA 20-1 signal cable.  Splices shall be made only at the terminal blocks in the signal faces.  Sufficient signal cable slack shall be left at each pole to provide for drip loops and to allow realignment of each signal head.  Temporary controller assemblies may be mounted on Type III junction boxes while work is completed on the permanent systems.

Whenever a pole of the permanent signal system is included in a span wire signal system, the Contractor shall guy the pole and provide protective collars to prevent chafe damage.  Poles with breakaway bases shall not be included in a span wire supported signal system.

Unless otherwise specified, no vehicle detection will be required in the temporary systems during the construction season after the existing loops are removed during normal construction.  At that time, the controller will revert to the pre-timed mode.  However, prior to the Department's acceptance of the signalized intersections for winter maintenance, vehicle detection shall be installed and working to the same extent as it was in the original and temporary signal systems prior to their removal.

660-1.05(B)  Temporary Illumination Systems.  Add the following subsection:  The Contractor shall provide lighting on International Airport Road and along Minnesota Drive north of International Airport Road during all stages of their construction, and at the intersections where temporary signalization is specified to be provided.

South of International Airport Road, the 25 existing offset electroliers and the hightower electrolier located right of MNB station 357+30 may be removed from service.  However, the permanent lighting system in this area shall be operational prior to the 1993 winter shutdown.

Where portable concrete barrier is located adjacent to the travelled way, the Contractor shall either install wood pole electroliers or relocate the existing electroliers behind the barrier, providing a two foot space between the barrier and the pole's foundation.  Wood poles shall be ANSI Class 4, and be 50 feet long.  Luminaires shall be installed to provide a 40 foot mounting height.  Mounting height is the difference in elevation between a luminaire's refractor and the edge of travelled way beneath it.

Where there is no barrier adjacent to the travelled way, the Contractor shall relocate the existing electroliers, retaining the breakaway base features.  These electroliers shall be installed so the ends of the mast arms are situated over the edge of the travelled way.

The temporary electroliers shall be installed at the same station as the existing electroliers throughout the various stages of construction, and at those locations directed by the Engineer.  The stations of the existing electroliers are indicated on the Temporary Lighting Plan sheet.  The lighting along any travelled way open to the public shall be operational by sunset on the same day it is opened to traffic.

At the signalized intersections, the Contractor shall provide one luminaire in each quadrant of each intersection, installing them on the signal poles if there is sufficient overhead clearance.

The Contractor shall furnish and install all materials and miscellaneous hardware required to provide an effective lighting system, including electrical load centers.  All materials shall conform to the requirements of the plans and specifications, except that the branch conductors may be triplex aluminum with messenger cable if they are installed overhead.  Branch conductors shall be installed underground in electrical conduit when overhead conductor clearances do not conform to the National Electrical Safety Code (NESC).  Illumination conductors shall be sized so the voltage at the most remote luminaire is not less than the minimum required for the ballast, as recommended by the manufacturer.  Luminaires used in the system may be the existing fixtures or new 400 watt, high pressure sodium fixtures which provide a medium, semicutoff, type 2 light distribution.

The load centers to power the temporary lighting and signal systems may be the permanent installations, the existing installations, or temporary installations.  The existing load centers may be used only if they are scheduled to remain intact until completion of the project, and reused only if they are approved.

An approved load center is any load center UL labeled as Service Equipment, or UL labeled as Industrial Control Equipment and marked "suitable for use as service equipment".  The Contractor shall provide approved temporary load centers with photoelectrically controlled lighting circuits, when an existing load center is not available for use or is not approved and must be retired due to conflict with the work.  The Contractor shall provide all work to modify load centers as required to install and provide functional temporary lighting and signal systems in accordance with the NEC.

660-2.03  Foundations.  Delete the tenth paragraph.

660-2.04  Poles, Steel Pedestals and Posts.  Add the following:  All poles and mastarms shall be designed for 100 MPH wind speeds with gusts to 130 MPH.

The Contractor shall relocate existing standards per the plans in a manner that maintains the existing condition.  The Contractor will be required to replace, at his expense, standards which are damaged or destroyed by his operations.  Relocated galvanized standards with rusted or scarred surface areas shall be repaired and recoated in accordance with subsection 660-2.14, Galvanizing.  Repair and recoating of rusted or scarred surface areas less than or equal to 10 percent of each standard's total surface area will not be measured or paid for separately, but will be subsidiary to other work under this section.

660-2.05  Conduit.  Add the following:  Trenching to install conduits across roadways with an existing paved surface will be allowed.

660-2.08  Conductors.  Delete the second paragraph under item 2., Power Conductors and Cables, and add the following:  Conductor insulation in cables consisting of three #8 AWG sized conductors shall be colored black, white, and red.  Conductor insulation in cables consisting of conductors larger than #8 AWG shall either be colored black, white, and red, or be black with printed numbers identifying each conductor per Insulated Cable Engineers Association (ICEA), method 4.

Standard Modifications

660-2.09(A)  Wiring.  In the seventh paragraph,  insert "and feeder" between "signal" and "conductors".  (5/7/91)

Special Provisions

660-2.10  Bonding and Grounding.  Add the following after the first paragraph:  The Contractor shall install a bare, number 8 AWG, solid copper conductor in all conduits as the grounding conductor.  The grounding conductors shall be attached to the conduits using insulated throat grounding bushings, leaving one foot of slack between each grounding bushing.

All hardware, including insulated throat grounding bushings, ground rods, and ground rod clamps shall be UL listed.  Grounding bushings shall be the threaded type.

Delete the fifth paragraph on page 441 and substitute the following:  Where conduit is installed as a spare or for future use, the aforementioned copper grounding conductor may be omitted.

Standard Modifications

660-4.01  Installation Details.  In numbered paragraphs 7 and 9, under "Loops", change "660-2.08" to read "660-2.09(A), Wiring".  (5/7/91)

660-5.02  Backplates.  In the last paragraph, change "660-2.16" to read "660-2.15".

Special Provisions

660-6.01  Luminaires.  Add the following paragraph:  No paint may be applied to the reflecting surface of luminaire reflectors.

Luminaires shall provide the specified uniformities or better in the configurations listed in the table below.  Uniformity is defined as the average maintained illumination level divided by the maintained illumination at the dimmest point.  Uniformity shall be calculated using the manufacturer's current published photometric charts.  Uncorrected illumination values shall be derived by straight line interpolation between lines of the isofootcandle curves.  Computations shall be done assuming luminaires are located on one side of the roadway only.

| LUM TYPE | ROAD WIDTH | MTG HT | SPACING | LUM OFFSET | UNIFORMITY | INITIAL FOOT- CANDLES |
| --- | --- | --- | --- | --- | --- | --- |
| MC-3 | 48' | 40' | 170' | 0' | 2.7:1 | 1.9 |
| MC-3 | 36' | 40' | 190' | 0' | 3.0:1 | 1.9 |

Luminaire Type Definitions:

MC-3		Mastarm Mounted Medium Cutoff, Type 3 as defined by the Illuminating Engineering Society (I.E.S.).

660-6.07  Salvaging Electrical Equipment.  Add the following to the first paragraph:  Controller assemblies and other equipment not being reused shall be salvaged and delivered to the State Maintenance yard at 5820 E. Tudor Road, Anchorage.

Delete the fourth paragraph and substitute the following: The following existing items not being reused shall become the property of the Contractor and be disposed of as indicated.  Items that are to be removed shall be removed from the highway right of way.

1.	Junction boxes (not including lids), conductors, and foundations for signal posts and controller assemblies shall be removed.

2.	Conduits may be abandoned in place provided elbows and nipples that sweep the conduits into junction boxes are removed.  However, existing conduits encountered while trenching shall be removed to provide two radial feet of clearance between the old and new conduit.

3.	Traffic signal pole and electrolier foundations may be abandoned in place, provided the tops of the foundations, reinforcing steel, anchor bolts, and conduits are removed to a depth of not less than one foot below roadway subgrade, sidewalk, or unimproved ground, whichever applies.

4.	Existing conductors for vehicle detectors which are  encountered while installing new detectors, shall be removed.

660-7.01  Basis of Payment.  In the first paragraph, modify line eleven to read:  "....involved in furnishing and installing, modifying, maintaining and....".

(10/1/91)R65

In the first paragraph, delete the end of the last sentence after the word "allowed"

Add the following:  Payment for traffic signal timing or retiming adjustments performed by the Municipality of Anchorage will not be paid for separately, but will be subsidiary to the appropriate items of work performed under Section 660.

Each temporary electrolier shall consist of either furnishing and installing a wood pole electrolier or relocating the existing electrolier.  In both cases, furnishing and installing conductor back to the next pole (or load center if it is the first electrolier in the branch circuit) is included.  The wood pole electrolier consists of the pole, 6 foot long mast arm, luminaire, and miscellaneous hardware.  The relocated electrolier consists of a new foundation, ground rod and conductor, and removing and reinstalling the electrolier.

Item 660(26), Temporary Electrolier will be full compensation to furnish, install, and make operational each temporary electrolier.  It shall also include full compensation for all necessary excavation and backfill, foundations, removal when no longer required, and restoration of all improvements damaged or destroyed while completing the work.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

660(26)	Temporary Electrolier	Each

SECTION 661

ELECTRICAL LOAD CENTERS

Special Provisions

661-1.02  Equipment List(s) and Drawings.  Add the following subsection:  The Contractor shall submit for review and approval, within 30 days following award of the contract, 8 collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s) and the following:

1.	For materials on the Approved Products List:  a description that includes product name, manufacturer, model or part number, and the conditions listed for approval.

2.	For materials not on the Approved Products List:  catalog cuts that include the manufacturer's name, type of product, size, model number, conformance specifications, and supplemented by other data as may be required, including manufacturer's maintenance and operations manuals, or sample articles.

This information may be included in the portfolio for 660 items.

The Department will not be liable for any material purchased, labor performed, equipment used, or delay to the work before all equipment and materials have been reviewed and approved.

661-2.01  Materials.  Add the following:  Type 1 load center cabinets shall be constructed similar to the section and elevations shown in the plans, and conform to the following requirements.  Slight variation in the dimensions is allowable, except in the anchor bolt template.

1.	The cabinet shall be constructed of zinc-coated A60 finish sheet steel per ASTM A525 with no external screws, bolts, or nuts.  The components shall have the following minimum thickness as measured by the United States Standard Gauge:  the exterior shell No. 12 gauge, the interior doors and panels No. 14 gauge, and the interior covers No. 16 gauge.

2.	The components shall be painted with a 2-part urethane paint undercoating inside and out.  The final finish shall be a 2-part urethane paint, standard white for removable panels and non-gloss silver-gray, closely matching Color No. 36622 of Federal Standard Specification No. 5950 for the enclosure.

3.	The service entrance section shall be isolated from the main load section and distribution load section by non-removable metal barriers, and shall be equipped with landing lugs for termination of service conductors.

4.	The cabinet shall be provided with internal mounting brackets sized for 1/2-inch anchor bolts for use with a standard mounting base assembly.

5.	All doors shall be equipped with continuous stainless steel pin hinges, coin latches and hasp for padlock.  The meter section door shall have a clear polycarbonate resin window, 0.187-inch minimum thickness, with a minimum size of 10-inch x 10-inch, which shall be sealed with silicone.

6.	Each completed load center assembly shall be provided with an exterior name plate, safety labels, interior identification labels, wiring diagram, and installation instructions.

7.	When two Type 1 load centers are to be installed adjacent to one another, furnish one cabinet with the load distribution section located on the left side.

661-3.01  Construction Requirements.  Delete the first sentence of the ninth paragraph (the third paragraph on page 509) and substitute the following:  Load centers with lighting circuits shall be provided with a 10 ampere, three pole, three position selector switch in the photoelectric control circuit.

Add the following:  The wiring configuration for each load center shall be in accordance with the wiring diagram indicated on the load center detail sheet or the petroleum separator detail sheet, as applicable.  Circuit breaker ratings shall be as shown in the load center summary for each location.  Dead panels shall be indelibly labeled with the circuit number and the direction of the circuit run from the load center.

When the load centers are ready to be energized, the Contractor shall request and coordinate an electrical inspection of the load centers from the local authority having jurisdiction, allowing at least 5 working days before the inspection is needed.  The Contractor shall be present during the inspection to assist in accessing the cabinets and to answer questions.  The Contractor shall correct the deficiencies noted in each load center.

661-5.01  Basis of Payment.  Add the following:  The installation of conductors, 2-inch PVC conduit and trenching for the load center for the petroleum separator will not be paid for separately, but will be subsidiary to Item 661(1A) Load Center, Type 1, for Petroleum Separator.

Payment of any fees required by the local authority for an electrical inspection and the costs of correcting the deficiencies noted during the inspection shall be considered incidental to the Section 661 items.

(10/1/91)R66

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

661(1A)	Load Center, Type 1, for 	Each

Petroleum Separator

Add the following Section:

SECTION 662

SIGNAL INTERCONNECT

Special Provisions

662-1.01  Description.  This item consists of all work required to furnish and install signal interconnect in conduit between the controller assemblies shown on the plans and along the route indicated, or as directed by the Engineer.

662-2.01  Materials.  These specifications and Section 660, Signals and Lighting, shall apply.  The interconnect cable shall be AWG #19 telephone cable conforming to REA Specification PE-39 of the number of pairs shown on the plans.  The interconnect cable shall be installed in a galvanized rigid metal conduit of the sizes shown on the plans.

Completed splices shall be encapsulated in waterproof reenterable type cases.  Acceptable splicing materials are listed in the REA Bulletin 344-2 entitled "Lists of Materials Acceptable for use on Telephone Systems of REA Borrowers".

All materials shall be submitted for review and approval per the requirements of subsection 660-1.03, Equipment List and Drawings.

662-3.01  Construction Requirements.  The signal interconnect is comprised of cable, conduit, junction boxes, other necessary hardware required to complete the item, cable splicing, and the termination of conductors on terminal blocks.

Junction boxes shall be installed at all abrupt changes in conduit alignment and on a maximum spacing of 300 feet.  An abrupt change is defined as an angle point or curve with a delta angle greater than 45.  Junction boxes shall be Type 1A except when a splice has to be made in the interconnect cable.  All signal interconnect splices shall be made in Type II or III junction boxes, and completed in accordance with REA PC-2 for splicing telephone cables.  The Contractor may determine the locations for making signal interconnect splices, except that splices shall not be made at low points in the terrain or the bottom of sag vertical curves.  Splices in the interconnect cable will be kept to an absolute minimum, and approved by the Engineer beforehand.

The new controller assemblies shall be furnished with terminal blocks for the interconnect cable.

662-4.01  Method of Measurement.  Signal interconnect will be measured by the station, on the slope, from the center of junction box to center of the next junction box, regardless of conduit size and the number and size of the interconnect cable(s) specified.

662-5.01  Basis of Payment.  The contract unit price per station for signal interconnect will be full compensation for furnishing all materials, labor, and equipment required to complete the work as specified.  Terminal blocks for the interconnect cable shall be paid under Item 660(1) Traffic Signal System Complete.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

662(1)	Signal Interconnect 	Station

(10/1/91)R67

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01 Description.  This work shall consist of furnishing and installing two (2) traffic count stations for the automated collection of traffic data on an intermittent or permanent basis.  The Automated Traffic Recorder (ATR) station is a vehicle detection system.

The locations of traffic detection, pedestrian gates and cabinets shown on the plans are approximate and the exact locations shall be established in the field by the Engineer.

Asphalt Concrete pavement work shall consist of furnishing and placing asphalt at Weigh In Motion (WIM) Installation site in conformance with Section 401 and the plans.

General descriptions of the Automated Traffic Recorders are as follows:

Assembly H1 -	A 7 lane permanent traffic volume count system, permanent AVC system and permanent WIM system.  Includes a 35 inductive loop configuration, 7 piezoelectric cable axle sensors for vehicle classification, 7 lanes of dual piezoelectric cable WIM sensors, for a total of 14 WIM sensors, temperature probe and data logger, and traffic volume, AVC and WIM electronics housed in a large controller cabinet equipped with heater and light.  All loops, sensors, cabinet, traffic volume, AVC and WIM electronics, telephone modem, remotely controllable code operated switch, temperature probe and data logger shall be supplied, installed and commissioned by the Contractor.

Assembly H1a -	A 7 loop configuration, intermittent volume ATR without electrical or telephone service.  No electronics are required for this installation.

669-1.02  Regulation and Code.  All materials and workmanship shall conform to the standards of the Underwriter's Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturer's Association, where applicable.

669-2.01  Materials.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.

2.	Conduit.  All conduit shall be in accordance with subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with subsection 660-2.06, Junction Boxes.  Junction boxes used for ATR installations shall not contain any conduit with 440 voltage.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  Terminal blocks shall be a barrier type, 600vac, @20 amps, capacity for 12-18 AWG wire with removable shorting bars in each position and with integral type marking strips.  All conductors shall be terminated to a terminal block.

5.	Inductive Loops.  All inductive loops shall be in accordance with subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, an aluminum shield and overall PVC or PE jacket.

6.	Cabinets.  All cabinets shall be unpainted, brushed aluminum and shall have a NEMA 3R rating.

The style 1 cabinet at Assembly H1a shall be installed as indicated on the plans.  The cabinet shall be a general purpose NEMA III enclosures 24" H x 14" W x 11" D and firmly mounted on a 4" diameter steel post.

The Style 3 (CBA3) cabinet installed at Assembly H1 shall be in accordance with Subsection 660-3.05, Controller Cabinets.  The cabinet shall be 77" H x 44" W x 26" D and mounted on a concrete pedestal as specified in the plans.  The cabinet shall include a thermostatically controlled heater and exhaust (cooling) fan, switched light, 4 shelves, Corbin lock keyed to match existing Highway Data Section cabinets with Corbin locks, Ground Fault Interrupt (GFI) circuit breakers, dual sets of four 110 volt receptacles and surge protectors for all electrical and telephone equipment.  The circuit breakers, 110 volt receptacles and terminal blocks shall be mounted on the side walls adjacent to the door.

7.	Asphalt Pavement.  Materials used for asphalt pavement shall conform to Section 401, Asphalt Concrete Pavement for Asphalt Concrete, Type II.

8.	Modem.  The Contractor shall supply and install a high-speed modem at Assembly H1.  The modems shall meet the following requirements:

a.	300, 1200, 2400 4800 or 9600 baud selectable.

b.	Automatic Answer Mode.

c.	Hayes 2400 compatible.

d.	Pulse or touch-tone dialing.

e.	Full or half-duplex operation.

f.	External switches for COM port 1-4 selection.

g.	Compatible with CCITT V.22, Bell 103, and Bell 212A modem specifications.

h.	Meets FCC Part 15, FCC Part 68 regulations for direct connection to telephone lines.

i.	Hardware flow control.

The modem shall be equal or better to a Multitech 9600.

9.	Remotely Controllable Code Operated Switch.  The Contractor shall supply and install a remotely controllable code operated switch at Assembly H1. The code operated switch shall meet the following requirements:

a.	Minimum eight addressable ports.

b.	Speed: 110 to 19,200 bps, each port individually setable.

c.	Flow Control:  Hardware X-ON/X-OFF.

d.	Data Format:  7 or 8 data bits; odd, even, or no parity.

e.	Connectors:  DB25s (female); DTE/DCE strap-setable.

f.	Power:  115 VAC, 60 Hz, 5 watts.

Suggested Model GS-SW540A with 4-port expansion board Model GB-SW541-C available from Black Box Corporation or equivalent.

10.	Traffic Volume Counters.  The Contractor shall supply and install traffic volume equipment at Assembly H1 with the capability of counting traffic in all 7 lanes.  The permanent traffic volume counter(s) shall be GK brand units available from Capital Enterprise & Engineering Corp., P.O. Box 12688, Salem, OR  97309, phone (503) 363-9290.  The permanent traffic volume counters shall include:

a.	GK model 6000 TC.

b.	Loop cards.

c.	Communications card.

d.	Rechargeable battery.

e.	64KB data module.

f.	Battery charger.

g.	Connective cable.

h.	Modem cable.

i.	User manual.

11.	Automated Vehicle Classification (AVC) Counters and Sensors.  The contractor shall supply and install a 7-lane automated vehicle classification system at Assembly H1.  The AVC counters and piezoelectric axle sensors shall be PAT brand C100S available from PAT Equipment Corporation, Inc., 1665 Orchard Drive, Chambersburg, PA  17201, phone (717) 263-7655.  AVC counters and sensors shall include:

a.	PAT model C100S.

b.	Loop card(s).

c.	Communications card.

d.	Loop cable(s).

e.	Power cable.

f.	Axle detector cable.

g.	Modem cable.

h.	User manual.

i.	Rechargeable battery.

j.	Battery charger.

k.	Piezo axle sensor (1 per lane).

l.	Epoxy with hardener for each piezo axle sensor.

12.	Weigh In Motion (WIM) Counters.  The Contractor shall supply and install a 7-lane weigh in motion system at Assembly H1.  The WIM electronics and sensors shall be International Road Dynamics (IRD) brand Piezoelectric WIM equipment available from Internation Road Dynamics, 702 43rd Street East, Saskatoon, Saskatchewan S7K 3T9 Canada, phone (306) 934-6777.  WIM electronics and sensors shall include:

a.	IRD Piezoelectric WIM basic units, including 386 computer, 110 volt power supply, monitor, keyboard, 3.5" floppy drive, 40Mb hard disk drive, and DOS software.

b.	Loop cards.

c.	Loop cables.

d.	Piezoelectric Sensors Class I AS500 (2 per lane).

e.	Piezoelectric cards, 4 channel.

f.	Modem cable.

g.	User Manuals.

h.	IRD WIM software.

13.	Temperature Probe and Data Logger. The Contractor shall provide and install a six foot temperature probe at Assembly H1.  The temperature probe and data logger shall meet the following requirements:

a.	Total of 16 thermistors.

b.	Degree of accuracy + 0.1 degree C.

c.	Thermistor number one on 12 foot wire lead.

d.	Thermistors at 3 inch spacing for first 12 inches.

e.	Thermistors at 6 inch spacing from 12 to 72 inches.

f.	Side mounted 80 foot cable.

g.	Storage capability for 16 thermal readings at one-hour intervals for a minimum of 90 days.

h.	Battery and power supply/charging unit to enable continuous operation from 110 volt service.

i.	All cables and connectors needed to complete the system.

Suggested model TP101 temperature probe and data logger available from Measurement Research Corporation, 4126 4th Street NW, Gig Harbor, WA 98335, Phone (206) 851-3200.

669-3.01  Construction Requirements.

1.	Wiring.  All wiring shall be installed in accordance with subsection 660-2.09(A), Wiring.  All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated to a terminal block and labeled.

2.	Conduit.  All conduit shall be installed in accordance with subsection 660-2.05, Conduit or as indicated on the plans.

3.	Junction Boxes.  All junction boxes shall be installed in accordance with subsection 660-2.06, Junction Boxes or as indicated on the plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block.  All conductors shall terminate and be soldered to "spade" type terminal lugs.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with subsection 660-4.01, Installation Details, unless otherwise specified on the plans.

All inductive loops installed through existing asphalt paving shall be installed using full-lane-width cuts a minimum of 8 feet in length, with the inductive loops centered in the 8 foot cut with a minimum distance of 1 foot to the edge of the cut. All edges of the cuts shall be tack-coated during patching to ensure full adhesion.  All full-width patches shall be rolled sufficiently to ensure compaction equal or better than the existing asphalt, and to prevent edge ridges or settling of the patch from 'telegraphing' through the final lift asphalt.  Compaction tests shall be required at the discretion of the Project Engineer.

All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road.  Installation of loops after final lift paving shall not be permitted.

There shall be no transverse seams, joints or roughness within 50 feet of any inductive loops.  The finished surface of the asphalt shall be tested with a straightedge 10 feet long. The surface shall not vary more than 0.02 foot from the lower edge of the straightedge in an area within 50 feet of all sensors at the ATR installations.  At the discretion of the Project Engineer, a profilograph equipped with a chart recorder shall be run down each wheelpath of each lane for a distance of 50 feet before and after each ATR installation.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  The asphalt surface as recorded by the chart recorder shall not vary more than 0.02 foot in 10 feet.

All inductive loops shall be formed of 4 turns of wire, and shall be 6 feet square with +1 inch tolerance.  All inductive loops in a lane shall be located 16 feet from leading edge to leading edge except for the loops used in the WIM system which shall be 30 feet from leading edge to leading edge, with +1 inch tolerance.  All inductive loops located in adjacent lanes shall be aligned within +1 inch tolerance.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All style 3 control cabinets shall be installed according to subsection 660-4.01, Installation Details.  All style 1 and 2 cabinets shall be installed as indicated in the plans.

7.	Piezoelectric Sensors for AVC.  All permanent piezoelectric sensors shall be installed per AVC equipment manufacturer's recommendations.  All coaxial cables shall be run to the equipment cabinet without splices and terminated on the specified terminal block, with at least six feet of slack cable available in the equipment cabinet prior to the terminal block.  Acceptance testing shall be performed by the Contractor to ensure compliance with subsection 669-3.02 Acceptance Testing.

8.	Class I Piezo WIM Sensors and Electronics for WIM.  All permanent Piezo WIM sensors shall be installed per WIM equipment manufacturer's recommendations.  A manufacturer's representative shall be present to supervise installation of the piezo WIM sensors and to commission the WIM equipment as a complete and fully functioning system.  The Contractor shall make all arrangements to schedule delivery of equipment and to schedule the manufacturer's representative.

The piezoelectric WIM sensors will be installed between two inductive loops.  The 6 foot square loops shall be spaced 30 feet from leading edge to leading edge, with 24 feet between the loops as specified in 669-3.01(5).  The piezoelectric sensors shall be installed using epoxy per manufacturer's specification in saw-cut slots approximately 1.5 inches wide, 1.5 inches deep and 12.5 feet long.  The sensors shall be spaced 12 feet apart with +1 inch tolerance, centered between the loops with +1 inch tolerance, and spaced 6 feet from each sensor to the edge of the adjacent loop.

All cables shall be run to the equipment cabinet with no more than 1 splice per cable and terminated on the specified terminal block, with at least 2 feet of slack cable in each junction box and at least 6 feet of slack cable available in the equipment cabinet prior to the terminal block.

Acceptance testing shall be performed by the Contractor to ensure compliance with subsection 669-3.02 Acceptance Testing.

9.	Temperature Probe.  The temperature probe shall be installed vertically in a 7 foot deep by 6 inch diameter hole augured through the asphalt shoulder.  The probe shall be located in the shoulder in front of the cabinet for Assembly H1, at approximate Station 336+45, and placed 2 feet from the edge of the lane.  The 1.5 inch diameter temperature probe shall be placed in the center of the augured hole and the hole backfilled with fine sand to the bottom of the asphalt.  The top thermistor on the 1 foot lead shall be placed 1.5 inches below the top surface of the asphalt, and the hole shall be filled with asphalt patch material and compacted. The 80 foot cable shall be brought to the edge of the road in a saw-cut channel, which is then filled with 3-M loop sealant.  The cable shall be run underground to the nearest junction box (JB03) and then through conduit to the controller cabinet and connected to the data logger.  The data logger shall be connected to the matrix switch to enable remote data retrieval over the telephone line.

10.	Utilities.  The Contractor shall provide and install the load center per the plans, specifications and the requirements of the appropriate Electrical Utility.  All wiring from the load center to the equipment in the cabinet shall be provided and installed by the Contractor.  The Contractor shall request inspection of the load center by the Department of Labor, Division of Mechanical Inspection (DOL/DMI).  After approval of the load center by the DOL/DMI the Contractor shall inform the Engineer as to when electrical service is needed at the load center, with sufficient time to enable the Engineer to schedule the installation with the Electrical Utility prior to commissioning of the equipment.  The Engineer will make arrangements in writing with the Electrical Utility to connect to the load center.  The Electrical Utility will provide service to the load center upon request of the Engineer.

The Telephone Utility will provide and install a Network Interface Device (NID) on or near the cabinet.  Underground wiring for telephone service will be provided and installed by the Telephone Utility, usually in association with the Electrical Utility when electrical service is installed.  The Contractor shall provide and install a RJ-11 telephone jack inside the cabinet, and shall provide and install all wiring to connect the telephone jack with the NID.  The Contractor shall inform the Engineer as to when telephone service is needed at the telephone jack, with sufficient time to enable the Engineer to schedule the installation with the Telephone Utility prior to commissioning of the equipment.  The Engineer will make arrangements in writing with the Telephone Utility to install and connect the NID.  The Engineer will inform the Contractor of the telephone number at the NID.

669-3.02 Acceptance Testing.  The Contractor shall perform acceptance testing on all ATR installations.  The Contractor shall provide and make all arrangements for test vehicles and drivers as needed for the acceptance testing.

1.	General Tests.  All ATR installations shall have tests conducted in accordance with subsection 660-4.01, Installation Details.

2.	AVC Acceptance Tests.  In addition to the General Tests, Acceptance Tests shall be performed by the contractor on all automated vehicle classification installations.  Acceptance tests shall be performed to demonstrate that the AVC system performs at or above the required accuracy.  The classification standard used shall be in accordance with FHWA Schedule F.

a.	Accuracy Requirements -  The accuracy of Automated Vehicle Classifiers is such that, if good lane discipline is maintained:

(1)	not more than plus or minus ten percent (+ 10 %) of the total vehicles in FHWA class one through class three (1 thru 3) and,

(2)	not more than plus or minus five percent (+ 5 %) of the total vehicles in FHWA class four through class thirteen (4 thru 13)

are classified in the wrong bin when compared with a concurrent manual classification count.

b.	The AVC Acceptance Test shall consist of an hour-by-hour and summary comparison of a manual classification count with the output of the permanent AVC.  A manual vehicle classification count shall be performed for sixteen consecutive hours (16 hrs) at the AVC site.  During that 16 hour period, a minimum of five (5) vehicles in an individual vehicle type bin is required in order to be included in the final comparison.

c.	The difference between the number of vehicles in each type bin as observed manually and as recorded by the AVC system shall be computed.  If more than the allowed percentages as listed above are classified in the wrong bin when compared with a concurrent manual classification count, the AVC equipment shall be recalibrated and the test performed again until the system meets the required accuracy.

3.	WIM Acceptance Tests.  In addition to the General Tests, Acceptance Tests shall be performed by the contractor on all weigh in motion installations after Calibration of the WIM system has been performed.  Acceptance tests shall be performed to demonstrate that the WIM system performs at or above the required accuracy.

a.	Acceptance Tests shall consist of 3 vehicles which will make 10 passes over the WIM sensors in each lane at speeds varying from 15 to 70 miles per hour.

b.	The three test vehicles shall consist of a 5 axle, 18 wheel single trailer vehicle (FHWA Class 9), a 3 axle, 10 wheel single unit vehicle (FHWA Class 6), and a 2 axle, 6 wheel single unit vehicle (FHWA Class 5).  All 3 test vehicles shall be fully loaded with non-shifting material to near legal weight limits.

c.	All tires on all 3 test vehicles shall be inflated to recommended pressures.

d.	The gross weight of the vehicles and the weight of each axle group shall be determined by weighing on a certified static scale at a scalehouse operated by the State of Alaska Department of Commerce, Division of Weights and Measures.  An axle group is defined as any two axles whose midpoints are within 8 feet of each other.  For the test vehicles, the Class 9 single trailer vehicle has three axle groups, while the Class 6 and Class 5 each have two axle groups.

e.	The difference in value or error between the weight of each axle group or vehicle gross weight shall be computed as follows:

d = 100(W - R)

R

where:

d =	difference between WIM value and reference value

W =	WIM value, or weight as measured by the WIM system

R =	Reference value, or weight as measured by a static scale

f.	The Accuracy requirements for the WIM equipment consist of a maximum error of plus or minus twelve percent with a ninety-four percent confidence interval (i.e. + 12% with 94% confidence) for axle group weights, and a maximum error of plus or minus ten percent with a ninety-four percent confidence interval (i.e. + 10% with 94% confidence) for gross vehicle weights.

For each test vehicle, no more than two of the axle group weights measured by the WIM system can differ from the axle group weights as measured at the scalehouse by more than twelve percent.  Similarly, for each test vehicle, no more than two of the gross vehicle weights measured by the WIM system can differ from the gross vehicle weights as measured at the scalehouse by more than ten percent.

g.	Errors, or differences between the weights as measured by the WIM and weights as measured at the scalehouse, shall be calculated on ten consecutive passes of each of the three test vehicles at various speeds.  If more than the maximum number of errors is observed, the equipment shall be recalibrated and the Acceptance test performed again until the system meets the accuracy specifications.

669-3.05  Deliverables.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans and Photographs.  The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction.  These as-built plans shall detail all  construction changes made to the plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	the station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

The Contractor shall present photographs and 35 mm negatives documenting the installation of all inductive loops.  The photos shall show the loops in place prior to covering with gravel and asphalt pavement.  The photographs shall include at least 1 view of each loop showing the conduit to the nearest junction box, and at least 2 overall views of each ATR installation showing placement of the inductive loops.  The photographs shall be 5 x 7 inch color prints, and shall be labeled with the identification of each loop as indicated on the plans (for example;  H1 - W1NLA).

3.	Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder Installation.  Tests will be conducted in accordance with subsection 660-4.01, Installation Details.

Written (computer printout) results and copies of the electronic data files collected during performance of the WIM System acceptance test shall submitted to the Project Engineer prior to acceptance of completion of the WIM system.

669-4.01  Method of Measurement.  The quantity to be paid for will be the actual number of completed and accepted Automated Traffic Recorder installations as shown on the plans or as directed by the Engineer.

669-5.01  Basis of Payment.  The contract unit bid price for all Automated Traffic Recorder installations will be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective pay items.

2.	Asphalt required will be paid for under Item 401(1), Asphalt Concrete, Type I.

Excavation, pedestrian gates, load centers, and as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder Installations.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorders	Lump Sum

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-1.01 Description.  Add the following:  This work shall also consist of removal of pavement markings at locations shown on the plans or as directed by the Engineer.

Standard Modifications

670-3.01  Construction Requirements.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-3.04   Paint Removal.  Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following:  Pavement markings shall be removed to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement.  Painting over existing striping does not meet the requirement for removal.  Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-4.01  Method of Measurement.  Delete the last paragraph and substitute the following:  Removal of pavement markings will be measured by the station for payment.

670-5.01 Basis of Payment.  Add the following:  Replacement of existing pavement markings near the northeast corner of the intersection of Minnesota and West 41st Avenue, designated on the plans, will not be paid for separately, but will be subsidiary to Item 670(6) Preformed Pavement Markings.

Repair of any damaged pavement or surfacing caused by the pavement marking removal operation will be subsidiary to Item 670(9) Removal of Pavement Markings.

Add the following pay item:

Pay Item No.			Pay Item	Pay Unit

670(9)      Removal of Pavement Markings	Station

(2/5/92)R142

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  Storage And Application Temperatures.  In Table 702-1, change storage temperatures for ACs from "340 Max" to "325 Max".  (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  Fine Aggregate For Concrete.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  Coarse Aggregate For Concrete.  In the first sentence, insert ", class B," after "AASHTO M 80".

(5/12/89)M24

703-2.03 Aggregate for Base.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T-90        6 max

(5/7/91)M45

Special Provisions

703-2.03  Aggregate for Base.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 40 | 8-23 |
| No. 200 | 0-6 |

(10/1/91)R117

703-2.04  Aggregate for Plant Mix Asphalt Pavement.  Delete this subsection in its entirety and substitute the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear			AASHTO T 96	45 max.

Degradation Value			ATM T-13		30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max.

Percent Fracture			ATM T-4		            	single face						80 min.

double face						60 min.

Asphalt concrete aggregate shall not exceed 8 percent thin - elongated pieces as determined by ATM T-9.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  Aggregate gradations shall be determined by ATM T-7, except when the sample is obtained by extraction, the size of the sample will be as listed in AASHTO T 164.

TABLE 703-3

ASPHALT CONCRETE AGGREGATE

Percent Passing by Weight

Sieve Designation	Type I	Type II	Type III

1 inch		  100

3/4 inch		 80-90	   100

1/2 inch		 60-84	  80-90	   100

3/8 inch		 48-78	  60-87	  80-90

No. 4		 28-63	  36-72	  44-81

No. 8		 14-55	  19-62	  26-70

No. 16		  9-46	  10-52	  16-59

No. 30		  6-39	   7-45	   9-49

No. 50		  5-29	   5-34	   6-36

No. 100		  4-18	   4-21	   4-22

No. 200		3.0-7.0	 3.0-7.0	 3.0-7.0

(7/21/92)R158

703-2.07  Selected Material.  Add the following to Item 1., Selected Material, Type A:  It shall have 30 to 55 percent by weight of particles passing the No. 4 sieve.  (10/1/91)R74 R89

Add the following:

4.	Selected material, type D, shall consist of earth, sand, gravel or rock materials obtained from the excavation, and shall contain no wood, concrete or other debris.

SECTION 706

CONCRETE, CLAY, FIBER AND PLASTIC PIPE

Special Provisions

706-2.07  Corrugated Polyethylene Pipe.  Delete in its entirety and substitute the following:  Corrugated polyethylene pipe shall conform to the following:

Culverts and Stormdrains	AASHTO M 294

Type S (double wall)

Underdrains	AASHTO M 252

(5/7/91)S60

SECTION 707

METAL PIPE

Special Provisions

* * *	707-2.05  Water Conduit.  Delete this subsection in its entirety and substitute the following:

1.	Applicable Standards for Water Conduit.  The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4	Cement Mortar Lining for Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5	Polyethylene Encasement for Ductile Iron Piping For Water and Other Liquids.

ANSI/AWWA C-110/A21.10	Ductile Iron and Gray Iron Fittings, 3-Inch through 48-Inch, For Water And Other Liquids.

ANSI/AWWA C-111/A21.11	Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-115/A21.15	Flanged Ductile Iron Pipe with Threaded Flanges.

ANSI/AWWA C-150/A21.50	Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51	Ductile Iron Pipe, Centrifugally Cast in Metal Molds Or Sand Lined Molds, For Water Or Other Liquids.

ANSI/AWWA C600			Installation of Ductile Iron Water Mains and their Appurtenances

2.  Ductile Iron Pipe and Fittings.

a.	Pipe.  Ductile iron pipe shall conform to ANSI/AWWA C151/A21.51, with cement mortar lining meeting the requirements of ANSI/AWWA C-104/A21.4.  Class 52 ductile iron pipe shall be used for water conduit between 3 and 16 inches in diameter unless otherwise indicated on the plans.

b.	Fittings.  All fittings shall be a minimum 250 psi pressure rating, mechanical joint or all bell, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans or in these special provisions.  All fittings shall meet the requirements of ANSI/AWWA C-110/A21.10.

Rubber gasket joints for ductile iron pipe and fittings shall conform to ANSI/AWWA C-111/A21.11.

c.	Piping Joints and Connections.

(1)	Joint Tie Rods.  Tie rods shall be all-thread black iron or mild steel and shall be located symmetrically around the perimeter of the pipe, using anchoring lugs of standard manufacture for attachment where required.  Tie rods shall be 3/4 inch diameter on pipe 16 inches and less.  There shall be 2 rods on pipes 12 inches and less and 4 each on pipes 14 to 16 inches in diameter.

707-2.06  Service Pipe.  Delete this subsection in its entirety and substitute the following:

Pipe.  Ductile iron pipe or soft drawn seamless copper type "K" shall be used for all water and sewer service pipe.  Galvanized pipe, asbestos-cement pipe and the use of lead-tipped gaskets shall be prohibited.

Key Box, Valve Box.  The key box shall provide clear and unobstructed access to a valve or curb stop to enable the AWWU operation of the valve or curb stop.  Key boxes or valve boxes shall be furnished and installed in accordance with Subsection 627-3.05, Valve Boxes and Subsection 712-2.11, Valve Service Boxes.  AWWU key boxes shall not be in contact with a natural gas main or service line.

707-2.07  Sewer Conduit.  Add the following subsection:

1.	Applicable Standards for Sewer Conduit.  The most recent revision for the following standards for the American Society for Testing and Materials (ASTM), the American Association for State Highway and Transportation Officials (AASHTO), the American Standards Association (ASA), and the American Water Works Association (AWWA) are hereby made a part of these specifications:

ANSI/AWWA C-104/A21.4	Cement Mortar Lining for Ductile Iron Pipe and Fittings for Water.

ANSI/AWWA C-105/A21.5	Polyethylene Encasement for Ductile Iron Piping For Water and Other Liquids.

ANSI/AWWA C-110/A21.10	Ductile Iron and Gray Iron Fittings, 3-Inch through 48-Inch, For Water And Other Liquids.

ANSI/AWWA C-111/A21.11	Rubber Gasket Joints for Ductile Iron and Gray Iron Pressure Pipe and Fittings.

ANSI/AWWA C-150/A21.50	Thickness Design of Ductile Iron Pipe.

ANSI/AWWA C-151/A21.51	Ductile Iron Pipe, Centrifugally Cast in Metal Molds Or Sand Lined Molds, For Water Or Other Liquids.

ANSI/AWWA C600			Installation of Ductile Iron Water Mains and their Appurtenances

2.	Ductile Iron Pipe and Fittings.

a.	Pipe.  Ductile iron pipe shall conform to  ANSI/AWWA C151/A21.51, with cement mortar lining meeting the requirements of ANSI/AWWA C104/A21.4.  Class 50 ductile iron pipe shall be used for sewer main conduit between 8 and 24 inches in diameter unless otherwise indicated on the plans.

b.	Fittings.  All fittings shall be a minimum 250 psi pressure rating, either lined or unlined, either cast iron or ductile iron, unless otherwise indicated on the plans or in these Special Provisions.  All fittings shall conform to the requirements of ANSI/AWWA C110/A21.10.

Rubber gasket joints for ductile iron pipe and fittings shall conform to ANSI/AWWA C111/A21.11.

707-2.08  Precoated Corrugated Metal Pipe Arch.  Add the following subsection:  Precoated corrugated metal pipe arches and bands shall be coated to meet AASHTO M 245 and M 246 and the coating shall be 10 mills minimum thickness each side.  All exposed edges including any perforated hole edges shall be coated with a liquid coating supplied by the supplier of the precoated corrugated metal pipe arches.  All metal pipe utilized for the precoated corrugated metal pipe arches and bands shall conform to Section 707, Metal Pipe.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.05  Precast Concrete Units.  Add the following after the first paragraph:  Sanitary sewer manholes shall also conform to the requirements of the details shown on the Plans.  Cones shall be Type B, eccentric, unless otherwise approved.

Each precast concrete barrel section shall be set upon and sealed with pre-molded plastic gasket as manufactured by K.T. Snyder Co., Ram-Nek Gasket Division, 2100 Travis Street, Houston, Texas or equal.

712-2.06  Frames, Grates, Covers and Ladder Rungs.  Add the following:  Ductile iron castings shall conform to the requirements of ASTM A536 for grade 60-4018.  (9/1/89)

712-2.09  Corporation Stops and Curb Stops.  Add the following:  Use Mueller Corporation Stop No. 15000 or equal for 1-inch service pipe connections.  Use Mueller Curb Stop No. H15214 or equal for 1-inch, copper to copper connections.  Rod to be attached to curb stop with No. 6 gauge copper wire.

Use Mueller Corporation Stop No. 15025 or equal for 1-1/2 inch and 2-inch service pipe connections.  Use Mueller Curb Stop No. H15214 Ori-Seal or equal for 1-1/2 inch and 2-inch connections.  Mueller Service Clamp or equal with two straps shall be used on all pipe.  Rod to be attached to curb stop with No. 6 gauge copper wire.

712-2.10  Gate Valves.  Delete this subsection in its entirety and substitute the following:  712-2.10  Valves.

1.	Gate Valves.  Gate valves shall be iron body, fully  bronze mounted, double disc, parallel seat valves as manufactured in accordance with the requirements of AWWA C500 "Gate Valves for Ordinary Water Works Service".  All valves shall be nonrising stem type with an O-ring seal and a 2-inch square operating nut, and shall open counterclockwise.  Valves shall have mechanical joint ends.

2.	Butterfly Valves.  Butterfly valves shall be of the rubber-seated tight-closing type.  They shall meet or exceed performance requirements of AWWA C504 for operational pressures of 150 psi working pressure and 300 psi hydrostatic pressure.

Mechanical joint valve ends shall be per AWWA C110 and C111 of the latest revision, and "Short-Body" in accordance with the requirements of Table 2 of AWWA C504.  Accessories (bolts, glands and gaskets) shall be supplied by the valve manufacturer.

Valves must use full AWWA C504 Class 150 B valve shaft diameter and full Class 150 B underground service operator torque rating throughout entire travel to provide capability for operation in emergency service.

Valve body shall be high strength cast iron ASTM A-126 Class B.  For valves with the rubber seat mounted on the disc, the mating surface in the body shall be 304 or 316 steel.  For valves containing the rubber seat in the body, the method of  retention shall be in accordance with the requirements of AWWA C504, except that no retaining fasteners or other hardware shall be permitted in the flow stream.

The valve operator, unless otherwise specified in the Special Provisions, shall be of the traveling nut type, sealed, gasketed, and lubricated for underground service and capable of withstanding an overload input torque of 450 ft-lbs at full open or closed position without damage to the valve or valve operator.  The number of turns to operate the valve shall be a minimum of two turns per inch of valve diameter for 90 degrees of closure travel at a maxing requirements.

a.	All hydrants shall be supplied with a 5-1/4 inch main valve opening.

b.	All single pumper hydrants shall be furnished with a 6-inch ASA Class 125 standard mechanical-joint end with two cast-on lugs for tie backs.  All double pumper hydrants shall be furnished with an 8-inch ASA Class 125 standard mechanical joint end with two cast-on lugs.

c.	All connections shall be mechanical joint unless otherwise indicated in the Special Provisions.

d.	Single pumper hydrants shall be furnished with two 2-1/2 inch hose connections and one  4-1/2 inch pumper connection.  The double pumper hydrants shall have one 2-1/2 inch hose connection and two 4-1/2 inch pumper connections.

e.	Unless otherwise specified in the plans, all hydrants shall be furnished with a barrel length that will allow a minimum of 10-foot bury.

f.	The main valves shall be of the compression type, where water pressure holds the main valve closed, permitting easy maintenance or repair of the entire barrel assembly from above the ground without the need of a water shut-off.

g.	All fire hydrants shall be furnished with break-away flange of the type which allows both barrel and stem to break clean upon impact from any angle.  Traffic flange design must be such that repair and replacement can be accomplished above ground.

h.	Painting and coating shall be in accordance with AWWA specifications.  The hydrant section from the traffic flange to the top of the operating nut shall be painted "Caterpillar Yellow".

i.	Operating and nozzle nuts shall be pentagon shaped with 1-1/2 inch point to flat measurements.

j.	All working parts shall be bronze of noncorrosive metal in accordance with the requirements of AWWA C-502.

k.	All hydrants shall be right hand opening (clockwise).

l.	Hose nozzle threading shall be in conformance with NFPA #194 for National (American) Standard Fire Hose Coupling Screw Threads.

m.	All hydrants shall have drain outlets at the base of the barrel.  Manufacturer plugs shall not be removed prior to installation.

2.	Auxiliary Gate Valves.  All gate valves shall be furnished and installed in accordance with Subsection 627-3.04 and Subsection 627-3.05.

3.	Leg Thaw Pipe.  The leg thaw pipe shall be stenciled with a 2-inch black letter "L", installed on the left hand side of the hydrant and fabricated into an "L" shape.  The vertical portion shall be 6-inches to the side and 3-inches to the rear of the traffic flange extending 15-inches above finished grade with no perforations.  The horizontal portion shall be 6-inches above and 6-inches to the side of the hydrant leg and shall be perforated with 1/8-inch diameter holes, spaced 1-foot apart facing the center of the hydrant leg.

4.	Barrel Thaw Pipe.  The barrel thaw pipe shall be stenciled with a 2-inch black letter "B" installed on the right hand side of the hydrant from 6-inches above the hydrant leg and extending 15-inches above finished grade, and installed vertically 3-inches to the rear and 6-inches to the side of the traffic flange.  The barrel thaw pipe shall be perforated with 1/8-inch diameter holes spaced 1-foot apart starting 18-inches below finished grade and facing the hydrant barrel.  A 1/4-inch machine screw shall be installed 1-inch below the cap to provide identification of the barrel thaw pipe.

5.	Tie Rods.  Tie rods must be 3/4-inch O.D. all-thread black iron or mild steel.

712-2.14  Preformed Pavement Markings.  Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  Temporary Raised Pavement Markers.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  Temporary Raised Pavement Markers for Short-Term Operations, Seal Coats, and Surface Treatments.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (min.) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (psi, min.) | 4600 | D 412 |
| Ultimate Elongation (percent, min.) | 330 | D 412 |
| Modulus at 300 percent (psi, min.) | 1000 | D 412 |
| Stiffness @ -20o F (psi, min.) @ +72o F (psi, min.) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hr. @ 70o C (percent, max.) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt. loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| Horizontal Entrance Angle | Specific Intensity* |  |
| --- | --- | --- |
|  | White | Yellow |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)S61

SECTION 716

STRUCTURAL STEEL

Standard Modifications

716-2.03  High Tensile Strength Bolts.  Add the following:  All bolts, nuts, and washers are to be marked with a symbol identifying the manufacturer as required in ASTM A325 Section 14, A490 Section 15, A563 Section 10.7 and 10.8, A194 Section 14, and F436 Section 14.  The supplier shall provide the symbol and address of each manufacturer for all the bolts, nuts, and washers supplied to the project.

The supplier's certification shall provide a corresponding lot number appearing on the shipping package and the certification.  The supplier's certification shall note when and where all testing was done, including the rotational-capacity tests indicated below, and include zinc thickness when galvanized bolts and nuts are used.

The maximum hardness for AASHTO M 164(A325) bolts shall be 33Rc.  The maximum tensile strength shall be 150ksi for bolts 1 inch or less in diameter and 120ksi for larger bolts.

Nuts shall be Grade 2H or DH for black or galvanized fasteners.  For galvanized fasteners the nuts shall be overtapped to the minimum amount required for the fastener assembly.  All nuts, bolts and washers shall have the manufacturers markings on them.

All galvanized nuts shall be lubricated with a lubricant containing a visible dye so a visual check can be made for the lubricant at the time of field installation.  Black bolts shall be "oily" to the touch when installed.  Weathered or rusted bolts shall be cleaned and re-lubricated prior to installation.

High-strength fasteners, black and galvanized, shall be subjected to a rotational-capacity test (AASHTO M 164, Section 8.5) and shall meet the following requirements:

1.	They shall go through two times the required number of turns (from snug tight conditions) indicated in the 1988 Interim AASHTO Bridge Specification, Table 10.17B, in a Skidmore-Wilhelm Calibrator, or equivalent tension measuring device, without stripping or failure.

2. 	During this test, the maximum recorded tension shall be equal to or greater than 1.15 times the Required Fastener Tension, AASHTO Table 10.17A.

3.	The measured torque to produce the Required Fastener Tension shall not exceed the value obtained by the following equation:

Torque = 0.25 PD

Where:  Torque = Measured Torque (Foot-Pounds)

P      = Measured Bolt Tension (Pounds)

D      = Nominal Diameter (Feet)

Proof load tests (ASTM F 606 Method 1) are required for the bolts.  Wedge tests of full size bolts are required in accordance with Section 8.3 of AASHTO M 164.  Galvanized bolts shall be wedge tested after galvanizing.  Proof load tests (AASHTO M 291) are required for the nuts.  The proof load tests for nuts to be used with galvanized bolts shall be performed after galvanizing, overtapping and lubricating.

All galvanized nuts shall be lubricated in accordance with ASTM A563 Section 4.8.  In addition the name, method of application, and dilution of the lubrication applied to the nuts shall be provided with the documentation.

Section 7.4 of ASTM A563 shall be deleted and Section 7.5 changed to read as shown below.  These requirements also apply to 2H nuts covered under ASTM A194.

7.5  Nuts to be used on bolts mechanically zinc coated or on bolts hot-dip zinc-coated, shall be tapped oversize by a diametral amount sufficient to permit assembly on the coated bolt thread, unless other requirements are specified in the inquiry or purchase order.

(5/12/89)M26

SECTION 720

ELASTOMERIC PADS

Standard Modifications

720-2.01.  Delete in its entirety and substitute the following:  Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251-90 with the following revisions:

4.  MATERIALS

4.2  Properties of the Elastomer.  Delete the first sentence and substitute the following:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.  Properties and requirements elsewhere in AASHTO M251-90 pertaining solely to polychloroprene (neoprene) shall not be applicable.

Amend Table 1 as follows:  Replace the expression "-40 F (-40 C)" with "-67 F (-55 C)" in the row labelled "Brittleness" under the column heading "Test Requirements."

5.  FABRICATION

5.5  Add the following paragraph:  Pads over three-quarters of an inch in thickness shall be laminated and shall consist of alternate laminations of elastomer and metal or fabric reinforcements.  The outside laminations shall be metal or fabric.  Laminations of elastomer shall be 1/2 inch plus or minus 1/8 inch in thickness.

8.  BEARING TESTS AND ACCEPTANCE CRITERIA

8.2.2  Delete Note 1 in its entirety and add the following paragraph:  The elastomer shall also be tested for ozone resistance under ASTM D1149, method A at 100 F, 20% strain, partial pressure of ozone - 50 MPa, and 100 hours.  It shall show no cracks.

8.2.4  Delete in its entirety and substitute the following:  A minimum of one pad per lot shall be tested for bond strength as follows:

Steel Laminations			ASTM D429 Method B

40 lb/in. min.

Fabric Laminations			California Test No. 663

40 lb/in. min.

8.2.5  Delete the word "Optional."

9.	TESTING

9.1  Delete the word "Optional."

720-2.02  Manufacturing Requirements.  Add the following subsection:  Laminations of elastomer shall be 1/2-inch +1/8-inch in thickness.

SECTION 724

SEED

Special Provisions

724-2.02  Materials.  Add the following to Table 724-1:

| SEED TYPE | GERMINATION PERIOD | PERCENT PURITY | PERCENT GERMINATION | PERCENT SPROUTABLE SEED |
| --- | --- | --- | --- | --- |
| Bering Hairgrass | 14 | 95 | 75 | 71 |

(5/12/89)M28

SECTION 726

TOPSOIL

Standard Modifications

726-2.01  Topsoil.  In the second paragraph, change "not less than 1%" to read "not less than 3%".  (5/12/89)M29

Special Provisions

726-2.01  Topsoil.  Add the following after the second paragraph:  Topsoil backfill for trees and shrubs shall contain not less than 15%, nor more than 20%, organic matter as determined by loss-on-ignition of oven dried samples in accordance with ATM T-6.

Delete the fertilizer requirements as stated in this subsection.

Add the following:  Fertilizer shall be applied as stated in Sections 618 and 621 of the Special Provisions.  (5/15/92)R139

SECTION 729

GEOTEXTILES

Special Provisions

Delete this Section in its entirety and substitute the following:

729-2.01  Embankment Separation.

1.	Fibers used in the manufacture of geotextiles, and the threads used in joining geotextiles by sewing, shall consist of long chain synthetic polymers, composed of at least 85 percent by weight polyolefins, or polyesters.  The geotextile shall be formed into a stable network such that the filaments or yarns retain their relative position to each other.  Both the geotextile and threads shall be resistant to chemical attack, mildew, and rot.

2.	Nonwoven geotextile may be formed by the needle-punched, spun-bonded or heat-bonded process.

3.	Woven geotextile shall be woven into a uniform pattern with distinct and measurable openings.  Edges of the cloth shall be selvaged to prevent the outer yarn from pulling away from the cloth.  The fabric shall be free from detrimental defects.

4.	The geotextile supplied shall meet the requirements listed in Table 729-1 or Table 729-2 for the type specified.

5.	The Contractor shall submit certification that the geotextile supplied meets the above requirements before it is used on the project.

Table 729-1

GEOTEXTILE REQUIREMENTS FOR

EMBANKMENT SEPARATION

| Geotextile Property | Test Method (ASTM) | Separation |  |
| --- | --- | --- | --- |
| Grab Elongation, % at breaking load | D-4632 | <50 | >50 |
| Grab Tensile Load, lbs, min. | D-4632 | 175 | 105 |
| Burst Strength, psi, min. | D-3786 | N/A | N/A |
| Trapezoid Tearing Strength, lbs, min. | D-4533 | 50 | 40 |
| Puncture Resistance, lbs, min. | D-4833 | 70 | 40 |
| Water Permittivity, 1/sec, min. | D-4491 | 0.04 | 0.30 |
| Apparent Opening Size, mm, max. | D-4751 | 0.30 | 0.21 |
| UV Degradation at 500 hour exposure, % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance, Pass or Fail | D-4759 | Pass | Pass |

NOTES:                                                   1.	Separation geotextile supplied may have either less than, or greater than 50% elongation measured at breaking load in the Grab Tensile Test (ASTM D-4632).

2.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

3.	0.21 mm = US Standard Sieve Size 70.

4.	0.30 mm = US Standard Sieve Size 50.

5.	0.85 mm = US Standard Sieve Size 20.

729-2.02  Temporary Silt Fence.  Add the following subsection:  The geotextile supplied shall meet the physical and mechanical properties listed in Table 729-4.

Table 729-2

GEOTEXTILE REQUIREMENTS FOR

TEMPORARY SILT FENCE

| Geotextile Property | Test Method (ASTM) | Fence Supported Requirements | Self-supported Requirements |
| --- | --- | --- | --- |
| Grab Tensile Strength lbs, min. | D-4632 | 90 | 90 |
| Elongation at 50% minimum tensile strength (45 lb), % max | D-4632 | N/A | 50 |
| Water Permittivity 1/sec, min. | D-4491 | 0.01 | 0.01 |
| Apparent Opening Size mm., max. | D-4751 | 0.84 | 0.84 |
| Ultraviolet Degradation at 500 hour exposure, min % strength retained | D-4355 | 70 | 70 |
| Geotextile Acceptance Pass or Fail | D-4759 | Pass | Pass |

Notes:

1.	Geotextile Property Value = Minimum average roll values 95% confidence level in the weaker principal direction.

2.	0.84 mm. = U.S. Standard Sieve Size 20

(10/1/91)R97

729-2.03  Fabric Liner.  Add the following subsection:  The liner shall be warranted by the manufacturer for its intended use.  If a coated fabric, it shall meet the requirements of Table 729-4.  If an extruded fabric, it shall meet the requirements of Table 729-5.

TABLE 729-4

COATED FABRIC LINERS

| Liner Property | Test Method | Requirement |
| --- | --- | --- |
| Cold Crack | ASTM D-2136 | -60o F |
| Black Carbon Content | ASTM D-1603 | 2% or greater |
| Carbon Dispersion | ASTM B-3015 | A-2 range |
| Tensile Strength | ASTM D-751A | 300 lbs (warp) |
| Mullen Burst Strength | ASTM D-751A | 500 psi |
| Nominal Thickness | - | 20 mil |

TABLE 729-5

EXTRUDED FABRIC LINERS

| Liner Property | Test Method | Requirement |
| --- | --- | --- |
| Cold Crack | ASTM D-2136 | -60o F |
| Black Carbon Content | ASTM D-1603 | 2% or greater |
| Carbon Dispersion | ASTM B-3015 | A-2 range |
| One Inch Tensile Strength | ASTM D-882 | 45 lbs (warp) |
| One Inch Elongation (Machine Direction) | - | 625 % |
| Nominal Thickness | - | 20 mil |

729-2.04  Geotextile Mulch.  Add the following subsection:  The geotextile supplied shall meet the requirements listed in Table 729-6.

Table 729-6

GEOTEXTILE MULCH

| Geotextile Property | Test Method (ASTM) | Test Value |
| --- | --- | --- |
| Grab Tensile Strength, lbs., min. | D-4632 | 70 |
| Grab Elongation, (at 35 lbs. tensile strength) percent, max. | D-4632 | <50 |
| Bursting Strength, psi., min. | D-3786 | 115 |
| Water Permittivity, 1/sec., min. | D-4491 | 0.04 |
| Apparent Opening Size, mm., max. | D-4751 | 0.30 |
| Ultraviolet Degradation at 500 hour exposure, % strength retained | D-4355 | 70 |
| Geotextile Acceptance, pass or fail | D-4759 | Pass |

NOTES:

1.	Geotextile Property Values = Minimum average roll values at a 95% confidence level in the weaker principal direction.

2.	0.30 mm. = US Standard Sieve Size 50.

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  Sign Posts.  Under item 1., Metal Pipe Posts, add the following to paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Delete Item 4., "Multi-directional Breakaway Load Concentration Coupler Base Assemblies and Coupler Hinge Plate", and substitute the following:

4.	Wide Flange Posts.

a.	Steel for wide flange posts shall conform to AASHTO M 183.

b.	Post sizes shall be as designated on the plans.

c.	Posts shall be hot dip galvanized in a manner conforming to AASHTO M 111 after fabrication.  Any cutting of metal posts after hot dip galvanizing shall be accomplished with minimum damage to the zinc coating and all exposed surfaces shall be protected by treating the exposed area in the same manner as if it were abraded or damaged.

d.	Galvanized surfaces that are abraded or damaged at any time after the application of the zinc coating shall be repaired in accordance with the applicable provisions of AASHTO M 36.

(5/7/91)S43

Add the following:

5.	Structural Tubing and W Shape Beams.

a.	Structural tubing shall conform to either ASTM A500, grade B, or ASTM A501.  The tubing shall be square and of the dimensions called for in the plans with 3/16-inch thick walls.  7/16-inch diameter holes shall be drilled as required to permit mounting of the sign.

b.	W shape beams shall conform to ASTM A36.

c.	Structural tubing and W shape beams shall be hot dip galvanized in accordance with 1.b. of this subsection.  Damaged and abraded tubes and beams shall be repaired in accordance with 1.c. of this subsection.

(9/1/89)R81

APPENDIX A

EXCAVATION NEAR ELECTRICAL FACILITIES

and

EXCAVATION CLEARANCE REQUIREMENTS

APPENDIX B

PERMITS

APPENDIX C

TEST PROCEDURE ATM T-19M

FOR DETERMINATION OF OUTLIER TEST RESULTS

APPENDIX D

THAW WIRE SPECIFICATIONS

Make the following changes to DIVISION 16 ELECTRICAL.

Page 16120-3

3.02  Color Coding.  In the table under heading "D. Ungrounded Conductors," move the word "Red" from the column headed "Grounded" to the column headed "Ungrounded".

Page 16130-1

1.03  Submittals.  Add the following:

Pull Boxes (Petroleum Separator)

2.02  Petroleum Separator.  Add the following subsection:  All fittings for use within petroleum separators shall be rated for Class 1, Division 2 environments and be water-tight, in addition to the other requirements of this Section.

Page 16866-2

3.01  Heat Cable.  Add the following:

C.	Cable insulation resistance and continuity shall be tested:

1.	When cable arrives at the job site.

2.	After installation is complete.

D.	Secure cable in dead-end raceways in accordance with the manufacturer's recommendations to ensure cable remains in place after installation.

APPENDIX E

CONSTRUCTION SURVEYING REQUIREMENTS