SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Computations

b.	Cross Sections

Copies of the above items may be obtained from Ridgways Reprographics, 6000 Arctic Boulevard, Anchorage, Alaska  99518, (907) 561-1555, at the Contractor's cost.

2.	The following are available upon request in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Seward Highway, MP 50-53 Geotechnical Recommendations, dated September, 1993.

b.	Seward Highway, MP 50-53, Hydraulics Report, dated August 23, 1993.

c.	Storm Water Manual (Cost = $20)

3.	An environmental document addressing concerns and environmental commitments is available for review in the office of the Preliminary Design and Environmental Supervisor (907) 266-1508.

4.	This contract contains a newly-developed asphalt concrete pavement specification (Section 401).  Due to changes in materials testing procedures and requirements, the following new items are incorporated by reference in this specification and are available from the Department:

a.	Alaska Test Method T-17, Rev. 06/93, Standard Method of Test for Determining Bituminous Mix Design by the Marshall Method.

Alaska Test Method T-17 is the mix design method and also includes criteria which must be met for the class of mix specified in the bid schedule.

b.	Alaska Standard Practice SP-9, Rev. 07/93, Standard Practice for Abbreviated Testing Procedures to Monitor Process Control of Coarse and Fine Aggregate Gradations.

Standard practice SP-9 contains test methods for contractor process control as well as a minimum testing frequency, and a list of typical field laboratory equipment to be furnished by the Contractor.

PART 4

STANDARD MODIFICATIONS

and SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS for HIGHWAY CONSTRUCTION

SECTION 101

DEFINITIONS AND TERMS

Standard Modifications

101-1.27  HOLIDAYS.  Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January

3.	President's Day - Third Monday in February

(5/7/91)M30

SECTION 102

BIDDING REQUIREMENTS AND CONDITIONS

Standard Modifications

102-1.01  QUALIFICATION OF BIDDERS.  Delete the second paragraph.  (5/12/89)M1

102-1.06  PREPARATION OF PROPOSAL.  Replace the second paragraph with the following:  The bidder shall specify a unit price, in figures, for each pay item for which a quantity is given and shall also show the products of the respective unit prices and quantities written in figures in the column provided for that purpose and the total amount of the proposal obtained by adding the amounts of the several items.  All the figures shall be in ink or typed.  In the event of a discrepancy between unit bid prices and extensions, the unit bid price shall govern.  Any changes shall be initialed by the person signing the proposal.  (7/2/93)M58

Add the following:  At certain bid openings a bidder may wish to submit bids on more work than he desires to have awarded to him.  The bidder may indicate the total amount desired to be accepted and the Department will determine which of his low bids on these projects, up to the final total indicated, will be accepted.  This limitation will only apply to those projects on which the bidder has added the following statement to the Proposal Form:

"We desire to disqualify all of our bids at this letting which exceed the total of $__________ or _____ contracts and hereby authorize the Department to determine which bids shall be disqualified."

102-1.07  NON-RESPONSIVE PROPOSALS.  Delete item 3. in its entirety and substitute the following:

3.	If the bidder adds any provisions reserving the right to accept or reject any award, or to enter into a contract pursuant to an award, except for a maximum limit on the total amount of awards acceptable to the bidder at any one bid letting, as provided in Subsection 102-1.06, Preparation of Proposal.  (5/7/91)M31

Add a new item as follows:

7.	If any of the unit prices bid are excessively unbalanced (either above or below the amount of a reasonable bid) to the potential detriment of the Department.  (5/12/89)M2

102-1.12  ADDENDA REQUIREMENTS.  In the second sentence, add "or telefacsimile" immediately following the word "telegram".  (5/12/89)M3

SECTION 103

AWARD AND EXECUTION OF CONTRACT

Special Provisions

103-1.01  CONSIDERATION OF PROPOSALS.  Add the following:  The apparent low bidder shall submit a completed Subcontractor List, Form 25D-5(C), within 5 working days following receipt of written notification by the Department.

If a bidder fails to list a subcontractor or lists more than one subcontractor for a particular portion of work and the value of that work is in excess of one-half of one percent of the total bid, the bidder agrees to perform that portion of work without the use of a subcontractor and to have represented that he is qualified to perform that work.

A bidder who attempts to circumvent the requirements of this Subsection by listing as a subcontractor another Contractor who, in turn, sublets the majority of the work required under the contract, violates this Subsection.

If a contract is awarded to a bidder who violates this Subsection, the Contracting Officer may:

1.	cancel the contract without any damages accruing to the Department, or

2.	after notice and a hearing, assess a penalty on the bidder in an amount that does not exceed 10 percent of the value of the subcontract at issue.

A bidder may replace a listed subcontractor who:

1.	fails to comply with AS 08.18,

2.	files for bankruptcy or becomes insolvent,

3.	fails to execute a contract with the bidder involving performance of the work for which the subcontractor was listed and the bidder acted in good faith,

4.	fails to obtain bonding,

5.	fails to obtain insurance acceptable to the Department,

6.	fails to perform the contract with the bidder involving work for which the subcontractor was  listed,

7.	must be replaced in order for the prime Contractor to satisfy required State and/or Federal affirmative action requirements,

8.	refuses to agree or abide with the bidder's labor agreement, or

9.	is determined by the Contracting Officer not to be responsible.

(4/1/93)R82

SECTION 104

SCOPE OF WORK

Standard Modifications

104-1.02  CHANGES.  After the third paragraph add the following:  Before a Change Order or Supplemental Agreement is approved, the Contractor shall submit cost or pricing data regarding the changed or extra work.  The Contractor shall certify that the data submitted is, to his best knowledge and belief, accurate, complete and current as of a mutually determined specified date and that such data will continue to be accurate and complete during the performance of the changed or extra work.  (5/12/89)M5

SECTION 105

CONTROL OF WORK

Standard Modifications

105-1.01  AUTHORITY OF THE ENGINEER.  Add the following:  The Engineer may, at reasonable times, inspect that part of the plant or place of business of the Contractor or subcontractor that is related to the performance of the contract.

The Engineer may audit the books and records of the Contractor or a subcontractor to the extent that the books and records relate to the performance of the contract or subcontract, including cost or pricing data submitted under subsection 104-1.02, Changes.  Books and records that relate to the performance of the contract shall be maintained by the Contractor for a period of three years after the date of final payment under the prime contract and by the subcontractor for a period of three years after the date of final payment under the subcontract, unless a shorter period is authorized in writing by the Contracting Officer.

(5/12/89)M6

Standard Modifications

105-1.12  LOAD RESTRICTIONS.  Delete the first paragraph and substitute the following:  The Contractor shall comply with all restrictions as set forth in the "Administrative Permit Manual", and Title 17, Chapter 25, of the Alaska Administrative Code for vehicles traveling with the general public, unless otherwise allowed by an approved Traffic Control Plan.  (5/7/91)M32

105-1.15  PROJECT COMPLETION.  Replace the first sentence of the third paragraph with the following:  When all physical work and cleanup provided for under the contract is found to be complete, except for work scheduled under subsection 618-3.04 Maintenance of Seeded Areas and subsection 621-3.04 Period of Establishment, a letter of project completion will be issued by the Engineer.  (7/2/93)M7

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Add the following to the fifth paragraph:

5.	A statement certifying that the claim is made in good faith, that the supporting cost and pricing data are accurate and complete to the best of the Contractor's knowledge and belief, and that the amount requested accurately reflects the contract adjustment for which the Contractor believes the Department is liable.  (7/2/93)M8

Special Provisions

105-1.17  CLAIMS FOR ADJUSTMENT AND DISPUTES.  Replace the first sentence of the eighth paragraph with the following:  If the claim is not resolved by agreement within 30 days of its receipt, the Engineer will issue a written decision to the Contractor.  (7/2/93)S71

Add the following:  Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage.  (12/26/90)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01  SOURCE OF SUPPLY AND QUALITY REQUIREMENTS.  Add the following:  All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be manufactured in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater.  Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph.  For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/93)S13

106-1.02  LOCAL MATERIAL SOURCES.  Under Item 1. General, add the following to the first paragraph:  If blend material is required to produce the specified product, it will be considered a subsidiary obligation and no separate

payment will be made.  (2/7/89)S32

Add the following to item 3. Designated Sources:  The following material sites are available for use in obtaining materials for this project.

M.S. 31-1-012-1, located at MP 42, and

M.S. 31-1-025-1, located at MP 48.6

These material sites are on lands managed by the U.S. Forest Service.  The location of the sites are shown on the plans.  At MS. 31-1-025-1, the expansion area shown on the plans is available for the Contractor's use.  The

expansion area may not contain the same quality of material as that proven in the existing area.  Any costs to sample and test the expansion area shall be borne by the Contractor.  No guarantee of quality or quantity of material available is given.

The following guidelines pertain to the development and use of these sites for  materials extraction for the subject project.  All work necessary to develop and operate these sites for material extraction, including the removal and disposal of timber, brush, overburden, reject materials, providing site facilities, dust control, protecting and restoring adjacent property, and performing site cleanup, will not be paid for directly, but will be subsidiary to the contract.  Pit rehabilitation will be paid under Item 106(2), Pit Rehabilitation.

GENERAL CONDITIONS.

a.	Contractor's Responsibility.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development guidelines and the approved mining plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved by the Engineer.

b.	Contractor's Mining Plan.

1)	Prior to use of the site for a specific project, a mining plan shall be submitted to the Engineer by the Contractor, allowing 3 weeks for review.  The mining plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building and processing plant locations, and drainage diversion measures, if any.  A mining plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

2)	In addition to the mining sketch plan and narrative, the Contractor shall comply with all applicable conditions in the development guidelines.

c.	Changes in Conditions.  Unforseen conditions arising during construction and operation, in accordance with the development and mining plans, may make it necessary to revise or amend the development and/or mining plan.  In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.

DEVELOPMENT PLAN GUIDELINES.

a.	Objectives.

1)	To eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.

2)	To minimize disturbance to the public and to adjacent lands and resources during site operation.

3)	To minimize soil erosion and air or water pollution.

4)	To rehabilitate the site after operations, leaving it in a natural appealing state; final site conditions adaptable to multipurpose utilization, specific wildlife enhancement or minimum deviation from surroundings, or to modify the site for fish/wildlife habitat enhancement.

b.	Aesthetics.  Consideration must be given to all aesthetic values in the planning of site extraction and production operations, including associated roads and facilities.

1)	The location, size, shape, and depth of excavation will be considered to the extent that these factors create a visual impact related to the traveling public's angle of views, distance to view, and duration of view.

2)	Mitigating measures incorporated in site design will include the use of vegetation screens and existing landforms to eliminate or modify visual impact to the traveling public when practicable.

3)	When sites are located in areas of high scenic value, final site boundaries will be irregular and blend into land contours to approximate natural features as closely as is feasible.

c.	Survey Monuments.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.," and shall record such survey in the appropriate records.

d.	Bonding.  The Contractor shall furnish a bond to insure performance and compliance with project objectives and stipulations, including material source development plan and mining plan conditions.  Said bond shall remain in effect until the Engineer is satisfied that the Contractor has complied with all applicable conditions.  Noncompliance by the Contractor will result in a forfeiture of all, or that portion of, the bond required to bring the site into compliance with said conditions.

e.	Vegetation Screens and Buffer Areas.

1)	At Material Site 31-1-025-1, a 100-foot vegetation screen of undisturbed land (with the exception of access roads) shall be maintained between site clearing or excavation, and the Seward Highway.

2)	At Material Site 31-1-012-1, the existing 200-foot (approx.) vegetation screen of undisturbed land shall be maintained between site excavation and the Seward Highway.

3)	A 50-foot undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to roads or navigable waterbodies.

f.	Cultural/Archaeological.  Reasonable measures shall be taken to avoid destroying, damaging, or removing paleontological, historical, or archaeological sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land, they will be left intact and immediately brought to the attention of the State archaeologist and the Engineer, and operations upon that portion of the site shall cease.

g.	Fire Suppression.  The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass, or tundra fires on the site and in its vicinity.  If burning is accomplished, it shall be in accordance with the Fire Plan contained in Subsection 201-2.01, General.

h.	Access Roads.

1)	Access to Material Site 31-1-025-1 shall be limited to the existing access road, which connects with the Seward Highway at approximately Milepost 48.6.  During dry conditions, dust along the access route shall be controlled by water trucks or by the application of calcium chloride.

2)	Access to Material Site 31-1-012-1 shall be limited to the existing access road, which connects with the Seward Highway at approximately Milepost 42.  During dry conditions, dust along the access route shall be controlled by water trucks or by the application of calcium chloride.

i.	Clearing.

1)	At Material Site 31-1-025-1, clearing of vegetation and overburden shall be limited to the minimum acreage necessary to provide the required volume of materials.

2)	At Material Site 31-1-012-1, clearing of additional vegetation and overburden will not be permitted.

j.	Timber.  At Material Site 31-1-025-1, standing timber 5-inches in diameter or larger at breast height in areas to be excavated will be offered to the public for cutting prior to clearing operations.  The clearing area must be flagged and measures taken to prevent public cutting of timber in vegetation screens and buffers.  In lieu of offering the timber for public cutting, said timber may be cut into 8-foot sections, limbed, and stacked in an area made available for public removal.  All trees, snag and other woody material cut in connection with clearing operations shall be felled into the permit area and away from live water courses.  All trees, snags, or other woody material cut in connection with clearing operations shall be cut so that the resulting stumps shall not be higher than six inches measured from the ground on the uphill side.

k.	Brush.  At Material Site 31-1-025-1, brush and waste timber may be burned or stockpiled for spreading with or beneath the overburden for rehabilitation of non-expandable slopes and surfaces.  If buried, stumps shall be buried in depleted portions of the site and covered by a minimum of six inches of earthen materials.

l.	Overburden.  Overburden will be cleared only to the extent necessary to provide either specific project quantities, and stripped overburden will be stockpiled within the confines of the site.  After excavation and contouring is complete, the stockpiled overburden will be spread evenly over worked-out portions of the site and non-expandable slopes as directed by the Engineer.  Pushing overburden into standing timber or drainage courses is not authorized.

m.	Disposal of Offsite Materials.  Unusable soils from off-site locations may be disposed of in depleted portions of the site.  Only soils from the project limits and directly associated with construction may be disposed of in the site.  The Contractor must coordinate the disposal locations with the Engineer before backfilling.

n.	Slopes.  The site will be excavated leaving side slopes of 2:1 or flatter and all excavated surfaces dressed to smooth contours.  All excavation shall proceed toward non-expandable slopes.  The excavation of the sides of the pit shall be done in such a way that at no time will backfilling be required in order to meet the final 2:1 slope stipulations.  Excavated slopes suitable for future site expansion shall not be rehabilitated until site expansion is completed.

o.	Excavation Depth.  Excavation depth shall be limited to two feet above any existing water table.

p.	Reject Materials.  Reject materials shall be stockpiled separately within the site at a location identified and approved through the mining plan.

q.	Streams and Drainages.

1)	Existing drainage patterns should be altered only if necessary to prevent runoff contamination from the site causing erosion to adjacent lands or the entry of unacceptable levels of sediments into local water bodies.

2)	Upland site excavations shall be daylighted and graded to drain when necessary and feasible to prevent seasonal ponding.

r.	Site Facilities.

1)	The Contractor shall provide portable sanitation facilities.  The Contractor may also install a trailer or mobile home for an office or night watchman's use.  If a trailer or mobile home is provided for a night watchman, provisions must be made for sanitary waste and garbage disposal.  If the Contractor constructs any camp on the land, such location shall be indicated on the mining plan and approved by the Engineer, and the Engineer will have authority to require that said camp be kept in a neat and sanitary condition.  The Contractor may leave equipment on the site until completion of project utilization with the understanding that the Department does not accept any responsibility for theft or damage.

2)	No garbage or trash generated during site use will be buried or disposed of within the site.

3)	Petroleum product storage tanks shall be surrounded by berms of sufficient volume to contain 150 percent of the total volume of the tank and have an impervious liner within the berm and under the tank.  Measures must be taken during equipment servicing to prevent any petroleum products from spilling on the ground.  Said storage tanks and liner shall be removed and the containment berm shall be graded to conform with the site floor upon completion of the project.

4)	Crushers, asphalt hot plants, or other processing facilities may be located on the site in accordance with the contractors mining plan and must be operated in such a manner that no local, state, or federal laws, regulations, and guidelines are violated.

5)	No construction materials shall be stored in the site unless directly associated with the site operation or production of aggregate products for this project.

s.	Emissions.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning shall meet the requirements of all applicable State and Federal laws and regulations and in accordance with the burn plan contained in Subsection 201-2.01, General.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

t.	Explosives.  Blasting materials, blasting caps, and related materials may be stored on Site.  Storage facilities shall be secured and shall conform to applicable State and Federal laws and regulations.  Personnel engaged in blasting activities shall be licensed by the State for these purposes and shall observe all applicable laws and regulations.

u.	Petroleum Products.  Petroleum spills of any size shall be reported immediately to the Alaska Department of Environmental Conservation and the Engineer.  Waste petroleum products shall be removed from the material site and properly disposed of elsewhere.

v.	Use of Materials.

1)	The site is available for Contractor's usage in the production of any project materials.  If the Contractor elects to utilize this site, he shall abide by the stipulations of the development and mining plan.

2)	The Contractor shall not remove, or dispose of, material of any kind or quality other than that needed for use on this project.

w.	Hazards.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

x.	Site Clean-Up.  All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of product haul and/or the production and utilization of asphalt concrete or aggregate products from this site by the Contractor.

y.	Pit Rehabilitation.  Pit rehabilitation will include all work required in the order or directive authorized by the Engineer and may include the following:

1)	The rehabilitation of worked-out portions of the site not susceptible to erosion and not required for access or staging areas may be by scarifying and fertilizing to allow natural revegetation.

2)	Rehabilitation areas susceptible to erosion may be seeded with 1 pound of arctared fescue per 1,000 square feet.  Fertilizer application may consist of 400 pounds per acre of 10-20-10.

3)	If it is not possible to have seeding completed by August 15, seeding and fertilizing shall be performed at the beginning of the next growing season.

4)	Other revegetative measures may be required.

z.	Final Inspection.  A final pit inspection will be done by the Engineer or his representative, and the Contractor's representative, and a representative of the U.S. Forest Service after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  Release of the Contractor's bond will not be authorized until the Engineer determines that the mining plan and site use conditions have been satisfactorily observed.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

MINING PLAN GUIDELINES

a.	General.

1)	The mining plan, by sketch map and narrative, describes the Contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After approval of the mining plan by the Engineer, it will be used as a site use field guide by the Contractor and Engineer.

2)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

3)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

4)	The use of multiple sheets should be avoided, if practical.

5)	Section and profile drawings should be used as appropriate.

b.	Sketch Maps.  Items to be shown on sketch maps, when appropriate, shall include:

1)	Site boundary,

2)	Existing or proposed access route and design,

3)	Proposed working limits to be marked on the ground,

4)	Development stages,

5)	Approximate contours before and after excavation,

6)	High and low water lines,

7)	Vegetation lines and type of vegetation, screens and dimensions,

8)	Material stockpiling areas,

9)	Overburden and reject stockpiling areas,

10)	Other planned features, such as processing plants, temporary housing, well(s), weigh scales, etc.

11)	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream diversions,

12)	Scale of drawing, North arrow, and specific dimensions as appropriate,

13)	When sites are to be developed as wildlife or fishery enhancement ponds, pond configurations, connections to existing bodies of water, final pond depths, slopes, and any islands shall be shown on the sketch maps.

c.	Narrative.  The mining plan narrative may be made part of the mining plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the mining plan narrative shall include:

1)	Methods of operation,

2)	Length and times of operation (day, month, year, and working hours),

3)	Air and water pollution control measures,

4)	Rehabilitation measures.

d.	Supplements and Amendments.  Supplements and amendments to an approved mining plan may be initiated by the Contractor or the Engineer when conditions warrant such action.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

1)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

2)	Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development plan.

3)	Changes in final site outcome must be approved in writing by the Engineer.

4)	Changes not in compliance with the development plan must be authorized in writing by the Engineer.

Add the following:  Prior to placing or removing any material in/from a location that is outside the project limits, the Contractor shall obtain a written statement from the State Historic Preservation Officer that material placement/extraction is not expected to impact any cultural resources.  A copy of this statement shall be provided to the Engineer.  The State Historic Preservation Officer is with the Department of Natural Resources in Anchorage, and may be contacted at 762-2622.  Should cultural resources be discovered during material testing or extraction activities, work at that site shall be stopped and the Engineer notified.  (9/1/89)R5

106-1.08  METHOD OF MEASUREMENT.  Add the following subsection:  Item 106(2), Pit Rehabilitation will be measured in the manner specified in the order or directive authorizing the work.

106-1.09  BASIS OF PAYMENT.  Add the following subsection:  Item 106(2), Pit Rehabilitation will be full compensation for providing all required labor, equipment, and materials to complete the authorized work.

Payment will be under:

Pay Item No.	Pay Item	Pay Unit

106(2)	Pit Rehabilitation	Contingent Sum

SECTION 107

LEGAL RELATIONS AND

RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.11  PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE.  Add the following to the third paragraph:  When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits.  (2/9/91)R7

The Contractor shall report immediately to the Engineer and the U.S. Forest Service Seward Ranger District any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project.  The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery.  Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable.  (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected or found to contain hazardous materials or petroleum fuels.  The Contractor shall not stockpile, nor dispose of, any material at any site suspected or found to contain hazardous materials or petroleum fuels.  (2/9/91)R7

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at 762-2575.

Add the following:  The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing below the ordinary high water mark of any watercourse or in any wetlands except as permitted by the contract.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.

(2/9/91)R7

Standard Modifications

107-1.13  RESPONSIBILITY FOR DAMAGE CLAIMS.  In the first sentence, change "claims or actions for injuries" to read claims, actions or liabilities for injuries".  (5/12/89)M9

Special Provisions

107-1.15 CONTRACTOR'S RESPONSIBILITY FOR WORK.  Add the following to the end of the first paragraph:  Damage caused by the public, prior to acceptance (Partial Acceptance or Project Completion), shall be corrected at the Contractor's expense.  (5/7/91)S48

107-1.16  CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE.  Delete paragraphs four and five in their entirety, and substitute the following:  If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage.  The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

107-1.21  PERMITS.  Add the following subsection:  The following permit has been received on the Contractor's behalf by the Department:

U.S. Corps of Engineers Nationwide Permit 26 and Nationwide Permit 14, No. D-930207, dated June 21, l993, expiring June 21, 1995.

The Contractor shall provide the information necessary to comply with the US Environmental Protection Agency National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska to discharge stormwater from the construction site.  Requirements for this permit are given under Section 641, Erosion and Pollution Control.

The permit obtained by the Department is attached to these specifications as Appendix A.  The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications.  It is the Contractor's responsibility to abide by the stipulations contained in each permit.  If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer.  The Engineer will then decide if a permit modification is necessary.  The Engineer will have copies of the permits posted in the project office.

(9/10/92)R9a

SECTION 108

PROSECUTION AND PROGRESS

Special Provisions

108-1.01  SUBLETTING OF CONTRACT.  Delete the third paragraph on page 56 and substitute the following:  The hauling of materials for the project by bona fide truck owner-operators who are listed as such on the certified payroll of the Contractor (or an approved subcontractor) shall not be considered as subcontracting under these provisions.  Truck owner-operators shall be required to submit documentation to the Contractor as is necessary to prove the trucker is a bona fide owner-operator.  As a minimum, those records, for each truck owner-operator, shall include current and valid copies of:

1.	Alaska Commercial Driver's License, with appropriate endorsements for the class of vehicle to be operated,

2.	business license for trucking together with supporting documents that list the driver as the business owner or corporate officer,

3.	documents showing the driver's ownership interest in the truck including:

a.	truck registration, and

b.	lease (if truck is not registered in driver's name or in the name of the driver's company).

The Contractor shall maintain legible copies of such records for a period of at least three years after final acceptance of the project.

Additionally, to be classified as a valid owner-operator a truck driver must also qualify as an independent contractor under the following Alaska Department of Labor (DOL) criteria which establish whether or not they are an employee or an independent contractor.  The status of owner-operators is subject to evaluation throughout the project period and when the criteria for an independent contractor are not found to exist, amended  payrolls  must  be  submitted  listing  the  driver as an  employee

subject to all labor provisions of the contract.  These criteria are:

1.	The owner-operator's right to control the manner in which the work is to be performed,

2. 	the owner-operator's opportunity for profit or loss depending upon their managerial skill,

3. 	the owner-operator's investment in equipment or materials required for their task, or the employment of helpers,

4. 	whether the service rendered requires a special skill,

5.	the degree of permanence of the working relationship, or

6.	whether the service rendered is an integral part of the owner-operator's business.

The Contractor shall issue a placard to each owner-operator.  The placard shall identify both the truck driver and the vehicle and shall be prominently displayed such that it is visible to the scale person or inspectors.  The identification system must be approved by the Engineer prior to use.

(5/7/91)S49

Standard Modifications

108-1.03  PROSECUTION AND PROGRESS.  In Item 1. insert ", in a format acceptable to the Engineer," immediately after the words "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03  PROSECUTION AND PROGRESS.  In the first paragraph, delete the words "At this time" and substitute:  "Five working days before the preconstruction conference".  (5/7/91)S50

Delete Item 5., and substitute the following:

5.	A plan for erosion and pollution control, as required under  Subsection 641-1.02, Submittals.  (9/21/92)R160

Add the following:  The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule.  The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule.  The Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule.  The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly.  The CPM schedule must be finalized within 60 days of the Notice to Proceed.

2.	Schedule Requirements.  The CPM schedule shall be set up so that the schedule may be read by Prima Vera scheduling software being run on an IBM compatible micro computer with a 1.44 mb disk drive.  All required CPM schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inch double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60-Day Preliminary Schedule.  Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-Day Preliminary Schedule.  This schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates.  Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions.  The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting.  The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks.  This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly.  Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.

(1/27/92)R11

108-1.05  CHARACTER OF WORKMEN, METHODS AND EQUIPMENT.  Add the following:  The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project.  This information shall be updated weekly unless otherwise directed by the Engineer.  (9/1/89)R13

Standard Modifications

108-1.07  FAILURE TO COMPLETE ON TIME.  Replace the third sentence of the first paragraph with the following:  The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  | Daily Charge |
| --- | --- | --- |
| From More Than | To and Including |  |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.01  GENERAL.  Add the following:  When more than one type of material or work is specified for a pay item, letter or numeric suffixes, included within the parenthesis following the pay item number, will differentiate the types.  (7/2/93)S63

109-1.02  MEASUREMENT OF QUANTITIES.  Add the following:

TABLE 109-1

| CONVERSION TO THE SI INTERNATIONAL SYSTEM OF UNITS* |  |  |
| --- | --- | --- |
| To convert from | to | Multiply by |
| mile (US Statute) | meter (m) | 1,609.347 |
| foot | meter (m) | 0.3048 |
| foot (US survey) | meter (m) | 1200/3937 |
| inch | meter (m) | 0.0254 |
| square foot | square meter (m2) | 0.09290304 |
| square yard | square meter (m2) | 0.8361274 |
| acre (US Survey) | square meter (m2) | 4,046.873 |
| cubic foot | cubic meter (m3) | 0.02831685 |
| cubic yard | cubic meter (m3) | 0.7645549 |
| gallon (US liquid) | cubic meter (m3) | 0.003785412 |
| M. Gal. | cubic meter (m3) | 3.785412 |
| pound (lb avoirdupois) | kilogram (kg) | 0.45359237 |
| ton (short, 2000 lb) | kilogram (kg) | 907.1847 |
| pound-force (lbf) | newton (N) | 4.448222 |
| footcandle | lux (lx) | 10.76391 |
| degree Fahrenheit | degree Celsius (C) | tC=(tF-32)/1.8 |

* From ASTM publication E380-89a, Standard Practice for Use of the International System of Units (SI) The Modernized Metric System.

(1/31/92)R136

Standard Modifications

109-1.03 SCOPE OF PAYMENT.  Delete the last sentence of the fourth paragraph.  (5/7/91)M33

Special Provisions

109-1.05  COMPENSATION FOR EXTRA WORK.  Under 3, Equipment, add the following to the second paragraph:  The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the "O" Zone.  (9/1/89)R14a

109-1.06  PROGRESS PAYMENTS.  Add the following:

Failure to submit schedules in accordance with Subsection 108-1.03, Prosecution and Progress will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon receipt of current schedules from the Contractor.

Failure to comply with the requirements of the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska, as indicated under Section 641, Erosion and Pollution Control, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the permit.

(9/21/92)R137a

109-1.07  PAYMENT FOR MATERIALS ON HAND.  Add the following:  The location of stockpiled materials for payment in acceptable storage facilities off the project shall be in Alaska at a location acceptable to the Engineer.  (9/1/89)R16

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01  DESCRIPTION.  The work consists of providing Disadvantaged Business Enterprises (DBEs) as defined in title 49, Code of Federal Regulations (CFR), Part 23 with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds.  The Contractor shall not, nor shall subcontractors or others associated with this contract, discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02  INTERPRETATION.  It is the intent of this section to implement the requirements of 49 CFR, Part 23.

120-1.03  ESSENTIAL CONTRACT PROVISION.  Failure to comply with the provisions of this section shall be considered a material breach of contract.  The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS 36.30.640(4).

120-1.04  DEFINITIONS AND TERMS.

1.	Ad Hoc Dealer.  A firm established for the purpose of supplying materials for a particular project or a particular Contractor.

2.	Commercially Useful Function.  The execution of a contract or a distinct element of work under a contract by the firm actually performing, controlling, managing, and supervising the work involved.  See Subsection 120-3.03 Item 3. for criteria.

3.	Disadvantaged Business Enterprise.  A small business concern which is owned and controlled by one or more socially and economically disadvantaged individuals and has been certified as such by the Department of Transportation and Public Facilities in accordance with 49 CFR, Part 23.

4.	Disadvantaged Business Enterprise Utilization Goal.  The percent of work that is specified in the contract to be performed by certified DBEs.

5.	Good Faith Effort.  The affirmative action measures taken by a Contractor to meet the Disadvantaged Business Enterprise Program's objectives and goals for a specific project.

6.	Manufacturer.  An established firm that changes the shape, form or composition of original material in some way and then provides that altered material to the general public or the industry at large on a regular basis.

7.	Regular Dealer.  An established firm that supplies one or more materials to the general public or the industry at large on a regular basis.

8.	Supplier.  A 'Regular Dealer' or an 'Ad Hoc Dealer' that provides material in an unaltered state that becomes a part of the permanent work.

120-2.01  UTILIZATION GOAL.  The DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total contract amount.  Measurement of attainment of this goal will be used on the actual amount of money received by the DBEs for commercially useful work on this project.

A bidder must demonstrate the ability to meet the DBE Utilization Goal in order to be eligible for award of this contract.

120-3.01  DETERMINATION OF COMPLIANCE.

1.	Phase I - Bid and Award.  In addition to bid submission requirements, the apparent low bidder must demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the 25A325C contains less DBE participation than is required to meet the goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) must be submitted.  If the Good Faith Effort is deemed sufficient, an amended bid schedule showing the revised DBE Utilization Goal will be issued with the award documents.

If the bidder cannot demonstrate the ability to meet the DBE Utilization Goal, failure to document sufficient Good Faith Effort will result in the bid being declared nonresponsive.

2.	Phase II - Construction.  At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The work items and creditable dollar amounts shown for a DBE firm and the DBE Utilization Report (Form 25A325C) must be included in any subcontract with that firm, or prior written approval for replacement of the DBE must have been granted, before the subcontract can be approved by the Department.

120-3.02  GOOD FAITH EFFORT.  The bidder must demonstrate that all reasonable efforts have been made to include DBEs in the contract at a level at least equal to the goal established for the contract.  The Contracting Officer will use the following criteria to judge if the bidder, who has not met the contract goal, has demonstrated sufficient Good Faith Effort.  Criteria (1-7) will be utilized to evaluate any request from the Contractor for a reduction in the goal due to the default of a DBE and the Contractor's subsequent inability to obtain additional DBE participation despite Good Faith Effort to do so.

1.	Consideration of all subcontractable items.

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification (in writing or by personal contact) to all appropriate DBEs in a timely manner of the bidder's/Contractor's interest in securing the DBE's participation in the prosecution of the work.  Each contact with the DBE must be logged on a "Contact Report" (Form 25A321A).

4.	Meaningful communication with DBEs for specific participation.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about requirements of the contract.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether they were interested in bidding.  Documentation of follow-up contacts must be logged on the "Contact Report" (Form 25A321A).  (See item no. 3 above.)

8.	Advertise for specific DBE participation in appropriate general circulation media, trade association publications, and minority-focus media.  Publication should be for at least 5 consecutive days commencing at least 20 days before the bids are due.  If 20 days are not available, publication for a shorter reasonable time is acceptable.

120-3.03  DBE CREDIT.  In order for the work of the DBE to be credited toward the DBE Utilization Goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE must be certified by the Department.  The DBE must be certified at the time of:

a.	Listing on the "DBE Utilization Report" (Form 25A325C) submitted prior to award, and

b.	The Engineer's approval of the subcontract.

c.	Issuance of a purchase order by the Contractor to a DBE manufacturer, regular dealer, or ad hoc dealer.

Should a DBE performing a Commercially Useful Function become decertified during the term of the subcontract or purchase order for reasons beyond the control of and without the fault or neglect of the Contractor, the work remaining under the subcontract or purchase order may be credited toward the DBE Utilization Goal.

Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval, the Contractor shall have the option of:

a.	Withdrawing the subcontract from consideration and expending Good Faith Effort to replace the subcontract with one from a currently certified DBE, or

b.	Having the subcontract for the decertified firm approved.  In this case, the work of the decertified firm would not be credited toward the DBE Utilization Goal.  The Contractor would also be required to submit such additional DBE participation as may be necessary to meet the DBE Utilization Goal or demonstrate Good Faith Effort.

2.	The DBE may perform work in categories for which it is not certified, but only that work performed in the certified categories will be credited toward the DBE Utilization Goal.

3.	The DBE must perform a Commercially Useful Function.  The following criteria will be used by the Engineer to determine if work will be considered Commercially Useful.

a.	The work performed must be necessary and useful work required for the execution of the contract.

b.	The scope of work must be distinct and identifiable.

c.	The work must be performed, controlled, managed, and supervised by the certified DBE.  The DBE must personally supervise the work on site or have an on-site representative, superintendent, or foreman responsible for the work.

d.	The DBE must use their own staff, employees, and equipment for the execution of the work, except as noted in subparagraph e., below.

e.	The manner in which the work is sublet or performed must conform to standard industry practice.  The goods or services must have a market outside of the DBE program and shall not represent a superfluous step in the contracting or purchasing process.

f.	The cost of the goods or services must be reasonable and competitive with the cost of the goods or services outside the DBE program.

g.	All subcontract work, with the exception of truck hauling, must be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The DBE must control all business administration, accounting, billing, and payment transactions.  The prime Contractor shall not perform the business, accounting, billing, and similar functions of the DBE.  The Engineer may, in accordance with AS 36.30.420 (b), inspect the offices of the DBE and to audit the records of the DBE to assure compliance.

i.	If two-party checks are issued by the Contractor to a subcontractor, regular dealer, ad hoc dealer, manufacturer, and/or the employees or suppliers to such firms; the Engineer must be notified in writing in advance.

j.	A DBE trucker must own or have a lease of at least twelve months for two or more trucks, at least one of which must be working on this project.  For all trucks operated by owner-operators, the DBE must maintain all required records.

4.	The Contractor must provide proof of the actual monies paid for the qualifying goods and services provided by DBEs.  The Contractor will receive credit for the commercially useful work performed by DBEs toward the DBE Utilization Goal as provided in this section for portion of the funds actually paid to the certified DBEs.  Contractor's are encouraged to contact the Engineer in advance of the prosecution of the DBE's work if they have any questions about the work qualifying for participation.

Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE whether or not the DBE has been paid separately for the goods or services.

If the quantity of work of a bid item which involves a DBE is reduced, the DBE Utilization Goal will be adjusted by Change Order.

120-3.04  DEFAULT OF DBE.  In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default.  The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs as necessary to assure that the DBE Utilization Goal is met.  In the event that the Contractor cannot obtain additional DBE participation, the Contractor shall submit proof of their Good Faith Effort in accordance with the provisions of Subsection 120-3.02, Good Faith Effort.  The Engineer may adjust the DBE Utilization Goal if, in the opinion of the Engineer, all of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find additional DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with 120-3.02, Good Faith Effort.

120-4.01  METHOD OF MEASUREMENT.  The Contractor shall be entitled to count toward the DBE Utilization Goal those monies allowed by the Engineer in 120-3.03.04 as actually paid to certified DBE firms for Commercially Useful work performed in the categories for which the DBE firm is certified.  Credit will only be allowed for Commercially Useful work.  The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	If the prime Contractor is a certified DBE, then the Contractor may be credited for up to but not to exceed the amount of the DBE Utilization goal.  The work of a DBE prime Contractor in excess of the DBE Utilization Goal will not be credited when calculating any incentive paid under subsection 120-5.01, Basis of Payment.

2.	Credit for a DBE joint venture partner is limited to the percent of the DBE's joint venture participation.  A DBE joint venture partner must be responsible for a clearly defined portion of the work to be performed in addition to satisfying requirements for ownership and control.

3.	Credit for work by DBE subcontractors and manufacturers is 100 percent.

4.	Permanent materials furnished by a Regular DBE Dealer are credited at 60 percent of their value.  The value will be the actual cost paid but will not exceed the bid price for the item.

5.	Credit for reasonable fees paid by the Contractor to DBE Ad Hoc Dealers are limited to that portion of the value of the fees for services rendered by the DBE Ad Hoc Dealers that help the Contractor obtain needed supplies, personnel, materials or equipment to perform the work.  Such services and fees would include but are not limited to the following:

a.	The fees charged for the delivery of supplies or permanent materials necessary for the prosecution of the work but not any part of the actual value of the supplies or permanent materials themselves (e.g. drayage services, expediting/freight consolidation).

b.	Agent's fee for providing contractually required bonding or insurance but not any portion of the value of the bonds or policies.

120-5.01  BASIS OF PAYMENT.  Payment for the work necessary to meet the specified DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

Payment for the work necessary to exceed the originally specified DBE Utilization Goal will be paid in the form of an incentive as follows:

1.	Ten percent of the Total Authorized DBE Participation by non-trucking subcontractors which exceeds the DBE Utilization Goal will be paid, but not to exceed $100,000 or two percent of the total contract amount, whichever is less.

2.	The utilization of DBE prime Contractors, Regular DBE Dealers, DBE Manufacturers, DBE trucking subcontractors, and DBE Ad Hoc Dealers will only count toward meeting the DBE Utilization Goal.  No credit for their participation in excess of the original DBE Utilization Goal will be considered in calculating the amount of the incentive.

3.	No incentive will be paid for exceeding a DBE Utilization Goal that has been adjusted for Good Faith Effort as a condition of award per section 120-2.01, Utilization Goal, until the originally specified DBE Utilization Goal has been exceeded.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled, or fails to submit required DBE documentation, retainage may be withheld from progress payments.  The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive.

If the Contractor fails to meet the DBE Utilization Goal (as adjusted), payments will be reduced as a disincentive.  The amount of the disincentive shall be equal to 50 percent of the difference between the DBE Utilization Goal expressed in dollars and the Total Authorized DBE Participation as determined by the Engineer per subsection 120-3.03, Item 4.

Payment of the incentive will be made on the semi-final or final estimate.  The disincentive will be withheld in the form of retainage during the course of the project.  If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the department within 30 days of being billed for the amount due.

A change order is not required for DBE adjustment, the Notice to Proceed shall constitute the notice required to initiate this item.  (12/8/92)R166

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

(5/5/89)S33

SECTION 201

CLEARING AND GRUBBING

Special Provisions

201-2.01  GENERAL.  Add the following:  Timber 5 inches in diameter or larger at breast height shall be cut into 8-foot lengths, de-limbed, and stacked at State Material Site MS 31-1-025-1, located at MP 48.6 for public removal.  The Department will notify the public of the availability of the timber once it has been stacked.

The Contractor shall comply with the following Fire Plan prior to beginning clearing and grubbing operations and prior to any other operations requiring burn sites:

FIRE PLAN

This plan shall be in effect from May 1 to September 30.

1.	Burn Site.  All burn sites shall be approved by the Engineer and the U.S. Forest Service before any burning may occur.

2.	Burn Permit.  The Contractor shall obtain a burn permit in accordance with Alaska Statutes 11 AAC 95.400 through 11 AAC 95.490 and comply with all the requirements contained in the permit.

3.	Manpower and Equipment.  At all times when burning is in progress, the Contractor shall have on the project a sufficient number of men to keep fires under control.

The Contractor shall keep a watchman on duty, during the night and weekend hours, checking on live fires.

The Contractor shall have two sealed tool boxes painted red and marked "For Fire Use Only".  Tool boxes shall contain the following tools and equipment in good condition:

5 long-handled, round-pointed shovels, size "O" or larger

5 pulaskis

2 backpack pumps

1 file, 10 inch Mill Bastard

The Contractor shall have on the job at least one 1-1/2 inch portable fire pump capable of pumping 22 gallons per minute through 50 feet of 1-1/2 inch DJRL hose using a 1/4 inch nozzle.  Pumps and accessories shall be kept in a box painted red and marked "For Fire Use Only".  Each box shall be equipped with a hasp so that it may be sealed.  Accessories shall include the following:

1500 feet of 1-1/2 inch hose with 9NH threads

8 feet (approx.) suction hose with strainer

1 gas tank and connector hose (if not on pump)

1 grease gun and grease

2 starter ropes

2 quarts oil

1 extra spark plug for each cylinder

1 crescent wrench, 10 inch

3 spanner wrenches, 1-1/2 inch

1 screwdriver, 6 inch

1 pliers, 8 inch

2 nozzles with changeable tips (1/4 inch, 5/16 inch, 3/8 inch) or adjustable outlet

4 adaptors, 1-1/2 inch IP female to 1-1/2 inch ANHC male (9 threads per inch)

1 siamese valve

1 check valve

12 washers, 1-1/2 inch

1 funnel

fuel to operate for 8 hours

This equipment shall be kept in good serviceable condition and shall be maintained at a location accessible to operations, and shall be tested at such time as may be required by the Engineer.

Each gasoline power saw shall be provided with a muffler in good condition, 1 chemical-pressurized fire extinguisher of not less than 8-ounce capacity, by weight.  The muffler and extinguisher shall be maintained in good working order at all times.  During periods of critical fire danger, additional precautionary measure, such as a round-pointed shovel, may be required when such saws are used.  Any fueling of a power saw shall be done in an area which has first been cleared of material which will carry fire;  such power saws shall be moved at least 10 feet from the place of fueling before starting.

Tank Truck or Trailer.  Tanks will be not less than 300 gallons capacity.  Pumps may be portable or power takeoff.  Each will have a live reel containing at least 250 feet of 1 inch CFRL hose or 1 inch rubber hose.  The hose will have iron pipe treads.  Other equipment carried on the truck or trailer shall be the following:

An additional 250 feet of hose with 1 inch IP threads

2 reducers, 1-1/2 inch ANHC female to 1 inch IP male

2 adapters, 1-1/2 inch IP female to 1-1/4 inch ANHC male

2 spanner wrenches, 1-1/2 inch

15 feet suction hose with strainer

1 shutoff type nozzle

12 1-inch hose washers

1 extra spark plug

1 crescent wrench

1 pliers, 8 inch

1 screwdriver, 6 inch

1 grease gun and grease

2 quarts oil

1 funnel

fuel to operate for 8 hours

3.	In the Event of Fire.  The Contractor shall do the following:

a.	Immediately fight the fire with available manpower and equipment.

b.	Notify the Engineer and the U.S. Forest Service of all fires as soon as possible.

c.	Continue fighting the fire until it is out or until released by the U.S. Forest Service.

d.	Remain in charge of the fire until released by the U.S. Forest Service.

e.	When the U.S. Forest Service assumes fire boss responsibilities or shifts these responsibilities to other qualified personnel, the Contractor's Representative will work directly under the fire boss and be responsible to him for directing the work of the Contractor's employees and equipment.

f.	Arrange for additional men and equipment if needed.

g.	Assume the responsibility for direction of all fire fighting as soon as possible when deemed practical.

4.	Fire Line.  All burn piles shall have a 12 foot wide fire line constructed around the pile prior to burning.

5.	Posting.  A copy of this plan and the permit shall be posted in a conspicuous location so that all employees will be aware of its provisions and their responsibilities for fire prevention and suppression.

6.	Additional Requirements. In the event of extremely dry and fire hazardous conditions, the Engineer may require the Contractor to take special precautions during clearing and grubbing operations.  The Engineer will be the judge of when conditions have become fire hazardous.

201-2.06  DISPOSAL.  Delete the fourth paragraph and substitute the following:  Clearing debris may be placed in the roadway embankment slope flattening area.  Debris shall be covered with a minimum of four feet of Selected Material, Type D.

Add the following:  Materials disposed of outside the project limits on public or private wetlands shall be allowed only after a Department of the Army Section 404 Permit allowing this has been submitted to the Engineer.

All waste disposal areas shall be properly graded and drained.  The outer limits of waste shall be feathered into surrounding grounds with no noticeable break or variation readily discernible.

State Material Site, MS 31-1-014-1, located at MP 46.5, is available for the Contractor's use to deposit clearing or grubbing debris.  The use of this site shall be in accordance with the requirements contained in Subsection 203-3.01, General.

201-4.01  BASIS OF PAYMENT.  Add the following:  All work required to cut, de-limb and stack timber for public removal will be subsidiary to Item 201(3A), Clearing and Grubbing.

SECTION 202

REMOVAL OF STRUCTURES AND OBSTRUCTIONS

Special Provisions

202-2.01  GENERAL CONSTRUCTION REQUIREMENTS.  Add the following:  The construction of mail box installations shall use new posts and mail boxes.  Mail boxes shall be United States Postal Service approved, either traditional or contemporary design, having a minimum length of 21-inches, minimum width of 8-inches and minimum height of 10-1/2 inches.  Existing posts and foundations shall be removed with remaining holes backfilled to the level of surrounding ground.

202-2.04  REMOVAL OF PAVEMENT, SIDEWALKS, CURBS, ETC.  Add the following:  Pavement removed may be used in the construction of the embankment.    All reused asphalt pavement shall be buried so as not to be exposed at the completed surface of the embankment.

For disposal of removed asphalt not used in the embankment, the Contractor shall obtain a solid waste disposal permit from the Department of Environmental Conservation (DEC) or use a site previously approved by the DEC for disposal of removed asphalt.  A DEC permitting officer in Anchorage may be contacted at 563-6529, extension 246.

202-3.01  METHOD OF MEASUREMENT.  Add the following:  Mail box installations will not be measured for payment.

202-4.01  BASIS OF PAYMENT.  Add the following:  Mail box installations will not be paid for directly, but will be subsidiary to Item 606(1), W-Beam Guardrail.

SECTION 203

EXCAVATION AND EMBANKMENT

Special Provisions

203-1.01  DESCRIPTION.  Add the following:  Abandon Pass Creek Culvert shall consist of the work required to abandon the existing southern culvert in accordance with Subsection 203-3.05, Abandon Pass Creek Culvert.

203-2.01  COMMON EXCAVATION.  Add the following:  That strata or layer of organic soil laying above the common excavation unfit for embankment construction and commonly referred to as "stripping" shall be paid for as Common Excavation.

203-2.04  MUCK EXCAVATION.  Add the following:  Muck excavation shall also include the removal of any permafrost, if encountered.

Standard Modifications

203-2.05  BORROW.  Add the following:  Borrow, Type A, B, or C when required, shall meet the requirements of Subsection 703-2.07, Selected Material, Type A, B, or C, respectively.  (5/12/89)M12

Special Provisions

203-3.01  GENERAL.  Replace the second paragraph with the following:  Unless otherwise specified, material which would classify as rock, shall be excavated to the bottom of the Selected Material, Type A layer, within the limits of the roadbed, and the excavation backfilled with material designated on the plans.

Add the following to the fifth paragraph:  Prior to obliterating the existing roadway, the existing pavement shall be removed and disposed of in accordance with Subsection 202-2.04, Removal of Pavement, Sidewalks, Curbs, Etc.

Add the following to the eighth paragraph:  The Contractor may use the following locations along the existing Seward Highway as waste disposal areas.  The existing roadway shall be obliterated in accordance with Section 203, whether or not the area is used as a waste disposal site.  (This work will be paid for under Item 203(9), Obliteration of Roadway.)

1.	Sta. 96+00 Rt. to Sta. 111+50 Rt. for approximately 30,000 cubic yards.

2.	Sta. 113+00 Lt. to Sta. 120+75 Lt. for approximately 6000 cubic yards.

3.	Sta. 123+16 Rt. to Sta. 126+34 Rt. (Turnout #2) for approximately 19,000 cubic yards.

Use of these areas are subject to the following stipulations:

1.	All traffic shall be rerouted to a portion of new roadway meeting the provisions outlined in Section 643.

2.	Contractor shall remove and dispose of the existing pavement in accordance with Section 202.  (This will be paid for under Item 202(2), Removal of Pavement.)

3.	Unless an alternate drainage plan is approved by the Engineer, the Contractor shall use the drainage plan as shown on the plans.

4.	No additional clearing will be allowed.

5.	Topsoiling of waste material at Turnout #2 will be required prior to seeding.  All other waste disposal areas will not require topsoil.

In addition, the Contractor may use the following material site as a waste disposal area:

M.S. 31-1-014-1, located at MP 46.5

This material site is on lands managed by the U.S. Forest Service.  The legal limits of the material site are shown on the plans.  The actual area allowed for waste disposal exceeds the boundaries of the material site and includes adjacent previously cleared areas.

The following guidelines pertain to the development and use of this site for waste disposal for the subject project.  All work necessary to develop and operate this site for waste disposal, including dust control, protecting and restoring adjacent property, and performing site cleanup, will not be paid for directly, but will be subsidiary to the contract.  Pit rehabilitation will be paid under Item 106(2), Pit Rehabilitation.

GENERAL CONDITIONS.

a.	Contractor's Responsibility.  The Contractor and his agents, employees, and subcontractors are bound by all pertinent conditions of the development guidelines and the approved reclamation plan, along with all applicable State and local laws.  Any variations from the specific or general stipulations must be approved through the Engineer, by the Regional Materials Engineer or his representative.

b.	Contractor's Reclamation Plan.

1)	Prior to use of the site, a reclamation plan shall be submitted to the Engineer by the Contractor for approval by the Regional Materials Engineer, allowing 3 weeks for review.  The reclamation plan will require a sketch map showing the site boundaries, the working boundary, proposed access route(s), temporary building locations, and drainage diversion measures, if any.  A reclamation plan narrative must accompany the sketch map and shall include dust suppression measures, measures to insure oil spill containment, and measures to prevent working area runoff contamination to water bodies.

2)	In addition to the reclamation sketch plan and narrative, the Contractor shall comply with all applicable conditions in the development guidelines.

c.	Changes in Conditions.  Unforseen conditions arising during construction and operation, in accordance with the development and reclamation plans, may make it necessary to revise or amend the reclamation plan.  In that event, the Contractor and the Engineer shall agree as to what revisions or amendments shall be made.

DEVELOPMENT PLAN GUIDELINES.

a.	Objectives.

1)	To eliminate or minimize unauthorized uses, including dumping of waste, discharge of firearms, and unauthorized removal of materials.

2)	To minimize disturbance to the public and to adjacent lands and resources during site operation.

3)	To minimize soil erosion and air or water pollution.

4)	To rehabilitate the site after operations, leaving it in a natural appealing state; final site conditions adaptable to multipurpose utilization, specific wildlife enhancement or minimum deviation from surroundings, or to modify the site for fish/wildlife habitat enhancement.

b.	Aesthetics.  Consideration must be given to all aesthetic values in the planning of site extraction and production operations, including associated roads and facilities.

1)	The location, size, shape, and depth of excavation will be considered to the extent that these factors create a visual impact related to the traveling public's angle of views, distance to view, and duration of view.

2)	Mitigating measures incorporated in site design will include the use of vegetation screens and existing landforms to eliminate or modify visual impact to the traveling public when practicable.

3)	When sites are located in areas of high scenic value, final site boundaries will be irregular and blend into land contours to approximate natural features as closely as is feasible.

c.	Survey Monuments.  The Contractor shall mark and protect all survey monuments within or near the site against destruction, obliteration, or damage during the life of this contract.  If any public land monuments, or corners, or accessories, including but not limited to, U.S. Coast and Geodetic, U.S. Geological Survey, and/or Bureau of Land Management survey monuments, are destroyed, obliterated or damaged, the Contractor, by utilization of a registered land surveyor, shall reestablish or restore the monuments, corners or accessories using surveying procedures in accordance with the "Manual of Instruction for the Survey of Public Lands of the United States, 1973 Ed.," and shall record such survey in the appropriate records.

d.	Bonding.  The Contractor shall furnish a bond to insure performance and compliance with project objectives and stipulations, including development and reclamation plan conditions.  Said bond shall remain in effect until the Engineer is satisfied that the Contractor has complied with all applicable conditions.  Noncompliance by the Contractor will result in a forfeiture of all, or that portion of, the bond required to bring the site into compliance with said conditions.

e.	Use of Site.

1)	The site is available for Contractor's usage in the disposal of up to 150,000 cubic yards of unusable project materials.  If the Contractor elects to utilize this site, he shall abide by the stipulations of the development and reclamation plan guidelines.

2)	No material of any kind or quality shall be removed from this site.

f.	Vegetation Screens and Buffer Areas.

1)	The existing 100-foot vegetation screen of undisturbed land shall be maintained between the site and the Seward Highway.

2)	A 50-foot undisturbed buffer shall be maintained adjacent to any permanent streams or site boundaries not adjacent to roads or navigable waterbodies.

3)	Pushing overburden into standing timber or drainage courses is not authorized.

g.	Cultural/Archaeological.  Reasonable measures shall be taken to avoid destroying, damaging, or removing paleontological, historical, or archaeological sites or artifacts.  In the event that objects of historic or scientific interest, or antiquities are discovered on the land, they will be left intact and immediately brought to the attention of the State archaeologist and the Engineer, and operations upon that portion of the site shall cease.

h.	Fire Suppression.  The Contractor shall take all reasonable steps to prevent and suppress forest, brush, grass, or tundra fires on the site and in its vicinity.

i.	Access Roads.  Access to the site shall be limited to the two existing access road, which connect with the Seward Highway at approximately mileposts 46.1 left and 46.8 left.  During dry conditions, dust along the access route shall be controlled by water trucks or by the application of calcium chloride.  Unimpeded access to the powerline easement shall be maintained at all times during backfill operations, and upon completion of the backfill operations.

j.	Clearing.  Clearing of additional vegetation and overburden will not be permitted.

k.	Brush.  Brush and waste timber may be burned or stockpiled for spreading with or beneath the overburden for rehabilitation of non-expandable slopes and surfaces.  If buried, stumps shall be buried in depleted portions of the site and covered by a minimum of six inches of earthen materials.

l.	Slopes.

1)	The site will be backfilled leaving side slopes of 2:1 or flatter and all backfilled surfaces dressed to smooth contours.

2)	Mounding of disposed soils is permissible such that the contours across the center of the finished surface are smooth and rounded, and the center is no more than ten feet higher than the edges.

m.	Streams and Drainages.

1)	Existing drainage patterns should be altered only if necessary to prevent runoff contamination from the site causing erosion to adjacent lands or the entry of unacceptable levels of sediments into local water bodies.

2)	The site shall be graded to prevent seasonal ponding.

n.	Site Facilities.

1)	No site facilities (e.g. petroleum product storage tanks, processing facilities, trailers, etc.) will be permitted.

2)	No garbage or trash generated during site use will be buried or disposed of within the site.

3)	No construction materials shall be stored in the site.

o.	Emissions.  Emissions from pumps, motors, equipment, installations, and burning material must meet the air quality standards of the United States Public Health Service and the State of Alaska.  All burning shall meet the requirements of all applicable State and Federal laws and regulations and shall be performed in accordance with the fire plan in Subsection 201-2.01, General.  After burning, unconsumed material shall be disposed of in a manner approved in advance by the Engineer.

p.	Petroleum Products.  Petroleum spills of any size will be reported immediately to the Alaska Department of Environmental Conservation and the Engineer.  Waste petroleum products shall be removed from the material site and properly disposed of elsewhere.

q.	Hazards.  The site shall be operated in a manner that is not hazardous to humans or to wildlife.

r.	Site Clean-Up.  All site clean-up shall be performed and all Contractor's equipment shall be removed from the site within 30 days following the completion of backfill operations at this site by the Contractor.

s.	Pit Rehabilitation.  Pit rehabilitation will include all work required in the order or directive authorized by the Engineer and may include the following:

1)	The rehabilitation of worked-out portions of the site not susceptible to erosion and not required for access or staging areas may be by scarifying and fertilizing to allow natural revegetation.

2)	Rehabilitation areas susceptible to erosion may be seeded with 1 pound of arctared fescue per 1,000 square feet.  Fertilizer application may consist of 400 pounds per acre of 10-20-10.

3)	If it is not possible to have seeding completed by August 15, seeding and fertilizing shall be performed at the beginning of the next growing season.

4)	Other revegetative measures may be required.

t.	Final Inspection.  A final pit inspection will be done by the Engineer or his representative, the Contractor's representative, and a representative of the U.S. Forest Service after completion of operations and prior to the removal of equipment to ensure compliance with the appropriate stipulations.  Release of the Contractor's bond will not be authorized until the Engineer determines that the reclamation plan and site use conditions have been satisfactorily observed.  The Engineer shall be notified by the Contractor at least 21 days prior to the scheduled removal of rehabilitation equipment from the site in order that an inspection can be performed.

RECLAMATION PLAN GUIDELINES

a.	General.

1)	The reclamation plan, by sketch map and narrative, describes the contractor's proposed method of operation and must be in compliance with the conditions of the controlling development plan.  After approval of the reclamation plan by the Engineer, it will be used as a site use field guide by the Contractor and Engineer.

2)	Sketch maps shall have a scale sufficient for clarity under field conditions and should not be overly complex or inflexible.

3)	All data that can be shown graphically should be shown in that manner unless it can be better described in the accompanying narrative.

4)	The use of multiple sheets should be avoided, if practical.

5)	Section and profile drawings should be used as appropriate.

b.	Sketch Maps.  Items to be shown on sketch maps, when appropriate, shall include:

1)	Site boundary,

2)	Existing or proposed access route and design,

3)	Proposed working limits to be marked on the ground,

4)	Development stages,

5)	Approximate contours before and after backfill,

6)	High and low water lines,

7)	Vegetation lines and type of vegetation, screens and dimensions,

8)	Final slope ratios and site drainage measures including grade and, when appropriate, daylighting ditches or stream diversions,

9)	Scale of drawing, North arrow, and specific dimensions as appropriate.

c.	Narrative.  The reclamation plan narrative may be made part of the reclamation plan sketch map or may be attached to the sketch map as conditions allow.  Items to be addressed in the reclamation plan narrative shall include:

1)	Methods of operation,

2)	Length and times of operation (day, month, year, and working hours),

3)	Air and water pollution control measures,

4)	Rehabilitation measures.

d.	Supplements and Amendments.  Supplements and amendments to an approved reclamation plan may be initiated by the Contractor or the Engineer when conditions warrant such action.  Supplements and amendments must be mutually agreed upon and proper approval obtained prior to commencement of work of a changed nature.

1)	Minor changes are those that affect the handling of the details of the operation, but remain in compliance with the development plan.  These changes may be authorized by the Engineer.

2)	Major changes are those which cause the final outcome of the site to be significantly different from the approved mining plan or are not in compliance with the development plan.

3)	Changes in final site outcome must be approved in writing by the Engineer.

4)	Changes not in compliance with the development plan must be authorized in writing by the Engineer.

Add the following:  The Contractor shall cover 1.5 to 1 cut slopes with matting, topsoil and seed, as 10-feet measured vertically is exposed, before proceeding with additional excavation.

203-3.02  EMBANKMENT CONSTRUCTION.  On page 96, replace the first sentence of the second paragraph with the following:  Embankments consisting of Selected Material Type A, B or C, shall be placed in horizontal layers not exceeding eight inches in thickness measured before compaction.  Embankments consisting of Selected Material, Type D shall be placed in horizontal layers not exceeding 2 feet in thickness and shall be compacted by coverage of the Contractor's placement equipment to provide a smooth and firm slope.  The surface of Selected Material, Type D shall be free of surface irregularities, rutting, slope breaks or unconsolidated material.

On page 97, delete the 5th paragraph and substitute the following:  All embankments consisting of Selected Material Type A, B or C, shall be constructed with moisture and density control unless the Engineer determines that such controls are not feasible.

Add the following:  Where the plans call for placement of selected material and excavation is required, the existing material may be left in place if tests determine that it will meet the appropriate selected material requirements.  Any reduction in excavation or Borrow quantities as a result of this condition shall not constitute a basis for adjustment in contract unit prices except as provided for in Section 104, Scope of Work.

203-3.05  ABANDON PASS CREEK CULVERT.  Add the following subsection:  The existing southern Pass Creek culvert shall be abandoned under this contract.  This shall not occur until two weeks after the new northern culvert is installed and operational.  Work required to abandon the existing culvert shall consist of the following:

1.	Plug the downstream end with an 8 gage galvanized steel plate.

2.	Provide 4-inch diameter perforated corrugated polyethylene pipe, 40 feet long, wrapped in two layers of drainage geotextile, along the bottom of the existing pipe outlet so that the perforated pipe extends through the plug.

3.	Backfill the existing pipe with common excavation meeting the requirements of Selected Material, Type C.  Backfill shall be placed in a manner acceptable to the Engineer.  Equipment performing this operation shall not damage the existing culvert.  No track vehicles will be allowed.  Air quality shall meet current Federal and State Standards while working within the existing culvert.

4.	Cover the steel plate plug with gravel and abandon the pipe.

203-3.07 BLASTING REQUIREMENTS FOR EXCAVATION IN ROCK:  Add the following subsection:  Periodic geotechnical field inspections will be conducted by representatives of the Department as the backslopes of each cut are exposed; and when unfavorable geologic structure anomalies are encountered, specific recommendations on stabilization will be made.  In the event the Contractor is required by the Engineer to revise a slope which has already been drilled and blasted according to specifications, the Contractor shall perform this work in accordance with Subsection 109-1.05, Compensation for Extra Work.

Two weeks prior to any drilling or blasting in a cut, the Contractor shall submit a blast plan to the Department for review.  The blast plan shall provide the following information:

1.  Station limits of cut or lift.

2.  Drill hole diameter.

3.  Drill pattern and spacing diagram.

4.  Proposed delay sequence of the blast holes.

5.  Explosive per hole and per delay (lb.)

6.  Types of explosives being employed.

7.  Powder factor.

8.  Time of day and day of week.

Review of the drilling, blasting and excavation procedures by the Engineer shall not relieve the Contractor of his responsibility for the accuracy and adequacy of the plan for obtaining adequate breakage, using proper detonation procedures and following proper safety procedures prior to and after the blast.

The Contractor may adopt methods of control blasting and excavation which vary from those required herein, provided short demonstration sections are first used to prove the acceptability of such methods to the satisfaction of the Engineer.

If in the opinion of the Engineer, the methods of excavation required herein or adopted by the Contractor are unsatisfactory in that they result in excessive rock throw, or do not produce a uniform slope and shear face within the neatlines specified, the Contractor shall adopt revised methods, by drilling, blasting, and excavating short sections until a technique is developed that will produce the acceptable results.

Drill hole conditions may vary from wet or filled with water to a dry condition.  The Contractor will be required to use whatever type of explosive and/or accessories necessary to accomplish the specified result.

Storage and handling of explosives shall be in accordance with Subsection 107-1.10, Use of Explosives.  All blasting caps and all other explosives used on this project shall be one year or less in age.  To ensure the accuracy of firing times of blasting caps, each cap period shall come from one lot number.  Mixing of lot numbers for any one cap period is prohibited.  No blasting products will be allowed on the job site if the date codes are missing.

All rock that is loose, hanging, or creating a dangerous situation shall be removed during or upon completion of excavation as an integral sequence as each lift is excavated.  Drilling of the next lift will not be allowed until this work is completed.

Material outside the planned neatline slopes which is unstable and constitutes potential slides in the opinion of the Engineer shall be excavated and removed.  Such material shall be used in the construction of the embankment or disposed of as directed by the Engineer.  The removal and disposal of slide and slipout material will be paid for at the appropriate contract unit price for Rock Excavation or Common Excavation if determined not to be the fault of the Contractor's methods.

For all cuts over 10 feet in depth, the Contractor shall use pre-shearing along the lines of the cut slope face.  This depth may be varied if field experience shows such variance will yield acceptable results.

Overburden stripping as shown on the plans shall be done before the associated pre-shear holes are drilled.

Material remaining 8 inches or more inside neat line rock slopes will be removed by pre-shearing techniques or other methods approved by the Engineer unless specifically exempted for aesthetic, geological, or safety reasons by the Engineer.

Pre-Shear Blasting:

"Pre-shearing" shall consist of drilling holes on the plane of the final cut slope and loading each hole with a well distributed explosive charge and firing the holes simultaneously to create a crack along the plane of the final cut slope.  The detonation of the pre-shear line must be before the detonation of all other blasting in the cut.  Production holes will be detonated next and buffer holes will be detonated last.

Spacing of pre-shear blast holes shall be initially set at 24 inches center to center.  If experience shows that a wider spacing will give acceptable results then the Contractor, with the approval of the Engineer, will be permitted to utilize that spacing.  The pre-shear holes shall be not less than 2.5 inches and not more than 3 inches in diameter, the length for any individual lift shall not exceed 40 feet.  Only standard explosives manufactured specifically for pre-shearing shall be used in pre-shear holes, unless otherwise approved by the Engineer.  Bulk ammonium nitrate and fuel oil (ANFO) type explosives shall not be used in pre-shear holes.  All pre-shear blast holes shall be stemmed full depth with sand or other dry angular, granular material, all of which passes a 3/8 inch sieve.

If fractional portions of standard explosive cartridges are used, they shall be firmly affixed to the detonating cord in such a manner that the cartridges will not slip down the detonating cord nor bridge across the hole.  Spacing of fractional cartridges along the length of the detonating cord shall not exceed 30 inches center to center and shall be adjusted to give the desired result.

All drilling equipment used to drill the pre-shear holes shall have mechanical devices affixed to that equipment to accurately determine the angle at which the drill steel enters the rock.  Pre-shear hole drilling will not be permitted if these devices are either missing or inoperative.

When the rock cut exceeds forty (40) feet in vertical height, a maximum 2 foot offset between lifts will be permitted to allow for drill equipment clearances.  The Contractor shall begin the pre-shear hole drilling at a point which will allow for necessary offsets and shall adjust, at the start of lower lifts, to compensate for any drill hole drift which may have occurred in the upper lifts.  Payment for the additional excavation volume resulting from the allowed 2 foot offsets shall be at the contract unit price for rock excavation.

Where backbreak becomes a definite problem in the opinion of the Engineer, guide holes shall be drilled between the controlled blast drill holes.  These shall be of the same diameter and in the same plane as the pre-shear blast holes and shall not exceed 10 feet in depth.  They shall remain unloaded.

Fluff Blasting:

Fluff blasting shall consist of drilling and shooting the rock area to a depth of at least 6 feet beneath profile grade and back of ditch to back of ditch, resulting in a fractured or broken rock foundation.  It is anticipated that, in comparison with production blasting, the center to center blast hole spacing will be closer and the powder load in each hole will be restricted to the bottom of the hole to minimize rifling.  This procedure will effectively provide a stable interlock between the embankment material and the foundation material.  This procedure will also facilitate drainage through the foundation material rather than drainage along the bedrock-embankment interface.  The Contractor shall have a backhoe on site and available to enable the Engineer to verify the effectiveness of the fluff blasting.

Buffer Blasting:

Buffer holes shall be drilled approximately 3 feet out from the pre-shear holes and spaced 3 to 5 feet center to center.  These holes will be drilled parallel to the final cut slope and the loads shall not exceed 50 percent of the average explosive loads in the nearest production holes.  Detonation of the buffer holes shall be on a delay sequence toward a free face and shall follow detonation of the production holes.

Production Blasting:

In production blasting the amount of explosive per delay shall not exceed 500 pounds.  This limit may be reduced or increased if ordered by the Engineer when the blast is in a position to damage equipment, utilities, or if other circumstances require a change.  Production blast holes shall not be drilled closer than 6 feet to the pre-shear line.  Where more than one lift is required, production holes shall not be drilled to an elevation lower than the pre-shear holes.  Detonation of production holes shall be on a delay sequence toward a free face.  Stemming material used in production holes shall be sand or other dry angular granular material, all of which passes a 3/8 inch sieve.

203-3.08  ROCK STABILIZATION.  Add the following subsection:  Rock bolts of the specified lengths will be installed where directed by the Engineer.  These bolts shall be installed in such a manner as to exert a permanent normal force across potential failure planes.

All rock bolts to be installed on this project including anchorages, corrosion proofing and other appurtenances shall be products of a manufacturer regularly engaged in the manufacture of rock bolts.  Bolts shall be fabricated from deformed bars not less than 1-3/8 inches in diameter.

Anchorage shall be epoxy, polyester resins or cement grout.  Tension shall be transferred to the outer rock by means of grout, bearing plate, washer and nut or by epoxy or polyester resin within the hole.

If used, bearing plates shall be in uniform contact with the rock surface.  If the rock face is not perpendicular to the axis of the bolt, or the rock under the bearing plate is not sound, a bearing pad approved by the Engineer shall be constructed so that the bolt is not bent when the tension is applied.

All sections of the bolts and accessories necessary to the function of the bolts shall be fully corrosion protected.

Grouts, epoxies or polyester resins shall be proven, non-shrink materials capable of permanently developing the bond and internal strengths necessary for the tensioning required on this project. Fondu cement shall not be used.  Epoxy or polyester resins in cartridge form shall be approved by the Engineer.

Rock bolts shall be tensioned to 25,000 pound minimum.  When external nuts are used to transfer this tension to the surface rock, the load shall be held for 10 minutes before tightening the nut.  Load/extension measurement will be made during tensioning.  When epoxy or polyester resins are used to transfer the tension to the outer rock, the load shall be held sufficiently long to allow hardening of the material.  Load/extension measurements shall be made to assure the load is transferred to the rock upon release of the tensioning device.

During tensioning the load shall be held for at least 10 minutes and the extension of the bolt shall not exceed the elastic strain of the bolt by more than 20 percent.  If a bolt fails these tests, it shall be replaced or an additional bolt shall be installed in a separate hole.

The hydraulic jack and pressure gauge used for tensioning shall be calibrated by a registered calibration agency a maximum of one month prior to the tensioning operation and a copy of the calibration certificate shall be shown to the Engineer before tensioning begins.

The installation, corrosion protection, and the tensioning shall be carried out according to the manufacturer's specifications.

203-3.09  HORIZONTAL DRAIN HOLES.  Add the following subsection:  Drain holes to relieve water conditions in rock backslopes may be required.  Minimum hole diameter shall be three inches and lengths shall not exceed 40 feet.  Location and slope of horizontal drains will depend on conditions encountered and as directed by the Engineer, but will not exceed the limits of the equipment in use on the project for pre-shear or production holes.  Holes shall be flushed with water upon completion to remove drill fines.

203-4.01  METHOD OF MEASUREMENT.  Add the following:  No deduction from the excavation quantities will be made for pavement removed under Item 202(2), Removal of Pavement.

Areas of instability or potential slides ordered removed by the Engineer will be determined by resectioning.

Item 203(37), Abandon Pass Creek Culvert will not be measured for payment.

Horizontal Drain Holes and Rock Bolts will be measured by the linear foot.

Standard Modifications

203-5.01  BASIS OF PAYMENT.  Change Pay Items 203(5), (6) and (7) to read:  Borrow, Type __.

Add the following:  When more than one type of borrow is specified, letter suffixes A, B, or C will be included within the parentheses of the item number in order to differentiate between the different Borrow types.  (5/12/89)M12

Special Provisions

203-5.01  BASIS OF PAYMENT.  Add the following:  Payment for Item 203(37), Abandon Pass Creek Culvert will include all work required to complete the abandonment as described above.  Backfill material will be obtained and paid for under Item 203(1), Common Excavation.

Pre-shear blasting, fluff blasting, buffer blasting and production blasting will not be paid for directly, but will be subsidiary to Item 203(2), Rock Excavation.

Add the following pay items:

Pay Item No.			Pay Item	Pay Unit

203(12)	Horizontal Drain Holes	Linear Foot

203(16)	Rock Bolt	Linear Foot

203(37)	Abandon Pass Creek Culvert	Lump Sum

SECTION 204

STRUCTURE EXCAVATION FOR CONDUITS

AND MINOR STRUCTURES

Special Provisions

204-2.01 MATERIALS.  Delete this subsection in its entirety and substitute the following:  Bedding and backfill materials shall meet the requirements for Selected Material, Type A, as specified in Subsection 703-2.07, Selected Material.  Pipe bedding and backfill material shall also pass the 3-inch sieve.

Selected Material, Type A pipe backfill shall extend a minimum of 12 inches above the pipe.  Excavated native material shall be utilized for the remainder of the trench backfill if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Bedding and backfill materials within the pavement structure shall meet the requirements for the applicable lift of material.  All suitable material from structure excavation shall be used for bedding and backfill prior to using material from another source.

204-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the third paragraph:  Native material may be utilized for backfill outside the pavement structure if it meets the minimum requirements of Selected Material, Type C, as specified in Subsection 703-2.07, Selected Material.  Compaction may be as approved by the Engineer.

(3/23/93)R25

SECTION 301

AGGREGATE BASE COURSE

Special Provisions

301-2.01  MATERIALS.  Delete the second sentence of the first paragraph and substitute the following:  The gradation of base course material shall conform to the requirements for Grading D-1.  (10/1/91)R116

Add the following after the first paragraph:  At the Contractor's option, recycled asphalt pavement (RAP) may be substituted for crushed aggregate base course, inch for inch, if the following conditions are met:

1.	RAP shall be crushed or processed to 100 percent by weight passing the 1½-inch sieve and 95 - 100 percent by weight passing the 1-inch sieve.

2.	The gradation of the extracted aggregate shall meet the following:

| SIEVE | % PASSING BY WEIGHT |
| --- | --- |
| 1 | 100 |
| ¾ | 70-100 |
| _ | 42-90 |
| No. 4 | 28-78 |
| No. 16 | 11-54 |
| No. 50 | 5-34 |
| No. 100 | 3-22 |
| No. 200 | 0-6 |

3.	The asphalt content shall be 2.5 - 5.0 percent by weight of the RAP.

301-3.03  SHAPING AND COMPACTION.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, the following conditions shall be met:

1.	Density acceptance will be based upon a roller pattern.  The roller pattern shall be determined by a test strip using a vibratory compactor with a minimum dynamic force of 40,000 pounds.  The optimum density will be determined by the Engineer using a nuclear densometer gauge to monitor the test strip.  Adequate water shall be added to aid compaction.

2.	After the appropriate coverage with the vibratory compactor, a minimum of 6 passes with a pneumatic tire roller shall be completed.  Tires shall be inflated to 90 psi (+5 psi) and the roller shall have a minimum operating weight per tire of 3,000 pounds.

301-5.01  BASIS OF PAYMENT.  Add the following:  If recycled asphalt pavement is substituted for crushed aggregate base course, it will be paid for as Item 301(1), Crushed Aggregate Base Course at the unit price shown on the bid schedule for that item.

Payment for base course material will be made under Item 301(1), Crushed Aggregate Base Course, regardless of the gradation type used.

(6/11/93)R176

Delete Section 401 in its entirety and substitute the following:

SECTION 401

ASPHALT CONCRETE PAVEMENT

Special Provisions

401-1.01  DESCRIPTION.  This work consists of the furnishing and mixing of aggregate and asphalt cement at a central mixing plant and the hauling, spreading, and compaction of the asphalt concrete mixture on a previously prepared surface, all as specified in the contract and in reasonably close conformance with the lines, grades and thickness shown on the plans.

401-2.01  COMPOSITION OF MIXTURES.  Mixtures shall be composed of aggregate and asphalt cement combined as specified for the type shown in the contract.  Asphalt Concrete, Type I, shall meet the requirements of ATM T-17, for Class A.

At least 15 calendar days prior to the production of asphalt concrete pavement mix, the Contractor shall submit the following to the Engineer:

1.	Notification that aggregate proposed for the mixture is available for sampling.

2.	A letter stating the proposed gradation for the Trial Job Mix Design, gradations for individual stockpiles, and blend ratio for each aggregate stockpile.  Job Mix Design proposals by the Contractor shall be within the broad band gradations set in Table 703-3.

3.	A minimum of three 1-gallon samples of the asphalt cement proposed for use in the mixture, including name of product, manufacturer, test results as required in Section 702, manufacturer's certificate of compliance with Section 702, and a temperature viscosity curve for the asphalt cement.

4.	A 1/2 pint sample of the anti-strip additive proposed, including name of product, manufacturer, and manufacturer's data sheet, and current Materials Safety Data Sheet (MSDS).

The Contractor shall accompany the Engineer during sampling, and shall furnish all the assistance needed to assure that the Engineer obtains representative samples.

From this information, the Engineer will establish the Job Mix Design which shall become a part of the contract and shall be followed unless modified in writing.  Job Mix Design test results will be available within 7 working days after submittal.

The Job Mix Design shall be determined by and shall conform to the requirements of ATM T-17.

Changes in the Job Mix Design warranted by changes in the aggregate or sources of aggregate shall be submitted by the Contractor in the same manner as the original submittal.

If the mixture is obtained from a commercial source, the Contractor shall submit a certified statement of its components and their proportions as outlined in these specifications for approval as the Job Mix Design.

The full tolerances specified below shall be applied to the approved Job Mix Design gradations and shall not be limited to the broad bands listed in Table 703-3.  Tolerances shall not be applied to the largest specified screen.

| Sieve Size or Item | Tolerance (Percent Passing) |
| --- | --- |
| 3/4 inch | +/- 8% |
| 1/2 inch | +/- 7% |
| 3/8 inch | +/- 7% |
| No. 4 | +/- 7% |
| No. 8 | +/- 6% |
| No. 16 | +/- 6% |
| No. 30 | +/- 5% |
| No. 50 | +/- 4% |
| No. 100 | +/- 3% |
| No. 200 | +/- 3% |
| Asphalt % | +/- 0.4% |

401-2.02  AGGREGATES.  Aggregates shall conform to the requirements of Subsection 703-2.04.

401-2.03  FILLER. Filler shall conform to the requirements of AASHTO M 17.

401-2.04  ASPHALT CEMENT.  The grade of asphalt cement will be specified in the contract.  The asphalt cement shall conform to the applicable requirements of Section 702, Asphalt Materials.  Asphalt cement may be conditionally accepted at the source.  If the cement is to be conditionally accepted at the source, the Contractor shall provide a manufacturer's certificate of compliance in accordance with Subsection 106-1.05 and test results of the applicable quality requirements of Section 702 before the cement is shipped.

If there is a change in the source of the asphalt cement or if the kinematic viscosity (viscosity at 275 degrees Fahrenheit) of the asphalt cement used on the project changes from the viscosity of the cement supplied for the Job Mix Design by a factor of 2 (doubles or halves) or more, then operations shall be suspended while a new Job Mix Design proposal is submitted for approval.

401-2.05  ANTI-STRIP ADDITIVES.  Anti-strip agents used shall be an approved type in the proportions determined by ATM T-14 and included in the approved Job Mix Design.

401-2.06  QUALITY CONTROL AND ACCEPTANCE.

1.	Process Control by Contractor.  It is understood that the Contractor is responsible for furnishing the sampling and testing of materials for process quality control, including screening, crushing, blending, and stockpiling of the aggregate, production and laydown of the mixture, and monitoring of compaction.

At the site, the Contractor shall furnish a field laboratory for process control testing.  The contractor-furnished laboratory shall be shared with the Department for concurrent testing.

A Crushing Control Plan shall be submitted at least 15 working days prior to the preconstruction conference.  The plan shall include a proposed testing frequency for aggregate gradation.  Abbreviated testing for process control of gradation shall be in accordance with Alaska Standard Practice SP-9.  Such sampling and testing will be coordinated with the Department and split samples are to be provided to the Department.

A Paving and Plant Control Plan shall be submitted at a pre-paving meeting to be held a minimum of 5 working days prior to initiating paving operations.  The Paving and Plant Control Plan shall outline the steps taken to assure product consistency and to minimize segregation and premature cooling of mixtures.  This plan shall include a proposed testing frequency for gradation, asphalt content, and compaction.  It shall also include a plan for the handling of or elimination of the wings on the paver hopper to prevent dumping and placement of cooled mix onto the roadway.

2.	Acceptance Testing by Department.  The Department will perform sampling and testing for acceptance of the work in accordance with the Department's testing frequency guide and standard acceptance test methods specified below.  Such testing may be done concurrently with the Contractor's process control testing.  Acceptance test results will be available to the Contractor as soon as possible upon their completion.

Sampling for the determination of aggregate gradation will be from the aggregate cold feed, individual hot bins, or from the combined aggregate just prior to the introduction of the asphalt cement.  All aggregate samples will be split and the second half made available to the Contractor.

Acceptance testing for asphalt cement content will be determined by ATM T-16, ATM T-23 or AASHTO T 164.  Sampling for the determination of asphalt cement content will be from the mixture at the time of placement.

Samples taken for determination of density compliance shall be taken from the finished mat after final rolling.  Acceptance testing for field density will be determined in accordance with ATM T-22.

3.	Unacceptable Work or Material.  Any mixture which is contaminated, segregated, or which does not otherwise conform to the specifications will be rejected and replaced at no additional cost to the Department with conforming material in accordance with Subsection 105-1.11, Removal of Unacceptable and Unauthorized Work.  All costs associated with removal and replacement of unacceptable mixture shall be borne by the Contractor.  At the discretion of the Engineer, unacceptable pavement may be overlaid with acceptable pavement at no additional cost to the Department.

CONSTRUCTION REQUIREMENTS

401-3.01  WEATHER LIMITATIONS.  The mixture shall not be placed on a wet surface, or on an unstable roadbed, when the base material is frozen, or when weather conditions prevent the proper handling, compacting, or finishing of the mixture.  No mixture shall be placed when the surface upon which the pavement is to be placed is at or below 35 degrees Fahrenheit.

401-3.02  BITUMINOUS MIXING PLANTS.  Mixing plants shall conform to AASHTO M 156.

Proportioning (batch) scales shall not be used for weighing material for payment.  Weigh scales used in conjunction with a storage silo may be used to weigh the final product for payment, provided the scales are certified.

401-3.03  HAULING EQUIPMENT.  Trucks used for hauling mixtures shall have tight, clean, smooth metal beds which have been thinly coated with a minimum amount of paraffin oil, lime solution or other manufactured asphalt release agent included in the Department's Approved Products List.  Diesel or fuel oil shall not be used.  Each truck shall have a cover of canvas or other suitable material of such size as to protect the mixture from the weather, when required, so that the mixture will be delivered on the road at the proper temperature.

401-3.04  ASPHALT PAVERS.  Asphalt pavers shall be self-propelled units, provided with a heated vibratory screed and equipped with a paver control system which shall automatically control the laying of the mixture to specified transverse slope and specified longitudinal grade.  The paver control system shall be automatically actuated by the use of a mobile string line, ski, or other approved grade follower.  The length of the ski, mobile string line or other device shall be at least 30 feet in length.

The paver shall be equipped with a receiving hopper having sufficient capacity for a uniform spreading operation.  The hopper shall be equipped with a distribution system to place the mixture uniformly in front of the screed.

The screed assembly shall produce a finished surface of the required smoothness, thickness and texture without tearing, shoving or displacing the asphalt concrete mixture.  Screed extensions used for paving a constant width shall be heated and vibrated.  Auger extensions shall be within 1.5 feet of the gates.

Extendible wings may be permitted for tapers, guardrail widening and approaches.

The use of a pickup machine to transfer the mixture from a windrow to the paver hopper will be permitted, provided the pickup machine is capable of collection of the windrowed material without damage to the underlying course.  The Engineer will not allow the continued use of the pickup machine if segregation, excessive temperature loss, or any other detrimental effects are observed.

401-3.05  ROLLERS.  Rollers shall be of the steel wheel and pneumatic tire type, self-propelled, in good condition, capable of reversing without backlash, and operated at speeds slow enough to avoid displacement of the mixture.  The number and weight of the rollers shall be sufficient to compact the mixture to the required density and surface smoothness while it is still in a workable condition, and be capable of maintaining the pace of the paving operation.  Specific roller requirements for construction of density "control strips" are further described in Subsection 401-3.12, Compaction.  The use of equipment which results in crushing of the aggregate will not be permitted.

401-3.07  PREPARATION OF ASPHALT CEMENT.  A continuous supply of asphalt cement shall be supplied to the mixer at a uniform temperature, within 25 degrees Fahrenheit of the Job Mix Design mixing temperature.

401-3.08  PREPARATION OF AGGREGATES.  The aggregate for the mixture shall be heated and dried to a temperature compatible with the mix requirements herein specified.  Flames used for drying and heating shall be properly adjusted to avoid damage to the aggregate and to avoid soot or unburned fuel on the aggregate.

Drying operations shall reduce the aggregate moisture content so that the moisture content of the mixture, sampled at the point of acceptance for asphalt cement content, shall be no more than 0.5 percent (by total weight of mix), as determined by ATM T-25.

401-3.09  MIXING.  The aggregate and asphalt cement shall be combined in the mixer in the amounts required to meet the Job Mix Design.  Anti-stripping additive shall be furnished as required.

The materials shall be mixed until a complete and uniform coating of the particles and a thorough distribution of the asphalt cement throughout the aggregate is obtained.  For batch plants, dry aggregate shall be in motion prior to the addition of asphalt cement.  Wet mixing time shall be determined for each plant and for each type of aggregate used.  The minimum percent of coated particles used to establish the mixing time interval shall be 98 percent using AASHTO T 195.

The temperature of the mixture at the time of mixing shall be as determined by the Job Mix Design.

401-3.10  TEMPORARY STORAGE OF ASPHALT MIXTURE.  Temporary storing or holding of hot mixture in silo type storage bins will be permitted.

All the mixture drawn from the silo type storage bins shall conform to all of the requirements for asphalt concrete mixtures as if loaded directly into hauling equipment from the mixing plant. Signs of visible segregation, heat loss, changes from the Job Mix Design, change in the characteristics of asphalt cement, lumpiness or stiffness of the mixture will be cause for rejection.

401-3.11  SPREADING AND FINISHING.  The mixture shall be laid only upon stable surfaces approved by the Engineer, spread and struck off and compacted to the required thickness.  Asphalt pavers shall be used to distribute the mixture in lanes of such widths as to hold to a practical minimum the number of longitudinal joints required, subject to the requirements of subsection 401-3.13, Joints.

On areas where irregularities or unavoidable obstacles make the use of mechanical spreading and finishing equipment impractical, the mixture shall be spread, raked and luted by hand tools.  For such areas the mixture shall be placed to the required compacted thickness.

When the section of roadway being paved is open to traffic, adjacent traffic lanes shall be paved to the same elevation within 24 hours unless prevented by weather or other factors beyond the Contractor's control, in order to prevent lane edge drop-off.  When the pavement edge drop-off exceeds 2 inches, shoulder material shall be placed against the pavement edge.

401-3.12  COMPACTION.

General.  Immediately after the mixture has been spread, struck off and surface irregularities adjusted, it shall be thoroughly and uniformly compacted by rolling.  Rolling shall commence as soon as the rolling does not cause undue displacement, cracking or shoving.  Any displacement occurring as a result of the reversing of the direction of a roller, or from other causes, shall be corrected promptly by the use of rakes and addition of fresh mixture when required.  Care shall be exercised in rolling not to displace the line and grade of the mixture.  Rollers shall move at a slow but uniform speed with the drive roll or wheels nearest the paver.

Unless otherwise directed, rolling shall begin at the sides and proceed parallel with the road centerline, each overlapping one-half the roller width, gradually progressing to the crown of the road.  When paving in echelon or abutting a previously placed lane, the longitudinal joint shall be rolled first to provide pinching the material in place.  On super-elevated curves the rolling shall begin at the low side and progress to the high side by overlapping of trips parallel with the centerline.

Rollers or other vehicles shall not be parked or left standing on pavement that has not cooled sufficiently to prevent indentation by wheels.

Control by Acceptance Strip.

1.	Control Strips.  A control strip shall be constructed at the start of each course after the plant and equipment are providing a consistent mix, and repeated as ordered whenever:

a.	there is a change in the mix composition,

b.	there is a change in ambient temperature of 30 degrees F or greater, or,

c.	routine tests indicate changes from results found in previous qualifying control strips.

Each control strip shall be constructed with the approved Job Mix Design.  The control strip shall remain in place as a section of the completed work, provided it complies with requirements for gradations, asphalt cement content, adequacy of mixing and line and grade.  It shall be removed and replaced at the Contractor's expense or accepted to remain in place in accordance with Section 105-1.03, Conformity with Plans and Specifications, and a new control strip constructed if it does not meet specification requirements.  Paving operations may not proceed beyond the control strip until the mixture conformance to specifications has been confirmed and production paving is authorized.

Each control strip shall be one lane in width, 300 feet in length and shall be of the depth specified for the pavement course concerned.

Initial or breakdown compaction of a layer of the mixture shall be performed with a 2-axle tandem or a 3-wheel roller weighing at least 12 tons except that approved vibratory compacting equipment may be used for the initial or breakdown compaction if it is operated according to the procedures designated in the approval.

A pass shall be one movement of a roller in either direction.  A coverage shall be as many passes as are necessary to cover the entire width being paved.  Each coverage shall be completed before subsequent coverages are started.

The initial or breakdown compaction shall be followed immediately by intermediate rolling with a pneumatic-tired roller which exerts a tire pressure of at least 80 psi over the tire contact area.  Coverages with a pneumatic-tired roller shall start when the temperature of the mixture is high as practicable and shall be completed while the temperature of the mixture is at or above 160 degrees F.  Intermediate rolling shall be performed with a 2-axle tandem roller when breakdown rolling is performed with a pneumatic roller.

Each layer of mixture shall be additionally compacted, without delay, by a final rolling consisting of not less than one coverage with a steel-tired roller weighing not less than 8 tons.  Compaction of the control strip shall commence as soon as possible after placement of the mixture and be continuous and uniform over the entire control strip.

The following rolling and density testing procedures shall be used on the control strip:

a.	Breakdown rolling.  Thirty-second nuclear density counts shall be taken at three randomly selected locations after each roller coverage at each test site.  Rolling shall continue until there is less than one pound increase in average density per roller coverage.

b.	Intermediate rolling.  Rolling shall continue until at least three complete coverages have been made and there is less than one pound increase in average density per roller coverage.

c.	Finish rolling.  Thirty-second nuclear density counts shall be taken at five randomly selected locations after each roller coverage at each test site.  The average density obtained after the first coverage shall be taken as a new beginning point.  Final rolling shall continue until all roller marks are removed and there is less than one pound increase in average density per roller coverage.

d.	Density standard.  One-minute density counts shall be taken at 10 randomly selected locations to determine the average density of the control strip.  This is the density standard for the project until a new control strip is constructed.  To confirm the adequacy of the compaction of the control strip, seven 8-inch minimum diameter core samples will be taken at randomly selected locations.  The average density of these cores shall be at least 95 percent of the maximum specific gravity (as determined by AASHTO T 209) multiplied by 62.4.

2.	Acceptance Strips.  Acceptance density testing will be accomplished while the pavement is hot enough to permit further densification if such is shown to be necessary.

The pavement courses shall be divided into acceptance strips consisting of not more than 500 tons for the purpose of defining areas represented by each series of density acceptance tests.

The types of rollers used and their relative positions in acceptance strip compaction shall be the Contractor's option, provided that at least 2 coverages of a pneumatic-tired roller having an 80 psi minimum contact pressure are applied.

The density of each acceptance strip will be evaluated based on the results of three tests with a portable nuclear test device performed at randomly selected sites within the acceptance section.  Each test will consist of the average of two one-minute readings with the gauge rotated 90 degrees between readings.  The average density obtained for the three test in each acceptance strip shall be at least 98 percent of the mean density obtained in the approved control strip.  In addition, each individual test value obtained within an acceptance strip shall be at least 95 percent of the mean density of the strip.

If either the average density of the acceptance strip or an individual test value does not meet the density requirements, the Contractor shall continue compactive effort until the required density is obtained.

After the required density has been attained in the acceptance strips, further finish rolling may be necessary to remove roller marks or other surface irregularities and to meet the required surface tolerances.

401-3.13  JOINTS.  Joints shall be made in such manner as to ensure a continuous bond between old and new sections of the course.  All joints shall present the same texture and smoothness as other sections of the course.

A thin tack coat of asphalt cement or emulsion shall be sprayed on all cold joints and allowed to break prior to placing fresh mixture against the joint.

Transverse joints shall be formed by cutting back on the previous run to expose the full depth of the course or by using a removable bulkhead.

The longitudinal joints in one layer shall offset those in the layer immediately below by approximately six inches.  However, the joints in the top layer shall be at centerline or lane lines.  Where preformed marking tape striping is required, the longitudinal joint in the top layer shall be offset not more than one foot.

Pavement that is 1.5 inches or thicker shall be constructed with a modified wedge joint the entire length of the face of the exposed longitudinal joint between adjacent travel lanes.  The taper shall have a maximum horizontal to vertical slope of 3:1 at the bottom and shall be vertical at the top for a height equal to the largest aggregate size.

Improperly formed joints resulting in surface irregularities shall be removed, full depth, replaced with new material, and thoroughly compacted.  Attempting to roll out an improper joint after the material has cooled below 160 degrees Fahrenheit shall not be allowed.  All pavement removal shall be precut to a neat line using a power driven saw.

401-3.14  SURFACE TOLERANCE.  The surface will be tested after final rolling at selected locations using a 10 foot straightedge.  The variation of the surface from the testing edge of the straightedge between any two contacts with the surface shall not exceed 3/16 inch.

401-3.15  PATCHING DEFECTIVE AREAS.  Skin patching will not be permitted.  Defective materials shall be removed for the full thickness of the course.  The pavement shall be cut so that the sides are perpendicular and parallel to the direction of traffic and so that the edges are vertical.  Edges shall be tack coated with asphalt cement or emulsion.  Fresh mixture shall be placed in sufficient quantity so that the finished surface will conform to grade and smoothness requirements.  The mixture shall be compacted to the density specified herein.

401-4.01  METHOD OF MEASUREMENT.  Asphalt concrete pavement and asphalt cement will be measured by the ton or by the square yard in accordance with Section 109.  The tonnage used shall be the weight used in the accepted pavement and no deduction will be made for the weight of asphalt cement and anti-stripping additive in the mixture.

The method of measurement to be used for Asphalt Cement will be limited to one of the following procedures.  The Engineer shall approve in writing the procedure to be used.  The method used initially must be the one used for the duration of the project.

1.	Supplier's invoices minus waste, diversion and left-over.  This method may be used on projects where deliveries are made in tankers and the plant is producing material for one project only.  Tank stickings will be used to compute left-over.  Waste and diversion will be computed in a manner to be determined by the Engineer.

2.	The weight of asphalt cement shall be calculated using the percent of asphalt cement multiplied by the total tonnage represented.  Percent of asphalt cement shall be determined by ATM T-23.

The Engineer may direct at any time that tankers shall be weighed before and after unloading in the presence of the Engineer.  If the weight determined at the project varies more than one percent from the invoice amount, payment will be based on the weight determined at the project.

401-5.01  BASIS OF PAYMENT.  The accepted quantity will be paid for at the contract unit price for the pay item listed below, complete in place.

Anti-stripping additives will be paid on a contingent sum basis at a rate of $3.75 per 0.25 percent additive per ton of asphalt cement.  A change order/directive is not required for anti-stripping additive.  The approved mix design will initiate Item 401(4), Anti-Stripping Additive at the prescribed rate.  (5/3/93)R169

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

401(1)	Asphalt Concrete Pavement, Type __	Ton

401(2)	___ Asphalt Cement	Ton

401(4)	Anti-Stripping Additive	Contingent

Sum

(7/16/93)M61

SECTION 403

PRIME COAT

Special Provisions

403-3.05  APPLICATION OF BLOTTER MATERIAL.  Replace the first sentence in the first paragraph with the following:  Blotter material shall be applied with trucks that are equipped to uniformly distribute sand on roadways ahead of their direction of travel.  The application rate shall be as directed by the Engineer.  Blotter material may be deleted only if the prime coat is applied on the same day that the area is to be paved and no public traffic is routed over the primed surface.

In the second sentence of the first paragraph, delete: "4 hours" and substitute: "2 hours".

Add the following Section:

SECTION 409

RUMBLE STRIP

Special Provisions

409-3.01  CONSTRUCTION REQUIREMENTS.  This work shall consist of forming a series of pavement indentations along the edge of both shoulders.  These rumble strips shall be made after the breakdown rolling while the surface temperature of the mixture is a minimum of 180 degrees F and shall be accomplished in one pass of the roller.  Installation of the rumble strip prior to or following intermediate rolling shall be determined in the field and approved by the Engineer.

Rumble strips shall be placed perpendicular to centerline along both shoulders.  They shall not be placed on side streets, where the shoulder stripe is stopped, when the shoulder is less than eight feet, or as directed by the Engineer.

The edges of the rumble strip indentations shall be neat, smooth and free of spalling, and shall be within the following tolerances:

Offset from outside edge shoulder stripes   	+ 2-inches

Width of rumble strip	+ 2-inches

Spacing of indentations	+ 1-inch

Depth of indentations	+ ¼-inch

Surface width of indentations	+ ¼-inch

409-4.01  METHOD OF MEASUREMENT.  Measurement of rumble strips shall be on a lump sum basis for rumble strips completed and accepted.  For rumble strips out of tolerance, the length out of tolerance will be divided by the total plan quantity of rumble strips and that proportion will be deducted from the lump sum amount.

409-5.01  BASIS OF PAYMENT.  Payment for rumble strips will include all equipment, material and labor necessary to complete the work and will be under:

Pay Item No.	Pay Item	Pay Unit

409(10)	Rumble Strip	Lump Sum

(5/14/92)R35

SECTION 501

STRUCTURAL CONCRETE

Standard Modifications

501-3.01  PROPORTIONING.  Under Item 1., Determining the Proportions and Batch Weights, add the following to the second paragraph:  Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

(7/2/93)M51

Special Provisions

501-3.01  PROPORTIONING.  Revise this subsection as follows:  In Table 501-1, Class of Concrete, under the category Coarse Aggregate Gradation AASHTO M43, provide either the No. 57 or the No. 67 gradation for Class A, S and W concrete.  (9/1/89)R37

501-3.02  BATCHING.  Add the following to item No. 5, Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture contents of the various aggregates and the individual truck water meter reading when batched, with each truck load or batch of concrete supplied.  (7/2/93)S54

501-3.06  PLACING CONCRETE.  Replace the last sentence of Item 2. Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed.  (7/2/93)S65

SECTION 602

STRUCTURAL PLATE PIPE

Special Provisions

602-2.01  MATERIALS.  Add the following:  The Contractor may submit for approval, alternate structural plate pipe structures to those indicated.  Any such substitute, including modification to other portions of the structure necessary to accommodate the substituted pipe, shall be made at the expense of the Contractor and no adjustment in unit prices or pay quantities made.  All materials shall be designed in accordance with the latest version of AASHTO Standard Specification for Highway Bridges, Section 12.

602-2.02  ASSEMBLING.   Add the following:   All field-assembled steel plate and corrugated metal pipe shall be bolted in accordance with the manufacturer's recommendations.  All welded materials shall be shop-welded prior to field-assembly.  Welding to the corrugated metal pipe will not be permitted.

602-5.01  BASIS OF PAYMENT.  Add the following:  Excavation and temporary shoring required while working around the existing pipe inlet to unbolt and remove pipe plates and remove gravel material within the pipe will not be paid for directly, but will be subsidiary to the cost of the pipe item.

SECTION 603

CULVERTS AND STORMDRAINS

Special Provisions

603-1.01  DESCRIPTION.  Add the following:  This work shall also consist of installing culvert marker posts.

603-2.01  MATERIALS.  Add the following:  Culvert marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts.  The color shall be blue with no other markings.  The 3-¾ inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.

603-3.04  JOINING PIPE.  Delete the last sentence of numbered paragraph 1., and substitute the following:  Bands for pipe with diameters greater than 30 inches shall have a minimum width of 48 inches.  (10/1/91)

603-3.06  CULVERT MARKER POSTS.  Add the following subsection:  Culvert marker posts shall be installed on the approach side of storm drain outfalls 30 inches and smaller, field inlets not in paved parking lots, all end sections to cross culverts, or as directed by the Engineer.  Forty-two inches of post shall remain above the ground after driving.

603-4.01  METHOD OF MEASUREMENT.  Add the following:  Culvert marker posts will not be measured for payment.

603-5.01 BASIS OF PAYMENT.  Add the following:  Culvert marker posts will not be paid for directly, but will be subsidiary to the pipe item.

All required "grade to drain" ditching will not be paid for directly, but will be subsidiary to Item 603(17-24), 24-Inch Pipe.

(10/1/91)R42

SECTION 605

UNDERDRAINS

Special Provisions

605-1.01  DESCRIPTION.  Add the following:  This work shall also include furnishing and installing fin drains, fin drain cleanouts, non-perforated pipe to daylight fin drains and flexible marker posts.

605-2.01  MATERIALS.  Add the following:  Fin drain shall consist of the following components

1.	Perforated corrugated polyethylene pipe meeting the requirements of AASHTO M-252.

2.	Geocomposite drain vertical member manufactured from synthetic, nonbiodegradable material meeting the requirements of Subsection 729-2.05, Geocomposite Drain.

3.	Drainage geotextile meeting the requirements of Subsection 729-2.02, Subsurface Drainage and Riprap Liner.

4.	Backfill meeting the requirements of Selected Material, Type A.

The fin drain pipe and geocomposite drain shall be equal in length.  Fin drain pipe that is slotted longitudinally to allow for the connection with the geocomposite drain shall not be used.

Cleanout pipe and pipe to daylight the fin drain shall be nonperforated corrugated polyethylene pipe meeting the specifications of AASHTO M-252.

Cleanout marker posts shall meet the requirements of subsection 730-2.05 Delineator Posts, for item 2. Flexible Posts.  The color shall be blue with no other markings.  The 3-¾ inch by 72 inch post shall be rectangular in cross-section with reinforcing ribs capable of a minimum bending radius of 9 inches.  Forty-two inches of post shall remain above the ground after driving.

605-3.04  FIN DRAIN INSTALLATION.  Add the following subsection:  Fin drain pipe shall be installed as specified in subsection 605-3.01 Pipe Installation.

The geocomposite drain shall be installed in accordance with the manufacturer's recommendations.

The geocomposite drain and the perforated pipe shall be totally enclosed in drainage geotextile.   The drainage geotextile shall be attached and overlapped as recommended by the geocomposite drain manufacturer.

605-4.01  METHOD OF MEASUREMENT.  Add the following:  Fin drains will be measured by the linear foot of pipe.

Cleanout pipe and flexible marker posts will not be measured for payment.

Pipe to daylight the fin drain using non-perforated corrugated polyethylene pipe will be measured by the linear foot of pipe.

605-5.01  BASIS OF PAYMENT.  Add the following:  No separate payment will be made for excavation, backfill, geocomposite drain, drainage geotextile, cleanout pipe, or flexible marker posts, these items will be subsidiary to the fin drain pay item.

Add the following pay items:

Pay Item No.			Pay Item	Pay Unit

605(7)	6-inch Fin Drain, 4-ft high	Linear Foot

605(8-6)	6-inch Non-perforated	Linear Foot

Corrugated Polyethylene

Pipe

(10/1/91)R44

SECTION 606

GUARDRAIL

Special Provisions

606-1.01  DESCRIPTION.  Add the following:  This work shall also consist of installing breakaway cable terminals and barrier cable guardrail at the locations shown on the plans.

606-2.01  MATERIALS.  Add the following:  Flexible markers shall have yellow reflective sheeting and be one of the following types or equivalent:

1.	"Guardrail Delineator Post" manufactured by Carsonite International, 2900 Lockheed Way, Carson City, Nevada 89701.

2.	"Guardrail Delineator" manufactured by Safe-Hit Corporation, 1930 West Winton Avenue, Building 11, Hayward, California 94545.

3.	"Flex-o-Guide", Model EY426 manufactured by Flexible Safety Zoning Company, 4152 Warren Avenue, Hillside, Illinois 60162.

606-3.01  POSTS.  Add the following:  The foundation type for the breakaway cable terminal posts shall be the steel post embedment for soil or concrete as shown on Standard Drawing G-18.S.

606-3.02  RAIL ELEMENTS.  Add the following:  Guardrail elements shall be factory bent for all radii less than 75 feet.

606-3.06  FLEXIBLE MARKERS.  Add the following subsection:  For each breakaway cable terminal, a flexible marker shall be attached to the extreme piece of rail.  The flexible markers shall be attached using hardware and attachment methods recommended by the manufacturer.  The flexible markers shall have a minimum of 21-inches of marker extending above the top of the guardrail.  The reflective tape shall face the nearest oncoming traffic.

606-3.08  LENGTH OF NEED VERIFICATION.  Add the following subsection:  After shaping the slopes and staking all proposed guard rail locations, the Contractor shall notify the Engineer to field verify the beginning and ends.  The staked location of the guardrail will be approved by the Engineer prior to installation.  The Engineer may determine that additional guard rail is necessary, and the Contractor shall comply without delay.

606-4.01  METHOD OF MEASUREMENT.  Delete the third paragraph and replace with the following:  Breakaway Cable Terminals will be measured per each installation which will include anchor cable assembly, terminal posts, terminal end, flexible marker and all associated hardware.  Rail elements, standard posts, and blocking for Breakaway Cable Terminals will be measured as Beam Type Guardrail.

Barrier Cable Guardrail will be measured by the linear foot complete in place and accepted.

606-5.01  BASIS OF PAYMENT.  Add the following:  Work required for the mailbox installation at Sta. 12+42, 25 feet Rt. and the single swing gate installations at Sta. 122+20, 132 feet Rt.and Sta. 11+85, 99 feet Rt. will not be paid for directly, but will be subsidiary to Item 606(1), W-Beam Guardrail.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

606(8)	Breakaway Cable Terminal	Each

606(19)	Barrier Cable Guardrail	Linear Foot

(2/14/92)R45

SECTION 607

FENCES

Special Provisions

607-1.01  DESCRIPTION.  Add the following:  This work shall consist of installing single swing gates at Sta. 11+85, 99 feet Rt., and Sta. 122+20, 132 feet Rt.

607-4.01  METHOD OF MEASUREMENT.  Add the following:  Single swing gates will not be measured for payment.

607-5.01  BASIS OF PAYMENT.  Add the following:  Single swing gates will not be paid for directly, but will be subsidiary to Item 606(1), W-Beam Guardrail.

SECTION 609

CURBING

Special Provisions

609-3.05  BUMPER CURBS.  Add the following subsection:  Bumper Curb shall conform to Section 609-3.02, and the plans.

609-4.01  METHOD OF MEASUREMENT.  Add the following:  Curbs shall be measured per each complete installation.

609-5.01  BASIS OF PAYMENT.  Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

609(7)	Bumper Curb	Each

SECTION 611

RIPRAP

Special Provisions

611-5.01  BASIS OF PAYMENT.  Add the following:  All required channel excavation at the Pass Creek culvert will not be paid for directly, but will be subsidiary to Item 611(1B), Riprap, Class II.

SECTION 615

STANDARD SIGNS

Special Provisions

615-2.01  MATERIALS.  Add the following to the end of the first sentence of the fifth paragraph:  "and the Alaska Traffic Manual."

615-2.01  MATERIALS.  Delete paragraphs 7 and 8 (the fourth and fifth paragraphs on page 315) and substitute the following:  Sign posts and bases shall be of the types specified.  Structural aspects of design and materials for sign supports shall comply with the AASHTO Standard Specifications for Structural Supports for Highway Signs, Luminaires and Traffic Signals.

Concrete for steel-reinforced slip base and breakaway base foundations shall be Class A, conforming to the requirements of Section 501, Structural Concrete.  Concrete for other sign foundations may be Class W.

(5/7/91)S42

615-3.01  CONSTRUCTION REQUIREMENTS.  Add the following to the sixth paragraph:  All existing signs to be salvaged shall be removed and delivered to the Silvertip State Maintenance Yard.  The existing sign foundations shall either be removed in their entirety, or they may be abandoned in place.  If they are abandoned, the tops of the foundations, reinforcing steel, anchor bolts, and conduits shall be removed to a depth of not less than one foot below roadway subgrade or unimproved ground, whichever applies.

615-3.02  SIGN PLACEMENT AND INSTALLATION:  Add the following:  Existing signs shall not be removed without authorization from the Engineer.  They shall be kept in service until either the new signs have been installed, or they are no longer needed.  As the work progresses, if their locations do not conform to Standard Drawing S-05, they shall be reinstalled at locations approved by the Engineer.

Prior to mounting the sign panel, the Contractor shall mark the date of installation on the back of the sign.  Installation dates shall be written in the format of month/day/year, using black permanent marker, with numbers a minimum of 3 inches in height, so as to be readable from the roadside after installation.

615-4.01  METHOD OF MEASUREMENT.  Add the following to the second paragraph: Concrete used for sign bases will be considered subsidiary to other work under this section and will not be measured for payment.

615-5.01   BASIS OF PAYMENT.  Add the following:   Payment for keeping existing signs in service until they are not longer needed, or temporarily relocating existing signs, will not be paid for directly, but will be subsidiary to Item 615(1), Standard Signs.

Payment for removal of existing sign post foundations, or work required to abandon them in place, shall be included in Item 615(7), Salvage Signs.

(2/14/92)R50

SECTION 616

CULVERT THAW PIPE AND THAW WIRES

Special Provisions

616-3.01  THAW PIPE CONSTRUCTION REQUIREMENTS.  Add the following:  Double thaw pipe shall be installed as shown on Standard Drawing D-10.

616-5.01  BASIS OF PAYMENT.  Add the following:  No separate payment will be made for furnishing and installing pipe hangers, they will be subsidiary to Item 616(5), Double Thaw Pipe.

Add the following Pay Item:

Pay Item No.	Pay Item	Pay Unit

616(5)	Double Thaw Pipe	Linear Foot

SECTION 618

SEEDING

Special Provisions

618-1.01  DESCRIPTION.  Delete this subsection and substitute the following:  All new or disturbed slopes and any other areas directed by the Engineer shall be overlaid with topsoil and seeded.  This work shall consist of tracking the soil, followed by the application of seed, mulch, fertilizer and water.  It is intended to provide a living ground cover as soon as possible on all slopes.  To stabilize the cut slopes as they are exposed, this work will be accomplished for every 10-feet vertically as described in Subsection 203-3.01, General.

618-2.01  MATERIALS.  Add the following to the list of material specifications:

Mulch	Subsection 727-2.01

618-3.01  SOIL PREPARATION.  Add the following:  Seed shall be applied as detailed below immediately after the shaping of the slopes.  All slopes to be seeded shall be covered with topsoil in accordance with Section 620 and prepared by "walking" a dozer transversely up and down the slopes, or graded with a scarifying slope board.  The resultant indentations shall be perpendicular to the fall of the slope.  This should be completed as soon as topsoil is placed on the slopes.  The Contractor shall round the top and bottom of the slopes to facilitate tracking and to create a pleasing appearance, but drainage flow lines shall not be disrupted.  Where the fill is adjacent to  wetlands, the equipment performing this operation must be kept entirely on the fill slope and must not encroach on the wetlands.

618-3.03  APPLICATION METHOD.  In the first sentence of subparagraph b., under numbered paragraph 1. Hydraulic Method, delete the following:  "Item 619(1),".

Add the following:  Seed, mulch and fertilizer shall be applied as follows per 1,000 square feet.  The mulch rate shown is a minimum, and may be increased in  accordance  with  the  manufacturers  recommendations.    If  the  hydraulic

method for seed and mulch is used, it shall be made in one application.  All fertilizer shall be applied by the hydraulic method.

| Item | Ingredients | Application Rate per MSF |
| --- | --- | --- |
| Seed Mix | Bering Hairgrass (Norcoast ) Red Fescue (Arctared) Clover (Alsike or Dutch White) Annual Ryegrass (Lolium) | 0.40 lbs. 0.30 lbs. 0.20 lbs. 0.10 lbs. Total = 1.00 lbs. |
| Mulch | - | 35.0 lbs. |
| Fertilizer | 20-20-10 | 12.0 lbs. |

The Contractor shall not remove the required tags from the seed bags.

618-4.01  METHOD OF MEASUREMENT.  Delete the second paragraph and substitute the following:  Seeding by the pound will be the number of pounds of seed (dry measure) accepted in place.  The amount of fertilizer, mulch and water for application used in this work, including any required reseeding, will be subsidiary to this item and will not be measured separately for payment.

Delete the last paragraph.

618-5.01  BASIS OF PAYMENT.  Add the following:  Fertilizer, mulch and water for application, including any required reseeding, will not be paid for directly, but will be subsidiary to seeding.

The work described under subsection 618-3.01 Soil Preparation will not be paid for directly but will be subsidiary to seeding.

Water required for the hydraulic method of application will not be paid for separately, but will be subsidiary to seeding.

(10/1/91)R52

SECTION 620

TOPSOIL

Special Provisions

620-1.01  DESCRIPTION.  Add the following:  To stabilize the cut slopes as they are exposed, this work will be accomplished for every 10-feet vertically as described in Subsection 203-3.01, General.

620-2.01  MATERIALS.  Add the following:   Prior to seeding, the topsoil shall be tested for pH.  If the pH is less than 6.0, limestone shall be added in accordance with Table 726-1, Limestone Requirements.

(10/1/91)R53

SECTION 621

PLANTING TREES AND SHRUBS

Special Provisions

621-1.01  DESCRIPTION.  Delete this subsection and substitute the following:  This work shall consist of furnishing, planting and maintaining a mixed blend of tree species of alder, cottonwood or spruce.  Seedlings shall be 8 to 12 inches in height above ground at time of planting.  The blend shall consist of any two or more types of seedlings.  Spacing layout as shown on the plans is the maximum spacing allowed.  Grouping of mixed blend of seedlings shall be considered.  A tree seedling planting plan shall be submitted to the Engineer for approval two weeks prior to planting.

This work shall also include furnishing and installing straw mulch as detailed on the plans.

621-2.01  PLANT STOCK.  Add the following to Item 1. Nursery Stock:

c.	Spruce seedlings for use on this project may be purchased from the State Forestry Nursery located on Trunk Road in Wasilla.  Orders shall be placed by September 15th in the year prior to pick-up.  The seedlings will be ready for pick-up approximately September 15th.  Coordinate with Mr. Joe Stehlik at 745-3562.

Add the following:  Seedlings shall be furnished in planter tubes.

621-2.05  BACKFILL MIX.  Delete this subsection in its entirety and substitute the following:  Topsoil backfill shall conform to the requirements of Section 726.

621-2.08  STRAW MULCH.  Add the following subsection:  Straw shall be from oats, wheat, rye or other approved grain crops that are free from noxious weeds, mold or other objectionable material.

621-3.03  PLANTING.  Delete item 1. Plant Season, and substitute the following:

1.	Plant Season.   Seedlings shall be planted after September 1 and prior to June 1, but not when the ground is frozen.

Delete paragraph c. under item 2. Excavation and substitute the following:

c.	Planting pits for seedlings shall be as shown on the plans.

Add the following to item 5. Placing Plants:

d.	Seedlings shall be planted as shown on the plans.

Add the following to item 6. Backfilling:  Seedlings shall be backfilled with topsoil.

621-3.06  PLANT REPLACEMENTS.  Delete this subsection and substitute the following:  Prior to June 30 in the year following planting, the Engineer and a representative of the Contractor shall inventory all seedlings planted on the project to determine the number of dead or unhealthy plants.  If the number of dead or unhealthy seedlings is lower than 25 percent of the quantities originally planted, then no plant replacements will be required.

If the number of dead or unhealthy seedlings is higher than 25 percent of the quantities originally planted, the Contractor shall replace a sufficient number of plants to increase the number of healthy seedlings to 75 percent of the quantities originally planted.

Replacement seedlings shall be of the same species and size of the original plantings and in healthy condition.  Replacement planting shall be performed between July 1 and July 15, in accordance with original planting procedures.  The Engineer will select which of the dead or unhealthy plants shall be replaced.

The Contractor shall be responsible for resetting of any seedlings to an upright position or to proper grade, and for the removal of any dead seedlings.

621-3.07  MAINTENANCE.  Add the following:  When planting, water only if the topsoil backfill is dry, and the native ground is not moist or damp.

Seedlings shall be deep watered as directed by the Engineer.  Deep watering shall provide water penetration throughout the entire root zone to the total depth of the planting pits with a minimum of run-off.

Watering equipment shall be equipped with, or followed by a vehicle equipped with a Type B advance warning arrow panel using caution mode in accordance with Part VI of the Alaska Traffic Manual.

621-4.01  METHOD OF MEASUREMENT.  Delete this subsection in its entirety and substitute the following:  The quantity to be paid for shall be the number of acres with seedlings furnished, planted and maintained in accordance with the plans and specifications, and as accepted by the Engineer.

Water for maintenance of seedlings will be measured by the 1000 gallon units (M. Gal.), by means of calibrated tanks or distributors, accurate water meters or by weighing.  The conversion factor of 8.34 pounds per gallon will be used in converting weights to gallons.

621-5.01  BASIS OF PAYMENT.  Add the following:  Water for maintenance of seedlings will be paid under Item 618(3), Water for Seeding.  Use of a Type B advance warning arrow panel for watering under this section will not be paid for directly, but will be subsidiary to Item 618(3), Water for Seeding.

Payment for Item 621(11), Furnishing and Planting Seedlings will be made at the rate of 90 percent of the bid unit price for each unit planted.  The balance withheld will be paid when the Contractor fulfills the requirements of subsection 621-3.06 Plant Replacements.  No separate payment will be made for excavation, backfill, topsoil, or straw mulch. These item will be subsidiary to Item 621(11), Furnishing and Planting Seedlings.

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

621(11)	Furnishing and Planting	Acre

Seedlings

(10/1/91)R133

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01  METHOD OF MEASUREMENT.  Delete item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid.  (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

EROSION AND POLLUTION CONTROL

Special Provisions

641-1.01  DESCRIPTION.  This work shall consist of planning, providing, and maintaining control of erosion, water pollution, and hazardous materials contamination.

641-1.02  SUBMITTALS.  Five days prior to the preconstruction conference, the Contractor shall submit for acceptance a plan for accomplishment of temporary and permanent erosion and pollution control measures throughout the life of the contract.  This plan shall, as a minimum, include the following:

1.	Notice of Intent (NOI) to utilize the National Pollutant Discharge Elimination System (NPDES) General Permit for Alaska.

2.	Stormwater Pollution Prevention Plan (SPPP).

3.	Hazardous Material Control Plan (HMCP).

The NOI and SPPP shall be prepared in accordance with the requirements of the NPDES General Permit for Alaska (General Permit) and the Contractor Guidance for Preparing and Executing Storm Water Pollution Preventions Plans (Storm Water Manual).  When completing the NOI, the Contractor is the "Operator, Discharger, and Permittee" and the Department is the "Owner".

The HMCP is the Contractor's plan for the containment, cleanup, and disposal of waste material, as well as petroleum products or other hazardous substances generated by construction equipment or activities.  A list of quantities and types of equipment and materials available on site to be used for hazardous substance containment and cleanup shall be included.

The Contractor shall mail the NOI to the U.S. Environmental Protection Agency via Certified Mail, and shall send copies to the Engineer and the Alaska Department of Environmental Conservation Stormwater Coordinator.  Earth disturbing work shall not begin until 48 hours after the NOI has been postmarked.

The Contractor shall submit required amendments to the NOI or SWPPP to the Engineer at least 14 days prior to performing work affected by such amendments.

The Contractor shall submit a Notice of Termination (NOT) in accordance with the General Permit to the Engineer following completion of the final stabilization of the project.

641-2.01 CONSTRUCTION REQUIREMENTS.  The Contractor shall comply with all requirements of the NPDES General Permit for Alaska.  The Contractor shall provide the Engineer with a copy of all inspection reports required by the Permit within three days of the inspection date.  Compliance with the NPDES General Permit for Alaska does not reduce the Engineer's authority to direct additional erosion control measures deemed appropriate.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water.  Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01  METHOD OF MEASUREMENT.  Erosion and Pollution Control Administration will not be measured for payment.

Erosion and Pollution Control will be measured in the manner specified in the order authorizing the work.

641-4.01  BASIS OF PAYMENT.  Item 641(1), Erosion and Pollution Control Administration will be full compensation for administration of erosion control, including preparing and amending plans, inspecting, monitoring, reporting, and record keeping.

Item 641(2), Erosion and Pollution Control will be full compensation for providing all required labor, equipment, and materials.

Failure to comply with the requirements of the NPDES General Permit for Alaska within 24 hours notice by the Engineer will result in withholding an amount equal to five percent of the total amount earned from all subsequent progress payments.  This retainage will be released by the Engineer upon satisfactory completion of the requirements of the  General Permit.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Erosion and Pollution	Lump Sum

Control Administration

641(2)	Erosion and Pollution	Contingent Sum

Control

(2/2/93)R59g

SECTION 642

CONSTRUCTION SURVEYING

Special Provisions

642-1.01  DESCRIPTION.  Add the following to the first paragraph:  The Contractor shall perform in accordance with the Department's "Construction Surveying Requirements", dated June, 1987.  A copy of this document is attached to these Special Provisions in Appendix B.

642-3.01  CONSTRUCTION REQUIREMENTS.  Add the following after item 11.:

12.	The Contractor's survey crews shall comply with approved traffic control plans.  Crews shall coordinate their activities with the project's Worksite Traffic Supervisor.

Add the following:  The Contractor shall cross section material site M.S. 31-1-012-1, located at MP 42 and material site M.S. 31-1-025-1, located at MP 48.6 prior to material removal and after material extraction is complete.

642-4.01  METHOD OF MEASUREMENT.  Add the following:  Pay Item 642(2), Three Person Survey Party, shall be used only for extra, additional, or unanticipated work made necessary by changes in the project as directed by written order of the Engineer.

642-5.01  BASIS OF PAYMENT.  Add the following:  If additional work as stated above is performed by a two person survey party, hours paid for under Item 642(2) Three Person Survey Party will be 75 percent of the hours worked.  If additional work as stated above is performed by only one person, hours paid for under Item 642(2) Three Person Survey Party will be 32 percent of the hours worked.  (10/1/91)R60

No separate payment will be made for cross sectioning the material sites, this work will be included under Item 642(1), Construction Surveying.

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.02  TRAFFIC CONTROL PLAN.  Delete the second paragraph and substitute the following:  TCP's are required for each work site.  TCP's included in the plans are acceptable for use with the concurrence of the Engineer.  The Contractor may elect to modify them or design alternative TCP's.  All modified and/or alternative TCP's shall be submitted for approval of the Engineer.  The Contractor shall allow three weeks for review of any submitted TCP or one week for each subsequent correction.  Changes in the TCP resulting from unforeseen circumstances may be allowed during construction, provided a minimum of 48 hours are allowed for review, and the changes are approved by the Engineer.

Add the following to the third paragraph:  All TCPs submitted shall indicate the dates and hours for which the TCP will be in effect.  Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

Add the following to the fourth paragraph:  Plan sheets developed on AutoCad can be made available, upon request, for use in preparing TCP's.

643-1.03  WORKSITE TRAFFIC SUPERVISOR.  Delete the second sentence of the first paragraph and substitute the following:  The Worksite Traffic Supervisor shall meet the following minimum requirements:

1.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA), or,

2.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Lines Specialist by the International Municipal Signal Association (IMSA), or,

3.	Be currently certified as a Worksite Traffic Technician by ATSSA.

If the individual is certified under Items 2 or 3 above, the Contractor shall submit documentation that the individual has also obtained:

1.	A minimum of one year of supervisory level work in worksite traffic control, or,

2.	One year of having been in responsible charge of such work.  The term "in responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system.  Having persons that actually perform the labor under one's control would satisfy this requirement.

643-1.04 CONSTRUCTION PHASING PLAN.  Revise the first sentence to read as follows:  A Construction Phasing Plan shall be submitted at least five working days prior to the preconstruction conference for approval by the Engineer and shall consist of the following:  (5/7/91)S57

643-2.01  MATERIALS.  Add the following under Item 3. Barricades and Vertical Panels:  Type III barricades shall have a minimum width of 8 feet.

Delete numbered paragraph 8. in its entirety and substitute the following:

8.	Work Zone Pavement Markings.  Work zone pavement markings shall be either paint conforming to subsection 708-2.03 with glass beads conforming to subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to subsection 712-2.14, or temporary raised pavement markers conforming to subsection 712-2.15 or 712-2.16, as appropriate.  The markings shall be applied in accordance with Section 670, Traffic Markings, and the manufacturer's recommendations.

(5/7/91)S59

Add the following:

12.	Portable Changeable Message Board Signs.  Portable changeable message board signs shall be truck or trailer mounted with a self-contained power supply for the sign and shall have the following features:

a.	Message sign panel size of 5ft-8in by 7ft-5in, minimum, with a capacity for a three line message.

b.	Eight character display per message line.

c.	Message modules containing at least 36 different preprogrammed messages (three line displays) to be selected by the Engineer.

d.	The capacity to create, preview, and display new messages and message sequences.

e.	A waterproof, lockable cover for the controller keyboard.

f.	An operator's manual, a service manual, and wiring diagram.

g.	Quick release attachments on display panel cover.

h.	Variable flash and sequence rates.

i.	Manual and automatic dimming capability on lamp bulb matrix models.

j.	The ability to mount at least 7 feet above the pavement to the bottom of the message sign panel.

k.	The capacity to operate with a battery pack for 2 hours under full load.

643-3.02  ROADWAY CHARACTERISTICS DURING CONSTRUCTION.  Add the following to the first paragraph:  The maximum spacing between channelizing devices in a taper should be approximately equal in feet to the speed limit.

Delete the second paragraph.  (5/7/91)S58

643-3.03  PUBLIC NOTICE.  Add the following to the first paragraph:

Anchorage Chamber of Commerce

Homer Chamber of Commerce

Seward Chamber of Commerce

Alaska Visitor's Association

Add the following:  The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor.  The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure.  The advertisements shall be published in the following newspapers:

1.	Anchorage Daily News

2.	Peninsula Clarion

3.	Seward Phoenix Log

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section.  These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and a 24-hour toll free (1-800-###-####) "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

Advertisements shall be promptly canceled when they have served their purpose.  The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.  (12/8/92)R167

643-3.04  TRAFFIC CONTROL DEVICES.  Delete Item 1. Embankments, and substitute the following:

1.	Embankments.  A portable concrete barrier shall be installed when either an excavation or a fill with a foreslope steeper than 3:1 will exist within  the clear zone for more than 12 consecutive hours.  2:1 slopes will be allowed within the clear zone provided they do not exceed 5 feet in height, and a minimum 10 foot wide recovery area, 4:1 or flatter, is provided at the toe of the 2:1 slope.

The clear zones for embankments on this project shall be as shown in Table 643-1.  The applicable clear zone depends upon the average embankment slope within the clear zone, and is measured from the edge of travelled way.

Table 643-1

Seward Highway MP 50-53 Clear Zones

| Average Embankment Slope | Clear Zone Width |
| --- | --- |
| 6:1 or flatter | 18 feet |
| 5:1 to 6:1 | 20 feet |
| 4:1 to 5:1 | 24 feet |
| 3:1 to 4:1 | * |
| 2:1 to 3:1 | ** |
| Steeper than 2:1 | Install Barrier |

*	A minimum 10 ft recovery area at toe of slope is required.

**	Maximum height of these slopes = 5 ft, otherwise install barrier.

A minimum 2 foot shoulder, 10:1 or flatter, shall be provided between the edge of travelled way and the face of portable concrete barrier or an adjacent slope.  This applies only to construction areas and not to existing undisturbed slopes.

A minimum 2 foot shoulder, 10:1 or flatter, shall be provided between the edge of travelled way and the face of portable concrete barrier or an adjacent slope.  This applies only to construction areas and not existing undisturbed slopes.

A minimum 2 foot wide clear area, 10:1 or flatter, shall be provided behind portable concrete barrier to allow for deflection if it is struck.

The ends of portable concrete barrier shall be flared away from the roadway at a rate of 15:1 on a transverse slope of 10:1 or flatter to the edge of the clear zone.  If the portable concrete barrier cannot be flared in the manner stated above, a temporary crash cushion shall be used.

Barrier reflectors shall be mounted on the face of barrier adjacent to traffic on 50-foot centers and shall be a minimum height of 18 inches above the surface of the roadway.

Delete numbered paragraph 4., Work Zone Pavement Markings in its entirety.

Under item 5., Flagging, add the following after the first sentence of the first paragraph:  Each flagger shall be illuminated from the front to a level of light intensity not less than one foot candle during hours of darkness.

Under item 5., Flagging, add the following:  Flaggers shall wear reflective clothing with markings on arms, legs and head, as approved by the Engineer.

643-3.05  AUTHORITY OF THE ENGINEER.  Add the following:  The Contractor will be assessed a charge of $50 per hour for each hour after the specified time allowed that any work remains uncompleted.  This amount of these deductions is to cover estimated expenses incurred by the Department as a result of the Contractor's failure to complete the work within the time specified.

643-3.06  TRAFFIC PRICE ADJUSTMENT.  Add the following:  A change order is not required for traffic price adjustment, the Notice to Proceed shall constitute the notice required to initiate traffic price adjustment.  (12/8/92)R168

643-3.07  MAINTENANCE OF TRAFFIC DURING SUSPENSION OF WORK.  Delete the first sentence and substitute the following:  The Contractor shall schedule a preliminary meeting with the Engineer and Maintenance and Operations to take place approximately one month prior to seasonal suspension of work, or no later than September 15.  This meeting shall be to outline the work the Contractor expects to complete before shutdown and the condition the roadway is to be in.  The roadway shall be paved with permanent pavement markings and signing in place.  A winter shutdown traffic control plan shall be submitted to the Engineer at this preliminary meeting.

643-3.08  CONSTRUCTION SEQUENCING.  Delete this subsection in its entirety and substitute the following:  A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes or shoulders or their respective widths or stops traffic.  An approved Traffic Control Plan is required before any restriction to traffic is implemented.  No restrictions to traffic will be allowed during the times listed below:

1.	May 15 to September 15, 8:00 A.M. to 10:00 P.M.

2.	Friday from 1:30 PM to Sunday at 10:00 P.M.

3.	Around any holiday as described below:

a.	If a holiday falls on Sunday, Monday or Tuesday, the above  stipulations apply from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday.

b.	If a holiday falls on Wednesday, the above stipulations apply  from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the  day of the holiday.

c.	If a holiday falls on Thursday, Friday or Saturday, the above  stipulations apply from 1:30 PM on the day before the holiday to  10:00 PM on the Sunday after the holiday.

Complete roadway closures shall be limited to two per week, Monday through Thursday, during the following periods:

1.	A maximum of 1/2 hour anytime between 1:00 P.M. and 2:00 P.M.  These closures shall be limited to halting traffic during rock blasting.

2.	A maximum of 4 hours anytime between 8:00 P.M. and 6:00 A.M.  These closures shall be limited to excavation for the new and existing roadway crossovers at approximate Sta. 136+50 and approximate Sta 146+50.

Construction sequencing shown on the plans is a suggestion only and is not intended to prevent the Contractor from utilizing his ingenuity to arrive at alternate construction sequencing.

The following details how the project could be constructed, while maintaining the flow of traffic through the project.  The Contractor may develop his own phasing plan, but the work completed and the flow of traffic shall conform to the requirements specified herein.

The following limitations are imposed on the Contractor for winter shutdown:

1.	If the Contractor chooses to remove the existing roadway pavement in order to construct a new section of roadway, then he shall be obligated to complete that section to paved finished grade.

2.	If the Contractor chooses to remove the existing roadway pavement in order to construct a new section of roadway and fails to complete construction of that section, then he shall provide a 2 inch thick by 28 foot wide paved surface with painted traffic markings at his own expense.

3.	In areas involving culvert installations across the existing roadway, the width of paved patch shall equal the existing paved width.

4.	If the Contractor constructs embankment adjacent to the existing roadway and leaves the embankment incomplete, then the top of the Selected Material, Type B layer shall be left below the adjacent edge of pavement.  In addition, all ditches shall be graded to drain, drainage shall be provided for all existing culverts, and the top of Selected Material, Type B shall be graded away from the existing roadway with a minimum 3 percent cross slope.

Given the aforementioned limitations, the Engineer foresees the project being constructed in two segments.  The two segments are from the beginning of project at Sta. 10+00 to Sta. 114+00, and from Sta. 114+00 to the end of the project at Sta. 176+00.

During the first season, the work would include completing the segment from Sta. 132+00 to Sta. 176+00 to finished grade, and completing preparatory work in the segment from Sta. 10+00 to Sta. 114+00.  The preparatory work would include:  clearing and grubbing, constructing embankment adjacent to the existing roadway from Sta. 54+00 to Sta. 80+00 to provide a location for overburden, removal of overburden in the rock excavation area from Sta. 80+00 to Sta. 114+00, culvert installation, and any remedial work to provide drainage during the following spring breakup.

The earthwork for the segment from Sta. 114+00 to the end of project at Sta. 176+00 would be completed in the following manner:

1.	The Selected Material, Type B material to construct the embankment in this segment will come from the common excavation of the Pass Creek Hill, between Sta. 120+00 and Sta. 127+00.

2.	The embankment between Sta. 114+00 and Sta. 120+00 could be made at any time.

3.	While maintaining traffic on the existing roadway, the section between Sta. 129+00 and Sta. 176+00 would be excavated down to match the grade of the existing roadway and a detour constructed.

4.	Upon completion of the detour, traffic would be rerouted, and excavation completed to the bottom of the subgrade.  The subgrade would then be constructed.

5.	Traffic would then be rerouted to the newly constructed subgrade, while the balance of the roadway is excavated and constructed.

6.	The pavement structure would then be constructed, with the transition to match the existing roadway being made between Sta. 129+25 and Sta. 132+00.  Traffic would be maintained on the existing roadway from Sta. 10+00 to Sta. 129+00 during the winter shutdown.

The earthwork for the segment from Sta. 10+00 to Sta. 114+00 would be completed during the second construction season in the following manner:

1.	The traffic would be maintained on the existing roadway until excavation and embankment construction makes it no longer possible.  The sources of material would be the rock excavation between Sta. 80+00 and Sta. 112+00, the balance of the Pass Creek Hill, and the borrow pits.

2.	First, the embankment between Sta. 45+00 and Sta. 75+00 and two transitions at each end of this section would be completed.  One transition would match the existing road, and the other would match the new roadway grade.  The transitions would be located between Sta. 40+00 and Sta. 45+00 and between Sta. 75+00 and Sta. 80+00.

3.	Upon completion of the embankment between Sta. 40+00 and Sta. 80+00, traffic would be maintained on the east (right) half of the embankment, while the Contractor used the left side as a haul route to complete the embankment between Sta. 30+00 and Sta. 40+00, and a transition to match the existing roadway grade between Sta. 25+00 and Sta. 30+00.

4.	The balance of the embankment between Sta. 10+00 and Sta. 30+00 could then be constructed, including the muck excavation and backfill, while maintaining traffic on the new embankment between Sta. 30+00 and Sta. 80+00.

5.	The two turnouts could be constructed after traffic has been routed onto the new subgrade.

643-3.09  TEMPORARY PAVEMENT MARKINGS.  Add the following subsection:  Permanent or Temporary Pavement Markings in accordance with this subsection, approved traffic control plans, and Parts III and VI of the Alaska Traffic Manual shall be in place before existing paved roadways, temporary paved roadways and detours, interim paving lifts, and roadways with seal coats and surface treatments are opened to traffic for longer than one continuous work shift.  This work may include restriping of the existing roadway prior to beginning construction of the project.

Conflicting pavement markings shall be removed in accordance with subsection 670-3.04, Paint Removal.  Construction shall be staged so that no traffic is routed over conflicting markings.

Sections of existing roadway that will be opened to traffic during the winter shall be marked at the same location as the existing lines and markings unless shown otherwise on the plans, an approved traffic control plan, or as directed by the Engineer.

The Contractor shall maintain all Temporary Pavement Markings for their intended life without additional compensation for any reapplication that may be required.  There will be no compensation to upgrade Temporary Pavement Markings for short term operations to those required for long term operations.

Only temporary raised pavement markers or removable preformed retroreflective marking tape shall be used as Temporary Pavement Markings on the final pavement surface.  They shall be completely removed and disposed of in conjunction with the placement of the final markings.  The complete removal shall include any residual adhesive that might misguide motorists.  Final pavement markings on finished pavement surfaces and long term pavement markings on other asphalt surfaces shall be in place before work is suspended for the winter.

Temporary Pavement Markings may not be required for construction activities that will be completed within one continuous work shift if the roadway is adequately delineated with a complement of warning signs, channelizing devices, and flaggers as required by the Alaska Traffic Manual.  The Engineer will determine the need for Temporary Pavement Markings for these conditions.

1.	Long Term Operations.  Temporary Pavement Markings to be in place for more than 2 weeks shall consist of full markings as if a permanent condition.

2.	Short Term Operations.  Temporary Pavement Markings to be in place for less than 2 weeks shall be in accordance with Parts III and VI of the Alaska Traffic Manual with the following exceptions:

a.  Passing Zones.  Broken line pavement markings shall conform to Tables 643-2 or 643-3.  This  applies to both white lane lines for traffic moving in the same direction and yellow center lines for two or three lane two-way roadways when it is safe to pass.

TABLE 643-2*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 4 feet | 2 feet | 36 feet | 18 feet |
| Temporary Raised Pavement Markings | 3 units 3 feet on center | 2 units 2 feet on center | 34 feet | 18 feet |

TABLE 643-3*

|  | LENGTH OF MARKINGS |  | SKIP SPACING |  |
| --- | --- | --- | --- | --- |
| Marking Material | Normal Curvature | ** Severe Curvature | Normal Curvature | ** Severe Curvature |
| Removable Preformed Marking Tape | 2 feet | 1 foot | 38 feet | 19 feet |
| Temporary Raised Pavement Markings | 1 unit 40 feet on center | 1 unit 20 feet on center | ____ | ____ |

* No passing markings and signing required per 643-3.09.2.b.

** Severe Curvature:  When the degree of curvature is 5 or greater or when it is necessary for motorists to reduce their speed at least 15 miles per hour below the 85th percentile speed.

b.  No Passing Zones.  No passing zones, as detailed in Section 3B-3 to 3B-5 of the Alaska Traffic Manual, shall be identified as follows:

Sections of asphalt concrete pavement roadways with an ADT of 2000 vehicles per day or greater, shall have broken centerline markings conforming to Table 643-2, and no-passing markings consisting of a continuous 4-inch strip of removable preformed marking tape or temporary raised pavement markers placed on 5-foot centers in the no passing direction.  If a no passing condition exists for both directions of traffic, both directions shall be marked with the two 4-inch stripes of removable preformed marking tape separated by approximately 3 inches, or two temporary raised pavement markers placed approximately 3 inches apart on 5 foot centers and the broken centerline markings are not required.

Sections of asphalt concrete pavement roadways with an Average Daily Traffic (ADT) of less than 2000 vehicles per day, and seal coat and surface treatment pavements shall be marked with temporary pavement markings conforming to Table 643-3 and shall be identified with R4-1, (DO NOT PASS) and R4-2, (PASS WITH CARE) signs.  The signs shall be supplemented with two 18-inch by 18-inch, minimum size, fluorescent red-orange flags mounted above the signs.  The signs shall be mounted so that the bottom of the sign is at least 5 feet above the adjacent roadway.

c.  Other Markings.  It will not be necessary to install arrows, legend, stop lines, crosswalks, or right edge line markings.  Railroad crossing markings are required for areas that have sight restrictions or high accident experience.  Left edge lines will not be required unless they will be the only markings on the paved surface, such as ramps.  All other types of markings are required.  These include channelizing lines and gore area outlines.

d.  Short Term Markings on Seal Coats and Surface Treatments.  Only temporary raised pavement markers conforming to Subsection 712-2.16 shall be used for short-term markings on seal coat and surface treatment pavements.  The markers shall be installed prior to the application of the asphalt surface material and cover coat.

On multicourse surface treatments the temporary raised pavement markers shall be installed following the full width application of the first layer of cover coat.  The markers shall be installed on each day's completed surface before the pilot car operations are removed and unescorted traffic is allowed on the surface treatment in accordance with Table 643-3.

If the temporary raised pavement markers cannot be adequately secured to the first course of the cover coat material with the marker's flexible bituminous adhesive, the Contractor shall secure them to the surface with two nails and washers, of the appropriate length and area, so the nails do not pull through the foot of the marker.

After application of the asphalt and cover coat material, the vinyl protective cover shall be removed to expose the retroreflective surfaces of the marker.  Temporary markers shall be installed so that the foot of the marker unit is facing the direction of the approaching distributor.

Final pavement markings shall not be placed until the seal coat or surface treatment has been opened to traffic for at least 14 days.  Final pavement markings shall be applied within 10 days of the completion of the final sweeping or brooming of the mainline seal coat or surface treatment.  Seal coat and surface treatment pavements are exempt from the two week requirement stated in short-term operations.

643-4.01  METHOD OF MEASUREMENT.  Add the following to item 1.:  Newspaper advertisements will not be included in measurement for Traffic Maintenance.

Delete the second sentence of the first paragraph under item 2. and replace with the following:  The quantities to be paid for shall be the number of units of each of the bid items that are installed, accepted and maintained in place during the life of this contract.  Permanent Construction Signing will not be measured for payment, but will include all permanent construction signs, as detailed on the plans, that are installed, accepted, maintained, and removed during the life of this contract.

Delete numbered paragraph 6. in its entirety and substitute the following:

6.	Temporary Pavement Markings will be measured by the single stripe station.  A single stripe is a marking or a temporary raised pavement marker four inches in width.  Wider striping will be measured as multiples of four inches.  Centerline gaps will not be deducted from measurements.  Installation of any word and symbol markings as well as the removal of the Temporary Pavement Markings will not be measured separately but will be subsidiary to this item.  The No-Passing Zone signing, as described in Subsection 643-3.09, 2., b., will not be measured separately but will be subsidiary to this item.

Delete paragraph 7., Seasonal Pavement Markings in its entirety.

Add the following:  Item 643(25) Portable Changeable Message Board Signs will be measured by the calendar day for each sign used as approved by the Engineer.

Newspaper advertisements will not be measured for payment.

Providing a "hot-line road report" telephone with pre-recorded message will not be measured for payment but will be subsidiary to Item 643(1), Traffic Maintenance.

643-5.01  BASIS OF PAYMENT.  In the second paragraph, delete Item 1., Seasonal Pavement Markings.

In the fourth paragraph, delete Pay Item 643(14) Seasonal Pavement Markings.

Standard Modifications

643-5.01 BASIS OF PAYMENT.  Change the pay unit for item 643(3), Permanent Construction Signing, from "Calendar Day" to "Lump Sum."  (5/7/91)M40

Special Provisions

643-5.01 BASIS OF PAYMENT.  Change the pay unit for item 643(11), Portable Concrete Barrier, from "Each" to "Linear Foot".

Add the following:  Barrier reflectors will not be paid for directly, but will be subsidiary to Pay Item 643(11), Portable Concrete Barrier.

Payment for Item 643(25) Portable Changeable Message Board Signs will be full compensation for all labor, equipment, and materials to provide, move, maintain, program, and operate a portable message board sign on the project.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent.  Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

643(25)	Portable Changeable Message	Calendar

Board Sign	Day

643(29)	Newspaper Advertisements	Contingent

Sum

SECTION 644

SERVICES TO BE FURNISHED BY THE

CONTRACTOR

Special Provisions

644-2.01  FIELD OFFICE.  Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable office for the Engineer, available for occupancy from two weeks prior to commencing work through 30 days after issuance of the notice of project completion.  The following office requirements shall be met:

1.	A minimum of 2000 square feet of floor area.  The office area shall be divided so that it contains a minimum of three (3) each office rooms separated by closable doors.  Each office room shall have a minimum of 150 square feet of floor area.

2.	A thermostatically controlled interior heating system with necessary fuel.

3.	Adequate electrical lighting and 120 volt, 60 cycle power.

4.	A minimum of 250 square feet of window area and adequate ventilation.

5.	Adequate parking for a minimum of 30 vehicles, with one handicap parking space meeting the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

6.	Attached indoor plumbing with sanitary lavatory facilities provided, and a minimum supply water tank of 100 gallons.

7.	Telephone service available at the office location.

8.	If a part of the Contractor's building, it shall be completely partitioned off from the balance of the structure and provided with a separate outside door equipped with a lock.

9.	Located within five miles of the project.

10.	The Engineer's office shall be accessible by disabled individuals from the designated handicap parking space in accordance with the requirements of Americans with Disabilities Act Accessibility Guidelines (ADAAG).

644-2.02  FIELD LABORATORY.  Delete the sixth sentence of the first paragraph and substitute the following:  The water supply shall consist of a 500-gallon capacity tank with a pressure pump or a commercial pressurized system.

Delete the second paragraph and substitute the following:  The laboratory shall include a concrete slab, 8 feet by 10 feet by 4 inches thick, suitable for mounting a Gilson shaker and other equipment.  The slab shall be installed within an enclosed adjacent structure having a door, a window, a worktable, an exhaust fan, and adequate lighting and heat.

Add the following:  The Contractor shall supply 240 volt, 60 cycle power, a 100 lb. propane bottle, and a 500 gallon capacity water tank with a pressure pump or a commercial pressurized system for a State provided portable asphalt lab at a location designated by the Engineer.

644-2.05  FIELD TRANSPORTATION.  Add the following:  Eight pickups, 1/2 ton minimum, shall be provided for this project.  Each truck shall be a 1990 or newer model having less than 30,000 miles, and shall be equipped with flashing beacons and CB radios.

644-2.07  WATER TESTING.  Add the following subsection:  Prior to initiating work around Pass Creek, the Contractor will be required to retain an independent test laboratory to test water samples taken by the Engineer.  These samples shall be tested for color, turbidity and suspended solids, in accordance with the appropriate EPA test method, and the results shall be transmitted directly to the Engineer.

During construction samples shall be tested at intervals as directed by the Engineer (ie: hourly, daily or weekly) depending on the adjacent operation.  After completion of the work final samples shall be tested.

644-2.08  POTABLE WATER.  Add the following subsection:  Potable water shall be supplied by the Contractor to the resident located at Sta. 123+14 Rt. when construction activities, as determined by the Engineer, affect the quality and/or flow rate of water at the dike/waterline located at Sta 122+00, 220 feet Rt.  The potable water shall be delivered in sanitized, sealed containers labeled as meeting drinking water standards.  The size of a container shall not exceed 5 gallons.  A quantity of 1 gallon per day of potable water is required.  In addition, 300 gallons per week of clean non-potable water shall be supplied to the resident.  Water shall be delivered to the resident at the times and in the manner approved by the resident and the Engineer.

644-3.01  METHOD OF MEASUREMENT.  Add the following:  Field transportation will be measured per each pickup truck provided.  If a replacement vehicle is necessary, no additional measurement for payment will be made.

Water testing will be reimbursed based on paid receipts for the authorized tests.

Potable water and clean non-potable water will not be measured for payment.

644-4.01  BASIS OF PAYMENT.  Delete the sixth paragraph and substitute the following:  Field Transportation.  The price per vehicle will be full compensation for furnishing the vehicle, fuel, and all required maintenance and insurance.

Add the following:  Payment for water testing will be made on the receipts for authorized samples plus 15 percent, and shall be considered full compensation for all labor, equipment and materials required to have tests performed.

Electricity, propane and water supplied for the State provided portable asphalt lab will not be measured for payment, but will be considered subsidiary to Item 644(2), Field Laboratory.

No separate payment will be made for providing non-potable water, payment will be included under Item 644(10), Potable Water.

Change the pay unit for Item No. 644(6), Field Transportation, from "Lump Sum" to "Each".

Add the following pay item:

Pay Item No.	Pay Item	Pay Unit

644(7)	Water Testing	Contingent Sum

644(10)	Potable Water	Lump Sum

Add the following Section:

SECTION 645

TRAINING PROGRAM

Special Provisions

645-1.01  DESCRIPTION.  This Training Special Provision implements 23 CFR 230, Subpart A, Appendix B.

As part of the Equal Employment Opportunity Affirmative Action Program, the Contractor shall provide on-the-job training aimed at developing full journey status in the type of trade or job classification involved.  The number of individuals to be trained and the number of hours of training to be provided under this contract will be as shown on the bid schedule.

645-2.01  OBJECTIVE.  Training and upgrading of minorities and women toward journey status is the primary objective of this program.  The Contractor shall enroll minorities and/or women, where possible, and document good faith efforts prior to the hire of non-minority males in order to demonstrate compliance with this Training Special Provision.  Specific good faith efforts required under this Section for the recruitment and employment of minorities and women are found in the Federal EEO Bid Conditions, Form 25A301, items 7.b, 7.c, 7.d, 7.e, 7.i, 7.j, and 7.1, located in the "green pages" of this document.

645-3.01  GENERAL.  The Contractor shall determine the distribution of the required number of apprentices/trainees and the required number of hours of training among the various work classifications based upon the type of work to be performed, the size of the workforce in each trade or job classification, and the shortage of minority and female journey workers within a reasonable area of recruitment.

Training will be provided in the skilled construction crafts unless the Contractor can establish prior to contract award that training in the skilled classifications is not possible on a project; if so, the Department may then approve training either in lower level management positions such as office engineers, estimators, and timekeepers, where the training is oriented toward construction applications, or in the unskilled classifications, provided that significant and meaningful training can be provided.  Some offsite training is permissible as long as the training is an integral part of an approved training program and does not comprise a significant part of the overall training.

Credit for offsite training hours indicated above may only be made to the Contractor where the apprentices/trainees are concurrently employed on the project and the Contractor does one or more of the following:  contributes to the cost of the training, provides the instruction to the apprentice/trainee, or pays the apprentice's/trainee's wages during the offsite training period.

Where feasible, 25 percent of apprentices or trainees in each occupation shall be in their first year of apprenticeship or training.

Prior to award of the contract, the Contractor shall submit Form 25A311, Training Utilization Report, indicating the training program to be used, the number of apprentices/trainees to be trained in each selected classification, the number of hours of training to be provided, and the anticipated starting time for training in each of the classifications.

Training must begin within 2 weeks of the anticipated start date(s); unless otherwise authorized by a Directive.  Such authorization will be made only after submission of documentation by the Contractor, and approval by the Engineer, of efforts made in good faith which substantiate the necessity for a change.

Contractors may use a training program approved by the U.S. Department of Labor, Bureau of Apprenticeship & Training (USDOL/BAT), or one developed by the Contractor and approved prior to contract award by the Alaska Department of Transportation and Public Facilities (ADOT&PF) Training Program Representative, using Form 25A310.

The minimum length and type of training for each classification will be established in the training program selected by the Contractor.  Training program approval by the Department for use under this section is on a project by project basis.

It is expected that each apprentice/trainee will begin training on the project as soon as feasible after start of work utilizing the skill involved and remain on the project as long as training opportunities exist or until training has been completed.  It is not required that apprentices/trainees be continuously employed for the duration of the contract.

If, in the judgement of the Contractor, an apprentice/trainee becomes proficient enough to qualify as a journey worker before the end of the prescribed training period and the Contractor employs that individual as a journey worker in that classification for as long as work in that area remains, the individual's training program will be considered completed and the balance of training hours required for that apprentice/trainee shall be waived.

The Contractor shall furnish each ADOT&PF training program trainee a copy of the program (Form 25A310) to be followed during training on the project, and with a written certification showing the type and length of training completed on the project.  Existing USDOL/BAT apprentices should already have a copy of their program.  No employee shall be employed for credit as an apprentice/trainee in a classification in which that employee has previously worked at journey status or has previously completed a training course leading to journey status.

The Contractor shall periodically review the training and promotion potential of minority and women employees and shall encourage eligible employees to apply for such training and promotion.

The Contractor shall provide for the maintenance of records and the furnishing of periodic reports documenting the progress of each apprentice/trainee.  The Contractor must submit Form 25A313 by the 15th of each month and provide each ADOT&PF trainee written evaluation reports for each unit of training provided as established on Form 25A310.

645-3.02  WAGES.  Trainees in ADOT&PF approved training programs will be paid prevailing Davis-Bacon fringe benefits plus at least 60 (but less than 100) percent of the appropriate minimum journey rate specified in the contract for the first half of the training period, at least 75 (but less than 100) percent for the third quarter of the training period, and at least 90 (but less than 100) percent for the last quarter of the training period.  Trainee wages shall be identified on Form 25A310.  Apprentices in USDOL/BAT training programs shall be paid in accordance with their approved program.  Beginning wages of each trainee/apprentice enrolled in a Section 645 Training Program on the project shall be identified on Form 25A312.

645-3.03  SUBCONTRACTS.  In the event the Contractor subcontracts a portion  of the work, he shall determine how many, if any, of the apprentices/trainees are to be trained by the subcontractor.  Any such subcontracts shall include this Section 645, Form 25A311 and Form 25A310, where appropriate.  However, the responsibility for meeting these training requirements remains with the Contractor; compliance or non-compliance with these provisions rests with the Contractor and sanctions and/or damages, if any, shall be applied to the Contractor in accordance with subsection 645-5.01, Basis of Payment.

645-4.01  METHOD OF MEASUREMENT.  The Contractor will be credited for each approved apprentice/trainee employed on the project and reimbursed on the basis of hours worked, as listed in the certified payrolls.  There shall be no credit for training provided under this section prior to the Contractor's submittal and approval by the Engineer of Form 25A312 for each apprentice/trainee trained under this Section.  Upon completion of each individual training program, no further measurement for payment shall be made.

645-5.01  BASIS OF PAYMENT.  Payment will be made at the contract unit price for each hour of training credited.  Where a trainee or apprentice, at the discretion of the Contractor, graduates early and is employed as a journey worker in accordance with the provisions of subsection 645-3.01, the Contractor will receive payment only for those hours of training actually provided.

This payment will be made regardless of any other training program funds the Contractor may receive, unless such other funding sources specifically prohibit the Contractor from receiving other reimbursement.

Payment for training in excess of the number of hours specified on the approved Form 25A311, may be made only when approved by the Engineer through Change Order.

Non-compliance with these specifications shall result in the withholding of progress payments until good faith efforts documentation has been submitted and acceptable remedial action has been taken.

Payment will be at the end of the project following the completion of all training programs approved for the project.  No payment or partial payment will be made to the Contractor if he fails to do any of the following and where such failure indicates a lack of good faith in meeting these requirements:

1.	provide the required hours of training (as shown on the approved Form 25A311),

2.	train the required number of trainees/apprentices in each training program (as shown on the approved Form 25A311), or,

3.	hire the apprentice/trainee as a journey worker in that classification upon completion of the training program for as long as work in that area remains.

Failure to provide the required training damages the effectiveness and integrity of this affirmative action program and thwarts the Department's federal mandate to bring women and minorities into the construction industry.  Although precise damages to the program are impractical to calculate, they are at a minimum, equivalent to the loss to the individuals who were the intended beneficiaries of the program.  Therefore, where the Contractor has failed, by the end of the project, to provide the required number of hours of training and has failed to submit acceptable good faith efforts documentation which establishes why he was unable to do so, the  Contractor will be  assessed an  amount equal to the following damages to be deducted from the final progress payment:

Number of hours of training not provided, times the journey worker hourly scale plus benefits.  The journey worker scale is that for the classification identified in the approved programs.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

645(1)	Training Program for	Labor Hour

4 Trainees/Apprentices

(10/29/91)S16

Add the following Section:

SECTION 646

EQUIPMENT RENTAL

Special Provisions

646-1.01  DESCRIPTION.  This item consists of furnishing construction equipment, operated, fueled and maintained, on a rental basis for use in construction of the proposed improvements at the direction of the Engineer.  Construction equipment is defined as that equipment actually used for performing the items of work specified and shall not include support equipment such as, but not limited to, hand tools, power tools, electric power generators, welders, small air compressors and other shop equipment needed for maintenance of the construction equipment.

The work is to be accomplished under the direction of the Engineer, and the Contractor's operations shall at all times be in accordance with the Engineer's instructions.  These instructions by the Engineer shall be to the Contractor's supervisory personnel only, not to the operators or laborers.  In no case shall these instructions by the Engineer be construed as making the Department liable for the Contractor's responsibility to prosecute the work in the safest and most expeditious manner.

646-2.01  EQUIPMENT FURNISHED.   In the performance of this work, the Contractor shall furnish, operate, maintain, service, and repair equipment of the numbers, kinds, sizes, and capacities set forth on the Bid Schedule or as directed by the Engineer.  The operation of all equipment shall be by skilled, experienced operators familiar with the equipment.

The kinds, sizes, capacities, and other requirements set forth shall be understood to be minimum requirements.  The number of pieces of each equipment to be furnished and used shall be as the Engineer considers necessary for economical and expeditious performance of the work.  The equipment shall be used only at such times and places as the Engineer may direct.

All equipment shall be in first-class working condition and capable of full output and production.  The minimum ratings of various types of equipment shall be as manufactured and based on manufacturer's specifications.  Alterations will not be considered acceptable in achieving the minimum rating.  Equipment shall be replaced at any time when, in the opinion of the Engineer, their condition is below that normal for efficient output and production.

All equipment shall be fully operated, which shall be understood to include the operators, oilers, tenders, fuel, oil, air hose, lubrication, repairs, maintenance, insurance, and all incidental items and expenses.

646-2.02  EQUIPMENT OPERATORS AND SUPERVISION PERSONNEL.  Equipment operators shall be competent and experienced and shall be capable of operating the equipment to its capacity.  All personnel furnished by the Contractor shall be, and shall remain during the work hereunder, employees solely of the Contractor.

The Contractor shall furnish, without direct compensation, a job superintendent or Contractor's representative together with such other personnel as are needed for Union, State, or Federal requirements and in servicing, maintaining, repairing and caring for the equipment, tools, supplies, and materials provided by the Contractor and involved in the performance of the work.  Also, the Contractor shall furnish, without direct compensation, such transportation as may be appropriate for the personnel.

646-3.01  CONSTRUCTION REQUIREMENTS.  The performance of the work shall be in accordance with the instructions of the Engineer, and with recognized standards and efficient methods.

The Contractor shall furnish equipment, tools, labor, and materials in the kinds, number, and at times directed by the Engineer and shall commence, continue, and stop any of the several operations involved in the work only as directed by the Engineer.

Normally, the work is to be done when weather conditions are reasonably favorable, six (6) days per week, Mondays through Saturdays, holidays excepted.

The Engineer will begin recording time for payment each shift when the equipment begins work on the project.  The serial number and brief description of each item of equipment listing in the bid schedule and the number of hours, or fractions thereof to the nearest one-quarter hour, during which equipment is actively engaged in construction of the project shall be recorded by the Engineer  Each day's activity will be recorded on a separate sheet or sheets, which shall be verified and signed by the Contractor's representative at the end of each shift, and a copy will be provided to the Contractor's representative.

646-4.01  METHOD OF MEASUREMENT.  The number of hours of equipment operation to be paid for shall be the actual number of hours each fully operated specified unit of equipment, or each fully operated specified combination of units of equipment, is actually engaged in the performance of the specified work on the designated areas in accordance with the instruction of the Engineer.  The pay time will not include idle periods, and no payment will be made for time used in oiling, servicing, or repairing of equipment, or in making changeovers of parts to the equipment.  Travel time to or from the project, will not be authorized for payment.

646-5.01  BASIS OF PAYMENT.  The pertinent contract bid price per hour for the equipment shown in the Bid Schedule shall be full compensation for furnishing, operating, maintaining, servicing and repairing the equipment, and for all incidental costs related to the equipment.  Furnishing and operating of equipment of heavier type, larger capacity, or higher horsepower than specified will not entitle the Contractor to any extra compensation.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

646(3)	Wide Pad Dozer, 65-HP Minimum	Hour

Add the following Section:

SECTION 669

AUTOMATED TRAFFIC RECORDER STATIONS

Special Provisions

669-1.01 DESCRIPTION.  This work shall consist of furnishing and installing a traffic count station for the automated collection of traffic data on an intermittent or permanent basis.  The Automated Traffic Recorder (ATR) station is a vehicle detection system.

The ATR station shall consist of the following parts:

a.	inductive loops detectors for detecting the presence of vehicles, and

b.	underground conduit, junction boxes, cabinet, and wiring as specified on the plans.

The location of traffic detection and cabinets shown on the plans is approximate and the exact locations shall be established in the field by the Engineer.

General description of the Automated Traffic Recorder is the following:

H1:	A three loop intermittent ATR for automated vehicle volume counting.  No electrical or telephone service required.

669-1.02  REGULATION AND CODE.  All materials and workmanship shall conform to the standards of the Underwriters Laboratories, Inc. and the National Electrical Safety Code and local safety code requirements, where applicable.

All electrical equipment shall conform to the standards of the National Electrical Manufacturers Association, where applicable.

669-2.01 MATERIALS.  All materials provided for the work shall be new, unless otherwise stated, and shall meet the following requirements:

1.	Wiring.  All wiring shall be in accordance with Subsection 660-2.09(A), Wiring.  All single wire conductors and cables shall have clear, distinctive and permanent markings on the outer surface throughout the entire length giving the manufacturer's name or trademark, the insulation type-letter designation, the conductor size, voltage rating and the number of conductors if a cable.

2.	Conduit.  All conduit shall be in accordance with Subsection 660-2.05, Conduit.  Nylon pull cords shall be left in all two inch conduit.

3.	Junction Boxes.  All junction boxes shall be in accordance with Subsection 660-2.06, Junction Boxes.  Junction boxes used for ATR installations shall not contain any conductors carrying a voltage greater than 50 volts.

4.	Terminal Blocks.  All terminal blocks shall be provided with nickel, silver or cadmium plated brass binder head screw terminals.  All terminal block which are installed in junction boxes shall be waterproof and resistant to corrosion.  Terminal blocks shall be a barrier type, 600vac @ 20 amps, capacity for 12-18 AWG wire with removable shorting bars in each positions and with integral type marking strips.  All conductors shall be terminated and labeled to a terminal block.

5.	Inductive Loops.  All inductive loops shall be in accordance with Subsection 660-2.08, Conductors.  Conductors used for detector inductive loops shall be UL listed as Type RHW/USE/XLP 12AWG 600V rating.

Loop lead-in cable home run shall consist of a twisted pair 18AWG stranded tinned copper wire with polyethylene insulation, covered with an aluminum foil shield, stranded copper drain wire, and PE outer jacket conforming to IMSA specification 50-2.

Multiple pair loop lead-in cable shall consist of 18AWG stranded tinned copper wire with each twisted pair containing a 20AWG tinned copper drain wire, and aluminum shield, and overall PVC or PE outer jacket conforming to IMSA specification 50-2.

6.	Cabinets.  All cabinets shall be unpainted, brushed aluminum and have a NEMA 3R specification with fully gasketed full width access door.

669-3.01 CONSTRUCTION REQUIREMENTS.

1.	Wiring.  All wiring shall be installed in accordance with Subsection 660-2.09(A), Wiring. All unused pairs shall be terminated within splices, at cabinets unused pairs shall be terminated to a terminal block and labeled "SPARE".

2.	Conduit.  All conduit shall be installed in accordance with Subsection 660-2.05, Conduit or as indicated on the plans.

3.	Junction Boxes.  All junction boxes shall be installed in  accordance with Subsection 660-2.06, Junction Boxes or as indicated on the plans.

4.	Terminal Blocks.  All terminal blocks and wire pairs shall be clearly labeled on the block.  Terminal blocks within cabinets shall be mounted so that all terminals are easily accessible from the front of the cabinet.  By convention, wire pairs shall be labeled such that inductive loops and other sensors in the lane nearest to the cabinet are at the top or left side of the block. All conductors shall terminate and be soldered to "spade" type terminal lugs.

5.	Inductive Loops.  All inductive loops shall be installed and constructed in accordance with subsection 660-4.01, Installation Details, unless otherwise specified on the plans.  The plans are not schematics; installation of the inductive loops shall closely conform to the location and layout of conduit runs shown in the plans.

All loops installed in new asphalt paving shall be installed immediately prior to final paving of the particular section of road. Installation of loops after final lift paving shall not be permitted.

There shall be no transverse seams, joints or roughness within fifty feet (50') of any inductive loops.  The finished surface of the asphalt shall be tested with a straightedge ten (10) feet long. The surface shall not vary more than 0.02 foot from the lower edge of the straightedge in an area within fifty feet (50') of all sensors at the ATR installations.  At the discretion of the Project Engineer, a profilograph equipped with a chart recorder shall be run down each wheelpath of each lane for a distance of fifty feet (50') before and after each ATR installation.  The profilograph will be supplied by the Highway Data Section and shall be operated by Contractor personnel.  The asphalt surface as recorded by the chart recorder shall not vary more than 0.02 foot in ten feet (10').

All inductive loops shall be formed of four turns of wire, and shall be six feet square with plus-or-minus one inch tolerance.  All inductive loops in a lane shall be located sixteen feet from leading edge to leading edge except for the loops used in the WIM system which shall be thirty feet (30') from leading edge to leading edge, with plus-or-minus one inch (+ 1") tolerance.  All inductive loops located in adjacent lanes shall be aligned within plus-or-minus one inch tolerance.

All lead-in conduit from edge of pavement to the inductive loops shall be straight and perpendicular to the center line of the road.

6.	Cabinets.  All style 1 and 2 cabinets shall be installed as indicated on the plans.

7.	General Tests.  All ATR installations shall have tests conducted in accordance with Subsection 660-4.01, Installation Details.

669-3.05  DELIVERABLES.  All deliverables shall be submitted to the Engineer prior to final approval of the work or as otherwise called for herein.

1.	Equipment List(s) and Drawings.  The Contractor shall submit for review and approval within thirty days following award of the contract, three collated copies of a portfolio of equipment and materials which he proposes to install.  The portfolio(s) shall consist of a table of contents which includes each item's intended use(s), and a description that includes product name, manufacturer, model or part number.

The Department will not be liable for any materials purchased, labor performed, equipment used or delay to the work before all equipment and materials have been reviewed and approved.

2.	As-Built Plans and Photographs.  The Contractor shall prepare four complete sets of as-built plans which will be kept current with the construction.  These as-built plans shall detail all  construction changes made to the plans and also include the following information on the appropriate sheets:

a.	the location and depth of all inductive loops and conduit runs, and,

b.	the station and offset of all junction boxes.

Redlines of full size construction plans will be acceptable.

Three sets of as-built plans shall be presented to the Engineer, and one set shall be affixed in a waterproof, clear plastic holder to the inside of the cabinet door at the appropriate Automated Traffic Recorder Installation.

The Contractor shall present photographs and 35 mm negatives documenting the installation of all inductive loops.  The photos shall show the loops in place prior to covering with gravel and asphalt pavement.  The photographs shall include at least one view of each loop showing the conduit to the nearest junction box, and at least two overall views of each ATR installation showing placement of the inductive loops.  The photographs shall be 5"x7" color prints, and shall be labeled with the identification of each loop as indicated on the plans (for example;  H1 - V1NLA ).

3.	Test Results.  Written or printed copies of the final results of all tests, signed by the Contractor, shall be provided to the Engineer prior to acceptance of the Automated Traffic Recorder installation.  Tests will be conducted in accordance with Subsection 660-4.01, Installation Details.

669-4.01  METHOD OF MEASUREMENT.  Item 669(1), Automated Traffic Recorder will be measured by each recorder completed and accepted.

669-5.01  BASIS OF PAYMENT.  Item 669(1), Automated Traffic Recorder will be full compensation for furnishing all equipment, labor and materials necessary to complete the work as specified, with the following exceptions:

1.	Backfill materials required will be paid for under their respective items.

2.	Asphalt required will be paid for under the respective asphalt pay item.

Excavation, as-built plans and acceptance testing required for these installations will not be paid for separately, but will be subsidiary to the Automated Traffic Recorder.  Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

669(1)	Automated Traffic Recorder	Each

SECTION 670

TRAFFIC MARKINGS

Special Provisions

670-1.01 DESCRIPTION.  Add the following:  This work shall also consist of removal of pavement markings at locations shown on the plans or as directed by the Engineer.

Standard Modifications

670-3.01  CONSTRUCTION REQUIREMENTS.  In the last paragraph under Item 2., insert "pneumatic" immediately before "roller".  (5/12/89)

Special Provisions

670-3.04   PAINT REMOVAL.  Change the title of this subsection to "Pavement Markings Removal".

Replace the first sentence of the second paragraph with the following:  Pavement markings shall be removed to the fullest extent possible by a method that does not materially damage the surface or texture of the pavement.  Painting over existing striping does not meet the requirement for removal.  Any method utilizing burning with an open flame shall not be used for the removal of pavement markings on the final paving lift.

670-3.05  PRELIMINARY SPOTTING.  Add the following.  The Engineer will establish no passing zones in accordance with the following criteria.  After the crushed aggregate base course is accepted, but prior to paving, all horizontal and vertical curves should be checked in both directions of travel to determine if no passing zones are warranted.

A no passing zone is warranted where less than 1000 feet of sight distance, measured along the striped centerline, is available.  Sight distance is determined by an observer looking for a target, when both are located 3.50 feet above finished grade and in the center of their respective lanes.  The effects that vegetation may have on sight distance at a future date should be considered.

The beginning of a no passing zone is that point where less than 1000 feet of sight distance is first documented, and the end of the no passing zone is that point where 1000 feet of sight distance is again available, subject to the following two limitations.

1.	The minimum length of a no passing zone shall be 500 feet.  If less than 500 feet of no passing zone is found, center the striped no passing zone on the documented no passing zone.

2.	The minimum gap between no passing zones shall be 880 feet.  If less than 880 feet is found between two no passing zones, stripe the entire segment from the beginning of the first to the end of the second as a no passing zone.

670-4.01 METHOD OF MEASUREMENT.  Add the following after item 5:

6.	Station Basis.  Pavement markings to be paid for by the station will be measured by taking the difference in the beginning and ending stations of each marking, excluding gaps, and multiplying that by the marking's nominal width in inches divided by 4.  Measurement of transverse markings, letters, and arrows shall be made by taking the area of the marking's rectangular footprint and multiplying it by 0.03 (the number of 4 inch multiples in 1 foot divided by 100).

Delete the last paragraph and substitute the following:  Removal of pavement markings will be measured by the station for payment.

670-5.01 BASIS OF PAYMENT.  Add the following:  Repair of any damaged pavement or surfacing caused by the pavement marking removal operation will be subsidiary to Item 670(9) Removal of Pavement Markings.

Add the following pay items:

Pay Item No.	Pay Item	Pay Unit

670(9)	Removal of Pavement Markings	Station

670(12)	Preformed Pavement Markings	Station

SECTION 702

ASPHALT MATERIALS

Standard Modifications

702-2.04  STORAGE AND APPLICATION TEMPERATURES.  In Table 702-1, change storage temperatures for Acs from "340 Max" to "325 Max".  (5/12/89)M23

SECTION 703

AGGREGATES

Standard Modifications

703-2.01  FINE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class A," after "AASHTO M 6".

Add the following:  AASHTO T 104 shall be performed using sodium sulphate solution.

The maximum mass percent of material finer than No. 200 sieve in (a), concrete subject to surface abrasion, shall be 3.0.

703-2.02  COARSE AGGREGATE FOR CONCRETE.  In the first sentence, insert ", class B," after "AASHTO M 80".

(5/12/89)M24

703-2.03 AGGREGATE FOR BASE.  Add the following to the list under the first paragraph:

Plastic Index      AASHTO T-90        6 max

(5/7/91)M45

Special Provisions

703-2.03  AGGREGATE FOR BASE.  Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing By Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| 3/4 inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

(10/1/91)R117

Standard Modifications

703-2.04  AGGREGATE FOR PLANT MIX ASPHALT PAVEMENT.  Replace this subsection with the following:

Coarse Aggregate.  Coarse aggregate (that material retained on the No. 4 Sieve) shall be crushed stone or crushed gravel and shall consist of sound, tough, durable rock of uniform quality.  All material shall be free from clay balls, vegetative matter or other deleterious matters.  Coarse aggregate shall not be coated with dirt or other finely divided mineral matter.  In addition, coarse aggregate shall meet the following requirements:

Percent of Wear			AASHTO T 96	45 max.

Degradation Value			ATM T-13	30 min.

Percent Sodium Sulfate loss	AASHTO T 104	9 max. (5 cycles)

Percent Fracture			ATM T-4	80 min. single face

Thin-Elongated Pieces		ATM T-9	8 % max.

Fine Aggregate.  Fine aggregate (passing the No. 4 sieve) shall meet the quality requirements of AASHTO M 29, including S1.1, Sulfate Soundness Test.

Blended Aggregate.  The several aggregate fractions for the mixture shall be sized, graded, and combined in such proportions that the resulting composite blend conforms to the grading requirements of Table 703-3.  The fraction actually retained between any two consecutive sieves larger than the No. 100 shall be not less than 2 percent of the total.  Aggregate gradations shall be determined by ATM T-7.  The size of extracted samples for gradation shall be in conformance with AASHTO T 164.

TABLE 703-3

BROAD BAND GRADATIONS FOR ASPHALT

CONCRETE PAVEMENT AGGREGATE

Percent Passing by Weight

| Sieve Designation | Gradation Designation |  |  |
| --- | --- | --- | --- |
|  | Type I | Type II | Type III |
| 1 inch | 100 | - | - |
| 3/4 inch | 75-90 | 100 | - |
| 1/2 inch | 60-86 | 75-90 | 100 |
| 3/8 inch | 50-78 | 60-88 | 75-90 |
| No. 4 | 34-62 | 44-72 | 50-78 |
| No. 8 | 24-52 | 30-58 | 32-60 |
| No. 16 | 16-42 | 20-44 | 20-45 |
| No. 30 | 10-32 | 12-34 | 12-34 |
| No. 50 | 8-24 | 8-24 | 8-24 |
| No. 100 | 5-16 | 5-16 | 4-15 |
| No. 200 | 3-8 | 3-8 | 3-8 |

(7/16/93)M62

703-2.07  SELECTED MATERIAL.  Add the following to Item 1., Selected Material, Type A:  It shall have 30 to 55 percent by weight of particles passing the No. 4 sieve.  (10/1/91)R89

Add the following:

4.	Selected Material, Type D, shall consist of earth, sand, gravel or rock materials obtained from the excavation, and shall contain no wood, concrete or other debris.

SECTION 706

CONCRETE, CLAY, FIBER AND PLASTIC PIPE

Special Provisions

706-2.07  CORRUGATED POLYETHYLENE PIPE.  Delete in its entirety and substitute the following:  Corrugated polyethylene pipe shall conform to the following:

Underdrains	AASHTO M 252

(5/7/91)S60

SECTION 710

FENCE AND GUARDRAIL

Special Provisions

710-2.06  GUARDRAIL POSTS.  Under Item 1., replace the last sentence with the following:  All timber shall receive a preservative treatment in accordance with AASHTO M133 and Subsection 714-2.01.

SECTION 712

MISCELLANEOUS

Special Provisions

712-2.14  PREFORMED PAVEMENT MARKINGS.  Add the following to paragraph A. under Item 1., General Requirements:  The preformed ribbon shall consist of one solid piece of required width and length.  In solid stripe area, the tape length shall, where possible, be a minimum of 100 feet.

712-2.15  TEMPORARY RAISED PAVEMENT MARKERS.  Add the following:  The temporary raised pavement markers shall be installed utilizing an approved raised pavement marker flexible bituminous adhesive.

The color of the raised pavement markers shall conform to the color of the marking for which they supplement, substitute, or serve as a positioning guide.

712-2.16  TEMPORARY RAISED PAVEMENT MARKERS FOR SHORT-TERM OPERATIONS, SEAL COATS, AND SURFACE TREATMENTS.  Add the following subsection:  The marker shall consist of an L-shaped polyurethane body with retroreflective tape on the top vertical section and with a self-adhesive base.  Both faces of the yellow marker and one face of the white marker shall be reflectorized.  The marker body shall be made from 0.060 inch minimum thick polyurethane; the vertical leg shall be approximately 2 inches high by 4 inches wide and the base approximately 1-1/8 inches wide.  The polyurethane body shall conform to Table 712-1.

The adhesive shall be factory-applied to the marker base, and made of a pressure-sensitive material, a minimum 1/8 inch thick and 3/4 inch wide, with release paper.

Where chip seals, slurry seals or tack coats are to be utilized after placement of the temporary raised pavement markers, the markers shall come with a protective cover made of clear flexible polyvinyl chloride.

The reflective tape shall be metalized polycarbonate microprism retroreflective material with acrylic backing or equal, a minimum 0.25 inch wide by 4 inches long, and provide the minimum optical performance shown in Table 712-2, for an observation angle of 0.2 degrees.

TABLE 712-1

| PROPERTY | RESULT | ASTM TEST METHOD |
| --- | --- | --- |
| Specific Gravity (min.) | 1.19 | D 792 |
| Hardness | 80A | D 2240 |
| Tensile Strength (psi, min.) | 4600 | D 412 |
| Ultimate Elongation (percent, min.) | 330 | D 412 |
| Modulus at 300 percent (psi, min.) | 1000 | D 412 |
| Stiffness @ -20o F (psi, min.) @ +72o F (psi, min.) | 1700 900 | D 1053 D 1053 |
| Compression Set 22 hr. @ 70o C (percent, max.) | 65 | D 395 |
| Taber Abrasion CS17 wheel wt. loss (mg/1000 cycles) | 3 | --- |

TABLE 712-2

| Horizontal Entrance Angle | Specific Intensity* |  |
| --- | --- | --- |
|  | White | Yellow |
| 0 degrees | 3.5 | 3.0 |
| 30 degrees | 2.7 | 1.7 |

* Candelas per footcandle of illumination at the reflector on a plane perpendicular to the incident light.

(5/7/91)S61

SECTION 714

PRESERVATIVES AND PRESERVATIVE

TREATMENT

PROCESSES FOR WOOD MATERIALS

Special Provisions

714-2.01.  Add the following:  The following preservative treatments with corresponding retention values are allowed for the material being treated.

| MATERIAL | STANDARD | PRESERVATIVE TREATMENT | RETENTION VALUE |
| --- | --- | --- | --- |
| Douglas Fir /Larch Posts | AWPA C5 | ACC ACA ACZA CCA | 0.50 pcf 0.40 pcf 0.40 pcf 0.40 pcf |

(8/27/93)R85

SECTION 724

SEED

Standard Modifications

724-2.02  MATERIALS.  Add the following to Table 724-1:

| Seed Type | Germination Period | Percent Purity | Percent Germination | Percent Sproutable Seed |
| --- | --- | --- | --- | --- |
| Bering Hairgrass | 14 days | 95 | 75 | 71 |

(5/12/89)M28

SECTION 726

TOPSOIL

Special Provisions

726-2.01  TOPSOIL.  Replace the second paragraph with the following:   Topsoil shall contain not less than 5 percent and no greater than 30 percent organic matter by dry weight as determined by ATM T-6.



Delete the gradation table in the third paragraph and substitute the following:

| Sieve Size | Percent Passing by Weight |
| --- | --- |
| No. 10 | 100 |
| No. 200 | 40-90 |

Delete the fertilizer requirements as stated in this subsection.

Add the following:  Fertilizer shall be applied as stated in Section 618.  (5/15/92)R139

SECTION 729

GEOTEXTILES

Special Provisions

729-2.02  SUBSURFACE DRAINAGE AND RIPRAP LINER. Delete this subsection in its entirety and substitute the following:  Geotextile materials for subsurface drainage shall meet the requirements of AASHTO M 288 for Subsurface Drainage, except that the minimum permeability of the fabric shall be 0.020 cm/sec.

Geotextile materials for riprap liner shall meet the requirements of AASHTO M 288 for Class B Erosion Control, except that the minimum permeability of the fabric shall be 0.010 cm/sec.

729-2.05  GEOCOMPOSITE DRAIN.  Add the following subsection:  The geocomposite drain shall consist of a structural core providing in-plane high flow capacity under cross-plane compressive stress with the following properties:

| Property | Test Method | Requirement |
| --- | --- | --- |
| Thickness (cross-plane) 10 kPa loading | ASTM D-1777 | 5 mm, min. |
| Crushing Strength (cross-plane) | ASTM D-1621 | 250 Kpa, min. |
| Transmissivity (in-plane) 0.25 drainage gradient 100 Kpa pressure | ASTM D-4716 | 8 gal/min/ft, min. |

SECTION 730

SIGN MATERIALS

Special Provisions

730-2.04  SIGN POSTS.  Under item 1., Metal Pipe Posts, add the following to paragraph a.:  Posts conforming to ASTM A53 shall be either Type E grade B, or Type S grade B.

Standard Modifications

730-2.04  SIGN POSTS.  Under Item 2., a., replace the second sentence with the following:  Sheets for post fabrication shall be zinc coated in accordance with ASTM A 525, coating designation G 90.  (7/2/93)M57

APPENDIX A

PERMITS

APPENDIX B

CONSTRUCTION SURVEYING REQUIREMENTS