PART 4

STANDARD MODIFICATIONS

AND SPECIAL PROVISIONS

to the STATE OF ALASKA

1988 STANDARD SPECIFICATIONS FOR HIGHWAY CONSTRUCTION

SPECIAL NOTICE TO BIDDERS

Bidders are hereby notified that information to assist in preparing bids is available at 4111 Aviation Avenue for the following:

1.	Copies for review of the following are available in the Anchorage Department of Transportation and Public Facilities Building Plans Room:

a.	Quantity Computations

2.	An environmental document addressing concerns and environmental commitments has been approved and is available for review in the office of the Preliminary Design and Environmental Supervisor, (907) 269-0549.

3.	Effective January 1, 1998, contract items under Section 643, Traffic Maintenance, will no longer be creditable under the Disadvantaged Business Enterprise Program for DBE credit as subcontractable items. The only current exception is item 643(3), Permanent Construction Signs.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

4.	The Departments procedure for providing for the costs of on-site flagging has changed.  In recognition of the benefits derived from a well coordinated flagging operation to both the traveling public and the Contractors operation, the Departments position is that the Contractor is a full partner in this contract and should participate in the cost of Flagging, therefore the amount paid by the Department to provide Flagging has been changed from $45.00/hour to a shared $32.00/hour, the additional actual cost to provide a Flagger shall be considered as incidental to his other items of work.  This change shall in no way relieve the Contractor from its responsibility to provide for safety and convenience of the public.

5.	This is to notify all bidders that the contract award process, when a DBE Goal is specified, will be modified as explained below.

Prior to award, the Department has been allowing a low bidder who did not submit sufficient good faith efforts (GFE) documentation to then submit additional DBE participation to meet the goal stated in the bid documents. The FHWA has informed us that this practice is not allowable. If GFE documentation is submitted and found to be insufficient, the bidder is to be declared nonresponsive.

For contract DBE requirements, refer to Section 120, DBE Program.

For more information, contact the DOT&PF Civil Rights Office at (907) 269-0851 or Toll Free at 1-800-770-6236.

SECTION 101

DEFINITIONS AND TERMS

101-1.27 HOLIDAYS. Delete Items 2 and 3 and substitute the following:

2.	Martin Luther King Jr's. Birthday - Third Monday in January

3.	President's Day - Third Monday in February

(5/7/91)M30

Special Provisions

101-1.73 NON-FROST SUSCEPTIBLE. Add the following subsection: Material that contains 6 percent or less passing the No. 200 screen as determined by sieve analysis performed on minus 3-inch material. (01/31/94)R1

SECTION 105

CONTROL OF WORK

Special Provisions

105-1.02 PLANS AND WORKING DRAWINGS.  Add the following: Plans of the existing bridges are available for inspection at the Department of Transportation in Anchorage.

Plans are original contract plans with significant changes noted and do not necessarily show normal construction tolerances and variances

The State neither warrants nor represents that these plans accurately depict the configuration of the existing structure.  Where dimensions of new construction required by this contract are dependent on the dimensions of existing bridges, the Contractor shall verify the controlling field dimensions and shall be responsible for adjusting dimensions of the work to fit existing conditions.

105-1.06 COOPERATION WITH UTILITIES. Add the following: The Contractor shall request locates from all the utilities having facilities in the area. Contractor shall use the locate call center for the following utilities:

Locate Call Center Anchorage Area 278-3121 Statewide 800-478-3121 who will notify the following:

Alaska Fiberstar Alaska Native Hospital Alyeska Cable Company Anchorage School District Anchorage Telephone Utility Anchorage Water & Wastewater Utility AT&T Alascom, Inc. Chugach Electric Association Doss Aviation Digline – Boise loan to AK ENSTAR Natural Gas Company Eyecom, Inc. GCI Homer Electric Association Interior Telephone Company Kenai Pipeline Company Marathon Oil Corporation Matanuska Electric Association Matanuska Telephone Association Mukluk Telephone Company MOA – Public Works Municipal Light & Power (Anchorage) PTI Communications, Inc. Phillips Petroleum Rogers Cable systems of AK, Inc. Signature Flight Support SOA-DOT/PF Anchorage M&O TeleAlaska, Inc. Tesoro Petroleum Co. Unocal Oil & Gas

The Contractor shall call the following utilities and agencies directly:

Alaska Cablevision Inc. Kodiak (ACIK)	486-3334

Alaska Railroad Corporation	265-2520

City of Kodiak – Public Works (PWD)	486-8060

GTE Alaska Incorporated (Seward)	486-8060

Kodiak Electric Association (KEA)	486-7746

Matanuska Telephone Association

Chugiak & Eagle River	694-3121

Palmer & Vicinity	745-3121

DOT/PF Maintenance – Kodiak	487-4952

US Coast Guard (USCG)	487-5331

Copper Valley Telephone Cooperative (CVTA)	822-3551

Copper Valley Electric Cooperative (CVEA)	822-3211

City of Sitka Water Utility	747-1858

Sitka PTI Communications	747-5940

Sitka Electric Company	747-8887

There is an ATU  phone line under the Portage Creek Bridge.  The Contractor is required to work around the phone line.  There are various utility appurtenances located within the project limits. The Contractor is required to cooperate with the utilities and coordinate his work schedule to allow utilities free access to the project for their adjustments and/or relocations.

The following utilities are identified at the various bridge sites:

| Bridge No. | Location | Route No. | Utility |
| --- | --- | --- | --- |
| 212 | Kaswitna River | 170000 | MEA, MTA |
| 213 | Sheep Creek | 170000 | MEA, MTA |
| 215 | Montana Creek | 170000 | MEA, MTA |
| 254 | Susitna River | 170000 | MEA, MTA |
| 284 | American River | 068500 | KEA, PTI, USCG |
| 385 | Salt Creek | 068500 | KEA, PTI, USCG |
| 470 | Bear Creek | 068500 | KEA, PTI, USCG |
| 569 | Tonsina River | 190000 | CVTA, CVEA |
| 596,597,598 | Resurrection River No. 1,2,3 | 130000 | City of Seward, GTE |
| 607 | Victory Creek | 130000 | City of Seward, GTE |
| 630 | Portage Creek No. 1 | 130000 | CEA, GCI |
| 634 | Twenty Mile River | 130000 | CEA, GCI |
| 636 | Peterson Creek | 130000 | CEA, GCI |
| 638 | Virgin Creek | 130000 | CEA, GCI |
| 675 | Kenai River at Cooper Landing | 110000 | CEA, ITC |
| 865 | Indian River in Sitka | 296445 | Water Utility |
| 1344 | Peter’s Creek | 130000 | MEA, MTA, Enstar |

The Contractor shall schedule his operations to allow each Utility the required number of calendar days to complete the relocation.  Specific coordination requirements for each utility are included below:

- GTE-Alaska Incoporated has existing facilities attached to all three Resurrection River Bridges.  The existing GTE facilities consist of two 3 inch or 75 mm conduits that route under and attach to the existing bridge girders and have been abandoned in place.  IT is anticipated that the existing abandoned conduits may require adjustment, to accommodate the retrofit work for those three Resurrection River Bridges.

- Interior Telephone Company, ITC has existing telephone conduits and cables that attach to the Cooper Landing, Kenai River Bridge No. 675 the Contractor will be required to work and form around the conduit and cables, as shown on the plans.

The Contractor shall allow ITC  or their contractor free access to the location described below.  Removal and relocation of existing ITC facilities that are in conflict with this project will be accomplished by ITC or their contractor once the new facilities are in operation.

- There is an ATU phone line under the Portage Creek bridge.  The Contractor is required to work around the phone line.

Prior to starting the relocation for this project ITC requires a fourteen (14) calendar days written notice.  The Contractor can call ITC  at 349-2400 to establish a point of contact in ITC’s engineering section and obtain a name and address to send the written notice.

- Sta 0+75.58 Abutment No. 1 ITC has an existing four inch conduit with telephone cable in it that will require relocation.  The Contractor shall allow ITC or their contractor five (5) calendar days to complete the relocation in this location.

- Stat 4+77.42 Abutment No. 6 ITC has existing conduits with telephone cables inside and a splice box that is attached to the existing bridge girder, in the south west side of the abutment No. 6, that will require relocation.  The Contractor shall allow ITC eight (8) calendar days to complete the relocation of their facilities in this location.

The Contractor is required to work around all utility facilities, either existing or relocated, throughout the project unless advised by the utility that the facility is abandoned in place.

Relocation or adjustment of underground utility appurtenances will not normally be performed when the ground is frozen. Also, the utilities may prohibit the Contractor, through the Engineer, from working near the utility's facilities when the ground is frozen.

Any changes in contract scheduling that result in the conditions in this specification not being met shall be the responsibility of the Contractor and additional coordination with the applicable utility will be required. (11/13/97)R3

105-1.17 CLAIMS FOR ADJUSTMENT AND DISPUTES. Add the following: Legal actions shall be commenced through the Superior Court, Alaska State Courts, Third Judicial District, in Anchorage. (8/5/93)R93

SECTION 106

CONTROL OF MATERIAL

Special Provisions

106-1.01 SOURCE OF SUPPLY AND QUALITY REQUIREMENTS. Add the following: All steel and iron products which are incorporated into the work and the action of applying a coating to a covered product (i.e., steel and iron) shall be manufactured in the United States except that minor amounts of products of foreign manufacture may be used provided the aggregate cost of such does not exceed one tenth of one percent (0.1 percent) of the total contract amount, or $2500, whichever is greater. Coating includes epoxy coating, galvanizing, painting, and any other coating that protects or enhances the value of a material subject to the requirements of this paragraph. For the purposes of this paragraph, the cost is the value of the products as they are delivered to the project.

A certification of materials origin, attesting to compliance with this provision, shall be furnished to the Engineer prior to incorporating any steel or iron products into the project.

(7/2/93)S13

106-1.02 LOCAL MATERIAL SOURCES. Add the following after the first paragraph: The Contractor shall provide process control for reasonable assurance, that all materials submitted for acceptance conform to the contract specifications. Sampling and testing of all materials for process control, including screening, crushing, blending, stockpiling of aggregates, production and laydown of aggregate courses or mixtures, asphalt concrete mixtures, and monitoring of compaction, is the responsibility of the Contractor. Process control tests shall be made in accordance with the applicable test methods specified in the contract.

A process control plan shall be submitted at the pre-construction conference. The process control plan shall include, for each item being produced, the methods to be used for sampling and testing, the proposed testing frequency, personnel qualifications, and equipment descriptions. Process control will not be measured for payment but will be subsidiary to the applicable items being processed.

The Department has the exclusive right and responsibility for determining the acceptability of the construction and all incorporated materials. Acceptance testing by the Department is not to be considered as a replacement for process control testing by the Contractor. When the Contractor is not providing adequate process control testing, the Engineer may refuse to retest materials which have been shown to be unacceptable by standard acceptance testing procedures. (2/14/95)R201

## SECTION 107

# LEGAL RELATIONS AND RESPONSIBILITY TO PUBLIC

Special Provisions

107-1.11 PROTECTION AND RESTORATION OF PROPERTY AND LANDSCAPE. Add the following to the third paragraph: When working near designated wetlands the Contractor shall place no fill, nor operate equipment outside the slope limits. Refueling and servicing of equipment shall not be performed adjacent to wetlands.

Add the following after Item 10:

11.	If water for any construction purpose is required from a non-municipal water source, the Contractor shall obtain a Temporary Water Use Permit from the Water Resource Manager, and provide a copy to the Engineer. No Temporary Water Use Permit is required if the water use is less than 5,000 gpd or less than 500 gpd for 10 days or more.  The Water Resource Manager is with the Department of Natural Resources in Anchorage and may be contacted at (907) 269-8624.(7/17/97)R7

Add the following: The Contractor shall report immediately to the Engineer any hazardous material discovered, exposed, or released into the air, ground, or water during construction of the project. The Contractor shall also report any containment, cleanup, or restoration activities anticipated or performed as a result of such release or discovery. Hazardous materials include, but are not limited to, petroleum products, oils, solvents, paints, and chemicals that are toxic, corrosive, explosive, or flammable. (5/7/91)S47

The Contractor shall not excavate, nor use for fill, any material at any site suspected of or found to contain hazardous materials or petroleum fuels. The Contractor shall not stockpile, nor dispose of, any material at any site suspected of or found to contain hazardous materials or petroleum fuels.

The Contractor shall not use land from any park, recreation area, wildlife or waterfowl refuge, or any historical site located inside or outside of the project limits for material extraction, excess fill disposal, construction staging activities, equipment or material storage, or for any other purposes unless permitted by the contract.  If the Contractor chooses to pursue permit modifications, such modifications shall be requested through the Engineer.

The Contractor shall do no work, stockpiling, staging, parking nor trespassing in or around wetlands or below the ordinary high water of any watercourse.

All debris from the project construction shall be removed from the area as soon as possible and disposed of at a location approved by the Engineer.(7/17/97)R7

107-1.16 CONTRACTOR'S RESPONSIBILITY FOR UTILITY PROPERTY AND SERVICE. Delete paragraphs four and five in their entirety, and substitute the following: If utility facilities are damaged by the Contractor, the owning utility has the choice of making the repair or having the Contractor correct the damage. The Contractor shall reimburse the utility for repair costs, or provide at no cost, all materials, labor and equipment if he repairs the damage.

The Contractor will not be responsible for the costs of repairing damaged facilities when:

1.	The utility mislocates the facility in the field by more than 2.5 feet horizontally for non-frozen soil conditions, or

2.	When the location or existence of the buried facility is unknown by the utility.

(10/1/92)R8

107-1.21 PERMITS. Add the following subsection: The following permits have been received on the Contractor's behalf by the Department:

Alaska Department of Environment Conservation  Wastewater General Permit No. 9940-DB002.  This permit is for disposal of wastewater from bridge construction.  No advance notification or application to ADEC is required, provided the amount of discharge is less than 500,000 gallons per day.  The estimated wastewater discharge for this project is approximately 400 gpd.

The permit obtained by the Department is attached to these specifications as Appendix A. The terms, conditions, and stipulations contained in all the permits obtained by either the Department or the Contractor are hereby made a part of these specifications. It is the Contractor's responsibility to abide by the stipulations contained in each permit. If it is determined that an activity cannot be performed as specified in one of the permits, the Contractor shall cease work and immediately notify the Engineer. The Engineer will then decide if a permit modification is necessary. The Engineer will have copies of the permits posted in the project office.

It is the Contractors responsibility to obtain all permits required for actions not permitted previously by ADOT&PF.   The Contractor is responsible for complying with all permit stipulations, conditions and/or terms.  Agencies to contact for permit information may include, but are not limited to, the U.S. Army Corps of Engineers, the Environmental Protection Agency, the U.S. Fish and Wildlife Service, the Alaska Department of Fish and Game, the Alaska Department of Environmental Conservation, the Alaska Department of Natural Resources, and local or regional governments.  The Contractor shall provide timely notification of such actions and permit acquisitions as may be required by federal, state, regional, and local authorities.  The Contractor shall provide copies of all permits, and applicable Federal and State notifications to the Project Engineer.(5/23/96)R9

An inwater work permit must be approved by the Fish and Game prior to any inwater work.

SECTION 108

PROSECUTION AND PROGRESS

Standard Modifications

108-1.03 PROSECUTION AND PROGRESS. In Item 1. insert: ", in a format acceptable to the Engineer," immediately after the words: "a progress schedule". (5/12/89)M11

Special Provisions

108-1.03 PROSECUTION AND PROGRESS. In the first paragraph, delete the words "At this time" and substitute: "Five working days before the preconstruction conference". (5/7/91)S50

Delete Item 5., and substitute the following:

5.	A plan for temporary erosion and pollution control, as required under Section 641. (5/5/95)R160

Add the following: The construction of this project shall be planned and recorded with a Critical Path Method (CPM) schedule. The schedule shall be used for coordination and monitoring of all work under the contract including all activity of subcontractors, manufacturers, suppliers, utility companies and review activity of the Department.

1.	Preparation of CPM Schedule. At the preconstruction conference, the Contractor shall submit for the Engineer's approval, a detailed initial CPM schedule. The schedule shall meet the requirements set forth below.

The construction time, for the entire project shall not exceed the specified contract time.

Following the Engineer's review, if revisions to the proposed CPM schedule are required, the Contractor shall do so promptly. The CPM schedule must be finalized within 60 days of the Notice to Proceed.

- Schedule Requirements. All required CPM  schedule submittals shall include 1 hard copy and 1 copy of the same schedule on a 3.5-inc double sided diskette.

The CPM schedule shall be presented as a Precedence Diagram Network developed in the activity-on-node format and shall include:

a.	activity description,

b.	activity duration,

c.	resources required for each of the project activities, including:

(1)	labor, showing:

-work days per week

-holidays

-shifts per day

-hours per shift

(2)	equipment, including the number of units of each type of equipment, and

(3)	materials.

The activity-on-node diagram shall show the sequence and interdependence of all activities required for complete performance of all items of work under this contract, including shop drawing submittals and reviews and fabrication and delivery activities.

No activity duration shall be longer than 15 working days without the Engineer's approval.

The Engineer reserves the right to limit the number of activities on the schedule.

3.	60-Day Preliminary Schedule. Before proceeding with any work on site, the Contractor shall prepare, submit, and receive the Engineer's approval of a 60-Day Preliminary Schedule. The schedule shall provide a detailed breakdown of activities scheduled for the first 60 days of the project and shall include mobilization, submittals, procurement, and construction.

No contract work may be pursued at the site without an approved 60-Day Preliminary Schedule or an approved CPM schedule.

4.	Schedule Updates. Job site progress meetings will be held monthly by the Engineer and the Contractor for the purpose of updating the CPM schedule. Progress will be reviewed to verify finish dates of completed activities, remaining duration of uncompleted activities, and any proposed logic and/or time estimate revisions. The Contractor shall submit a revised CPM schedule within 7 calendar days after this meeting. The revised schedule shall show finish dates of completed activities and updated times for the remaining work, including any addition, deletion, or revision of activities required by contract modification.

The contract completion time will be adjusted only for causes specified in this contract.

As determined by CPM analysis, only delays in activities which affect milestone dates or contract completion dates will be considered for a time extension.

It is understood by the Engineer and the Contractor that float is a shared commodity.

Only work involving wastewater discharge in the following streams will be permitted between May 15 and July 15.

Montana Creek	Salt Creek

American River	Peterson Creek

Bear Creek		Kenai River, Cooper Landing

Indian River, Sitka

Any other work on those bridges not involving wastewater discharge will be permitted at any time.

Although there is no anticipated wastewater discharge in the Swanson River, Southbound Peter’s Creek, and Victor Creek, they are also classified as environmentally sensitive to sedimentation due to high natural water quality and/or fish habitat.  The May 15 through the July 15 work window will apply should extra work for these bridges require wastewater discharge, and only for that work involving wastewater discharge.

There is very little environmental concern regarding the water quality of fish habitat in the following glacial streams which run silty in the late summer:

Kashwitna River

Resurrection River No. 1,2,3

Sheep Creek

Virgin Creek (although it is not a glacial stream but does run silty at high tide).

The following glacial streams run silty in the late summer and are not anticipated to require any wastewater discharge, therefore will have the least amount of scheduling impacts:

Susitna River		Portage Creek  No.1

Tonsina River		Twentymile River

In addition to the CPM schedule, the Contractor shall, every two weeks during construction, submit a work plan detailing his proposed operations for the forthcoming two weeks. This plan shall detail the following:

1.	work activities,

2.	manpower involved by trade,

3.	work hours,

4.	equipment involved, and

5.	the location of the work to be performed.

After approval of the progress schedule , and during the life of this project, the Contractor shall make available a spokesperson knowledgeable in the proposed construction operation.

Preparation and updating of the CPM schedule and two week work plans will not be paid for directly. Failure to submit the CPM work schedule and two week work plans as specified will result in partial withholding of progress payments in accordance with subsection 109-1.06, Progress Payments.  (12/13/96)R11

The Contractor shall maintain e-mail access through the internet.

108-1.05 CHARACTER OF WORKMEN, METHODS AND EQUIPMENT. Add the following: The Contractor shall provide the Engineer with make, model, year, capacity, horsepower, and the related information of every piece of powered equipment used on the project. This information shall be updated weekly unless otherwise directed by the Engineer. (9/1/89)R13

108-1.07 FAILURE TO COMPLETE ON TIME. Replace the third sentence of the first paragraph with the following: The amount of these deductions is to reimburse the Department for estimated additional contract administration expenses incurred as a result of the Contractor's failure to complete the work within the time specified.

Replace Table 108-1 with the following:

TABLE 108-1

DAILY CHARGE FOR LIQUIDATED DAMAGES

FOR EACH CALENDAR DAY OF DELAY

| Original Contract Amount |  |  |
| --- | --- | --- |
| From More Than | To and Including | Daily Charge |
| $ 0 | $ 100,000 | $ 300 |
| 100,000 | 500,000 | 550 |
| 500,000 | 1,000,000 | 750 |
| 1,000,000 | 2,000,000 | 1,000 |
| 2,000,000 | 5,000,000 | 1,500 |
| 5,000,000 | 10,000,000 | 2,500 |
| 10,000,000 | - | 3,000 |

(7/2/93)M49

SECTION 109

MEASUREMENT AND PAYMENT

Special Provisions

109-1.02 MEASUREMENT OF QUANTITIES. Add the following:

Conversion factors to the SI system of units are as follows:

| From | To | Symbol | Multiply by |
| --- | --- | --- | --- |

Length

| Inch | Millimeter | mm | 25.4 * |
| --- | --- | --- | --- |
| Foot | Meter | m | 0.304 8 * |
| Yard | Meter | m | 0.914 4 * |
| Mile | Kilometer | km | 1.609 344 * |
| Foot (U.S. Survey) | Meter | m | 0.304 800 6 |

Area

| Square Inch | Square Millimeter | mm2 | 645.15 * |
| --- | --- | --- | --- |
| Square Foot | Square Meter | m2 | 0.092 903 04* |
| Square Yard | Square Meter | m2 | 0.836 127 36* |
| Square Mile | Square kilometer | km2 | 2.590 00 |
| Acre | Square Meter | m2 | 4 046.856 |
| Acre | Hectare (10 000 m2) | ha | 0.404 685 6 |

Volume

| Cubic Inch | Cubic Millimeter | mm3 | 16.387 064 * |
| --- | --- | --- | --- |
| Cubic Foot | Cubic Meter | m3 | 0.028 316 8 |
| Cubic Yard | Cubic Meter | m3 | 0.764 555 |
| Acre Foot | Cubic Meter | m3 | 1 233.49 |
| 100 board feet | Cubic Meter | m3 | 0.235 974 |
| Cubic Foot | Liter | L | 28.316 85 |
| Gallon | Liter | L | 3.785 41 |

Temperature

| Degree Fahrenheit | Degree Celsius EC | EC | TEC=(TEF-32)/1.8 |
| --- | --- | --- | --- |

Force

| Pound-force (lbf) | Newton | N | 4.448 222 |
| --- | --- | --- | --- |
| Pound/square-inch(Psi) | Pascal | Pa | 6 894.757 |

Mass

| Pound-mass (lbm) | Kilogram | kg | 0.453 592 |
| --- | --- | --- | --- |
| Ton (Short, 2,000 lbs) | Megagram | Mg | 0.907 184 7 |
| Ton (Short, 2,000 lbs) | Kilogram | kg | 907.184 7 |

NOTE: * denotes an exact number.

All conversion factors are extracted from ASTM E 380-93, "Standard Practice for Use of the International System of Units (SI) (The Modern Metric System)," and AASHTO publication "Guide To Metric Conversion." (1/4/96)R136

109-1.05 COMPENSATION FOR EXTRA WORK. Under item 3, Equipment, change the first sentence to read ..."Rental Rate Blue Book for Construction Equipment", published by K-III Directory Corp., 1735 Technology Drive, Suite 410, San Jose, CA 95110-1313.

Under item 3, Equipment, add the following to the second paragraph: The rental rate area adjustment factors for this project shall be as specified on the adjustment maps for the Alaska - South Region. (3/24/97)R14

109-1.06 PROGRESS PAYMENTS. Add the following: Failure to submit schedules in accordance with subsection 108-1.03, Prosecution and Progress, will result in withholding an amount equal to 5 percent of the total amount earned from all subsequent progress payments. This retainage will be released by the Engineer upon receipt of current schedules from the Contractor. (9/21/92)R137

Add the following Section:

SECTION 120

DISADVANTAGED BUSINESS ENTERPRISE (DBE) PROGRAM

Special Provisions

120-1.01 DESCRIPTION. The work consists of providing Disadvantaged Business Enterprises (DBEs), as defined in Title 49, CFR (Code of Federal Regulations), Part 23, with the maximum opportunity to participate in the performance of contracts financed in whole or in part with federal funds. The Contractor shall not, nor shall subcontractors or others associated with this contract discriminate on the basis of race, color, national origin, or sex in the award and performance of work under this contract.

120-1.02 INTERPRETATION. It is the intent of this section to implement the requirements of 49 CFR, Part 23, in compliance with the Federal Highway Administration's DBE Program guidelines and the Department's federally approved DBE Program.

120-1.03 ESSENTIAL CONTRACT PROVISION. Failure to comply with the provisions of this section shall be considered a material breach of contract. The Department also considers failure to comply with this section to be so serious as to justify debarment action as provided in AS36.30.640(4).

120-1.04 DEFINITIONS AND TERMS

1.	Broker. A DBE that arranges for the delivery or provision of creditable materials, supplies, equipment, insurance, bonding, etc., within its certified category, that is necessary for the completion of the project. A broker of materials certified in a supply category must be responsible for scheduling the delivery of materials and fully responsible for ensuring that the materials meet specifications before credit will be given.

2.	Commercially Useful Function (CUF). The execution of a contract or a distinct element of work or service under a contract by the DBE actually performing, controlling, managing, and supervising the work involved with its own equipment and employees within its certified category. The determination of CUF is made by the Engineer after evaluating the way in which the work was performed during the execution of the contract.

3.	Disadvantaged Business Enterprise (DBE). A firm certified by the State of Alaska, Department of Transportation and Public Facilities, in accordance with 49 CFR, Part 23, or one granted that status under the Alaska Native Claims Settlement Act, 1991 Amendments and certified by the Department for participation in the Department's DBE program.

4.	Good Faith Efforts. The affirmative action measures that shall be taken by a contractor to meet the DBE Program objectives and goals for this project.

5.	Manufacturer. A DBE certified in a supply category that changes the shape, form, or composition of original material in some way and then provides that altered material to the project and to the general public or the construction industry at large on a regular basis.

6.	Original DBE Utilization Goal. The percent of work to be performed by certified DBEs that is established by the Department and specified in the contract bid schedule before approval of the Revised DBE Utilization Goal.

7.	Regular Dealer. A DBE certified in a supply category that

a.	maintains an in-house inventory on a regular basis of the particular product provided to this project,

b.	keeps an inventory in an amount appropriate for the type of work using that product, and

c.	offers that inventory for sale to the general public or construction industry at large (private and public sectors), not just supplied as needed on a project by project basis during the construction season, except where the product requires special or heavy equipment for delivery and the DBE possesses and operates this equipment on a regular basis throughout the construction season in order to deliver the product to the general public or construction industry at large. If the distribution equipment is rented or leased, it must be on a repetitive, seasonal basis.

8.	Revised DBE Utilization Goal. The DBE Utilization as submitted by the contractor and approved by the Department for this project on Form 25A325C. The Revised DBE

Utilization Goal may be equal to, greater than, or less than the Original DBE Utilization Goal, if approved. Once approved, this Revised goal becomes the minimum required DBE participation during the execution of the contract.

120-2.01 UTILIZATION GOAL. The Original DBE Utilization Goal for this contract is shown on the Bid Schedule as a percentage of the total basic bid amount. In order for the work of the DBE to

be credited towards meeting the Original DBE Utilization Goal at time of contract award, the DBE must be certified by the Department in a category covering the CUF to be performed at the time of listing on the "DBE Utilization Report" (Form 25A325C).

A bidder shall demonstrate the ability to meet the Original DBE Utilization Goal or perform and document all of the required Good Faith Efforts under Subsection 120-3.02 in order to be eligible for award of this contract.

120-3.01 DETERMINATION OF COMPLIANCE

1.	Phase I - Bid and Award. In addition to bid submission requirements, the apparent low bidder shall demonstrate DBE responsibility prior to award of this contract by:

a.	Submitting, within 15 days of receipt of the notice of intent to award, a copy of the DBE Utilization Report (Form 25A325C) listing the certified DBEs to be used to meet the goal.

b.	If the contractor submits less DBE utilization on Form 25A325C than is required to meet the Original DBE Utilization Goal, documentation of Good Faith Effort in the form of the Summary of Good Faith Effort Documentation (Form 25A332A and attachments) and DBE Contact Reports (25A321A) shall be submitted. If accepted by the Department, this lower DBE utilization becomes the Revised DBE Utilization Goal.

If the bidder cannot demonstrate the ability to meet the Original DBE Utilization Goal, failure to document the minimum required Good Faith Efforts will result in the bid being declared nonresponsive.

c.	Where the bidder submits more DBE utilization on Form 25A325C than is required by the Original DBE Utilization Goal, this higher DBE utilization, if accepted by the Department, becomes the Revised DBE Utilization Goal.

2.	Phase II - Construction. At the preconstruction conference, the Contractor shall submit, in writing, the designation of a DBE officer.

The CUF work items and creditable dollar amounts shown for a DBE on the DBE Utilization Report (Form 25A325C) shall be included in any subcontract, purchase order or service agreement with that DBE. Prior written request by the Contractor and approval from the Engineer is required for the replacement of a DBE for any reason. If DBE replacement is approved, the Contractor is obligated to replace the DBE with another DBE for the same work in order to still meet the Revised DBE Utilization Goal. If the Contractor cannot find a

replacement DBE, the Contractor shall document the required Good Faith Efforts stipulated in Subsection 120-3.02 for the items of work to have been performed by the replaced DBE in order to have the Revised DBE Utilization Goal reduced.

120-3.02 GOOD FAITH EFFORT. The Contracting Officer will use all of the following criteria to judge if the bidder, who has not met the Original DBE Utilization Goal, has demonstrated sufficient Good Faith Effort to be eligible for award of the contract. Failure by the Contractor to perform and document any of the following actions 1-7 constitutes insufficient Good Faith Effort.

1.	Consideration of all subcontractable items. The Contractor shall, at a minimum, seek DBE participation for each of the subcontractable items upon which the DBE goal was established as identified by the Department prior to bid opening (see Form 25A324).

2.	Selection of the most appropriate items or portions of items to be performed by DBEs in order to increase the likelihood of achieving the stated goal.

3.	Notification at least 10 calendar days prior to bid opening to all DBEs listed in the Department's most current DBE Directory certified to perform those work items identified in Form 25A324 of the bidder's/Contractor's interest in securing the DBE's participation in the execution of the work. Each contact with the DBE shall be logged on a "Contact Report" (Form 25A321A).

4.	Request for DBE participation on specific items of work or services. Allegations of non-competitive DBE quotes must be documented and verifiable. A DBE quote that is more than 10.0% higher than the accepted non-DBE quote shall be deemed non-competitive, provided the DBE and non-DBE quotes are for the exact same work or service. Where the Contractor rejects a DBE quote as being non-competitive under this condition, the work performed and payments received by the non-DBE during the execution of the contract shall be consistent with the non-DBE's accepted quote. This does not preclude increases as a result of Change documents issued by the Department.

5.	Provision of assistance to DBEs who need help in obtaining bonding or insurance required by the bidder.

6.	Providing prospective DBEs with adequate information about the requirements of the contract regarding the specific item of work or service sought from the DBE.

7.	Follow-up of initial solicitations for interest by contacting DBEs to determine with certainty whether or not they were interested in bidding. Documentation of follow-up contacts shall be logged on the "Contact Report" (Form 25A321A).

Items 4. through 7. will be utilized to evaluate any request from the Contractor for a reduction in the Revised DBE Utilization Goal due to the default or decertification of a DBE and the Contractor's subsequent inability to obtain additional DBE participation.

120-3.03 COMMERCIALLY USEFUL FUNCTION (CUF). Measurement of attainment of the Revised DBE Utilization Goal shall be based upon the actual amount of money received by the DBEs for creditable CUF work on this project as determined by the Engineer in accordance with this Section.

CUF is limited to that of a:

a.	regular dealer,

b.	manufacturer,

c.	broker,

d.	subcontractor

e.	joint-venture, or

f.	prime contractor.

In order for the CUF work of the DBE to be credited toward the goal, the Contractor shall ensure that all of the following requirements are met:

1.	The DBE shall be certified in the appropriate category at the time of:

a.	the Engineer's approval of the DBE subcontract; and

b. 	the issuance of a purchase order or service agreement by the Contractor to a DBE performing as either a manufacturer, regular dealer, or broker (with a copy to the Engineer).

2.	The CUF performed by a DBE certified in a supply category will be evaluated by the Engineer to determine whether the DBE performed as either a broker, regular dealer, or manufacturer of the product provided to this project.

3.	A DBE trucking firm certified and performing work in a transportation/hauling category is restricted within that category to the CUF of a broker. (This does not effect the CUF of that same firm, when performing work as a subcontractor and certified in another category such as embankment or excavation which could include the hauling of materials for that work.)

4.	The Contractor will receive credit for the CUF performed by DBEs as provided in this Section. Contractors are encouraged to contact the Engineer in advance of the execution of the DBE's work or provision of goods or services regarding CUF and potential DBE credit.

5.	Should a DBE performing a CUF become decertified during the term of the subcontract, purchase order, or service agreement for reasons beyond the control of and without the fault or negligence of the Contractor, the work remaining under the subcontract, purchase order, or service agreement may be credited toward the Revised DBE Utilization Goal.

6.	Should the DBE be decertified between the time of contract award and the time of the Engineer's subcontract approval or issuance of a purchase order or service agreement, the work of the decertified firm shall not be credited toward the Revised DBE Utilization Goal. The Contractor must still meet the Revised DBE Utilization Goal by either:

a.	Withdrawing the subcontract, purchase order or service agreement from the decertified DBE and expending Good Faith Effort (Subsection 120-3.02, items 4-7) to replace it with one from a currently certified DBE for that same work or service through subcontractor substitution (Subsection 103-1.01, or

b.	Continuing with the subcontract, purchase order or service agreement with the decertified firm and expending Good Faith Effort to find other work not already subcontracted out and DBEs in an amount to meet the Revised DBE Utilization Goal through either

1)	subcontractor substitution (Subsection 103-1.01),

2)	increasing the participation of other DBEs on the project,

3)	documenting Good Faith Efforts (Subsection 120-3.02, items 4-7),

4)	or by a combination of the above.

7.	The DBE may perform work in categories for which it is not certified, but only work performed in the DBE's certified category meeting the CUF criteria may be credited toward the Revised DBE Utilization Goal.

8.	The Engineer shall consider the following criteria when determining what CUF is being performed by the DBE:

a.	The work performed shall be necessary and useful work required for the execution of the contract.

b.	The scope of work shall be distinct and identifiable with specific contract items of work, bonding, or insurance requirements.

c.	The work shall be performed, controlled, managed, and supervised by employees normally employed by and under the control of the certified DBE, with the exception allowed under (d) below. Either the DBE owner or an on-site DBE representative, DBE superintendent, or DBE foreman shall be responsible for the work at the site. All such DBE representatives must be designated as a key employee in the DBE's certification records with the Department prior to DBE subcontract award.

d.	The DBE shall use their own employees and equipment for the execution of the work. An exception to this requirement may be permitted where the DBE must perform a specialty task or where the work is in a remote area. In such instance, the DBE may temporarily augment its project workforce with another contractor's equipment and employees (not to include supervision) in order to perform the   work, if the Department considers this normal practice performed by non-DBE contractors, within the Alaskan construction industry.

On any project, this practice shall not involve more than 33.3% of the DBE's subcontract value. Also, the Contractor shall submit a request in writing from the DBE and secure the Department's approval for such arrangement prior to commencement of the DBE's subcontract work involved. Exclusive of this arrangement, the DBE's project work force shall be regular DBE employees.

In all instances, the DBE shall be responsible for its payroll and labor compliance requirements concerning all workers under its control. DBE leases and payments for equipment must be documented; Contractor withholding or retainage for DBE labor and equipment usage is not permissible. Two-party checks to individuals are not permissible.

e.	The manner in which the work is sublet or performed shall conform to standard, statewide industry practice within Alaska, as defined by the Department. The work or provision of goods or services shall have a market outside of the DBE program (must be performed by non-DBE firms within the Alaskan construction industry). Otherwise, the work or service will be deemed a superfluous step in the contracting or purchasing process and no DBE credit will be allowed.

There shall be no DBE credit for lower-tier non-DBE subcontract work, unless the Department defines this lower-tier subcontracting as standard, statewide industry practice within Alaska.

f.	The cost of the goods and services shall be reasonable and competitive with the cost of these goods and services outside the DBE program within Alaska. Materials or supplies needed as a regular course of the Contractor's operations such as fuel, maintenance, office facilities, portable bathrooms, etc. are not creditable.

The cost of materials actually incorporated into the project by a DBE subcontractor is creditable toward the DBE goal only if the DBE is responsible for ordering and scheduling the delivery of creditable materials and fully responsible for ensuring that the materials meet specifications.

g.	All subcontract work, with the exception of truck hauling, shall be sublet by the same unit of measure as is contained in the Bid Schedule unless prior written approval of the Engineer is obtained.

h.	The prime contractor shall not perform the business, accounting, billing, and similar functions of the DBE. The Engineer may, in accordance with AS 36.30.420(b), inspect the offices of the DBE and audit the records of the DBE to assure compliance.

i. 	Credit will not be allowed for payments made by the Contractor to others on behalf of the DBE.

Two-party checks may be issued by the Contractor on an occasional basis to the DBE and another business for work or services performed under the contract; however, the Engineer shall be notified in writing in advance. DBE credit will not be given for these two-party payments, if issued on a routine basis or issued to an extent greater than that offered by the prime to non-DBEs on the project.

j.	A DBE trucking firm certified and performing work in the transportation/hauling category shall have a supervisor on-site at all times in charge of the dispatching of trucks and the hauling of materials before any DBE credit may be credited. The DBE supervisor must be regularly employed by the DBE and designated as a key employee in the DBE's certification records with the Department prior to prime contract award.

9.	The Contractor shall provide proof (canceled checks or bank statements that identify payor, payee, and amount of transfer) of the actual monies paid for the qualifying work, goods and services provided by DBEs.

10.	If the quantity of work of a bid item which involves a DBE is reduced by the Department, the Original and Revised DBE Utilization Goals on Form 25A325C are reduced proportionately.

120-3.04 DEFAULT OF DBE. In the event that a DBE who has been placed under contract or to whom a purchase order or similar agreement has been issued defaults on their work for whatever reason, the Contractor shall immediately notify the Engineer of the default and the circumstances surrounding the default. The Contractor shall take immediate steps, without any order or direction from the Engineer, to retain the services of other DBEs to perform the defaulted work. In the event that the Contractor cannot obtain replacement DBE participation, the Engineer may adjust the Revised DBE Utilization Goal if, in the opinion of the Engineer, both of the following criteria have been met:

1.	The Contractor had no fault or negligence in the default and that the circumstances surrounding the default were beyond the control of the Contractor.

2.	The Contractor is unable to find replacement DBE participation and has adequately performed and documented the Good Faith Effort expended in accordance with items 4 through 7 of Subsection 120-3.02 GOOD FAITH EFFORT for the defaulted work.

The Revised DBE Utilization Goal will be adjusted to reflect only that amount of the defaulted DBE's work that can not be replaced.

120-4.01 METHOD OF MEASUREMENT. The Contractor shall be entitled to count toward the Revised DBE Utilization Goal those monies actually paid to certified DBEs for CUF work performed by the DBE as determined by the Engineer. The Contractor will receive credit for the utilization of the DBEs, as follows:

1.	Credit for work performed by a DBE prime contractor is 100%, not to exceed the Original DBE Utilization Goal.

2.	Credit for the CUF of a subcontractor is 100% of the monies actually paid to the DBE under the subcontract for creditable work and materials.

3.	Credit for the CUF of a manufacturer is 100% of the monies paid to the DBE for the creditable materials manufactured.

4.	Credit for the CUF of a regular dealer of a creditable material, product, or supply is 60% of its value. The value will be the actual cost paid to the DBE but will not exceed the bid price for the item.

5.	Credit for the CUF of a broker performed by a DBE certified in a supply category for providing a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the procurement contract for the creditable item.

6.	Credit for the CUF of a broker performed by a DBE certified in the transportation/hauling category for arranging for the delivery of a creditable material, product or supply is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the cost of the hauling subcontract.

7.	Credit for the CUF of a broker performed by a DBE certified in a bonding or insurance category for arranging for the provision of insurance or bonding is limited to a reasonable brokerage fee. The brokerage fee shall not exceed 5% of the premium cost.

8.	Credit for the CUF of a joint venture (JV) (either as the prime contractor or a subcontractor) may not exceed the percent of the DBE's participation in the joint venture agreement, as certified for this project by the Department. The DBE joint venture partner shall be responsible for performing all of the work as delineated in the certified JV agreement.

120-5.01 BASIS OF PAYMENT. Meeting the Revised DBE Utilization Goal will be considered subsidiary to other items of work and no separate payment will be made.

If the Contractor fails to utilize the DBEs listed on Form 25A325C as scheduled or fails to submit required documentation to verify proof of payment or documentation requested by the Department to help in the determination of CUF, retainage may be withheld from progress payments. The retainage shall be sufficient to assure funds are available to cover the cost of the disincentive or potential disincentive.

If the Contractor fails to meet the Revised DBE Utilization Goal, payments will be reduced as a disincentive. The amount of the disincentive shall be equal to 50% of the difference between the Revised DBE Utilization Goal expressed in dollars and the total creditable DBE participation as determined by the Engineer.

If and only after the Original DBE Utilization Goal established on Form 25A325C in terms of dollars has been met, the Contractor may be eligible for an incentive payment based upon the following calculation:

10% of the total dollar amount of CUT work performed by DBE subcontractors not needed in the calculation to meet the Original DBE Utilization Goal; except that the total incentive paid to the Contractor will not exceed 2% of the total basic bid amount at time of original contract award or $100,000, whichever is less.

Payment of the incentive will be made on the final estimate. The disincentive will be withheld in the form of retainage during the course of the project. If sufficient retainage has not been withheld to cover the cost of the disincentive, the Contractor shall remit same to the Department within 30 days of being billed for the amount due.

A Change Order is not required for DBE Adjustment. The Notice To Proceed shall constitute the notice required to initiate DBE Adjustment.

Payment or Deduction will be made under:

Pay Item No.	Pay Item	Pay Unit

120(1)	DBE Adjustment	Contingent Sum

## SECTION 205

EXCAVATION, BACKFILL AND

FOUNDATION FILL FOR STRUCTURES

205-1.01 DESCRIPTION.  Add the following:  The work shall also include excavation and backfill for the construction of reinforced concrete abutment seat extensions as shown on the plans and as described in these special provisions.

SECTION 501

STRUCTURAL CONCRETE

Special Provisions

501-1.01 DESCRIPTION. Add the following:  This work shall also consist of removing portions of existing bridges and saw cutting the pier caps as shown on the plans or as described in these special provisions.

Where portions of a bridge are to be chipped or removed, the chipping and removal operations shall be performed without damage to any portion of the structure that is to remain in place.  All damage to existing concrete, which is to remain in place, shall be repaired to a condition equal to that existing prior to the beginning of the chipping or removal operations.  The cost of repairing existing concrete damaged by the

Contractor’s operation shall be at his expense.

Before beginning concrete removal operations involving the removal of a portion of a monolithic concrete element, a saw cut approximately one inch deep shall be made to a true line along the limits of removal on all faces of the element which will be visible in the completed work.

This work shall also consist of patching cored holes in concrete decks with concrete and asphalt surfacing with cold mix.  In addition this work shall also include the installation of blockouts for utilities and drainage work as indicated on the plans.

501-2.01 MATERIALS.  Add the following:

Cold mix asphalt for patching bridge decks shall be commercial quality.

Pipe required, as indicated on the plans, shall be Polyvinyl chloride (PVC) commercial quality.

    - PROPORTIONING.  Under Item 1., Determining the Proportions and Batch Weights, Delete the first paragraph and substitute the following: The Contractor shall submit a concrete mix design to the Engineer for approval and samples of all the materials in the design (enough for 3 trial batches).  The design shall include the amount of cement, fine and coarse aggregates (in a saturated surface-dry condition), weight of water, and the amounts of each admixture required per cubic yard of concrete.  Supporting documentation of test results shall be included with the submittal.  Structureal concrete shall be developed in accordance with the following ACI  specifications

ACI 211.1 for normal concrete

ACI 211.3 for no slump concrete

The mix design strength values shall be determined according  to ACI 214 for the f’c noted on the bridge or structural drawings.  If no design strength is indicated, 4000 psi shall be used.  Concrete failing to meet the design strength in the completed structure shall be subject to rejection by the Engineer.

The above specified design strength of 4000 psi shall not apply to Class S and Class W concrete, which shall conform to Table 501-1.

Standard Modifications

Material properties shall be determined in accordance with the following test methods:

| Property | Test Method |
| --- | --- |
| Slump | AASHTO T 119 |
| Air Content | ATM T-8 |
| Compressive Strength | AASHTO T 22 |
| Unit Weight | AASHTO T 121 |
| Cement Content | AASHTO T 121 |

The Contractor may request a modification from the design criteria listed in Table 501-1 and discharge time specifications if the proposed concrete mix design meets ACI 211 and ACI 214 specifications.  These modifications must be approved by the Engineer and then included in the mix design submittal.

Approval of the concrete mix design will be based on 28-day strength results from trial batches performed by the Engineer. A mix design may be approved on the basis that the 7-day compressive strength requirements, provided no accelerators or Type III cement has been used.

Production may begin only after the mix design is approved.

In the second paragraph under Item 3, replace "Polysar 1186" with "Styrofan 1186". (5/12/89)M14

Special Provisions

501-3.02  BATCHING.  Add the following to item number 5., Batching:  Furnish the mix design number and a list of all ingredients, their individual weights, moisture contents of the various aggregates and the individual truck water meter reading when batched, with each truck load or batch of concrete supplied.(7/2/93)S54

Standard Modifications

501-3.05  FORMS.  Delete paragraphs 12 and 13 (the first two paragraphs on page 175) and substitute the following:  Permanent metal forms may be used only if shown on the plans.  The construction of concrete bridge decks with permanent steel bridge deck forms shall conform to the requirements of this specification.  Removable forms may be substituted for permanent metal forms with no adjustment in prices.  (5/12/89)M15

Special Provisions

501-3.05  FORMS.  Add the following:  The Contractor shall submit detail drawings and design calculations for the falsework proposed.  The falsework detail drawings shall be signed by an engineer who is registered as a Civil Engineer in the State of Alaska.   The falsework shall be designed in accordance with the latest edition of the AASHTO Specifications, "Guide Design Specifications for Bridge Temporary Works."

501-3.06  PLACING CONCRETE.    Replace the last sentence of item 2. Pumping Concrete with the following:  Concrete samples for testing shall be taken at the discharge end of the pipe.  The Contractor shall provide the necessary samples of concrete as directed. (7/2/93)S65

Add the following to item 7. Forming Construction Joints:  Construction joints shall be made only where shown on the plans, unless otherwise approved by the Engineer.

All construction joints shall be cleaned of surface laitance, curing compound and other foreign materials before fresh concrete is placed against the surface of the joint.  Abrasive blast methods shall be used to clean all construction joints to the extent that clean aggregate is exposed.  All construction joints shall be flushed with water and allowed to dry to a surface dry condition immediately prior to placing concrete.

When existing structures are to be modified, construction joints between new and existing concrete shall be cleaned and flushed as specified above.  When a roughened concrete surface is shown on the plans, the existing concrete surface shall be roughened to a full amplitude of approximately 1/4 inch by abrasive blasting or mechanical equipment.  Pulverized concrete and waste sand from abrasive blasting shall not be discharged into streams.  The pulverized concrete and waste sand from abrasive blasting shall be removed from work platforms an disposed of properly.

When new concrete is shown on the plans to be joined to existing concrete by means of reinforcing steel dowels bonded by an epoxy cartridge system into holes drilled in the existing concrete, the holes shall be drilled by methods that will not shatter or damage the concrete adjacent to the holes.  Holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained shall be rejected.  A new hole, which does not strike reinforcement, shall be drilled adjacent to the rejected hole to the depth shown on the plans.  With the approval of the Engineer, all holes including rejected holes may be cored through reinforcing steel to the correct depth.   All rejected holes will be filled with epoxy grout.

The epoxy cartridge system shall consist of (1) a bonding material that is a two-component epoxy contained in a cartridge having two separate chambers and (2) an applicator that is a special dispensing gun having a replaceable static mixing nozzle.  The epoxy cartridge system used shall be appropriate for the service temperature and ambient concrete temperature at the time of installation.

All epoxy cartridge systems shall be subject to the approval of the Engineer.  Epoxy cartridge systems shall meet the requirements of the Acceptance Criteria for Adhesive Anchors in Concrete and Masonry Elements, AC58, dated April, 1995, by the ICBO Evaluation Service, Inc.  The suitability requirements for creep, in-service temperature, dampness, freezing and thawing, and seismic qualification of these acceptance criteria shall be met.  Approval of epoxy cartridge systems shall be contingent upon the Contractor submitting to the Engineer one sample of each type of epoxy cartridge system, manufacturer's installation instructions, and certified results of tests, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.  Epoxy cartridge systems previously tested and approved by the Engineer need not be re-tested.

Each epoxy cartridge shall be clearly and permanently marked with the manufacturer's name, model number of epoxy cartridge system, manufacturing date, and lot number.  Each carton of epoxy cartridges shall contain the manufacturer's recommended installation procedures, minimum cure time, and such warning or precautions concerning the contents as may be required by State or Federal Laws and Regulations.

Each shipment of the epoxy cartridge system, regardless of which epoxy product is furnished, shall be accompanied by a Certificate of Compliance as provided in Section 106-1.05, "Certification of Compliance," of the Standard Specifications.  The certificate shall state that the material complies in all respects to the specifications and data submitted in obtaining acceptance.

The diameters and depths of the drilled holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be insufficient to develop the ultimate strength of the steel dowel.  The drilled and cored holes shall be clean and dry at the time of placing the bonding material and the steel dowels.

After bonding, dowels shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Dowels that are improperly bonded, as determined by the Engineer, will be rejected.  New holes shall be drilled, and new dowels placed and securely bonded to the concrete at the Contractor's expense.

Add the following to item 9. Placing Anchor Bolts:  Coring concrete shall consist of coring of various diameters through reinforced concrete bridge members at abutments and piers, as shown on the plans and in conformance with the requirements in these special provisions.  Holes cored through asphalt surfacing shall be patched with commercial grad cold mix asphalt.

The holes shall be cored by methods that will not shatter or damage the concrete adjacent to the holes.

Water for core drilling operations shall be from the local domestic water supply or shall not contain more than 1000 parts per million of chlorides as Cl, nor more than 1300 parts per million of sulfates as SO4, nor shall it contain any impurities in a sufficient amount to cause discoloration of the concrete or produce etching of the surface.  If water is to be taken from a lake, stream, or other natural water body containing fish, and the pump intake hose is less than 2 inches in diameter, the Contractor shall immerse the intake in a 5 gallon bucket perforated with 3/32 inch holes.  For larger pumps, a box with screen openings no more than 0.04 inches (1 mm) shall be used.

Unfiltered water from core drilling operations shall not be permitted to fall on public traffic, to flow across shoulders or lanes occupied by public traffic, or to flow into gutters, other drainage facilities, or streams.  Wastewater from coring must be contained and filtered before being discharged into any stream, such that the wastewater meets the standards given in the General Permit.

When new structural steel supports are shown on the plans to be connected to existing concrete by means of anchor bolts bonded by an epoxy cartridge system into holes cored in the existing concrete, the holes shall be cored by methods that will not shatter or damage the concrete adjacent to the holes.  Existing reinforcement may be encountered at the hole locations shown on the plans.  Holes shall be cored through any reinforcement encountered.

The epoxy cartridge system shall meet the requirements described in Section 501-3.06, Placing Concrete, Item 7, forming Construction Joints, of these Special Provisions.

The diameters and depths of the cored holes shall be as recommended by the manufacturer, but in no case shall the depth and diameter of the hole be insufficient to develop the ultimate strength of the anchor bolt.  The cored holes shall be clean and dry at the time of placing the bonding material and the anchor bolts.

After bonding, anchor bolts shall be supported as necessary to prevent movement during curing and shall remain undisturbed until the epoxy has cured the minimum time specified by the manufacturer.  Anchor bolts that are improperly bonded, as determined by the Engineer, will be rejected.

501-4.01  METHOD OF MEASUREMENT. Add the following:  The unit of measurement for drilling and bonding dowels will be the actual number of dowels installed in place, completed and accepted.

Drilling and bonding dowels, as defined herein, includes all labor, materials (except reinforcing steel dowels), tools, equipment, and incidentals, and doing all work involved in drilling the holes and bonding the dowels with epoxy cartridges, complete in place, as shown on the plans, as specified, and as directed by the Engineer.

The unit of measurement for coring and bonding anchor bolts will be the actual number of anchor bolts installed in place, completed and accepted.

Coring and bonding anchor bolts, as defined herein includes all labor, materials (except anchor bolts), tools, equipment, and incidentals, and doing all work involved in coring the holes and bonding the anchor bolts with epoxy cartridges, complete in place, as shown on the plans, as specified, and as directed by the Engineer.

The unit of measurement for coring concrete will be by the linear foot measured along the centerline of the hole.

Coring concrete, as defined herein, includes all labor, materials, tools, equipment, and incidentals, and doing all work involved in coring the holes, including control of water from core drilling, as shown on the plans, as specified, and as directed by the Engineer.

The portions of bridge to be chipped or removed and saw cutting of the pier caps will not be measured for payment.

    - BASIS OF PAYMENT.  Add the following to item 2. Unit Price Basis:  Coring concrete will be paid for at the contract price per linear foot determined as provided in Subsection 501-4.01.  Drill and bond dowels will be paid for at the contract price per each dowel as provided in Subsection 501-4.01. Core and bond anchor bolts will be paid for at the contract price per each anchor bolt as provided in Subsection 504-4.01.  Cold mix asphalt surfacing required to patch holes cored in the bridge decks shall be subsidiary to items 501(1) Class A Concrete.

All materials and labor to provide blockouts and drains required for drainage and utilities shall be subsidiary to item 501(1) Class A Concrete.

Chipping and saw cutting of the pier caps will be subsidiary to Item 501(1) Class A Concrete.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

501(8)	 	Coring Concrete	Linear Foot

501(9)	Drill and Bond Dowels 	Each

501(10)	Core and Bond Anchor Bolts	Each

SECTION 502

PRESTRESSED CONCRETE STRUCTURES

Standard Modifications

502-1.01 DESCRIPTION. Add the following to the fourth paragraph: Alternative designs shall be based on the assumed prestressing losses outlined in Subsection 502-1.02, Prestressing Methods.

(5/12/89)M16

Special Provisions

502-1.01 DESCRIPTION. Add the following:  This work shall also consist of prestressing cast-in-place concrete as shown on the plans, as specified and as directed by the Engineer.

Standard Modifications

502-1.02 PRESTRESSING METHODS. Revise the assumed stress losses in the fourth paragraph to read:

Pretensioning:

Stress relieved strand		45,000 psi

Low relaxation strand		40,000 psi

Post-tensioning, excluding friction losses:

Stress relieved strand		35,000 psi

Low relaxation strand		32,000 psi

Bar				25,000 psi

The above losses are based on a jacking stress in the strands of no more than 0.70 GUTS (guaranteed ultimate tensile strength).

502-3.01 CONSTRUCTION REQUIREMENTS.

6.	Pretensioning. In the last paragraph, change "0.80 GUTS" to read "0.75 GUTS".

502-4.01 METHOD OF MEASUREMENT.

1.	Structural Members. In the second sentence, change "reinforcing and prestressing steel," to read "reinforcing steel (uncoated and/or epoxy coated), prestressing steel,".(5/12/89)M16

Special Provisions

502-4.01 METHOD OF MEASUREMENT.  Add the following:  Prestressing cast-in-place concrete will not be measured for payment.

Prestressing cast-in-place concrete, as defined herein, includes all labor, materials, tools, equipment, and incidentals, and doing all work involved in placing and tensioning prestressing steel in cast-in-place concrete structures, complete in place, as shown on the plans, as specified, and as directed by the Engineer.

Standard Modifications

502-5.01 BASIS OF PAYMENT. Delete the next to the last paragraph.(5/12/89)M16

Special Provisions

502-5.01 BASIS OF PAYMENT.  Add the following:  Prestressing cast-in-place concrete will be paid for at the contract lump sum price.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

502(2)	Prestressing Cast-In-Place Concrete	Lump Sum

SECTION  504

STEEL STRUCTURES

Special Provisions

504-1.01  DESCRIPTION.  Add the following:  The work shall include the furnishing, fabricating, erecting and galvanizing of structural metals units shown on the plans.  These metals shall include high strength rods (ASTM A449, A572 and A722), nuts, washers, steel plates and incidentals.

The work shall include the furnishing, fabricating, erecting and galvanizing of  bridge joint restrainer units shown on the plans and as describe in these special provisions.

An approved thread locking system, consisting of a cleaner, primer and anaerobic adhesive, shall be applied where shown on the plans.  Lubricants and foreign materials shall be removed from the threaded areas of both parts using the cleaner and small wire brush.  The primer shall be applied to cover the threaded areas of both parts.  The anaerobic adhesive shall be applied to fill the male threads in the area of the final position of the nut.  The nut shall be installed at the location and to the torque shown on the plans, and an additional fillet of anaerobic adhesive shall be applied completely around the exposed junctions of the nut and male part.

This work shall also include jacking the girders and providing temporary support, dismantling and removing the existing bearings and installing new bearings at Indian River Bridge as shown on the plans.

504 -2.01 MATERIAL. Add the following:

Bridge Joint Restrainer Units 	Section 716

Standard Modifications

504-3.01  FABRICATION.  Under item 7. Bolted Connections, High Tensile Strength Bolts,  delete paragraphs 5 through 14, and Table 504-3 and substitute the following:  All fasteners shall be tightened to give at least the required minimum tension values shown in Table 504-2 on completion of the joint.  All bolts and nuts in a connection shall be made by the same manufacturer.

In order to achieve the minimum tension values shown in Table 504-2, Required Bolt Tension, direct load indicating washers, conforming to the requirements of ASTM P959, shall be used.  The suitability of the device shall be demonstrated by testing a representative sample of not less than three devices for each diameter and grade of fastener used in the structure in a calibration device capable of indicating bolt tension.  The test assembly shall include flat, hardened washers, if required in the actual connection, arranged as those in the actual connection to be tensioned.  The calibration test shall demonstrate that the device indicates a tension not less than five percent greater than that required by Table 504-2, Required Bolt Tension.  Manufacturer's installation procedures shall be followed for installation of bolts in the calibration device and in all connections.  Special attention shall be given to proper installation of flat, hardened washers when load indicating devices are used with bolts installed in oversized or slotted holes and when the load indicating devices are used under the turned element.

Unless otherwise permitted, the load indicating device shall be placed under the bolt head, and only the nut shall be turned when tightening the bolt.  The device shall indicate full tensioning of the bolt when the opening reaches zero.

Bolts shall be installed in all holes of the connection and brought to snug tight condition.  All fasteners shall then be tightened, progressing systematically from the most rigid part (usually near the center) of the connection to the free edges, or as directed, in a manner that will minimize relaxation of previously tightened fasteners.  It may be necessary to provide multiple cycles of systematic tightening.

High-strength bolts shall not be reused.  Previously fully-tightened bolts which may have been loosened by the tightening of adjacent bolts shall be removed and replaced with new bolts, nuts, and load indicating devices.

(5/12/89)M18

Special Provisions

504-3.01 FABRICATION. Delete number item 8 and substitute the following: Welding shall conform to the most recent edition of the AASHTO/AWS Bridge Welding code D1.5 except that welding of steel tubes, railing, grates, grate frames, deck expansion joints, and existing structures shall conform to the most recent edition of AWS D1.1.

Charpy V-notch impact test requirements shall be as shown on the plans but in no event shall the Charpy values for filler metals be less than that of the base metals to be joined when tested at the same temperature as the base metal.

Minimum preheat and interpass temperatures for field welds shall be 220 degrees Fahrenheit.

504-3.02 ERECTION Add the following to item 1. Holes may be drilled after galvanizing provided all holes are repaired by thoroughly wire brushing the damaged areas and removing all loose and cracked coating, after which the cleaned areas shall be painted with 2 applications of galvanizing repair paint.

Existing structural steel paint areas damaged by the Contractor's operations and holes drilled through existing steel members shall be repaired by thoroughly wire brushing the damaged areas and removing all loose and cracked coating, after which the cleaned areas shall be painted with 2 applications of galvanizing repair paint.

Existing structural steel on some of the bridges in this project are known to be coated with lead based paint.  Other bridges may also be coated with lead based paint.  Bearing replacement, installation of bridge joint restrainer units, installation of restrainer rods and other various items of work will require disturbing or removing a very small amount of paint.  The Contractor shall follow all applicable OSHA, EPA, and Department of Environmental Conservation requirements during the removal process.

The Contractor must assure that the restrainer units will fit through or around any obstacles prior to installing anchor brackets or plates.

The Contractor shall submit a bearing replacement plan describing the removal of the existing bearings and installation of the new bearings to the Engineer.  This plan shall show the sequence of operations and the proposed method of jacking and support during the rehabilitation operation.  The Contractors bearing replacement plan shall provide for the vertical, longitudinal, and lateral stability of the bridge during the bearing replacement operation.  The Engineer may discontinue operations at any time it appears that the work is resulting in undue damage to the bridge or is compromising the safety of the workers or the public.  The Contractor will be responsible for repairing any damage to the structure resulting from the bearing replacement operations.

All materials removed and not reinstalled in the course of this work shall be disposed of in accordance with the requirements of Section 202.

The Contractor shall schedule his work so that all girders of a span are jacked simultaneously, and all of the existing bearings of a span shall be removed and replaced with new bearings in one continuous shift.  The bridge shall be attended by the Contractor at all times while supported on jacks or temporary supports.  No overloads or staging of equipment or materials shall be allowed on the bridge during the bearing replacement operation.  It is the Contractors responsibility to contact the overload Permit Officer at (800) 478-3676 or (907) 345-7750 seven days prior to jacking any girders, and to provide him with a bearing replacement schedule and alerting him to the no overload provision during bearing replacement.

Add the following to paragraph 8.	Setting Shoes and Bearings.:

Epoxy adhesive, conforming to AASHTO M-235, shall be applied to the bottom surfaces of the elastomeric bearing pads prior to placement.  The pads shall be secured and restrained from movement until the epoxy has cured and full adhesion is achieved between each pad and its bearing surface.

Delete the first three sentences of the second paragraph and add the following:

Grout to be place under masonry plates shall be a high-strength, non-shrink, non-corrosive, non-metallic, cement-based grout conforming to ASTM C1107, Grade C.  The grout shall develop a 28-day compressive strength (fc) of at least 9000 psi minimum, when tested in conformance with ASTM C109.  The grout shall meet the requirements of Alaska Test Method T-30.

The grout shall be mixed and placed according to the manufacturers written instructions.  The grout shall be mixed to a Plastic consistency for placement.

The new bearing assembly shall be set on the existing bearing masonry plate, centered under the girder and web stiffener.  The base plate of the new bearing shall be welded to the existing masonry plate as shown on the plans and the portion of the new bearing base plate which extends past the existing masonry plate shall be dry packed with grout.  If any portion of the existing pier is high enough to interfere with setting the new bearing it shall be bushed down to allow setting of the bearing.

504-4.01 METHOD OF MEASUREMENT.  Add the following to item 5. High-Strength Bolts:

Bolt Diameter (Inches)			Pound per 100

Heads or Nuts

1-3/4						204

Add the following:  The quantity to be paid for shall be the actual number of bridge joint restrainer units and restrainer rods, installed in  place, completed and accepted.  All steel anchors brackets, pipe sleeves, and high strength bolts shall be included in the contract price for bridge joint restrainer units.

Each bridge joint restrainer unit, as defined herein included all labor, materials, tools, equipment, and incidentals, and doing all work involved in installing the units as shown on the plans, as specified, and as directed by the Engineer.

Bearing Replacement will not be measured for payment, but will be paid for at the contract lump sum price.  Bearing Replacement, as defined herein, includes all labor, materials, tools, equipment, and incidentals, and doing all work involved in jacking the girders and providing temporary support, dismantling and removing the existing bearings and installing new bearings, complete in place, as shown on the plans, as specified, and as directed by the Engineer.

Elastomeric bearing pads shown on the plans as part of longitudinal restrainers will not be measured for payment, but will be considered subsidiary.

The thread locking system shown on the plans will not be measured for payment, but will be considered subsidiary.

504-5.01 BASIS OF PAYMENT.  Add the following:  Bridge joint restrainer units will be paid for at the contract price per each unit determined as provided in Subsection 504-4.01

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

504(3)	Bridge Joint Restrainer Units	Each

504(4)	Bearing Replacement	Lump Sum

504(5)

Restrainer Rods	Each

SECTION 506

TIMBER STRUCTURES

Special Provisions

506-2.01 MATERIALS. Add the following: Concrete expansion devices for attaching treated timber to abutment backwalls shall conform to the following:

Concrete anchorage devices shall be mechanical expansion or resin capsule types installed in drilled holes.  The anchorage devices shall be complete with threaded studs, hex nuts and cut washers.  Thread dimensions for externally threaded concrete anchorage devices shall conform to ANSI Standard: B1.1 having a Class 2A tolerance.  Thread dimensions for internally threaded concrete anchorage devices shall conform to the requirements in ASTM Designation: A 563.

Mechanical expansion anchors shall be the integral stud type or the shell type with internal threads and an independent stud.  Self-drilling mechanical expansion anchors shall not be used.

All metal parts of anchorage devices shall be fabricated from steel, which shall be either corrosion resistant (stainless steel) or be protected with a corrosion resistant coating.  The coating shall not have an adverse chemical reaction with concrete.

Mechanical expansion and resin capsule anchors shall, when installed in accordance with the manufacturer's instructions and these special provisions and tested in accordance with California Test 681, withstand the application of a sustained tension test load of at least the following values for a period of at least 48 hours with a movement of not greater than 0.035 inch:

| Stud Diameter | Sustained Tension Test Load Inches(pounds) |  |
| --- | --- | --- |
| 1-1/4 |  | 31,000 |
| 1 |  | 17,900 |
| 7/8 |  | 14,400 |
| *3/4 |  | 5,000 |
| 5/8 |  | 4,100 |
|  |  | 3,200 |
| 3/8 |  | 2,100 |
| 1/4 |  | 1,000 |

*Maximum stud diameter permitted for mechanical expansion anchors.

All concrete anchorage devices shall be subject to the approval of the Engineer.  Approval of anchorage device types and sizes shall be contingent upon the Contractor submitting to the Engineer one sample of each type of concrete anchorage device, manufacturer's installation instructions, and certified results of tests, either by a private testing laboratory or the manufacturer, indicating compliance with the above requirements.  Anchorage devices previously tested and approved by the Engineer need not be re-tested.

If the manufacturer's instructions do not include specific torque requirements, nuts used to attach timber shall be torqued to the following installation torque values in foot-pounds:

| Stud Diameter (inches) | Shell-Type Mechanical Expansion Anchors | Integral-Stud Type Mechanical Expansion Anchors | Resin-Capsule Anchors |
| --- | --- | --- | --- |
| 1-1/4 | --- | --- | 550 |
| 1 | --- | --- | 300 |
| 7/8 | --- | --- | 200 |
| 3/4 | 80 | 175 | 135 |
| 5/8 | 35 | 90 | 80 |
|  | 22 | 50 | 35 |
| 3/8 | 11 | 25 | 15 |
| 1/4 | 4 | 7 | 5 |

506-3.04 HOLES FOR BOLTS, DOWELS, RODS AND LAG SCREWS. Add the following: Concrete anchorage devices shall be installed in the concrete as shown on the plans, as recommended by the manufacturer of the devices, and as specified herein, so that the attached timber will bear firmly against the concrete.  Shell type mechanical expansion anchors shall be installed so that the top surface of the anchor body remains  to one inch below the surface of the concrete after expansion.  After installation of shell type mechanical expansion anchors, and prior to mounting timber, the Contractor shall demonstrate in the presence of the Engineer that the expansion anchor is firmly seated within the above tolerances.

Holes in existing concrete for mechanical expansion or resin type anchor devices shall be drilled by methods that will not shatter or damage the concrete adjacent to the holes.  Holes in which longitudinal or transverse reinforcement is encountered during drilling before the specified depth is attained shall be rejected.  A new hole, which does not strike reinforcement, shall be drilled adjacent to the rejected hole to the depth specified in the manufacturer's instructions.  With the approval of the Engineer, all holes including rejected holes may be cored through reinforcing steel to the correct depth.

506-4.01 METHOD OF MEASUREMENT.  Add the following:  Concrete anchorage devices will not be measured for payment, but will be considered subsidiary.  Labor, materials, tools, equipment, and incidentals, and doing all work involve in drilling or coring of holes in existing concrete and installing concrete anchorage devices will also be considered subsidiary.

SECTION 640

MOBILIZATION AND DEMOBILIZATION

Special Provisions

640-2.01 METHOD OF MEASUREMENT. Delete Item 3. and substitute the following:

3.	When the letter of project completion has been issued and the Contractor has made all the required submittals the remaining balance of the amount for this item will be paid. (5/7/91)S41

Delete Section 641 in its entirety and substitute the following:

SECTION 641

TEMPORARY EROSION AND POLLUTION

CONTROL

Special Provisions

641-1.01 DESCRIPTION. This work shall consist of temporary control measures as shown on the plans, or ordered during the life of the contract, to control temporary erosion and water pollution. This work shall include preparation of a Temporary Erosion and Pollution Control (TEPC) Plan. The Contractor shall conduct construction activities in accordance with the approved TEPC Plan.

641-1.02 TEMPORARY EROSION AND POLLUTION CONTROL PLAN. At least five (5) days prior to the preconstruction conference, the Contractor shall submit for approval by the Department's Environmental Section, a TEPC Plan consisting of the following:

1.	Methods for clearing and grubbing.

2.	Plan for installation of temporary erosion and sediment control measures, in accordance with the Department's Storm Water Manual, including, but not limited to, the following:

a.	Excavation and embankment construction;

- Containment, filtration, or discharge of wastewater for coring operations

c.	Construction of temporary and permanent drainage features;

d.	Construction in and around waterbodies and wetlands; and

e.	Control of abrasive blast media and concrete discharged into streams

f.	List of quantities, types and suppliers of materials to be used.

3.	Disposal of waste material.

4.	Containment, cleanup, and disposal of such substances, as well as the methods to be utilized for disposing of, petroleum products or other hazardous substances generated by construction equipment or activities. The plan shall also include a list of the quantities and types of materials available on site to be utilized for hazardous substance containment and cleanup activities.

The Department will review the TEPC Plan for approval within five (5) working days. If corrections or modifications are necessary to the plan, the corrected plan shall be resubmitted by the Contractor within five (5) days of receipt of the comments.

641-2.01 CONSTRUCTION REQUIREMENTS. The Engineer shall limit the surface area of erodible earth material exposed by clearing and grubbing, excavation, borrow and fill operations and direct the Contractor to provide immediate permanent or temporary pollution control measures to prevent contamination of adjacent streams, lakes, ponds or other areas of water impoundment. As necessary such work may involve the construction of temporary berms, dikes, dams, sediment basins, slope drains, and use of temporary mulches, seeding or other control devices or methods as necessary to control erosion. Temporary pollution control measures shall be used to correct conditions that develop during construction that were not foreseen during the design stage, that are needed prior to installation of permanent pollution control features, but are not associated with permanent control features on the project.

The Contractor shall be required to incorporate all permanent erosion control features into the project at the earliest practicable time as outlined in his accepted schedule.

Cut slopes shall be seeded and mulched as the excavation proceeds to the extent considered desirable and practicable.

Where erosion is likely to be a problem, clearing and grubbing operations shall be so scheduled and performed that grading operations and permanent erosion control features can follow immediately thereafter if the project conditions permit; otherwise temporary erosion control measures may be required between successive construction stages. The surface area of erodible earth material exposed at one time by clearing and grubbing shall not exceed 5 acres without written approval.

The Engineer shall limit the area of excavation, borrow and embankment operations in progress commensurate with the Contractor's capability and progress in keeping the finish grading, mulching, seeding and other such permanent pollution control measures current in accordance with the accepted schedule. Should seasonal limitations make such coordination unrealistic, temporary erosion control measures shall be taken immediately to the extent feasible and justified.

In the event of conflict between these requirements and pollution control laws, rules or regulations of other federal or state or local agencies, the more restrictive laws, rules or regulations shall apply.

The Contractor shall be responsible for the containment, cleanup, and disposal of all construction-related discharges of petroleum fuels, oil, and/or other substances hazardous to the land and water. Performance of this activity shall comply with the requirements of 18 AAC 75 and Title 46 of the Alaska Statutes.

641-3.01 METHOD OF MEASUREMENT. The method of measurement shall be as specified in the order authorizing the work.

641-4.01 BASIS OF PAYMENT. Temporary erosion and pollution control work required, which is not attributed to the Contractor's negligence, carelessness or failure to install permanent controls, will be paid for as specified in the order authorizing the work.

In the event that temporary erosion and pollution control measures are required due to the Contractor's negligence, carelessness or failure to install permanent controls as a part of the work as scheduled and as ordered, such work shall be performed by the Contractor at his own expense.

In case of repeated failures on the part of the Contractor to control erosion, pollution and/or siltation, the Engineer reserves the right to employ outside assistance or to use his own forces to provide the necessary corrective measures. Such incurred direct costs plus project engineering costs will be charged to the Contractor and appropriate deductions made from the Contractor's monthly progress estimate.

Temporary pollution control may include construction work outside the right-of-way where such work is necessary as a result of roadway construction, such as State Furnished Material sources. Temporary erosion and pollution control in connection with contractor furnished material sources shall be at the expense of the Contractor.

The erosion control features installed by the Contractor shall be acceptably maintained by the Contractor.

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

641(1)	Temporary Erosion and Pollution Control	Contingent Sum

(7/23/97)R203

SECTION 643

TRAFFIC MAINTENANCE

Special Provisions

643-1.01 DESCRIPTION. Add the following: This work consists of the necessary measures to protect and control traffic during the life of the contract including, but not limited to, furnishing, erecting, maintaining, replacing, cleaning, moving and removing the traffic control devices required to insure the safety of the traveling public and all administrative responsibilities necessary to implement this work.

The Contractor shall maintain all roadways and pedestrian and bicycle facilities affected by the work and shall construct and maintain approaches, crossings, intersections and other features as may be necessary throughout the life of the contract.

643-1.02 DEFINITIONS.

Construction Phasing Plan - A plan for each phase of the project showing how traffic will be accommodated. It should show the sequence of work by segment or phase if required

Traffic - The movement of vehicles, pedestrians, and bicyclists through road construction, maintenance operations, utility work, incident zones or similar operations.

Traffic Control Plan - A Traffic Control Plan (TCP) is a drawing or drawings indicating the method or scheme for safely guiding and protecting motorists, pedestrians, bicyclists, and workers in a traffic control zone. It depicts the traffic control devices to be used, their placement and times of use.

Traffic Control Zone - A portion of a road construction project, maintenance operation, utility work, incident zone or similar operation where traffic is affected by the operation and traffic control is needed to safely guide and protect motorists, pedestrians, bicyclists, or workers.

643-1.03 TRAFFIC CONTROL PLAN. The TCP may include, but not be limited to, such items as signs, barricades, traffic cones, plastic safety fence, sequential arrow panels, portable changeable message board signs, special signs, warning lights, portable concrete barriers, crash cushions, flaggers, pilot cars, interim pavement markings, temporary roadways and all other items required to direct traffic through or around the construction zone in accordance with these specifications and the Alaska Traffic Manual (ATM). The TCPs shall also address placement of traffic control devices including location, size, mounting height and type. The details shown for signs shall include the code designation, size, and legend per the ATM and the Alaska Sign Design Specifications (ASDS). Plan sheets developed on Auto Cad can be made available, upon request, for use in preparing TCPs.

When a TCP is included in the plans the Contractor may use it, modify it or design an alternative TCP. Any modifications to the TCP or any new TCP shall be submitted for approval of the Engineer. The Contractor shall allow 1 week for review of any TCP or each subsequent correction. Changes in the TCP may be allowed during construction provided 48 hours are allowed for review and the changes are approved by the Engineer.

When a TCP is not included in the plans the Contractor shall provide one in accordance with this Section and the ATM. The Contractor's superintendent shall review and sign all TCPs prior to submittal. Acceptance of a TCP is based on the Contractor's certification that the plan is in conformance with the ATM and the specifications.

All TCPs submitted shall indicate the periods for which the TCP will be in effect. Each TCP shall provide the name and 24-hour telephone number of the Worksite Traffic Supervisor.

When a waiver of regulation 17 AAC 25 regarding oversize and overweight vehicle movements is in effect for this project, all movements of oversize and overweight vehicles in or near traffic within the project limits will be in accordance with the provisions of the approved TCP. The TCP shall specify traffic control devices that will be required for these operations.

There shall be no work within the project limits until the Contractor has implemented an approved TCP for the work proposed. The number of traffic control devices indicated on the TCPs, plans, and Standard Drawings are a minimum. If unsafe conditions occur, the Engineer may require additional traffic control devices.

The Contractor will be required to submit a River Traffic Control Plan prior to starting any work.

643-1.04 WORKSITE TRAFFIC SUPERVISOR. The Contractor shall provide a Worksite Traffic Supervisor who shall be responsible for the Contractor's maintenance of traffic operations on a 24-hour basis.

1.	Qualifications. The Worksite Traffic Supervisor shall understand the requirements of the ATM, the plans and the specifications and meet at least one of the following:

a.	Be currently certified as a Worksite Traffic Supervisor by the American Traffic Safety Services Association (ATSSA).

b.	Be currently certified as a Work Zone Traffic Safety Specialist or a Signs and Markings Specialist by the International Municipal Signal Association (IMSA).

c.	Be currently certified as a Worksite Traffic Technician by (ATSSA).

Items b and c require documentation of a minimum of twelve months of supervisory level worksite traffic control or twelve months of responsible charge of such work. "Responsible charge" shall be construed to mean having been in a position of accountability for the selection of devices and for their placement in the traffic control system, or for the continued operation of the system. Having persons that actually perform labor under one's control would satisfy this requirement.

2.	Duties. The Worksite Traffic Supervisor's duties shall include the following:

a.	Prepare the TCPs and public notices and coordinate traffic control operations with the Engineer.

b.	Inspect the condition and position of all traffic control devices in use on the project at least once each day and once each night, to ensure that devices are in proper working order, clean, visible and conform to the approved TCPs in use. Furnish a detailed written report of each inspection to the Engineer within 24 hours.

c.	Supervise the repair or replacement of damaged or missing traffic control devices.

d.	Review and anticipate appropriate traffic control needs and ensure that the proper traffic control devices necessary for safe and efficient traffic movement are available.

e.	Review work areas, storage of equipment, and handling and storage of materials relative to traffic safety.

f.	Hold traffic safety meetings with the superintendents and foremen of the Contractor and subcontractors prior to beginning construction, and periodically thereafter as necessary or as directed by the Engineer. The Engineer shall be provided the opportunity to attend these meetings.

g.	Supervise all traffic control workers, flaggers, and pilot car drivers.

h.	Certify that all of the flaggers meet the requirements of Subsection 643-3.04.

643-1.05 CONSTRUCTION PHASING PLAN. A Construction Phasing Plan shall be submitted at least 5 working days prior to the Preconstruction Conference for approval by the Engineer and consist of the following:

1.	Designation of a Worksite Traffic Supervisor including his resume, written verification of his credentials and the telephone numbers where he can be reached 24-hours a day.

2.	A plan for each phase or segment of the project. Changes shall be submitted to the Engineer for approval 15 days in advance of their proposed implementation.

3.	TCPs for the first phase of the project with both the permanent and temporary traffic control measures shown including the times of use of each TCP.

643-2.01 MATERIALS. Materials for traffic control devices shall conform to the requirements set forth below:

1.	Signs. Permanent Construction Signs, Construction Signs and Special Construction Signs including sign supports shall conform to the requirement of Section 615, Standard Signs, the ATM and ASDS. The size of each Special Construction Sign shall be clearly and neatly marked in 3 inch high black numerals on its back.

2.	Portable Sign Supports. Portable sign supports shall be wind resistant with no external ballasting and capable of supporting a 4 foot X 4 foot traffic control sign such that the height of the sign above the adjacent roadway surface is that required by the ATM. The sign support shall support the traffic control sign vertically.

3.	Barricades and Vertical Panels. Barricades and vertical panels shall be constructed of wood, metal or plastic and conform to the requirements of the ATM and the Standard Drawings. Type III Barricades shall have a minimum length of 8 feet.

4.	Portable Concrete Barriers. Portable concrete barriers shall conform to the requirements of Standard Drawing G-45. Each barrier shall be equipped with at least two side-mounted retroreflective reflectors (or a continuous longitudinal stripe of preformed retroreflective pavement marking tape mounted 6 inches from the top of the barrier), for each direction of traffic. The reflectors (or tape) shall be yellow if the barriers are used at centerline and white if used on the roadway shoulder.

5.	Warning Lights. Warning lights shall be Type A (low intensity flashing), Type B (high intensity flashing) or Type C (steady burn) conforming to the requirements of the ATM.

6.	Drums. Drums shall be plastic and conform to the requirements of the ATM and the Standard Drawings.

7.	Traffic Cones. Traffic cones and/or tubular markers shall conform to the requirements of the ATM and the Standard Drawings. The minimum height shall be 28 inches. All cones and tubular markers shall be reflectorized.

8.	Interim Pavement Markings. Interim pavement markings shall be either paint conforming to Subsection 708-2.03 with glass beads conforming to Subsection 712-2.08, preformed marking tape (removable or non-removable) conforming to Subsection 712-2.14, or temporary raised pavement markers conforming to Subsection 712-2.15 or 712-2.16, as appropriate. The markings shall be applied in accordance with Section 670 and the manufacturer's recommendations.

9.	High Level Warning Devices. High level warning devices shall conform to the ATM and the Standard Drawings.

10.	Temporary Crash Cushions. Temporary crash cushions shall have been tested as per the procedures set forth in National Cooperative Highway Research Program (NCHRP) Report 350, Test Level 3. Certification shall be provided by the manufacturer directly to the Engineer. Permanent crash cushions shall not be used as temporary crash cushions.

11.	Sequential Arrow Panels. Sequential arrow panels shall be Type A (24" X 48"), Type B (30" X 60") or Type C (48" X 96") conforming to the requirement of the ATM and the Standard Drawings.

12.	Portable Changeable Message Board Signs. Portable changeable message board signs shall conform to the requirements of the ATM.

13.	Plastic safety fence shall be construction orange, 4 feet high and shall be as manufactured by one of the following companies, or approved equal:

a.	“Safety Fence” as manufactured by Services and Materials Company, Inc., 2200 South “J” Street, Elwood, Indiana, 46036. Phone (800) 428-8185.

b.	“Flexible Safety Fencing” as manufactured by Carsonite, 1301 Hot Springs Road, Carson City, Nevada, 89706. Phone (800) 648-7974.

c.	“Warning Barrier Fence” as manufactured by Plastic Safety Systems, Inc. P.O. Box 20140, Cleveland, Ohio, 44120. Phone (800) 662-6338.

14.	Temporary Sidewalk Surfacing. This item shall consist of providing all labor, equipment and materials to provide a temporary sidewalk surfacing as required by an approved Traffic Control Plan.

a.	The materials shall be a minimum of 1/2 inch plywood for areas that are continuously supported by subgrade and 1 inch plywood for areas that are not continuously supported.

b.	The maximum unsupported length of 1 inch plywood shall be 30 inches.

c.	The surface of the plywood shall be free of irregularities. The height of plywood overlap joints shall not exceed 1 inch.

d.	The temporary surfacing shall be held in place by a method that will withstand 25 mph wind velocities.

15.	Temporary Guardrail. Temporary Guardrail shall conform to the standard drawings and section 606 of the standard specifications.

643-3.01 GENERAL CONSTRUCTION REQUIREMENTS. The Contractor shall keep the work, and portions of the project affected by the work, in such condition that traffic will be accommodated safely. Traffic control devices and services shall be provided and maintained both inside and outside the project limits both day and night as needed to facilitate traffic guidance.

Unless otherwise provided herein, the Contractor shall keep all roadways undergoing improvement open to traffic. Temporary closure of residential, commercial or street approaches requires prior approval of the Engineer. The Contractor shall provide access through the project for emergency vehicles and school and transit busses. All locations requiring redirection or stopping of the traveling public shall be properly signed and/or flagged by the Contractor.

The Contractor's equipment shall stop at all points of intersection with the traveling public unless satisfactory traffic control measures, are shown on the approved TCP.

All illumination and signalization shall remain operational as per the requirements of Subsection 660-1.05, Maintaining Existing and Temporary Electrical Systems. Signal heads shall be re-aligned as necessary in accordance with the ATM when approach lanes are moved. Any modifications to existing traffic signals shall be coordinated with the agency responsible for their maintenance and operation. Flood lighting at night shall be in accordance with the ATM and be adjusted such that it does not shine into oncoming traffic.

The Contractor shall provide and maintain safe routes for pedestrians and bicyclists through or around traffic control zones at all times except when pedestrians or bicyclists are prohibited by regulation. Whenever construction activity encroaches onto the safe route in a traffic control zone the Contractor shall station an employee at the encroachment to assist pedestrians and bicyclists past the construction activity.

643-3.02 ROADWAY CHARACTERISTICS DURING CONSTRUCTION. Roadway lane and shoulder widths in existence prior to the start of construction shall not be reduced without an approved TCP. The Contractor shall maintain a 2 foot minimum clear area between the edge of traveled way and the work area. Use either barricades, traffic cones, or drums for delineation of this area. These traffic control devices shall be placed on the work side of the clear area and be spaced in accordance with the ATM.

If the Contractor is allowed to maintain traffic on an unpaved surface, the construction shall be conducted in such a manner as to provide a reasonably smooth and even surface satisfactory for use by public traffic at all times. The surface of the roadbed shall be properly crowned for drainage. In advance of other grading operations, sufficient fill shall be placed at culverts and bridges to permit traffic to cross smoothly and unimpeded. Part width construction techniques shall be employed when the traffic is routed through roadway cuts or over embankments under construction. The material shall be excavated or placed in layers and the construction activities shall be alternated from one side to the other, with traffic routed over the side opposite the one under construction.

Where so provided on the plans or an approved TCP, the Contractor may detour traffic. The detour routes shall be maintained by the Contractor during times of use in such condition that traffic will be accommodated safely. When no longer required, the detour shall be obliterated and appropriate areas topsoiled and seeded.

In general, all roadway crossings should be made while maintaining traffic as described above. If two-way traffic cannot be maintained, whether on the existing roadway or a detour, half-width construction or a road closure may be allowed and must be shown on an approved TCP. The TCP shall indicate the duration and conditions of closure. Roadway crossings shall be scheduled so as not to delay school busses and peak hour traffic. For road closures the Contractor shall post at the site of the closure, within view of waiting traffic, the time the closure started and the time the road will again be open to traffic.

643-3.03 PUBLIC NOTICE. The Worksite Traffic Supervisor shall give notices of changes, delays or road closures to the following local officials and transportation organizations, including but not necessarily limited to:

Alaska Carriers Association

Alaska State Troopers

Local Police Department

Local Fire Department

Local School & Transit Authorities

Local Emergency Medical Services

Local Media (Newspapers, Radio, Television)

Railroads (Where applicable)

U.S. Postal Service

The Contractor shall also provide the Alaska State Troopers, local police and fire department with the radio frequencies used on the project, and the 24-hour telephone numbers of the Worksite Traffic Supervisor and the Project Superintendent. These shall be for alerting the Contractor of emergencies which will require passage of emergency vehicles through the project. When so notified the Contractor shall use all equipment and effort necessary to expedite rapid passage.

The Contractor shall run one-sixteenth page newspaper advertisements for a minimum of one (1) week in advance of commencing construction, resuming construction after seasonal suspension, or any scheduled delay, or closure of driving lanes within the project corridor. The Contractor shall then run continuous one-sixteenth page newspaper advertisements for the duration of that delay, or closure. The advertisements shall be published in the following newspapers:

1.  Anchorage Daily News,

2.  Chugiak-Eagle River Star,

3.  Frontiersman,

4.  Valley Sun, and

- 5.  Peninsula Clarion.

- Kodiak Mirror

7.  Daily Sitka Sentinel Arrowhead

The Contractor shall indicate on the ad order a first preference for the local news section and an exclusion for the classified section. These advertisements shall have the project name, a map, detailed traffic information, effective dates, and provide the Contractor's name and "hot-line road report" telephone number for the public to access a pre-recorded message with current roadway status.

Advertisements shall be promptly canceled when they have served their purpose. The Worksite Traffic Supervisor shall submit proof advertisements, on the form provided, to the Engineer for review and approval at least forty-eight (48) hours prior to intended release and a copy of the Proof of Publication with tear sheet immediately after publication.

A change order is not required for newspaper advertisements, the Notice to Proceed shall constitute the notice required to initiate newspaper advertisements.

643-3.04 TRAFFIC CONTROL DEVICES. Prior to the start of construction operations, the Contractor shall erect such permanent and temporary traffic control devices as may be required by the approved TCPs. Traffic control devices shall be used only when they are needed. Advisory speeds, when necessary, shall be determined by the Engineer.

For lane closures on multilane roadways, sequential arrow panels shall be used. When required for night time operations, flashing warning lights shall be used to mark obstructions or hazards and steady-burn lights shall be used for channelization.

During non-working hours and following the completion of a particular construction operation, all unnecessary traffic control devices shall be removed. Sign panels that are post mounted and cannot be readily removed shall be entirely covered with either metal or plywood sheeting.

Reflective sheeting on signs, drums, barricades and other devices shall be kept clean.

All traffic control devices shall meet the requirements of American Traffic Safety Services Association (ATSSA), "Quality Standard for Work Zone Traffic Control Devices".

Any devices provided under this Section that are lost, stolen, destroyed, inoperable or deemed unacceptable while their use is required on the project shall be immediately replaced by the Contractor. The Contractor shall stock repair parts for each Temporary Crash Cushion used on the project. If a crash cushion is damaged it shall be repaired within 24 hours.  All items paid for under this section shall remain the property of the Contractor and shall be removed upon completion of the project.

1.	Embankments. Install portable concrete barrier, plastic drums, barricades, tubular markers, plastic safety fence, and cones as called for on the plans or TCPs to delineate open trenches, ditches, other excavations and hazardous areas when they exist along the roadway for more than one continuous work shift.

2.	Adjacent Travel Lane Paving. The Contractor shall limit pavement edge and lane edge drop-offs as specified under Subsection 401-3.11. When the depth of paving is greater than 2 inches and the paving of adjacent travel lanes or paved shoulders cannot for some unforeseen circumstance be completed to the same elevation before the end of the paving shift, the appropriate signing shall be installed: CW24-1, (Uneven Lanes), CW8-9A, (Low Shoulder), CW14-3, (No Passing Zone), R4-1, (Do Not Pass), and R4-2, (Pass with Care). If the section in question is longer than 1/2 mile in length additional signs shall be placed at 1500 foot intervals.

3.	Fixed Objects. Vehicles working within 15 feet of the edge of traveled way shall be equipped with flashing warning lights. The vehicle's flashing warning lights may be emergency flashers, flashing strobes or rotating beacons.

Private vehicles, idle construction equipment, construction material stockpiles and other items deemed by the Engineer to be fixed objects shall be located outside the clear zone at all times. Parking of equipment in medians will not be allowed.

Where, due to land features or lack of right-of-way, it is not feasible to meet the above restrictions, equipment shall be parked as far away as practical but a minimum of 15 feet from the edge of traveled way as approved by the Engineer.

Traffic control devices for identifying hazards including flashing warning lights shall be used to delineate the equipment when parked in this manner. These traffic control devices will not be paid for but will be considered the Contractor's responsibility.

4.	Flagging. Flagging shall include the furnishing of trained and competent flaggers and all necessary equipment, including lighting of the flagging position during nighttime operations, for the control of traffic through the work zone. Each flagging operation shall be approved by the Engineer prior to its implementation and shall be adjusted as conditions change or as directed by the Engineer

Prior to beginning work, and at the start of each construction season thereafter, flaggers shall attend the special videotape training session provided by the Engineer. The Worksite Traffic Supervisor shall certify in writing that all flaggers are personally familiar with and meet the requirements of the ATM and have attended the annual training before being allowed to direct traffic.

Flaggers shall maintain their assigned posts at all times, unless relieved by another qualified flagger or the need for flagging traffic no longer exists. Flagger signs are to be removed when a flagger is not present. The flaggers area should be free of encumbrances, such as parked vehicles, so the flaggers are readily visible.

The Contractor shall provide approved equipment for two-way radio communications between flaggers when flaggers are not in plain, unobstructed view of each other.

No signalized intersection shall be flagged without prior written approval of the Engineer. When a signalized intersection is flagged the traffic signal shall either be turned off and covered or be placed in the All-Red Flash mode. Changing traffic signal modes, turning off or turning on traffic signals, shall be coordinated with and approved in writing by the agency responsible for signal maintenance and operation, and by the Engineer.

A flagger shall be posted on the river bank upstream of the construction zone at all times during river closure at a location acceptable to the Engineer.  Flaggers posted on the river bank shall be equipped with and instructed in the use of the following:

- A personal flotation device approved by the U.S. Coast Guard.

- A battery powered bull horn

- A polypropylene river rescue throw rope, 100 feet in length.

Flaggers shall inform all river traffic of the river closure and offer assistance to boaters in coming ashore upstream of the construction zone.

- Pilot Cars. Pilot car operations may be approved where the route through a construction work zone is particularly hazardous, so involved or frequently altered as to preclude adequate signing, or where one-way traffic is deemed by the Engineer to be necessary. Pilot cars shall not be used to avoid localized traffic control at several locations. The operation shall be organized so that no individual vehicle has a waiting period of more than 20 minutes, but this does not imply that twenty minutes will be allowed in all cases. Multiple pilot car operations within a project or adjoining projects shall be coordinated to minimize the inconvenience of the traveling public. Two or more pilot cars may be specified to provide two-way traffic through the work zone to reduce the waiting period. The flagger or pilot car operator shall record each departure time of the pilot car in a bound field book furnished by the Engineer. Whenever practicable, the flagger shall advise the motorist of the reason for the delay and the approximate length of time that the traffic will be delayed. The Contractor must make every reasonable effort to yield right-of-way to the driving public and prevent excessive delay. The vehicle selected for a pilot car shall be an automobile or pickup with the name of the Contractor prominently displayed and shall be equipped with a two-way radio for contact between flaggers and other pilot cars. A G20-4 sign, (Pilot Car Follow Me), shall be mounted on the rear a minimum height of 5 feet above the driving surface. Provisions shall be made for identification of the last vehicle in the column.

When pilot cars are authorized, they shall be in force prior to beginning work and continue until no longer required or all traffic control devices required for non-working hours are properly in place and functioning.

- Street Sweeping. All paved portions of the roadway and haul routes open to the public shall be kept free of loose material, including sections of roadway off of the project where loose material is deposited as a result of the Contractor’s operations. The street sweeper shall be capable of collecting materials rather than ejecting them to the shoulder of the road.

7.	Watering. The Contractor shall furnish, haul and place water for dust control and pavement flushing, as directed. Water trucks shall be capable of providing a high pressure water stream to flush the pavement and a light water spray for dust control. If the flushing operations contaminate or fill adjacent catch basins the contractor shall clean and restore them to the same condition they were in prior to his operations, including sections of roadway off of the project where flushing is required. The application of water shall be under control of the Engineer.

If water is to be taken from a lake, stream, or other natural water body, the Contractor shall obtain a water removal permit from Alaska Department of Natural Resources. The Contractor shall also comply with the Alaska Department of Fish and Game screening requirements for all water removal operations.

643-3.05 AUTHORITY OF THE ENGINEER. When, in the opinion of the Engineer, conditions are such that the safety and/or convenience of the traveling public are adversely affected, the Contractor will be immediately notified in writing. The notice will state the defect(s), the corrective action(s) required, and the time required to complete such action(s). In no case shall this time exceed 24 hours. In the event that the Contractor fails to take the corrective action(s) within the specified time, (a) The Engineer will immediately direct that the offending operations cease until the defect(s) is (are) corrected and (b) the Engineer reserves the right to order the corrective action(s) be accomplished by outside forces. The cost of work by outside forces shall be deducted from any moneys due or that may become due under the terms of this contract.

643-3.06 TRAFFIC PRICE ADJUSTMENT. When Item 643(23), Traffic Price Adjustment, is shown on the bid schedule, for each minute that any lane of traffic is not open to full use by the traveling public, the Contractor will have payment for this contract reduced at the rate listed below (based on highway user costs), measured to the nearest minute for the ADT published by the Department's Planning section. The Engineer shall determine whether the roadway is opened to full use.

The Traffic Price Adjustment shall be assessed for lane closures or reductions that are unauthorized. Lane closures and/or lane reductions that have been shown in the contract or authorized in writing by the Engineer are not subject to the Traffic Price Adjustment.

| Published ADT | Dollars/Minute of Delay/Lane |
| --- | --- |
| Less than 1,000 | $2 |
| 1,000 - 4,999 | $10 |
| 5,000 - 9,999 | $30 |
| 10,000+ | $40 |

When the rivers are not open to unrestricted public use other than those cases described in subsection 643-3.08 Construction Sequencing, the Contractor will have payment for this contact reduced under Item 643(23) Traffic Price Adjustment.  This reduction will be made at the rate of two dollars per minute of delay due to river closure measured to the next higher quarter hour.  The Engineer will determine whether the river is open to full use.

643-3.08 CONSTRUCTION SEQUENCING. Construction sequencing detailed in these Special Provisions, and the plans is a suggestion only and is not intended to prevent the Contractor from proposing alternative construction sequencing.

Throughout the duration of the project, the existing roadway configuration shall be maintained (i.e., the number of lanes and their respective widths) except for restrictions to traffic allowed in the special provisions and addressed through approved TCPs. A restriction to traffic shall be considered any condition of the roadway surface or any work operation or traffic control setup that reduces the number of lanes or stops traffic. An approved TCP is required before any restriction to traffic is implemented.

The lane restrictions will not be permitted during the times outlined in the following table:

| Bridge No. - Description | Weekdays | Weekends | Holidays | Alaska State Fair |
| --- | --- | --- | --- | --- |
| Parks Highway Kashwitna Creek No. 212 Sheep Creek No. 213 Montana Creek No. 215 Susitna River No. 254 | Friday from 3:00 PM to 10:00 PM | Sundays from 12:00 (noon) to 10:00 PM | - If a holiday falls on Sunday, Monday or Tuesday, from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday. - If a holiday falls on Wednesday, from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the day of the holiday. - If a holiday falls on Thursday, Friday or Saturday, from 1:30 PM on the day before the holiday to 10:00 PM on the Saturday after the holiday. | Not applicable |

| Bridge No. - Description | Weekdays | Weekends | Holidays | Alaska State Fair |
| --- | --- | --- | --- | --- |
| Kenai Spur road Swanson river No. 214 | Lane restriction will be allowed. | Sunday from 12:00 (noon) to 10:00 PM | a.If a holiday falls on Sunday, Monday or Tuesday, from 3:00 PM on the Friday before the holiday to 3:00 AM on the day after the holiday. b.If a holiday falls on Wednesday, from 3:00 PM on the Tuesday before the holiday to 3:00 AM on the Thursday after the holiday. c.If a holiday falls on Thursday, Friday or Saturday, from 3:00 PM on the day before the holiday to 3:00 AM on the Monday after the holiday. | N/A |
| #### Kodiak Island American River No. 284 Salt Creek No. 385 Bear Creek No. 470 | Lane restrictions will be permitted | Lane restrictions will be permitted | Lane restrictions will be permitted | Not applicable |
| #### Richardson Highway Tonsina River No. 569 | Lane restrictions will be permitted | Lane restrictions will be permitted | Lane restrictions will be permitted | Not applicable |

| Bridge No. - Description | Weekdays | Weekends | Holidays | Alaska State Fair |
| --- | --- | --- | --- | --- |
| Seward Highway Resurrection River No. 1,2,3 No. 596,597,598 Victor Creek No. 607 Portage Creek No.1 No. 630 Twenty Mile River No. 634 Peterson Creek No. 636 Virgin Creek No. 638 | a. Monday through Friday from 5:30 AM to 9:00 AM. b. Monday through Thursday from 4:00 PM to 7:00 PM. c. Friday from 4:00PM to 10:00PM. | Sunday from 12:00 (noon) to 10:00 PM | a. If a holiday falls on Sunday, Monday or Tuesday, from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday. b.If a holiday falls on Wednesday, from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the day of the holiday. - If a holiday falls on Thursday, Friday or Saturday, from 1:30 PM on the day before the holiday to 10:00 PM on the Saturday after the holiday. |  |

| Bridge No. - Description | Weekdays | Weekends | Holidays | Alaska State Fair |
| --- | --- | --- | --- | --- |
| #### Sterling Highway Kenai River @ Cooper Landing No. 675 | Friday from 3:00 PM to 6:00 PM | From Saturday 12:01 AM to Sunday 10:00 PM. | a.If a holiday falls on Sunday, Monday or Tuesday, from 1:30 PM on the Friday before the holiday to 10:00 PM on the day of the holiday. b.If a holiday falls on Wednesday, from 1:30 PM on the Tuesday before the holiday to 10:00 PM on the day of the holiday. c.If a holiday falls on Thursday, Friday or Saturday, from 1:30 PM on the day before the holiday to 10:00 PM on the Saturday after the holiday. | Not applicable |
| #### Sitka Indian River No. 865 | Lane restrictions will be permitted | Lane restrictions will be permitted | Lane restrictions will be permitted | Not applicable |

| Bridge No. - Description | Weekdays | Weekends | Holidays | Alaska State Fair |
| --- | --- | --- | --- | --- |
| Glenn Highway Peter’s Creek Southbound No. 675 | Monday through Friday from 5:00 AM to 9:00 AM. | Sunday from 12:00 (noon) to 10:00 PM. | The last day of the holiday weekend from 6:00 AM to 12:00 midnight. | - Monday through Friday from 4:00 PM to 12:00 midnight. - Saturday and Sunday from 6:00 AM to 12:00 midnight. |

Lane restrictions, if  allowed, shall be conducted so that no more than a 5 minute delay is encountered by a waiting motorist throughout the entire length of the project.

One directional traffic may be permitted during other times.

If construction materials such as cables, rebar, large pieces of concrete, or any other materials which may present a hazard to boaters are dropped in either the Susitna River, Kenai River at Cooper Landing or the Resurrection River Bridges, a river closure shall be in effect until the material is removed. (10/1/91)R96

There will be a guardrail replacement project in the vicinity of the Resurrection River  Bridges during the summer of 1998.  Contractors for the Seismic Retrofit and the Guardrail Replacement project will be required to coordinate operations in accordance with subsection 105-1.07 Cooperation Between Contractors.

Coordination of the construction sequencing and traffic control should be done in compliance with subsection 108-1.03 Prosecution and Progress.

643-4.01 METHOD OF MEASUREMENT.  During winter suspension of work no measurement of quantities will be made.

1.	Traffic Maintenance will be measured by the calendar day or lump sum and shall consist of all labor, materials and equipment required to provide the Worksite Traffic Supervisor, all required TCPs and public notices, the Construction Phasing Plan and maintenance of all roadways, approaches, crossings, intersections and pedestrian and bicycle facilities, as required.

2.	Traffic Control Devices will be measured by the units shown in the Traffic Control Rate Schedule. The quantities to be paid for shall be the number of units of each of the items, installed and accepted, in place. Construction Signs are regulatory, guide or construction warning signs for which there is a designation in the ASDS. Permanent Construction Signs shall be as detailed in the plans. All other signs will be considered Special Construction Signs. Flagger paddles will not be measured for payment.

Warning lights, high level warning devices, vertical panels and sign supports required for individual traffic control devices will be considered subsidiary to their respective bid item. If a subsidiary item is not installed and operational on a traffic control device when required, the respective device will not be measured for payment.

3.	Portable Concrete Barrier will be measured per each nominal 10 foot section ( 1 foot) placed to protect or channelize traffic as called for on the approved TCPs. Measurement for payment will be made for the initial placement and for each subsequent relocation when moved more than 10 feet in any direction.

4.	Temporary Crash Cushions will be measured per each installation. Repair of temporary crash cushions will not be measured.

5.	Interim Pavement Markings will be measured by the single stripe station. A single stripe is a marking or a temporary raised pavement marker 4 inches in width. Wider striping will be measured as multiples of 4 inches. Centerline gaps will not be deducted from measurements. Installation of any word and symbol markings as well as the removal of the Interim Pavement Markings will be subsidiary to this item. The No-Passing Zone signing, as described in Subsection 643-3.09, will be subsidiary to this item.

6.	Flagging and Pilot Car will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Transportation to and from the work site will not be measured.

7.	Street Sweeping will be measured by the hour for the actual number of hours such operations were performed as approved by the Engineer. Time required to empty the sweeper will not be measured.

8.	Watering will be measured by the M-Gallon (1,000-gallons) of water applied. Weight measure or volume measure may be used at the discretion of the Engineer. If weight measure is used, the weight will be converted to gallons at 8.34 pounds per gallon for payment purposes. If volume measure is used, the volume will be converted to gallons at 7.48 gallons per cubic foot for payment purposes.

9.	Portable Changeable Message Board Signs will be measured by the calendar day for each sign used as shown on an approved TCP.

10.	Plastic Safety Fence, placed to protect or channelize pedestrian traffic as called for on an approved TCP, will be measured by the foot for the initial placement. Movement of the plastic safety fence to gain access to or from the work site shall not be measured and shall be subsidiary to the item.

- Temporary Sidewalk Surfacing, as called for on an approved TCP, will be measured by the square yard of plywood surface exposed for each placement.  Overlaps will not be included in the measurement.

12.	Newspaper advertisements will not be measured for payment.

Providing a 24-hour toll free (1-800-###-####) "hot-line road report" telephone with pre-recorded message, and providing weekly notices with daily updates will not be measured for payment but will be subsidiary to Item 643(1) or 643(2), Traffic Maintenance.

643-5.01 BASIS OF PAYMENT. The accepted quantities, determined as provided above, will be paid for at the contract price per unit of measurement, respectively, for each of the pay items listed below that are shown in the Bid Schedule, which price and payment shall be full compensation for the work prescribed in this section.

Items required by this specification that are not included on a unit price basis on the Bid Schedule or not included in other items shall be considered subsidiary to Item 643(1) or 643(2) Traffic Maintenance, except the following:

Traffic Price Adjustment

If Item 643(23), Traffic Price Adjustment, is shown on the Bid Schedule the total value of this contract will be adjusted as appropriate for lane restrictions, closures or delays in completing the directed work, as determined by the Engineer.

Payment for Item 643(27), Traffic Control Devices will be made for the pay unit of accepted traffic control devices (construction signs, barricades, traffic cones and/or tubular markers, drums, plastic safety fence, sequential arrow panels, portable changeable message board signs, special construction signs, portable concrete barriers, pilot cars, temporary pavement markings, temporary crash cushions, and watering) times the unit rate value contained in the Traffic Control Rate Schedule.

TRAFFIC CONTROL RATE SCHEDULE

| Traffic Control Device | Pay Unit | Unit Rate |
| --- | --- | --- |
| Construction Signs | Each/Day | $ 5.00 |
| Special Construction Sign | Square Foot | $20.00 |
| Type II Barricade | Each/Day | $ 2.00 |
| Type III Barricade | Each/Day | $ 10.00 |
| Traffic Cone or Tubular Marker | Each/Day | $ 1.00 |
| Drums | Each/Day | $ 2.00 |
| Sequential Arrow Panel | Each/Day | $55.00 |
| Portable Concrete Barrier | Each | $60.00 |
| Temporary Crash Cushion | Each | $3,500.00 |
| Pilot Car | Hour | $65.00 |
| Watering | M-Gallon | $20.00 |
| Street Sweeping | Hour | $150.00 |
| Plastic Safety Fence | Linear Foot | $5.00 |
| Portable Changeable Message Board Sign | Calendar Day | $100.00 |
| Temporary Sidewalk Surfacing | Square Yard | $10.50 |
| Interim Pavement Markings Painted Markings Removable Preformed Markings Temporary Raised Pavement Markings Temporary Cover Markings | Station Station Station Station | $30.00 $130.00 $15.00 $305.00 |

Payment for Item 643(15), Flagging will be paid on a contingent sum basis at the rate of $32.00/hour.

Payment for Item 643(29), Newspaper Advertisements will be made at cost plus 15 percent. Payment will be authorized upon evidence of payment to the newspaper (paid receipt).

Payment will be made under:

Pay Item No.	Pay Item	Pay Unit

643(2)	Traffic Maintenance	Lump Sum

643(3)	Permanent Construction Signs	Lump Sum

643(15)	Flagging	Contingent Sum

643(23)	Traffic Price Adjustment	Contingent Sum

643(27)	Traffic Control Devices	Contingent Sum

643(29)	Newspaper Advertisements	Contingent Sum

(10/15/98)R222

SECTION 644

SERVICES TO BE FURNISHED BY THE CONTRACTOR

Special Provisions

644-2.01 FIELD OFFICE . Delete this subsection in its entirety and substitute the following:  The Contractor shall furnish and maintain a suitable travel trailer as an office for the Engineer, available for occupancy from two weeks prior to commencing work, through 30 days after issuance of the notice of project completion.  The travel trailer shall have the following minimum requirements:

- The travel trailer must be newer than 1996 and have fewer than 30,000 miles.

- Be a minimum of 25 feet in length.

- Have an electrical hookup with an alternative power source.

- Be equipped with sanitary facilities.

- All fuels, maintenance, associated fees (i.e. space rent) and insurance for the mobile home shall be furnished by the Contractor.

- The Contractor shall be responsible for moving the trailer to various project sites, as directed by the Engineer.

SECTION 703

##### AGGREGATES

Special Provisions

703-2.03 AGGREGATE FOR BASE. Delete Table 703-2 and substitute the following:

TABLE 703-2

AGGREGATE FOR UNTREATED BASE

Percent Passing by Weight

| Sieve Designation | Grading D-1 |
| --- | --- |
| 1 inch | 100 |
| ¾ inch | 70-100 |
| 3/8 inch | 50-79 |
| No. 4 | 35-58 |
| No. 8 | 20-47 |
| No. 30 | 10-26 |
| No. 50 | 6-19 |
| No. 200 | 0-6 |

(9/14/93)R117

703-2.07 SELECTED MATERIAL. Add the following to Item 1. Selected Material, Type A:  It shall have 20 to 55 percent by weight of particles passing the No. 4 Sieve.

(12/13/96)R89

SECTION 714

PRESERVATIVES FOR TIMBER

Special Provisions

Replace Subsection 714-2.01 with the following:

714-2.01 Timber preservative and treatment processes shall conform to the requirements of AASHTO M133 and Best Management Practices for the Use of Treated Wood in Aquatic Environments (BMP's), published by the Western Wood Preservers Institute, 601 Main Street, Suite 405, Vancouver, WA 98660. (Phone 800-279-9663).

AWPA Standard C28 shall apply for the treatment of glued-laminated timber.

When oil-borne preservatives are used, all lumber and timber, including glued-laminated members, shall be treated by the empty-cell process.

SECTION 716

STRUCTURAL STEEL

Standard Modifications

716-2.03 HIGH TENSILE STRENGTH BOLTS. Add the following: All bolts, nuts, and washers are to be marked with a symbol identifying the manufacturer as required in ASTM A325 Section 14, A490 Section 15, A563 Section 10.7 and 10.8, A194 Section 14, and F436 Section 14. The supplier shall provide the symbol and address of each manufacturer for all the bolts, nuts, and washers supplied to the project.

The supplier's certification shall provide a corresponding lot number appearing on the shipping package and the certification. The supplier's certification shall note when and where all testing was done, including the rotational-capacity tests indicated below, and include zinc thickness when galvanized bolts and nuts are used.

The maximum hardness for AASHTO M 164(A325) bolts shall be 33Rc. The maximum tensile strength shall be 150ksi for bolts 1 inch or less in diameter and 120 ksi for larger bolts.

Nuts shall be Grade 2H or DH for black or galvanized fasteners. For galvanized fasteners the nuts shall be overtapped to the minimum amount required for the fastener assembly. All nuts, bolts and washers shall have the manufacturers markings on them.

All galvanized nuts shall be lubricated with a lubricant containing a visible dye so a visual check can be made for the lubricant at the time of field installation. Black bolts shall be "oily" to the touch when installed. Weathered or rusted bolts shall be cleaned and re-lubricated prior to installation.

High-strength fasteners, black and galvanized, shall be subjected to a rotational-capacity test (AASHTO M 164, Section 8.5) and shall meet the following requirements:

1.	They shall go through two times the required number of turns (from snug tight conditions) indicated in the 1988 Interim AASHTO Bridge Specification, Table 10.17B, in a Skidmore-Wilhelm Calibrator, or equivalent tension measuring device, without stripping or failure.

2. 	During this test, the maximum recorded tension shall be equal to or greater than 1.15 times the Required Fastener Tension, AASHTO Table 10.17A.

3.	The measured torque to produce the Required Fastener Tension shall not exceed the value obtained by the following equation:

Torque = 0.25 PD

Where:

Torque = Measured Torque (Foot-Pounds)

P   = Measured Bolt Tension (Pounds)

D   = Nominal Diameter (Feet)

Proof load tests (ASTM F 606 Method 1) are required for the bolts. Wedge tests of full size bolts are required in accordance with Section 8.3 of AASHTO M 164. Galvanized bolts shall be wedge tested after galvanizing. Proof load tests (AASHTO M 291) are required for the nuts. The proof load tests for nuts to be used with galvanized bolts shall be performed after galvanizing, overtapping and lubricating.

All galvanized nuts shall be lubricated in accordance with ASTM A563 Section 4.8.  In addition the name, method of application, and dilution of the lubrication applied to the nuts shall be provided with the documentation.

Section 7.4 of ASTM A563 shall be deleted and Section 7.5 changed to read as shown below.  These requirements also apply to 2H nuts covered under ASTM A194.

Section 7.5: Nuts to be used on bolts mechanically zinc coated or on bolts hot-dip zinc-coated, shall be tapped oversize by a diametral amount sufficient to permit assembly on the coated bolt thread, unless other requirements are specified in the inquiry or purchase order.

(5/12/89)M26

Special Provision

716-2.03 HIGH TENSILE STRENGTH BOLTS. Add the following: High strength threaded rods, nuts and washers shall conform to the requirements of the Specification for Quenched and Tempered Steel Bolts and Studs, ASTM A 449, the Specification for High-Strength Low-Alloy Columbium-Vanadium Steels of Structural Quality, ASTM A572, or the Specification for Uncoated High-Strength Steel Bar for Prestressing Concrete, A722 as designated on the plans, in these special provision or as directed by the Engineer.

716-2.09 BRIDGE JOINT RESTRAINER UNITS. Bridge joint restrainer units, of the type or types shown on the plans, consisting of cables or cable assemblies and associated materials or components, shall conform to the details shown on the plans and the requirements of these special provisions.

The associated materials or components required for each restrainer unit type shall be as shown on the plans or as specified in these special provisions and include various combinations of the following: structural steel components, bolts, bearing plates, pipe sleeves, and incidentals.

Cables shall be 3/4 inch preformed, 6 x 19, wire strand core or independent wire rope core (IWRC), galvanized in accordance with the requirements in Federal Specification RR-W-410D, right regular lay, manufactured of improved plow steel with a minimum breaking strength of 23 tons.  Two certified copies of mill test reports of each manufactured length of cable used shall be furnished to the Engineer.

Cable assemblies consist of cables, swaged fittings, studs, nuts and shall conform to the following requirements:

The swaged fitting shall be machined from hot-rolled bars of steel conforming to AISI Designation: C 1035, and shall be annealed, suitable for cold swaging.  A lock pin hole to accommodate a 1/4 inch plated spring steel pin shall be drilled through the head of the swaged fitting to retain the stud in proper position.  The manufacturers identifying mark shall be stamped on the body of the swaged fitting.

The one inch diameter stud shall conform to the requirements of ASTM Designation: A449 after galvanizing.  Prior to galvanizing, a 3/8 inch slot for the locking pin shall be milled in the stud end.

Nuts, except jam nuts, shall conform to the requirements of ASTM Designation: A325 except they need not be Grade DH of ASTM Designation A 563 or Grade 2H of ASTM Designation: A 194 nor is it necessary for them to be lubricated.

The swaged fittings, stud and nuts assembly shall develop the specified breaking strength of the cable.

The cable assemblies shall be shipped as a complete unit including stud and nut.

One sample of cable properly fitted with swaged fitting and right hand thread stud at both ends, 3 feet in total length, shall be furnished to the Engineer for testing for each 200 cable assemblies or fraction thereof to be furnished.  In no case shall less than one sample of cable assembly and one sample of the turnbuckle assembly be furnished to the engineer for testing.

Free ends of cable for restrainer units shall be securely wrapped at each end to prevent separation.

Unless otherwise specified, all steel parts shall conform to the requirements of ASTM Designation: A36. Steel for bearing bars or pins shall conform to the requirements of ASTM Designation: A36 or A576 Grade 1030 (AISI 1030) and shall be other than rimmed or capped steel.

Pipe sleeves shall be commercial quality welded steel pipe.

SECTION 720

ELASTOMERIC PADS

Special Provisions

720-2.01	Delete this subsection in its entirety and substitute the following:

Elastomeric bridge bearing pads shall conform to the requirements of AASHTO M 251 with the latest interim's and the following revisions:

4.1	PROPERTIES OF THE ELASTOMER.  Replace the first sentence with the following:  The elastomeric compound used in the construction of the bearings shall contain only virgin natural polyisoprene (natural rubber) as the raw polymer; neoprene shall not be used.  Properties and requirements elsewhere in AASHTO M 251 pertaining solely to polychloroprene (neoprene) shall not be applicable.  The elastomer compound shall be of low temperature grade 5 and shall meet the minimum requirement of Table 18.2.3.1B of Section 18, Division II-Construction, of the AASHTO Standard Specifications for Bridges.

Amend AASHTO M251 Table 1 as follows:  Replace the expression "-40 °F (-40 °C)" with "-67 °F (-55 °C)" in the row labeled "Brittleness" under the column heading "Test Requirements."

Replace "25" with "50" in the row labeled "Ozone resistance, Partial pressure of ozone during test" and change partial pressure ‘units’ from ‘MPa’ to ‘mPa’.

Replace “48” with “100” in the row labeled “Ozone resistance, Duration of test”.

Add the following paragraph:

5.5	Pads over 3/4 inch thick shall be laminated and shall consist of alternate laminations of elastomer and metal reinforcements.  The outside lamination shall be metal with a minimum elastomeric cover as shown on the plans.  Lamination of elastomer shall be 1/2 inch  1/8 inch in thickness.

8.2.4	Replace with the following:  A minimum of one pad per lot shall be tested for bond strength as follows:

Steel Laminations - ASTM D-429, method B - 40 lb/in., minimum.

8.2.5	Delete the word "Optional."

9.1	Delete the word "Optional."