# Contents

2.0	Introduction

2.1	General

2.2	Reference

3.0	Process

3.1	General

3.1.1	Project Provisions

3.2	Files

3.2.1	Access

3.3	Maintenance

3.4	Table of Contents

3.5	Text Box

3.6	Pay Items

3.7	Layout

3.7.1	Page

3.8	Provisions

3.8.1	Parts

3.8.1.1	Section Number and Title

3.8.1.2	Label

3.8.1.3	Subsection Number and Title

3.8.1.4	Amendment

3.8.1.5	Code-Date

3.8.2	Format

3.8.2.1	Individual Provisions

3.8.2.2	Combined Provisions

3.8.2.3	Section Replacement and Added Provisions

3.8.2.4	Modify Provisions

3.9	Project Specific Edits - Identifying

3.10	Reviews

3.10.1	Local Review

3.10.2	Plans-in-Hand (PIH) Review

3.10.3	Plans, Specifications, and Estimate (PS&E) Review

3.10.4	Certification

3.10.4.1	Local Department Certifications

3.10.4.2	State or Federal Certifications

3.10.5	Final-PS&E and Advertisement

3.11	Addendum

3.12	Archives

Contents

4.0	Appendices

Appendix	A	Project Provisions Process Chart

Appendix	B	Folders and Files

Appendix	C	Table of Contents

Appendix	D	Pay Items

Appendix	E	Addendum Format

Appendix	F	Project Specific Edits - Identifying

Appendix	G	Add or Delete a Section

Appendix	H	Submitted Central Region Specials, Division 100 -- General Provisions

## 2.0	Introduction

### 2.1	General

This guide provides a build process for Project Provisions.

Project Specifications. Include Standard Specifications and Project Provisions.

Project Specifications

Project Specials

Central Region Specials

Statewide Specials

Standard Modifications

Standard Specifications

Project Provisions

Standard Specifications for Highway Construction (Standard Specifications).  A book or electronic file of specifications approved by the Department for general application and repetitive use. (Standard Specifications 101-1.03 Definitions)

Provisions.  Special Provisions and Standard Modifications.

Standard Modifications.  Addition or revision that amends or supersedes the Standard Specification, and is approved by the Department for general application and repetitive use.  (Standard Specifications 101-1.03 Definitions)

Note:	not all Standard Modifications are applicable to all projects.  Standard modifications are applied as applicable to each project.

Special Provision.  Addition or revision that amends or supersedes the Standard Specifications or Standard Modifications, and is applicable to an individual project. (Standard Specifications 101-1.03 Definitions)

Note:	Central Region and Statewide Specials are approved (by the source) for general application and repetitive use.  Project Specials are applicable to an individual project and not intended for repetitive use.

Central Region Specials:  address region requirements.  A new special is created when:

	A problem repeats during construction between multiple projects

	A new material is introduced or material parameters change

	A new design standard is issued or design practices change

	A new government regulation, standard is issued (a standard may also become outdated)

Example:  A Standard Modification conflicts with regional special(s).  The Standard Modification replaces a Section of the Standard Specifications.  The "actual" change is a paragraph, a sentence or a word.  By incorporating the Standard Modification, replacing the complete Section, all regional specials in the Section, not necessarily in conflict with the "actual" changes, have been superseded.  To accommodate the "actual" change an existing regional special incorporates or a new special is created for the "actual" change.

Provide the Specification Engineer with documentation supporting the need for a special provision.  Include the basic text.  The Specification Engineer will create a special from the information provided.  You will be asked to review the special.  The special will be sent to the Construction Manager assigned to the Section of the Standard Specifications, construction and design Group Chiefs, Squad Leaders and others for review and comment.  Comments will be evaluated, incorporated as appropriate and the revised or new specials published.

Project Provisions.  Standard Modifications and Special Provisions applied to an individual project.  Review all Provisions for inclusion in the Project Provisions.

Order of precedence:

a.	Project Special

b.	Central Region Special

c.	Statewide Special

d.	Standard Modifications

Application of the Project Specifications:

	Central Region Department of Transportation Designers – direct questions to your Squad Leader.

	Consultants – direct questions to your Project Manager and Project Consultant Coordinator.

Provisions Preparation:  direct questions to the Specification Engineer.

### 2.2	Reference

1.	Central Region Highway Design - Specifications, "Provisions - Style Guide."

## 3.0	Process

### 3.1	General (Refer to Appendix A for further clarification)

Start with the all-inclusive file either 000-FED-CR100-700s-mmddyy or 000-SOA-CR100-700s-mmddyy.  The all-inclusive files are compilations of the Provisions edited for use on Federal funded projects (any funding) and State only funded projects.  The edited all-inclusive file becomes the Project Provisions.

Keep the Provisions that relate to the project design (Provision's in each Section associated with the Pay Items in the "Estimate of Quantities" (EQ) and "Engineers Estimate" (EE)) delete the other Provisions.  Tailor the Project Provisions to meet project requirements.  Match the completeness of the Project Provisions to the project phase as discussed in "3.10 Reviews."

3.1.1	Project Provisions

Do not use Provisions from other projects; they may be outdated, contain extraneous information, information not applicable and possibly harmful or may not include information you believe included.

Using Project Specials from one project for another may/will incorporate specifics foreign to the project currently under design.  At a minimum, they must be edited ridding the specifications of requirements - information that is specific to another project and possibly harmful to the current project.  This process effort requires greater manipulation of the documents providing opportunity to include harmful information and possibly leaving out information common to most projects - you may believe the information is there when in fact it is not.  The purpose of a standard is to always include information common to the typical project - not having to reinvent the Provisions each time thereby improving quality while at the same time improving efficiency.  You know specific requirements are there, requirements common to all projects thereby allowing minimal concern/effort in design and review making common the construction effort.  Standard documents allow more time to address the requirements specific to your current project.

Provisions that replace a Section of the Standard Specifications are intended for general application and repetitive use.  Do not edit Section replacement Provisions unless the information contradicts the requirements specific to the project.

Keep phone numbers current to the project; notify the Specification Engineer when the typical phone numbers change.

### 3.2	Files

Refer to Appendix B for additional Folder and File information including file protection and saving.

3.2.1	Access

All Provisions are located on the Central Region network drive and FTP site and are saved as 97-2003 Microsoft WORD document files (.doc).  The document type (.doc) is preferred. The files are created using the WORD style "normal."  Bullets are individually input and review/edit features are turned off.

Access files:

(1)	DOT&PF Employees, Consultants:

http://www.dot.state.ak.us/creg/design/highways/specs/AllProvisions/

(2)	DOT&PF Employees:  hyd on "Aviation Ave File Server (hyperion)'

_:\SPECIFICATIONS\PROVISIONS\AllProvisions

Save the all-inclusive file to the project folder.

### 3.3	Maintenance

Keep the Project Provisions current with the latest published Provisions as identified in each "Update_Notification."  Replace the outdated Provisions.

### 3.4	Table of Contents

Add a Table of Contents to all Project Provisions.  Refer to Appendix C.

### 3.5	Text Box (blue)

The text box provides information, and identifies issues that need resolution each project.  Keep the boxes until the information is no longer needed or the issue identified is resolved.

### 3.6	Pay Items

Confirm the pay item numbers between the Standard Specifications, the Project Provisions, the EQ and EE.  Naming convention order of precedence:

1.	Special Provisions

2.	Standard Modifications

3.	Standard Specifications

4.	Bidtab "Historical Bid Prices"

Do not delete or change Pay Items in the Standard Specifications and Provisions.

Refer to Standard Specifications 109-1.01 General and Appendix D Pay Items when more than one type of material or work is specified for a Pay Item, or an alternate pay unit, or a complete new Pay Item, description and pay unit is required.

### 3.7	Layout

The all-inclusive file is separated into WORD "section breaks" at each of the following:

1.	Escrow

2.	Special Notice to Bidders

3.	Title

4.	Table of Contents

5.	Provisions Sections (101-700s)

6.	Index

7.	Appendixes

Each WORD "section" corresponds to a Standard Specifications Section or Section added to the Standard Specifications.

3.7.1	Page

Header:  includes the Project Provisions page number [field] centered, and the text box in the top right side (the text box contains the all-inclusive file name [field], post date, and overall page numbering [field]).  The Project Provisions page number field is separate from the Section before and after for "1", "2", "3", "4", "7" and continuous from the previous Section for "5" and "6." (Section 3.7)

Footer:  includes the Project Name text box in the lower left corner and the Project Number text box below the Project Name.  The Section number is in the lower right corner.

Body:  in the upper left corner on the first page of the Section is a text box that contains the individual Provisions corresponding to the Section (this box is intermittent).

In the body of the Provisions are other text boxes.

### 3.8	Provisions

3.8.1	Parts

| Part | Provision (Special Provisions and Standard Modifications) |
| --- | --- |
| 1. Section number and title | SECTION XXX |
|  | HIGHWAY |
| 2. Label | Special Provision |
|  | CONSTRUCTION REQUIREMENTS (Subtitle is Intermittent in Standard Specifications) |
| 3. Subsection number and title | XXX-3.01 GENERAL |
| 4. Amendment | Add the following: Provide water for … |
| 5. Code-Date | CRXXXX-mmddyy |

3.8.1.1	Section Number and Title

Include the Standard Specifications Section number and title.

3.8.1.2	Label (Provisions:  Special Provision or Standard Modification)

Identify the Provision at the beginning with the label either "Special Provision" or "Standard Modification."

3.8.1.3	Subsection Number and Title

Include the Standard Specifications subsection number and title.  Use one time for all Provisions included in the subsection.  Do not repeat for each Provision in the subsection.

3.8.1.4	Amendment

The amendment includes:

a.	Direction.  Direct the specific modifications, additions, and deletions to the Standard Specifications by underlining the words of the identifying statement, as in:

|  Replace the first sentence with the following: |  Delete No. 2 of Subsection 0.00: |
| --- | --- |
|  Add the following: |  Replace Section XXX with the following: |

b.	Addition or revision that amends or supersedes the Standard Specifications.

A Provision may include one or many "amendments" in the same subsection or multiple subsections.

3.8.1.5	Code-Date

Provisions are identified with a code-date placed at the end of the Provision.  The Code identifies the Provision type with the date representing the effective date for the Standard Modifications and the Statewide Specials and the most recent effective date for the Central Region Specials.  The Standard Modifications and Statewide Specials Code is retired and a new Code with effective date is published when the special becomes outdated.  The Central Region Specials typically maintain the same Code except the effective date will change with each new edition.  Code-Date for the Provision types are:

| "Label" | Provision Types | Code |  | Date |
| --- | --- | --- | --- | --- |
| Standard Modification | Standard Modification | EXXX | - | mmddyy |
| Special Provision | Statewide | ESXXX, or SXXX | - | mmddyy |
| Special Provision | Regional "Central Region" | CRXXX | - | mmddyy |
| Special Provision | Project Specific | AKSAS |  |  |

3.8.2	Format

3.8.2.1	Individual Provisions

Individual Provisions include additions or revisions that amend or supersede the Standard Specifications.  Provisions may replace one or more words, sentences, paragraphs, subsections or complete Sections of the Standard Specifications.  Begin the Provision with the Label (Standard Modification or Special Provision) and end with the Code-date.

3.8.2.2	Combined Provisions

Standard Modifications and Special Provisions are combined for each Section of the Standard Specifications.

Where multiple Provisions are part of the same subsection, one subsection title is used for all related Provisions and ordered according to the Standard Specifications subsection(s).  One "label" is used for like Provisions with the Provisions separated by the "code-date" at the end of each Provision (one label for grouped Standard Modifications and one label for grouped Special Provisions).

The label that begins the Provisions (Provision type "a") is not repeated in the Section.  Whenever the other Provisions (Provisions "b", "c"…) follow Provision "a," insert the label of the other Provision type.

Example:

Standard Modification starts the group of Provisions and therefore is not repeated; whereas, Special Provision does not start the group and is repeated.

| Provision Type* | Part | Provision |
| --- | --- | --- |
|  | Section number and title | SECTION XXX |
|  |  | HIGHWAY |
| STMOD | Label | Standard Modification |
|  |  | CONSTRUCTION REQUIREMENTS (Subtitle is intermittent in Standard Specifications) |
|  | Subsection number and title | XXX-3.01 GENERAL |
|  | Amendment | Add the following: Provide water for … |
|  | Code-Date | EXXX-mmddyy |
| STMOD |  |  |
|  | Amendment | Replace "Tamp" with "Compact" |
|  | Code-Date | EXXX-mmddyy |
| PSP, CRSP, STSP |  |  |
|  | Label | Special Provision |
|  | Amendment | Add the following: Weigh the aggregate before … |
|  | Code-Date | CRXXXX-mmddyy or ESXXX-mmddyy, or AKSAS |
| PSP, CRSP, STSP |  |  |
|  | Subsection number and title | XXX-3.02 CONTAMINATED SOILS |
|  | Amendment | Add the following "count" before: the pieces of … |
|  | Code-Date | ESXXX-mmddyy, or CRXXX2-mmddyy, or AKSAS |
| STMOD |  |  |
|  | Amendment | Replace the first sentence with: After aggregate … |
|  | Code-Date | EXXX-mmddyy |
| PSP, CRSP, STSP |  |  |
|  | Label | Special Provision |
|  | Amendment | Delete the third paragraph with: Remove all contaminated … |
|  | Code-Date | CRXXXX-mmddyy, or ESXXX-mmddyy or AKSAS |

*Provision Type:

Project Special (PSP)

Central Region Special (CRSP)

Statewide Special (STSP)

Standard Modification (STDMOD)

3.8.2.3	Section Replacement and Added Provisions

Section replacement Provisions are used to replace complete Sections of the Standard Specifications. Section added Provisions are complete Sections added to the Standard Specifications. Section replacement and added Provisions are formatted to match the Standard Specifications.  Treat Section replacement and Section added Provisions as if they were originally included in the Standard Specifications.  Keep all of the contents including all of the Pay Items.

Example:

| Part | Provision |
| --- | --- |
| Label | Special Provisions |
| Amendment | Replace Section XXX with the following: |
| Section number and title | SECTION XXX |
|  | HIGHWAY |
| Subsection number and title | XXX-1.01 DESCRIPTION (Body) |
| Subsection number and title | XXX-2.01 MATERIALS (Body) |
| Subsection number and title | XXX-3.01 CONSTRUCTION REQUIREMENTS (Body) |
| Subsection number and title | XXX-4.01 METHOD OF MEASUREMENT (Body) |
| Subsection number and title | XXX-5.01 BASIS OF PAYMENT (Body) |
| Code-Date | EXXX-mmddyy, CRXXXX-mmddyy, ESXXX-mmddyy, AKSAS |

3.8.2.4	Modify Provisions

Add or delete special text between WORD "section breaks" as you would normally edit a WORD document.

For additional editing information refer to Appendix G Add or Delete a Section (WORD sections)

### 3.9	Project Specific Edits - Identifying

Identifying changes made to Special Provisions with variations of the "Code-Date," refer to Appendix F Project Specific Edits - Identifying.

### 3.10	Reviews

3.10.1	Local Review

Specifications are optional.

3.10.2	Plans-in-Hand (PIH) Review

Include Provisions applicable to the current project.  When able add project specials.  Provide the answers to the questions identified in the text boxes, if known.  Leave the boxes if the answers are not known to provide a reminder.

Maintain a record copy:

AKSAS-PIH-mmddyy.doc

3.10.3	Plans, Specifications, and Estimate (PS&E) Review

Include Provisions applicable to the current project (including project specials).  Provide the answers to the questions identified in the text boxes.  Match the Pay Items between the Standard Specifications, the Provisions, the Estimate of Quantities, and the Engineers Estimate.

Other than minor editing, the Provisions should be complete at this phase.

Maintain a record copy:

AKSAS-PSE-mmddyy.doc

3.10.4	Certification

3.10.4.1 Local Department Certifications

Make edits resulting from PS&E review.  Submit for local Department Certification.

3.10.4.2 State or Federal Certification

Make edits resulting from Local Department Certifications.  Submit for State or Federal Certification.

Division 100 -- General Provisions.  Submit to the State Standard's Engineer and the local AG's office additions or revisions that amend or supersede the Regional and Statewide Provisions, Standard Specifications or Standard Modifications (Not all of the Division 100 Provisions, only changed Provisions).  Additions or revisions do not include filling in blanks, blanks made available for information specific to a project.  Filling in the blanks is within the intent of the approved specials.

Example:  Adding or deleting information as instructed in this example does not change the intent.

Special Provisions

105-1.06 UTILITIES.  Add the following:

Request locates from the utilities having facilities in the area.  Use the Alaska Digline, Inc. Locate Call Center for the following utilities.

CR1053. Delete from the list below, companies not applicable to the project.

ALASKA DIGLINE, INC.

Locate Call Centers: Anchorage 278-3121 Statewide (800) 478-3121

Call Centers will notify the following: Anchorage Water & Wastewater Utility (AWWU) ConocoPhillips Alaska, Inc. (CPA) Doyon Utilities, LLC. (DOYON) ENSTAR Natural Gas (ENS) General Communications, Inc. (GCI) Marathon Oil Company (MOC) Municipal Light & Power (ML&P) State of AK, DOT/PF Anchorage Street Lights (DOT) United Utilities, Inc. (UNITED)

Call the following utilities and agencies directly:

Contact the Central Region Maintenance & Operations Office at (907) 269-0760 to obtain the appropriate District Superintendent's phone number for this project.

Utilities Relocated by Others.

CR1053. Include the following, "Utilities will be …" through paragraph "Work done by utility owners(s) is as follows:", when utilities are doing work (i.e., relocation work done by utility companies, not the Contractor) concurrently with the project construction.  Delete if otherwise.

Utilities will be relocated by others concurrently with construction of this project.  The Contractor will give the Utility, through the Engineer, 15 calendar days advance written notice regarding the dates when the utility owner is required to begin and end operations.  For utilities being relocated, the Contractor will:

1.	include utility work on the Construction Phasing Plan and Progress Schedule;

CR1053. Add/delete items (below) that the Contractor is responsible for relative to utility work by others.

2.	provide erosion, sediment, and pollution control including the stabilization of areas disturbed during utility work.  Identify all utility companies performing ground disturbing activity in the Storm Water pollution Prevention Plan (SWPPP).  Refer to Section 641 for further information;

3.	clear and grub.  Payment will be made under Section 201, Clearing and Grubbing;

4.	provide traffic control and flagging.  Payment will be made under Section 643, Traffic Maintenance;

5	provide Right-of-Way and/or Construction Surveying before utility relocation.  Include:

	Control for utility relocation - either ROW or Centerline staking with Station information.

	Slope staking.

	Proposed structures, not including utilities to be relocated by others.

Payment will be made as follows:

a.	Subsidiary to Pay Item 642(1) Construction Surveying, if the Contractor is required to provide the surveying as part of the Contract and/or,

b.	Under Pay Item 642(3) Three Person Survey Party, if the Construction or Right of Way staking required by the utility is either in advance of the 2 week work plan, or not required by the Contract.

The utility shall give the Contractor, through the Engineer, 15 calendar days advance written notice for required staking.

6.	remove and replace pavement.  Payment will be made under Section 202, Removal of Structures and Obstructions; Section 401, Hot Mix Asphalt and Surface Treatments; Section 408, Hot Mix Asphalt and Surface Treatments, Type V; Section 409, Hot Mix Asphalt and Surface Treatments, Type R (Crumb Rubber) and according to project typical section.

CR1053.  6.  Delete if not applicable to project or modify as needed.

7.	remove and replace sidewalk and curb and gutter.  Payment will be made under Section 202, Removal of Structures and Obstructions, Section 608, Sidewalks, and Section 609, Curbing.

CR1053.  7.  Delete if not applicable to project or modify as needed.

CR1053.  8.  Delete if not applicable to project.  This does not apply to AWWU, they provide their own backfill.

8.	provide bedding and backfill material, in accordance with Section 204, Structure Excavation for Conduits and Minor Structures, and the project typical sections.

Work done by utility owner(s) is as follows:

CR1053.  Fill in utilities information as applicable.

CR1053-042313

Appendix H Submitted Central Region Specials

Maintain a record copy:

AKSAS-CERT-mmddyy.doc

3.10.5	Final-PS&E and Advertisement

Make edits resulting from the State Standard's Engineer review, the local Attorney General's review and the State or Federal Certification.

Make a final check of the documents:

	Confirm the page numbering

	The Section numbers

	The appendices

	The Pay Items in the Provisions with the Estimate of Quantities and Engineers Estimate

	Complete the Table of Contents

	Complete the Contract Department's checklist (Federal funding, any or State funding only)

	Provide the Contract Department with a printed single sided copy

Maintain a record copy:

AKSAS-ADV-mmddyy.doc

### 3.11	Addendum (refer to Appendix E Addendum Format)

### 3.12	Archives

After project bid opening, provide the Specification Engineer with an electronic copy (WORD 97-2003, .doc file format) of the current Provisions with all addendums incorporated.

## APPENDIX A	Project Provisions Process Chart

All-inclusive Files

000-SOA-CR100-700s, State only funds

or

000-FED-CR100-700s, Any Fed funds

Access files:

(1)	DOT&PF Employees, Consultants:

http://www.dot.state.ak.us/creg/design/highways/specs/AllProvisions/

(2)	DOT&PF Employees:  hyd on "Aviation Ave File Server (hyperion)'

_:\SPECIFICATIONS\PROVISIONS\AllProvisions

PIH Submittal - All-inclusive (SOA or FED)

Escrow, SNtB, Title Page, Table of Contents

100-109	SOA, or

100-120	FED

200-700s	SOA, or FED

Index

Appendixes

(1)	Start with the most current all-inclusive document, maintain format PIH to Award.

(2)	Keep Escrow, SNtB, Title Page, Table of Contents, 100s

(3)	200-600s, Keep all Provisions associated with Estimate of Quantities (EQ) and Engineers Estimate (EE)

(4)	700s, Keep all Provisions associated with 200-600s

(5)	Keep index & appendixes

(6)	Resolve text box comments/questions if known

(7)	Provide project specials if known

PS&E Submittal

Escrow, SNtB, Title Page, Table of Contents

100-700s

Index

Appendixes

(1)	Start with PIH Provisions

(2)	Update Provisions: add new and update old Provisions as identified in the notifications

(3)	Determine if Escrow is in or out, finalize SNtB, Title Page, Table of Contents

(4)	100s - make final review; resolve all text box comments/questions

(5)	200-700s - make final review; resolve all text box comments/questions

(6)	Project  Specials - finish

(7)	Review phone numbers, references between Provisions, and drawings

(8)	Review Pay Item numbers, names and units between EQ, EE and Provisions

(9)	Resolve all review comments

Certification Submittals

Local Department Certifications

Escrow, SNtB, Title Page, Table of Contents

100-700s

Index

Appendixes

State or Federal Certification

(docs similar to Local Department Certification submittal)

State Standards Engineer & AG's Submittal

Division 100 – General Provisions

Amendments

Local Department Certifications

(1)	Start with PS&E Provisions

(2)	Update Provisions.  Same as PS&E submittal

(3)	Resolve all review comments, project specials, issues …

(4)	Submit for Local review

State or Federal Certification*

(1)	Resolve Local Certification Comments

State Standards Engineer & Attorney General's Office Submittal*

(1)	Submit additions or revisions that amend or supersede the Division 100 Regional and Statewide Specials, Standard Modifications or Standard Specifications (Not all of the Division 100 Provisions, only changed Provisions).  Additions or revisions do not include filling in blanks, blanks made available for information specific to a project.

*Submit at the same time for:

a.	State or Federal Certification

b.	State Standards Engineer & Attorney General's Office comment and approval

Final-PS&E and Advertisement Submittal

Escrow, SNtB, Title Page, Table of Contents

100-700s

Index

Appendixes

(1)	Start with Certification Provisions

(2)	Update Provisions.  Same as Certification

(3)	Resolve all review comments, project specials, issues …

(4)	Provide Contracts single sided copy of Advertised Provisions

Addendum Submittals

Addendum 1, 2, …

(1)	Start with Advertised Provisions

(2)	Update Provisions.  Incorporate addendums into Advertised Provisions

(3)	Provide Contracts single sided copy of the addendum sheets (App E Adnm Format)

Archive Submittal

BID

(1)	Submit to Specifications Engineer an e-copy (97-2003 .doc) of Provisions complete with addendums current through the date of bid opening

Blank

## APPENDIX B	Folders and Files

Provisions (Central Region and Statewide Specials and Standard Modifications)

	"hyd" on 'Aviation Ave File Server (hyperion)' (__:)		Network Drive

SPECIFICATIONS\

PROVISIONS\

AllProvisions\File Name.doc (STMOD, STSP, CRSP)

Project Provisions

1.	Project folders

	"hyd" on 'Aviation Ave File Server (hyperion)' (__:)		Network Drive

	Projects\

Specifications\

a.	Working folders and files

b.	Record files

Save the Project Provisions document for each phase of design through project award, including:  design reviews, certifications, advertisement, and addendums. Do not work in these files.

Name the files:

	PIH

	PSE

	CERT

	ADV (advertised)

	ADD1 (addendum 1)

	Bid (awarded)

Example:

| AKSAS | - | Phase | - | mmddyy | (Date) |
| --- | --- | --- | --- | --- | --- |
| 50001 | - | PIH | - | 010110 |  |

c.	Provide file protection:  (all documents have minor password protection)

Save As …

(1)	Open file as Read Only

(2)	Save-As…

(3)	Save-As window, click Tools

(4)	Click General Options

(5)	Remove or change the password…preferably save the working Provisions file with the PW "special"

(6)	Save (Save all Project Provisions as "WORD 97-2003 documents (*.doc)."

If you do not do #3 thru #6, you will have to Save As each time you open the file.

2.	Archived Documents.

After project bid/award, update file name to:  AKSAS-BID-mmddyy.  Provide the Specification Engineer a word copy inclusive of all addendums (97-2003 documents).

	"hyd" on 'Aviation Ave File Server (hyperion)' (__:)		Network Drive

SPECIFICATIONS\

PROVISIONS\

PROJ SPECS ARCHIVE\AKSAS-BID-mmddyy.doc

Network Folder and File Tree

|  |  |  |  |  |  | "hyd" on Aviation File Server |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | PROVISIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Provisions and Standard Modifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | AllProvisions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | PROJ PROVISIONS ARCHIVE |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | \code-date.doc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | \AKSAS-BID-date.doc |  |  |  |  |  |  |  |

## APPENDIX C	Table of Contents

TABLE OF CONTENTS

Table of Contents from the Standard Specifications except revision as a result of Standard Modifications and Special Provisions.  Edit to match Project Provisions.  Include page number for the first page of each section.  Include in the Project Provisions after the "Title Page."

Section	Page

DIVISION 100  GENERAL PROVISIONS

101	Definitions & Terms	X

102	Bidding Requirements & Conditions	X

103	Award & Execution of Contract	X

104	Scope of Work	X

105	Control of Work	X

106	Control of Material	X

107	Legal Relations & Responsibility to Public	X

108	Prosecution & Progress	X

109	Measurement & Payment	X

120	Disadvantaged Business Enterprise (DBE) Program	X

DIVISION 200  EARTHWORK

201	Clearing & Grubbing	X

202	Removal of Structures & Obstructions	X

203	Excavation & Embankment	X

204	Structure Excavation for Conduits & Minor Structures	X

205	Excavation, Backfill, & Foundation Fill for Major Structures	X

206	Filter Blanket	X

DIVISION 300  BASES

301	Aggregate Base & Surface Course	X

302	Subgrade Modification	X

303	Reconditioning	X

304	Subbase	X

305	Stockpiled Material	X

306	Asphalt Treated Base Course	X

307	Emulsified Asphalt Treated Base Course	X

308	Crushed Asphalt base Course	X

318	Foamed Asphalt Stabilized Base Course (CR)	X

DIVISION 400  ASPHALT PAVEMENTS

AND SURFACE TREATMENTS

401	Hot Mix Asphalt and Surface Treatments (CR)	X

402	Tack Coat	X

403	Prime Coat	X

404	Seal Coat	X

405	Surface Treatment	X

406	Rumble Strips	X

407	Reserved (CR)	X

408	Hot Mix Asphalt and Surface Treatments, Type V (Superpave) (CR)	X

409	Hot Mix Asphalt and Surface Treatments, Type R (Crumb Rubber) (CR)	X

DIVISION 500  STRUCTURES

501	Structural Concrete	X

502	Prestressing Concrete	X

503	Reinforcing Steel	X

504	Steel Structures	X

505	Piling	X

506	Timber Structures	X

507	Bridge Railing	X

508	Waterproofing Membrane	X

509	Microsilica Modified Concrete Overlay	X

510	Removal of Concrete Bridge Deck	X

511	Mechanically Stabilized Earth (MSE) Wall	X

512	Forms and Falsework	X

513	Field Painting of Steel Structure	X

514	Concrete Surface Treatments (CR)	X

515	Reserved (CR)	X

516	Drilled Shaft

520	Temporary Crossings (STD MOD)	X

DIVISION 600  MISCELLANEOUS CONSTRUCTION

601	Metal Flume Downdrains	X

602	Structural Plate Pipe	X

603	Culverts & Storm Drains	X

604	Manholes & Inlets	X

605	Underdrains	X

606	Guardrail	X

607	Fences	X

608	Sidewalks	X

609	Curbing	X

610	Ditch Lining	X

611	Riprap	X

612	Sacked Concrete Slope Protection	X

613	Monuments & Markers	X

614	Concrete Barrier	X

615	Standard Signs	X

616	Thaw Pipe & Thaw Wires	X

617	Railroad Crossings	X

618	Seeding	X

619	Soil Stabilization	X

620	Topsoil	X

621	Planting Trees and Shrubs	X

622	Rest Area Facilities	X

623	Block Sodding	X

624	Calcium Chloride for Dust Control	X

625	Pipe Hand Rail	X

626	Sanitary Sewer System	X

627	Water System	X

628	Reserved	X

629	Reserved	X

630	Geotextile for Embankment Separation & Stabilization	X

631	Geotextile for Subsurface Drainage & Erosion Control	X

632	Paving Fabric	X

633	Silt Fence	X

634	Geogrid Soil Reinforcement	X

635	Insulation Board	X

636	Gabions	X

637	Reserved	X

638	Reserved	X

639	Driveways	X

640	Mobilization & Demobilization	X

641	Erosion, Sediment and Pollution Control	X

642	Construction Surveying & Monuments	X

643	Traffic Maintenance	X

644	Services to be Furnished by the Contractor	X

645	Training Program (STW SP)	X

646	CPM Scheduling	X

647	Equipment Rental (CR)	X

649-50	Reserved	X

660	Signals & Lighting	X

661	Electrical Load Centers	X

662	Signal Interconnect (CR)	X

667	Traffic Signal Communication System (CR)	X

668	Reserved (CR)	X

669	Reserved (CR)	X

670	Traffic Markings	X

682	Utility Pothole (CR)	X

DIVISION 700  MATERIALS

701	Hydraulic Cement	X

702	Asphalt Materials	X

703	Aggregates	X

704	Masonry Units	X

705	Joint Materials	X

706	Concrete & Plastic Pipe	X

707	Metal Pipe	X

708	Paints	X

709	Reinforcing Steel & Wire Rope	X

710	Fence and Guardrail	X

711	Concrete Curing Materials & Admixtures	X

712	Miscellaneous	X

713	Structural Timber, Lumber & Piling	X

714	Preservatives for Timber	X

715	Steel for Piles	X

716	Structural Steel	X

717	Reserved	X

718	Steel Forgings	X

719	Steel, Gray-Iron & Malleable-Iron Castings	X

720	Elastomeric Pads	X

721	Prestressing Steel & Fittings	X

722	Bridge Railing	X

723	Water Stops	X

724	Seed	X

725	Fertilizer	X

726	Topsoil	X

727	Soil Stabilization Material	X

728	Reserved	X

729	Geosynthetics	X

730	Sign Materials	X

731-39	Reserved	X

740	Signals and Lighting Materials	X

743	Fuel Tank	X

Index

Appendix A	Construction Survey Requirements (CR)	X

Appendix B	Environmental Permits (CR)	X

Appendix C	Material Certification List (CR)	X

Appendix D	Sign Shop Drawings (CR)	X

Appendix E	Temporary Construction Easements (CR)	X

Blank

## APPENDIX D	Pay Items

When creating a Pay Item for material or work similar to an existing Pay Item add an alpha suffix(s) to the Pay Item number.

Standard Specifications 109-1.01 General, Example:

Established Pay Item No.:	000(1)	Rock	Each

Differing Pay Unit

000(1A)	Rock	Ton

000(1A)	Rock	Cubic Yard

Differing Description

000(1A)	Rock, Colored	Each

000(1B)	Rock, Red	Each

000(1C)	Rock, Blue	Each

Option, Example:

Established Pay Item No.:	000(1)	Rock	Each

Differing Description

000(1AA)	Rock, Colored	Each

000(1AB)	Rock, Red	Each

000(1AC)	Rock, Blue	Each

(AA)  the first A is for the unit "Each," the second is for the description.  The description might be visual, dimensional, or other.  Instead of "Colored":

000(AA)	Rock, 4" Minimum, 6" Maximum Cross Dimension	Each

Changing the pay units:

000(1BA)	Rock	Ton

000(1BB)	Rock, Colored	Ton

000(1BB)	Rock, 4" Minimum, 6" Maximum Cross Dimension	Ton

or

000(1CA)	Rock	Cubic Yard

000(1CB)	Rock, Colored	Cubic Yard

000(1CC)	Rock, Red	Cubic Yard

or

if not like the material or work of an existing Pay Item number in the Standard Specifications or Central Region and Statewide Specials and Standard Modifications but does match a number previously used as found in the bidtab historical data, use the bidtab number.

When creating a new number use the first number following, ascending from the last previously used number: 1, 2, 3, 4.  Do not skip numbers as in: 1, 2, 3, 6.  Make the description accurate without being overly precise allowing for the possibility that the Pay Item might be used in the future.

Refer to 3.6 Pay Items for typical Pay Item numbers.

Blank

## APPENDIX E	Addendum Format

1.	Addendum Identification.

Make addendum content bold and as noted below:

a.	Deleted Text.

Deleting text in the as advertised document and not replacing it with new text:

1)	Replace the text with:  ***Deleted***

b.	Replacing Text.

Replacing text in the as advertised document:

1)	Make bold the replacement text.

2)	Do not say ***Deleted***, followed by the replacement text.

c.	Added Text.

Adding text in the as advertised document:

1)	Make bold the added text.

d.	Replacement Section.

When a Section in the as advertised document is extensively edited, replace the Section.

1)	At the beginning, bold the Provisions' type identification:

a)	Special Provision

b)	Standard Modification

2)	At the end, bold the code:

a)	CR000-mmddyy, S/ES000-mmddyy (Central Region and Statewide Specials)

b)	E000-mmddyy (Standard Modification)

3)	Except as is typical to the specifications format, do not bold the text between 1) and 2).

2.	Multiple Addendum.

a.	Addendum content is not directly identified with the addendum number.

b.	Identify current addendum content only, bold text or ***Deleted***.

c.	Remove bold from the previous addendum content.

d.	Remove, ***Deleted***, when not part of the current addendum.

3.	Page Numbering.

Pages are typically printed each face, two sided printing.

a.	Page Number Orientation.

Do not change the orientation of the page numbers from the as advertised document.

1)	Typical orientation:

a)	Front side is an odd number (Oddfront)

b)	Back side is an even number (Evenback)

As advertised pages:  Oddfront/Evenback

b.	Added Pages.

1)	Identify additional pages with alpha capitals, letters.  00-A, 00-B etc.

2)	Modifications and additions requiring an odd number of added pages:

Adding an odd number of pages require the insertion of a blank page sequenced with the added addendum pages.

Add a blank page to keep the numbering orientation of the as advertised pages from reversing, as in:  an odd number being placed on the back side of the page and an even number on the front side of the page.

Place on the added page, Page Is Intentionally Blank, centered in the page horizontally and vertically.

Example:

Add pages between page 17 and 18 (17Front/18Back); 18 and 19 (/18Back, 19Front/)

a)  Two pages [even number of pages]:

17, 17-A, 17-B, 18 (17/17-A, 17-B/18)

18, 18-A, 18-B, 19 (/18, 18-A/18-B, 19/)

b)	One/three/five… page(s) [odd number of page(s)]:  Requires adding a blank page

17, 17-A, 17-B, 17-C (17/17-A, 17-B/17-C, 17-Dblank/18)

18, 18-A, 18-B, 18-C (/18, 18-A/18-B, 18-C/18-Dblank, 19/)

4.	Documentation.

Submit to Contracts for publication:

a.	Pages printed single sided.

Relative to the as advertised document, both sides of a sheet/page accounting for added pages:

1)	The side of the sheet with the modifications or additions, and

2)	The opposing side, modified or added/not modified or added by the addendum

5.	Record.

Maintain a record document incorporating the addendums in a copy of the advertised Provisions.

AKSAS-ADD#-mmddyy.doc

## APPENDIX F	Project Specific Edits – Identifying

| Key: |  |
| --- | --- |
| Code-mmddyy | No edits to Central Region or Statewide Specials, or Standard Modifications. |
| AKSAS | Project Special. |
| Code-mmddyy/AKSAS | No edits at this location to Central or Statewide Specials, or Standard Modifications. Edits elsewhere in this Section. |
| Code/AKSAS | Edits at this location to Central Region or Statewide Specials, or Standard Modifications. |

Example 1:  A portion of a Central Region (CR) Section replacement special is removed at the start, the middle, and end (gray).  A Project Special is added/inserted (Green).  Information is blue and red is the "Code."  The red "Code" in the Final is for the example only, the actual color is black.

| 1. Original showing modifications | 1a. Final |
| --- | --- |
| Special Provisions Replace Section 639 with the following: SECTION 639 DRIVEWAYS 639-1.01 DESCRIPTION. Construct approaches. residential or commercial driveways at the locations shown in the Plans. CR58/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) 639-2.01 MATERIALS. Use materials that conform to the standards for the main roadway. 639-3.01 CONSTRUCTION. Construct driveways and approaches to the dimensions shown on the Plans. CR58-mmddyy/AKSAS (CR Special Code-Date/Project Special Code. CR Special is complete between codes, modified elsewhere.) As directed by the Engineer. (Added Project Special between CR Specials.) AKSAS (Project Special Code.) 639-4.01 METHOD OF MEASUREMENT. By the number of driveways and approaches constructed. 639-5.01 BASIS OF PAYMENT. At the contract unit price shown in the bid schedule. CR58-mmddyy/AKSAS (CR Special Code-Date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Materials required to construct driveways and approaches will be paid for separately. CR58/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) | Special Provisions Replace Section 639 with the following: SECTION 639 DRIVEWAYS 639-1.01 DESCRIPTION. Construct approaches. CR58/AKSAS 639-2.01 MATERIALS. Use materials that conform to the standards for the main roadway. 639-3.01 CONSTRUCTION. Construct driveways and approaches to the dimensions shown on the Plans. CR58-mmddyy/AKSAS As directed by the Engineer. AKSAS 639-4.01 METHOD OF MEASUREMENT. By the number of driveways and approaches constructed. 639-5.01 BASIS OF PAYMENT. At the contract unit price shown in the bid schedule. CR58-mmddyy/AKSAS CR58/AKSAS |
| 1. Original showing modifications | 1a. Final |
| Payment will be made under: Pay Item No. Pay Item Pay Unit 639(1) Residence Driveway Each CR58-mmddyy/AKSAS (CR Special Code-Date/Project Special Code. CR Special is complete between codes, modified elsewhere) 639(2) Approach Each CR58/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) | Payment will be made under: Pay Item No. Pay Item Pay Unit 639(1) Residence Driveway Each CR58-mmddyy/AKSAS CR58/AKSAS |

Example 2:  A portion of Central Region (CR) Specials are deleted and Project Specials are added.  Modifications are included as deletions (gray).  Project Specials are added/inserted between CR Specials (Green).  Information is blue and red is the "Code."  The red "Code" in the Final is for the example only, the actual color is black.

| 2. Original showing modifications |  | 2a. Final |  |
| --- | --- | --- | --- |
| SECTION 606 GUARDRAIL Special Provisions 606-1.01 DESCRIPTION. Add the following: Furnish and install bollard(s). included in the Plans and Specifications. CR6069/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) Delete Subsection 606-2.01 and replace with the following: 606-2.01 MATERIALS. Use materials that conform to the following: Concrete, Class A or W Subsection 501-3.01 CR6062-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Add the following: Bollards. Bollard Pipe Subsection 716-2.06 CONSTRUCTION REQUIREMENTS 606-3.01 GENERAL. Replace the first sentence in the first paragraph with: Install bollards, guardrail, and terminals at the locations shown in the Plans. CR6069-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Replace the second paragraph with the following: At locations where public traffic is adjacent to guardrail work, have all materials on site. CR6063-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Start guardrail installation at the "upstream" end (the end adjacent traffic will encounter first). CR6063/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) |  | SECTION 606 GUARDRAIL Special Provisions 606-1.01 DESCRIPTION. Add the following: Furnish and install bollard(s). CR6069/AKSAS Delete Subsection 606-2.01 and replace with the following: 606-2.01 MATERIALS. Use materials that conform to the following: Concrete, Class A or W Subsection 501-3.01 CR6062-mmddyy/AKSAS Add the following: Bollards. Bollard Pipe Subsection 716-2.06 CONSTRUCTION REQUIREMENTS 606-3.01 GENERAL. Replace the first sentence in the first paragraph with: Install bollards, guardrail, and terminals at the locations shown in the Plans. CR6069-mmddyy/AKSAS Replace the second paragraph with the following: At locations where public traffic is adjacent to guardrail work, have all materials on site. CR6063-mmddyy/AKSAS CR6063/AKSAS |  |
| 2. Original showing modifications | 2a. Final |  |  |
| Do not leave posts installed for guardrail within the clear zone for more than 48 hours before installing the rail. CR6063-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere) 606-3.02 POSTS. Delete the first numbered item and replace with: 1. Exclusive of end treatments, use one type of post in each run of guardrail. CR6064-mmddyy (No Changes to this CR Special.) Replace No. 4. with: (Added Project Special between CR Specials.) 4. Backfill and compact around posts with material as specified in the typical section to firmly support the post laterally and vertically. Compact under and around posts to the Engineer's satisfaction. AKSAS (Project Special Code) 606-3.03 BEAM RAIL. In the first paragraph, second sentence, replace "150 feet" with "100 feet" CR6065-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere) 606-3.05 TERMINAL SECTIONS. Delete the second paragraph. Replace the fourth paragraph with the following: Attach flexible markers, in a vertical position, to the terminal end directly to the backside of the rail face, the face away from the traveled way. CR6062/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) 606-3.06 REMOVAL AND RECONSTRUCTION OF GUARDRAIL. Add the following: Guardrail removed and to be replaced with new guardrail shall have the entire new run installed within 14 calendar days after removal. CR6066/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) 606-3.07 REMOVAL AND DISPOSAL OF EXISTING GUARDRAIL. Delete the last sentence and replace with: Notify the Engineer a minimum of 5 days before removing guardrail for disposal. CR6067-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) | Do not leave posts installed for guardrail within the clear zone for more than 48 hours before installing the rail. CR6063-mmddyy/AKSAS 606-3.02 POSTS. Delete the first numbered item and replace with: 1. Exclusive of end treatments, use one type of post in each run of guardrail. CR6064-mmddyy Replace No. 4. with: 4. Backfill and compact around posts with material as specified in the typical section to firmly support the post laterally and vertically. Compact under and around posts to the Engineer's satisfaction. AKSAS 606-3.03 BEAM RAIL. In the first paragraph, second sentence, replace "150 feet" with "100 feet" CR6065-mmddyy/AKSAS CR6062/AKSAS CR6066/AKSAS 606-3.07 REMOVAL AND DISPOSAL OF EXISTING GUARDRAIL. Delete the last sentence and replace with: Notify the Engineer a minimum of 5 days before removing guardrail for disposal. CR6067-mmddyy/AKSAS |  |  |
| 2. Original showing modifications |  | 2a. Final |  |
| Add the following Subsection 606-3.09 Flexible Markers: 606-3.09 FLEXIBLE MARKERS. For each parallel rail terminal, a flexible marker shall be attached to the extreme piece of rail. CR6062-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Add the following Subsection 606-3.10 Length of Need Verification. 606-3.10 LENGTH OF NEED VERIFICATION. After shaping the slopes and staking the proposed guardrail locations, notify the Engineer to field verify the beginning and ends. The Engineer will approve the staked location of the guardrail before installation. The Engineer may determine additional guardrail is necessary and the Contractor shall comply without delay. CR6068-mmddyy (No Changes to this CR Special.) Add the following Subsection 606-3.11 Bollards: 606-3.11 BOLLARDS. 1. Steel Bollards. Galvanize all steel members and hardware. 2. Wood Bollards. Preservative treat all wood material. 3. Installation. Install bollards in concrete, plumb, back fill with specified material, and compact to the satisfaction of the Engineer. CR6069-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Add the following: (Added Project Special between CR Specials.) 4. Paint. Shop paint steel bollards with one coat of primer and two top coats of safety yellow. AKSAS (Project Special Code.) 5. Retroreflective Bands. Apply two white retroreflective bands placed 3-4 inches from the top with a maximum of 6 inches between the bands. 606-4.01 METHOD OF MEASUREMENT. Add the following: Bollard(s). Measured by each unit installed and accepted. CR6069-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) |  | Add the following Subsection 606-3.09 Flexible Markers: 606-3.09 FLEXIBLE MARKERS. For each parallel rail terminal, a flexible marker shall be attached to the extreme piece of rail. CR6062-mmddyy/AKSAS Add the following Subsection 606-3.10 Length of Need Verification. 606-3.10 LENGTH OF NEED VERIFICATION. After shaping the slopes and staking the proposed guardrail locations, notify the Engineer to field verify the beginning and ends. The Engineer will approve the staked location of the guardrail before installation. The Engineer may determine additional guardrail is necessary and the Contractor shall comply without delay. CR6068-mmddyy Add the following Subsection 606-3.11 Bollards: 606-3.11 BOLLARDS. 1. Steel Bollards. Galvanize all steel members and hardware. 2. Wood Bollards. Preservative treat all wood material. 3. Installation. Install bollards in concrete, plumb, back fill with specified material, and compact to the satisfaction of the Engineer. CR6069-mmddyy/AKSAS Add the following: 4. Paint. Shop paint steel bollards with one coat of primer and two top coats of safety yellow. AKSAS 5. Retroreflective Bands. Apply two white retroreflective bands placed 3-4 inches from the top with a maximum of 6 inches between the bands. 606-4.01 METHOD OF MEASUREMENT. Add the following: Bollard(s). Measured by each unit installed and accepted. CR6069-mmddyy/AKSAS |  |

| 2. Original showing modifications | 2a. Final |
| --- | --- |
| 606-5.01 BASIS OF PAYMENT. Add the following: Payment for temporary crash cushions or TMAs is subsidiary to other items. 2. Terminal Sections. Replace a. with the following: a. Parallel Guardrail Terminal. The contract price includes all associated hardware required for a complete installation. Delete b. c. Controlled Release Terminals (CRT). CR6061-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Add the following: Guardrail salvage is subsidiary to Pay Item 606(6). Removing and Disposing of Guardrail. CR6067/AKSAS (CR Special Code/Project Special Code. Modification is at this location.) Payment will be made under: Add Pay Item 606(13) Parallel Guardrail Terminal: Pay Item No. Pay Item Pay Unit 606(13) Parallel Guardrail Terminal Each CR6061-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) Add the following: Bollards will be subsidiary to . Payment will be made under: Add the following Pay Items: Pay Item No. Pay Item Pay Unit 606(17) Bollard Each 606(17A) Steel Bollard - Fixed Each CR6069-mmddyy/AKSAS (CR Special Code-date/Project Special Code. CR Special is complete between codes, modified elsewhere.) | 606-5.01 BASIS OF PAYMENT. Add the following: Payment for temporary crash cushions or TMAs is subsidiary to other items. 2. Terminal Sections. Replace a. with the following: a. Parallel Guardrail Terminal. The contract price includes all associated hardware required for a complete installation. Delete b. c. Controlled Release Terminals (CRT). CR6061-mmddyy/AKSAS Add the following: Guardrail salvage is subsidiary to Pay Item 606(6). CR6067/AKSAS Payment will be made under: Add Pay Item 606(13) Parallel Guardrail Terminal: Pay Item No. Pay Item Pay Unit 606(13) Parallel Guardrail Terminal Each CR6061-mmddyy/AKSAS Add the following: Bollards will be subsidiary to . Payment will be made under: Add the following Pay Items: Pay Item No. Pay Item Pay Unit 606(17) Bollard Each 606(17A) Steel Bollard - Fixed Each CR6069-mmddyy/AKSAS |

## APPENDIX G	Add or Delete a Section

Show/Hide Formatting Symbols:  On the WORD "Quick Access Toolbar – Paragraph" click the "¶" symbol on.  This is the "Show paragraph marks and other hidden formatting symbols" tab and will help with understanding the following instructions.

Delete a Section:

Highlight all text in the Section through the WORD "section break" at the end of the Section; delete the text and "section break."

Before continuing:

a.	Verify that the page numbering continues from the Section before to the Section after the deleted text.

b.	Verify that the Section number in the footer in the Sections before and after the deleted Section, have not changed.

If the page numbers do not continue sequentially ("a" above) or the Section numbers do not match the Section numbers ("b" above) undo and start over.

Add a Section:

Add a Section between two existing Sections. (adding a Section before all other Sections or after all other Sections, is similar)

Between the existing Sections:

After Section:  In the after Section, place the cursor before the title.  Insert a "next page" WORD "section break."  Place the cursor in the after Section footer.  In the WORD "Header & Footer Tools" ribbon, "Navigation" box, click the "Link to Previous" button turning off the link.  In the added Section footer match the Section number to the added Section, close the footer.

or

Before Section:  In the before Section, place the cursor at the end of the "Code-Date" before the WORD section break.  Insert a "next page" WORD section break.  Place the cursor in the Added Section footer.  In the WORD Header & Footer Tools ribbon, "Navigation" box, click the "Link to Previous" button turning off the link.  In the added Section footer match the Section number to the added Section, close the footer.

Before continuing:

a.	Verify that the page numbering continues from the Section before to the Section after the deleted text.

b.	Verify that the Section number in the footer in the Sections before and after the added Section, have not changed.

If the page numbers do not continue sequentially ("a" above) or the Section numbers do not match the Sections ("b" above) undo and start over.

Add the Provision text.

Blank

## APPENDIX H	Submitted Central Region Specials, Division 100 -- General Provisions

Submitted 01.2012 thru 06.2012 to State Standard's Engineer and Anchorage Attorney General's office and returned without objection to content.

| Section | Code-Date | Description |
| --- | --- | --- |
| - | CREscrow-050509 |  |
| 105 | CR1053-042313 | 105-1.06 Utilities. Locates and utilities relocated by others |
|  | CR1051-110309 | 105-1.07 Cooperation Between Contractors. List of projects being constructed concurrently |
|  | CR1054-032101 | 105-1.17 Claims for Adjustment and Disputes. |
|  | CR1052-020911 | 105-1.19 Interim Completion. |
| 106 | CR13-020705 | 106-1.01 Source of Supply and Quality Requirements. Buy America Provision |
| 107 | CR1072-042313 | 107-1.02 Permits, Licenses, and Taxes. 107-1.07 Archaeological or Historical Discoveries. 107-1.11 Protection and Restoration of Property and Landscape. Temporary Water Use Permit |
|  | CR1071-081210 | 107-1.11 Protection and Restoration of Property and Landscape. Bald Eagles and construction activities |
| 108 | CR261-121302 | 108-1.03 Prosecution and Progress. Critical Path Method (CPM) Schedule |
|  | CR1081-052112 | 108-1.07 Failure to Complete on Time. Interim completion |
| 109 | CR14-043105 | 109-1.02 Measurement of Quantities. CD or USB device 109-1.05 Compensation For Extra Work on Time and Materials Basis. Rental Rates |