- Port Lions Airport

- Master Plan

- Statement of Services

- Alaska Department of Transportation and Public Facilities

- Central Region Planning

April 5, 2004

- Table of Contents

Section	Page

Introduction	1

PHASE 2 - DRAFT MASTER PLAN & ENVIRONMENTAL ASSESSMENT 	2

5.0	Environmental Assessment	2

Task 5.1	Draft Environmental Assessment	3

Task 5.1.1	Scoping	3

Task 5.1.2	Additional Documentation	4

Task 5.2	Review of the Draft Environmental Assessment	11

Task 5.3	Public Hearing	12

Task 5.4	Final Environmental Assessment	12

Task 5.5	Permits and NEPA Process	13

6.0	Draft Master Plan	14

Task 6.1	Controlled Aerial Photography	14

Task 6.2	Contour Mapping	14

Task 6.3	Draft Airport Master Plan	15

Task 6.4	Review of Draft Airport Master Plan	15

PHASE 3 - Project completion	16

7.0	Master Plan Report	16

Task 7.1	Airport Layout Plans	16

Task 7.2	Revised Cost Estimate	26

Task 7.3	Final Master Plan Document	26

8.0	General Administrative Requirements	26

Task 8.1	Contract	26

Task 8.2	Duplicate Requirements	27

Task 8.3	Coordination	27

Task 8.4	Meetings	27

Task 8.5	FAA Communication	27

Task 8.6	Correspondence	27

Task 8.7	Documents	28

Task 8.8	Permits	29

# Introduction

Port Lions is located in Settler Cove, on the north coast of Kodiak Island, 247 air miles southwest of Anchorage. The village lies at approximately 57d 52m N Latitude, 152d 53m W Longitude (Sec. 05, T027S, R022W, Seward Meridian). The community is located in the Kodiak Recording District. The area encompasses 7 sq. miles of land and 3 sq. miles of water.

The displaced inhabitants of Afognak, which was destroyed by tsunami after the Good Friday Earthquake, founded the town in 1964. The community was named in honor of the Lions Club, for their support in rebuilding and relocating the village. The City government was incorporated in 1966. For many years, Port Lions was the site of the large Wakefield Cannery, on Peregrebni Point. The cannery burned down in March 1975. Soon thereafter, the Village Corporation purchased a 149-foot floating processor, the Smokwa. Although sold in 1978, the Smokwa processed crab in the area intermittently between 1975 and 1980. A small sawmill, located south of town, operated until 1976.

A majority of the population is Alutiiq (Russian-Aleuts). Most residents lead a fishing and subsistence lifestyle. The economy of Port Lions is based primarily on commercial fishing, fish processing, and tourism. Twenty-two residents hold commercial fishing permits. All of the residents depend to some extent on subsistence activities for food sources, such as salmon, crab, halibut, shrimp, clams, duck, seal, deer, and rabbit.

Port Lions is accessible by air and water. There is a State-owned 2,200-foot gravel airstrip. Seaplanes use the City dock. Regular and charter flights to Port Lions are available from Kodiak. The boat harbor, with a breakwater and dock, provides 82 boat slips. The State Ferry operates bi-monthly from Kodiak between May and October. Barge service is available from Seattle.

The climate of the Kodiak Islands is dominated by a strong marine influence. There is little or no freezing weather, moderate precipitation, and frequent cloud cover and fog. Severe storms are common from December through February. Annual precipitation is 54 inches, with 75 inches of snowfall. Temperatures remain within a narrow range, from 20 to 60.

For additional general information about Port Lions, consult http://www.dced.state.ak.us/mra/CF_BLOCK.htm

The purpose of this study is to recommend actions to correct safety and capacity deficiencies; identify facilities required to serve existing and future air traffic demand; and develop a phased implementation plan for improving the airport to meet the forecast needs for the next 20 years.  Alternative development concepts shall be evaluated and presented to airport users and local residents to identify the preferred development alternative.

The project shall be accomplished in accordance with the following Statement of Services.  The project shall produce three stand-alone documents: an Airport Master Plan, an Environmental Assessment (EA), and an Airport Layout Plan (ALP) set.  All work products shall reference dimensions in English units.

# PHASE 2 - DRAFT MASTER PLAN & ENVIRONMENTAL ASSESSMENT

## 5.0	Environmental Assessment

After the FAA has reviewed the scoping report, the Contractor shall prepare an Environmental Assessment (EA) covering all improvements within the 20-year timeframe of the master plan.  Federal financial participation in, or approval of, an airport master plan with the accompanying airport layout plan for a new airport location or runway is subject to the preparation of an Environmental Assessment and the subsequent decision whether to prepare an Environmental Impact Statement (EIS) or issue a Finding of No Significant Impact (FONSI).  The Contractor shall be responsible for preparation of an Environmental Assessment in accordance with FAA Order 5050.4A Airport Environmental Handbook, and the FAA Alaskan Region Environmental Document Guidelines produced by the Alaska DOT&PF-FAA Environmental Working Group.  The Environmental Assessment shall systematically examine the potential impacts of up to five alternative airport improvement programs to determine whether any potentially significant impacts occur.  The Environmental Assessment shall provide environmental clearance for all development shown on the draft airport layout plan in accord with FAA Order 5050.4A, Chapter 10, Section 101(b)(4)(b).  Any alternatives considered but dismissed during preliminary planning stages of the proposed project shall be discussed in the Environmental Assessment referencing the Alternatives Analysis Technical Memorandum (Task 5.1.2).  The document shall be developed in coordination with appropriate local, state, and federal agencies, with community involvement as described in the FAA handbook.  The FAA shall be asked by the Contracting Agency to review and approve a Draft Environmental Assessment prior to public distribution.  A public hearing may be held if deemed necessary.  The FAA shall subsequently be asked by the Contracting Agency to review and approve the final Environmental Assessment.

##### COORDINATION

The Contractor shall prepare an Environmental Assessment, and coordinate with federal, state, and local agencies. As a minimum, the Environmental Assessment shall be coordinated with:

  - Local government

  - Regional and Local Native Corporations, and other land owners

  - Local Tribal Government

  - Coastal Resource Service Area

  - Alaska Department of Natural Resources (DNR)

  - DNR Office of Project Management and Permitting (OPMP)

  - State Historic Preservation Officer (SHPO)

  - Alaska Department of Community and Regional Affairs (DCRA)

  - Alaska Department of Fish & Game (ADF&G)

  - DNR Office of Habitat Management and Permitting (OHMP)

  - Alaska Department of Environmental Conservation (ADEC)

  - Bureau of Land Management (BLM)

  - U.S. Fish & Wildlife Service (USF&WS)

  - Environmental Protection Agency (EPA)

  - U.S. Army Corps of Engineers (COE)

  - National Park Service (NPS)

  - National Marine Fisheries Services (NMFS)

  - U.S. Department of Agriculture, Natural Resources Conservation Service

  - Any other agency with jurisdiction (or permit authority over activities associated with construction) over possible airport locations.

Depending on circumstances, other agencies may also be contacted for input into the content of the document.  The purpose of this coordination is to identify agency concerns, provide information on the proposed project, obtain information that shall aid in the assessment of project impacts, identify permitting requirements, and to identify any critical environmental issues and concerns that might require special study.  In coordinating with the agencies, the Contractor shall not negotiate or in any way commit the Contracting Agency to any specific mitigation plan or course of action.

##### FORMAT

## The environmental document, and all reports prepared in conjunction with development of this document, shall be written in plain language (per 40 CFR Part 1502.8) and shall include appropriate graphics (maps, illustrations, and/or photographs) to ensure that the public can easily comprehend the scope of the proposed project and the potential environmental impacts associated with the proposed alternatives.  All reports shall be typed with one and one-half line spacing.  All texts must be clearly reproducible in black and white.  Graphics shall be in 8-1/2 x 11-inch or 11 x 17-inch format.  A4 (210 mm x 297 mm) paper shall not be used.  Lettering shall be black inking or typeset.  All graphic aids such as tapes, screens, or symbols shall be applied cleanly to a clear sheet over the photographs for the offset printing process.  Tapes, screens, or symbols may be directly applied to photographs, which are to be color copied.  Lettering aids such as Kroy and tape shall not be used on graphics that are to be reproduced on photocopy machines or other heat producing equipment.

### Task 5.1	Draft Environmental Assessment

### Task 5.1.1	Scoping

Environmental Scoping: The purpose of environmental scoping is to solicit the views of agencies, organizations, and the public and to inform these groups of the proposed project and the project development schedule.  The scoping process shall identify issues and alternatives to be addressed in the Environmental Assessment, determine the need for special studies, and identify sources of information.  Public scoping occurred during Phase I and has been completed.  Additional Environmental scoping in this phase shall include an opportunity for an agency field trip, agency  workshop, and agency scoping letters.  The Contractor shall include the “Agency Scoping Questions” (see Attachment A) within the Agency scoping letters.  Reference information regarding environmental issues in the project area is supplied to the agencies via the scoping letter appendix (see Attachment B).

Agency Scoping:  One Agency scoping meeting  shall be conducted.  The public will be afforded the opportunity to attend the meeting or participate by phone using an 800 number.  The Contractor shall prepare and publish in the Anchorage Daily News and the Kodiak Daily Mirror, a combined "Notice of Intent to Conduct Environmental Studies" and "Notice of Wetlands Involvement.”  Meeting notices shall be mailed to all those on the mailing list.  A minimum of two (2) weeks notice of the agency meeting shall be provided. The Contractor shall participate in the scoping meetings as directed by the Contracting Agency.  Participation in the agency scoping meeting by the Contractor shall include providing necessary graphics and visual aids, and responding to questions and requests for information.  The times, locations, and agendas of the scoping meetings shall be approved by the Contracting Agency. The Contractor, in coordination with the Contracting Agency, shall be responsible for reserving facilities, moderating the proceedings, providing written notes of the formal meetings, and set up and removal of information and visuals.  A minimum fourteen (14)-calendar day comment period shall be provided following the scoping meeting.

5.1.2	Draft Environmental Assessment Contents

The Environmental Assessment shall contain, as appropriate, the following Sections:

I.	Cover

II.	Table of Contents

List of Figures

List of Tables

III.	Document Summary (including mitigation measures)

IV.	Purpose of and Need for Action

V.	Alternatives Considered

A. No-Build Alternative

B. Build Alternatives

C. Alternatives Considered but Eliminated

VI.	Affected Environment

VII.	Environmental Consequences

1.	Noise

2.	Compatible Land Use

3.	Social Impacts (including environmental justice, Millennium Agreement compliance, and subsistence)

4.	Induced Socioeconomic Impacts

5.	Air Quality

6.	Water Quality

7.	Department of Transportation Act, Section 4(f)

8.	Historic, Architectural, Archaeological, and Cultural Resources

9.	Biotic Communities (including Essential Fish Habitat and species or habitats brought up by agencies during scoping)

10.	Endangered and Threatened Species of Flora and Fauna (including candidate species and State “species of special concern”)

11.	Wetlands

12.	Flood plains

13.	Coastal Zone Management Program

14.	Coastal Barriers

15.	Wild and Scenic Rivers

16.	Farmland

17.	Energy Supply and Natural Resources

18.	Light Emissions

19.	Solid Waste Impacts

20.	Hazardous Materials

21.	Material Site Impacts

22.	Construction Impacts

- Secondary and Cumulative Impacts

VIII.	Other Considerations brought up during scoping

IX.	Coordination (including Permits Required)

X.	List of Preparers

XI.	Bibliography

XII.	Appendices

Environmental Consequences:  This section of the Environmental Assessment shall discuss all probable beneficial and adverse social, economic, and environmental impacts of the alternatives under consideration and describe measures to mitigate potentially adverse impacts.  The level of detail required for each element of the environment analyzed shall be commensurate with the significance of the issue to be studied.  The factors to be discussed under the different impact categories are in the FAA Airport Environmental Handbook, (Order 5050.4A) and the FAA Alaskan Region Environmental Region Guidelines.

Appendices:  The appendices shall document the analysis, data collection, and correspondence prepared during the project.  Appendices shall include the following:

A.	Wetlands and Waterways Analysis

B.	Essential Fish Habitat (EFH)

C.	Phase I Preliminary Site Assessment

D.	Historical, Archaeological, and Cultural Resources Investigation

E.	Draft Application for Section 404 Permit, Coastal Project Questionnaire

F.	Geotechnical Report

G.	Alternatives Analysis Technical Memorandum

H.	Hydraulics and Hydrology Report

I.	Agency and Public Correspondence

The content of these appendices are discussed below.  If additional work is required, an amendment to this contract and Statement of Services may be negotiated.

A.	Wetlands and Waterways Analysis.  The Contractor shall delineate wetlands and streams and other water bodies within the project area, including the material and/or disposal sites.  The Contractor shall evaluate the impacts of the proposed project on wetlands within the project limits in order to comply with the Memorandum of Agreement on Wetlands.  The wetlands impact analysis shall address the importance of the impacted wetlands and the severity of the impacts, including the number of acres/hectares of wetlands involved and the volume of fill to be placed and/or quantity of excavation to take place in wetlands.  In evaluating the importance of the wetlands, the analysis shall consider the primary functions of the wetlands, the relative importance of these functions to the total wetlands resource in the vicinity, and any other pertinent factors, such as uniqueness, that may contribute to the importance of the wetlands.  A map, identifying impacts by alternative to the wetlands types in the project vicinity, shall be included in the analysis.

The field wetlands delineation shall be done in accordance with the U.S. Army Corps of Engineers 1987 Wetlands Delineation Manual and accomplished by a Contractor who has been formally trained in this method. The Contractor shall prepare a formal Preliminary Jurisdictional Determination (PJD) for the Contracting Agency to present to the U.S. Army Corps of Engineers for approval. The Preliminary Jurisdictional Determination shall be approved before the Draft Environmental Assessment is issued.

The field wetland delineation shall include collection of information necessary to complete the Wetland Avoidance and Minimization Checklist, including:

  - Information on specific wetlands’ functions, based on a qualitative assessment.

  - Information on wetland and upland habitats to create a habitat map and qualitatively assess habitat value.

  - Locations of abandoned fill pads that might be appropriate for re-use.

  - Locations of particularly high-value wetland areas.

  - Locations of particularly high-value upland areas.

  - Preferred locations of fish stream crossings.

  - Potential to rehabilitate the material site as wetlands or other wildlife habitat.

  - Potential to modify surrounding wetlands to eliminate bird hazards.

B.	Essential Fish Habitat Assessment.  Following the Essential Fish Habitat consultation procedures for Airport Projects Correspondence from the National Marine Fisheries Service (Balsiger, July 31, 2002), the Contractor shall research existing data and other reports on fish and marine invertebrates.  The Contractor shall draft a Technical Memorandum documenting:

  - Proposed action

  - Species with EFH in the project area

  - Potential adverse effects of the action on EFH and the managed species (if applicable)

  - Conclusions regarding the effects of the action on EFH

  - Proposed mitigation (if applicable)

The EFH Assessment will be referenced in the Biotic Communities Section of the Environmental Assessment.

C.	Phase I Preliminary Site Assessment.   The Consultant shall prepare a Phase I Preliminary Site Assessment of the project area to identify sites that are or could be contaminated with hazardous materials.  The project area includes all existing and potential right-of-way and properties abutting the proposed right-of-way required for each alternative.

The Consultant shall prepare a report that summarizes the results of the Phase I Preliminary Site Assessment.  It shall include graphics to clarify or supplement the text. All known or potentially contaminated sites identified during the investigation shall be clearly described, including the type and extent of contamination, if known.  The report will include recommendations for further investigation, if appropriate.  Appropriate background information such as logs of personal interviews, historical aerial photos, land use records, previous reports, pertinent information from regulatory agency files, etc., will be appended to the report.

D.		Historical, Archaeological, and Cultural Resources Investigation.  The Contractor shall complete the following requirements of Section 106 of the National Historic Preservation Act:

Identification of Historic Properties.  “Identification" includes identifying properties and determining whether or not they are listed on, or eligible for inclusion in, the National Register of Historic Places.  The standard for identification is a reasonable and good faith effort, including (as necessary) background research, consultation, oral history interviews, reconnaissance investigations, and intensive field surveys.

Area of Potential Effect.  The Area of Potential Effect (APE) shall be determined by the Contractor in consultation with DOT&PF and the State Historic Preservation Officer.

Background Research.  All pertinent archeological and historical literature, and the records of the Alaska Heritage Resources Survey (AHRS) shall be reviewed to compile information about the project’s defined Area of Potential Effect.  This effort will focus on determining if there are any known buildings, structures, and objects in the Area of Potential Effect that are listed in or otherwise eligible for the National Register.

Consultation and Interviews.  Information shall also be sought from consulting parties and others likely to have knowledge of, or concerns with, historic properties in the area.  Specific attention will be given to properties and effects of concern to Native tribes and organizations.  Federally recognized tribes will be consulted on a government-to-government basis, recognizing their sovereign status.  Attention will be paid to concerns about properties of religious and cultural significance, regardless of who may own such properties.

Cultural Resource Surveys.  Upon completion of the background research, consultation, and interviews, the Contractor shall coordinate with the State Historic Preservation Officer through the Contracting Agency to determine the need for a cultural resources survey.  All sites identified by way of survey shall be electronically mapped by Global Positioning System (GPS), documenting a latitude and longitude.

Preliminary Reconnaissance Survey.  The Contractor shall conduct a reconnaissance-level survey early in the planning stages of the project to establish potential historic properties.  As defined by the Secretary of the Interior’s Standards and Guidelines, a reconnaissance survey is an extensive rather than intensive “walk-over” conducted with little or no subsurface testing.  A reconnaissance survey is only a sampling which may locate some (but not all) of the properties which could be affected by a project and allow an evaluation of their significance.  Therefore, a reconnaissance survey alone cannot normally be used to satisfy all the requirements of Section 106 of the National Historic Preservation Act, since historic properties in a project area may go undiscovered.  It must be recognized that “(in most cases,) areas surveyed in this way will require resurvey if more complete information is needed about specific properties” (Federal Register 48(190):44722).

Advanced Reconnaissance Survey.  An advanced reconnaissance survey is carried out to identify all properties which could be affected by a project and allow an evaluation of their significance.

Intensive Field Surveys.  The goal of an intensive field survey is to determine potentially eligible properties in the Area of Potential Effect.  Intensive surveys should include systematic pedestrian examinations of the ground surface and subsurface testing.  Surface collecting and mapping can be used to establish site boundaries.  An intensive survey must include subsurface testing as a major component for field sampling.  However, the frequency and nature of the tests shall be determined in consultation with the Contracting Agency.

Determination of Eligibility.  The Contractor shall make recommendations to the Contracting Agency regarding the eligibility of historic properties in the survey report. The Contracting Agency will then correspond with the State Historic Preservation Officer to make any determinations regarding the properties.

No formal nominations for the National Register will be required.

A Determination of Eligibility (DOE) for the National Register is based on a description and evaluation of the property; a statement of significance; a selected list of sources; and maps, photographs, and other illustrations.  This information does not have to be submitted on a National Register nomination form, although it is much the same as that needed for National Register listing.  Consideration should be given to both the criteria of significance and integrity of the site.  This evaluation should consider the historic context of the property, including its relation to other known historic properties.  The question of "how much information is enough" to evaluate a property must be considered in relation to historic contexts.  In some cases, research may be necessary to establish contexts.  Many properties may not warrant an individual eligibility determination, but may prove to be a contributing element of a larger historic district that does meet the criteria.

Documentation Requirements.  Results of the work shall be assembled in a survey report with graphics as supporting documentation.  The report shall be organized such that sensitive information such as site-specific maps, figures, and text will be contained in an appendix that can be detached before release to the public.  An electronic copy of the entire document including graphics shall be provided to the Contracting Agency.

Human Remains.  In the event that human remains are discovered, excavations will continue only to the extent necessary to verify that the remains are human.  After verification, excavations in the vicinity shall cease and the Contracting Agency shall be notified.  The Contracting Agency will notify other parties: the State Historic Preservation Officer, agencies, Native groups, etc.  Further verbal instruction will then be issued (i.e., to refill excavation, or to continue).

Administrative Requirements.  All work shall be done in accordance with:

  - The Code of Federal Regulations, Title 36, Part 800 (36 CFR Part 800); (consult http://www.achp.gov/regs.html on the internet)

  - The FAA Airport Environmental Handbook (Order 5050.4A [1985]), see (http://www.faa.gov/arp/ app600/5054a/5054a1.htm)

  - TheSecretary of the Interior’s Standards and Guidelines (1983:44722), and

  - The Advisory Council on Historic Preservation’s general guidelines for identification and testing procedures as set forth in Treatment of Archaeological Properties, A Handbook.

Field notes, samples, artifacts and other collected data shall be curated with the University of Alaska Museum in Fairbanks unless otherwise specified by the Contracting Agency.  All photos, research notes, and other materials related to this project are the property of the Contracting Agency and shall not be used for scholarly reports, lectures, or talks without the written permission of the Contracting Agency.

A post-survey meeting or conference telephone call shall take place within one (1) week after the Contractor’s return from the project site to inform the Contracting Agency of field results.

An electronic copy of the draft report and one color print of each photo included in the report shall be submitted to the Contracting Agency.  The report shall be in Microsoft Word format (most recent version) saved to a 3.5-inch floppy disk or CD.  The Contracting Agency will be responsible for distribution of the report.

The release of any information to the press/media concerning this task shall be the responsibility of the Contracting Agency.  The Contractor shall not release information without prior approval of the Contracting Agency.

The Contractor is responsible for any archaeological survey permits or permissions necessary to accomplish this work.

The Contractor shall make recommendations to the Contracting Agency regarding eligibility of sites or properties to the historic register or those containing archaeological significance.  The Contracting Agency shall then correspond with the State Historic Preservation Officer to make any determinations regarding the sites or properties.

E.	Draft Application for Section 404 Permit, Coastal Project Questionnaire.  The Contractor shall prepare a draft application for the U.S. Army Corps of Engineers Section 404 Permit and the draft Wetland Avoidance and Minimization Checklist, a draft Coastal Project Questionnaire (CPQ), and any other agreed to permit applications, and append them to the Draft Environmental Assessment.  When the Draft Environmental Assessment is approved by the FAA for public review, these drafts shall be replaced with final applications. (Note:  Once the Environmental Assessment is approved for distribution, the Contractor shall be required to submit the final permit application and Coastal Project Questionnaire to the U.S. Army Corps of Engineers and the Department of Natural Resources Office of Project Management and Permitting, as appropriate.)

- Geotechnical Report.  Based on the adequacy of the soils information collected during the office study, the Contractor will conduct field samples of areas of the airport to supplement existing information.  The field-drilling program shall be conducted according to a drilling plan to be approved by the Contracting Agency.  Information collected would be summarized and mapped in a format that supplements the office study effort and shall follow the format set out in the Contracting Agency’s Engineering Geology and Geotechnical Exploration Procedures Manual.  This information shall be of sufficient detail to provide the necessary information to obtain environmental clearance.  Additional information may be necessary for final design.  This additional work, if necessary, shall be added at a later date under a separate amendment.

G.	Alternatives Analysis Technical Memorandum.  Based on the results of previous phases, the Contractor will thoroughly describe all investigated alternatives and the rationale for dismissing or recommending further consideration of each alternative in an Alternative Analysis Technical Memorandum.  The Tech Memo will:

  - Clarify alternative airport locations and access options.

  - Describe the basis for dismissing airport and access alternatives from further investigation.

  - Describe the rationale for further consideration of alternatives in the Environmental Assessment.

  - Summarize the reasoning for selection of the preferred airport and access alternative.

The Contractor shall analyze the airport and access alternatives, evaluate issues that differentiate the alternatives, and compare possible consequences of each alternative.  The alternatives analysis will identify those alternatives that will be carried forward into the Environmental Assessment.  If necessary, text supporting that there is no feasible alternative to shortening the length of the runway and possibly minimizing environmental impacts will be drafted.  Basis for the tech memo will be FAA and Alaska Aviations System Plan standards, topography constraints, community needs, crosswind conditions, and long-term development goals.  DOT&PF will provide text regarding standards and reasons why the new runway cannot be shorter, if necessary.  To facilitate this effort, the Contractor shall meet with the Contracting Agency, Contracting Agency staff, and representatives of the FAA planning and programming staff.

The Alternatives Analysis Technical Memorandum will accompany agency scoping correspondence and will be explained during agency and public scoping meetings.  The alternatives analysis will be referenced in the Environmental Assessment and included as an appendix to the document.

H.	Hydraulics and Hydrology Report.  Based on the results of the office study and the ultimate location of the preferred alternative, the Contracting Agency may authorize the Contractor to conduct additional floodplain analysis and modeling.  The hydraulics and hydrology analysis shall be of sufficient detail to determine the potential flood impacts to the airport and surrounding development of airport development alternatives.

I.	Agency and Public Correspondence.  This appendix will include copies of e-mail, telephone logs, newsletters, attendance lists, meeting minutes, and regular mail received or sent out for the project.  Agency correspondence shall be organized by agency.

### Task 5.2	Review of the Draft Environmental Assessment

Once the Draft Environmental Assessment is completed, the Contractor shall compile and submit the Draft Environmental Assessment to the Contracting Agency for review.  Once the review is complete, the Contractor shall make all necessary revisions.  Successive reviews may be required to ensure the document is in the proper format and content is appropriate.

FAA Approval.  Upon acceptance of the Draft Environmental Assessment by the Contracting Agency, the Contracting Agency will submit the document to the FAA for review and approval.  Should the document require further revisions, the Contractor shall revise the document as directed, and resubmit the document to the Contracting Agency.

Review and Revision Schedule.  All reviews and revisions shall be completed according to the Work Schedule.  This schedule shall allow approximately forty five (45) days for each FAA review.  The Contracting Agency reviews shall require five (5) working days for routine reviews and ten (10) working days for draft documents.

Public Distribution Approval.  Following FAA approval of the Draft Environmental Assessment, the Contractor shall finalize the Draft Environmental Assessment and submit the original unbound document and original graphics to the Contracting Agency and submit final permit applications to the appropriate agencies.  The Contracting Agency will reproduce and distribute the document.

Public Review.  Availability of the draft Environmental Assessment will be advertised in the Anchorage and Kodiak newspapers. In the event that a request to make formal testimony is received, the Contractor shall organize a public hearing, as an additional service, and provide a recording device, record the testimony, and provide a verbatim written transcript of same as part of the hearing summary.  The Contracting Agency shall approve all notices before publication and approve the time, date, and location of the hearing.  All notices shall conform to FAA Order 5050.4A (and any updates) and Contracting Agency policy for content and advertisement requirements.  The public hearing shall be conducted in the open-house format unless otherwise directed.  A comment period of at least fifteen (15) calendar days shall be provided after the public hearing.

### Task 5.3	Final Environmental Assessment

After the formal comment period, the Contractor shall meet with the Contracting Agency to discuss the selection of a preferred alternative and how to respond to comments received on the Draft Environmental Assessment.  Following this meeting, the Contractor shall resolve any outstanding issues as directed by the Contracting Agency, revise the Environmental Assessment to address Agency and public comments, and issues brought forth at the Public Hearing and/or as a result of the review process.  The Contractor shall prepare and mail written responses to all public and agency representatives that made formal comment (including comment sheets, written letters, e-mails, and telephone calls). All written responses shall be approved in draft form by the Contracting Agency.  Signature authority for the letters shall be determined by the Contracting Agency.  Responses shall be included in the final Environmental Assessment.

Document Revision and Review.  The Contractor shall revise the Draft Environmental Assessment to address Agency and public comments.  The Contractor shall submit the revised Environmental Assessment to the Contracting Agency for review.  Once the review is complete, the Contractor shall make any necessary revisions.  Successive reviews may be necessary to adequately address all issues.

FAA Approval.  Upon acceptance of the revised Environmental Assessment by the Contracting Agency, the Contracting Agency shall submit the document to the FAA for review and approval.  The Contractor shall revise the report as required for FAA approval, and submit the Final Environmental Assessment to the Contracting Agency.  The Final Environmental Assessment shall include the final Airport Layout Plan produced under Task 7.1.  Note: The FAA will not approve the Environmental Assessment until after the permits have been secured (see Task 5.5).

Review and Revision Schedule.  All reviews and revisions shall be completed according to the approved work schedule.  This schedule shall allow approximately forty five (45) working days for each FAA review, and five (5) working days for Contracting Agency review.

Final Environmental Assessment.  Following FAA approval of the revised Final Environmental Assessment, the Contractor shall submit the original unbound final document and original graphics to the Contracting Agency.  This task shall be complete (1) when the approved unbound documents are received by the Contracting Agency, (2) when a Finding of No Significant Impact is signed by the FAA or when the FAA determines that an EIS is required, and (3) all Contractor acquired permits per Task 5.5 are received by the Contracting Agency.  The Contracting Agency shall draft the Finding of No Significant Impact.

The Contractor shall prepare and publish in the Anchorage Daily News and one local newspaper a Notice of Availability for the Finding of No Significant Impact and Final Environmental Assessment or a Notice of Intent to prepare an Environmental Impact Statement.

### Task 5.4	Final Permits and National Environmental Policy Act Process

The Contractor shall prepare final applications for the following federal, state, and local permits, licenses, and clearances for improvements to be constructed in the near-term (five years or less from now) as determined by the Contracting Agency.  The Contractor shall merge the National Environmental Policy Act (NEPA) and Section 404 processes as appropriate.  There is no formal agreement between FAA, the U.S. Army Corps of Engineers, and the Contracting Agency on the NEPA/404 merger.  Consequently, the Contractor shall have to coordinate permit application requirements with the NEPA document preparation as appropriate.  The Environmental Assessment should include the information required by the Section 404 (b)(1) guidelines as much as possible.  The Environmental Assessment should include copies of the final Section 404 permit application, Coastal Project Questionnaire, and any other agreed to permit applications.  Section 404 permit applications may have to be applied for separately from the environmental document.  However, the comment period for distribution of the document and the Section 404 Public Notice should be coordinated so that they are concurrent to the degree possible.

## 6.0	Draft Master Plan

### Task 6.1	Controlled Aerial Photography

The Contractor shall use controlled aerial photography of the preferred alternative obtained on September 2, 2002 (photography covers the alternative sites).  Photo control points shall be identified and ground surveyed by the Contractor so post control can be established to generate planimetric and topographic mapping.  The Contractor shall determine the number and location of these points in conjunction with the firm performing the aerial photography and present such plan to the Contracting Agency’s Survey Manager for approval.  This aerial photography shall have vertical control based on mean sea level and be tied to vertical datum existing in the area. This existing photography has been flown and controlled so that 2-foot contours can be created from the data.

Task 6.1.1 - Contact Prints.  Color contact prints of all photography shall be provided to the Contracting Agency within fifteen (15) days of the Notice to Proceed.

Task 6.1.2 - Orthophotos. Digital orthophotos of the preferred alternative shall be provided to the Contracting Agency, on CD-ROM. Resolution of minimum 300 dpi is required. Digital files shall be no larger than 150 Megabytes in size; multiple files may be used to cover the area of interest.

Orthophotos covering the scope of the project shall be geo-referenced to the same coordinate system as the mapping.   Format shall be either uncompressed .TIF with the associated word file, or geoTIF.  Files shall be limited to 150 Megabytes in size.  Multiple files are acceptable, but should be titled and indexed. The Contracting Agency shall be granted rights to use the digital photography and associated delivered photogrammetric products for project design and other in-house uses, including transmittal to contractors.

### Task 6.2	Contour Mapping

The Contractor shall develop contour mapping from the aerial photographs to satisfy requirements for completion of the Airport Layout Plan of the preferred alternative.  Mapping will be conducted only at the preferred site, anticipated to roughly an area 10,000 feet by 4,000 feet.  Based on aerial photography, the Contractor shall prepare base maps with 2-foot contours, or as directed, for the airport at a scale no smaller than 1 inch = 200 feet for Airport Layout Plans and 1 inch = 2,000 feet for Air Space Plans. All mapping shall be produced on a Computer Assisted Drafting (CAD) system compatible with AutoCAD 2002 in accordance with the Contracting Agency CAD standards.  A Triangular Irregular Network (TIN) shall be developed for the area within the Limits of Ground Model.  This model shall be used throughout the planning and design process.  It shall represent the existing ground surface accurately.  The Contractor shall provide the Triangular Irregular Network in an AutoCAD 2002 compatible electronic file.  The surface shall be made of 3-D faces and the breaklines shall be 3-D polylines.

### Task 6.3	Draft Airport Master Plan

The Contractor shall prepare a preliminary draft airport master plan to include all work accomplished within the first phase of study.  The Contractor shall review comments received during the study process and incorporate them into a preliminary draft Airport Master Plan.

In addition to incorporating all previous work, the Contractor shall add an Airport Development chapter.  The Airport Development chapter shall describe the preferred airport development plan, in report form, complete with a reduced Airport Layout Plan set of drawings. This chapter shall describe the purpose of each drawing.

### Task 6.4	Review of Draft Airport Master Plan

The Contractor shall submit one copy of the preliminary draft master plan to Contracting Agency for review and comment.  The Contractor shall revise the draft report as per review comments received.  The Contractor shall then submit one camera ready copy of the preliminary draft airport master plan to the Contracting Agency for review.  The Contractor shall make requested revisions and resubmit to the Contracting Agency for transmittal to the FAA for public distribution.

The Contracting Agency shall coordinate a review of the preliminary draft airport master plan with the FAA.  This review shall determine whether the Contracting Agency and the FAA agree that the issues have been correctly identified and that appropriate alternative solutions have been proposed.  The Contractor shall provide two versions of a cover letter and mailing labels to be distributed by Contracting Agency with the preliminary draft airport master plan.  One version of the cover letter shall distribute the preliminary draft plan to appropriate federal and state agencies, regional Native corporations, the local government, the local tribal government, and the village corporation.  The other version shall advise the remainder of the mailing list that copies of the preliminary draft plan are available for review upon request.  Both cover letters shall introduce the study, provide a tentative study schedule, and solicit review, comments, and suggestions for airport improvements.  Reviewers shall be asked to provide preliminary ideas on needed improvements and development concepts for the airport.  The Contractor shall record all comments received and prepare a draft airport master plan for evaluation during the environmental assessment.  Ten copies and one camera-ready original of the draft airport master plan shall be delivered to Contracting Agency.

# PHASE 3 - Project completion

## 7.0	Master Plan Report

### Task 7.1	Airport Layout Plans

The Contractor shall complete the draft Airport Layout Plan set presenting the proposed and ultimate airport development plans in accordance with FAA AC 150/5300-13 (current edition).  The Airport Layout Plan elements are detailed in Appendices 6 and 7 of the FAA Advisory Circular.  Most Airport Layout Plans include a general plan view of the airport, a plan and profile of each runway, an Airport Airspace drawing, a Runway Protection Zone drawing, a Terminal Area Plan drawing, a Land Use drawing, and an Airport Property Map drawing.  Multiple drawings may be combined on one sheet with the approval of the Contracting Agency and the FAA.  The FAA Signature block shall appear on each sheet of the Airport Layout Plan set and shall include the airspace number.  The Contractor shall obtain title sheets and borders from Contracting Agency Aviation Design Section through the Contracting Agency.

The Contractor shall submit three half-size copies of the preliminary draft airport master plan and a completed FAA Alaska Region Airport Layout Plan Checklist to the Contracting Agency for review.  The Contractor shall make requested revisions and resubmit the checklist and nine full size copies of the Airport Layout Plan to the Contracting Agency for transmittal to the FAA for review and approval.  If necessary, the Contractor shall make further revisions, as necessary, to address FAA comments.

Task 7.1.1	Airport Layout Plan Drawing.  Using the results of the alternative analysis developed in the previous tasks, and FAA AC 150/5070-6a and AC 150/5300-13, the Contractor shall prepare the Airport Layout Plan drawing to reflect updated physical features, wind data, and location of airfield facilities (runway, taxiway, navigational aids (NAVAIDs), etc.).  All dimensions shall be shown in English units.  Otherwise, basic drafting standards shall be in accordance with the latest revision of the Contracting Agency Aviation Design Drafting Manual.  An FAA approval block shall be provided on the Airport Layout Plan.

Task 7.1.2	Airspace Plan and Runway Protection Zones.  The Contractor shall develop FAR Part 77 Airspace and Runway Protection Zone Plans.  Plans shall conform to the FAA Alaska Region, AC 150/5300-13, and FAR Part 77, Objects Affecting Navigable Airspace.  The Airport Airspace Drawing depicts the FAR Part 77 imaginary surfaces for the airport, which define the navigable airspace around the airport.  The airspace drawing shows the terrain surrounding the airport and identifies any obstructions to navigable airspace.  These obstructions may be topographic features or man-made objects on or around the airport.

Typical man-made features may include facilities such as buildings, power lines, towers, roads, and landfills.  The Airport Airspace Drawing also shows natural features such as water bodies and terrain contours. This drawing will be based on U.S. Geological Survey (USGS) quad sheets of the area. The Contracting Agency shall supply the Contractor with Airspace Drawing examples from similar projects.

Task 7.1.3	Airport Property Map Drawing.

General.  This project shall be surveyed using English (U.S. Survey Foot) units.  The U.S. Customary System of Measurement (foot units) shall be used throughout development of the project.  Any metric conversions required shall be based upon the U.S. Survey Foot (1 meter = 39.37 inches exactly).

Termination of Services.  The Contracting Agency reserves the right to terminate at anytime the Contractor's work.  Factors involved in this decision shall include the timeliness of the acquisition of parcels and the number of revisions necessary to complete the Airport Property Map drawing.

Point Numbering Scheme.  The following point numbering scheme shall be used:

| PI = point of intersection; PT = Point of tangency; NGS = National Geodetic Survey; Hz = Horizontal Control Range | Use |
| --- | --- |
| 1-100 | Primary Control Set (main project traverses) |
| 101-400 | Baseline Control (set PIs, PTs, etc.) |
| 401-450 | Secondary Control Set (secondary traverses and sideshots with valid elevation) |
| 451-550 | Secondary Control Set (secondary traverses and sideshots without valid elevation) |
| 551-600 | Recovered Published Hz. Control (NGS, GPS, etc.) |
| 601-1900 | Found monumentation/Property corners |
| 1901-2000 | Traverse Fly Points (sideshot from two points) |
| 2,001-5,000 | Computed/Protracted Points |
| 5,001-20,000 | Topographic Survey Points |
| 20,001- | Reserved for use by the Contracting Agency |

The contractor shall ensure that point numbers used in this task do not conflict with point numbers used in other survey tasks on this project.  Consult with the Contracting Agency to establish point numbering and coordinate systems for this project.

Research.  Before commencement of the work, the Contractor shall review any title documents and mapping in the Contracting Agency’s possession that the Contractor considers relevant to the boundary location of the respective airport and the land interests at that airport.  The Contractor shall be responsible for researching additional relevant documentation from other sources.  These documents may include, but are not limited to, the following:

  - Bureau of Land Management (BLM) and Department of Natural Resources (DNR) land status plats

  - Bureau of Land Management township survey plat

  - Mineral and U.S. Survey plats and field notes

  - Any existing private records of survey, subdivisions, and relevant engineering control surveys

  - U.S. Coast and Geodetic Survey (USC&GS)/ National Geodetic Survey (NGS) control diagrams-descriptions

  - Contracting Agency’s right-of-way records

  - Other easement or boundary documents of record

  - Contracting Agency’s engineering as-builts

  - Department of Natural Resources surveys

  - Title Reports

  - Aerial photos.

One legible blueline or photocopy of all of the above referenced reports, plats, notes, and other source materials shall be submitted to the Contracting Agency weekly as they are gathered.

Field Work.  One field trip shall be required to post control the aerial photography.

Field Task 1 - Survey for post control of mapping.  This task shall include survey work for aerial mapping control and to tie enough property corners, cadastral corners, and other evidence relating to property interests to develop an airport property map drawing.  Once a site has been selected, the Contractor shall gather boundary evidence to support the acquisition and mapping of lands in and around the airport.

Field Books.  The Contractor shall furnish hardbound field books for recording survey information.  The books shall become the property of the Contracting Agency after the survey information has been entered and the contract completed.  Each book shall be labeled with the project name, State AKSAS number, and an appropriate title, e.g., horizontal control, vertical control, etc., and shall have an index and a comments page.  The index page shall reference the contents by page number.

Field Notes.  Field notes shall be kept in a neat and orderly fashion.  All pages shall be consecutively numbered, showing date, weather, and crew names.  All abbreviations used shall be described on the comments page.  Sketches are to be used frequently and shall be detailed enough to assist in following the progression of the services.  Notes and sketches shall be adequately detailed to convey their intent to a person who is not familiar with the project.

Descriptions of Monuments.  Descriptions of all monuments or other points, recovered or set, are to include the data stamped on the monument and the condition of the monument.  A list of all corners searched for, but not recovered, shall be included in the field notes.  The DOT&PF Construction Surveying Requirements detail general note-keeping procedures.

Survey Control Overview.  Establish horizontal and vertical control from existing monuments or from survey control points previously established by the DOT&PF or others and/or from points newly established by the Contractor.  This task also includes locating and establishing project coordinates for the existing centerline and any monuments within the project survey limits.  All horizontal and vertical control survey measurements shall be recorded in field books.

Horizontal Control.  The Basis of Bearing shall be the same as that used for the Airport Property Map drawing.

When the primary control traverse is provided by the Contracting Agency, it shall be the basis of control for the project.  Any auxiliary control points necessary to augment this control shall be incidental to the task for which it is required.  When the primary control traverse is to be performed by the Contractor, the basis of control shall be the NAD83 (CORS) system, and the primary control points to be used shall be decided in discussion with the Contracting Agency’s Survey Section.  The local project coordinate system to be used shall be based upon transformation parameters supplied by the Contracting Agency. For airport surveys: establish, monument, reference, and use the existing primary runway centerline as the project baseline and the basis of bearing.  Basis of bearing can be determined by redundant GPS static observations, or record values as approved by the Contracting Agency.

All horizontal control survey measurements shall be recorded in field books.  The books shall also be used to record all measurements and references to control points found or set, section monuments, centerline monuments, and all found property corners.  Electronic data collection is not acceptable for the above-mentioned measurements.  GPS control surveys using an approved Site Log form are the only exception.  Distances shall be measured and recorded in feet (nearest 0.01 foot).  Recorded angle sets, at a minimum, will contain a direct and reverse pointing of both the forward angle right and the horizon closure angle.  When the difference between a direct and reverse pointing of an angle pair exceeds six seconds (ten seconds for distances of 150 feet or less), then that angle pair shall be rejected and remeasured.  When the sum of the mean angle right and the mean horizon closure angle differs from 360 degrees by more than ten seconds, that angle set shall be rejected and remeasured.  The adjusted angle right (the mean angle right corrected by one half of the difference between the sum of the means and 360 degrees) shall be used for all computations.  All foresights and back sights shall be of the fixed leg type.  Auxiliary control points and/or monuments may be side-tied, providing that the point is tied from two traverse points, or tied with two different back sight points (that are closed traverse points).  The raw coordinate values for these side ties (calculated from the adjusted traverse coordinates) shall be within 0.10 feet.  The final coordinate values for side tied points shall be the mean of the two raw coordinate values or proportionally weighted based on the strength of the observations.  Auxiliary control points shall be, at minimum, a PK nail (mag nail preferred) in paved areas or a 6-inch spike in unpaved areas.

All traverses performed for this project shall meet or exceed the standards for Third Order Class I, Traverse Surveys as specified in the Alaska Society of Professional Land Surveyor's Standards of Practice.  All traverses shall be closed; beginning and ending at known points with an allowable linear error of closure of 1:10,000 or better.  In no case shall ground traverses run greater than 2 miles between GPS controlled points.  GPS work shall meet current California Geodetic Control Committee (CGCC) Standards for Band IV surveys.  All geodetic positions shall be NAD83 based.  Traverse and GPS network adjustments shall be by Simultaneous Least Squares Adjustment methods.  The use of Post-Processed Kinematic (PPK) or Real-Time-Kinematic (RTK) GPS procedures are only allowed if the Contractor submits an observation plan including a plan for quality control to the Contracting Agency’s Survey Manager, and such plan is approved for use on this project. No single observation Real-Time-Kinematic measurements will be allowed for control point establishment or property corner ties.

The Contractor shall prepare a narrative horizontal control summary detailing the datum, primary control points used, Basis of Bearings, type of adjustment performed and statistics, problems encountered during the survey, equipment used, etc., which shall include annotated copies of control computations and control adjustments, and a horizontal control statement.  For GPS control surveys, the Contractor shall also provide copies of baseline vector files in both ASCII and native software format for all utilized GPS vectors, along with a RINEX2 format data file of at least 4 hours of GPS data for at least two control points in the Contractor’s control network.

Vertical Control shall be based on M.S.L. NAVD88 per NGS/NOS/USC & GS surveys, latest adjustment or, in areas with no official NAVD88 vertical control, by tidal observation.  Method to be used for tidal observation shall be as directed by the Department’s Survey Section.  If tidal observations are to be used, a minimum of three (3) days of observations shall be recorded, noting the location, date, staff performing the reading, and time of apparent high and low tides.  The mean of these readings will be used as Mean Sea Level.  Three permanent benchmarks shall be established and tied to this datum.  If such control is not reasonably available, an alternative vertical datum shall be developed (consult with DOT&PF Survey Section to establish the level of effort considered reasonable and to select the alternative datum).  Documentation explaining this process will be required.

All vertical control survey measurements shall be recorded in field books, unless an electronic digital level is used and the data is recorded electronically, in which case the Contractor shall provide annotated copies of the raw and reduced data.  All vertical survey circuits shall meet or exceed the standards for third order leveling as specified in the latest printing of the Federal Geodetic Control Committee's Standards and Specifications for Geodetic Control Networks.  All vertical control points shall be part of a closed level loop; side-shots are not acceptable.  Each loop shall be adjusted and this adjusted elevation used for any further loops.  Loop closures and loop-adjusted elevations shall be shown in the field books.  The books shall also be used to record descriptions and sketches of vertical control points found or set, condition of found points, and for electronically recorded data the loop information (start point, point(s) controlled, end point, etc.) necessary to interpret the data.  Primary vertical control points (BMs and TBMs) shall be controlled by differential leveling.  Elevations may be established for auxiliary control points by closed trigonometric loops, in which case sight distances shall not exceed 750 feet with foresights and back sights of approximately equal lengths, and the line of sight shall clear obstacles by a minimum of 1.5 feet to avoid the effects of adverse refraction.  Elevation differences shall be measured and recorded to the nearest 0.01 foot.

Primary vertical control points, found or set, shall be described in great detail, identifying the particular physical feature used for the elevation point, and sketches shall be made to aid in this effort.  Instructions sufficient to enable someone unfamiliar with the project to find these points shall be recorded; these instructions shall include distances and directions from recognizable terrain features such as major intersections, bridges, buildings, etc.  All primary vertical control points, found or set, shall be tied to the project horizontal control and shown on the SCD.

The Contractor shall prepare and provide a narrative vertical control summary detailing the datum, primary control points used, vertical network adjustment data, problems encountered during the survey, equipment used, etc., which shall include a benchmark data sheet containing the name, description, final adjusted elevation, and instructions for finding each primary vertical control point, and a vertical control statement.

Triangulated Irregular Network.  Topographic features shall be identified in the mapping product.  The Contractor shall provide  topographic mapping in a single AutoCAD drawing file along with a single Triangular Irregular Network upon completion.  All points located in these surveys shall be included in the project coordinate file. The Contractor shall:

Define the existing ground surface by creating a Triangular Irregular Network.  The Triangular Irregular Network shall be capable of accurately generating 2-foot contours in all developed areas, (i.e. houses, cabins, and other structures.    In determining contour accuracy, all checkpoints from quality control checks shall check within 1/2 of the specified contour interval on non-hard surfaces and 1/10 of the specified contour interval on hard surfaces.  The Triangular Irregular Network shall incorporate fault lines (grade breaks, existing centerlines, edges of pavement, curbs [flowline and top back], sidewalks, shoulders and/or tops of bank, toes of slope/fill, ditches and/or drainages, etc.) and additional shots as necessary to insure that the Triangular Irregular Network accurately represents the existing ground surface.  Water surfaces shall not be represented by the Triangular Irregular Network.  Provide Triangular Irregular Network verification in the form of the Contracting Agency’s Triangular Irregular Network Certificate.

Drawings.  The Contractor shall provide the following drawings in AutoCAD format to the Contracting Agency for review and approval:

Survey Control Diagram (SCD).  This drawing shall show control recovered, the basis of bearings, traverse run, points set, points found, and section lines. Traverse lines shall be indexed to the field books.  Points shall be labeled with their point numbers.  Bearings and distances shall be shown within the accuracy commensurate with the class of the survey being represented, boundary line distances shall be shown from monument to monument.  Details of typical primary and secondary monuments set or recovered, as a part of this survey shall be required.  Size, height above or below ground, relationship of witness post to monument, condition notes, and a sketch depicting cap markings shall be shown.  This drawing shall be sealed and contain a certificate of accuracy signed by the Surveyor. Survey Control Diagram guidelines are available from the DOT&PF Survey Section.

The draft Survey Control Diagram shall be presented on bond paper.  The final original shall be prepared on A1 Mylar and and as an ACAD .DWG file.

Topographic Base Map(s).  This drawing shall show all topographic features, contours, spot elevations, drainage structure invert elevations, vegetation heights (only vegetation taller than 5 feet), roof elevations of potentially affected structures, above and below ground utilities, wire heights, water surface elevations (include date elevation was observed), areas of contamination, the proposed airport boundary, project runway centerline, proposed road alignment, and project stationing.  The contour interval shall be 2 feet in developed areas and 5 feet in undeveloped areas.  Index and intermediate contours shall be on separate layers.  Index and intermediate contour labels shall be on separate layers.  Any special items or situations that should be considered during project design shall be described in the notes.  This drawing should be prepared at final plot scale of no greater than 1” = 100’.  Multiple sheets may be required, and they should be indexed with an Index Sheet showing the entire mapping area coverage with sheet layout.

The draft Topographic Base Map(s) shall be presented on bond paper.  The final original(s) shall be prepared on A1 Mylar and and as an ACAD .DWG file.

Style Requirements for Drawings.

- English AutoCAD Style Chart for

Airport Property Map Drawing

| Leroy Style | Plotted Height – inches |
| --- | --- |
| l40 | 0.040 |
| l50 | 0.050 |
| l60 | 0.060 |
| l80 | 0.080 |
| l100 | 0.100 |
| l120 | 0.120 |
| l140 | 0.140 |
| l175 | 0.175 |
| l200 | 0.200 |
| l240 | 0.240 |
| l290 | 0.290 |
| l350 | 0.350 |
| l425 | 0.425 |
| l500 | 0.500 |

- L* = Leroy - Simplex.shx

LE* = Leroy Equal spaced - Steneq.shx (use in tables to align bearings & distances)

LS* = Leroy Slant - Simplex.shx w/15 degree oblique angle

H* = Helvetica - Helv.shx

D* = Dotfont - Dotfont.shx

Style Requirements for Drawings (continued).

  - Line work on plans and maps shall not run through text.  Do not break lines at text; mask the line work using color 155 solids.  Solids shall be placed on the same layer as the text that the solid lies under.  AutoCAD’s “textmask” may not be used.

  - Details, as necessary, must be shown at an appropriate indicated scale.

  - The drawing shall have a vicinity map, with a scale of 1 inch = 1 mile in the upper right-hand corner, showing sections, townships and ranges, boundaries such as national forest or municipal boundaries, and other prominent physical or natural features such as roads, lakes, or rivers.  The source of the base map used must also be indicated.

  - The Basis of Bearings shall be stated.  For the property map drawing, the Basis of Bearings shall be a geodetic bearing between any two recovered primary monuments for which there is a record plat of survey (preferably a NAD 83/92 or NAD83 (CORS) Adjustment based bearing – see Field Survey for Site Selection above).

  - Bearings and distances shall be shown within the accuracy commensurate with the class of the survey being represented, boundary line distances must be shown from monument to monument.  Space permitting, there shall be a space in the bearing between the alpha and the numeric portions, i.e., N 4500'00" E.

  - All drawings shall be produced electronically in AutoCAD 2002, as directed by the Contracting Agency. Drawings are to be accurate models of the data shown, i.e.; a line labeled N 1000'00" E 104.35’ shall be electronically drawn exactly as labeled, a line that as is shown to terminate at a monument symbol shall be electronically drawn with no distance between the endpoint of the line and the center of the symbol, coordinate system integrity shall be upheld (drawing coordinates shall match plane computation coordinates), etc.  All drawings shall adhere to the Central Region DOT&PF standard layering scheme.  AutoCAD Drawings, which do not adhere to these standards, will be rejected.

  - Primary and secondary monuments within the airport boundary shall be shown.

  - A standard Contracting Agency north arrow, a legend depicting symbols used, and unit bar scale shall be shown.

  - Standard Notes:

- The minimum linear closure of all traverses meets or exceeds 1:10,000.

- The Basis of Bearings for this survey is between xx and xx according to xx.

- The bearings shown are local plane bearings as oriented to the basis of bearings, and distances shown are reduced to horizontal ground distances.

- Basis of Control Ties and coordinates for these points. (for lat/long, ASP coordinate positions.)

- The natural meanders of the ordinary high water line (or mean high water line, where appropriate) of the xxxxx forms the property boundary as applicable. (Use where appropriate.)

- (Other explanatory notes as required.)

- Deliverables for Task 7.1.3.

The Contractor shall submit the following items:

  - The original field books indexed, reduced, checked and stamped by a Registered Alaska Land Surveyor.

  - An ASCII coordinate file containing all recovered, computed points and topographic points.  Electronic and hard copy printout shall be submitted. Elevations that are not valid Triangular Irregular Network elevations shall be coded as such in the descriptor.  Draft coordinate files shall be submitted upon completion of note reduction.

  - An ASCII file and hard copy printout listing all descriptors used and an expanded description of their meanings.  Descriptors not used on this project shall not be included in this list.  Descriptors are to be case sensitive, i.e., rebar.5 shall not equal REBAR.5. This file shall be submitted with the draft coordinate file.

  - An ASCII file containing traverse summaries showing adjustments and coordinate positions with point descriptors.

  - A brief survey report describing all geodetic computations, and any significant problems or anomalies encountered in making specific boundary determinations; include the rationale used to resolve these problems.

  - Survey Control Diagram. Obtain the Survey Control Diagram Standards from the Contracting Agency’s Survey Section.

  - One set of edited and titled aerial photography contact prints acquired for the project shall be delivered along with a photography index map plotted at a scale of 1 inch = 1 mile on a sheet no larger than 24 x 36 inches.

  - A report of the photogrammetric control shall be provided including all ground control points, aerial photography camera logs, airborne GPS control procedures and results, analytical aerotriangulation results, current camera calibration reports, and other data associated with control of the aerial photography.

  - Orthophoto and/or photo-mosaic products shall be delivered in TIFF image format with associated World TIFF files.  The base image shall be apportioned so that no file size shall be greater than 80 MB.  Image resolution shall be such that the ground pixel size is approximately 1 foot.  An 8½ x 11-inch index sheet showing the project area and the areas covered by the individual files shall be included.  Two sets of color ortho-rectified photos shall be submitted.

16.	Special Requirement: The Contractor shall exercise caution when working in the vicinity of the runways and file Notices to Airmen (NOTAMS) directly with the FAA or through the local airport manager prior to entry into the airport operations area.

### Task 7.2	Revised Cost Estimate

The Contractor shall prepare detailed construction cost estimates for the approved airport alternative development to be included in the final master plan.  These estimates shall have evolved from the final analysis of technical and environmental considerations.  Estimated construction costs shall be adjusted to include allowance for engineer fees for the preparation of detailed plans and specifications, and overhead for construction administration.  Estimated costs of land acquisition, as well as the costs of easements required to protect approach and departure areas, shall be included.  The Contractor shall provide all cost calculations and explain all estimate assumptions.

### Task 7.3	Final Master Plan Document

Following the revision of the draft Master Plan and Environmental Assessment approval by FAA, a final Master Plan document shall be prepared.  This report shall contain all chapters of the phased reports, corrected with the comments received through the review process.  The Contractor shall submit one copy to the Contracting Agency for their review and approval.  The Contracting Agency shall then submit the final Airport Master Plan to the FAA for their approval.

## 8.0	General Administrative Requirements

### Task 8.1	Contract

The Contractor shall provide services as identified and authorized by sequentially numbered Notices-to-Proceed that shall be issued for each separate phase of work.  The Contractor shall not perform work or incur billable expense except as authorized by a Notice to Proceed.

The Contracting Agency makes no guarantee that all phases of work shall be accomplished and reserves the option to terminate the study at the end of any phase of work.  If an Environmental Impact Statement (EIS) is required for the selected airport alternative development, the Contracting Agency shall enter into negotiations with the Contractor or terminate this master plan study for new proposals at its discretion.

### Task 8.2	Duplicate Requirements

In combining the Airport Master Plan process with the Environmental Assessment process, and the Airport Layout Plan process, duplicate requirements may be encountered in this Statement of Services in regards to reports and activities.  No duplication is intended.  The Contractor shall coordinate all work items with the Contracting Agency to maximize the work efforts and eliminate any perceived duplication.

### Task 8.3	Coordination

The Contracting Agency shall coordinate any required services from functional groups within the Contracting Agency.  These groups may include Materials/Geotechnical; Safety & Utilities; Preliminary Design & Environmental; Right-of-Way; and Contracts.  It is important to ensure that all required environmental permits, right-of-way and utility agreements are obtained in a timely manner, and the corresponding information is reflected in the plans and specifications.  The Contractor shall be responsible for providing timely information required by the functional groups as identified within task descriptions.

In conjunction with preparation of the Environmental Assessment, the Contractor shall coordinate with appropriate Federal, State, and Municipal agencies.  The purpose of this coordination shall be to inform the agencies of the proposed action and to allow them to help identify environmental concerns.  This coordination shall not include negotiating mitigation of potential impacts, however it may include discussion of mitigation alternatives.  The Contractor shall not commit the Contracting Agency to any action to be accomplished by the proposed project.  The results of all coordination efforts shall be summarized in the Environmental Assessment.

### Task 8.4	Meetings

The Contractor shall notify the Contracting Agency of all meetings with agencies, organizations, or individuals at least three (3) working days in advance.  Prior to such meetings, the Contractor shall discuss the agenda for the meeting with the Contracting Agency to ensure that no inappropriate or incorrect information is disclosed.  Data collected under this agreement shall not be released to any agency or to the public without prior approval of the Contracting Agency.  The Contractor shall document all meetings and telephone conversations concerning the proposed project.  Original signed documents shall be forwarded to the Contracting Agency.

### Task 8.5	FAA Communication

Communications with FAA regarding this project shall be handled solely by the Contracting Agency.  The Contractor shall be available in person for FAA meetings with Contracting Agency.

### Task 8.6	Correspondence

All correspondence prepared by the Contractor shall bear the Contracting Agency's assigned Project title and numbers (State and Federal).  The Contractor shall submit all written material (survey forms, scoping letters etc.) used to solicit information or collect data for this analysis to the Contracting Agency for review and acceptance prior to its use or distribution.  Copies of all outgoing correspondence and originals of all incoming correspondence shall be provided to the Contracting Agency.

### Task 8.7	Documents

The Contractor shall modify work products in response to direction from the Contracting Agency.  Corrections, adjustments, or modifications necessitated by the review/approval process, but which do not affect the scope, complexity, or character of the work, shall be considered a normal part of the Contractor's services.

No Contractor logos shall be allowed on any electronic of hard copy document produced for the Contracting Agency. The Contractor company name shall be included in the box above or below the engineer’s seal on each plan sheet. Documents produced for the Contracting Agency shall include the Contractor’s company name at the bottom right of the first page, cover sheet or title sheet only. Contractor letterhead shall be allowed only as exhibits in document appendices. The Contractor name shall be in the same font as other lettering on the plan sheet or document, shall be 1/16” or less in height on 11 X 17-inch plan sheets, and shall be in the following format:

PLANS DEVELOPED BY:

##### COMPANY NAME

Except as noted in task descriptions, documents shall be essentially complete when submitted to the Contracting Agency.  Documents having significant errors or omissions shall not be reviewed until such problems are corrected.

- Following each review, the Contracting Agency shall provide comments and may hold a meeting to discuss the issues.  The Contractor's personnel that are in responsible charge for the documents under review shall attend the meeting.  They may be asked to interpret and provide explanations for the content of such documents.  All changes from previous submittals shall be clearly explained.

- The Contracting Agency will be responsible for the distribution of all draft and/or final reports produced under this Agreement.

- The cover of all Documents and Reports shall include the following information:

a.	Name of Document or Report.

b.	Date.

c.	Indicate whether draft or final.

d.	Project Name.

e.	State and Federal Project Number(s).

f.	Prepared for:  Alaska Department of Transportation and Public Facilities.

g.	Prepared by: ________________________

h.	Map and/or picture of project area.

- Where a contract deliverable item is to be reviewed and the contract requires only one copy or original to be delivered, the Contracting Agency shall reproduce and distribute all the copies for review.  Items delivered for reproduction shall be organized ready for copying and not stapled or bound.

- When the Contract calls for multiple copies of documents or reports as a deliverable item, the copies shall be printed on both sides of the paper.  However, the cover and pages with illustrations, multicolored graphics, or photographs shall be printed on one side of the page only.  All copies shall be bound.

- Within a month after the Contracting Agency accepts the completed project, the Contractor shall submit to the Contracting Agency the original of all documents prepared for this project.  These development documents include all notes, sketches, maps, photographs, survey data, computations, cross sections, and other materials that were created to develop, record, or justify work done on the project.  These documents shall identify all the assumptions made.

- Original documents shall be submitted in loose-leaf three ring binders.  The binders shall be labeled on the spine with the project name, "Completion Documents", and the binder number.  The front of the binders shall also be labeled with this information as well as the State and Federal project numbers and a brief description of what documents are contained in the binder.  The binders shall have dividers that sort the documents by logical category.  The binders shall be numbered and the first binder shall include a table of contents.

- An electronic copy of all draft and final versions of the Master Plan and Environmental document, as well as any associated reports (e.g., Noise, History/Archeological), shall be submitted to the Contracting Agency.  The electronic copy of these documents should include spreadsheets, photos, or other graphics, scanned meeting sign-in sheets, and public and agency comments sheets.  The documents shall be in Microsoft Word (most recent version) format saved to a CD or zip disk.  The purpose of the requested electronic copy is to enable the Contracting Agency to reproduce these documents in their entirety or send the document through electronic channels such as e-mail or the Internet.

### Task 8.8	Permits

The Contractor shall obtain any Right-of-Entry permits required to perform the work under this project.  Obtaining these permits may involve private property owners and/or the Bureau of Indian Affairs (BIA) or their designated representatives in the case of native allotments.  The acquisition of Right-of-Entries shall be coordinated with and through the Contracting Agency.

# Exhibit B-1

Agency Scoping Questions

Air Carriers

In addition to identifying any concerns and/or issues your company might have, please provide any information and/or data with respect to airport use, access problems, land use concerns, bird strike problems or conflicts with other animals, subsistence use on or accessed through airport property, accidents, and/or any other special conditions that may be affected by the proposed project.

Alaska Department of Environmental Conservation

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the ADEC Contaminated Sites, Spills and LUST program databases and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other confirmed or suspected contaminated sites, spills and any registered underground or above ground fuel storage tanks that may affect or be affected by the proposed project please provide that information.

2.	Identify any water quality concerns.

3.	Provide information and/or data on existing (permitted or unpermitted) solid waste landfills, dumps, discharges, or sewage lagoons in the project area.

4.	Provide information and/or data on existing drinking water supplies in the project area.

5.	Identify any permits and/or clearances to be obtained from your agency for the proposed project.

Alaska Department of Natural Resources, Office of Habitat Management and Permitting

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the ADF&G’s An Atlas to the Catalog of Waters Important to the Spawning, Rearing or Migration of Anadromous Fishes and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on anadromous or resident fish streams in the vicinity of the proposed project, including spawning/rearing habitat and migration corridors please provide us that information.

2.	Identify any fish species within the project boundaries that may be used for subsistence.

3.	We have researched the ADF&G State of Alaska Refuges, Critical Habitat Areas and Sanctuaries and any findings are identified in the scoping letter and/or Appendix A.  If these special areas exist in the project vicinity, would the normal activities of these areas be affected by the proposed project?

4.	Provide information on wildlife other than fish in the vicinity of the proposed project.

5.	Would the project affect wildlife migration corridors or bisect/segment wildlife habitat?

6.	Identify any permits and/or clearances to be obtained from your agency for the proposed project.

# ADNR, Division of Mining, Land and Water, Resource Assessment & Development Unit

In addition to identifying any concerns and/or issues you might have with the proposed project, the following information is requested:

1.	Land Use Plans - We have researched the ADNR Land Use Plan for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other existing and/or proposed land use plans and can identify any land use objectives that may conflict with the proposed project please provide that information.

# ADNR, Division of Mining, Land and Water, Southcentral Region Office

In addition to identifying any concerns and/or issues you might have with the proposed project, the following information is requested:

- Land Use – Are there any state lands in the project area and if so have any authorizations such as Land Use Permits, Leases, Right-of-ways, Material Site Contracts or Interagency Land Management Agreements  been issued which would conflict with the project?

- Permits - Identify any permits or clearances to be obtained from your agency for the proposed project.

# ADNR, Division of Parks & Outdoor Recreation

In addition to identifying any concerns and/or issues you might have with the proposed project, the following information is requested:

- State Parks - We have researched the ADNR Division of Parks and Outdoor Recreation Catalog of the Alaska State Park System for the project area and any findings are identified in the scoping letter and/or Appendix A. If you know of any other existing or proposed State Parks in the vicinity of the project, and can identify any Park objectives or activities that may conflict with the proposed project please provide that information.

# ADNR, Division of Parks & Outdoor Recreation, State Historic Preservation Officer

In addition to identifying any concerns and/or issues you might have with the proposed project, the following information is requested:

- We have researched the Alaska Heritage Resources Survey (AHRS) for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other confirmed or potential archaeological, historical, and/or cultural sites in the vicinity of the proposed project please provide that information.

City, Village, or Borough

In addition to identifying any concerns and/or issues the city might have with the proposed project, the following information is requested:

1.	Identify any existing and/or proposed zoning requirements and/or land use controls in the project area.  If permits are required please identify which ones.

2.	Identify any other local improvement project(s) under construction or proposed in the vicinity of the project within the foreseeable future.

3.	Does the community support the proposed project?

Local Coastal District Coordinator (Coastal Zone Management)

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	Identify any potential conflicts the proposed project may have with the goals or objectives of the local coastal management program.

2.	At the present time, does your district have any objections to the proposed project?

Public/Adjacent Land Owners

In addition to identifying any concerns and/or issues you might have with the proposed project, please provide any information and/or data with respect to airport use, access problems, land use concerns, subsistence use on or accessed through airport property, and/or any other special conditions that may be affected by the proposed project.

Regional Corporations, IRAs and Traditional Councils

We have researched the Alaska Heritage Resources Survey (AHRS) for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other confirmed or potential archaeological, historical, cultural and/or religious sites that may be affected by the proposed project please provide that information.

Bureau of Land Management

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

- We have researched the BLM website with respect to BLM Recreation Areas for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on Recreation Areas or Native Allotments in the project area that might potentially be affected by the proposal please provide that information.

U.S. Army Corps of Engineers

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the Federal Emergency Management Agency Flood Maps for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other information and/or data with respect to the base floodplains, regulatory floodways, and/or special flood hazard areas of drainages that may be affected by the proposed project please provide that information.

2.	Are there any navigable waters of the U.S. in the project vicinity over which the COE has Section 10 authority?

3.	Identify any permits and/or clearances to be obtained from your agency for the proposed project.

U.S. Dept. of Commerce National Oceanic and Atmospheric Administration (National Marine Fisheries Services)

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the NMFS website with respect to known threatened and/or endangered species and their habitat for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on threatened and/or endangered species in the project area that might potentially be affected by the proposal please provide that information.

2	We have researched the NMFS website to determine if essential fish habitat (EFH) pursuant to the Magnuson Act will be impacted by the proposed project and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on EFH species or habitat please provide that information.

U.S. Environmental Protection Agency

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	Identify any sole source or principal drinking water sources that may be affected by the proposed project.

2.	We have researched the Alaska Department of Environmental Conservation Contaminated Sites, Spills and LUST program databases and any findings are identified in the scoping letter and/or Appendix A.  If you know of any other confirmed or suspected contaminated sites, spills and any registered underground or above ground fuel storage tanks that may affect or be affected by the proposed project please provide that information.

3.	Identify any permits and/or clearances to be obtained from your agency for the proposed project.

U.S. Fish and Wildlife Service

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the USF&WS website with respect to known threatened and/or endangered species and their habitat for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on threatened and/or endangered species in the project area that might potentially be affected by the proposal please provide that information.

2.	We have researched the USF&WS website with respect to identifying National Wildlife Refuge lands in or adjacent to the project area and any findings are identified in the scoping letter and/or Appendix A. If you know of any other existing or proposed refuge lands in the vicinity of the project, and can identify any refuge objectives or activities that may conflict with the proposed project please provide that information.

3.	We have researched the USF&WS National Wetland Inventory Maps with respect to identifying wetlands in or adjacent to the project area and any findings are identified in the scoping letter and/or Appendix A. If you know of any other wetlands that may be impacted by the project please provide that information.

4.	Provide information or data on important fish and wildlife habitats or migration corridors potentially affected by the proposal.

5.	Provide information on known active or inactive eagle nests in the project area.

6.	Identify any permits and or clearances to be obtained from your agency for the project.

U.S. National Park Service

In addition to identifying any concerns and/or issues your agency might have with the proposed project, the following information is requested:

1.	We have researched the NPS website with respect to National Parks, Monuments, Preserves and Wild and Scenic Rivers for the project area and any findings are identified in the scoping letter and/or Appendix A.  If you have any other information and/or data on any of these land use designations in the project area that might potentially be affected by the proposal please provide that information.

(Exhibit B-2, an Example of)

APPENDIX A

# Preliminary Research Results

- Contaminated Sites, Spills and Underground Storage Tanks: A search of the Alaska Department of Environmental Coordination (ADEC) databases found there have not been any significant contamination releases, spills or underground storage tank leakage within the area proposed to be developed by this project.  Bill Petrik and David Pikul of ADEC verified on January 26, 2001 that there were no contaminated sites within or near the project boundaries.  No evidence of petroleum spills or contaminated sites was found during site visits conducted in the summer and fall of 2000.  A review of aerial photos of the road showed no signs of contamination or dumpsites.

- Anadromous Fish Streams:  A search of the ADF&G Atlas to the Catalog of Waters Important to the Spawning, Rearing or Migration of Anadromous Fishes found the North Fork of Eagle River adjacent to the project area.  Although the maps show only the first mile of the North Fork classified as anadromous (247-50-10110-2033), conversations with local residents indicate that Coho and King salmon use the stream as far up as the Eagle River Visitor Center (ERVC).  It is unknown if any of the streams crossing Eagle River Road, which flow into the North Fork, contain anadromous or resident fish.

- State Refuges, Critical Habitat Areas and Sanctuaries: A review of the Alaska Department of Fish and Game publication State of Alaska Refuges, Critical Habitat Areas, and Sanctuaries found that there are no State Refuges, Critical Habitat Areas, or Sanctuaries in the project vicinity.

- Land Use Plans:  There is not an Department Natural Resources Land Use Plan for the project Area.  List City or Borough Land Use Plans that may affect the project.  Are there DOT&PF future highway project plans?  Is there an airport Layout Plan or Master Plan for the project area?

- State Parks: The ADNR Division of Parks and Outdoor Recreation Catalog of the Alaska State Park System indicates approximately 1.3 miles of the project will be within the boundary of the Chugach State Park.  The additional parking lot for the Eagle River Visitor Center, requested to be included in this project by ADNR Division of Parks and Outdoor Recreation , is also within the park.  As such, these portions of the project would fall under Section 4(f) of the Department of Transportation Act of 1966.  A 4(f) Evaluation must be completed to show that there is no feasible and prudent alternative to the use of land from the park property and the proposed action includes all possible planning to minimize harm to the property resulting in such use.

- Historical, Archeological and Cultural Properties: The Alaska Heritage Resources Survey, reviewed on 2/14/01 indicates no historic properties in the project area.

- Coastal Zone Management: A review of the Coastal Zone Boundaries atlas found that portions of the project area are within the Coastal Zone.  A Coastal Project Questionnaire and Certification Statement will be filed with the Division of Governmental Coordination for this project.

- Federal Recreational Areas: The Bureau of Land Management web site has been visited to determine if Federal Recreational Areas exist in the Eagle River Road area.  The site indicates there are none.

- Navigability:  The U.S. Army Corps of Engineers Navigable Waters web page indicates Eagle River is navigable for 24 miles.  This is from the confluence with Kink Arm to the Eagle River Visitor Center.  The U.S. Coast Guard indicates that the river is _______?

- Flood Plain Management:  The Federal Emergency Management Agency Flood Maps for the Eagle River Road area have been reviewed.  Panel 120 of 625 indicates the majority of the project is in zone C, minimal flooding.  For those improvements to the south of portions of the road which are adjacent to Eagle River, beginning near MP 8.7, Flood Zone A (area of 100 year flood) would apply.

- Wetlands: The Municipality of Anchorage, Eagle River-Chugiak-Eklutna Wetlands Mapping and USF&WS National Wetland Inventory Maps were used to identify wetlands adjacent to or within the Eagle River Road project area.  Those wetlands identified are depicted in Figures 1-10.  Concurrence from the COE on the use of a Nationwide Permit 23 will be required for this project.

- Threatened and Endangered Species: Neither the National Marine Fisheries Service or U.S. Fish and Wildlife Service web sites indicated threatened or endangered species existing in the Eagle River Area.   [List the staff member that was contacted and the date.  A phone log should be available to back this up.]

- Eagles:  Anita Goetz, contacted on January 30, 2001, stated that eagles do frequent the area.  Although bald eagles are not considered endangered or threatened under the Endangered Species Act in the State of Alaska, they still benefit from the protection of the Bald Eagle Protection Act and the Migratory Bird Treaty Act.  An eagle survey may be conducted if available information is outdated.

- Essential Fish Habitat: The National Marine Fisheries Service (NMFS) web site indicates Eagle River is Essential Fish Habitat.  The project proposes to widen Eagle River Road in several locations adjacent to the North Fork of the Eagle River, which, as mentioned above under Anadromous Fish Streams, is only listed as anadromous for the first mile.  Widening is proposed on the riverside of the road because of the poor quality of soil on the steep, north, uphill side.  Widening has the potential to impact essential fish habitat for Coho Salmon and Rainbow Trout through fill and/or excavation.  To minimize impact from fill the current design proposes using retaining walls between the road and river.  Placement of these walls would require excavation below the ordinary high water line of Eagle River to reduce the chance of under scour and failure.  Work during periods of low water could minimize impact.  DOT&PF, in accordance with 50 CFR 600.920(c), has been designated representative of the FHWA in the EFH consultation process.  DOT&PF will consult with NMFS when further information becomes available.

- National Wildlife Refuges: The U.S. Fish and Wildlife Service web site has been visited to determine if National Wildlife Refuges exist in Eagle River project area.  The website indicates that there are none.

- National Parks, Preserves, Monuments and Wild and Scenic Rivers: The National Park Service web site has been visited to determine if any National Parks, Preserves, Monuments or Wild and Scenic Rivers exist in the Eagle River project area.  The site indicates there are none.

- Geotechnical Reconnaissance: Eagle River Road is located on the north side of the Eagle River Valley.  South of the road (downhill) is either steep, dense woodlands or flat, swampy wetland in the valley floor.  To the north (uphill) is the steep valley side covered with gravel to boulder deposits of glacial till.  Topographic highs occur where the road crosses alluvial fan deposits of unconsolidated gravel and cobbles carried down the valley side.

From Berryhill Road (MP 6.3) to Louinda Circle (MP 6.8) there is noticeable slope instability.  There are a number of steep, high, scarps of unvegetated soil along this segment.  Debris washed down from these slopes has accumulated in the ditches.  To the south of this section, the hillside slopes steeply away from the road to provide good drainage.

In the Moose Pond Area (MP 9.0) embankment and retaining wall structures required to widen the road to the south will encounter the soil conditions found in Table 1.

#### Table 1: Depths of Soft Soil

| Location | Soil | Depth |
| --- | --- | --- |
| Bend of the North Fork Eagle River (approx. MP 8.7) | Peat | 1.6 - 4.1 feet (0.5 – 1.25 m) |
| Pullout before Moose Pond (approx. MP 8.8) | Peat | <1.6 feet (<0.5 m) |
| Pullout after Moose Pond (approx. MP 8.9) | Peat | 1.6 – 4.1 feet (0.5-1.25 m) |
| Bend of the North Fork Eagle River (approx. MP 9.0 – 9.2) | Muck and Peat | 1.6 - 4.9 feet (0.5-1.5 m) |

Knee-deep grasses and spruce trees surround the water surface of the Moose Pond.  When probed with a rod, refusal was encountered at the pond bed without encountering soft soil.

The North Fork of the Eagle River is eroding the road embankment on a bend between MP 9.0 and 9.2.  The proposed alignment puts embankments and/or retaining walls in or near the river at three other locations.  Scour protection is essential anywhere the road is near the outside of a river meander.  These sites will be assessed in more detail in the spring of 2001.

- Material and Disposal Sites: The Contractor would supply material for the road, both sub grade structure and surfacing.  Similarly, the Contractor would obtain disposal sites.  The Contractor will be responsible for a Storm Water Pollution Prevention Plan and all permits and clearances necessary for all material and disposal sites.

- Impacts to Water bodies: The following table identifies sites that could be impacted and lists type of impact.  Preliminary estimates of fill are also provided.  Less than one acre of wetlands is expected to be filled.

#### Table 2: Waterbody Impacts (see Figure 1)

| Name of Creek or River | Location (near) | Impact |
| --- | --- | --- |
| Crystal Creek | Milepost 6.25 | Culvert Replacement or extension (6 foot each side of road) |
| Unnamed Creek | Milepost 7.0 | Culvert Replacement or extension (6 foot each side of road) |
| Unnamed Creek | Milepost 7.3 | Culvert Replacement or extension (6 foot each side of road) |
| Unnamed Creek | Milepost 8.5 | Culvert Replacement or extension (6 foot each side of road) |
| Wetlands associated with Creek | Milepost 8.5 | Fill in wetlands (amount unknown) |
| North Fork of Eagle River (ER) | Milepost 8.7 | Retaining Wall Construction and fill (approx. 70 yd³) |
| Unnamed Creek | Milepost 9.0 | Culvert Replacement or extension (6 foot each side of road) |
| Moose Pond | Milepost 9.0 | Retaining Wall Construction and fill (approx. 270 yd³) |
| Wetlands associated with ER | Milepost 9.15 | Retaining Wall Construction and fill (approx. 2,750 yd³) |
| Unnamed Creek | Milepost 9.25 | Culvert Replacement or extension (6 foot each side of road) |
| Wetlands associated with ER | Milepost 9.25 | Fill (approx. 40 yd³) |
| Wetlands associated with ER | Milepost 9.5 | Retaining Wall Construction, no fill in wetlands |
| Unnamed Creek | Milepost 9.6 | Culvert Replacement or extension (6 foot each side of road) |
| Unnamed Creek | Milepost 10.5 | Culvert Replacement or extension (6 foot each side of road) |
| Wetlands associated with Falling Water Creek | Milepost 10.6 | Fill in wetlands (approx. 620 yd³) |
| Wetlands associated with Falling Water Creek | Milepost 11.0 | Fill in wetlands (approx. 1,600 yd³) |
| Falling Water Creek | Milepost 11.5 | Culvert Replacement or extension (6 foot each side of road) |
| Unnamed Creek | Milepost 12 | Culvert Replacement or extension (6 foot each side of road) |