TraCS Steering Committee Minutes

October 11, 2011

AST Conference Room, 5700 E. Tudor Road, Anchorage

1:30 – 4:30pm

Teleconference: 800-315-6338, meet me code 8532#

Voting Attendees:

- Helen Sharratt, ACS

- Ulf Petersen, MSCVE, DOT&PF

- Kat Peterson, AST, DPS, Vice Chair

- Jonathan O’Quinn, DMV, DOA, Chair

- Tim Larrabee, DPS

Voting On Phone:

- Cindy Cashen, AHSO, DOT&PF

- Jill Sullivan, TDS, DOT&PF, proxy for Bonnie Walters

- Ambrosia Bowlus, HSS

Committee Members Absent:

- John Lucking, Soldotna PD

- Justin Doll, APD

- Katie Breci, AK Railroad

Non-Voting Attendees:

- Kerry Sanders, DOT&PF Equipment Fleet

- Joanna Reed, AHSO, DOT&PF

- Alina Moldovan, DPS

The meeting begins at 1:39pm

- Internal Committee Business

  - Approval of minutes from September 13, 2011

- Helen moves to approve the meeting minutes, Ulf seconds, all in favor, none opposed. Motion passes. The meeting minutes are approved

  - TraCS Steering Committee Charter

- Discussion of whether the appointment forms should be signed for the current members on the committee, or just for future members

- Jill Sullivan makes a motion for uniformity meaning each existing member should get the appropriate member and proxy signatures. Cindy Cashen seconds. All in favor, none opposed. Motion carries.

- Each member should send the signed appointing member and proxy paperwork to Joanna Reed

  - November Elections

- Chair and Vice Chair elections will be held at the November meeting.

- Nominations will only be accepted at the meeting and not beforehand.

- Please ask the person you would like to nominate before you nominate them.

- Jonathan O’Quinn will not be available to serve as Chair for 2012, but will remain on the committee.

- Self nominations are permissible.

- Updates on Action Items from Previous Meetings

- Joanna Reed will send the 2012 dates out to the committee.

- Action item complete

- TraCS Helpdesk update (Tim Larrabee)

- If TraCS will be made available to non-traffic purposes, this will need to be rethought.

- NHTSA, FMCSA, and DMV will not fund non-traffic related TraCS purposes

- The TraCS, Easy Street Draw and Incident Locator Tool licenses are paid by the AHSO using NHTSA Section 408 Traffic Records Data Improvement funding.

- Shirley Wise from NHTSA teleconferenced in to clarify that we would need to apply proportionate funding if we wanted to use TraCS for non-traffic purposes.

- If another agency wanted to pay the TraCS fee, then it could possibly be used for non-traffic purposes

- Jonathan O’Quinn will contact Director Pat Shier of ETS regarding the waiver for using Windows 7 with Bit Locker.

- Action item incomplete.

- Joanna Reed will turn the Charter into a PDF and post on the committee’s website

- Action item complete

- Joanna Reed will send the DPS and the DOT&PF TraCS grant applications as High Priority to the committee for comment and vote when received

- Action item complete

- Both grants were approved and sent to the ATRCC for approval

- Both grants were approved by the ATRCC, and have been signed by the AHSO

- Both grants are waiting on the Notice to Proceed (NTP) document from AHSO to begin

- Fairbanks PD electronic crash data transfer update (Ulf Petersen)

- Meeting is rescheduled for possibly two weeks from now

- The Contractor has clarified that it is in the contract that if the state mandates changes in the 12-200 that the contractor will make the changes free of charge.

- Joanna Reed and Cindy Cashen will look into old grants to see if Fairbanks or Juneau had received ToughBooks through AHSO.

- Joanna Reed will post Ulf Petersen’s presentation on the Fairbanks PD electronic crash data transfer

- Action item complete

- Joanna Reed will post Helen Sharratt’s court updates on the Committee web page and the public TraCS web page

- Action item complete

- Helen Sharratt will add Joanna Reed to the distribution list to receive the updated graphs so Joanna may keep the document updated on the public TraCS webpage

- Action item complete

- Items for Discussion

  - DPS TraCS Monthly Activity Report

- Waiting on the NTP from AHSO to begin the new fiscal year. DPS will not start without the NTP. The new grant will cover 50% of Dave Monroe’s costs. Once the NTP is received, DPS will begin.

- TraCS issues and enhancement requests identified by TraCS users continue to be implemented and/or addressed.

    - Fields that are not required for specific offenses are being disabled. (Ongoing)

    - The TraCS work flow for 12-200 Crash report “Accept” and “Reject” continues to be further developed and will eventually allow rejected forms to be returned to the field units for correction. We are awaiting updates to the TraCS application to support this functionality

    - The Help files within TraCS continue to grow and improve. Updates to include support for Windows 7 are now being planned

    - Work continues on filtering the offense table to only show the offenses applicable to an officer based on their agency to reduce errors with using wrong offense code

- Roy Bussard of Technology Enterprise Group (TEG) will attend the Alaska User Group meeting in February

- We continue working with TEG to resolve issues in the newer TraCS application releases as they may occur

  - Work continues with TEG to test TraCS Web. We continue working with TEG to troubleshoot the local TraCS Web Server installed here at DPS

  - We have begun testing the next major release of TraCS (v10.04.04) in our test environment

- The TraCS Repository Server is officially in production and receiving data.

  - Remote Access to the Repository (TraCS Web) is still currently in Beta test but the number of users accessing it has increased

  - DPS, ACS, and several PDs all have users accessing TraCS Web remotely.

  - Most Troopers and most local LEA officers using TraCS statewide are submitting their data electronically to the TraCS Repository

  - There were 34,973 issued 12-213AUC forms in the repository as of this morning

  - There were 1156 12-200 Crash forms in the repository as of this morning (610 Validated)

- Work continues with the Court on increasing the scope of electronic submission of citation data to the Courts

  - Data from AST bound for Homer, Kenai, Palmer, Seward, Anchorage, Glennallen, Cordova, Valdez, Sand Point, Fairbanks, Nenana, Delta, and Tok Courts is currently in scope for electronic submission.

  - As of this morning, a total of 7,261 citations (there were 2,847 in September) from AST have been sent to Courts since we went live on 4/29. Due to duplicate submissions, the court will report fewer.

- Over 20,000 TraCS citations have been issued during that time frame

- Any rejections have been dealt with as one-offs or has changed either the way the data is validated in TraCS, the way it is transmitted to the Court, or the way it is received by the Court, as necessary to resolve each issue.

E-Citation Activity

- Below is a chart of citations submitted electronically by month

- Work continues with DMV on submitting data to and distributing data from the Crash Data Repository

- Alina continues her work with the developing the newest version of the 12-200 for Alaska to ensure the most current MMUCC and FARS compliance

  - The “pre-draft” of the new 12-200 form was sent to stakeholders in mid-July and good feedback was provided on the layout of the new form

  - The updated manual is 95% complete

  - The 12-200 revision committee is staying on schedule to get the paper version of the new 12-200 form done by 12/31/2011

  - Testing by selected users is scheduled for October 13, and October 25

- As a member of the National Model TraCS CMV “VSIS” form development Team, we received a beta version of the form meant for use in TraCS v10.04.xx only.  (May replace ASPEN if successful and approved by all stakeholders.)  This has been delayed based on higher priority activities including DMV equipment deployment and LEA training

- The Windows 7 base image for the Panasonic CF-31’s (DMV Laptops) has been deployed to several LEAs using hardware from the DMV Grant.  This image supports the BitLocker encryption solution for FMCSA compliance. (53 units were deployed as of this week)

- 13 Windows 7 CF-31s with encrypted hard drives were deployed to Kenai PD

- 9 Windows 7 CF-31s with encrypted hard drives were deployed to Homer PD

- 6 Windows 7 CF-31s with encrypted hard drives were deployed to Valdez PD

- 12 Windows 7 CF-31s with encrypted hard drives were deployed to Palmer PD

- 9 Windows 7 CF-31s with encrypted hard drives were deployed to North Slope Borough PD

- 4 Windows 7 CF-31s with encrypted hard drives were deployed to Cordova PD

- The above numbers include the replacement of the existing CF-30s at each agency as applicable with the encrypted CF-31s

- The Windows 7 image for the CF-30s is almost finished being created so they may be redeployed using BitLocker to encrypt the hard drives

  - End of Federal Fiscal Year - Palmer PD Local Law Enforcement TraCS Grant

- When the Annual Report is submitted, Joanna Reed will forward to the Committee

  - Discuss Target Agencies

- Since the license fees are paid with NHTSA funds, we are unable to extend TraCS to agencies with non-traffic purposes

- Proportionate funding could be used if another agency would be willing to fund TraCS for non-traffic purposes

- DMV has asked DPS for a list that would complete the Local LEAs for future grant funding

- Kat Peterson will work on a list of local LEAs for future deployment and forward out to the committee

- Only local LEAs are able to receive the DMV funding for equipment, not State

- In 2012 the new Chair should perhaps revisit the Strategic Plan

  - 2012 TraCS User Group Meeting

- Roy Bussard of TEG will be the key note speaker and also do Q&A

- The goal of the annual meeting is to discuss what is working and what is not, and the strategic plan going into the future

- The invitation should say that the AHSO will only reimburse for Users not Administrators.

- Planning Subcommittee: Joanna Reed will Chair. Helen Sharratt, Cindy Cashen, Jill Sullivan, Bonnie Walters will be members

- Ask two of the Law Enforcement Liaisons Blain Hatch of Juneau PD and Bill Rapson of Wasilla PD to serve on the subcommittee.

- By the next meeting, come up with an agenda, timeline with action items, deadlines, hotels

- The dates of the User Group meeting will be February 8-9, 2012

- The ATRCC will need to be asked to move their Feb 8 meeting to the morning of Feb 7

- Other Short Business

  - none

- Action Items as a Result of this Meeting

  - Each Committee member will get the appointing member and proxy paperwork signed (last two pages of the Charter) and send to Joanna Reed

  - Joanna Reed and Cindy Cashen will look into previous grant years to see if Fairbanks or Juneau had received ToughBooks through AHSO.

  - Joanna Reed will forward the Palmer PD Local Law Enforcement TraCS grant Annual Report when received

  - Kat Peterson will work on a list of local LEAs for future deployment and forward out to the committee

  - The User group planning subcommittee will update progress at the Nov meeting

  - The ATRCC will need to be asked to move their Feb 8 meeting to the morning of Feb 7

Tim Larrabee moves to adjourn, Ulf Petersen seconds. All in favor, meeting adjourns at 4:08pm

Next meetings:

- November 8, 2011

- December 13, 2011

- January 10, 2012 (Location To Be Announced)

- February 7, 2012

- March 13, 2012

- April 10, 2012

- May 8, 2012

- June 12, 2012

- July 10, 2012

- August 7, 2012

- September 11, 2012

- October 9, 2012

- November 13, 2012

- December 11, 2012

All meetings will be held in the AST Conference Room, 5700 E. Tudor Road, Anchorage, 1:30pm–4:30pm, unless otherwise stated.